VA Point of Service (VPS) Kiosks

Master Test Plan

February 2013

Prepared by Harris Corporation

CLIN 1001AJ

Revision History

| Creation Date | Version No. | Description/Comments | Author(s) | Reviewer(s) | Review Type | Issue Date |
| --- | --- | --- | --- | --- | --- | --- |
| 02/11/2013 | 1.0 | Baselined per project close-out. |  |  | Informal | 02/28/2013 |

Table of Contents

1	Introduction	1

1.1	Purpose	1

1.1.1	Background	1

1.2	Document Organization	1

1.3	Roles and Responsibilities	2

1.4	Processes and References	2

2	Items to be Tested	3

2.1	Overview of Test Inclusions	3

2.2	Overview of Test Exclusions	3

3	Test Approach	3

3.1	Test Phases	4

3.2	Entry and Exit Criteria	4

3.3	Test Data	5

3.4	Test Suite/Cases/Use Case Specifications	5

3.5	Defect Reporting and Tracking	6

3.5.1	Defect Specifications	7

3.6	Metrics and Reporting	11

3.7	Testing Tools	11

3.8	Testing Risks and Mitigation	12

3.9	Product Unit and Component Testing	13

3.9.1	Product Unit Testing	13

3.9.2	Product Component Testing – Component Level Testing	14

3.10	Component Integration Testing	16

3.10.1	CIT on Shared Server	16

3.10.2	CIT on Remote Server	17

3.11	System Test	18

3.12	User Functionality Test	18

3.13	Pilot Site Monitoring	18

3.14	Testing Service Test	19

3.15	Operational Readiness Testing Support	19

3.16	Initial Operating Capability Testing	19

4	Testing Techniques	19

4.1	Risk-Based Testing	19

4.2	Enterprise Testing	19

4.2.1	Security Testing	19

4.2.2	Privacy Testing	20

4.2.3	Section 508 Compliance Testing	20

4.2.4	Multi-Divisional Testing	20

4.3	Test Types	20

4.4	Iterative Testing	20

4.5	Productivity and Support Tools	20

5	Test Criteria	21

5.1	Process Reviews	21

5.2	Pass/Fail Criteria	21

5.3	Suspension and Resumption Criteria	21

5.4	Acceptance Criteria	21

6	Test Deliverables	21

7	Test Schedule	22

8	Test Environments	22

8.1	Test Environment Configurations	22

8.2	Base System Hardware	23

8.3	Base Software Elements in the Test Environments	23

9	Staffing and Training Needs	23

10	Risks and Constraints	23

11	Test Metrics	24

List of Figures

Figure 1 – Sample TFS Bug Form	7

Figure 2 – Sample Test Defect Log	9

Figure 3 – Example Interface Architecture within VA Test Environment	13

Figure 4 – Example Data Passed Back to Calling Web Service	14

Figure 5 – Example of Test Harness screen in Component Testing	15

Figure 6 – Example Interface Architecture within VA Test Environment	15

Figure 7 – Component Test Architecture	16

List of Tables

Table 1 - Roles and Responsibilities	2

Table 2 - Test Inclusions	3

Table 3 - Entry and Exit Criteria by Test Phase	4

Table 4 - Test Data	5

Table 5 - Test Suites and Test Cases	6

Table 6 - Severity Levels for Software Bugs	10

Table 7 - Test Metrics	11

Table 8 - Test Tools	11

Table 9 - Test Risks and Mitigation	12

Table 10 - Test Types to be Performed	20

Table 11 - Tool Category/Type	20

Table 12 - Test Deliverables	22

Table 13 - Testing Milestones	22

Table 14 - System Hardware Resources	23

Table 15 - Software Elements	23

Table 16 - Acronyms	25

Table 17 - Test Types	27

# Introduction

## Purpose

This Master Test Plan documents the overall approach to testing the Department of Veterans Affairs (VA) Point of Service (VPS) Kiosks. It establishes the plan for the test processes, test approach, test objectives, acceptance criteria, defect reporting, tracking and resolution. The procedures referenced in this Master Test Plan are applicable to all personnel responsible for the analysis, design, development, maintenance, testing, and operational support of this project’s application.

### Background

The Veterans Health Administration (VHA) has identified that kiosks, as a process transformation, offer the opportunity to introduce significant business improvements in various process areas. In terms of self-service and improved customer service, kiosks reduce the need for staff to perform transactions that customers would otherwise be willing to perform on their own; enhance privacy in collection of critical information; and in the future allow presentations to support multiple languages. They also help improve process efficiencies by allowing for increased processing during peak bandwidth periods without requiring significant increases in staff and allowing integration of several processes that enables customers to perform several transactions without having to engage different VA staff multiple times. Kiosks also improve the collection of critical information because of the sense of increased privacy by the Veterans when entering the information into a kiosk instead of to a staff member.

The VHA has determined that it will be necessary to establish a set of standardized, representative requirements to govern the selection, implementation, and lifecycle support of both kiosk platforms and the applications accessed on those platforms. A software solution that is interoperable between the kiosks, the Veterans Health Information Systems and Technology Architecture (VistA), and Computerized Patient Record System (CPRS) has been requested of the integration project team. The integration project team will work in concert with the VA Kiosk Application Team, to provide the necessary VistA database connections while the VA Kiosk Application Team will modify the Kiosk interface to accommodate the new changes.

This program is identified as the VA Point of Service Kiosks or VPS.

## Document Organization

This Master Test Plan establishes the plan for the Project’s test processes; test objectives; defect reporting, tracking, and resolutions. The procedures referenced in this Master Test Plan are applicable to all personnel responsible for the analysis, design, development, maintenance, testing, and operational support of this project’s application.

- Section 1 describes the purpose, scope, test objectives, roles and responsibilities, project processes and references used for the Master Test Plan.

- Section 2 identifies the included and excluded test items.

- Section 3 describes the test approach including the type of testing along with a description of the test phases.

- Section 4 describes the various testing techniques employed.

- Section 5 describes the test criterion.

- Section 6 describes the test deliverables.

- Section 7 describes the test schedule.

- Section 8 identifies the various test environments used throughout development and testing.

- Section 9 presents the staffing and training needs for testing.

- Section  describes the risks and constraints for test execution.

- Section 11 describes the test metrics used to describe the test process

- Appendix A includes a table of the acronyms used in this document Roles and Responsibilities

## Roles and Responsibilities

Table 1 - Roles and Responsibilities lists the primary roles and responsibilities as they pertain to this Master Test Plan, and the individual assigned to that role in this Project.

Table 1 - Roles and Responsibilities

| Role | Responsibilities | Assigned To* |
| --- | --- | --- |
| Development Team | Responsible for building and/or constructing the product/ product component and executing Unit Testing. | Contractor *see Staff Roster for contact information |
| Project Manager | Responsible for the successful overall planning and execution of a project. Working in collaboration with the Development Manager/ Software Quality Assurance (SQA) Manager in creating the Master Test Plan. | Contractor Project Manager, VA Project Manager |
| Test Analyst | Responsible for assisting with the creation and implementation of the Master Test Plan. Responsible for leading and coordinating activities related to all aspects of testing based on an approved Master Test Plan and schedule. Responsible for verifying full execution of the test process to include the verification of technical requirements and the validation of business requirements. | Contractor, VA Software Engineers |
| Test Analyst, Secondary Developer Testers | Responsible for executing tests and verifying the test environment will adequately support planned test activities. | Contractor, VA |
| Test Environment Team | Responsible for establishing, maintaining, and controlling test environment(s). | Contractor (for contractor site), VA |

## Processes and References

The processes that guide the implementation of this Master Test Plan are:

- VA ProPath (version 9) Test Preparation (TST)

- VA ProPath (version 9) Product Build (BLD)

- VA ProPath (version 9) Test and Certification

The references that support the implementation of this Master Test Plan are:

- VPS Kiosk System Design Document, Version 1.5, June 20, 2012

- VPS Kiosk Requirements Specification Document.doc, Version 1.7,  August 9, 2012

- Section 508 – http://www.aaaaaaa508.ext/

- VA Section 508 - http://www.section508.aa.ext/, http://www.section508.aa.ext/VA_Section_508_Best_Practices.asp

# Items to be Tested

VPS Project development efforts are two major subsystems:

- Integration Software is made up of Remote Procedure Calls (RPCs) in VistA. The contractor is developing and testing RPCs.

- VPS Kiosk System/Application encompasses all software and hardware entities of the VPS Kiosk system: Kiosk client, Kiosk application server, and RPCs in the VistA database. VA develops and tests theVPS Kiosk System/Application.

## Overview of Test Inclusions

The contractor will test for the following components, features, and combinations of components and features in the following phases.

Table 2 - Test Inclusions

| Increment | Phase | VistA Remote Procedure |
| --- | --- | --- |
| Increment 2 | 1A Read | VPS GET PATIENT DEMOGRAPHIC |
| Increment 2 | 1A Read | VPS GET CLINIC |
| Increment 3 | 1A Write | VPS PATIENT CHECK-IN |
| Increment 3 | 1A Write | VPS EDIT PATIENT DEMOGRAHIC |
| Increment 3 | 1A Write | VPS PATIENT PRE-REGISTRATION |
| Increment 3 | 1A Write | VPS GET SITES |
| Increment 3 | 1B MRAR | VPS GET ALLERGIES |
| Increment 3 | 1B MRAR | TBD |

## Overview of Test Exclusions

The Contractor Project Team does not have access to the complete Kiosk system. The Contractor Project Team performs testing using RPC program calls to VistA. VA has access to the Kiosks and their servers and will perform Component Integration Testing with the entire VPS Kiosk system.

# Test Approach

This VPS Master Test Plan outlines the project level testing activities for Increments 2 and 3 prior to the National level roll out of the VPS system. The test plan focuses on integration software testing of the RPCs but includes a description of the environments used for Component Integration Testing and Production Monitoring (Pilot Site).

## Test Phases

Testing begins with Unit Tests performed by the software engineers as code is developed.  The Test Analysts and Secondary Developers perform the next phase of testing. The Test Analyst executes Component Testing and validates the software for compliance to the requirements. The Secondary Developer reviews the RPCs and creates the Massachusetts General Hospital Utility Multi-Programming System (MUMPS) Code Secondary Developer's Review Checklist.

Following component testing and the Secondary Developer Review, VA Software Engineers begin Component Integration Tests (section 3.10) on a shared server (section 3.10.1). These tests encompass all software and hardware entities of the VPS Kiosk system: Kiosk client, Kiosk application server, and RPCs in the VistA database executed by VA.

Software Engineers execute User Functionality Tests during Component Integration Testing and Pilot Site Monitoring.

VA has specific processes for deploying RPCs in the legacy VistA system. To summarize, when Component Integration testing is successfully completed, the Test Analyst performs a Software Quality Assurance review and delivers the software patch (RPCs) to the VA’s Forum account, where the VAMC Information Resource Management IRM retrieves it in order to install on the site’s test account. When the IRM is satisfied the installation works successfully, the IRM will install the patch into their production account. The IRM will notify the site tester of the installation.

The site tester will perform the tests included in the patch instructions. Each site signs off on the acceptability of the patch and approves its National release in writing on the Patch Tracking Message.

## Entry and Exit Criteria

Table 3 - Entry and Exit Criteria by Test Phase details the entry and exit criteria required by test phase.

Table 3 - Entry and Exit Criteria by Test Phase

| Test Phase | Entry Criteria | Exit Criteria/Threshold |
| --- | --- | --- |
| Unit Test | Unit coding is complete and unit code is ready for testing in source control. | The software engineer executes unit test. No level 1-4 bugs identified. |
| Component Test | Integration software unit testing is complete. | The Integration team’s test engineers execute component tests. No level 1-3 bugs identified. Test engineers then validate Integration requirements are validated |
| Component Integration Test | Component testing is complete. Interface and Kiosk server coding is complete by associated teams. Product is ready for integration with other units. | The VA software engineers execute integration test(s). No level 1-4 bugs identified. |
| User Functionality Test | Component Integration Tests are completed and the VPS Kiosk system is ready for customers/users to test. | Customers/users verify the execution of all tests. No level 1-4 bugs identified. |
| Limited Regression Test | User Functionality test is completed and existing software is ready to be regression tested by the customer. | Customers verify the execution of all test cases. No level 1-4 bugs identified. |

## Test Data

For each test phase identified in Table 3, there are different needs for test data. Table 4 - Test Data lists these test data items.  Note: No test data contains any Protected Health Information (PHI) or Personally Identifiable Information (PII).

Table 4 - Test Data

| Test Phase | Test Data Needed |
| --- | --- |
| Unit Test | All test data must be pulled from the VistA/Cache test environment. Connect and Login to RPC Broker - Site code - Username - Password - rpcPort# Disconnect Call VPS GET PATIENT DEMOGRAPHIC RPC - SSN Call VPS GET CLINIC INFO - Clinic name Test the Sensitive Patient Data Flag - SSN - DG Sensitivity Security Key - DG Security Officer Key Test the Match RPC(s) - Patient’s Last Name - Patient’s SSN |
| Component Test |  |
| Component Integration Test | All test data must match VistA database as well as Kiosk Services |
| User Functionality Test | All test data must match the VAMC’s VistA database as well as Kiosk Services |
| Limited Regression Test | All test data must match the VAMC’s VistA database as well as Kiosk Services |

## Test Suite/Cases/Use Case Specifications

A test suite (sometimes called a test procedure) is a collection of test cases (sometimes called test scripts) that engineers use to test a particular system function. Each test case contains a sequence of detailed steps for performing a test along with the expected outcome. Each test suite represents an individual document delivered to the customer. Each test suite covers a set of requirements and uses the test methods from the referenced Requirements Traceability Matrix (RTM). Taken together, all of the test suites will address all of the requirements in the referenced RSD and RTM.

The Contractor team tests the Kiosk Interface to VistA through the following test cases, as shown in Table 5.

Table 5 - Test Suites and Test Cases

Increment 2: Phase 1A Read

| Test Suite Title | Description |
| --- | --- |
| Patient Read-Only RPC (MUMPS) | The objective is to validate that the Read-Only Patient and Clinic Info RPCs (MUMPS) is functioning correctly; i.e., that when the required data is input, the received data response is of the appropriate data type and in the correct location in the data stream. |
| Get Clinic | Retrieves information about the Clinic |
| Get Patient Demographic | Retrieves demographic information about the patient |
| Sensitive Patient Data Flag | Retrieves demographic information about any patient as long as requestor has both valid security keys |
| Match | Retrieves the DFN of the patient for identification matching purposes |

Increment 3: Phase 1A Write

| Test Suite Title | Description |
| --- | --- |
| Staff Admin functionality and Patient Updates | The objective is to validate that the VPS PATIENT CHECK-IN, VPS EDIT PATIENT DEMOGRAPHIC, VPS PATIENT PRE-REGISTRATION RPCs are functioning correctly; i.e., that when the required data is input, the received data response is of the appropriate data type and in the correct location in the data stream and in VistA. |
| VPS PATIENT CHECK-IN | Checks-in a patient for one or more appointments. |
| VPS EDIT PATIENT DEMOGRAHIC | With staff approval, updates one or more patient demographic fields in VistA. |
| VPS PATIENT PRE-REGISTRATION | Pre-registers a patient for one or more appointments. |
| VPS GET SITES | Returns a list of all sites visited by the current patient. |

Increment 3: Phase 1B MRAR

| Test Suite Title | Description |
| --- | --- |
| Get Allergy Fields | Retrieves the list of patients known allergies to display on the Kiosk |
| GetMedications (TBD) | Retrieves list of prescriptions assigned to the patient |

## Defect Reporting and Tracking

This section describes which defect tracking tools testers will use; how defects are defined and assigned severity; and the defect resolution process.

### Defect Specifications

The integration project team will capture and report problems encountered during testing. For the Unit Testing phase, the developer will document their defects in TFS.

In the Component Test, test analyst will document their defects in a defect spreadsheet.

#### Defect Reporting – TFS

The tester opens a new Team Foundation Server (TFS) Bug form for each problem and records the following information:

Title – Brief description of bug

State – Value should be Active (default)

Reason – Value should be New (default)

Iteration – Should be set to current iteration (e.g., INIT8-VPS\)

Severity – Value should be set in accordance with the descriptions in section Error: Reference source not found.

Details – Steps to Reproduce

Attachments – Optionally may include a screen snapshot, or other file that is helpful in resolving the bug.

The TFS Bug form shown in Figure 1 – Sample TFS Bug Form contains all of the fields described above. Creating bug items is the first step in the Defect Resolution Process described in section 3.5.1.2.

Figure 1 – Sample TFS Bug Form

#### Defect Resolution Process

As testers identify bugs during the testing process, the VPS Kiosk Change Configuration Board (CCB) reviews them. The VPS Kiosk CCB is composed of the following team members:

- VPS Kiosk Program Manager

- VPS Kiosk Chief Software Engineer

- VPS Kiosk Software Architect

- VPS Kiosk Test Lead

- VPS Kiosk Quality Assurance Specialist

The VPS Kiosk CAP CCB discusses each bug and updates it with the following information:

- Assigned To – Determines who will be responsible for resolving the bug

- Priority – Set to establish importance of resolving the bug, where 1 is high and 4 is low

- Story Points – Set to establish an initial estimate of the work required to resolve the bug

- CCB Evaluated – Set to Yes

In some cases, the CCB adjusts the severity value higher or lower, based on findings and discussion.

Following the CCB, the software engineers work to resolve any identified bugs. Additional TFS tasks track the work. When the tasks are completed and the engineers have reviewed software updates, the bug will be updated (state changed to “In-Test”) and the Test Lead retests the software. If the bug was successfully resolved, the state changes to “Closed”; otherwise, it is set back to “Active,” and the software engineer will continue to resolve the issue.

#### Defect Reporting – ProPath

The Tester will document each defect in a Defect Log, one for each Init Cycle and records the following information:

General Information:

- Project Name - The name assigned to the project.

- Project ID - The ID number for the project.

- System Name - The name of the system under test.

- System Version - The version number for the system under test.

- Patch # - The identifier assigned to the patch.

- Recorder - The person responsible for submitting, tracking, and closing defects in the Test Defect Log.

- Test Category - Nature of the testing performed. Place an X in the space provided beside the appropriate category.

Defect Information:

- Defect ID - A unique, sequential number used to identify the defect.

- Test Cycle - The end-to-end execution of tests, per phase. Multiple tests may be executed during each phase. Tests may be repeated in subsequent cycles.

- Test Case ID - The reference number of the specific test case or test script.

- Description - A brief description of the problem.

- Reported by - The name of the person who discovered the defect.

- Date Reported- The date the defect was reported.

- Severity - The classification of defects within a system examines both the severity and priority of the defect. Severity is a measure of how great the impact is on the user’s ability to complete the documented actions within the system.

The Defect form shown in Figure 2 contains all of the fields described above. Creating bug items is the first step in the Defect Resolution Process described in section 3.5.

| 1. Project Name |  |  |  | VPS Kiosk |  |  |  |  | 2. Project ID |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. System Name |  |  |  | Kiosk |  |  |  |  | 4. System Version # |  |  | Phase 1A Read |  |  |  |  |  |  |
| 5. Patch # |  |  |  |  |  |  |  |  | 6. Recorder |  |  | Tester - xxxxxx |  |  |  |  |  |  |
| 7. Test Category |  |  | System Tests |  |  | UFT |  | IOC Testing |  |  | Iteration Test |  |  |  | Other |  |  |  |
| 8. ID | 9. Test Cycle | 10. Test Case ID |  |  | 11. Description |  | 12. Reported By | 13. Date Reported |  | 14. Severity |  |  | 15. Defect Code | 16. Status |  | 17. Resolution |  | 18. Date Resolved |

Figure 2 – Sample Test Defect Log

#### Severity Definitions

The reporter of the bug will assign a severity level from 1 to 4. Table 6 - Severity Levels for Software Bugs lists the four severity levels.

Table 6 - Severity Levels for Software Bugs

| Level | Title | Description |
| --- | --- | --- |
| 1 | Critical | The defect results in the failure of the complete software system, of a subsystem, or of a software unit (program or module) within the system.] - Any defect that compromises patient safety or system security, (examples of system security defects include breach of confidentiality requirements of the Privacy Act, HIPAA or Federal Tax Information guidelines); - Loss of system functionality critical to user operations with no suitable workaround. (i.e. there is no way to achieve the expected results using the application.) - System crash or hang that prevents further testing or operation of the complete application or a section of the application. - Any defect that causes corruption of data from a result of the system (as opposed to user error). - Any defect in which inappropriate transmissions are consistently generated or appropriate transmissions of HL7 messages fail to be generated. - Loss of functionality resulting in erroneous eligibility/enrollment determinations or communications not being sent. |
| 2 | High | The defect results in the failure of the complete software system, of a subsystem, or of a software unit (program or module) within the system.] - A major defect in the functionality, which does not result in corruption of data. - A major defect in the functionality resulting in a failure of all or part of the application, where the expected results can temporarily be achieved by alternate means. The customer indicates the work around is acceptable for the short term. - Any defect that does not conform to Section 508 standards - Any defect that results in inaccurate or missing requirements - Any defect that results in invalid authentication or authentication of an invalid end user |
| 3 | Medium | The defect does not result in a failure, but causes the system to produce incorrect, incomplete, or inconsistent results, or the defect impairs the systems usability.] - Minor functionality is not working as intended and a workaround exists but is not suitable for long term use. - The inability of a valid user to access the system consistent with granted privileges - Typographical or grammatical errors in the application, including installation guides, user guides, training manuals, design documents. - Any defect producing cryptic, incorrect or inappropriate error messages - Any defect that results from the use of non-standard data terminology in the application or documentation, as defined by the Department of Veterans Affairs - Cosmetic issues that are important to the integrity of the product, but do not result in data entry and or data quality problems |
| 4 | Low | The defect does not cause a failure, does not impair usability, and the desired processing results are easily obtained by working around the defect.] - Minor loss of or defect in the functionality where a long term use exists. - Low level cosmetic issues |

## Metrics and Reporting

This Contractor team tracks the test metrics listed in Table 7 - Test Metrics.  Each system test or regression test performed results in recorded metrics. All metrics are stored in the project’s SharePoint repository.

Table 7 - Test Metrics

| Measures | Notes (If Applicable) |
| --- | --- |
| Number of test cases |  |
| Test cases passed | A test case passes if there are no level 1-3 bugs |
| Test cases failed |  |
| Test cases not executed | Unable to complete test |
| Percentage of test cases executed |  |
| Percentage of test cases resulting in defect detection | Only applies to level 1-3 bugs |
| Total Level 1 Defects |  |
| Total Level 2 Defects |  |
| Total Level 3 Defects |  |
| Total Level 4 Defects |  |
| Total Defects | Includes All Levels of Defects |
| Time to conduct test | Total time |

## Testing Tools

Table 8 - Test Tools describes the tools used for testing.

Table 8 - Test Tools

| Tool | Comments | Used By |
| --- | --- | --- |
| Unit Test | Unit tests are performed on all builds. | Software engineers |
| Code Analysis | SQA performs a MUMPS code analysis to identify potential issues in performance, security, and design (e.g., dead code). | SQA |
| User Interface (UI) Test tool | Internal component testing (Since we are not producing a graphical user interface (GUI0 product, and our code is called by the Vecna server, the UI test tool we use is only for our component testing) | Software engineers and Quality Assurance (QA) |
| RPC Test Harness\GUI | Java code based on OVID (OpenVista Interface Domain) framework has both a GUI façade to call an RPC and evaluate the results, and logging-based multi-threaded test harness for running various simulated test loads. | Software engineers and QA |

## Testing Risks and Mitigation

Table 9 - Test Risks and Mitigation describes the identified test risks and mitigation.

Table 9 - Test Risks and Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Testing is performed on RPCs directly to VistA. Any issues in the Kiosk GUI will not appear in this testing. | Kiosk GUI testing will be performed by VA. |
| The Test Harness used during the Component testing cannot completely emulate a true volume test. | Component testing can show preliminary errors in volume testing, but true volume testing will be performed after Component testing by VA. |

## Product Unit and Component Testing

### Product Unit Testing

The software engineer performs Unit Testing, which includes the internal technical and functional testing of a module/component of code. The unit test documentation includes:

- Brief description of unit

- List of applicable requirements, mapped to test cases

- Each test case includes: Preconditions for test, steps for performing test, post conditions for test

The VPS RPC interface, a set of software MUMPS routines that reside within the VistA database instance, performs unit testing. The VistA RPC Broker calls or invokes each RPC.

Figure 3 – Example Interface Architecture within VA Test Environment

The VPS Kiosk Application Server formats the request and initiates a Transmission Control Protocol/Internet Protocol (TCP\IP) connection to a VistA RPC Broker running on a VistA Host. The broker calls and executes the VPS RPCs and passes the result data back to the VPS Kiosk Application Server.

This method of testing will allow an initial baseline benchmark to be determined – specifically the time it takes to invoke a call over the network to the VistA database, read the data in VistA and return it back over the network to the invoking workstation. The unit test procedures are executed at this level and are used to validate the completeness and accuracy of the data returned.

Figure 4 – Example Data Passed Back to Calling Web Service

Primary Roles/Responsibilities:

- Contractor executes in terminal on development workstation

- Contractor verifies RPC/MUMPS are installed in VistA

- Contractor executes 2nd Developer unit test

- Development Support: Office of Information and Technology (OIT) and Contractor

Unit testing also includes the following additional tests:

- Code coverage test – to assess how much of the code was tested during unit test

- Static/dynamic code analysis – used to determine if there are any potential issues with the code, and to identify dead (inaccessible) code. Any issues identified by code analysis test should be resolved or documented.

Test results logs document the results of the test.

### Product Component Testing – Component Level Testing

A test harness to the VPS RPC interface performs Component Testing. The test harness, a GUI designed by developers to emulate the VPS Kiosk Application Server, formats the request and initiates a TCP\IP connection to a VistA RPC Broker running on a VistA Host.

Figure 5 – Example of Test Harness screen in Component Testing

Figure 6 – Example Interface Architecture within VA Test Environment

The Tester will enter the appropriate values into the GUI fields required by the specified RPC. The broker calls and executes the VPS RPCs. The results are passed back to the VPS Kiosk Application Server.

This method of testing involves reading the data in VistA and returning it back over the network to the test harness GUI. The component test procedures are executed at this level and are used to validate the completeness and accuracy of the data returned.

Figure 7 – Component Test Architecture

Primary Roles/Responsibilities:

- Preliminary testing to validate test environment: Test Harness, Cheyenne  224 (for VistA) and HEC network and system administrators need to verify connectivity between systems and software

- Contractor and VistA administrators verify RPC/MUMPS is installed in VistA

- Hardware setup by Cheyenne 224 administrators

- Contractor executes component test

- Development Support: OIT , and Contractor

During Component Testing, the integration software is validated for compliance to the requirements contained in the referenced RSD. The Test Lead will confirm the system test meets all aspects of the RSD. Section 3.4 tests the covered test suites in this test and are performed through the test harness, since no access to a Kiosk is possible at this level.

## Component Integration Testing

### CIT on Shared Server

This is the initial integration test encompassing all software and hardware entities (subsystems) of the VPS Kiosk system: Kiosk client, Kiosk application server, and VistA database. The Component Integration Test includes most of the elements from the unit tests and User Functionality Tests.

The VA team performs Component Integration Testing by combining units as they become available. The goals of the component integration testing are:

- To combine units incrementally to become components

- To verify that the algorithms and logic employed by each component are correct

- To verify that the component satisfies its specified requirements

A single physical user will drive the user interface displayed on the Kiosk hardware.  The user will be able to interact with the Kiosk front end and view the data on the screens. The user will interact with the hardware display to show different data on different graphical user interfaces. A tester will enter a valid social security number (SSN) within the client GUI. This triggers a request from the VPS Kiosk Application Server to the VistA RPC Broker. The client software sends the required authentication credentials and site network identification data (IP or Host Name and Port Number) and opens a TCP\IP connection to the corresponding VistA Host (instance) with the VistA RPC Broker.

The VPS Kiosk Application Server then uses the connection to the Broker to execute the RPC(s) with the VPS RPC name(s) and required input parameter(s), processing the returned data.

Benchmarking can occur at three distinct levels; however, for this level of testing only the first two are necessary as the third was captured in prior levels of tests.

- Kiosk hardware (end to end)

- Kiosk application server (end to end)

The integration test procedures are executed at this level and are used to verify that the data returned from the VistA RPCs to the Kiosk application server is the complete and accurate.

Primary Roles/Responsibilities:

- Cheyenne 224 network and system administrators in collaboration with the VA network and system administrators need to verify connectivity between systems and software

- Contractor and VistA administrators verify RPC/MUMPS is installed in VistA

- Hardware setup by Cheyenne 224 administrators

- Kiosk and Kiosk Application Server with hardware and software installed by VA

- VA executes integration test(s)

- Development Support: OIT and Contractor

### CIT on Remote Server

This test incorporates the above test and description except the Kiosk is located remotely to its application server.

Benchmarking can occur at three distinct levels; however, for this level of testing, only the first two are necessary as the third was captured in prior tests.

- Kiosk hardware (end to end)

  - These integration level tests will, at a minimum, include twelve (12) (User Acceptance Test (UAT) tests.  (VA is providing these tests and will be managing the test)

- Kiosk application server (end to end)

Primary Roles/Responsibilities:

- Preliminary testing to verify environment configuration and functionality: Cheyenne 224 network and system administrators in collaboration with the VA network and system administrators need to verify connectivity between systems and software

- Contractors and VistA administrators verify OIT developed RPC/MUMPS is installed in VistA

- Hardware setup by Cheyenne 224 administrators

- Kiosk and Kiosk Application Server installed by VA

- VA executes integration test(s)

- Development Support: OIT and Contractors

## System Test

Integration/system testing is the level of testing done to verify that the various components of a system interact, pass data correctly among one another, and function cohesively. Test scripts will be developed to test that all components interact correctly. The integration tests are built based upon the design specifications. Test cases will include:

- Normal testing: A test of the system’s functional and structural integrity to determine that it performs as intended under normal conditions.

- Boundary testing: A test of input fields using values that lie at either extreme of the valid input range.

- Invalid case testing: A test of input errors using invalid values.

## User Functionality Test

User Functionality Testing (UFT) is a formal test developed and conducted by the end-users to determine whether a system satisfies its acceptance criteria and enables the customer to determine whether to accept the system. The purpose of the User Functionality Test is to:

- Exercise the functionality of the application using test data in a controlled test environment in order to validate functionality.

- Evaluate the usability of a component or system.

User Functionality Tests are executed in the in the Component Integration environments as well as during Pilot Site monitoring.

## Pilot Site Monitoring

This is the final production monitoring environment for the software and hardware created for VPS Kiosk. Four locations are setup across the nation at regional sites. The first Pilot site to begin production monitoring will be Portland. Subsequent Pilot site monitoring will begin after Portland. Each Pilot site has a dedicated Kiosk and Kiosk application server. The proposed regional pilot sites are Pittsburgh, Atlanta, Oklahoma City, Togus and Portland.

The integration test procedures are reused for this production monitoring and are executed at this level to verify that the data returned from the VistA RPCs to the Kiosk application server and Kiosk front end are the complete and accurate.

Benchmarking will occur at three distinct levels and are as follows:

- Kiosk hardware (end to end)

  - These integration tests will, at a minimum, include UAT tests.

- Kiosk application server (end to end)

Primary Roles/Responsibilities:

- Preliminary monitoring to validate the production environment: AITC and Pilot Sites network and system administrators in collaboration of the VA network and system administrators need to verify connectivity between systems and software.  Contractor verifies OIT developed RPC/MUMPS is installed in applicable VistA data bases

- Contractors and VistA administrators verify OIT developed RPC/MUMPS is installed in VistA

- Kiosk and Kiosk Application Server installed by VA

- Pilot Site staff execute integration production monitoring

- Development Support: OIT and Contractors

## Testing Service Test

The Contractor development team will support Testing Service Testing, if the customer chooses to perform this test. The team can provide test documentation and software developed for system testing as required.

## Operational Readiness Testing Support

The Contractor development team will support Operational Readiness Testing by providing technical support during the customer test for any test issues that may arise.

## Initial Operating Capability Testing

The Contractor development team will support Initial Operating Capability Testing by providing technical and program management support during the test for any test issues that may arise.

# Testing Techniques

Multiple testing techniques exist for validating compliance with the requirements. The VPS RPC tests are satisfied through functional testing, but testing of the actual VPS Kiosk GUI interface requires additional testing techniques not included in this document. This section describes the various types of testing involved for VPS RPC testing.

## Risk-Based Testing

The overall testing philosophy is risk-based testing, i.e., each Test Case will be prioritized as High, Medium, or Low priority and then the solution is scheduled accordingly (highest first). Exceptions to this general rule might include instances where:

- A large number of low priority test cases can be executed using a small amount of resources

- Scheduling conflicts of resources (including test witnesses and engineering staff)

- A lower priority test is a pre-requisite of another higher priority test

The testing for this effort includes a combination of manual and automated testing techniques.

## Enterprise Testing

Testing of many of the enterprise requirements is included in the Test Suites listed in section 3.4, and noted below.

### Security Testing

As part of the Sensitive Data Flag Test process, no sensitive data of a patient’s is displayed unless the proper Security keys are assigned to the requestor.

### Privacy Testing

As part of the Login process, several pages will display warnings related to privacy information. Users must acknowledge this information. The Connect and Login Test Suite tests these pages.

### Section 508 Compliance Testing

Section 3.11 describes Accessibility and Section 508 testing.

### Multi-Divisional Testing

VA requires multi-divisional testing to validate all applications will operate in a multi-division or multi-site environment, recognizing an enterprise perspective while fully supporting local health care delivery.

The Development Team is responsible for verifying and validating that the application or system complies with the multi-divisional requirements as specified in “Multi-Divisional Specifications” in the project RSD.

## Test Types

During the project development lifecycle, the Contractor team will perform several types of testing. Table 10 - Test Types to be Performed shows the project tests and the responsible party, Contractor position or VA, for them. Section 3 provides further details on these tests.

Table 10 - Test Types to be Performed

| Test Types | Responsible Party |
| --- | --- |
| Unit Testing | Software Engineer |
| Component Testing | Test Analyst |
| Component Integration Testing | Application provider, VECNA, and VA |
| User Functionality Testing | VA Field Sites |
| Regression Testing | VA Field Sites |

## Iterative Testing

The testing team will follow the Agile methodology for its testing platform. Testing shall occur throughout a series of development sprints, in which secondary developer, component and interface testing will be conducted and documented.

## Productivity and Support Tools

Table 11 - Tool Category/Type describes the tools that will be employed to support this Master Test Plan.

Table 11 - Tool Category/Type

| Tool Category/Type | Brand Name | Version |
| --- | --- | --- |
| Test Management | Microsoft Visual Studio Ultimate, TFS Test Manager | 2010 |
| Defect Tracking | TFS Bug Tracking | 2010 |
| Test Coverage Monitor or Profiler | Visual Studio Code Analysis | 2010 |
| Configuration Management | TFS | 2010 |
| DBMS Tools | SQL SERVER | 2008 r2 |
| Functional Test Automation | Microsoft Visual Studio Ultimate | 2010 |
| Test Reporting Matrix | TFS Bug Tracking | 2010 |
| 508 Compliance | JAWS 11.5 | 11.5 |
| 508 Compliance | Zoom Text | 9.0 |

# Test Criteria

## Process Reviews

The VPS Kiosk Master Test Plan will undergo two different types of reviews:

- Peer Review – upon completion of the Master Test Plan

- Formal Review – after the Project Manager approves the Master Test Plan

The Master Test Plan does serve as an input or Artifact Used for Product Build as well as for the Go/No Go Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Test and Certification processes.

## Pass/Fail Criteria

The software must meet the entrance criteria (identified in section 3.2) for each phase of testing before the next phase can commence. If the criteria are not fully satisfied, VA may grant permission to proceed, provided there is a mutually agreed plan to resolve open issues.

Note: A Test Case succeeds (pass) if there are no level 1-3 bugs associated with a test case, as noted in Error: Reference source not found.

## Suspension and Resumption Criteria

If a significant issue occurs while performing system testing, the CSWE will consult with the Contractor Program Manager and may suspend/resume an individual test. Once the VPS Kiosk VistA patch install is complete in the production environment, the CSWE will consult with the designated VA representative to determine the suspension or resumption of testing.

## Acceptance Criteria

VA may accept the VPS Kiosk with open level 4 bugs. VA may also accept a system with higher-level bugs (2-3) if there are workarounds identified, there is a plan to resolve the bug, and/or the bug is of very low frequency.

# Test Deliverables

Table 12 - Test Deliverables lists the test deliverables for the VPS Kiosk project, and the party responsible for completing the deliverables.

Table 12 - Test Deliverables

| Deliverable | Responsible Party |
| --- | --- |
| Master Test Plan | Harris Test Team |
| Test Execution Risks | Harris Test Team |
| Test Schedule | Harris Test Team |
| Test Suites/Cases/Scripts | Harris Test Team |
| Test Data | Harris Test Team |
| Test Environment | Harris Test Team |
| Test Evaluation Summaries | Harris Test Team |
| Traceability Report or Matrix | Harris Test Team |
| Test Reporting Matrix | Harris Test Team |

# Test Schedule

Table 13 - Testing Milestones lists the major testing milestones for the VPS Kiosk project.

Table 13 - Testing Milestones

| Testing Milestones | Responsible Party |
| --- | --- |
| Unit Testing | Software Engineer |
| Component Testing | Test Analyst |
| Component Integration Testing | Software Engineer |
| User Functionality Testing | Customer |
| Regression Testing | Customer |
| Production Testing | Customer |

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

## Test Environment Configurations

The party or parties responsible for configuring and maintaining the Bay Pines test environments are:

- Contractor Developer

- Contractor QA Test Lead

## Base System Hardware

Table 14 - System Hardware Resources lists the system resources for the test effort presented in this Master Test Plan.

Table 14 - System Hardware Resources

| Resource | Quantity | Name and Type |
| --- | --- | --- |
| RPC Primary Development Environment | 1 | VistA Server – DEVVPP |
| RPC Primary Unit Test Environment | 1 | VistA Server – DEVVPP |
| RPC Secondary Development Environment | 1 | VistA Server – CHEY225 |
| RPC Secondary Unit Test Environment | 1 | VistA Server – CHEY225 |
| RPC SQA Environment | 1 | VistA Server – CHEY198 |
| RPC Component Test Environment | 1 | VistA Server – CHEY224 |
| RPC Component Test Environment | 1 | VistA Server – CHEY225 |

## Base Software Elements in the Test Environments

Table 15 - Software Elements lists the base software elements that are required in the test environment for this Master Test Plan.

Table 15 - Software Elements

| Software Element Name | Version | Type and other notes |
| --- | --- | --- |
| Windows Server | 2008 R2 | 64-bit operating system |
| IIS | 7.5 | Web Server |
| Internet Explorer | 7.x | Web Browser |
| Microsoft Excel | 2003+ | Spreadsheet |
| Outlook (or other Email Tool) | 2003+ | Email Tool |
| SQL Server | 2008 R2 | Database |
| DotNetNuke | 4.9.6 | Content Management System |

# Staffing and Training Needs

Refer to the Project Management Plan (PMP) for information on staffing and training needs.

# Risks and Constraints

Test risks are contained in section 3.8.  Testing is constrained by the following:

- Development environment server availability

- Test server availability in Bay Pines

- Availability of the staff of the integrated products

- Completion of the updates of the integrated products

# Test Metrics

Test Metrics are contained in section 3.6.

- Acronyms, Abbreviations, Terms, and Definitions

Table 16 - Acronyms

| Acronyms, Abbreviations, Terms | Definitions |
| --- | --- |
| AITC | Austin Information Technology Center |
| BLD | Product Build |
| CCB | Change Configuration Board |
| CM | Configuration Management |
| CO | Coding |
| CPRS | Computerized Patient Record System |
| CS | Coding Standards, |
| CSWE | Chief Software Engineer |
| DC | Documentation Content |
| DE | Design |
| DP | Documentation Presentation, |
| GUI | Graphical User Interface |
| IA | Integration Agreement |
| IOC | Initial Operating Capability |
| IRM | Information Resource Management |
| JAWS | Job Access for Windows and Speech |
| MUMPS | Massachusetts General Hospital Utility Multi-Programming System |
| N/A | Not Applicable |
| OIT | Office of Information and Technology |
| OVID | OpenVista Interface Domain |
| PE | Performance |
| PHI | Protected Health Information |
| PII | Personally Identifiable Information |
| QA | Quality Assurance |
| RE | Requirements |
| RPC | Remote Procedure Call |
| RSD | Requirements Specification Document |
| RTM | Requirements Traceability Matrix |
| SQA | Software Quality Assurance |
| SQL | Structured Query Language |
| SSN | Social Security Number |
| TBD | To Be Determined |
| TCP/IP | Transmission Control Protocol/Internet Protocol |
| TFS | Team Foundation Server |
| TP | Test Plan. |
| TR | Traceability |
| TST | Test Preparation |
| UAT | User Acceptance Test |
| UFT | User Functionality Testing |
| UI | User Interface |
| VA | Department of Veterans Affairs |
| VAMC | VA Medical Center |
| VHA | Veterans Health Administration |
| VistA | Veterans Health Information Systems and Technology Architecture |
| VPS | Department of Veterans Affairs Point of Service |

- Test Types Descriptions

Test types are test techniques used to validate the system or application. Table 17 - Test Types lists possible test types the Product Build, Testing Service Testing, and Initial Operating Capability (IOC) Testing may utilize The Test Analyst, in consultation with the Development Manager, selects the test type(s) best suited to the system or application being tested. A minimum set of test types is suggested in the table with “X” in the appropriate testing phase column. Tests other than those listed here may be added at the discretion of the Project Team.

Table 17 - Test Types

| Test Types | Description | Product Build Testing |
| --- | --- | --- |
| Access Control Test | Verifies access to the system is controlled and that unwanted or unauthorized access is prohibited. A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. | Field Site |
| Component Integration Test | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. | VA |
| Documentation Test | Verifies all the required information (software documentation set) is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. | Peer Review |
| Installation Test | Verifies the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation) as well as testing the uninstall process (returning the system, application and database to the state prior to the install). | SQA and Field Site |
| Integration Test | Verifies the combination or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). | VA |
| Multi-Divisional Test | Verifies all applications operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. | Site Testing |
| Privacy Test | A type of testing that verifies that (1) Veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). | Field Site |
| Product Component Test (Unit Testing) | Verifies the requirements defined in the detail design specification have been successfully applied to the module/component under test. | Contractor Developer |
| Regression Test | Verifies existing functionality still performs as expected when new functionality is introduced into the system under test. | Field Site |
| Section 508 Compliance Test | A type of test that (1) verifies that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. | Component and Field Test |
| Security Test | Verifies the security requirements and readiness for independent testing performed by the Security Assessment Team (as required by the Test and Certification Process). | Field Test |
| System Test | Verifies the system performance, operation and functionality of components are sound. | Contractor SQA |
| User Functionality Test ( UAT) | Testing that involves end-users validating the functionality of the application using test data in a controlled test environment. | Field Site |
| User Interface (UI) Test | Testing the user interfaces to verify the interfaces follow accepted standards and meet requirements. | Field Site |