Department of Veterans Affairs

VistA Services Assembler (VSA)

Project Charter

July 2013

Version 0.1

Revision History

Note: The revision history cycle begins once changes or enhancements are requested after the Project Charter has been baselined.

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 7/17/2013 | 0.1 | Initial Draft |  |

Artifact Rationale

The Project Charter provides the authority for the project to perform work for the Department of Veterans Affairs (VA).  It provides a description of the work and expected resulting product.  Per the Project Management Accountability System (PMAS) Guide, the Project Charter is required to be completed prior to a Milestone 0 Review.

Table of Contents

1.	Project Identification Data	4

1.1.	Enterprise Project Structure (EPS) Number	4

1.2.	Planned Start Date	4

1.3.	Planned Completion Date	4

1.4.	Assigned Office of Responsibility (OOR)	4

1.5.	Assigned Group	4

1.6.	IT Program Manager (ITPROG)	4

1.7.	Project Manager (PM)	4

1.8.	New Service Request (NSR) Number	4

2.	Introduction	4

3.	Project Goals, Objectives, and Scope	5

4.	Business Need	6

5.	Business Customer	6

6.	Critical Success Factors	7

7.	Initial High-Level Project Planning	8

8.	Approvals	9

# Project Identification Data

The VistA Services Assembler (VSA)

## Enterprise Project Structure (EPS) Number

Project EPS code: 01-03-03-04-05-001

## Planned Start Date

July 17, 2013

## Planned Completion Date

December 31, 2013

## Assigned Office of Responsibility (OOR)

Product Development (PD)

## Assigned Group

PD Application Development (AD) internal development infrastructure project.

## IT Program Manager (ITPROG)

## Project Manager (PM)

## New Service Request (NSR) Number

# Introduction

VA computing origins consist of legacy systems which functioned in a largely autonomous manner.  VA healthcare IT automation now known as “VistA”, began with a collection of decentralized systems capable of serving the needs of a single medical center.  In the course of IT application modernization; architectural revisions for achieving Service Oriented Architecture (SOA) implementation; integration of external systems, diverse technologies, COTS products, etc. it has become necessary to identify a new design approach for providing SOA compliant integration between VistA applications and external systems.

Implementing SOA design in the VA has presented the challenge of bridging the technical gap between the mainframe, procedural language environment of legacy VistA and disparate (often object oriented) technologies of COTS products and external systems.  In addition to the need for identifying a technical solution, past efforts to implement SOA in the VA have illuminated an organizational gap as well, wherein software development staff involved with VistA generally lacked the technical skills necessary to integrate VistA directly with other systems.

# Project Goals, Objectives, and Scope

The scope of VSA is also in two parts.  First major scope element is to create the functionality necessary to automate the creation of VistA SOA services and provide the infrastructure components necessary to support and operate those services.  This set of utilities is envisioned to include the VistA Service Assembler Wizard and assorted components which support the storage of service descriptors, web service interaction with the traditional M computing environment, adaption/translation of payloads and federation of queries and responses across VistA systems.

As a “Research & Development” effort, the second part of VSA project scope is to identify and produce multiple sample VistA SOA business services as a “reference implementation” to confirm the VSA proof of concept.  The specific business services to be produced will be identified based on a consideration of organizational initiatives which have a need for VistA SOA services in the near future.  This approach ensures that services produced as a part of the ‘reference implementation’ are both critically tested and of immediate value to the organization.

The VSA design pattern has been identified as the preferred architectural design for SOA based systems going forward.  The intent is to eventually replace interim connectivity designs such as MDWS, VSA, CDS, etc.  As such, VSA will need to satisfy the consumer needs currently supplied by those approaches, as well as significantly enhancing VistA security, system performance and sustainability.

| Goal/Objective | Desired Outcome | Measurement | Impact |
| --- | --- | --- | --- |
| Provide utilities for automating the creation of VistA SOA services and supporting their use | Infrastructure utilities that support automated VistA SOA service creation and execution | VistA SOA services are manageable through the Enterprise Service Bus and consumable by external systems / applications | VistA can be easily integrated with external systems / applications through an SOA compliant architecture |
| Enable the exposure of existing VistA data and methods as SOA compatible web services | Use of VSA utilities to create business services which provide business value to VA mission and objectives | Current VA development and system integration initiatives are consumers of VistA SOA Services implemented by VSA | Advanced state of SOA architecture implementation in the VA and associated software functionality and sustainability benefits |
| Abstract VistA system developers and integrators from multiple technology orientation | Consuming systems / applications can be integrated without extensive knowledge of VistA technology | VA software development staff are able to rapidly create and deploy VistA SOA Services with minimal re-training | Improved utilization of existing staff skills, leveraging of previously implemented VistA application functionality |
| Improve VistA development “time to market” and overall system sustainability | Automated, standardized production of VistA SOA Service components | Development time for VistA related services is notably reduced supporting efficient software delivery | Provides cost effective methodology for the integration of VistA with external systems |

# Business Need

In recent years an increasing priority has been placed on the modernization of VA computing environments and the integration of VA computing systems across the business domains (healthcare, benefits, memorial affairs), with COTS products which extend business functionality and with external systems such as DoD, etc.

Previous approaches for VistA SOA implementation have included ‘replacement’ (e.g. HealtheVet) and a variety of “encasement” solutions which attempt to compensate for the technical/design differences of VistA by providing connectivity adaptors.  These approaches have been less than cost effective and in the case of the latter set of designs, have been problematic in terms of system performance, software redundancy, security and overall sustainability.

There is a recognized need for a VistA approach that provides a simplified (yet architecturally correct) technical solution, as well as addressing the organizational challenge of performing application development across multiple technical environments, e.g. traditional M computing and modern object-oriented web services design.  Efforts to resolve this challenge have been exacerbated by an increasing number of high priority efforts involving the integration of disparate systems suited to the service oriented architecture approach.

Both HL7 messaging and web services are regarded as methods for creating SOA compliant services.  And while VistA has implemented and utilized HL7 messaging for several decades, the ability to interact directly from VistA in the form of web services has been elusive.

There is also a need to provide a solution which alleviates the need for external system developers to understand the technical functions internal to legacy VistA, as well as to provide an automated VistA SOA service assembly methodology that minimizes to the extent possible, further development burden on VistA applications to expose methods which currently exist in the form of Remote Procedure Calls (RPC) and Application Programmer Interfaces (API).

In addition to bridging the technology gap between traditional M computing and the object oriented / web services oriented design, the solution will need to facilitate the location of patient data across the 128 decentralized VistA systems and aggregate query responses returned to requesting systems.  Similarly, there is a need to combine fine grained VistA methods into more coarsely grained or composite services which reduce network “chattiness” between VistA SOA Services and consuming applications.

# Business Customer

Key Stakeholders

user , Executive Sponsor

, Business Sponsor

, Technical Analysis Competency Manager

user, Registries Program Manager

user , Lead Architect

A detailed list of other stakeholders will be documented in the Integrated Project Team (IPT) Charter.

# Critical Success Factors

Table 1: Critical Success Factors

| Success Factors | Measurements |
| --- | --- |

# Initial High-Level Project Planning

Project Summary: The VistA Service Assembler (VSA) Phase I effort provides R&D elements which demonstrate the viability of the VSA solution, including the automation of VistA SOA service generation, infrastructure utilities necessary for the execution of VistA SOA services and a variety of ‘reference implementation’ service examples which prove the concept.

Justification: VA objectives prioritize the implementation of SOA as an enterprise design.  The VSA solution provides the ability to automate the generation of ‘service’ needs across major initiatives, provide for standardization of technical characteristics and maintainability as well as to address the organizational challenge of approaching disparate technologies relevant to legacy systems and SOA.

| Business Values | Schedule and Deliverables |
| --- | --- |
| Business Requirements - Enhance compliance with VA Enterprise Architecture and software development standards relative to SOA implementation in legacy systems - Provide tools and utilities which facilitate the creation and execution of auto-generated VistA SOA services - Increase VA SOA software sustainability and VistA integration extensibility; improve compatibility with ‘open source’ participation objectives Business Processes Enabled - Significantly expands VistA extensibility and system integration opportunities by facilitating the implementation of SOA architecture - Increased software development efficiency through the automation of VistA SOA service creation - Minimizes staff skill set and technical orientation barriers | Jul 2013 Project Start Aug 2013 Definition of requirements, preliminary software design, coordination with consuming application initiatives Sep 2013 Produce VistA SOA service infrastructure components Oct 2013 Automated creation of ‘reference implementation’ VistA SOA services Nov 2013 Testing of VistA SOA services by consuming applications Dec 2013 Release VSA infrastructure utilities and ‘reference implementation’ services |

Lifecycle Cost Tabe:

# Approvals

The signature below is an acknowledgement that the signatory understands the purpose and content of this document.

By signing this document, you agree to this as the formal Charter statement to begin work on the project described within, and commitment of the necessary resources.

____________________________________________________________________________

Business Sponsor	Date

____________________________________________________________________________

IT Program Manager	Date

____________________________________________________________________________

Project Manager	Date

____________________________________________________________________________

Integrated Project Team Chair	Date

____________________________________________________________________________

OOR Deputy Assistant Secretary/Deputy Chief Information Officer	Date

Template Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| March 2013 | 1.1 | Formatted to current ProPath documentation standards and edited to conform with latest Alternative Text (Section 508) guidelines | Process Management |
| January 2013 | 1.0 | Initial Version | PMAS Business Office |