Department of Veterans Affairs

ICD-10 Follow On Class 1 Software Remediation

Diagnosis Related Group (DRG) Grouper

Test Case/Test Script Checklist

September 2012

Version 1.1

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 09/14/2012 | 1.1 | Updated with Test Preparation Formal Review submissions and resolutions and technical edit |  |
| 09/07/2012 | 1.0 | Checklist for Diagnosis Related Group (DRG) Grouper Version 10.0 patch ICD*18*64 |  |

Table of Contents

DRG Grouper Test Case/Test Script Checklist	1

Formal Review Findings Summary Instructions	2

Formal Review Findings Summary	4

- DRG Grouper Test Case/Test Script Checklist

Application: DRG Grouper	Version: 10.0

Project: ICD-10 Follow On Class 1 Software Remediation	Patch #: ICD*18*64

Date Review Closed: 9/07/2012

| Item # | Checklist Question | Yes | No | N/A |
| --- | --- | --- | --- | --- |
| 1 | Are the Test Cases/Test Scripts recorded in an automated tool? |  |  |  |
| 2 | Are the Test Cases/Test Scripts recorded manually? |  |  |  |
|  | Does each Test Case/Test Script possess a unique identifier? |  |  |  |
| 3 | Are the Test Cases/Test Scripts referenced in a Master Test Plan? |  |  |  |
| 4 | Are the Test Cases/Test Scripts traceable backwards to requirements and design? |  |  |  |
| 5 | Are the Test Cases/Test Scripts traceable forward to test results? |  |  |  |
| 6 | Do the Test Cases specify the desired test procedures (steps, actions, activities) for executing the tests? |  |  |  |
| 7 | Do the Test Cases define the input values required for test execution? |  |  |  |
| 8 | Do the Test Cases define output values (expected results) required for test execution? |  |  |  |
| 9 | Do the Test Cases record the actual results for the tests? |  |  |  |
| 10 | Do the Test Cases specify test data requirements? |  |  |  |
| 11 | Do the Test Cases specify pre-conditions for test execution? |  |  |  |
| 12 | Do the Test Cases specify post-conditions for test execution? |  |  |  |
| 13 | Do the Test Cases provide adequate space for capturing detailed comments? |  |  |  |
| 14 | Do the Test Cases identify the system name and system version? |  |  |  |
| 16 | Do the Test Cases indicate whether the test passed or failed? |  |  |  |
| 17 | Do the Test Cases specify inter case dependencies (sequencing) for the test execution? |  |  |  |
| 18 | Do the Test Cases specify environmental needs? |  |  |  |
| 19 | Do the Test Cases cover security requirements? |  |  |  |
| 20 | Do the Test Cases cover privacy requirements? |  |  |  |
| 21 | Do the Test Cases cover Section 508 compliance requirements? |  |  |  |

- Formal Review Findings Summary Instructions

A Review Findings Summary is a tool created to document and track anomalies and issues identified during reviews.

The Review Findings Summary contains the following information:

| Item | Definition |
| --- | --- |
| Review Type | Peer Review or Formal Review |
| Artifact | The category of the artifact under review, such as: Requirements Specification Document, Software Design Document, Prototype, Code, Documentation (Release Notes, User Manual, Technical Manual, Installation Guide, Security Guide), Patch Description (if released through National Patch Module), Test Plans, and Test Package. |
| Author | The person who created the work product under review. |
| Project | The official project name. |
| Application | The name of the software application to which this work product pertains. |
| Version | The version number of the software application pertinent to this work product. |
| Patch | If the software is to be released via the National Patch Module, enter the patch number. |
| Date Review Started | The date of the review meeting. |
| Date Review Closed | The date all anomalies, issues and action items are closed. |
| Identifier | A unique identifier that permits identification and sorting; suggested Project acronym + sequential number (i.e., SUR0001) |
| Anomaly Category | CM=Configuration Management, CO=Coding, CS=Coding Standards, DC=Documentation Content, DE=Design, DP=Documentation Presentation, IA=Integration Agreement, PE=Performance, SP=Specification, TR=Traceability, TP=Test Plan, TS=Test Script |
| Anomaly or Issue | Items identified and described during the review. |
| Resolution | The solution for the identified anomaly. |
| Date Resolved | The date an issue was resolved and the Review Team agrees it was resolved correctly. |
| Status | The various states through which an anomaly passes on the way to resolution and closure. The anomaly states are: - Submitted – when an item is logged and reported for repair. - Assigned – when an item is assigned for repair. - Opened – when an anomaly is assigned for correction. - Deleted – when an item is originally reported as an anomaly, but later deleted because the item is either a duplicate or not an anomaly. - Resolved - when an anomaly is corrected and sent for review or verification. - Re-Opened – when an anomaly is closed and then reopened for modification. - Returned - when an anomaly is reviewed, verified as "incorrect", and returned to author. - Verified - when an anomaly is reviewed and verified as "correct". - Closed - when an anomaly is successfully reviewed and closed with a resolution and resolution date. - Deferred - when an anomaly is designated for correction at a later date. - Duplicated – when an item is assessed to be a duplicate of a prior record. - Escalated – when an item requires evaluation by management. Note: The statuses listed above reflect the use of Rational ClearQuest for anomaly tracking. Manual tracking may use a simplified list of statuses. |
| Impact | The classification of anomalies according to their potential damage to the software, systems, patient, personnel, or operating systems. They are classified in three levels: - High Impact - an error or absence of functionality that may severely jeopardize patient or personnel safety; adversely impacts all users; represents a significant value or cost; is governed by Congressional mandate; affects either a large database or critical data; requires Food and Drug Administration (FDA) certification/approval; affects Veterans Integrated Service Network (VISN) issues; or negatively impacts the interdependence of applications. - Medium Impact - an error or absence of functionality that adversely affects the safety of veteran issues or users of large applications, i.e., Pharmacy, Lab, etc.; represents a high value or cost; sponsored or initiated by the National Program Office; or negatively impacts essential operational or business processing. - Low Impact - an error or absence of functionality that may cause operator/user inconvenience and minimally affects operational functionality |

- Formal Review Findings Summary

Artifact:	Test Case/Script   Author:  	Project: ICD-10 Follow On Class 1 Software Remediation

Application:	DRG Grouper	  Version: 10.0  Patch:  ICD*18*64  Date Review Begun:  08/23/12 Date Review Closed: 9/07/2012

| Project acronym-number | Anomaly Category | Anomaly or Issue | Date Resolved | Status | Impact |
| --- | --- | --- | --- | --- | --- |
| DRGG-001 | DC | Anomaly or Issue: Are we using Dual coding? Location: RSD - Page 3 Resolution: Answered - per No, we are not doing dual coding. | 9/11/12 | Closed | Low |
| DRGG-002 | DC | Anomaly or Issue: In many of the previous application we have seen that the Label is Changed to the generic Label. Should the Label be changed to the generic ICD operation/procedure code instead of ICD9 operation/procedure code? Location: RSD - Page 10 Resolution: Answered h– per: Leave the labels as-is. No change to the RSD. | 9/11/12 | Closed | Low |
| DRGG-003 | DC | Anomaly or Issue: The comments don’t seem to match the highlighted requirement for this test. Location: ICD-10_TS_DRG_Grouper - Medical-no PCS, line 4 Resolution: Changed the comments to match highlighted requirements on all test cases. | 9/11/12 | Closed | Low |
| DRGG-004 | DC | Anomaly or Issue: The user should be entering ICD10 diagnosis code. Location: ICD-10_TS_DRG_Grouper - Medical-no PCS, line 10 Resolution: Added negative test steps, which are highlighted in light red, to all test scripts. Changed the test scripts identified with “_NEG” to “_I9” as they are ICD-9 Positive test cases. | 9/11/12 | Closed | Low |
| DRGG-005 | DC | Anomaly or Issue: Date should reflect the new 2014 date Location: ICD-10_TS_DRG_Grouper - Over all the document Resolution: Changed all dates to “HHA Activation Date” per Shelley Weems. | 9/11/12 | Closed | Low |
| DRGG-006 | DC | Anomaly or Issue: If there is no Secondary code then shouldn't this step be different? Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 14 Resolution: The comment is on the wrong line. Moved the comment to the previous line. | 9/11/12 | Closed | Low |
| DRGG-007 | DC / CO | Anomaly or Issue: SPEC 60 validates that POA indicator be displayed along with the calculated DRG. So as per that should the user be seeing POA flag on the final step? Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 17 Resolution: Added redisplay of entered Dx, with entered POA and entered PCS to each of the DRG calculation result step of all ICD-10 test cases. | 9/11/12 | Closed | Low |
| DRGG-008 | DC | Anomaly or Issue: Secondary codes = No as per the requirement. So should that reflect here? Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 27 Resolution: There is no Secondary code so at the secondary code prompt, the user must hit enter without entering a secondary code. Added text to comments. | 9/11/12 | Closed | Low |
| DRGG-009 | DC | Anomaly or Issue: If the user enters ICD10 codes instead of ICD9 should they get an error displayed or does the prompt automatically goes back to ICD9? Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 29 Resolution: Added negative test steps, which are highlighted in light red, to all test scripts. Changed the test scripts identified with “_NEG” to “_I9” as they are ICD-9 Positive test cases. | 9/11/12 | Closed | Low |
| DRGG-010 | DC | Anomaly or Issue: Should the prompt for System displays "Was patient transferred to an acute care facility?" be “Y”? As that is not what the RSD reflects. Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 39 Resolution: Changed the response to a “Y”. | 9/11/12 | Closed | Low |
| DRGG-011 | DC | Anomaly or Issue: Present On Admission is missing. Location: ICD-10_TS_DRG_Grouper - Overall in the document on ICD9 steps. Resolution: ICD-9 does not display the POA prompt. All ICD-9 test cases have a note stating “NOTE: ICD-9 does not have the POA prompt.” | 9/11/12 | Closed | Low |
| DRGG-012 | DC | Anomaly or Issue: Where is the validation of inputting ICD10 codes? This only tests ICD9 codes. Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 92 Resolution: Added negative test steps, which are highlighted in light red, to all test scripts. Changed the test scripts identified with “_NEG” to “_I9” as they are ICD-9 Positive test cases. | 9/11/12 | Closed | Low |
| DRGG-013 | DC | Anomaly or Issue: Negative testing for ICD9 codes before the date of validation is missing. Location: ICD-10_TS_DRG_Grouper - Overall the document except few. Resolution: Added negative test steps, which are highlighted in light red, to all test scripts. Changed the test scripts identified with “_NEG” to “_I9” as they are ICD-9 Positive test cases. | 9/11/12 | Closed | Low |
| DRGG-014 | DC | Anomaly or Issue: Transition test steps are missing. Location: ICD-10_TS_DRG_Grouper - Overall in the document. Resolution: Answered: DRG Grouper is used at a given point in time. There is no transition scenario. | 9/11/12 | Closed | Low |
| DRGG-015 | DC | Anomaly or Issue: How is this step different than the one above this Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 188 Resolution: Answered: The test case starting on line 188 is for a Related procedure with a secondary DX where MCC=YES and POA=Yes The test case above this is for a Related procedure, no secondary DX (CC/MCC=no) and POA=Yes The highlighted text of the test case updated from Related procedure, with secondary DX-MCC/CC=No, POA=Yes To Related procedure, no secondary DX and POA=Yes | 9/11/12 | Closed | Low |
| DRGG-016 | DC | Anomaly or Issue: As per RSD the description should be: The DRG Grouper package shall calculate the non-surgical (medical) DRG within an MDC from principal diagnosis ICD10 diagnosis codes where the CC equals Yes Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 222 Resolution: Changed the description as stated. | 9/11/12 | Closed | Low |
| DRGG-017 | DC | Anomaly or Issue: As per the RSD the POA of the secondary DX should be set to NO. Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 234 Resolution: Answered: All POA test scenarios, except for POA = YES, are located on the POA tab. This is also stated on the Start Tab. | 9/11/12 | Closed | Low |
| DRGG-018 | DC | Anomaly or Issue: DRG_Grouper_SPEC50.4.1_013 is a duplicate of the requirement above. Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 258 Resolution: Removed the test case. | 9/11/12 | Closed | Low |
| DRGG-019 | DC | Anomaly or Issue: There is no requirement with SPEC50.4.1.13 in the RSD. Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 258 Resolution: Removed the test case. | 9/11/12 | Closed | Low |
| DRGG-020 | DC | Anomaly or Issue: Wrong date. Location: ICD-10_TS_DRG_Grouper - Related Surgical PCS, line 274 Resolution: Changed all dates to “HHA Activation Date” per Shelley Weems. | 9/11/12 | Closed | Low |
| DRGG-021 | DC | Anomaly or Issue: The description of the requirement as per RSD should be: The DRG Grouper package shall calculate the Surgical DRG within an MDC then calculate the complication/comorbidity (CC) or a major complication/comorbidity (MCC) of the secondary diagnosis Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 3 Resolution: Changed description as stated. | 9/11/12 | Closed | Low |
| DRGG-022 | DC | Anomaly or Issue: There should be a test case for this requirement where all the counters are same except POA is No. Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 18 Resolution: Answered: All POA test scenarios, except for POA = YES, are located on the POA tab. This is also stated on the Start Tab. | 9/11/12 | Closed | Low |
| DRGG-023 | DC | Anomaly or Issue: The description as per the RSD for this reqt is: The DRG Grouper package shall calculate the Surgical DRG within an MDC from the ICD-10-PCS and ICD-10-CM Diagnosis for unrelated procedures, when the MDC of the surgical procedure is different than the MDC of the principal diagnosis, where Complications and Comorbidities (CC) and Major Complications and Comorbidities (MCC) are equal to No Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 32 Resolution: Changed description as stated. | 9/11/12 | Closed | Low |
| DRGG-024 | DC | Anomaly or Issue: Secondary Diagnosis should be N as per the comments on line 46. Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 42 Resolution: There is no Secondary code so at the secondary code prompt, the user must hit enter without entering a secondary code. Added text to comments. | 9/11/12 | Closed | Low |
| DRGG-025 | DC | Anomaly or Issue: Date is prior to the activation date of 2014 for this test Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 49 Resolution: Changed date in comments. | 9/11/12 | Closed | Low |
| DRGG-026 | DC | Anomaly or Issue: As per the SPEC50.4.1.6 description the secondary code should be not present. Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 57 Resolution: There is no Secondary code so at the secondary code prompt, the user must hit enter without entering a secondary code. Added text to comments. | 9/11/12 | Closed | Low |
| DRGG-027 | DC | Anomaly or Issue: As per RSD the description should be: The DRG Grouper package shall calculate the Surgical DRG within an MDC from the ICD-10-PCS and ICD-10-CM Diagnosis for unrelated procedures, when the MDC of the surgical procedure is different than the MDC of the principal diagnosis, where MCC equals Yes Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 63 Resolution: Changed description as stated. | 9/11/12 | Closed | Low |
| DRGG-028 | DC | Anomaly or Issue: If a user is able to do the calculations for ICD9 codes before the date of activation that should actually be a positive test for ICD9 Codes. A negative test for ICD10 codes will be to make sure if a patient is inputting ICD9 codes instead of ICD10 after the implementation date then they should not be able to get the ICD9 codes. Location: ICD-10_TS_DRG_Grouper - Surgical Hierarchy, line 00 Resolution: Added negative test steps, which are highlighted in light red, to all test scripts. Changed the test scripts identified with “_NEG” to “_I9” as they are ICD-9 Positive test cases. | 9/11/12 | Closed | Low |
| DRGG-029 | DC | Anomaly or Issue: Not sure if these comments correlate with the test case as there is no mention of unrelated procedure codes. Location: ICD-10_TS_DRG_Grouper - Unrelated Surgical PCS, line 4 Resolution: Answered: The text “the MDC of the surgical procedure is different than the MDC of the principal diagnosis” identifies an unrelated procedure code. This is part of the Test Case Description. | 9/11/12 | Closed | Low |
| DRGG-030 | DC | Anomaly or Issue: Do we want to mention the related codes here? Location: ICD-10_TS_DRG_Grouper - Unrelated Surgical PCS, line 134 Resolution: Answered: Related codes are tested on the Related Surgical PCS tab. The text in the comments on this tab is “the MDC of the surgical procedure is equal to the MDC of the principal diagnosis” which is in the Test Case Descriptions on the Related Surgical PCS tab. | 9/11/12 | Closed | Low |
| DRGG-031 | DC | Anomaly or Issue: Should this be Unrelated instead? Location: ICD-10_TS_DRG_Grouper - Unrelated Surgical PCS, line 132 Resolution: Changed text from “Related” to “Unrelated” in the highlighted text. | 9/11/12 | Closed | Low |
| DRGG-032 | DC | Anomaly or Issue: Should be Section 3.1.1 instead of 3.3.1 Location: ICD-10_RTM – Row 2, Column E Resolution: Changed the SDD Design # | 9/11/12 | Closed | Low |
| DRGG-033 | DC | Anomaly or Issue: Should be Section 3.1.1 ICDDRG5, ICDDG010 are missing in the SDD doc. Location: ICD-10_RTM – Row 71, Column F Resolution: Changed the SDD #s | 9/11/12 | Closed | Low |
| DRGG-034 | DC | Anomaly or Issue: ICDDG010 are missing Location: ICD-10_RTM – Row 74, Column E Resolution: Confirmed in the updated SDD | 9/11/12 | Closed | Low |
| DRGG-035 | DC | Anomaly or Issue: SPEC50.3.1 is missing in Section 3.1.1 and 3.1.4 Location: ICD-10_RTM – Row 75, Column F Resolution: Updated RTM and SDD numbers, as needed | 9/11/12 | Closed | Low |
| DRGG-036 | DC | Anomaly or Issue: SPEC50.3.1.1 is missing in Section 3.1.1 and 3.1.4 Location: ICD-10_RTM - Row 76, Column F Resolution: Updated RTM and SDD numbers, as needed | 9/11/12 | Closed | Low |
| DRGG-037 | DC | Anomaly or Issue: ICDDRG5, ICDDG010 are missing Location: ICD-10_RTM – Row 85, Column F Resolution: Updated RTM and SDD numbers, as needed | 9/11/12 | Closed | Low |
| DRGG-038 | DC | Anomaly or Issue: Will be Section 3.1.1 Location: ICD-10_RTM – Row 102, Column E Resolution: Changed the SDD Design # | 9/11/12 | Closed | Low |
| DRGG-039 | DC | Anomaly or Issue: SPEC50.5.6 is missing in the RTM Location: ICD-10_RTM – Row 107, Column E Resolution: Updated RTM and SDD numbers, as needed | 9/11/12 | Closed | Low |
| DRGG-040 | DC | Anomaly or Issue: Routine Name is missing: ICDDG010 Section 3.1.4 Data Dictionaries ICD DIAGNOSIS (#00, #00.1, #00.3, #00.5, #82, #82.11, #82.12, #82.13) are missing in RTM Location: ICD-10_RTM – Row 108, Column E Resolution: Updated RTM | 9/11/12 | Closed | Low |
| DRGG-041 | DC | Anomaly or Issue: ICDDRG is not in SPEC60 Location: ICD-10_RTM – Row 111, Column E Resolution: Updated as needed | 9/11/12 | Closed | Low |
| DRGG-042 | DC | Anomaly or Issue: ICDDRG is not in SPEC60.1 Also SPEC60.1.1 is missing in the RTM Location: ICD-10_RTM – Row 113, Column E Resolution: Updated RTM and SDD, as needed | 9/11/12 | Closed | Low |
| DRGG-043 | DC | Anomaly or Issue: ICDDRG is not in SPEC60.1.3 Location: ICD-10_RTM – Row 115, Column E Resolution: Updated as needed | 9/11/12 | Closed | Low |
| DRGG-044 | DC | Anomaly or Issue: ICDDRG is missing in all the SPECs 60.1, 60.1.1, 60.1.2, 60.1.3 and 60.1.4 Location: ICD-10_RTM – Row 119, Column E Resolution: Changed the SDD Design # | 9/11/12 | Closed | Low |