ICD-10 Laboratory Anatomic Pathology (AP)

LR*5.2*422

Version Description Document

July 2013

Revision History

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 4/20/2012 | 0.1 | Initial Draft | Z. Alexander |
| 10/11/12 | 1.0 | Updated Change Record Reporting and Removed “Draft” Watermark | Z. Alexander |
| 12/3/2012 | 1.1 | Added Change Request 171 and 183 to Section 4 and Changed RC1 to RC2. | Z. Alexander |
| 4/22/2013 | 1.2 | Preparing for Release Candidate 3. Updated patch references to v7. Updated CR table and CodeCR table to reflect the changes specific to this release. | Z. Alexander |
| 6/21/13 | 1.3 | Preparing for Release Candidate 4. Updated patch references to v8. Updated CR table and CodeCR table to reflect the changes specific to this release. | Z. Alexander |
| 7/24/13 | 1.4 | Preparing for Release Candidate 5. Updated patch references to v9. Updated CR table and CodeCR table to reflect the changes specific to this release. | Z. Alexander |

# Version History

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 10/11/2012 | 1.0 | Release Candidate (RC) package delivered to the VA CM | Z. Alexander |
| 12/3/2012 | 1.1 | Added Change Request 171 and 183 to Section 4 and Changed RC1 to RC2. | Z. Alexander |
| 4/22/2013 | 1.2 | Preparing for Release Candidate 3. Updated patch references to v7. Updated CR table and CodeCR table to reflect the changes specific to this release. | Z. Alexander |
| 6/21/13 | 1.3 | Preparing for Release Candidate 4. Updated patch ref. to v8. Updated CR and CodeCR table to reflect the changes specific to this release. | Z. Alexander |
| 7/24/2013 | 1.4 | Preparing for Release Candidate 5. Updated patch references to v9. Updated CR table and CodeCR table to reflect the changes specific to this release. | Z. Alexander |

Table of Contents

Version History	i

1.	Scope	1

2.	Certification	2

3.	Version Description	2

4.	Change Record Reports	3

5.    Inventory	7

5.1   Electronic Media Released	7

5.2   Physical Media Released	7

6.  Acronym Table	8

7.   Supported Documents	8

# Scope

This Version Description Document (VDD) is the documentation provided by Configuration Management (CM) to certify the integrity of the LR*5.2*422 v9 RC5 deliverable that is being handed off from the HP ICD-10 FO Class 1 Software Remediation team. It pulls together all the approved Change Requests (CR) for all deliverables for LR*5.2*422 v9 RC5. This delivery has been assembled based on Veterans Affairs (VA) Product Development (PD) standard processes and has the integrity required backed on the control, review and audit procedures inherent in CM processes.

The VDD is not a Release Notes document as the VA historically has known the developer/support person to collaborate on as part of the basic (user, technical, and installation) documentation packet. These documents speak to additional functionality, changes in the technical infrastructure, and business purpose/mandate for a release. The VDD’s presence does not supersede the need for the user-friendly Release Notes that highlights the major functional or operational changes and is not to be published as part of VA Software Document Library, formerly the VHA Documentation Library.

The VDD is the inventory document similar to a packing list is to a received shipment, or a bill of lading.   It itemizes the differences between previous and current deliverables in terms of change orders implemented, and provide sign-off statement from the CM team, following required Changes and Configuration Management procedures in order to handoff the deliverable and approved changes.

# Certification

The Configuration Manager for this release certifies that the contents of the packaged release associated with this document consists of artifacts archived in the CM Environment for the LR*5.2*422 v9 RC5 release of this deliverable as baselined on 07/24/2013 with the baseline ID of LR_5_2_422_v9_RC5.

The status of all Change Requests and Code Change Requests listed in this document in the Change Record Reports section have been verified to be consistent with what is reported herein.

# Version Description

This Release Package (LR*5.2*422 v9 RC5) consists of all documentation to date produced by the HP ICD-10 FO Class 1 Software Remediation team for the VA ICD-10 Program Management Office (PMO).  This includes final “APPROVED” versions of documentation as well as documents that are still in draft form.  This VDD contains the Change Record Reports for defects and enhancements that were completed and applied to the LR_5_2_422_v9_RC5 baseline of the LR*5.2*422 v9 RC5 delivery.  All artifacts listed here are contained within the LAB_AP CM Version Management Archive with the exception of the MUMPS code and builds which are stored in VistA accounts and managed through FORUM.  The MUMPS build was created by the HP ICD-10 FO Class 1 Software Remediation developer and is recorded as part of the National Patch Tracking Module (NPM); therefore, the ability to reproduce this is being certified. All artifacts used to produce this delivery, with the exception of the MUMPS build, are in the CM repository and are managed by CM for producing the deliverable following CM processes and procedures.

The package named LR*5.2*422 v9 RC5consists of the following files to describe this release:

- ICD-10_VDD_LAB_AP.doc

- AllArtifacts_CM_LR_5_2_422_v9_RC5.xls_

- Changed_New_Artifacts_CM_LR_5_2_422_v9_RC5.xls

The LR*5.2*422 v9 RC5 will be delivered to the PMO FTP delivery site for retrieval by the VA CM.  VistA packman messages will be forwarded to the VA CM through FORUM.

# Change Record Reports

Only CR and CodeCR Records relative to the latest baseline are listed in this document.  All OED Change Requests relative to current and previously delivered versions of this deliverable are available for review in the CM status accounting repository. Direct reference to Change Records will be provided when necessary.

| Change Request ID | Summary |
| --- | --- |
| ICD10-R_CR327 | RSD revisions: CMC CR290 and accept t |
| ICD10-R_CR346 | MED58C: Update Primary Developer Checklist for LR*5.2*422 v9 patch |
| ICD10-R_CR349 | Med58: Update 2nd developer review checklist for LR*5.2*422 V9. |
| ICD10-R_CR350 | Med58C: Updates to AP SQA Review Checklist due to install of LR*5.2*422 TEST v9 |
| ICD10-R_CR352 | Med58C: Updates to AP Test Script due to Code CRs fixed in LR*5.2*422 TEST v9 |
| ICD10-R_CR353 | Med58C: Updates to AP Test Defect Log due to LR*5.2*422 TEST v9 testing |
| ICD10-R_CR354 | Med58C: Updates to AP Test Evaluation Summary due to LR*5.2*422 TEST v9 testing |
| ICD10-R_CR355 | Med58C: Updates to AP Test Execution Log due to LR*5.2*422 TEST v9 testing |
| ICD10-R_CR356 | Med58C: Updates to AP Product Build Checklist due to LR*5.2*422 TEST v9 testing |
| ICD10-R_CR359 | Med58C: Updates to AP RTM due to LR*5.2*422 TEST v9 and STSv17 testing. |
| ICD10-R_CR362 | MED58C: Update Lab: AP User Manual lab_5_2_p422_ug.doc (CPT Code Corrections) Title Page/Footer (Publication Date) |
| ICD10-R_CR363 | MED58C: Update Lab: AP User Manual lab_lr_5_2_422_ug.doc (CPRS Report Changes) Title Page/Footers (Pub Date) |
| ICD10-R_CR364 | MED58C: Update Lab: AP User Manual apump422.doc (Lab: AP User Guide) Title Page/Footer (Pub Date) |
| ICD10-R_CR365 | MED58C: Update Lab: AP Release Notes Title Page / Footers (Publication Date) |

| Code Change Request ID | Record Type | Component | Change Summary |
| --- | --- | --- | --- |
| ICD10-R_CodeCR297 | Defect | LAB_kids_m | Med58C: STS-1174, AP LR*5.2*422 TEST v7, STSv16: Entire ICD-10 long description not being displayed |
| ICD10-R_CodeCR300 | Defect | LAB_kids_m | Med58C UFT LR*5.2*422 TEST v7: ICD code search option, unable to search for ICD-9 codes |

  - Known Defects

| Code Change Request ID | Record Type | Component | Change Summary |
| --- | --- | --- | --- |
| ICD10-R_CodeCR311 | Defect | LAB_legacy_doc | Med58C - STS1220, ICD9 Text Entry Search, 3RD DEGREE gave no results |
| ICD10-R_CodeCR319 | Defect | LAB_legacy_doc | Med58C UFT: Tissue committee Rpt - PTF codes are accumulated for the next patient and the next |
| ICD10-R_CodeCR347 | Defect | LAB_kids_m | MED58C - UFT LR*5.2*422 TEST v8 : Use of lower case alpha characters for ICD10 codes is not populating code for deletion |
| ICD10-R_CodeCR348 | Defect | LAB_kids_m | MED58C UFT LR*5.2*422 TEST v8 - ICD-10 code search displays the result list inconsistent format for different date ranges |
| ICD10-R_CodeCR376 | Defect |  | Med58C AP: LR*5.2*422 v8 & STSv16 - ICD-9 Text search works for some entries but not all. |

# 5.    Inventory

The following are available for review and implementation by the VA CM and have been forwarded via FTP and FORUM to the VA CM for ICD-10.

| Deliverable | Method | Location | Receiver | Description |
| --- | --- | --- | --- | --- |
| LR_5_2_422_v9_RC5.zip | FTP | ICD10sqa | Ron Massey, VA CM | Project Documentation |
| LR*5.2*422 v9 | FORUM Mail | FORUM | Ron Massey, VA CM | MUMPS Build |

## 5.1   Electronic Media Released

There is no electronic media provided with this deliverable.

## 5.2   Physical Media Released

There is no electronic media provided with this deliverable

# 6.  Acronym Table

- Acronyms and Abbreviations

| Acronym | Definition |
| --- | --- |
| AP | Anatomic Pathology |
| CM | Configuration Management |
| CR | Change Request |
| FTP | File Transfer Protocol |
| LAB_AP | Laboratory Anatomic Pathology |
| NPM | National Patch Module |
| OED | Office of Enterprise Development |
| PD | Product Development |
| PMO | Program Management Office |
| RC | Release Candidate |
| VA | Veterans Affairs |
| VDD | Version Description Document |
| VHA | Veterans Health Administration |

# 7.   Supported Documents

The following support documents are associated with this deliverable:

| Document Name | Revision | Date |
| --- | --- | --- |