ICD-10 Surgery

SR*3*177

Version Description Document

August 2013

Revision History

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 8/21/2013 | 1.5 | Updating for delivery of v23 in Release Candidate 6 | S. Hinrichs |
| 7/12/2013 | 1.4 | Updating for delivery of v21 in Release Candidate 5 | S. Hinrichs |
| 7/2/2013 | 1.3 | Updating for delivery of v20 in Release Candidate 4 | S. Hinrichs |
| 5/22/2013 | 1.2 | Updating for delivery of v19 in Release Candidate 3 | S. Hinrichs |
| 4/11/2013 | 1.1 | Updating for delivery of v16 in Release Candidate 2 | S. Hinrichs |
| 7/27/2012 | 1.0 | Updating for delivery with Release Candidate 1 | S. Hinrichs |
| 4/19/2012 | 0.2 | Renamed VDD to comply with standard naming convention. | S. Hinrichs |
| 4/13/2012 | 0.1 | Initial Draft | S. Hinrichs |

# Version History

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 8/21/2013 | 6 | Release Candidate 6 package delivered to the VA CM (v23) | S. Hinrichs |
| 7/12/2013 | 5 | Release Candidate 5 package delivered to the VA CM (v21) | S. Hinrichs |
| 7/2/2013 | 4 | Release Candidate 4 package delivered to the VA CM (v20) | S. Hinrichs |
| 5/22/2013 | 3 | Release Candidate 3 package delivered to the VA CM (v19) | S. Hinrichs |
| 4/11/2013 | 2 | Release Candidate 2 package delivered to the VA CM (v16) | S. Hinrichs |
| 07/27/2012 | 1 | Release Candidate (RC) package delivered to the VA CM | S. Hinrichs |

Table of Contents

Version History	i

1.	Scope	1

2.	Certification	2

3.	Version Description	2

4.	Change Record Reports	3

4.1.	Known/Potential Defects	4

5.    Inventory	5

5.1   Electronic Media Released	5

5.2   Physical Media Released	5

6.  Acronym Table	6

7.   Supported Documents	6

# Scope

This Version Description Document (VDD) is the documentation provided by Configuration Management (CM) to certify the integrity of the SR*3*177 v23 RC6 deliverable that is being handed off from the HP ICD-10 FO Class 1 Software Remediation team. It pulls together all the approved Change Requests (CR) for all deliverables for SR*3*177 v23 RC6. This delivery has been assembled based on Veterans Affairs (VA) Product Development (PD) standard processes and has the integrity required backed on the control, review and audit procedures inherent in CM processes.

The VDD is not a Release Notes document as the VA historically has known the developer/support person to collaborate on as part of the basic (user, technical, and installation) documentation packet. These documents speak to additional functionality, changes in the technical infrastructure, and business purpose/mandate for a release.    The VDD’s presence does not supersede the need for the user-friendly Release Notes that highlights the major functional or operational changes and is not to be published as part of VA Software Document Library, formerly the VHA Documentation Library.

The VDD is the inventory document similar to a packing list is to a received shipment, or a bill of lading.   It itemizes the differences between previous and current deliverables in terms of change orders implemented, and provide sign-off statement from the CM team, following required Changes and Configuration Management procedures in order to handoff the deliverable and approved changes.

# Certification

The Configuration Manager for this release certifies that the contents of the packaged release associated with this document consists of artifacts archived in the CM Environment for the SR*3*177 v23 RC6 release of this deliverable as baselined on 08/21/2013 with the baseline ID of SR_3_177_v23_RC6.

Please note that the baseline has been created on the Dev_SURGRY_Doc stream due to no BL stream being available for this project.

The status of all Change Requests and Code Change Requests listed in this document in the Change Record Reports section have been verified to be consistent with what is reported herein.

# Version Description

This Release Package (SR*3*177 v23 RC6) consists of all documentation to date produced by the HP ICD-10 FO Class 1 Software Remediation team for the VA ICD-10 Program Management Office (PMO).  This includes final “APPROVED” versions of documentation as well as documents that are still in draft form.  This VDD contains the Change Record Reports for defects and enhancements that were completed and applied to the SR_3_177_v23_RC6 baseline of the SR*3*177 v23 RC6 delivery.  All artifacts listed here are contained within the Surgery CM Version Management Archive with the exception of the MUMPS code and builds which are stored in VistA accounts and managed through FORUM.  The MUMPS build was created by the HP ICD-10 FO Class 1 Software Remediation developer and is recorded as part of the National Patch Tracking Module (NPM); therefore, the ability to reproduce this is being certified. All artifacts used to produce this delivery, with the exception of the MUMPS build, are in the CM repository and are managed by CM for producing the deliverable following CM processes and procedures.

The package named SR*3*177 v23 RC6 consists of the following files to describe this release:

- ICD-10_VDD_Surgery.doc

- AllArtifacts_CM_SR_3_177_v23_RC6.xls

- Changed_New_Artifacts_CM_ SR_3_177_v23_RC6.xls

The SR*3*177 v23 RC6 package will be delivered to the PMO FTP delivery site (icd10sqa) for retrieval by the VA CM.  VistA packman messages will be forwarded to the VA CM through FORUM.

# Change Record Reports

Only CR and CodeCR Records relative to the latest baseline are listed in this document.  All OED Change Requests relative to current and previously delivered versions of this deliverable are available for review in the CM status accounting repository. Direct reference to Change Records will be provided when necessary.

| Change Request ID | Summary |
| --- | --- |
| SURGY00000427 | MED58B: Update VDD througout the development lifecycle |
| SURGY00000567 | MED 58b: Please analyze why ADT is dependent on Surgery. Seems backwards |
| SURGY00000602 | MED58B Create CR for Merge SQWM MUMPS code into ICD-10 |
| SURGY00000635 | MED58B: Update Surgery SDD for v22 |
| SURGY00000637 | MED58B: Surgery SR*3*177 v22/23 RTM updates |
| SURGY00000639 | MED58B: Surgery SR*3*177 v22 SDD updates |
| SURGY00000640 | MED58B--Updating test scripts for SPEC52 comments section. |
| SURGY00000641 | Update Primary Developers Checklist for v22 of Surgery patch |
| SURGY00000642 | Update Secondary Developers Checklist for v22 of Surgery patch |
| SURGY00000643 | Update Product Build Checklist for v22 of Surgery patch |
| SURGY00000646 | Update Primary Developers Checklist for v23 of Surgery patch |
| SURGY00000647 | Update Secondary Developers Checklist for v23 of Surgery patch |
| SURGY00000648 | Update Product Build Checklist for v23 of Surgery patch |
| SURGY00000652 | Med58: SR*3*177 Update format and TOC in ICD-10_RN_SR_3_177.doc |
| SURGY00000654 | Med58B: Add 508 statement to ICD-10_TP_Surgery.doc |
| SURGY00000655 | MED58B: Surgery SR*3*177 v23 Update SQA Review Checklist |
| SURGY00000656 | MED58B: Surgery SR*3*177 v23 Update Test Defect Log |
| SURGY00000658 | MED58B: Surgery SR*3*177 v23 Update Test Execution Log |
| SURGY00000659 | MED58B: Surgery SR*3*177 v23 Update Test Evaluation Summary |
| SURGY00000660 | MED58B--Update the Test Scripts file to reflect testing during SR*3*177 v23. |
| SURGY00000661 | MED-58B: Update Technical Manual |
| SURGY00000662 | MED-58B: Update User Manual |
| SURGY00000663 | MED-58B: Update User Manual Change Pages |
| SURGY00000664 | MED-58B: Update Technical Manual Change Pages |

| Code Change Request ID | Record Type | Component | Change Summary |
| --- | --- | --- | --- |
| SURGY00000590 | Defect | TBD | MED58B--Surgery-v19--When i "INACTIVATED" the code and to validate tested in a system it terminates the session |
| SURGY00000606 | Defect | TBD | ICD-10 remediated Surgery Health Summary with no associated RSD requirements or test cases |
| SURGY00000610 | Enhancement | TBD | MED58B: Add SQWM MUMPS code from PD Surgey team patch SR*3*100 |
| SURGY00000611 | Defect | TBD | Med58B UFT SR*3.0*177 TESTv19: Inconsistencies with what ICD9 Help Text ?, ???, ??? will display |
| SURGY00000644 | Defect | TBD | Remove ADT entries in Surgery file 130.4 to help eliminate ADT dependency on Surgery |

## Known/Potential Defects

| Code Change Request ID | Record Type | Severity | Awaiting STS Fix | Change Summary |
| --- | --- | --- | --- | --- |
| SURGY00000577 | Defect | 3 – Average | STS_1169 Rejected | (STS 1169 Rejected) Med58B UFT SR: Did an ICD-9 Text entry search & expected a match to be found |
| SURGY00000593 | Defect | 3 – Average | STS_1169 Rejected | <STS Defect 1169 Rejected> Med58B UFT SR*3.0*177 TESTv19, STSv16: ICD-9 Text entry search |
| SURGY00000599 | Defect | 3 – Average | N/A | Med58B UFT SR*3.0*177 TESTv19: Unable to see 8 returned ICD10 Code descriptions in display w/o scrolling up |
| SURGY00000601 | Defect | 3 – Average | N/A | Med58B UFT SR*3.0*177 v19: Code Set Versioning - Not getting warning or MailMan message |
| SURGY00000619 | Defect | 3 – Average | STS_1233 | Med58B UFT - (STS-1233) - SR*3.0*177 TESTv19: Partial text entry defaults to the A codes. |
| SURGY00000636 | Defect | 3 – Average | STS_1266 | (STS-1266) Med58B UFT SR*3.0*177 TESTv20, STSv16: ICD-9 Text entry search, MAL NEO LI |
| SURGY00000638 | Defect | 3 – Average | STS_1265 | (STS 1265) MED58B UFT SR*3.0*177 TEST v21 - Space bar, Enter not working in ICD code prompt |

*Scheduled for repair in a future build.

# 5.    Inventory

The following are available for review and implementation by the VA CM and have been forwarded via FTP and FORUM to the VA CM for ICD-10.

| Deliverable | Method | Location | Receiver | Description |
| --- | --- | --- | --- | --- |
| SR_3_177_v23_RC6.zip | FTP | ICD10sqa | Ron Massey, VA CM | Project Documentation and GUI executables |
| SR*3*177 v23 | FORUM Mail | FORUM | Ron Massey, VA CM | MUMPS Build |

## 5.1   Electronic Media Released

There is no electronic media provided with this deliverable.

## 5.2   Physical Media Released

There is no electronic media provided with this deliverable

# 6.  Acronym Table

- Acronyms and Abbreviations

| Acronym | Definition |
| --- | --- |
| CM | Configuration Management |
| CR | Change Request |
| FTP | File Transfer Protocol |
| NPM | National Patch Module |
| OED | Office of Enterprise Development |
| PD | Product Development |
| PMO | Program Management Office |
| RC | Release Candidate |
| VA | Veterans Affairs |
| VDD | Version Description Document |
| VHA | Veterans Health Administration |

# 7.   Supported Documents

The following support documents are associated with this deliverable:

| Document Name | Revision | Date |
| --- | --- | --- |
| N/A |  |  |