- Health Management Platform (HMP)

- System Facing

Master Test Plan

Version 1.0

Date Published:

09/19/2012

Quality Assurance

Table of Contents

1.	Document Information	2

1.1	Purpose	2

1.2	Audience	2

1.3	Change History	2

1.4	Stakeholders	2

1.5	Approval & Sign-off	2

1.6	Contributors	2

2.	Introduction	3

2.1	What is a Master Test Plan?	3

2.2	Purpose	3

2.3	Goals	3

2.4	Product to Test	4

2.5	Assumptions	4

2.6	  Functional Architecture Documentation	4

2.7	Sprint Testing Scope	9

2.8	Subsystems to Test	9

2.9	Web Services to Test	9

3.	Test Environment	10

3.1	Test Environment Layout	10

3.2	List of Servers and Test Environment Tools (In progress)	10

3.3	Platforms and Browsers	11

4.	Test Strategy	11

4.1	Manual Test Cases	11

4.2	Automated Test Cases	12

4.3	Test Plan Template	12

4.4	Build Deployment and Validation	12

4.5	Testing Types	13

4.6	Test Case Identification Process	14

5.	Defect Process	14

5.1	Defect Process Flow	14

5.2	Defect Severity	165

5.3	Requirements Coverage Defect Mapping	17

5.4	Reporting	17

6.	Approval & Sign off	19

7.	Glossary	19

# Document Information

## Purpose

This document defines the standards for developing Test Plans and Test Cases and communicating good testing practices for the VA’s HMP project.

## Audience

This document is intended for VA HMP project engineers, leads, managers, and stakeholders.

## Change History

| Date | Changes | Version |
| --- | --- | --- |
| 09/20/2012 | Original draft | 1.0 |

## Stakeholders

| Name | Position/Org | Contact Information |
| --- | --- | --- |
| Stakeholder 1 | __________ |  |
| Stakeholder 2 | __________ |  |

## Approval & Sign-off

I/We have read and understand the attached Master Test Plan document.

| Date | Name | Title | Signature |
| --- | --- | --- | --- |
|  |  | VP Health Care Analytics, FVF |  |
|  |  | QA Manager |  |
|  |  | DEV Manager |  |
|  |  | Patient DEV Lead |  |
|  |  | System DEV Lead |  |

## Contributors

| Contributors | Functional Team |
| --- | --- |
|  | VA HMP QA |
|  | VA HMP QA |
|  | VA HMP QA |

# Introduction

Welcome to the VA HMP QA team’s Master Test Plan. Here you will find all the information for understanding the efforts being undertaken to test the VA’s HMP project. Please read on and enjoy!

## What is a Master Test Plan?

A Master Test Plan (MTP) provides a documented overview of the entirety of test efforts to be undertaken to test a computer application or system.

An MTP refers the reader to specific Test Plans (TPs) that, collectively, comprise the entirety of the test efforts covered by the MTP.

Each TP, in turn, is comprised of detailed Test Cases (TCs) that comprise the individual TPs. Each TC will be documented in its appropriate TP and is comprised of detailed TC steps and expected results.

This MTP contains information compiled by the VA’s HMP QA group in conjunction with the VA’s HMP project team.

Note: Areas using greyed-out text, or yellow highlights, or the letters ‘LF’, need additional review and completion. In most instances, these will come from the HMP QA team with some inputs from DEV, DBA, BA, and/or management functions.

## Purpose

The purpose of this MTP is to outline the activities required to support the design, development, implementation, execution and reporting of the VA’s HMP QA group’s testing of the HMP project to be implemented in the first HMP release.

This document will represent multiple test levels System, and Acceptance (reference only) test plan that will be performed within the HMP program and associated agents.

This document does not include Unit, Component, and development Integration testing, but will be referenced in section “Entry Criteria” as tasks that are required before each testing cycle will begin.  Acceptance testing and training will be managed and coordinated by the Product Owner and other stakeholders as designated.  SQA team members will assist, advise, and generate test cases as needed.  Test strategy, test levels, test cases, test priorities, test risk analysis and resource utilization will be documented and made available for the HMP team members and stakeholders for review and discussion.

## Goals

The goals of this MTP are to document and organize the VA HMP QA team’s testing in order to yield the contractual results documented in the Quality Assurance section of the VA HMP QA group Phase 1 SOW. Specifically, the following goals are to be achieved:

- Identify the Test Plan covering User Story acceptance test testing for HMP System-facing.

- Identify the Test Plan covering User Story acceptance test testing for HMP Patient.

- Identify the Requirements Coverage verification mechanism for each of the products covered within this HMP.

## Product to Test

This section will describe and identify:

- HMP program functional and non-functional features

- Database functionality

- Web browser capability

- User manual documentation

- HMP security

Create automation script that will run a quick pass through each of the items listed above to verify their functionality.  i.e. 1) a script to hit just a couple of features in the HMP program to verify that it is functional; 2) a script to query the data base to verify it is functional; 3) run a script that will hit each of the browsers used in our testing; 4) verify that we can access any user documentation; and 5) verify that security is working with login and password information.

## Assumptions

Certification environment requirements:

- Approved application executables including stored procedures, database updates and permissions are available and working.

- The network will be functional

- Email servers are functioning

- Internet servers are functioning

- Reference data is correct or matches closely with current Production

- Commercial off the Shelf (COTS) programs work as expected

LF – Does an SOW exist for HMP? As referenced in the Inclusions / In Scope section of the VA HMP group’s Statement of Work, Phase 1 HMP functionality is focused on providing:

### System-facing: – add something appropriate, here… for example (from the Req/User Stories doc):

The Antimicrobial Stewardship portion of the system (population) facing HMP workstream.

#### IV TO PO Conversion

The IV to PO Conversion module includes tools for identification of candidate patients for conversion, validation of those candidates, and reporting on the overall process.

#### C. difficile

The C. difficile module includes tools for identification of patients who test positive, validation of those patients, and reporting on the overall process.

### Patient(-facing): – add something appropriate, here… e.g. ….

– Probably doesn’t apply… but, check, just in case there is anticipated to be any BA document outside of a Req/User Story document. Also see the Recommendation section of HMP Business Analysis & Requirements document

## Functional Architecture Documentation

## – Are there any other docs besides the Req/User Story doc used for the Product Description section? Should the Process Flows be considered for use, here?: Functional Architecture Documentation

Functional Architecture documentation helps QA understand and identify overall system architecture, requirements, major objects, feature/functions, state transitions and user interaction with the application. Good understanding helps QA identify and write effective Test Plans and Test Cases.

The following table provides the list of documents, along with links to them, which will be used by QA during the course of HMP Phase 1 testing. Following the table is a description of each type of information documented and, in some instances, the information, itself.

LF – Need to update this table once the team has determined which docs exist, and will be used/referenced, herein.

LF May need to consolidate documents in this table, from lower sections where placed while writing the draft. No need to have embedded more than once.

| Functional Architecture documents |  |
| --- | --- |
| Information Type | Reference Name |
| High Level System Diagrams and User Story Requirements | - HMP System Facing AntimicrobialStewardship Requirements Document Approved.docx – Do we want doc linked/embedded, here, too… this is also in the User Stories section where the project docs are reveiwed. |
| Architectural Design Diagrams (Components) | - - HMP Master Technical Design Specification |

AREAS TO BE TESTED (TEST TYPES)

| Attributes | Description | Technical Risk (Likelihood) | Business Risk (Impact) | Testing Priority |
| --- | --- | --- | --- | --- |
| Functionality | All sequences of end-user operations | M | H | 6 |
|  | Reliability of the system to perform within a specified amount of time under specified conditions | L | L | 2 |
| States | Functionality of printing | L | M | 4 |
|  | Functionality of updating statuses | L | M | 4 |
|  | Windows form application states | L | L | 3 |
|  | Web application states | H | H | 3 |
|  | Status changes, moving from one environment to another | M | M | 1 |
| Transactions | Data movement between the user and system. | L | M | 1 |
|  | Data movement between systems | L | H | 1 |
|  | Data movement within the application windows | L | L | 1 |
| Operations | Data instructions (Backup, restore, table purge, etc) | M | M | 5 |
|  | Database indexing and repair processing | L | M | 5 |
|  | Access of data from registry | M | M | 1 |
|  | Use of data elements in computations | L | L | 2 |
| Maintenance and Maintainability | Ability to Maintain application for support | M | L | 4 |
|  | Ability for the software to allow future maintenance | M | H | 4 |
| Regression | Following modifications/changes for new defects as a result of changes | H | H | 1 |
|  | New defects found in unchanged areas of the software code | H | H | 1 |
| Usability and user interface | Capability of the software to be understood | L | L | 2 |
|  | Means by which users interact with the system. via input and outputs | L | L | 2 |
|  | Attractiveness of the software | L | L | 2 |
|  | Means by which users easily interface with the software | M | M | 2 |
| Data Quality | Accurate Data to and from ANSR | L | H | 6 |
|  | Accurate use of dynamic SQL | L | L | 5 |
| Error and Disaster Handling and Recovery | Server shutdown during processing | L | M | 3 |
|  | Reboot Server | L | M | 3 |
|  | Unexpected downtime recovery | L | H | 3 |
|  | Poor error handling | M | M | 2 |
|  | Improper error messages | M | M | 2 |
|  | System recovery due to unexpected downtime | H | H | 1 |
|  | Data recovery due to unexpected downtime | H | H | 1 |
| Date/Time Handling | Ability to handle certain events such as leap year and daylight savings time. | M | H | 2 |
| Performance | Speed of application start-up | L | M | 2 |
|  | Speed of application searches | M | M | 3 |
|  | Speed of application saves (process) | M | M | 3 |
|  | Speed at which application communicates with database. | M | M | 2 |
|  | Speed at which applications handles standard tasks | M | M | 4 |
|  | Slow error recoverability | M | M | 4 |
| Networked | Connectivity to databases | L | M | 3 |
|  | Connectivity to servers | L | M | 3 |
| Environments | Windows XP | M | H | 3 |
|  | Internet Explorer (inside firewall) | L | L | 3 |
|  | Internet Explorer (outside firewall) yes | L | L | 3 |
| Other | Multiple users | M | H | 4 |
| Security | Accuracy of assignable functionality | M | H | 6 |
|  | Verify only appropriate clients have access to their own information; inactive clients and employees do not have access; clients with multiple sites can see (or not) information | M | M | 1 |
| Standards and Regulatory Compliance | Pictures, Copywrites, Trade Marks and logos adhere to company standards | L | H | 3 |
| Timing and Coordination | Lockouts | M | M | 2 |
|  | Timeouts | H | H | 2 |
|  | System events | M | M | 2 |
| Documentation | Quality of user guide (Help File) | L | L | 6 |
|  | Valid links to online helpfile | L | L | 6 |

### Risk and Contingencies

RISK: Requirements and functionalities are not complete

CONTINGENCY: The team will meet and approve of any updates to the requirments and functionality on a weekly basis.

CONTIGENCY PRE-REQUISITES: Make enhancements to the requirements and functionality document and get the Project owner to approve the update.  Make the code update after the enhancements have been approved.

RISK: Adequate support of new application

CONTINGENCY: Make sure support has been adequately trained and is aware of all functionality changes.

CONTIGENCY PRE-REQUISITES: Setup times for training support personnel before going live.

RISK: End-users are not available for testing

CONTINGENCY: End-users agree to test at specified dates and times

CONTIGENCY PRE-REQUISITES: End-users managers agree to testing times and dates.

RISK: Production – Rights, Stored Procedures, and table updates are not complete.

CONTINGENCY: Test in Production before giving program to end-users (may include Beta testers)

CONTIGENCY PRE-REQUISITES: Communicate with DBA, Developer, and Beta testers to make sure they are available before and after changes have occurred.

RISK: Certification - Rights, Stored Procedures, and table updates are not complete. CONTINGENCY: Perform Sanity Test before testing begins

CONTIGENCY PRE-REQUISITES: Communicate with DBA, Developer, and Beta testers to make sure they are available before and after changes have occurred.

RISK: Hardware/Networking failures during implementation

CONTINGENCY: Verify Hardware/Networking/Database employees are available during implementation

CONTIGENCY PRE-REQUISITES: Get approval from Management to have required employees available.

### User Stories:

User Stories will be used by QA to identify the requirements of the HMP system. This is the key source of information for functionality testing to be performed the VA’s HMP QA team.

In Phase 1, the System-facing component is comprised of 8 User Stories … and the Patient component is comprised of ____ User Stories.

Additionally, Test Cases in HMP QA’s IOW Enhancements TDS document may be used.

(LF – Is this the right/only place to reference this doc? See other possible locations used, herein. What about Patient-facing, once it is available?)

### LF – Should we include wireframe docs available, here? - User Interface Diagram:

User Interface diagrams describe user experience and high-level process flow through representative business scenarios. These diagrams will be used by QA to identify correct process flow throughout the HMP product.

## Sprint Testing Scope

LF - Need to come to agreement with HMP QA team, and its partners, as to specifically what types of testing will be performed before and after each Sprint.

Traditionally, in Agile SCRUM software development projects, the key role for QA is to perform Acceptance Test testing of the items developed in each Sprint’s tasks as well as to maintain a management system for QA artifacts and reporting.

As of yet, there doesn’t appear to be anything in place for meeting with developers, (e.g. Acceptance Test Design Meetings), to determine the needs for Acceptance Test criteria for the Sprint tasks so that the Acceptance testing tests can be created and executed.

And, it appears that concensus is developing within HMP QA to use MS Test Manager as its repository for testing artifacts while making use of its links to MS TFS for communication of those artifacts with the rest of the HMP team.

## Subsystems to Test

As mentioned in Error: Reference source not found, User manual documentation, the subsystems covered in this MTP are listed below and comprise all but one of the currently defined subsystems of the HMP project phase 1 deliverables.

These subsystems are part of the larger system (HMP) and maintain their own identity and boundary. Consequently, subsystems have some interface and overlap to some degree and give rise to a system with interdependencies.

The table below identifies subsystems (per sprint) that will be tested independently, as well as in association with other subsystems, for specific HMP functionality.

| Sub-system to test |  |  |
| --- | --- | --- |
| Sub-System | Phase | Sprints |
| System-facing | 1 |  |
| Patient-facing | 1 |  |
| VINCI interface(s) | 1 |  |

## Web Services to Test

There will be a number of web services implemented to supply and consume data and functionality as part of the subsystems identified in the section, above.

These web services are fundamental elements of the HMP system. HMP testing will include testing to verify the correctness and the functionality of these web services, as well as the overall functionality of the HMP system.

The table below identifies specific web services that will be tested. LF – TBD – Will DEV do unit testing and/or integration testing of these web services, or, will this be left to HMP QA?

| Web Services to Test |  |
| --- | --- |
| Service | Functionality |
| New <record> – Outbound | - Transmit - Timeout sending |
| Error / Verify - Inbound | - Verify - Error - Timeout receiving |
| Task | - Create - Update - Close |

# Test Environment

The purpose of the test environment is to establish and maintain an integrated software and hardware environment whereby it is possible to execute tests in a manageable and repeatable way.

In addition, the test environment will be supported by an instance of the MS Test Manager test management tool that has an interface to the HMP project’s MS TFS project management tool.

There will be an HMP project specific MS Test Manager database that will be dedicated to be used to support only the HMP project. All HMP related issues will be stored in, and reported from, that HMP MS Test Manager database instance.

HMP QA will test the HMP development elements on a duplicate of the HMP DEV environment established, locally, on HMP QA’s server(s)/machines which will be refreshed every ______ LF – Need to come to agreement with DEV on this.

The HMP system will be tested from test environments hosted on the following Oss: ______ LF – Need to come to agreement with DEV on this..

Where applicable, the test environments will be virtual machines to assist in the ease of maintenance of the various OS and Browser configurations supported.

## Test Environment Layout

n functionally exact instances of the HMP environment will be created and maintained. The development team will use one instance for unit and integration testing, while n-1 instances will be reserved for system testing by the QA team.

(Reference Environment Layout Diagram)

## List of Servers and Test Environment Tools (In progress)

This section lists the following items available to test on the HMP project:

Servers

Tools

The tables below list available servers and tools, their names & versions, and available licenses.

| Servers QA / DEV |  |  |
| --- | --- | --- |
| Servers | Quantity | Name & Version |
| Web Server Gate Way Server DBMS Server Application Server | n n n n | (Server name) / (Server name) / (Server name) / (Server name) / |

| Tools |  |  |
| --- | --- | --- |
| Name | Version | No. Of Licenses |
| Windows 7 | Service Pack 2 | - |
| MS Test Manager | <Release Number> | HMP VPN access provides license |
| Selenium / Eclipse | <Release Number> |  |
| Apache jMeter |  | Open Source |

3.3  Platforms and Browsers

This section lists the following supported configurations for the HMP project:

Platforms

The table(s) below list available platforms by their names & versions.

| Platforms |  |
| --- | --- |
| Name | Version |
| Internet Explorer | IE 8 |
| Internet Explorer | IE 9 |
| Fire Fox | ??? |

# Test Strategy

This section identifies the strategy to be used by HMP QA to effectively test the VA HMP system.

The VA HMP project is being run as a SCRUM-based, Agile SDLC project. Under this methodology, the VA’s HMP QA charter is to perform Acceptance Testing of each Sprint’s completed tasks. In order to accomplish this, the HMP QA team will establish a schedule for conducting Acceptance Test Design Meetings with HMP DEV team members during each Sprint to define the acceptance criteria for each task that, as a minimum, covers each area of functionality described in the Sprint User Story associated with each task to be completed.

The Acceptance Tests created may be manual or automated test cases and will be executed against each sprint, beginning with the sprint in which they are developed, and, subsequently, as regression tests in subsequent scripts where they will become part of a growing Sanity Test used to help determine subsequent build deployment readiness.

## Manual Test Cases

The attached document provides the standards to be adopted in writing manual test cases on the  HMP project.

LF – This document will need to be confirmed, modified, corrected to be the desired standard(s) for the HMP project.

LF – It is recommended the resulting standard then be applied to all manual test cases on the project and that those test cases be written, maintained, and executed from with the MS Test Manager test management environment.

## Automated Test Cases

The HMP QA test cases currently being automated are using Java housed, and executed, from within Eclipse. This environment also incorporates use of Selenium, TestNG, and Maven test framework libraries.

In addition, Selenium IDE and Firebug are being utilized to assist in the creation of automation scripts.

The attached documents provide the standards to be adopted in writing automated test cases on the  HMP project. The first, provides HMP QA automation script conventions to be used, while, the second, provides code examples for header, comment block, debug switch variables, and standard function elements.

LF – These documents will need to be confirmed, modified, corrected to be the desired standard(s) for the HMP project. Currently, the code example is in VBScript and can/should be converted to the final scripting language of choice by/for HMP QA.

## Test Plan Template

Currently, there is a Test Plan template that was proposed for use on HMP, as shown in the attached.

However, it is recommended that this be replaced with the Test Plan Report available from the MS Test Manager test management system and be produced per Sprint, as well as being available upon demand.

LF – An example should be added, here, once it is available.

## Build Deployment and Validation

HMP QA has begun designing detailed Test Plans and Test Cases, as the development team has been designing and coding through the first 7 Sprints of the VA HMP project.

LF – This section needs to determine, in conjunction with the DEV teams for system-facing, Patient, Vinci, the following regarding build deployments and their validation for acceptance:

- the expected/intended type, and frequency, of build deployments that will be provided to/for HMP QA to test.

  - It is anticipated that, at a minimum, there will be 1 Sprint functionality deployment and 1 defect fix-verification deployment per Sprint.

- The party/parties responsible for delivery, and deployment of these builds into the QA test environment(s).

- The acceptance criteria to be used to determine whether to accept, or reject, a build deployment.

  - It is recommended that the HMP QA team’s automated Sanity Test, along with spot checks for defect fix regression, be used as the baseline criteria to determine acceptance of a build deployment.

- It should be noted that the HMP QA automated Sanity Test will grow over the Sprints of the project to include simple checks for each User Story core functionality developed during each Sprint.

LF – It is proposed that, once a build is deployed, the HMP QA team’s automated ‘Sanity Test’ will be run to ensure that the build is in a state that is ready for continued testing.  The sanity test will test the basic functionality and screen navigation of the application up through the accepted User Stories of preceeding Sprints.  If an excessive number, n, of sanity test items fail, the testing of the new build will be stopped until it can pass the sanity test.

Further, a spot check of several of the more critically important defects, previously resolved, will be performed. If this check shows that the code-base has reverted to a state where  previous fixee  are  no longer included in the new deployment, a decision will be made as to the need for a new deployment before continuing testing, further.

## Testing Types

This section explains the types of testing that will be conducted by HMP QA for HMP Phase 1 functionality.

LF - The types of testing described below need to be reviewed and confirmed.

### Requirements Coverage Verification

All requirements will be entered into MS Test Manager’s Requirements Tree and linked to all associated Test Cases among the various test types, above.

### Functionality Testing

Functionality testing for HMP will focus on targeted functionality deriving from specific User Stories as specified in the HMP Requirements document(s). Functionality testing will be the area of largest focus throughout Phase 1 testing as all HMP User Story functionality will be tested to ensure proper functioning of all new HMP functionality areas.

#### User Stories

User Story Test Cases, executing complete threads of functionality, will be used to verify all User Stories  identified in the requirements documentation through the progression of each Sprint.

### System Testing

System testing for HMP will focus on targeted areas of sanity and regression tests, performance tests, and system integration tests deriving from specific, minimum acceptance standards, defect management processes, and business requirements, respectively.

#### Sanity & Regression

As described in Build Deployment and Validation section, above, Sanity Test Cases are executed as an initial testing effort to ensure that a new deployment of the software is performing well enough to accept for continued testing efforts. Sanity Test Cases will be executed to test basic functionality and screen navigation of a new deployment and the results will be analyzed to determine further test continuation.

Regression Test Cases will ensure that no other adverse effects are introduced in the software after a defect fix is applied to a build.

Certain, previously executed Test Cases will be re-run to ensure that faults have not been introduced or uncovered as a result of the changes made.

Due to time constraints, full regression testing may not be possible. Therefore, a balance will be maintained between the need to regress old defects, in order to ensure test viability/build stability, and the need to move forward on testing newly available functionality.

#### LF – Double-check this - Performance and Load

Performance Test Cases may be executed to profile and tune the system’s performance as a function of conditions such as workload or hardware configurations while ensuring that system performance requirements are met.

Performance Test Cases may be executed several times, each using a different “background load” on the system and will measure response times, transaction rates and other time sensitive requirements to verify system response time under varying workload conditions like multiple users and multiple transactions.

Load Test Cases may be executed to subject the target-of-test to varying workloads, and to measure and evaluate the performance behaviors and ability of the target-of-test under different workloads. The goal of load testing will be to determine and ensure that the system functions properly beyond the expected maximum workload.

It is understood that performance and load testing are out of scope prior to         LF – Need to go over this and determine when/if it is going to be performed by HMP QA.

## Test Case Identification Process

As mentioned in various areas within this MTP, test case identification will be derived, directly, from the User Story requirements provided in the VA HMP system requirements documentation provided to ensure Acceptance Test verification of each User Story.

# Defect Process

The VA HMP QA team will make use of the HMP team’s project management tool of choice, Microsoft’s Test Manager (TM), as the central QA artifact repository for defect management, requirements coverage and mapping to test case execution and defect correlation reporting.

HMP QA will use interface TM with the VA HMP team’s MS TFS project management tool. This combination will allow HMP QA extensive QA artifact reporting capabilities and will provide both testing and quality metrics throughout the duration of the project.

In the following sections are descriptions and examples of how HMP QA will handle the key areas of the defect process throughout the life of the VA HMP project Sprints.

## Defect Process Flow

The attached diagram for “The QA Testing Best Practices Flow diagram” documents the defect process flow from inception through completion

It is recommended to hold defects in resolved states, without closing, prior to completion of the project. This allows for more clarity in identifying the final resolution of the defects logged that, otherwise, is difficult to reclaim if moved, before project completion, to a ‘closed’ or ‘resolved’ state.

The QA Testing Best Practices Flow Diagram Phase:     Perform Test Process

5.2  Defect Severity

Following is a table that identifies the Defect Severity Model to be used on the VA HMP project. The listed severities will be implemented in the project’s TFS system. Assignment of defects to these severities should follow the definitions of the severity within the following table.

| Severity | Defect Severity Definition |
| --- | --- |
| # Critical | - Defect causes data corruption and/or loss of data. - Defect causes an error that halts the application, stops workflow or testing, forces the user to logout, causes the system to go down, or data not being accessible. - Defect negatively impacts patient functionality, e.g. misprinting… report, incorrect status, displaying different data than what was selected, over writing existing data, truncating or not displaying all information entered, etc. - Defect impacts provider’s ability to make correct decisions and therefore impacts patient’s safety; e.g. brings wrong patient’s information. - Reproducible run-time error occurring during normal workflow. - Defect is critical to daily processing and has no workaround; e.g. prevents charge passing, note creation/saving/printing, etc. - Performance degradation. - Defect prevents successful installation. - Memory leaks and errors. |
| # High | - Defect is critical to daily processing with no data corruption, and has a workaround. - Defect jeopardizes security. - Loss of main functionality, i.e. previously working functionality, which does not exist in the current Sprint. - Poor error handling; an error is not handled gracefully or with a clear error message comprehensible to the user. - Functionality does not work as specified in the approved requirements. - Defect causes high CPU utilization. |
| # Medium | - Defect is important to daily user activities, i.e. causes the application to behave incorrectly, but does not prevent the user from completing the task. - Random, non-reproducible run-time errors that do not cause kickouts, corruption, or loss of data, i.e. user can continue to function within the application. - Aesthetics including spelling, grammar, screen element placement. |
| # Low | - Defect is a minor nuisance; e.g. hotkeys not functioning correctly that are not critical to patient’s workflow. - Minor display and formatting issues. |

## 5.3  Requirements Coverage Defect Mapping

Mapping Test Cases to requirements helps identify a defect with its corresponding requirement list.

The screen below shows Test Cases mapped to requirements under MS Test Manager’s requirements test coverage tab:

(LF – Need to get a screenshot of this once it is set up.)The following is just an example… to be replaced once MS TM example is available:

Defects are mapped to requirements under requirements tab in MS Test Manager.

On the requirements tab in MS Test Manager, right click on… defect window containing all the defects associated to that requirement will be shown.

The screen below shows how the defects will be associated to requirements.

(LF – Need to get a screenshot of this once it is set up.)

## 5.4  Reporting

Below is a sample of Summary Reports that MAY be included. It will be updated

This section provides a brief outline of both the form and content of the reports used to measure the extent of testing and the frequency with which they will be produced. MS Test Manager will be used to report defects, measure, and report on the extent of testing.

Status reports will be presented on a per Sprint basis though they will be informally available at will. These reports will contain Test Cases, status and defects.

The following table shows the reporting mechanism for the HMP project.

| Reporting |  |  |  |
| --- | --- | --- | --- |
| Mechanism | Organizational Entity |  | Frequency |
|  | From | To |  |
| Project Status Reporting | HMP QA Lead or QA Manager | HMP Project Management: Chris Palmer, Joshua Dinerstein, Lori Clark |  |
| MS Test Manager Test Status Report | <Tester> | <Project Manager> | Available online in MS Test Manager |
| MS Test Manager Defect Report | <Tester> | <Project Manager> | Available online in MS Test Manager |
| MS Test Manager Test Summary Report | <Tester> | <Project Manager> | Available online in MS Test Manager |

Testing Metrics:

Software process metrics are used to measure the QA process throughout the testing lifecycle. They serve two purposes: providing an ongoing status regarding the development lifecycle and providing a mechanism for process improvement.

LF – Get agreement on these – Attached is just one example. Need to derive these from MS Test Manager reporting.

The following tables provide information on the type of data that may be produced by HMP QA in report format, rather than chart format, reporting.

Test Status Report:

| TCs created | TC Status | Defects found | Defects Open | Defects Closed |
| --- | --- | --- | --- | --- |

Defect Report:

| Tester | Defect Report # | Defect Description | Module/Program/Functional Area |
| --- | --- | --- | --- |

Test Summary Report:

| Test Summary Report |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Test Report Identifier | Summary of Tests | Variances | Comprehensive Assessment | Evaluation | Summary of Activities | Approval |

Requirements Coverage Report:

| Requirement | Test Coverage | Test Run Status | Associated Defects |
| --- | --- | --- | --- |

# 6.Approval & Sign off

I/We have read and understand the attached Master Test Plan document.

| Approval & Sign-off |  |  |
| --- | --- | --- |
| Name | Position | Date |
|  | HMP DEV Manager |  |
| <Tester> | HMP QA Manager |  |

# 6.1  - To-dos

## - Should we make the MTP contain test results reporting on a per sprint basis?

# 7.  Glossary

ACCEPTANCE TESTING:

Formal testing conducted to determine whether or not a system satisfies its acceptance criteria and to enable the customer to determine whether or not to accept the system.

ACCURACY:

The capability of the software product to provide the right or agreed results or effects with the needed degree of precision.

ADAPTABILITY:

The capability of the software product to be adapted for different specified environments without applying actions or means other than those provided for this purpose for the software considered.

ANALYZABILITY:

The capability of the software product to be diagnosed for deficiencies or causes of failures in the software, or for the parts to be modified to be identified.

BEHAVIORAL (DYNAMIC):

The process of evaluating a system or component based upon its behavior during execution.

BETA TESTING:

A test of new or revised software that is performed by selected users at their location under normal operating conditions.

CHANGEABILITY:

The capability of the software product to enable specified modifications to be implemented.

COMPLIANCE:

The capability of the software product to adhere to standards, conventions or regulations in laws.

CONFIRMATION TESTING:

Testing that confirms by examination of objective evidence that the requirements for a specific intended use have been fulfilled.

EFFICIENCY:

The capability of the software product to provide appropriate performance, relative to the amount of resources used under stated conditions.

ERROR RECOVERY:

A procedure whereby the operating system intervenes in certain common errors and attempts to allow execution of the computer program to continue.

FAULT TOLERANCE:

The capability of the software product to maintain a specified level of performance in cases of software faults (defects).

FUNCTIONAL TESTING:

Testing that ignores the internal mechanism of a system or component and focuses solely on the outputs generated in response to selected inputs and execution conditions.

INTEROPERABILITY:

The capability of the software product to interact with one or more specified components or systems.

INSTALLIBILITY:

The capability of the software product to be installed in a specified environment.

LEARNABILITY:

The capability of the software product to enable the user to learn its applications.

MAINTAINABILITY TESTING:

The ease with which a software product can be modified to correct defects, modified to meet new requirements, modified to make future maintenance easier, or adapted to a changed environment.

MATURITY:

The capability of the software product to avoid failure as a result of defects in the software.

OPERABILITY:

The capability of the software product to enable the user to operate and control it.

PERFORMANCE TESTING:

A method used to determine which modules execute most often or use the most computer time. It can be used to determine areas that are running too fast or too slow. Program speed, user throughput, and perceived performance areas are considered.

RECOVERABILITY:

The capability of the software product to re-establish a specified level of performance and recover the data directly affected in case of failure.

REGRESSION TESTING:

Selective retesting of a system or component to verify that modifications have not caused unintended effects and that the system or component still complies with its specified requirements

RELIABILITY TESTING:

The ability of the software product to perform its required functions under stated conditions for a specified period of time, or for a specified number of operations.

SANITY TESTING / SMOKE TEST:

A subset of all defined/planned test cases that cover the main functionality of a component or system, to ascertain that the most crucial functions’ of a program work, but not bothering with finer details.  A daily build and smoke test is among industry best practices.

SECURITY:

Attributes of software products that bear on its ability to prevent unauthorized access, whether accidental or deliberate, to programs and data.

SECURITY TESTING:

Testing that ensure the system meets its specific security objectives.

STABILITY:

The capability of the software product to avoid unexpected effects from modifications in the software.

STATE TRANSITION:

This is a check to make sure the program switches from one state to another. For example, if the program should sort data, print, and then display a screen: does this occur in the correct order? State transitions also check to see if the sequence can be performed out of order and determine what the program does with the input as it is switching between states

STATIC TESTING:

Testing of a component or system at specification or implementation level without execution of the software.

STRESS TESTING:

Stress test studies the program response to peak bursts of activity. If the amount of activity that the program should be able to handle has been specified, the stress test attempts to prove that the program fails at or below that level

SYSTEM OF SYSTEMS TESTING:

Testing the collection of systems as a whole or complete dedicated system.

SYSTEM INTEGRATION TESTING:

Testing the integration of systems and packages; testing interfaces to other computer applications such as ANSR, ESP, System 2000.

SYSTEM TESTING:

Testing an integrated system to verify that it meets specified requirements.

TESTABILITY:

The capability of the software product to enable modified software to be tested.

TIME BEHAVIOR:

Run-time behavior is recorded using traces that are generated at run-time. A set of valid system behaviors is maintained. A recorded behavior can be added to the set of valid system behaviors if the run-time operation is completed successfully. Otherwise, the recorded behavior can be compared with members of the set of valid behaviors to determine differences. Such differences can be analyzed to determine the cause of run-time errors.

UNDERSTANDABILITY:

The capability of the software product to enable the user to understand whether the software is suitable, and how it can be used for particular tasks and conditions of use.

USABILITY TESTING:

The capability of the software to be understood, learned, used and attractive to the user when used under specified conditions.