|  | VHA OIA Innovation Increase Enrollment in My HealtheVet Weekly Sprint Meeting Minutes |
| --- | --- |

Date: December 29, 2014

Dial-In: Lync Meeting

Meeting Lead: Joy Forester

Time: 12:30 PM – 1:30 PM EST

Access Code: n/a

Facilitator/Scribe: Joy Forester

Invitees:

|  | Name | Role | Organization |
| --- | --- | --- | --- |
|  | Bill Frey | Test Engineer | HP Enterprise Services |
|  | Brian Stevenson | VA PM-COR | VHA OIA Innovations |
| x | Danielle Krakora | Lead Innovator | Cleveland VAMC |
|  | James Harris | M/VistA Developer | HP Enterprise Services |
| x | Joy Forester | Program/Project Mgr | HP Enterprise Services |
| x | Terri Ruggerie | MHV Coordinator | VISN 10 Ohio |
|  | Shaun Price | UFT Tester/Reg clerk | Cincinnati VAMC |
|  | John Koeth | UFT Tester/Reg clerk | Cleveland VAMC |

Discussion:

| Project Management | Presenter: Joy Forester |
| --- | --- |
| - High Level Schedule: - Sprint 0 Planning & Environment Setup 8/18/2014 – 9/5/2014 - Sprint 1 Prototype Development 9/08/2014 – 10/3/2014 - Sprint 2 Prototype Development 10/6/2014 – 10/31/2014 - Sprint 3 Prototype Development 11/3/2014 – 11/28/2014 - Sprint 4 Formal User Functional Testing 12/1/2014 – 12/31/2014 - Sprint 5 Correct Deficiencies/Final Changes 1/5/2015 – 1/30/2015 - Sprint 4 – UFT end date has been extended to 12/31 in the project schedule to coincide with the end of the month. - There will be no daily scrum meetings during this UFT sprint since there are no development activities, only UFT support. |  |
| Prototype Development & Testing | Presenter: Joy Forester |
| - UFT Testers have completed User Functional Testing and submitted their results to Terri and Danielle. - Terri and Danielle will review the UFT results and compile/send their final change requests to the team this week so we will have it for Sprint 5 next week. Test Case #1 – (1) Add/Display VistA alert for MHV Enrollment Test Case #2 – VistA MHV Socialization Option_1 Test Case #3 – VistA MHV Enrollment Socialization Option_2 Test Case #4 – VistA MHV Enrollment Socialization Option_3 Test Case #5 – VistA MHV Enrollment Socialization Option_4 Test Case #6 – VistA MHV Enrollment Socialization Option_5_Choice_b Test Case #7 – VistA MHV Enrollment Socialization Option_5_Choice_a Test Case #8 – VistA MHV Enrollment Socialization Option_6 Test Case #9 – Enrollment Fields Status – Display + “Enrolled” Status Update Test Case #10 – Enrollment Fields Status Update - Authenticated Test Case #11 – Enrollment Fields Status Update – Secure Messaging Test Case #12 – Add/Display VistA Consistency Check for MHV Enrollment Fields |  |
| Prototype Demonstration | Presenter: Bill May |
| - None this week For SME log-in to the FTL account to play with the MHV functionality, use Attachmate settings below. Access code: cprs1234 Verify code: CPRS4321$ |  |
| Topic: Risks, Actions, and Open Floor | Presenter: Joy Forester |
| - No risks to report |  |

| No. | Action Item | Assigned To | Date Assigned | Date Complete | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Set up Innovations K/T Meeting | Joy Forester | 8/25/14 | 8/26/14 | Done |
| 2 | Follow up with contractor reciprocity paperwork status | Brian Stevenson | 8/25/14 | 9/8/14 | Done |
| 3 | Look into setting up our project GitHub repository to upload code, documentation and Collaborative Development Package components. | Brian Stevenson | 9/16/14 | 9/17/14 | Done |