INCREASE MY HEALTHEVET ENROLLMENT (IEMHV)

Project Manifest

November 2014

Department of Veterans Affairs

Office of Information and Technology

Product Development

Revision History

Table i. Revision History

| Date | Description | Author |
| --- | --- | --- |
| 10/8/2014 | Sprint 1 manifest of remaining items to complete the project | Joy Forester |
| 10/31/2014 | Sprint 2 manifest updates | Joy Forester |
| 11/28/2014 | Sprint 3 manifest updates | Joy Forester |

| User Story ID | User Story Name | User Story Description | User Story Statement | Type | Notes | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IEMVH_Vista_MHV_Alert | Add/Display VistA alert for MHV enrollment | Provide an alert within VistA under certain conditions, reminding the User to populate MHV enrollment fields. | As a VistA user, during pre-registration of a Patient, under certain conditions I want an alert to display to remind me to capture the Patient's MHV enrollment status. | User Feature |  | 1 | Done |
| IEMVH_Vista_MHV_Soc_Question | Add/Display VistA MHV enrollment socialization question | Provide a field within VistA to capture whether or not the Patient has been socialized to enrolling in MyHealtheVet. | As a VistA user, during pre-registration of a Patient, I want to capture whether the Patient's Health Care provider has talked to them about enrolling in MHV and record any negative response to the question and the reason why. I want the information to be accessible the next time the Patient goes thru pre-registration. | User Feature |  | 1 | Done |
| Change location of the historical actions table to display right after the MHV alert | Add/Display VistA MHV enrollment socialization question |  |  | User Feature | Add on to Sprint 1 | 1 | Done |
| IEMVH_Vista_MHV_Enroll_Fields | Add/Display VistA MHV Enrollment questions (3) | Provide fields within VistA to capture the Patient's responses for three MHV enrollment questions. | As a VistA user, during pre-registration of a Patient, I want to capture the Patient's responses for three MHV enrollment questions and make the responses accessible the next time the Patient goes thru the pre-registration process. | User Feature |  | 2 | Done |
| Add additional responses to the alert section depending on the last socialization action the user entered on previous pre-registration session. | Add/Display VistA alert for MHV enrollment |  |  | User Feature | Add on to Sprint 2 | 2 | Done |
| Add an additional patient response to the socialization question for no computer/internet access | Add/Display VistA MHV enrollment socialization question | Add response to socialization question: “ No - I don’t have a computer / internet access” |  | User Feature | Add on to Sprint 2 | 2 | Done |
| Add "We are strongly encouraging..." text to the MHV socialization scripts | Add/Display VistA MHV enrollment socialization question | In the MHV socialization question user story, when a patient responds with "No – I am not interested in enrolling" change text that clerk reads to say: “We are strongly encouraging patients to enroll in My HealtheVet. With My HealtheVet you can refill prescriptions and track their delivery, view lab results, and communicate securely with your Health Care teams." |  | User Feature | Add on to Sprint 2 | 2 | Done |
| IEMVH_Mod_DCC | Add MHV Data Consistency Check | Add MHV related fields to the Vista Data Consistency Check module | Modify Data Consistency Check to ensure newly added MHV related fields are populated as desired. | Validation Check |  | 3 | Done |
| Add Actions filter to only display relevant actions | Add/Display VistA MHV Enrollment questions (3) | Only Filter and display relevant actions for the MHV Socialization and Enrollment questions being asked instead of displaying all 13 for each question. |  | User Feature |  | 3 | Done |