- OSEHRA Peer Review Issues Resolution Log

| Work Product: VistA Registration Patch and automated test scripts |  |  |  | Author: Brian Tomlin |  | Project: IEMHV |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Application: Registration |  | Version: 5.3 |  | Patch: 903 | Date Review Begun: 3/31/2015 |  | Date Review Closed: |  |  |
| YY-acronym-number Ref # | Anomaly Category |  | Anomaly or Issue |  |  |  | Date Resolved | Status | Impact |
| 15-iemhv-001 |  |  | Anomaly or Issue: The MUnit test routine needs to have a blank newline at the end of the file. Location: ZZDGMHV1.m Resolution: Added newline to end of routine |  |  |  | 4/6 | cLOSED |  |
| 15-IEMHV-002 |  |  | Anomaly or Issue: RAS Test IEMHV_T12_01 failing due to consistency checker prompts out of order. Location: line 1162 of REG_IEMHV_Actions.py Resolution: Add multiwait function to allow dynamic prompting in RAS test |  |  |  | 4/10 | closed |  |
| 15-IEMHV-003 |  |  | Anomaly or Issue: RAS test IEMHV_T1_02 failing occasionally due to a “Press RETURN to continue” prompt in a non-cleaned VistA account. Location: Line 139 of REG_IEMHV_Actions.py Resolution: Add a multiwait function at line 139 to allow for the “Press RETURN to continue” prompt if it occurs, otherwise, the script continues. |  |  |  | 4/10 | CLOSED |  |
| 15-IEMHV-004 |  |  | Anomaly or Issue: In the Release notes (and in the VistA instance after patch install) there are 4 fields in the 390.02 file, but the descriptions in the Technical Article for the same file only shows two fields. Is this just a side effect of the type/pointer information or a problem with the description utility used? Location: Technical Article and Technical Manual. Resolution: Updated Technical Article and Technical Manual to include full description of file 390.02. There was a cut and paste error from the original version that was taken from the Technical Manual. |  |  |  | 4/10 | CLOSED |  |
| 15-IEMHV-005 |  |  | Anomaly or Issue: Level 4 Documentation requires a section in the Technical Article for “Future Work” but is not documented in initial version for IEMHV. Location: Technical Article document in Github repository Resolution: Added “Future Work” section to the Technical Article document |  |  |  | 4/10/2015 | CLOSED |  |
| 15-IEMHV-006 |  |  | Anomaly or Issue: Instance of “VISTA>” indicating the environment prompt needs to be changed to the variable prompt in self.VistA.prompt. Location: Lint #1225 of REG_IEMHV_Actions.py Resolution: Replace “VISTA>” with self.VistA.prompt on line 1225 of REG_IEMHV_Actions.py |  |  |  | 4/10/2015 | Closed |  |
|  |  |  | Anomaly or Issue: Location: Resolution: |  |  |  |  |  |  |
|  |  |  | Anomaly or Issue: Location: Resolution: |  |  |  |  |  |  |