INCREASE MY HEALTHEVET ENROLLMENT (IEMHV)

Prototype Demonstration Report

November 2014

Department of Veterans Affairs

Office of Information and Technology

Product Development

Revision History

Table i. Revision History

| Date | Description | Author |
| --- | --- | --- |
| 10/9/2014 | Initial draft of Prototype Demonstration Report; added Sprint 1 prototype history | Joy Forester |
| 10/31/2014 | Updated with Sprint 2 demos | Joy Forester |
| 11/28/2014 | Updated with Sprint 3 demos | Joy Forester |

As part of the Increase Enrollment in My HealtheVet (IEMHV) innovation project, prototype demonstration(s) will be conducted to incrementally display the new MHV enrollment question functionality in the pre-registration interface of the VistA Registration package

All prototype demonstrations are recorded via Lync Meeting and are posted on the VA FTL drive:  https://vacloud.us/storage/MHV Enrollment

The Government Team’s observations, comments, and results will be documented in this Prototype Demonstration Report.

| Demonstration Date | Notes |
| --- | --- |
| 9/22/2014 | Sprint weekly review meeting: Sprint 1, Demo #1 - SMEs thanked the team for their hard work and demonstration of the in-flight code. |
| 9/29/2014 | Sprint weekly review meeting: Sprint 1, Demo #2 - SMEs have requirements changes based on demo. They will write it up and send it to the team for review and LOE discussion. If the team determines that the changes are technically feasible and the LOE is small enough to complete in this Sprint 1, the team will let Brian/SMEs know and execute. If not, then the change request will be added to a subsequent sprint for development. |
| 10/3/2014 | Sprint 1 Review - demonstration to the SMEs of full User Story #1 and #2 functionality; obtained acceptance of Sprint 1 requirements delivery. |
| 10/16/2014 | Sprint 2 early demo - Danielle Krakora saw initial presentation MHV enrollment fields; she liked the flow |
| 10/20/2014 | Sprint weekly review meeting: Sprint 2, Demo #1 - SMEs were pleased with the demo for user story #3, MHV Enrollment fields. They requested a verbiage change for the of some Action values. The team can accommodate if the changes are received this week. |
| 10/27/2014 | Sprint weekly review meeting: Sprint 2, Demo #2 – SMEs reviewed the updated workflow of MHV Alert to MHV Socialization Question to MHV Enrollment Fields. Expressed that their workgroup was also happy with the progress made so far in Sprint 2. |
| 11/3/2014 | Sprint 2 Review – VA network was very slow causing screen refresh obstacles for SMEs. VA requested that we reschedule demonstration; Bill suggested that he record the demo and post to FTL so SMEs could review at their convenience and communicate feedback via email. All concurred. |
| 11/10/2014 | Sprint weekly review meeting: Sprint 3, Demo #1 - Bill walked thru what has been completed to date for US#3, including the updated workflow from Alert to Socialization Question to Enrollment Fields based on the decision tree. |
| 11/17/2014 | Sprint weekly review meeting: Sprint 3, Demo #2 – Bill demonstrated and lync recorded what has been completed to date for US#4 MHV Data Consistency Checker. Danielle and Terri were happy with what they saw, no changes requested. |
| 11/20/2014 | Sprint ad-hoc demo: The team demonstrated some late changes requested by SMEs to put the MHV Enrollment question display screen right after the MHV Socialization questions so that the user can see the status/responsesof the MHV questions prior to the user accessing the prompts directly. SMEs were happy with the application flow. |