Department of Veterans Affairs

Camp Lejeune–Veterans

Enrollment System (ES) 4.2

Master Test Plan

Draft

October 2014

Document Version 0.4

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 01/20/15 | 0.4 | Review of Embedded Technical Integration Checklist in section 3.7.2.2 |  |
| 01/20/15 | 0.3 | Embedded ‘Technical Integration Checklist’ document in section 3.7.2.2 |  |
| 12/04/14 | 0.2 | Completed Technical Edit |  |
| 10/2014 | 0.1 | Initial Document |  |

Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Test Objectives	1

1.3.	Roles and Responsibilities	1

1.4.	Processes and References	2

2.	Items to Be Tested	3

2.1.	Overview of Test Inclusions	3

2.2.	Items to be tested by Sprint:	3

2.3.	Overview of Test Exclusions	4

3.	Test Approach	4

3.1.	Product Component Test	5

3.2.	Component Integration Test	5

3.3.	Regression Test	5

3.4.	User Functionality Test	5

3.5.	Enterprise System Engineering Testing	6

3.6.	Initial Operating Capability Evaluation	6

3.7.	Review and Approval	6

4.	Testing Techniques	7

4.1.	Risk-based Testing	7

4.2.	Enterprise Testing	7

4.2.1.	Security Testing	8

4.2.2.	Privacy Testing	8

4.2.3.	Section 508 Compliance Testing	8

4.2.4.	Multi-Divisional Testing	8

4.3.	Test Types	8

4.4.	Productivity and Support Tools	9

5.	Test Criteria	9

5.1.	Pass/Fail Criteria	9

5.2.	Suspension and Resumption Criteria	9

5.3.	Acceptance Criteria	10

6.	Test Deliverables	10

7.	Test Schedule	10

8.	Test Environments	11

8.1.	Test Environment Configurations	11

8.2.	Base System Hardware	12

8.3.	Base Software Elements in the Test Environments	12

9.	Staffing and Training Needs	13

10.	Risks and Constraints	15

11.	Test Metrics	16

Attachment A - Approval Signatures	17

A. Test Type Definitions	18

# Introduction

## Purpose

The purpose of the Master Test Plan (MTP) for the Camp Lejeune-Veterans (CL-V) project deliverables is to describe the testing objectives for the modifications to Enrollment System (ES) as well as to Veterans Health Information Systems and Technology Architecture (VistA) as it applies to the ES 4.2 release.

This Master Test Plan also supports the following specific objectives:

- Identifies the items to be targeted by the tests

- Identifies the motivation for and ideas behind the test areas to be covered

- Outlines the testing approaches that will be used

- Identifies the required resources and provides an estimate of the test efforts

- Describes the testing environment

- Lists the deliverable elements of the test project

## Test Objectives

This Master Test Plan supports the following objectives:

- Provide test coverage for 100% of the documented requirements

- Provide coverage for System/Software Design Document elements

- Execute 100% of the test cases during User Functionality Testing

- Perform regression testing of Enrollment System (ES) and VistA changes

- Create, maintain and control the test environment

- Validate that changes for this release do not interfere with existing functionality

- Verify new functionality does not have unintended side effects

## Roles and Responsibilities

Table 1 lists the key roles and their responsibilities for this Master Test Plan.

Table 1: Roles and Descriptions

| Role | Description |
| --- | --- |
| Development Team | Persons that build or construct the product/product component. |
| Development Manager | Person responsible for assisting with the creation and implementation of the Master Test Plan. |
| Program Manager | Person that has overall responsibility for the successful planning and execution of a project; person responsible for creating the Master Test Plan in collaboration with the Development Manager. |
| Stakeholders | Persons that hold a stake in a situation in which they may affect or be affected by the outcome. |
| SQA Manager | Person managing all the testing activities, responsible for coordinating resolutions of issues and responsible for submission of all final test documentation. |
| Test Analyst | Person responsible for ensuring full execution of the test process to include the verification of technical requirements and the validation of business requirements. |
| Test Lead | An experienced Test Analyst or member of the Test Team that leads and coordinates activities related to all aspects of testing based on an approved Master Test Plan and schedule. |
| Test Team/Testers | Persons that execute tests and ensure the test environment will adequately support planned test activities. |
| Test Environment Team | Persons that establish, maintain, and control test environments. |

## Processes and References

The processes that guide the implementation of this Master Test Plan are:

- Test Preparation

- Product Build

- Independent Test and Evaluation

The references that support the implementation of this Master Test Plan are:

- ProPath

- Section 508 Office Web Page

- Privacy Impact Assessment - Privacy Service

# Items to Be Tested

## Overview of Test Inclusions

The following components and features and combinations of components and features will be tested:

Camp Lejeune-Veterans:

- CR xxxxx/CCR xxxxx – Description

- CR xxxxx/CCR xxxxx - Description

- CR xxxxx/CCR xxxxx – Description

- CR xxxxx/CCR xxxxx – Description

508 Compliance

- CCR

- CCR

- CCR

- CCR

VistA

Camp Lejeune-Veterans:

- CR xxxxx/CCR xxxxx – Description

- CR xxxxx/CCR xxxxx – Description

- CR xxxxx/CCR xxxxx – Description

- CR xxxxx/CCR xxxxx – Description

## Items to be tested by Sprint:

Sprint 1

- N/A

Sprint 2

- N/A

Sprint 3

- N/A

## Overview of Test Exclusions

The following components and features and combinations of components and features will not be tested:  TBD.

# Test Approach

The Camp Lejeune-Veterans (CL-V) project team is utilizing the Agile methodology as well using the Best practices in Agile techniques for those applications that are not able to follow a true Agile methodology approach due to code restrictions and system dependency limitations.

All analysis, development and testing will be covered during Sprint 1 and delivered to the User Functionality Test (UFT) team to test. The build will be tested with external and internal dependencies to the system as in Integration testing as well as Performance testing. Finally, the final build/sprint will be submitted to the VA Release team for review and approval.

Testing Processes

- The SQA team will create Functional and Regression test cases based on the functionality impacted by the code change.

- The designated SQA tester will perform Functional, Smoke, Regression and UFT testing when all the dependent builds are integrated in the test environment.

- All integrated builds, externally or internally impacted by the final sprint/build will be discussed and coordinated. A status meeting will be held on a weekly basis.

- Developers and SQA team will support the testing when issues and defects are found

- Defects and issues will be tracked  by ClearQuest and Defect Log, resolutions will be also documented

- End to end testing will be executed with the integrated partners when there is a new build and code impact to ES 4.2

- All testing results and approvals along with all the required testing documentation will be stored in the VA ES SharePoint

## Product Component Test

## Code development for the VistA portion of ES 4.2 will take place in the Albany development environment DEV, VOO.  For the ES UI, the development will take place on each Java developers’ VA-issued laptops, then tested both locally and again in the ES Core Development environment EDEV.  For both development environments (VistA and ES Core) each developer is responsible for conducting a thorough unit test of the routines and sub-routines being modified.  Various data and combinations of data will be passed into routines or methods and the outcomes verified.  Each modified routine, class, or method will be tested individually before moving to Component Integration Testing.

## Component Integration Test

The Camp Lejeune-Veterans (CL-V) development team will perform Unit testing during each Sprint before the builds are handed over to the SQA team for functional testing.  The CL-V development will take place on each Java developers’ VA-issued laptops, then tested both locally and again in the ES Core Development environment.  For both development environments (VistA and ES Core), each developer is responsible for conducting a thorough unit test of the routines and sub-routines being modified.  Various data and combinations of data will be passed into routines or methods and the outcomes verified.  Each modified routine, class, or method will be tested individually before moving to Component Integration Testing.

Code development for the VistA portion of ES 4.2 will take place in the Albany development environment DEV, VOO.

The CL-V SQA team will perform system integration testing in ES test environments where all the integrated teams deploy/install their current builds. The AITC team is responsible for the coordinated deployment of all the builds via a release/deployment calendar and their respective teams will perform integration testing. The CL-V SQA team will execute smoke testing every time a build is deployed. Any issues found will be mitigated by all teams.

## Regression Test

Regression testing will be performed when all the Integrated builds are merged and deployed to the Integrated test environments.  This includes testing with any VistA patches related to the CL-V 4.2 release.  For this effort, the VistA patch will be installed in SQA and UFT test environments (PreProd) and tested with the ES 4.2; any issues found will be tracked for resolution. The SQA tester will create Regression test scripts based on the requirements and impacted functionality. When the fully merged build is installed, smoke testing will be executed followed by test execution of the Regression test scripts. Any defects found will be mitigated and resolved, tracked and all documentation will present to the stakeholders.

## User Functionality Test

After code complete and SQA, Integration and Performance testing phases will be completed and the business users will have the opportunity to test the code changes per release. All test documents /testing package will be presented to the UFT team testers along with a kick off call to formalize the beginning of the UFT phase. Daily status calls will also be coordinated to discuss issues encountered during testing and resolution of the issues will be documented. At the end of the UFT phase, a UFT test approval will be completed by the UFT team.

The CL-V technical team will fully support these activities and assist in providing test data, analytical assistance, and access to ES and VistA accounts in the Pre-Production environment.

## Enterprise System Engineering Testing

The CL-V project team will coordinate with the ESE team’s requirements as required by the VA process. We will submit a Test Intake Assessment to the team that lists all testable items based on the requirements as well to provide any information needed for release documentation. Additionally, the ESE team will perform Work Product Review (WPR) on all documentation before the final build/release is deployed.

## Initial Operating Capability Evaluation

The CL-V project team will follow the VA IOC process for any VistA related patches. An MOU will be created and submitted to the test sites who are interested to evaluate the patch.  A minimum of 3 test sites (Integrated, Large and other) will be solicited to evaluate the patch. Additionally, testing will ensue for 2 weeks for the final version of the patch and approval for testing will be solicited when all issues are resolved. All test documentation will be compiled and added to all the release artifacts.

Team and site test activities will include:

- Distribute the product and product documentation to the Test Sites

- Facilitate the timely installations at the Test Sites

- Conduct formal Test Site calls on a bi-weekly basis or solicit e-mail update

- Track defects identified during Initial Operating Capability Testing in IBM Rational ClearQuest

- Address issues and questions identified during testing

- Obtain Test Site Concurrence Statements

## Review and Approval

### Master Test Plan Review

The Master Test Plan under goes two reviews:

- Peer Review – upon completion of the Master Test Plan

- Formal Review – after the VA Project Managers for CL-V and CL-V HP Program Manager approve the Master Test Plan.

- The Master Test Plan does serve as an input or Artifact Used for the Process Quality Gate Review for Product Build as well as for the Go No Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Independent Test and Evaluation processes.

### Test Readiness Review

#### 3.7.2.1 Formal Review

A formal review will be performed on all phases of development for the CL-V project deliverable following the VA review process BLD-10. See also Section 3.5 Enterprise System Engineering (ESE) Testing. Any issues with testing and follow up questions during the review will be handled by the ES team.

The site lists the details of the review.

http://wwww.abc.123.domain/process/maps/propath_process_08.pdf

3.7.2.2   Integration Test Readiness Review

An Integration Compliance Checklist is created for ES 4.2 to make sure all Integrated partner builds are assessed, and tested against for any downstream or upstream impact before release to Production.   In an event that no other builds are available in the test account, a Regression test executed by the SQA team will be done before release of the build. The Checklist is attached. See also Section 3.2 Component Integration Test.

- All Integration documents and test results will be reviewed by the ESE/PMAS team for compliance.

3.7.2.3 Approval

All approvals from the formal review will be signed by appropriate business and stakeholders as well as the VA OI&T Management team.

# Testing Techniques

Testing Techniques describes the approach to risk-based testing, requirements for enterprise testing, test types, iterations, and tools that are used to test the designated test items.

508 Compliance - Testing tools

- Jaws 15 is a computer screen reader program for Microsoft Windows that allows blind and visually impaired users to read the screen with either text-to-speech output or by a Refreshable Braille display.

- Fire-eyes is a browser plug-in, web accessibility tool that ensures both static and dynamic content within a web portfolio are compliant with standards such as Section 508.  Fire-eyes is fully JavaScript-aware and handle event-based page content.

## Risk-based Testing

N/A

## Enterprise Testing

The ES 4.2 release will be tested in conjunction with VistA, Administrative Data Repository (ADR), Standard Data Service (SDS), and Person Service Identity Management (PSIM), as part of the “System of Systems”.

### Security Testing

# N/A

### Privacy Testing

# N/A – no privacy aspects are being changed or added.

### Section 508 Compliance Testing

# The CL-V project team will coordinate with the 508 Compliance team for any audits and

# Questions regarding the ES 4.2 release.

### Multi-Divisional Testing

The integrated Stage Test environment will be employed for testing the ES 4.2 releases and builds.  VistA changes will be tested at multiple sites - SERVR and SERVR - to ensure the software changes function equally across the sites.  Field Testing will include at least one integrated site.  After SQA testing in Stage1b, the release will be tested in Pre-Production accounts to verify the release against a larger integrated system.

## Test Types

The following test types will be utilized for testing ES 4.2 builds.

Table 2: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Black box | SQA Team |
| Patch verification testing | SQA team |
| Integration testing | SQA team |
| Product component testing | SQA team |
| Regression test | SQA team |
| Smoke test | SQA team |
| System testing | SQA team |
| User Functionality Testing | HEC Users |
| Section 508 compliance testing | SQA team |

## Productivity and Support Tools

# Table  describes the tools that will be employed to support this Master Test Plan.

Table 3: Tool Category or Types

| Test Management | Quality Manager | IBM/Rational | 7.0.2 |
| --- | --- | --- | --- |
| Defect Tracking | ClearQuest | IBM/Rational | 7.0.1.0 |
| Test Coverage Monitor or Profiler | Excel (manual spreadsheet) | Requirements Traceability Matrix | N/A |
| Project Management | TeamPlay Time Sheets | Primavera | 5.0 SP3 |
| Configuration Management | ClearQuest ClearCase Rational Team Concert (RTC) | IBM/Rational | 7.0.1.0 or newer |
| Requirements Management | RequisitePro | IBM/Rational | 7.0.1.0 or newer |
| DBMS tools | TOAD for Oracle | Quest Software | 10.1.1.8 or newer |
| 508 Testing tools | Fire-eyes | Deque | N/A |
| 508 Testing tools | Jaws 15 | Freedom Scientific | 15.0.10026 |

# Test Criteria

## Pass/Fail Criteria

# All test cases prepared for each iteration conform to a step / verification point format, where a particular action is defined and an immediate verification of the expected response is noted.  At each verification point, a pass / fail decision is made.  Execution of a test case is only considered successful if every verification point is determined to have passed, that is, the expected response is observed.

## Suspension and Resumption Criteria

# Suspension:  Every effort will be made to continue testing when failures are found.  However, some failures can affect product functionality to the point where further execution is not advisable.  At this point, testing will be suspended or blocked until a fix or workaround is provided.

# Resumption:  In general, testing will be resumed from the point of suspension once a fix or workaround is provided.  If the fix or workaround has implications outside the boundaries of the immediate test case procedure, it will be necessary to execute additional regression test procedures or test cases.

## Acceptance Criteria

Acceptance criteria are decision rules that a component or system must satisfy in order to be accepted by a user, customer, or other authorized entity.

All test scripts will be executed for testing, 100% of defects will be resolved before moving to UFT phase.  During UFT phase, if there are defects found, the defects will be prioritized by the customer and a formal approval will be submitted by the UFT team. Any minor and moderate level defects that are deemed non critical to the release of ES 4.2 will be listed in the Software with Known Anomaly Report.

# Test Deliverables

Table  lists the test deliverables for the ES 4.2 project.

Table 4: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan | CL-V SQA Manager/Lead |
| Test Cases/Test Scripts | CL-V SQA Team |
| Test Data | CL-V SQA Team |
| Test Environment | Bay Pines Test Lab, AITC, Test Team |
| Test Evaluation Document | CL-V SQA Manager/Lead |
| Traceability Report or Matrix | CL-V Developers, Functional Analyst, SQA Team |

# Test Schedule

Table 5: Testing Milestones

| Testing Milestones | Start Date | End Date | Responsible Party |
| --- | --- | --- | --- |
| Development Complete |  |  | CL-V Development team |
| SQA Complete |  |  | CL-V SQA Team |
| UFT Complete |  |  | HEC staff/UFT Testers |

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

## Test Environment Configurations

The party or parties responsible for configuring and maintaining the test environments are: the Bay Pines Test Lab Team (initial configuration) in Stage-1A, and Enterprise Infrastructure Engineering (EIE) for Pre-Production VistA accounts.  The Enrollment Team will maintain the accounts in Stage-1A.

The VistA test sites used in Stage-1A are DAYT20 and CHEY6.

Integration testing and Performance testing will be performed in Preprod ES UI.

ES 4.2

User Functionality Testing will occur in Preprod Test environments.

VistA patches related to ES 4.2, {List Patch Names} will be tested against ES 4.2. The VistA sites used in Pre-Production are BHSVISTA, CTXVISTA, MUSVISTA, and DAYVISTA

The VistA patch is typically installed in 2 VistA Preprod Accounts, while the other 2 accounts will not have the VistA patch. This is to ensure that in the event that the VistA patch is not released on time with the ES 4.2 build, no catastrophic event will occur.

## Base System Hardware

Table 6: System Hardware Resources

| Hardware | Number | Description |
| --- | --- | --- |
| Application Server | 1 | VMWARE Virtual Server |
| Network or Subnet |  | ourIP_redacted |
| Server Name |  | serverapp21 |
| Web Server | 1 | VMWARE Virtual Server |
| Network or Subnet |  | vaIP_redacted |
| Server Name |  | serverweb4 |
| Database Server | 1 | Oracle Server |
| Network or Subnet |  | vaIP_redacted |
| Server Name |  | server07, server08 |
| Database Name | 1 | ADRA (Oracle) |
| Client Test PCs |  | Windows, various models |
| Include special configuration requirements |  | N/A |
| Database Server | 2 | VistA |
| Network or Subnet |  | vaIPredacted (SERVR) vaIPredacted (SERVR) |
| Server Name |  | redacted |
| Test Development PCs |  | Windows XP, various models |

## Base Software Elements in the Test Environments

describes the base software elements that are required in the test environment for this Master Test Plan.

Table 7: Software Elements

| Software Element Name | Version | Type and Other Notes |
| --- | --- | --- |
| Internet Explorer | 8.0 | Internet Browser |
| Microsoft Outlook | 2007 | Email Client software |
| Network Associates McAfee VirusScan Enterprise | 8.8 | Virus Detection and Recovery Software |
| Microsoft Windows 7 Professional | SP1 | Operating System |
| Adobe Reader | 11.0.5 or newer | Document viewer |
| Rational ClearCase | 2003.06.15 | Versioning |
| Rational ClearQuest | 7.0 | Defect Tracking |
| Rational Quality Manager | 7.0.2 | Test Management Repository |
| Rational Robot | 7.0.2 | Automated Regression Testing |
| TOAD | 10.1 or newer | SQL Query Generation and Database Storage Verification |
| JUnit | 3.81 | Unit Testing |
| ES Application | 4.0 | Application Under Test |
| PSIM Application | 2.2.4.x, i8 | Patient Identity Traits Management System |
| MPI Application |  | Master Patient Index System |
| ADR | 3.0.x.x | ES Database |
| VistA Interface Engine (VIE) | 4.3 | HL7 Messaging Engine |

# Staffing and Training Needs

Table  describes the personnel resources needed to plan, prepare, and execute this Master Test Plan.

Table 8: Staffing Resources

| Testing Task | Quantity of Personnel Needed | Test Process | Duration/ Days |
| --- | --- | --- | --- |
| Create the Master Test Plan | 1 FTE | Test Preparation | 10 days |
| Establish the Test Environment | Austin Information Technology Center (AITC) resources, project staff as needed | Test Preparation | 2 days |
| Perform Component Integration Test | 4 FTE (Full Time Equivalent) | Product Build | 10-14 days |
| Perform Systems Test | 4 FTE | Product Build | 10 -14 days |
| Perform User Functionality Test | HEC resources, 1 FTE for support | Product Build | 5 days |
| Testing Summaries and Documentation | 2 FTE | Product Build | 3 days |
| Maintain Traceability Matrix and Testing Performance Reports | 1 FTE | Product Build | ongoing |
| Perform OED Testing Services Testing | 3 FTE (Testing Services environment not available; Work Product Review expected) | Test and Certification | 5 |
| Operational Readiness Review | EIE Resources, project staff as needed | Test and Certification | 6 weeks |

Table  lists the personnel that require training.

Table 9: Training Needs

| Name | Training Need | Training Option | Estimated Training Hours |
| --- | --- | --- | --- |
| All ESE/ECE team | Rational Team Concert | On-line training provided by the Rational Tools Team | TBD |
| All ESE/ECE team | Agile Development process | VA Training | TBD |

# Risks and Constraints

Table 10: Risk and Constraints

| Risk Description | Potential Impact of Risk Realization | Strategy - avoid, accept or mitigate |
| --- | --- | --- |
| Integrated environment and/or component, including the associated network connectivity, are unavailable. | Would impact the SQA Team’s ability to complete their scheduled testing within the timeframe allocated. | Mitigate: Adjust test/work schedules; work with external groups to avoid outages |
| If the external systems experience an outage, or perform any un-planned refreshes | This will impact the SQA and UFT schedule | Mitigate: Work closely with external systems to ensure these refreshes or outages are coordinated within the schedule |
| Requirements delivery late | Risk to the schedule due to late start by development | Mitigate: Adjust test schedule; Compress testing activities; request schedule variance |
| Stakeholder non-compliance (delays in patch installation or sign-off) | Risk to the final delivery date due to delays in Field Test completion or approval to release | Mitigate: Maintain close contact with all stakeholders, keeping them apprised of deadlines |
| Working with Integrated teams- i.e.PSIM, MVI, etc. | New system version can impact testing and schedule | Mitigate: Coordinate; communicate with integrated teams and plan ahead so that schedule will be impacted as little as possible. |
| Potential issues during Deployment of ES 4.2 builds | Risk to the schedule , potential delay in builds available for testing | Mitigate or Accept - Accept delay - Adjust test schedule; Compress testing activities; request schedule variance |

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

- Percentage of defects identified; listed by cause and severity

- Test Execution Log

# Attachment A - Approval Signatures

REVIEW DATE: <date>

< Program/Project Manager >

______________________________________________________________________________

Signed:	Date:

< Business Sponsor Representative >

______________________________________________________________________________

Signed:	Date:

< Integrated Project Team (IPT) chair >

______________________________________________________________________________

Signed:	Date:

< Enterprise Systems Engineering (ESE) Representative >

# A. Test Type Definitions

Test analysts use “test types” to validate the system or application under test. Simply put, test types are test techniques used to exercise the system or application. This table presents a listing of possible test types that may be utilized during the Product Build, Independent Testing, Operational Readiness Review (ORR) and Initial Operating Capability (IOC) Testing. The test analyst in consultation with the Development Manager selects the test types best suited to the system or application being tested. A minimum set of test types is suggested here. More tests may be added at the discretion of the Development Team.

Table 11: Test Type Matrix

| Description | Product Build Testing | Independent Testing | IOC Testing |
| --- | --- | --- | --- |
| Types of Test |  |  |  |
| Access Control Testing | X |  |  |
| Benchmark Testing |  |  |  |
| Build Verification Testing |  | X |  |
| Business Cycle Testing |  |  | X |
| Compliance Testing | X |  |  |
| Component Integration Testing |  |  |  |
| Configuration Testing |  |  |  |
| Contention Testing |  |  |  |
| Data and Database Integrity Testing |  |  |  |
| Documentation Testing | X |  | X |
| Error Analysis Testing |  |  | X |
| Exploratory Testing | X | X | X |
| Failover Testing |  |  |  |
| Installation Testing | X |  |  |
| Integration Testing | X | X |  |
| Load Testing |  | X |  |
| Migration Testing |  |  |  |
| Multi-Divisional Testing |  |  |  |
| Parallel Testing |  |  |  |
| Performance Monitoring Testing |  |  |  |
| Performance Testing |  | X |  |
| Privacy Testing | X |  |  |
| Product Component Testing | X |  |  |
| Recovery Testing |  |  |  |
| Regression Test | X |  |  |
| Risk Based Testing | X |  | X |
| Section 508 Compliance Testing | X |  |  |
| Security Testing |  |  |  |
| Smoke Testing | X | X |  |
| Stress Testing |  | X |  |
| System Testing | X | X |  |
| Usability Testing |  |  | X |
| User Functionality Testing | X |  |  |
| User Interface Testing |  |  |  |

Test Type Definitions

Table 12: Test Type Definitions

| Test Type | Definition |
| --- | --- |
| Access Control Testing | A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. Access Control Testing verifies that access to the system is controlled and that unwanted or unauthorized access is prohibited. This test is implemented and executed on various targets-of-test. |
| Benchmark Testing: | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don't meet the requirements. Together with the Smoke test, the Build Verification test may be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Business Cycle Testing | A type of testing that focuses upon activities and transactions performed end to end over time. This test type executes the functionality associated with a period of time (e.g., one-week, month, or year). These tests include all daily, weekly, and monthly cycles, and events that are date-sensitive (e.g., end of the month management reports, monthly reports, quarterly reports, and year-end reports). |
| Compliance Testing | A type of testing that verifies that a collection of software and hardware fulfills given specifications. For example, these tests will minimally include: "core specifications for rehosting - ver.1.5-draft 3.doc", Section 508 of The Rehabilitation Act Amendments of 1998, Race and Ethnicity Test, and VA Directive 6102 Compliance. It does not exclude any other tests that may also come up. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Configuration Testing | A type of testing concerned with checking the programs compatibility with as many possible configurations of hardware and system software. In most production environments, the particular hardware specifications for the client workstations, network connections, and database servers vary. Client workstations may have different software loaded, for example, applications, drivers, and so on hand, at any one time; many different combinations may be active using different resources. The goal of the configuration test is finding a hardware combination that should be, but is not, compatible with the program. |
| Contention Testing | A type of performance testing that executes tests that causes the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that may result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. |
| Error Analysis Testing | This type of testing verifies that the application checks for input, detects invalid data, and prevents invalid data from being entered into the application. This type of testing also includes the verification of error logs and error messages that are displayed to the user. |
| Exploratory Testing | A technique for testing computer software that requires minimal planning and tolerates limited documentation for the target-of-test in advance of test execution, relying on the skill and knowledge of the tester and feedback from test results to guide the ongoing test effort. Exploratory testing is often conducted in short sessions in which feedback gained from one session is used to dynamically plan subsequent sessions. |
| Failover Testing | A type of testing test that ensures an alternate or backup system properly "takes over" (i.e., a backup system functions when the primary system fails). Failover Testing also tests that a system continually runs when the failover occurs, and that the failover happens without any loss of data or transactions. Failover Testing should be combined with Recovery Testing. |
| Installation Testing | A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| Integration Testing | An incremental series of tests of combinations or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Migration Testing | A type of testing that follows standard VistA and HeV-VistA operating procedures and loads the latest .jar version onto a live copy of VistA and HeV-VistA. The following are examples of the types of tests that can be performed as part of migration testing: - Data conversion has been completed - Data tables are successfully created - Parallel test for confirmation of data integrity - Review output report, before and after migration, to confirm data integrity - Run equivalent process, before and after migration |
| Multi-Divisional Testing | A type of testing that ensures that all applications will operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. |
| Parallel Testing | The same internal processes are run on the existing system and the new system. The existing system is considered the “gold standard”, unless proven otherwise. The feedback (expected results, defined time limits, data extracts, etc.) from processes from the new system are compared to the existing system. Parallel testing is performed before the new system is put into a production environment. |
| Performance Monitoring Testing | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Privacy Testing | A type of testing that ensures that (1) veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). |
| Product Component Testing | Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| Recovery Testing | A type of testing that causes an application or system to fail in a controlled environment. Recovery processes are invoked while an application or system is monitored. Recovery testing verifies that application or system, and data recovery is achieved. Recovery Testing should be combined with Failover Testing. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Risk Based Testing | A type of testing based on a defined list of project risks. It is designed to explore and/or uncover potential system failures by using the list of risks to select and prioritize testing. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Security Testing | A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as required by the Assessment and Authorization Process. |
| Smoke Test | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| Stress Testing | A performance test implemented and executed to understand how a system fails due to conditions at the boundary, or outside of, the expected tolerances. This failure typically involves low resources or competition for resources. Low resource conditions reveal how the target-of-test fails that is not apparent under normal conditions. Other defects might result from competition for shared resources (e.g., database locks or network bandwidth), although some of these tests are usually addressed under functional and load testing. Stress Testing verifies the acceptability of the systems performance behavior when abnormal or extreme conditions are encountered (e.g., diminished resources or extremely high number of users). |
| System Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests may focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Functionality Test | User Functionality Test (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |
| User Interface Testing | User-interface (UI) testing exercises the user interfaces to ensure that the interfaces follow accepted standards and meet requirements. User-interface testing is often referred to as GUI testing. UI testing provides tools and services for driving the user interface of an application from a test. |

Appendix B- Severity Definitions

Test analysts use the IEEE Severity definition to classify defects found during the testing phases including SQA and UFT.

[IEEE definition: The defect results in the failure of the complete software system, of a subsystem, or of a software unit (program or module) within the system.]

- Any defect that compromises patient safety or system security, (examples of system security defects include breach of confidentiality requirements of the Privacy Act, HIPAA or Federal Tax Information guidelines)

- Loss of system functionality critical to user operations with no suitable workaround.  (i.e., there is no way to achieve the expected results using the application.)

- System crash or hang that prevents further testing or operation of the complete application or a section of the application

- Any defect that causes corruption of data from a result of the system (as opposed to user error)

- Any defect in which inappropriate transmissions are consistently generated or appropriate transmissions of HL7 messages fail to be generated

- Loss of functionality resulting in erroneous eligibility/enrollment determinations or communications not being sent

Severity Level 2 - High

[IEEE definition: The defect results in the failure of the complete software system, of a subsystem, or of a software unit (program or module) within the system.]

- A major defect in the functionality which does not result in corruption of data

- A major defect in the functionality resulting in a failure of all or part of the application, where the expected results can temporarily be achieved by alternate means, and the customer indicates the work around is acceptable for the short term

- Any defect that does not conform to Section 508 standards

- Any defect that results in inaccurate or missing requirements

- Any defect that results in invalid authentication or authentication of an invalid end user

Severity Level 3 - Medium

[IEEE definition: The defect does not result in a failure, but causes the system to produce incorrect, incomplete, or inconsistent results, or the defect impairs the systems usability.]

- Minor functionality is not working as intended and a workaround exists but is not suitable for long term use

- The inability of a valid user to access the system consistent with granted privileges

- Typographical or grammatical errors in the application, including installation guides, user guides, training manuals, design documents, etc.

- Any defect producing cryptic, incorrect or inappropriate error messages

- Any defect that results from the use of non-standard data terminology in the application or documentation, as defined by the Department of Veterans Affairs

- Cosmetic issues that are important to the integrity of the product, but do not result in data entry and or data quality problems

Severity Level 4 - Low

[IEEE definition: The defect does not cause a failure, does not impair usability, and the desired processing results are easily obtained by working around the defect.]

- Minor loss of or defect in the functionality where a long term use exists

- Low level cosmetic issues