Department of Veterans Affairs

Health Administration Product Enhancements (HAPE)

Electronic Data Interchange (EDI)

Medical Care Collection Fund (MCCF) Enhancements

Eligibility Benefits & Claim Status Data Content & Infrastructure (Phase 2, Iteration 2)

Version 1.0

Master Test Plan

September 2015

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 9/22/2015 | 1.0 | Baseline Eligibility Benefits MTP document |  |

- Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Test Objectives	1

1.3.	Roles and Responsibilities	1

1.4.	Processes and References	3

2.	Items To Be Tested	4

2.1.	Overview of the Business Process	4

2.2.	Development Languages and Tools	6

2.3.	Overview of Test Inclusions	6

2.4.	Overview of Test Exclusions	22

3.	Test Approach	23

3.1.	Product Component Test	23

3.2.	Component Integration Test	23

3.3.	System Tests	24

3.4.	User Functionality Test	24

3.5.	User Acceptance Testing	24

3.6.	Enterprise System Engineering Testing	24

3.7.	Initial Operating Capability Evaluation	25

4.	Testing Techniques	25

4.1.	Risk-based Testing	25

4.2.	Enterprise Testing	25

4.2.1.	Security Testing	25

4.2.2.	Privacy Testing	26

4.2.3.	Section 508 Compliance Testing	26

4.2.4.	Multi-Divisional Testing	26

4.3.	Test Types	26

4.4.	Productivity and Support Tools	27

5.	Test Criteria	27

5.1.	Process Reviews	27

5.2.	Pass/Fail Criteria	27

5.3.	Suspension and Resumption Criteria	28

5.4.	Acceptance Criteria	29

6.	Test Deliverables	29

7.	Test Schedule	30

8.	Test Environments	30

8.1.	Test Environment Configurations	30

8.2.	Base System Hardware	31

8.3.	Base Software Elements in the Test Environments	31

9.	Staffing and Training Needs	32

10.	Risks and Constraints	33

11.	Test Metrics	36

Attachment A - Approval Signatures	39

# Introduction

The Master Test Plan (MTP) describes the Eligibility Benefits and Claims Status Data Content and Infrastructure (hereinafter called Eligibility Benefits) software system validation and verification. This document describes the validation and verification processes, environments, and activities. The Software Quality Assurance (SQA) team validates that the system meets the requirement specifications as requested by the customer and verifies that it operates and has the required functionality.

This Master Test Plan (MTP) is a living document that will be re-evaluated for any release of the Eligibility Benefits enhancement to ensure all aspects of the application are adequately tested and can be successfully implemented.

## Purpose

The purpose of the Eligibility Benefits MTP is to:

- Provide a central artifact to govern the planning and control of the test effort. The MTP defines the general approach that is employed to test the software and to evaluate the results of that testing, and is the top-level plan that is used by managers to govern and direct the detailed testing work.

- Provide visibility to stakeholders in that adequate consideration is given to various aspects governing the testing effort, and, where appropriate, to have those stakeholders approve the plan and report the acceptability of the developed system for production use.

The identifier for this Master Test Plan is Health Administration Product Enhancements (HAPE) Electronic Data Interchange (EDI) Medical Care Collection Fund (MCCF) Enhancements.

## Test Objectives

This MTP supports the following objectives and the test is successfully completed when all of the following criteria are met:

- All test cases are executed to completion by the development test team.

- All test cases are executed to completion by the SQA team.

- All test cases are executed to completion by the User Functionality Testing (UFT) testers.

- There are no open Severity 1 or 2 issues.

- There are no clusters of Severity 3 issues. A cluster consists of two or more issues against a single functional area, effectively rendering the system unusable, although the individual problems are only Severity 3.

- The test environment is created, maintained and controlled.

## Roles and Responsibilities

lists the key roles and their responsibilities for this Master Test Plan.

Table 1: Roles and Responsibilities

| Role | Description |
| --- | --- |
| Development Team | - Construct and maintain the Eligibility Benefits technology and development code. - Provide input to release notes. - Test the development environment to verify proper configuration and operation. - Perform as Subject Matter Experts (SMEs) and support of SQA during testing. - Provide unit testing and functional testing (as required) along with testing results, issue resolution, and support for SQA during various test phases. - Ensure that the solution meets the defined requirements. - Ensure that the solution is in compliance with technical framework and architecture. - Establish, maintain, and control test environments. - Provide and maintain test environment setup and functionality. |
| Project Manager | - Oversee development team. - Oversee technology and architectures strategy. - Assist with the creation and implementation of the MTP for technical statements. - Provide accreditation that any unit testing and appropriate component functional testing has occurred. - Manage requirements traceability information and track requirements status throughout the project. - Manage changes to baseline requirements through effective application of change control processes and tools. - Provide general project coordination and oversight for Eligibility Benefits. - Provide sign-offs or identify resources for signing off on Eligibility Benefits deliverables. - Commence with stakeholders to agree on format and scope of UFT. - Establish acceptance criteria with the stakeholders prior to commencing UFT. - Provide list of testers. |
| Stakeholders | - Eligibility Benefits Business Owner representatives. |
| Eligibility Benefits Software Quality Assurance Analysts (SQA) | - Create and provide input into the MTP. - Provide input into Requirements Specification Document (RSD). - Create test scripts for Eligibility Benefits application and associated test components. - Provide input into Test Reporting and Results as required. - Participate in testing related activities. - Perform end-to-end testing on all test cases executed to ensure complete system/integration testing. - Report all defects/issues as they are discovered. - Facilitates and provides guidance during UFT. - Conduct patch verification review. |
| Eligibility Benefits Business Analysts (BA) | - Create the Requirements Specification Document (RSD). - Participate in-testing related activities. - Create test scripts for the Eligibility Benefits application and associated test components. - Provide input into Test Reporting and Results as required. - Write the execution and evaluation documentation. - Coordinate with user test sites and maintain patch tracking message. |
| UFT Testers | - Execute tests to ensure the application performs at an acceptable level. - Perform the equivalent of their normal business function in the UFT environment. - Document testing results. - Report defects and anomalies to the Analysts. |

## Processes and References

The processes that guide the implementation of this Master Test Plan are:

- Test Preparation

- Product Build

- UFT Tester provides the defect-specific information to the SQA Analysts via email.

- SQA Analysts enter defects into the repository and may request additional supporting information and documentation from the tester.

- Development team fixes the defect and the fix goes through the established change management process, and notifies SQA Analysts when the defect is ready to re-test.

- Tester re-executes the test and verifies that the defect has been fixed by sending an email to the SQA Analysts.

The references that support the implementation of this Master Test Plan are:

- ProPath/MTP template: http://vaww.oed.oit.domain/process/propath

- Privacy Impact Assessments/Privacy        : http://www.privacy.domain/PRIVACY/Privacy_Impact_Assessment.asp

# Items To Be Tested

This section includes a high level list of the major target test items. This list includes both items produced directly by the project development team, and items that those products rely on; such as, basic processor hardware, peripheral devices, operating systems, third-party products or components.

## Overview of the Business Process

The diagram below is a high-level overview of the claim generation process.

The Eligibility Benefits project will be utilizing the current business process, as the processes will remain the same. Hence, the future state flow will be the same as the current business process.

## Development Languages and Tools

Eligibility Benefits are developed using Massachusetts General Hospital Multi-Programming System (MUMPS) language and is developed using Veterans Health Information Systems Technology Architecture (VistA) tool.

## Overview of Test Inclusions

The following lists provide an overview of the components and features and combinations of components and features that will be tested for Eligibility Benefits:

Table 2: Eligibility Benefits Functional Requirements to Test

| Requirement ID # | Functional Requirement |
| --- | --- |
| 2.6.1.1 | The system shall allow the user to view Subscriber information in VistA while utilizing the IBCN Process Insurance Buffer menu to process an IVP entry with the following sections (BN 3.1): - Data from Patient Registration File (#2 ) - Data from Patient Insurance Subfile (#2.312) - Data from the Income Person File (#408.13) - Data from the Relationship File (#408.11) |
| 2.6.1.2 | The system shall provide a prompt to the user stating Select the Patient Relationship to Subscriber. The system shall allow a list of all patient relationship codes/selections found in the RELATIONSHIP FILE (#408.11). If the user selects anything besides “Self” or “Spouse” then the system shall display a warning message “Please complete Subscriber Update Fields Manually via the Patient Insurance File”. |
| 2.6.1.3 | The system shall display the data that will be updated (merged, overwritten, etc.) via the Subscriber Update function in VistA as a result of processing an IVP entry (BN 3.1). - Subscriber ID - Whose Insurance - Relationship - Rx Relationship - Rx Person Code - Subscriber Name - Subscriber’s DOB - Subscriber’s SSN - Subscriber’s SEX - Primary Provider - Provider Phone - Coor of Benefits - Patient ID - Subscr Str Ln 1 - Subscr Str Ln 2 - Subscr City - Subscr State - Subscr Zip - Subscr Country - Subscr Phone |
| 2.6.1.4 | In the Process Entry Flow for IVP Entry, the system shall grant the user the ability to compare the Subscriber Information from the existing patient insurance file and the patient registration file. The system shall also allow the user the ability to perform Merge, Overwrite, Replace, No Change, and Individually Accept (M, O, R, N, I) functions (BN 3.2). |
| 2.6.1.5 | The system shall allow the user to M/O/R/N/I the Patient File (#2) data or Income Person File (#408.13) data by adding an additional step to the Process Entry screen. (BN 3.2). |
| 2.6.1.6 | The system shall update the Subscriber File if the user answers “Yes” for ending question; Is this correct, update the existing Insurance files now?, at the end of the M/O/R/N/I operations (BN 3.3). |
| 2.6.1.7 | The system shall display two columns of data when reviewing the Subscriber information in the Process Entry Flow. The first column should be titled the “Subscriber Data: Patient Registration” and the second column shall be titled “Patient Insurance Policy”. |
| 2.6.1.8 | Business Rule: If “Spouse” is selected at the “Select the Patient Relationship to Subscriber” and the Patient does not have a spouse listed in the PATIENT RELATION FILE (#408.12) the “Subscriber: Patient Registration” data in those fields will display blank data in those fields. |
| 2.6.1.9 | Business Rule: If “Self” is selected and the “self’ record is found in the PATIENT RELATION FILE(#408.12) and the data pointer from the PATIENT RELATION FILE(#408.12) points to the PATIENT FILE (#2) the “self” demographic data found in the PATIENT FILE(#2) will be used to display in the “Subscriber Data: Patient Registration” column. |
| 2.6.1.10 | Business Rule: If “Self” is selected and the “self” record is found in the PATIENT RELATION FILE(#408.12) and the data pointer from the PATIENT RELATION FILE(#408.12) points to the INCOME PERSON FILE (#408.13) the “self” demographic data found in the INCOME PERSON FILE(#408.13) will be used to display in the “Subscriber Data: Patient Registration” column. |
| 2.6.1.11 | Business Rule: If “Spouse” is selected and the spouse’s record is found in the PATIENT RELATION FILE(#408.12) and the data pointer from the PATIENT RELATION FILE(#408.12) points to the PATIENT FILE (#2) the “spouse’s” demographic data found in the PATIENT FILE(#2) will be used to display in the “Subscriber Data: Patient Registration” column. |
| 2.6.1.12 | Business Rule: If “Spouse” is selected and the spouse’s record is found in the PATIENT RELATION FILE(#408.12) and the data pointer from the PATIENT RELATION FILE(#408.12) points to the INCOME PERSON FILE (#408.13) the “spouse’s” demographic data found in the INCOME PERSON FILE(#408.13) will be used to display in the “Subscriber Data: Patient Registration” column. |
| 2.6.1.13 | The system shall allow the user to perform M/O/R/N/I functionality on the selected Patient Insurance Policy Record after reviewing the Subscriber information during the Process Entry Flow. |
| 2.6.2.1 | The system shall allow the user to view and edit Annual Benefits information in VistA while utilizing the IBCN Process Insurance Buffer menu to process an IVP entry at the group level with the following sections (BN 4.1): Data from the Annual Benefits File #355.4 |
| 2.6.2.2 | The system shall display the following data from the Annual Benefits File and allow the user to edit the data. (BN 4.1): - Benefit Year - Policy Information - Max. Out of Pocket - Ambulance Coverage (%) Inpatient: - Annual Deduct - Per Admis Deduct - Inpt. Lifetime Max - Inpt. Annual Max - Room & Board (%) - Drug/Alcohol Lifet. Max - Drug/Alcohol Annual Max - Nursing Home (%) - Other Inpt. Charges (%) Outpatient: - Annual Deductible - Per Visit Deductible - Lifetime Max - Annual Max - Visit (%) - Max Visits Per Year - Surgery (%) - Emergency (%) - Prescription (%) - Adult Day Health Care? - Dental Cov. Type - Dental Cov. $ or (%) Mental Health Inpatient - MH Inpt. Max Days/Year - MH Lifetime Inpt. Max - MH Annl Inpt. Max - Mental Health Inpt. (%) Mental Health Outpatient: - MH Opt. Max Days/Year - MH Lifetime Opt. Max - MH Annual Opt. Max - Mental Health Opt. (%) Home Health Care - Care Level - Visits Per Year - Max. Days Per Year - Med. Equipment (%) - Visit Definition Hospice: - Annual Deductible - Inpatient Annual Max. - Inpatient Lifetime Max. - Room and Board (%) - Other Inpt. Charges (%) Rehabilitation: - Occu. Therapy # Visits - Phys. Therapy # Visits - Spch. Therapy # Visits - Med Cnslg. # Visits IV Management: - IV Infusion Opt? - IV Infusion Inpt? - IV Antibiotics Opt? - IV Antibiotics Inpt? |
| 2.6.2.3 | The system shall provide the ability to save Annual Benefits (BN 4.2). |
| 2.6.2.4 | 2.6.2.4 If the user answers “Yes” to the ending question; Is this correct, update the existing Insurance files now? The system shall update the Annual Benefits File #355.4 (BN 4.6). (BN 4.5). |
| 2.6.2.5 | The system shall add a statement to the bottom of the Insurance Buffer Data Screen (BN 4.3): Do you want to review the AB? (If = Yes, display them) |
| 2.6.3.1 | The system shall allow the user to view Coverage Limitations information in VistA while utilizing the IBCN Process Insurance Buffer menu to process an IVP entry at the group level with the following sections (BN 4.2): Data from Coverage Limitations File #355.32 |
| 2.6.3.2 | The system shall display the following data from the Coverage Limitations File (BN 4.2): - Inpatient Coverage Y/N - Inpatient Date of Coverage - Inpatient Limit Comments - Outpatient Coverage Y/N - Outpatient Date of Coverage - Outpatient Limit Comments - Pharmacy Coverage Y/N - Pharmacy Date of Coverage - Pharmacy Limit Comments - Dental Coverage Y/N - Dental Date of Coverage - Dental Limit Comments - Mental Health Coverage Y/N - Mental Health Date of Coverage - Mental Health Limit Comments - Long Term Care Coverage Y/N - Long Term Care Date of Coverage - Long Term Limit Comments |
| 2.6.3.3 | The system shall provide the ability to save Coverage Limitations (BN 4.6). |
| 2.6.3.4 | If the user answers “Yes” to the ending question; Is this correct, update the existing Insurance files now? the system shall update the Coverage Limitations File #355.32 (BN 4.6). |
| 2.6.3.5 | The system shall add a statement to the bottom of the Insurance Buffer Data Screen (BN 4.4): Do you want to review the CV? (If = Yes, display them) |
| 2.6.4.1 | The system settings for the security key ‘IBCNE EIV AUTOMATCH’ shall be changed to rename the key to ‘IBCNE EIV MAINTENANCE’ in all locations where the key is utilized. (BN 5.1). |
| 2.6.4.2 | The system shall have the ability to reassign the existing users from the ‘IBCNE EIV AUTOMATCH’ security key to the ‘IBCNE EIV MAINTENANCE’ security key (Note: users don’t want to have to manually assign the users to the new key) (BN 5.1). |
| 2.6.4.3 | The system shall provide the ability to lock the IBCNE PAYER MAINTENANCE MENU with the IBCNE EIV MAINTENANCE key (BN 5.2). |
| 2.6.4.4 | The system shall provide the ability to lock the Menu Option IBCNE Payer Edit with new security key IBCNE EIV Maintenance (BN 5.2). |
| 2.6.4.5 | The existing IB Insurance Supervisor security key shall be removed which will no longer lock the Menu Option IBCNE Payer Edit (BN 5.2). |
| 2.6.4.6 | The system shall provide the ability to lock down the Link Insurance Company to Payers in the IBCNE PAYER LINK option with the IBCNE EIV MAINTENANCE key security key (BN 5.2). |
| 2.6.4.7 | The system shall provide the ability to lock down the Payer Action (PA) on the IBCN INSURANCE CO EDIT option with the IBCNE EIV MAINTENANCE key security key (BN 5.3). |
| 2.6.5.1 | The system shall be updated to standardize field names relating to “Subscriber.” (Note: exact locations will be determined during system design) (BN 7.1). |
| 2.6.5.2 | The system shall replace eInsurance selected and approved fields that look at the context of Insured, Insured Person, and Patient, and change these to “Subscriber.” |
| 2.6.6.1 | The system shall provide the ability to include a “SL Search List” capability on all VistA options and screens where the current free text field is displayed (Note: This function will appear on screens such as TPJI; the exact screens will be determined in system design) (BN 8. 16) (BN 8.17). |
| 2.6.6.2 | The system shall provide the ability to select a “SL Search List” capability on all VistA options and screens where the current free text field is displayed (BN 8.17). |
| 2.6.6.3 | The system shall allow the user to perform a partial search in the “SL Search List” function (i.e. user can enter “men” which will return “Mental Health” and any other terms that contain “men”). |
| 2.6.6.4 | The system shall provide the ability to include a view the information collected using the “SL Search List” capability on all VistA options and screens where the current free text field is displayed (BN 8.18) (BN 8.16). |
| 2.6.6.5 | The system shall not allow a user to edit comments outside of the system date (BN 8.2). |
| 2.6.6.6 | The system shall allow a user to edit comments on the date that they entered the comment (BN 8.2). |
| 2.6.6.7 | When a user edits a comment, the system shall update the system date and time with when the comment was updated (BN 8.12) (BN 8.13). |
| 2.6.6.8 | The system shall allow only the user that entered the comment the ability to edit comments (BN 8.2). |
| 2.6.6.9 | The system shall be modified to expand the Comments field in IBCN PATIENT INSURANCE “Patient Policy” option from 80 characters to 250 characters (BN 8.1). |
| 2.6.6.10 | The system shall expand the comments field from 80 characters to 250 characters in all other downstream data fields (i.e. TPJI, etc. to be determined during system design) (BN 8.3, BN 8.8, BN 8.14, and BN 8.15). |
| 2.6.6.11 | The system shall store dates and history of comments entered (BN 8.4). |
| 2.6.6.12 | Whenever a comment is entered into the system, the system shall record the user id, system default date and data of comments entered (BN 8.2) (BN 8.6). |
| 2.6.6.13 | The system shall timestamp the default date of the system date when entering an addendum to a comment (BN 8.5). |
| 2.6.6.14 | If a second User adds a new comment, the system shall lock previous comments from being edited (BN 8.2). |
| 2.6.6.15 | The system shall run a one-time job to update the historical comments with the appropriate information (userid and date). If the userid is not known, the system will apply the alias of “Postmaster” to these entries (BN 8.2) (BN 8.10). |
| 2.6.7.1 | The system shall allow the user to run a report that captures all of the Group Plans without annual benefits, for the year requested (BN 9.1). Definition of “without” is: either missing year and/or a year (date) is entered but no values within the AB have been completed. |
| 2.6.7.2 | The system shall provide the ability for the user to select the Annual Benefit Year as part of the report selection criteria (BN 9.4). |
| 2.6.7.3 | The system shall allow the user to select the Insurance Name (all or multiple) as a report selection criterion (BN 9.6). |
| 2.6.7.4 | The system shall allow the user to select a Filter (Active or Inactive Company) as a report selection criterion (BN 9.6). |
| 2.6.7.5 | The system shall allow the user to select the Group Name (all or multiple) as a report selection criterion (BN 9.6). |
| 2.6.7.6 | The system shall allow the user to select a Filter (Active or Inactive Group) as a report selection criterion (BN 9.6). |
| 2.6.7.7 | The system shall sort and display the results in the following manner: if a result exists, display the returned results. If no result exists, display that no results were found (BN 9.6). |
| 2.6.7.8 | The system shall display the following data in the resulting report: Benefit year selected, insurance company name, reimburse, type of coverage, group name, group number, active/inactive flag, last person to edit the group plan/annual benefits, type of plan (BN 9.6). |
| 2.6.7.9 | The system shall allow the user, using existing VistA functionality, the ability to make all reports downloadable to Excel (Note: the exact reports will be determined during system design) (BN 9.5). |
| 2.6.7.10 | The system shall allow the user, using existing VistA functionality, the ability to view all reports on the computer screen (BN 9.6). |
| 2.6.7.11 | The system shall remove the Group Plan Files Report from the Patient Insurance Menu and it should remain in the INSR Menu. |
| 2.6.8.1 | The system shall have audit logging (history) turned on for the Insurance Company File #36 (BN 10.3). |
| 2.6.8.2 | The system shall have audit logging (history) turned on for Group Plan File #355.3 (BN 10.2). |
| 2.6.8.3 | The system shall have audit logging (history) turned on for Group Coverage Limitation File #355.32 (BN 10.2). |
| 2.6.8.4 | The system shall have audit logging (history) turned on for Group Annual Benefits File #355.4 (BN 10.2). |
| 2.6.8.5 | The system shall allow the user to run a report that captures all of the Creates, Edits and Deletes done by specific users in the Insurance Company File #36, Group Plan File #355.3, Coverage File #355.32, Annual Benefits File #355.4 (BN10.1). |
| 2.6.8.6 | The system shall allow the user to generate the report based on the following selection criteria (BN 10.7, BN10.5, 10.6): - Insurance Company (multiple select) - Group Plan (multiple select) - Date Range - User ID (one, multiple, all) |
| 2.6.8.7 | The system shall display a message if there were no edits to the Insurance Company during the date range selected on the report (BN 10.5). |
| 2.6.8.8 | The system shall display a message if there were no edits to the Group Plan during the date range selected on the report (BN 10.6). |
| 2.6.8.9 | The system shall display the report results in the following columns: User ID, Date/Time of Change, original value of data, new value of data (BN 10.8). |
| 2.6.8.10 | The system shall provide the ability to download the User Edit Report to an Excel spreadsheet (BN 10.9). |
| 2.6.8.11 | The system shall allow the user, using existing VistA functionality, the ability to view all reports on the computer screen (BN 9.6). |
| 2.6.8.12 | The system shall rename the “eIV User Edit Report” to “User Edit Report” in the INSR Menu. |
| 2.6.8.13 | The system shall remove the “User Edit Report” from the IBCN Patient Mgmt Menu, PI Patient Insurance Menu. |
| 2.6.8.14 | After the selection criteria of an individual insurance company, the user should have additional functionality for the selection of the group plan. Instead of selecting each group plan individually on a case by case basis, the system shall display a screen with the following header: All Active Plans for: Ins Co Name and Address. The system shall display the following Columns and data for: Group Name, Group Number, Type of Plan, UR? Pre-Ct? , Pre-ExC? .Ben As?. The user shall be able to Select a Plan using the SP function. |
| 2.6.9.1 | The system shall provide the ability to download all eInsurance VistA reports to an Excel spreadsheet (Note: list of reports will be determined during system design) (BN 11.1). |
| 2.6.10.1 | The system shall capture the time stamp that all outgoing HL7 messages are transmitted from the VistA database to the FSC data center (BN12.1). |
| 2.6.10.2 | The system shall capture the time stamp that the incoming HL7 messages are transmitted to the VistA database from the FSC data center (BN12.2). |
| 2.6.10.3 | The system shall store the time stamp data in a log (Note: the log will have the same data fields that FSC has in their transmission log; data will be determined during system design) (BN12.3, 12.4, 12.6). |
| 2.6.10.4 | The system shall capture the unique identifier that FSC assigns when transmitting the HL7 message (BN12.1, 12.2) (aka: trace number). |
| 2.6.10.5 | The system shall store the time stamp data in the same location where the FSC transmission data is stored (BN 12.4, 12.5). |
| 2.6.10.6 | The system shall display the report title in lower and upper case “HL7 Response Report.” |
| 2.6.11.1 | The system shall modify the existing Payer Link Report with the following changes: If the user selects the Payer List, the system will show the output to show the following (BN 15.1, 15.2): - FSC Trusted? Y/N - HPID Field |
| 2.6.11.2 | The system shall modify the Insurance Company List with the following changes: If the user selects the Insurance Company List, the system will show the output to show the following (BN 15.1, 15.2): - FSC Trusted? Y/N - HPID Field - Number of Active Groups |
| 2.6.12.1 | The system shall provide a new menu option that displays all “Insurance” related reports under the IBCN Patient Mgmt Menu, PI Patient Insurance Menu. |
| 2.6.12.2 | The system shall list out all the insurance reports. (BN 16.1)(BN 16.2)(BN 16.3) (BN 16.4) (BN 16.5) (BN 16.6) (BN16.7) (BN 16.8) (BN 16.9) (BN 16.10) (BN 16.11) (BN 16.12) (BN 16.13) (BN 16.14). |
| 2.6.13.1 | The system shall provide the ability to share verified insurance information between VA Medical Centers and VistA databases (BN17.1, BN 17.2, BN 17.3, BN17.4, BN17.5, BN 17.6, BN17.7, BN 17.8, BN 17.9, BN 17.10, BN 17.11). |
| 2.6.13.2 | The system shall enable a parameter in the form of a VistA option in order to enable or disable the feature. The name of the option shall be “Enable/Disable Interfacility Insurance Updates” and shall be placed in the Patient Insurance Menu and shall be placed in the MCCR SITE PARAMETERS MENU IV INSURANCE VERIFICATION OPTION (BN 17). |
| 2.6.13.3 | The system shall only allow the option “Enable/Disable Interfacility Insurance Updates” to be used with the IB SUPERVISOR security key (BN 17). |
| 2.6.13.4 | When the Interfacility Insurance Update option is enabled at sending facility, the system shall check the Patient Insurance Records that was just verified along with all other Insurance Records for that patient (which are active or Medicare (M) policies) in preparation for transmission to the other subscribers (sites which provide care for the patient) (BN 17). By using the communication mechanism that is currently being used by the Remote Query. |
| 2.6.13.5 | When the Interfacility Insurance Update option is enabled at the sending facility, the system shall share the Company Name, Type of Coverage, EDI Prof, EDI Inst, HPID, Group Name, Group Number, Type of Plan, B/N, PCN, Patient Name/ICN, Patient Relationship to Subscriber, Patient ID, Subscriber DOB, Subscriber Name, Subscriber ID, Effective Date, COB, and Last Verified By (BN 17). |
| 2.6.13.6 | When the Interfacility Insurance Update option is enabled, the system shall run the consistency checker at the end of the processing. End of process is defined as when the user completes the verification process (BN 17). |
| 2.6.13.7 | When the Interfacility Insurance Update option is enabled at the sending facility, the system shall perform a batch processing job to transmit insurance information to other facilities at the end of each day (BN 17). |
| 2.6.13.8 | The system shall flag all patient policy entries the system has identified to transmit to other sites (BN 17). |
| 2.6.13.9 | The system shall assign a new Source of Information code called “Interfacility INS Update” (IIU) in this Source of Information (#355.12). ) Source of Information = IIU; Created by = POSTMASTER |
| 2.6.13.10 | The system shall assign the new Interfacility INS Update (IIU) Source code to all files received by a VA Facility from this enhancement (BN 17). |
| 2.6.13.11 | The system shall enforce the following business rule regarding the messaging functionality during the daily batch processing job: All Active Insurance records for the patient shall be transmitted. These are all primary, secondary, and tertiary entries that are Active (no Expiration Date) as well as any Medicare policies. |
| 2.6.13.12 | The system shall transmit the last change to a record. |
| 2.6.13.13 | When the Interfacility Insurance Update option is enabled at the receiving facility, apply filtering rules prior to creating buffer entries. - Incoming buffer entry has a matching entry in the patient insurance file. (matching is defined as patient name (last,first m), subscriber ID, insurance company name, group number). File will auto update to PI if last verified date is greater than or equal to freshness date. - Incoming buffer entry has a matching entry in the patient insurance file but the last verified date is less than freshness date, incoming entry is deleted. (matching is defined as patient name (last,first m), subscriber ID, insurance company name, group number). - Incoming buffer entry does not match patient insurance file, incoming entry is filed in the buffer(BN 17). |
| 2.6.13.14 | When the Interfacility Insurance Update option is enabled at the receiving facility, incoming buffer entries will not be processed through eIV upon creation (BN 17). |
| 2.6.13.15 | The system shall create a Summary Report and be called the Interfacility Ins Update Activity Report. This report shall list the Interfacility Insurance Updates received and sent by a facility. - The option shall be placed in the Patient Insurance Menu [IBCN INSURANCE MGMT MENU] in Integrated Billing (See also 2.6.12.1 & 2.6.12.2) - Summary – 80 column report - Select ‘Sending’ or ‘Receiving’ report - Sending = ‘my’ site that sent vs. Receiving = ‘all incoming sites’ - Select those sites sending to ‘me’. Choose One, Many or All (This option only available on ‘Receiving Report’) - Select the Transmission Date – Earliest and Latest dates - Output provides Totals for Sites chosen and the number of transmission records received for the date range, as well as the total number of transmissions for the date range |
| 2.6.13.16 | The system shall create a Detailed Version of the Interfacility Ins Update Activity Report. - The option shall be placed in the Patient Insurance Menu [IBCN INSURANCE MGMT MENU] in Integrated Billing. (See also 2.6.12.1 & 2.6.12.2) - Detailed – 132 column report - Select ‘Sending’ or ‘Receiving’ report Sending = ‘my’ site that sent vs. Receiving = ‘all incoming sites’ - Select those sites sending to ‘me’. Choose One, Many or All (This option only available on ‘Receiving Report’). - Select the Transmission Date – Earliest and Latest dates - Output provides Patient name, Last 4 SSN, Insurance Company, Subscriber ID, COB (Coordination of Benefits), Sending Facility and Date Received - COB (Coordination of Benefits) values: P = Primary, S = Secondary, T = Tertiary - In the detailed output, first sort by Date Received, then Patient Name - Number of Characters per data field: - Two spaces between each column - Patient Name – 20 chars - Last 4 SSN – 5 chars (includes the “p” for pseudo SSNs) - Insurance Company – 30 chars - Subscriber ID #: - 20 chars - COB (Coordination of Benefits) – 3 chars with a one character symbol Values: P = Primary, S = Secondary, T = Tertiary - Sending Facility – 30 chars - Date Received – 8 chars (date format: MM/DD/YY) - Total of 124 characters per line |
| 2.6.13.17 | The system shall provide the ability to download all eInsurance VistA reports to an Excel spreadsheet. |
| 2.6.13.18 | The system shall not mark the entry with a * at the receiving site. This applies to all views with the Insurance Buffer Screens. Remove all asterisks that are shown in any views. The Data Element is included in File #355.33. If that symbol is removed in that specific file then it will not show in any of the views. |
| 2.6.13.19 | When an incoming buffer entry is filed in the buffer, change the ‘entered by’ person’s name to ‘POSTMASTER’. (Current incoming entries are holding the sending site’s person name). |
| 2.6.13.20 | When an incoming buffer entry has been auto updated to PI, change the last verified date to the date entry was auto-updated. |
| 2.6.13.21 | When an incoming buffer entry has been auto-updated to PI, change the last verified person’s name to “AUTOUPDATE,IBEIV” as all auto-updated entries are marked. |
| 2.6.13.22 | The system shall provide a new auto-update function to allow incoming patient insurance information from a treating facility to automatically update the Patient Insurance Subfile #2.312, fields to be updated: - 1.03 Date Last Verified - 3.01 Insured’s DOB - 3.05 Insured’s SSN - 4.03 Pt. Relationship – HIPAA - 6 Whose Insurance - 7.01 Name of Insured - 3.04 Policy Not Billable - 3.06 Subscriber’s Street 1 - 3.07 Subscriber’s Street 2 - 3.08 Subscriber’s City - 3.09 Subscriber’s State - 3.1 Subscriber’s Zip - 3.11 Subscriber’s Phone |
| 2.6.14.1 | The system shall allow the user to select one of the new insurance plan types to add patients. These plan types are as follows: Major Category; Abbreviation. Major Medical; HDHP. Major Medical; HDHP w/HSA. Major Medical; HDHP w/HRA. Major Medical; HMO w/OON. Major Medical; EPO. Medicare; MR ADV. All Other; VIS. |
| 2.6.15.1 | The system shall display the Patient DOB as MM/DD/YYYY@HH:MM:SS at the top of the screen of the Patient Insurance Management Screen (BN 19.1). |
| 2.6.15.2 | The system shall display the Patient DOB next to the SSN on the screen (BN 19.1). NOTE: Patient DoB refers to the patient associated with SSN. This is not required to be the subscriber. |
| 2.6.15.3 | The system shall display the Patient DOB at the top of screen of the Patient Policy Information Screen (BN 19.2). |
| 2.6.15.4 | The system shall display the Patient DOB next to the SSN on the screen (BN 19.2). NOTE: Patient DoB refers to the patient associated with SSN. This is not required to be the subscriber. |
| 2.6.15.5 | The system shall be modified to remove five (5) fields from the Insurance Company Editor display when payer is equal to ePharmacy (BN 19.3). |
| 2.6.15.6 | Fields to be removed: - Payer Application - FSC Auto Update - National Active - Deactivated - Local Active |
| 2.6.15.7 | The system shall provide the ability to view only TRICARE/CHAMPVA buffer records in the Insurance Buffer (BN 19.4). |
| 2.6.15.8 | The system shall provide a new screen in the buffer titled ‘/TRICARE/CHAMPVA’ (BN 19.4). |
| 2.6.15.9 | The system shall be modified to provide a new option ‘TC’ (TRICARE/CHAMPVA) on the Insurance Buffer screen (BN 19.5). NOTE: If the Insurance Co name contains the word TRICARE and/or CHAMPVA; all the other screen data/functionality will be the same as complete buffer. |
| 2.6.15.10 | At the end of the process, the system shall display the Steps in the Following Order and each step will display in the following manner: - Step 1 Insurance Company - Step 2 Group/Plan - Step 3 Annual Benefits - Step 4 Coverage Limitations - Step 5 Patient Policy - Step 6 Subscriber Update - Step 7 Eligibility Benefits |
| 2.6.15.11 | At the end of the Process Entry process, the system shall display the Steps in the following order and each step will display text in the following manner: - Step 1 Insurance Company - M/O/R/N/I language will display underneath the step depending on the action of the user - Step 2 Group/Plan - M/O/R/N/I language will display underneath the step depending on the action of the user - Step 3 Annual Benefits - The language will simply state, if applicable, the data that was edited was saved into the Annual Benefits File. - Step 4 Coverage Limitations - The language will simply state, if applicable, the data that was edited was saved into the Coverage Limitations File - Step 5 Patient Policy - M/O/R/N/I language will display underneath the step depending on the action of the user - Step 6 Subscriber Update - M/O/R/N/I language will display underneath the step depending on the action of the user - Note: Business Rule: If there was no change to the existing patient insurance data, then the system shall display the following warning message: “Please complete subscriber update fields manually via the Patient Insurance File.” - Step 7 Eligibility/Benefits - M/O/R/N/I language will display underneath the step depending on the action of the user |

## Overview of Test Exclusions

The scope and timetable does not permit the code fixing of pre-existing defects in the software. Any defects found in code that has not been touched in this project will be documented for resolution by the VistA Maintenance Team.

# Test Approach

Manual testing verifies that the functional requirements are met and that the Eligibility Benefits systems are functioning appropriately.

Test preparation and test functions are as follows:

- Test cases/test scripts will be written and maintained in the SharePoint repository. Test scripts will be written in accordance with the completed requirements specified in the RSD.

- Each test script will have a unique number assigned to it that corresponds with a requirement.

- Known defects/issues will be identified by the testers to the developers.

- Test scripts will be executed and results will be documented as pass, fail, and retest.

- For test results other than the expected result as noted on the test script, the tester will try to determine why the expected result did not occur and log all issues found.

- Failed test scripts will be retested in subsequent build.

- Any problems that occurred during the test (i.e., the system timed out) will be noted, and the test script will be re-performed until the test is successful.

Testing is conducted to verify that software meets specific criteria and satisfies the requirements of the end-user. Effective testing increases the probability that the application under test will function correctly under all circumstances and will meet the defined requirements, thus satisfying the end-users of the applications. Essential to achieving this goal is the detection and removal of defects in the software, whether through inspection, walk-through, testing, or excellent software development practices.

## Product Component Test

The product component test/unit test is performed by developers testing a component of the code to determine whether it functions properly as part of the development phase. Unit testing will be executed to address different combinations and data based on black box testing techniques and code knowledge. For example, test with minimal data entered and test with maximum data entered. In addition, unit testing will include exploratory testing to exercise the module randomly.

Unit testing is performed on a test server that has connectivity to the FSC (Financial        s Center) to simulate connectivity to Third Party Payers. Due to this functionality, end-to-end testing can be simulated.

## Component Integration Test

The system test/component integration test is performed by the SQA Analysts who interact with code residing in one or more layers and other supporting components, such as databases and message queues. Analysts interact with the boundaries, or user interface, of the system, which then interacts with other subsystems to complete a task. System testing exercises all parts of an integrated system. System testing will include functional, installation, and regression testing.

Component Integration Testing (CIT) is performed on a test server that has connectivity to the FSC (Financial        s Center) to simulate connectivity to Third Party Payers. Due to this functionality, end-to-end testing can be simulated. All paid and rejected processes must be simulated and are limited by the functional knowledge of the tester and the ability to return requested results.

## System Tests

System testing exercises are all parts of an integrated system. System testing addresses functional, installation, regression, and usability testing types. The system tests are executed during the internal test phase by Vendor SQA Analysts. The Stakeholders will be allowed access to the test server to complete usability testing.

Installation testing will be executed as part of the SQA Review Checklist and by the Vendor SQA Analyst during CIT. In addition, the first test site of IOC will further validate that the patches are not causing adverse conditions or reactions when installed in test accounts.

Regression testing is executed during and after component integration testing by experienced Test Analysts using exploratory testing techniques.

## User Functionality Test

The Project Manager ensures the User Functionality Test (UFT) is conducted. UFT is a formal test conducted by the end-users to determine whether a system satisfies its acceptance criteria and enables the customer to determine whether to accept the system. The purpose of the UFT is to exercise the functionality of the application using test data in a controlled test environment in order to validate functionality and evaluate the usability of a component or system. Additionally, during UFT, Enterprise Shared         functionality, such as Identity and Access Management, are tested.

## User Acceptance Testing

User Acceptance Testing (UAT) will be performed by the first field test site to initiate the Initial Operating Capability (IOC). After installation validation, the first site will execute user testing. Based on normal patch deployment, the product can be moved to the production account for full functional use. After a short duration of production use by the first field test sites, the remaining field test sites will come up on-line for functional validation. Issues will be reported to the Product Development (PD) team and will result in either software changes or additional training or support.

## Enterprise System Engineering Testing

The enhancements described in the RSD do not contain any specification for functionality that necessitates independent test and evaluation from Enterprise Systems Engineer Test Center.

## Initial Operating Capability Evaluation

UAT is performed by the first field test site to initiate the Initial Operating Capability (IOC). This first site will validate that the patches are not causing adverse conditions or reactions when installed in test accounts by executing a few test cases. Based on normal activity, the product can be moved to production account for full functional use. After two weeks of production use by the first field test sites, the remaining field test sites will come up on-line for full functional validate based on RSD.

The Production testing part of the UAT testing is the first time that all the intermediary processes (Clearinghouse, FSC) are connected, and therefore it is the first time true end-to-end transactions can be produced. Unexpected payer transaction field content and limited ERA/EFT data, might present a risk to the timeline of the Testing process.

The table below lists the field test sites that will be conducting IOC testing pending site acceptance. Note: Table will be completed as test sites are confirmed for IOC.

Table 3: IOC Field Test Sites

| VistA | Name | Role | Test Acct | Menus | Security Keys | Mailgroups |
| --- | --- | --- | --- | --- | --- | --- |
| Dayton (small) |  |  |  |  |  |  |
| Lebanon (medium) |  |  |  |  |  |  |
| Central Alabama (large) |  |  |  |  |  |  |
| Martinsburg (Integrated) |  |  |  |  |  |  |

# Testing Techniques

Testing Techniques describe the approach to risk-based testing, requirements for enterprise testing, test types, iterations, and tools that are used to test the designated test items.

## Risk-based Testing

Risk-based testing focuses on the most critical requirements or functionality. Testing will be based on the requirements mentioned in the RSD. Project testing will focus equally on requirements and functionality rather than on risk-based testing. High-impact test incidents will be identified during test cycles and are defined in the test criteria section.

## Enterprise Testing

### Security Testing

Analysis of the RSD for this project has not presented any testable security requirements for this project. Existing infrastructure and security pathways for access to the database will be unchanged as a result of this project.

### Privacy Testing

Approved personnel who update, access, and review data will access the system in the same manner as will be utilized in production environments to secure access. The project personnel will complete the required security and privacy training. This existing infrastructure and security pathway for access to the database will be unchanged as a result of this project. In this release, no testable privacy requirements are identified in the RSD.

### Section 508 Compliance Testing

Section 508 compliance testing is required for an application utilizing a graphical user interface (GUI). The enhancements described in this document do not contain any specification for functionality that uses a GUI front end. This project uses the roll and scroll VistA Legacy applications written in MUMPS and need not comply with Section 508 Compliance requirements.

The 508 Exemption waiver submitted by the development team to the VA for this project has been approved.

### Multi-Divisional Testing

Multi-Divisional testing is required to ensure that all applications operate in a multi-division or multi-site environment. This testing takes into account that, while fully supporting local health care delivery, the RSD actually defines the multi-divisional requirements for each application or system.

The Development Team verifies and validates that the application or system complies with the multi-divisional requirements. Multi-Divisional testing validates the ProPath RSD Multi-Divisional Specifications section.

## Test Types

Table 4: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Build verification testing | Lead Developer(s) |
| Component integration testing | SQA Analyst |
| Data and database integrity testing | Developer(s) |
| Documentation testing | Technical Writer |
| Installation testing | SQA Analyst |
| Integration testing | SQA Analyst |
| Product component testing | Developer(s) |
| System testing | SQA Analyst |
| Unit testing | Developer(s) |
| Usability testing | SQA Analyst |
| IOC/Field Testing | SME Testers at select VA Medical Center(s) |

## Productivity and Support Tools

Table 5 describes the tools that will be employed to support this Master Test Plan.

Table 5: Tool Category or Types

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Defect Tracking | Excel Spreadsheet | In-house | N/A |
| Test Coverage Monitor or Profiler | Test Cases/Test Scenarios | In-house | N/A |

# Test Criteria

## Process Reviews

The Master Test Plan under goes two reviews:

- Peer Review – upon completion of the Master Test Plan

- Formal Review – after the Development Manager approves the Master Test Plan

- The Master Test Plan does serve as an input or Artifact Used for the Process Quality Gate Review for Product Build as well as for the Go No Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Independent Test and Evaluation processes.

## Pass/Fail Criteria

The Eligibility Benefits project team will use the following categories to assess the potential impact of test incidents. A test incident is (1) a deviation found during test execution, and (2) a test execution that fails to meet expected criteria. Impact is the classification of test incidents according to their potential damage to the software, system, patient, personnel, or operating system.

Testing will be accomplished by executing test cases. Each test case will indicate the expected result. Pass is defined as meeting the expected result. Fail is defined as not meeting the expected result. Items that fail to meet the expected result will be addressed.

(1) High Impact Test Incident is an error or lack of functionality that:

- Severely jeopardizes patient or personnel safety

- Adversely affects all users

- Represents a significant value or loss

- Is governed by Congressional mandate

- Represents a major security failure

- Requires FDA certification or approval

- Affects Veterans Integrated        s Network (VISN) issues

- Does not allow an acceptable workaround

(2) Medium Impact Test Incident is an error or lack of functionality that:

- Adversely impacts the safety of Veterans issues

- Impacts the users of large applications, e.g., Pharmacy, Lab, etc.

- Represents a high value or loss

- Is sponsored by the National Program Office

- Negatively impacts essential operating or business processing

- Causes inconvenience, but allows an acceptable workaround

(3) Low Impact Test Incident is an error or lack of functionality that may cause operator/user inconvenience and minimally affects operator/user processing.

The Eligibility Benefits project team will report the status of test incidents in a spreadsheet on a weekly basis. An Excel spreadsheet and/or ClearQuest will be used to track and close test incidents.

## Suspension and Resumption Criteria

Suspension Criteria are the criteria used to (temporarily) stop all or a portion of the testing activities on the test items. Resumption Criteria are the testing activities that must be repeated when testing is re-started after a suspension.

The following criteria will be used for suspension of testing and when testing activities can be resumed:

Suspension Criteria

All test activities shall be suspended when the software product fails to operate without a reasonable workaround and/or is unavailable to the test analysts for an extended period of time.

Resumptions Criteria

After testing has been suspended, test activities shall resume only:

- When a new version of the software has been supplied to the SQ Analysts

- When regression testing has been performed

- It has been determined that the new version is stable enough to continue testing

## Acceptance Criteria

Acceptance criteria are decision rules that a component or system must satisfy in order to be accepted by a user, customer, or other authorized entity. The Eligibility Benefits Project Team has determined the following shall satisfy the acceptance criteria:

- All high priority test cases have been executed satisfactorily and the results recorded

- There are no known high or medium impact test incidents present.

- Low Impact test incidents are recorded but carry no implementation constraints.

- The project team will designate an acceptable time frame for the resolution of any low impact test incidents.

# Test Deliverables

The Test Deliverables listed below represent some possible deliverables for a testing project.

Table 6 lists the test deliverables for the Eligibility Benefits project.

Table 6: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan | SQA Analyst |
| TRR Agenda and Minutes | Technical Writer |
| Test Scripts/Cases | SQA/BA Analysts |
| Test Execution Defect log | SQA Analyst |
| Test Evaluation summary | SQA Analyst |

# Test Schedule

Table 7: Testing Milestones

| Testing Milestones | Responsible Party |
| --- | --- |
| Coding and Unit Testing complete for all component patches | OED Development Team |
| Integration Testing complete | OED Development Team and SQA |
| UAT Testing | OED Development Team, and the Field Testing End-Users |
| IOC Field Testing | OED Development Team, the Field Testing End-Users |
| Regression Testing complete | Test Site/SQA Analyst |
| Customer Acceptance Test complete | CBO Customer |

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

## Test Environment Configurations

Successful testing requires control of the test environment. Unplanned changes to the test environment may introduce new defects, alter the expected test results, and thus invalidate the test cases. Successful testing requires controlled access to the test environment, an environment that replicates the environment as closely as possible.

In order to ensure the verification and validation of applications and systems requiring multi-divisional capabilities, be sure to configure the test environments as multi-divisional environments. For more information, see section 3.3.4 in this document.

The party responsible for the establishment, configuration, and maintenance of the test environments is the vendor development team. The test environments will be a copy of the Cheyenne VAMC Vista system. The test environments are located at the Bay Pines OIFO and Albany OIFO. The vendor developers and testers will connect to the system using terminal emulation software from their current PCs.

The test environment will mimic a real production environment; however, all connectivity available in a production environment will not be available in the test environment. All printing will be performed on the Terminal Screens as no label printer is available in the test lab.

The party or parties responsible for configuring and maintaining the test environments are:

VHA OI SDD Test Lab Team in Bay Pines will maintain the test servers, hardware, network, and operating systems.

The support and maintenance team in Albany will maintain the Albany test servers’ hardware, network, and operating systems.

The Eligibility Benefits Project Team will maintain the test environment software once the environment is established. The test environment will be backed up as per the normal processes established for the Bay Pines test environments.

Table 8:  Test Environment Configurations

| Testing Level | Location | Test Environment |
| --- | --- | --- |
| Primary Development/Unit Test | Albany, NY | CARVDD |
| Second Developer Review and Test | Bay Pines, FL | DEVDEN |
| Component Integration Testing, Regression Testing | Bay Pines, FL | CHEYL139 |
| Component Integration Testing, Regression Testing | Bay Pines, FL | CHEYL159 |
| Component Integration Testing, Regression Testing | Bay Pines, FL | CHEYL138 |
| SQA Review | Bay Pines, FL | NHML18 |

## Base System Hardware

Table 10 sets forth the system resources for the test effort presented in this Master Test Plan.

Table 9: System Hardware Resources

| System Hardware Resources |  |  |
| --- | --- | --- |
| Resource | Quantity | Name and Type |
| The Base System Hardware for this project is pre-existing infrastructure provided by VA. | N/A | N/A |

## Base Software Elements in the Test Environments

Add or delete Software Elements as appropriate. If necessary, specify software patches referenced and/or required here. describes the base software elements that are required in the test environment for this Master Test Plan.

Table 10: Software Elements

| Software Element Name | Version | Type and Other Notes |
| --- | --- | --- |
| Integrated Billing | 2.0 | Software Application |
| Electronic Claims Management Engine | 1.0 | Software Application |

# Staffing and Training Needs

Table 11 describes the personnel resources needed to plan, prepare, and execute this Master Test Plan.

Table 11: Staffing Resources

| Testing Task | Quantity of Personnel Needed | Test Process | Duration/ Days |
| --- | --- | --- | --- |
| Create the Master Test Plan | 1 | Test Management Process | As per the project schedule |
| Write test cases/scripts | 2 | Product Build Process | As per the project schedule |
| Set up test environment | 1 | Product Build Process | As per the project schedule |
| Create, acquire, and populate test data | 1-2 | Test Management Process | As per the project schedule |
| Perform System Tests | 4 | Product Build Process | As per the project schedule |
| Perform User Acceptance Test | 3 | Product Build Process | As per the project schedule |
| Record and track test incidents | 2 | Product Build Process | As per the project schedule |
| Regression test | 2 | Product Build Process | As per the project schedule |

Table 12 lists the personnel that require training.

Table 12: Training Needs

| Name | Training Need | Training Option | Estimated Training Hours |
| --- | --- | --- | --- |
| N/A | N/A | N/A | N/A |

# Risks and Constraints

The Test Preparation process requires the performance of a risk assessment for test execution. Risks associated with the testing project are potential problems/events that may cause damage to the software, systems, patient, personnel, operating systems, schedule, scope, budget or resources. The risks outlined here may impact scope and schedule, requiring a deviation from this Master Test Plan.

Table 13: Risks, Impacts, and Mitigation/Avoidance

| Risk Description | Potential Impact | Mitigation/Avoidance |
| --- | --- | --- |
| Product Development VHA Software Initial Operating Capability (IOC) Request implementation | High | - Excessive delay will cause lack of continuity in Field testing and jeopardize software reaching deployment prior to conflicts with other patches shared routines. |
| Significant patch dependencies with other software projects under development – VistA Maintenance, ECME, AR, PSO, CMOP and IB | High | - Risk that other projects may release first requiring us to incorporate their changes and further delay for SQA and additional testing. |
| If test sites cannot test, then the software release may be delayed. | High | - Recruit multiple test sites early in the project. - Identify site testers that are users of the system. - Identify the party responsible for test sites (CBO or VA Program Manager). |
| Commitment by test sites to test multiple projects at the same time. In addition, ability to use the same test sites for Eligibility Benefits. | High | - Shared routines will necessitate additional patch development to facilitate adequate testing of other Eligibility Benefits patches to meet time constraints. - Using the same test sites eliminates learning curve on testing process, defect reporting, and others. |
| Connectivity and intensity of Eligibility Benefits processing. | High | - Provided test sites with Bay Pines test database to simulate Eligibility Benefits processing. Test database is capable of only limited volume of transactions. Until testing goes to production at test sites, any delays and interruptions will not be known. - Do not have connectivity with functional environment of third party payers. So, testing is limited to a static returned dollar value and we cannot test every type of payer response. |
| Complexity and volume of software changes in this project take place across multiple applications. | High | - Extensive unit and internal testing before handing software to test sites. Comprehensive test cases cross applications. Careful monitoring of test sites execution and acceptance of each test case. No option to back patches out once installed. |
| Minimum test site resources and lack of sufficient time to adequately support integration/functional field testing. | High | - Reduced test site staffing results in unscheduled delays and inadequate test execution, reporting, and verification. Closely monitor test site accomplishments on a weekly basis to discourage assiduous delays. Encourage testers to ask for assistance when needed. |
| Unable to fully test functionality inside a test or development account due to the limited connectivity and communication with FSC/AITC/Clearinghouse for Eligibility Benefits. | High | - Eligibility Benefits depend on connectivity and communications between FSC (Financial s Center) / AITC, and the Clearinghouse. Any interruptions of communications with the FSC and Bay Pines Test Lab could result in schedule delays. |
| Requirement/design specification updates late in the development cycle | High | - Establish and enforce requirement completion dates - Provide effective change management - Update test plan and test cases as requirements are known - Encourage the project team to address high-risk high-need requirements early |
| If the Test Environments are not ready on schedule then schedule variance may occur | High | - Communicate with dependency groups and project team - Ensure that all involved parties understand what they need to produce to ensure the environment is developed - Use the Test Plan and follow-up meetings communication tools |
| Software applications not operating and stable within unit test tolerances | High | - Document and publish Unit Test Results to the team and independent groups or persons to collect and monitor deliverables - Ensure that nothing enters the environment that has not passed quality gates for unit testing |
| Aggressive release schedule | High | - Communicate Release schedule in team meetings and verify that the schedule can be met with existing resources - Flag to the PM whenever an item in the test plan appears in jeopardy - Create and maintain risk plan, mitigate at the project level and activate mitigation when required |
| Test incident/defect resolution late in the schedule | High | - Have the PM and SQA leads prioritize effective Change Management and test incidents - Create reports and provide escalation when issues are not being addressed in a timely manner |
| No test harness to do preliminary testing | High | - Would need to use real data feed which would delay testing or make internal testing verification unlikely |
| SQA is unable to test with live data | High | - Creation of a test harness by development team for simulation of data in the SQA testing environment |
| SQA testers are new to the Eligibility Benefits application or lack sufficient Eligibility Benefits testing experience across the appropriate test suite, resulting in lowered test rates. | High | - Continue to leverage SMEs from Eligibility Benefits development, SQA, Functional Analysts, etc., to provide appropriate knowledge and background information as testing progresses |

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Percentage of test cases executed

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

- Percentage of defects identified; listed by cause and severity

- Time to re-test

Acronyms and Definitions

Table 14: Acronyms

| Term | Definition |
| --- | --- |
| ADPAC | Automated Data Processing Application Coordinators |
| AR | Accounts Receivable |
| BIM | Business Implementation Managers |
| CBO | Chief Business Office of the VHA |
| CFO | Chief Financial Officer |
| eIV | Electronic Insurance Verification |
| GUI | Graphical User Interface |
| HIPAA | Healthcare Insurance Portability and Accountability Act of 1996 |
| HL7 | Health Level Seven |
| HPID | Health Plan Identifier |
| MOU | Memorandum of Understanding |
| IPT | Integrated Project Team |
| IRM | Information Resource Managers |
| MCCF | Medical Care Cost Fund |
| RMR | Requirements Management Repository |
| RSD | Requirements Specification Document |
| SQA | Software Quality Assurance |
| TSPR | Technical s Project Repository |
| VAMC | VA Medical Center |
| VDL | VistA Documentation Library |
| VHA | Veterans Health Administration |
| VISN | Veterans Integrated Network |
| VistA | Veterans Health Information Systems and Technology Architecture |

  - Definitions

Table 15: Definitions

| Term | Definition |
| --- | --- |
| HL7 | Health Level Seven (HL7) is a standardized application level communications protocol that enables systems to exchange information and to affect requests and responses. Basically, HL7 is an agreement between two HL7 compliant systems that specifies where to expect certain data in a stream of characters. It is also the American National Standards Institute (ANSI) accredited group that defines standards for the cross-platform exchange of information within a health care organization. HL7 is responsible for specifying the Level Seven Open System Interconnection (OSI) standards for the health industry. Some HL7 standards will be encapsulated in the X12 standards used for transmitting claim attachments. |
| Payer | An insurance company, fiscal intermediary, government agency, other agency or individual responsible for the payment of health care claims. |
| User | The person or people interacting directly with the product. |

# Attachment A - Approval Signatures

The Master Test Plan documents the project’s overall approach to testing and includes:

- Items to be tested

- Test strategy

- Test criteria

- Test deliverables

- Test schedule

- Test environments

- Staffing and training needs

- Risks and constraints

- Test Metrics

This section is used to document the approval of the Master Test Plan during the Formal Review. The review should be ideally conducted face to face where signatures can be obtained ‘live’ during the review however the following forms of approval are acceptable: 

1.  Physical signatures obtained face to face or via fax 
2.  Digital signatures tied cryptographically to the signer 
3.  /es/ in the signature block provided that a separate digitally signed e-mail indicating the signer’s approval is provided and kept with the document.

NOTE:  Delete the entire section above prior to final submission.

REVIEW DATE: <date>

< Program/Project Manager >

______________________________________________________________________________

Signed:	Date:

< Business Sponsor Representative >

______________________________________________________________________________

Signed:	Date:

< Integrated Project Team (IPT) chair >