Department of Veterans Affairs

Electronic Data Interchange (EDI) New Standards and Operating Rules – VHA Provider-side Technical Compliance Requirements

(VA118-1001-1018)

Health Plan Identifier (HPID) Implementation

Version 1.0

Master Test Plan

April 2014

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| December 2013 | 0.1 | Original |  |
| April 2014 | 1.0 | First submission to the VA | FirstView Team |

Table of Contents

1. Introduction	1

1.1. Purpose	1

1.2. Test Objectives	1

1.3. Roles and Responsibilities	1

1.4. Processes and References	2

2. Items to be Tested	3

2.1. Overview of Test Inclusions	4

2.2. Overview of Test Exclusions	4

3. Test Approach	4

3.1. Product Component Test/Unit Test	4

3.2. Component Integration Test	4

3.3. System Tests	5

3.4. User Functionality Test	5

3.5. Enterprise System Engineering Testing	5

3.6. Initial Operating Capability Evaluation	6

4. Testing Techniques	6

4.1. Risk-based Testing	6

4.2. Enterprise Testing	6

4.2.1. Security Testing	6

4.2.2. Privacy Testing	6

4.2.3. Section 508 Compliance Testing	6

4.2.4. Multi-Divisional Testing	7

4.3. Test Types	7

4.4. Productivity and Support Tools	7

5. Test Criteria	7

5.1. Process Reviews	7

5.2. Pass/Fail Criteria	8

5.3. Suspension and Resumption Criteria	9

5.4. Acceptance Criteria	9

6. Test Deliverables	9

7. Test Schedule	10

8. Test Environments	12

8.1. Test Environment Configurations	12

8.2. Base System Hardware	12

8.3. Base Software Elements in the Test Environments	13

9. Staffing and Training Needs	13

10. Risks and Constraints	14

11. Test Metrics	15

A. Test Type Definitions	17

List of Tables

Table 1: Role and Descriptions	1

Table 2: Process and References	3

Table 3: Test Types	7

Table 4: Tool Category or Types	7

Table 5: Test Deliverables	9

Table 6: Testing Milestones	10

Table 7: Iterative Development (Controlled by project schedule)	11

Table 8: Test Environment	12

Table 9: Hardware	13

Table 10: Software Elements	13

Table 11: Staffing Resources	13

Table 12: Training Needs	14

Table 13: Risks and Constraints	14

# Introduction

The Chief Business Office (CBO) has requested enhancements to the Veterans Health Administration’s (VHA) Veterans Health Integrated Systems Technology Architecture (VistA) Integrated Billing module to maintain compliance with legislative and federal mandates and to fulfill the requirements for the Health Plan Identifier (HPID)/Other Entity Identifier (OEID).

## Purpose

The purpose of this Master Test Plan for the Health Plan Identifier (HPID) Implementation is to document the overall testing process. This Master Test Plan describes the Test Strategy used, testing activities, resources who will perform the activities, the schedule of test activities, the assigned responsibilities, and the resources required to determine the readiness of the software product. The Test Strategy defines the Test Levels and Types of Tests planned throughout the project life cycle.

The HPID project has been divided into two increments:  Build 1 and Build 2.  This Master Test Plan covers both builds.

This Master Test Plan (MTP) is a  communication vehicle for the entire project team, including the Project Manager, Developers, QA Test Analysts, SQA Analysts, Technical Writers, QA Process Manager, Functional Analysts, and Users. It specifies how the software is to be tested to ensure the requirements are being met without defects.

The identifier for this MTP is Health Plan Identifier (HPID) Implementation project and patches are:

Integrated Billing (IB)	 	IB*2.0*519 (Build 1)

Integrated Billing (IB)		IB*2.0*521 (Build 2)

## Test Objectives

The MTP supports the following objectives:

- To provide test coverage for 100% of the documented requirements

- To execute 100% of the functional test cases during Component Integrated Testing

- To identify and resolve defects at earliest phases possible

- Adhere to the ProPath processes

- To facilitate the deployment of production ready code for the Initial Operating Capability Testing phase.

## Roles and Responsibilities

Table 1: Role and  lists the key roles and their responsibilities for this MTP.

Table 1: Role and Descriptions

| Role | Description |
| --- | --- |
| Development Team | Person responsible to build or construct the product/ product component. Team also responsible for unit testing. |
| Development Manager | Person responsible for assisting with the creation and implementation of the MTP. |
| Program Manager | Person responsible for the successful planning and execution of a project; person responsible for creating the MTP in collaboration with the Development Manager. |
| Stakeholders | Persons that hold a stake in a situation, in which they may affect or be affected by the outcome. |
| Software Quality Assurance (SQA) Analyst | Person responsible for ensuring compliance to ProPath. Directly responsible for executing SQA Review Checklist as well as conducting formal review of MTP, test cases and test scripts. |
| Test Analyst | Person responsible for ensuring full execution of the test process to include the verification of technical requirements and the validation of business requirements. |
| Test Lead | An experienced Test Analyst or member of the Test Team that leads and coordinates activities related to all aspects of testing based on an approved MTP and schedule. Test Lead is responsible for creating the MTP, test cases and scripts in collaboration with the Development Manager, and is responsible for allocation of Integration test scripts among the Test Team. The Test Lead will produce and collect all Test Deliverables and deliver them to the Project Manager according to the Project Schedule. |
| Test Team/Testers | Person responsible to execute tests and ensure the test environment will adequately support planned test activities. |
| Test Environment Team | Team responsible to establish, maintain, and control test environments. |

## Processes and References

The ProPath processes that guide the implementation of this MTP are:

- Test Preparation

- Product Build

- Independent Test and Evaluation

The references that support the development and implementation of this MTP are listed below.  These artifacts are in the TSPR Project notebooks at:

http://your_srver.domain.ext/warboard/anotebk.asp?proj=1672&Type=On-Hold

http://your_srver.domain.ext/warboard/anotebk.asp?proj=1673&Type=On-Hold

Table 2: Process and References

| Name | Version / Location | Date |
| --- | --- | --- |
| HPID Build 1 Requirements Specification Document (RSD) | 2.1 (TSPR link to be provided once officially approved) | March 2014 |
| HPID Build 2 Requirements Specification Document (RSD) | 1.2 http://your_srver.domain.ext/warboard/ProjectDocs/Health_Plan_Identifier_HPID_Implementation/HPID%20Build%202_RSD%20_v1-2.docx | Mar 2014 |
| HPID Build 1 Software Design Document (SDD) | 3.0 (TSPR link to be provided once officially approved) | Mar 2014 |
| HPID Build 2 Software Design Document (SDD) | TBD | TBD |
| HPID Build 1 Requirements Traceability Matrix (RTM) | 3.0 (TSPR link to be provided once officially approved) | April 2014 |
| HPID Build 2 Requirements Traceability Matrix (RTM) | 1.2 http://your_srver.domain.ext/warboard/ProjectDocs/Health_Plan_Identifier_HPID_Implementation/HPID%20Build%202_RTM_v1-2.xls | Mar 2014 |

# Items to be Tested

This section describes the project scope which includes changes to the Veterans Health Information Systems and Technology Architecture (or VistA). This initiative is to be broken into two phases or builds.

Build 1 will include the creation of the initial extracts from the Veterans Administration Medical Centers (VAMCs) and the interface between VistA and the National Insurance File (NIF) located at the Austin (Texas) Information Technology Center (AITC).  This interface will also include VistA receiving and storing information from the NIF that has been updated by FSC systems or personnel. This information will include the HPID and OEID, as well as other fields that are currently part of the INSURANCE COMPANY file (#36).

The following items will be tested as part of Patch IB*2.0*519.

- HL7 Messages Inbound

- HL7 Messages Outbound

- Data Extract

Build 2 will entail sending the HPID/OEID in various electronic transactions.

The following items will be tested as part of Patch IB*2.0*521.

- Sharing the legacy ID and HPID/OEID with VA interfacing systems

- Providing the ability to transmit and receive HPID/OEID in all applicable EDI transactions.

- Modifications to selected screens and reports to include the HPID/OEID for eBilling, ePharmacy and eInsurance

## Overview of Test Inclusions

This section lists the features for Build 1 and Build 2 that will be tested:

The HPID patches will be tested to insure that they do not interfere with other applications currently being utilized on VistA.  At the same time these patches will be tested to insure that the requirements in the Requirements Specification Documents (RSD) are fully met. Testing will also insure that the HL7 interface between the VAMCs and FSC is fully functional and the messages included in this patch are formatted correctly.

## Overview of Test Exclusions

The scope and timetable does not permit the code fixing of pre-existing defects in the software. Any defects found in code that have not been touched in this project will be documented for resolution by the VistA Maintenance Team (VMT).

# Test Approach

The Test Approach is the implementation of the test strategy and follows the ProPath test processes.  In addition to dynamic testing discussed below the SQA Review processes will be followed.

## Product Component Test/Unit Test

Product Component Test/Unit Testing is performed by developers testing a component of the code to determine whether it functions properly as part of the development phase. Unit testing will be executed to address different combinations and data based on black box testing techniques and code knowledge. For example, test with minimal data entered and test with maximum data entered.  In addition unit testing will include exploratory testing to randomly exercise the module.

## Component Integration Test

Component Integration Testing (CIT) is performed by Test Analysts who interact with code resident in one or more layers and other supporting components, such as databases and message queues. Analysts interact with the boundaries, or user interface, of the system, which then interacts with other subsystems to complete a task.

CIT test cases and scripts to address the functional requirements will be executed during the internal test phase and be performed by the SQA Analysts who interact with code resident in one or more layers and other supporting components, such as databases and message queues. Analysts interact with the boundaries, or user interface, of the system, which then interacts with other subsystems to complete a task.

Because the Integration testing is performed on a test server that has no connectivity with Third Party Payers, and only limited testing capabilities with Emdeon, end-to-end testing cannot be performed. All paid and rejected processes must be simulated using a Test Harness and is limited by the functional knowledge of the tester and the ability of the Test Harness to return requested results.

## System Tests

System testing exercises all parts of an integrated system. System testing addresses functional, installation, regression, and usability testing types.  The system tests are executed during the internal test phase by Test Analysts.

Integration testing is performed on a test server that has no connectivity with Third Party Payers, and only limited testing capabilities with Emdeon.  As a result, end-to-end functional testing cannot be performed; all paid and rejected processes must be simulated using a test harness.

Installation testing will be executed as part of the SQA Review Checklist.  In addition the first test site of IOC will further validate that the patches are not causing adverse conditions or reactions when installed in test accounts.

Regression testing is executed after component integration testing is completed by experienced test analyst, developers and SQA Analysts.  In addition, regression testing is done as part of component integration testing while setting up test data and formulating test cases.

The enhancements described in the RSD do not contain any specification for functionality that necessitates usability testing.

## User Functionality Test

User functionality testing will be performed by the first field test site to initiate the Initial Operating Capability (IOC).  After installation validation, the first site will execute user functionality testing.  Based on normal patch deployment, the product can be moved to a production account for full functional use.  After a short duration of production use by the first field test sites, the remaining field test sites will come up on-line for functional validation.

## Enterprise System Engineering Testing

Testing will be performed by the SQA Analysts who interact with code resident in one or more layers and other supporting components, such as databases and message queues. Analysts interact with the boundaries, or user interface, of the system, which then interacts with other subsystems to complete a task. System testing exercises all parts of an integrated system. System testing will include functioning, installation, regression, and usability testing.

Because the Integration testing is performed on a test server that has no connectivity with Third Party Payers, and only limited testing capabilities with Emdeon, end-to-end testing cannot be performed. All paid and rejected processes must be simulated using a Test Harness and is limited by the functional knowledge of the tester and the ability of the Test Harness to return requested results.

## Initial Operating Capability Evaluation

UAT is performed by the first field test site to initiate the Initial Operating Capability (IOC).  This first site will validate that the patches are not causing adverse conditions or reactions when installed in test accounts by executing a few test cases.  Based on normal activity, the product can be moved to production account for full functional use.  After a short duration of production use by the first field test sites, the remaining field test sites will come up on-line for full functional validate based on RSD.

The Production testing part of the UAT testing is the first time that all the intermediary processes (Emdeon, FSC) are connected, and therefore it is the first time true end-to-end transactions can be produced.  Unexpected payer sheet requirements and responses, as well as payer field non-compliance and limited claims, might present a risk to the timeline of the Testing process.

# Testing Techniques

The following sections describe the type of testing addressed during development of this master test plan and will be executed as noted during our Health Plan Identifier (HPID) Implementation testing.

## Risk-based Testing

SQA uses Risk-based Testing in the testing of HPID.  Risk-based testing focuses on the most critical requirements or functionality.  Testing is based on the requirements mentioned in the RSD.  Our Project testing will focus equally on requirements and functionality rather than just doing risk-based testing.  High Impact Test Incidents will be addressed first during test cycles.  These are defined in the test criteria section.

## Enterprise Testing

### Security Testing

No testable security requirements are identified by this project at this time.

### Privacy Testing

Access to the testing database through existing infrastructure and security pathways will be secured in an identical manner as is utilized in the production environments to secure access by approved personnel who update, access, and review data.  Required Security and Privacy training will be completed by the Tester personnel that will perform software testing.  In this release, there are no testable privacy requirements which are identified by RSD.

### Section 508 Compliance Testing

At this time, the enhancements described in the RSD do not contain any specification for functionality that is impacted by 508 Compliance.

### Multi-Divisional Testing

This patch does not involve multi-divisional work and does not need to be tested for multi-divisional compatibility.

## Test Types

Table 3: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Build verification testing | Lead Developer |
| Configuration testing | Lead Developer(s) |
| Data and database integrity testing | Project Developers |
| Documentation testing | Technical Writer |
| Installation testing | SQA Analyst |
| Integration testing | Test Analyst |
| Privacy testing | Developers |
| System testing | Test Analyst |
| Unit testing | Developers |
| Usability testing | SQA Analyst/ Test Analyst |
| User acceptance testing/Field Testing | SME Testers at select VA Medical Centers |

## Productivity and Support Tools

Table 4 describes the tools that will be employed to support this MTP.

Table 4: Tool Category or Types

| Tool Category | Type | In-house |
| --- | --- | --- |
| Defect Tracking | Spreadsheet | Yes |
| Test Coverage Monitor or Profiler | Test Cases/Test Scenarios | Yes |

# Test Criteria

## Process Reviews

The MTP undergoes three reviews:

- Peer Review – upon completion of the MTP

- Formal Review – after the Development Manager approves the MTP

- Test Readiness Review – at the start of internal test phase to present MTP, Test Cases and Scripts for client approval

- The MTP does serve as an input or Artifact used for the Process Quality Gate Review for Product Build as well as for the Go, No-Go, Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Independent Test and Evaluation processes.

## Pass/Fail Criteria

The HPID project team will use the following categories to assess the potential impact of test incidents or defects.  A test incident is (1) a deviation found during test execution, and (2) a test execution that fails to meet expected criteria.  Impact is the classification of test incidents according to their potential damage to the software, system, patient, personnel, or operating system.

Testing will be accomplished by executing test cases.  Each test case will indicate the expected result. Pass is defined as meeting the expected result.  Fail is defined as not meeting the expected result.  Items that fail to meet the expected result will be addressed.

(1) High Impact Test Incident is an error or lack of functionality that:

Severely jeopardizes patient or personnel safety

Adversely affects all users

Represents a significant value or loss

Is governed by Congressional mandate

Represents a major security failure

Requires FDA certification or approval

Affects Veterans Integrated        s Network (VISN) issues

Does not allow for an acceptable workaround

(2) Medium Impact Test Incident is an error or lack of functionality that:

Adversely impacts the safety of Veterans issues

Impacts the users of large applications (e.g., Pharmacy, Lab)

Represents a high value or loss

Is sponsored by the National Program Office

Negatively impacts essential operating or business processing

Causes inconvenience, but allows for an acceptable workaround

(3) Low Impact Test Incident is an error or lack of functionality that may cause operator/user inconvenience and minimally affects operator/user processing.

The HPID project team will report the status of test incidents in a spreadsheet on a weekly basis.  An Excel spreadsheet and/or ClearQuest will be used to track and close test incidents.

## Suspension and Resumption Criteria

The following criteria will be used for suspension of testing and when testing activities can be resumed.

Suspension Criteria

All test activities shall be suspended when the software product fails to operate without a reasonable workaround and/or is unavailable to the test analysts for an extended period of time.

Resumptions Criteria

After testing has been suspended, test activities shall resume only:

When a new version of the software has been supplied to the SQA Analysts

When regression testing has been performed

It has been determined that the new version is stable enough to continue testing

## Acceptance Criteria

The HPID project team has determined the following shall satisfy the acceptance criteria:

All high priority test cases have been executed satisfactorily and the results recorded

There are no known high or medium impact test incidents present

Low Impact test incidents are recorded but carry no implementation constraints

The project team will designate an acceptable time frame for the resolution of any low impact test incidents.

# Test Deliverables

Table 5: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan | Test Analyst |
| TRR Agenda and Minutes | Technical Writer/SQA Analyst |
| Test Schedule | Project Manager |
| Test Scripts/Cases | Test Analyst |
| Test Execution Defect log (embedded in Test Evaluation) | Test Analyst |
| SQA Review Checklist | SQA Analyst |
| Primary/Secondary Developer’s Checklist | Developers |
| Test Evaluation Summary | Test Analyst |
| Patch Completion Transition Document | SQA Analyst |

# Test Schedule

Table 6: Testing Milestones

| Testing Milestones | Responsible Party |
| --- | --- |
| Coding and Unit Testing complete for all component patches | Development Team |
| Component Integration Testing complete | Test Analyst |
| UAT\IOC Field Testing | OED Development Team, and the Field Testing End-Users |
| Regression Testing complete | Test Site/SQA Analyst |
| Customer Acceptance Test complete | CBO Customer |

Table 7: Iterative Development (Controlled by project schedule)

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

## Test Environment Configurations

The VHA OI SDD Test Lab Team in Bay Pines will establish the test environments (Bay Pines Test Lab).  The party responsible for the configuration and maintenance of the test environments (Bay Pines Test Environment) is the Product Development eInsurance Project Team. The test environments will be copies of the Cheyenne VAMC VistA system.  The test environments will be located at the Bay Pines OIFO and testers will connect to the system using terminal emulation software from their current PCs.

The test environment will mimic a real production environment; however, all connectivity available in a production environment will not be available in the test environments.  The features will be tested using simulators and/or visual inspection of the formatted data messages.

The VHA OI SDD Test Lab Team in Bay Pines will maintain the test servers, hardware, network, and operating systems.

The test environment will be backed up as per the normal processes established for the Bay Pines test environments. The Product Development eInsurance Project Team will maintain the test environment software once the environment is established.

Table 8: Test Environment

| Testing Level | Location | Test Environment |
| --- | --- | --- |
| Primary Development | Albany, NY | DEVVCC |
| Unit Test Build 1 Build 2 | Bay Pines, FL | CHEYL84 CHEYL33 |
| Second Developer Review and Test Build 1 Build 2 | Bay Pines, FL | CHEYL85 CHEYL34 |
| Component Integration Testing, Regression Testing Build 1 Build 2 | Bay Pines, FL | CHEYL86 NHML04 |
| SQA Review and Testing | Albany, NY | SQAVQQ |
| Gold Account (backward compatibility testing) | Bay Pines, FL | CHEY99 |

## Base System Hardware

Table 9 sets forth the system resources for the test effort presented in this MTP.

Table 9: Hardware

| System Hardware Resources |  |  |
| --- | --- | --- |
| Resource | Quantity | Name and Type |
| VistA Database Build 1 Build 2 | 2 | CHEYL84 CHEYL33 |
| FSC Database | 1 | ecommllptst.fsc.domain |

## Base Software Elements in the Test Environments

Table 10 describes the base software elements that are required in the test environment for this MTP.

Table 10: Software Elements

| System Hardware Resources |  |  |
| --- | --- | --- |
| Resource | Quantity | Name and Type |
| VistA Build 1 Build2 | 1 | CHEYL86 NHML04 |

# Staffing and Training Needs

Table 11 describes the personnel resources needed to plan, prepare, and execute this MTP.

Table 11: Staffing Resources

| Testing Task | Quantity of Personnel Needed | Test Process | Duration/ Days |
| --- | --- | --- | --- |
| Create the MTP | 1 | Test Management Process | 5 days |
| Write test cases/scripts | 2 | Product Build Process | 20-30 days |
| Set up test environment | 1 | Test Preparation | 5 days |
| Create, acquire, and populate test data | 1-2 | Test Management Process | 10 days |
| Perform Component Integration\System Tests | 1-2 | Product Build Process | 30 days |
| Perform User Acceptance Test/IOC | 3 | Product Build Process | 60 days |
| Record and track test incidents | 2 | Product Build Process | Ongoing during testing |
| Regression test | 2 | Product Build Process | Ongoing during testing |

Training Needs

Training for field test sites will be performed by the Team ESN Analyst. Training for National Release is an optional task that is currently under discussion and yet to be determined

Table 12 lists the personnel that require training.

Table 12: Training Needs

| Name | Training Need | Training Option | Estimated Training Hours |
| --- | --- | --- | --- |
| None |  |  |  |

# Risks and Constraints

The risks identified in this MTP are recorded in Table 13. These risks are identified here but are managed by the Project Manager as part of the Risk Management Plan.

The following risks and constraints will affect this project:

Table 13: Risks and Constraints

| Risks and Constraints | Potential Impact |
| --- | --- |
| Product Development VHA Software Initial Operating Capability (IOC) Request Implementation | Excessive delay will cause lack of continuity in Field testing and jeopardize software reaching deployment prior to conflicts with other patches shared routines. |
| Significant patch dependencies with other software projects under development – VMP, ECME, AR, PSO, CMOP and IB | Risk that other projects may release first requiring us to incorporate their changes and further delay for SQA and additional testing. |
| Complexity and volume of software changes in this project take place across multiple applications | Extensive unit and internal testing before handing software to test sites. Comprehensive test cases cross applications. Careful monitoring of test sites execution and acceptance of each test case. No option to back patches out once installed. |
| Minimum test site resources and lack of sufficient time to adequately support integration/functional field testing | Reduced test site staffing results in unscheduled delays and inadequate test execution, reporting, and verification. Closely monitor test site accomplishments on a weekly basis to discourage assiduous delays. Encourage testers to ask for assistance when needed. |
| HL7 and VIE approval for VistA and FSC interface | Project cannot move forward to IOC without HL7 and VIE approval of the interface. |

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Percentage of test cases executed

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

REVIEW DATE: <date>

< Program/Project Manager >

__________________________________________________________

Signed:							Date:

< Business Sponsor Representative >

__________________________________________________________

Signed:							Date:

< Integrated Project Team (IPT) chair >

__________________________________________________________

Signed:							Date:

< Enterprise Systems Engineering (ESE) Representative >

# A. Test Type Definitions

Test analysts use “test types” to validate the system or application under test. Simply put, test types are test techniques used to exercise the system or application. This table presents a listing of possible test types that may be utilized during the Product Build, Independent Testing, Operational Readiness Review (ORR) and Initial Operating Capability (IOC) Testing. The test analyst in consultation with the Development Manager selects the test types best suited to the system or application being tested. A minimum set of test types is suggested here. More tests may be added at the discretion of the Development Team.

| Types of Testing | Product Build Testing | Independent Testing | IOC Testing |
| --- | --- | --- | --- |
| Access Control Testing | X |  |  |
| Benchmark Testing |  |  |  |
| Build Verification Testing |  | X |  |
| Business Cycle Testing |  |  | X |
| Compliance Testing | X |  |  |
| Component Integration Testing |  |  |  |
| Configuration Testing |  |  |  |
| Contention Testing |  |  |  |
| Data and Database Integrity Testing |  |  |  |
| Documentation Testing | X |  | X |
| Error Analysis Testing | X |  | X |
| Exploratory Testing | X | X | X |
| Failover Testing |  |  |  |
| Installation Testing | X |  |  |
| Integration Testing | X | X |  |
| Load Testing |  | X |  |
| Migration Testing |  |  |  |
| Multi-Divisional Testing |  |  |  |
| Parallel Testing |  |  |  |
| Performance Monitoring Testing |  |  |  |
| Performance Testing |  | X |  |
| Privacy Testing | X |  |  |
| Product Component Testing | X |  |  |
| Recovery Testing | X |  |  |
| Regression Test | X |  |  |
| Risk Based Testing | X |  | X |
| Section 508 Compliance Testing | X |  |  |
| Security Testing |  |  |  |
| Smoke Testing | X | X |  |
| Stress Testing |  | X |  |
| System Testing | X | X |  |
| Usability Testing | X |  | X |
| User Functionality Testing | X |  |  |
| User Interface Testing |  |  |  |

- Test Type Definitions

| Test Type | Definition |
| --- | --- |
| Access Control Testing | A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. Access Control Testing verifies that access to the system is controlled and that unwanted or unauthorized access is prohibited. This test is implemented and executed on various targets-of-test. |
| Benchmark Testing: | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don't meet the requirements. Together with the Smoke test, the Build Verification test may be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Business Cycle Testing | A type of testing that focuses upon activities and transactions performed end to end over time. This test type executes the functionality associated with a period of time (e.g., one-week, month, or year). These tests include all daily, weekly, and monthly cycles, and events that are date-sensitive (e.g., end of the month management reports, monthly reports, quarterly reports, and year-end reports). |
| Compliance Testing | A type of testing that verifies that a collection of software and hardware fulfills given specifications. For example, these tests will minimally include: "core specifications for rehosting - ver.1.5-draft 3.doc", Section 508 of The Rehabilitation Act Amendments of 1998, Race and Ethnicity Test, and VA Directive 6102 Compliance. It does not exclude any other tests that may also come up. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Configuration Testing | A type of testing concerned with checking the programs compatibility with as many possible configurations of hardware and system software. In most production environments, the particular hardware specifications for the client workstations, network connections, and database servers vary. Client workstations may have different software loaded, for example, applications, drivers, and so on hand, at any one time; many different combinations may be active using different resources. The goal of the configuration test is finding a hardware combination that should be, but is not, compatible with the program. |
| Contention Testing | A type of performance testing that executes tests that cause the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that may result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. |
| Error Analysis Testing | This type of testing verifies that the application checks for input, detects invalid data, and prevents invalid data from being entered into the application. This type of testing also includes the verification of error logs and error messages that are displayed to the user. |
| Exploratory Testing | A technique for testing computer software that requires minimal planning and tolerates limited documentation for the target-of-test in advance of test execution, relying on the skill and knowledge of the tester and feedback from test results to guide the ongoing test effort. Exploratory testing is often conducted in short sessions in which feedback gained from one session is used to dynamically plan subsequent sessions. |
| Failover Testing | A type of testing test that ensures an alternate or backup system properly "takes over" (i.e., a backup system functions when the primary system fails). Failover Testing also tests that a system continually runs when the failover occurs, and that the failover happens without any loss of data or transactions. Failover Testing should be combined with Recovery Testing. |
| Installation Testing | A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| Integration Testing | An incremental series of tests of combinations or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Migration Testing | A type of testing that follows standard VistA and HeV-VistA operating procedures and loads the latest .jar version onto a live copy of VistA and HeV-VistA. The following are examples of the types of tests that can be performed as part of migration testing: - Data conversion has been completed - Data tables are successfully created - Parallel test for confirmation of data integrity - Review output report, before and after migration, to confirm data integrity - Run equivalent process, before and after migration |
| Multi-Divisional Testing | A type of testing that ensures that all applications will operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. |
| Parallel Testing | The same internal processes are run on the existing system and the new system. The existing system is considered the “gold standard”, unless proven otherwise. The feedback (expected results, defined time limits, data extracts, etc.) from processes from the new system are compared to the existing system. Parallel testing is performed before the new system is put into a production environment. |
| Performance Monitoring Testing | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Privacy Testing | A type of testing that ensures that (1) veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). |
| Product Component Testing | Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| Recovery Testing | A type of testing that causes an application or system to fail in a controlled environment. Recovery processes are invoked while an application or system is monitored. Recovery testing verifies that application or system, and data recovery is achieved. Recovery Testing should be combined with Failover Testing. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Risk Based Testing | A type of testing based on a defined list of project risks. It is designed to explore and/or uncover potential system failures by using the list of risks to select and prioritize testing. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Security Testing | A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as required by the Assessment and Authorization Process. |
| Smoke Test | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| Stress Testing | A performance test implemented and executed to understand how a system fails due to conditions at the boundary, or outside of, the expected tolerances. This failure typically involves low resources or competition for resources. Low resource conditions reveal how the target-of-test fails that is not apparent under normal conditions. Other defects might result from competition for shared resources (e.g., database locks or network bandwidth), although some of these tests are usually addressed under functional and load testing. Stress Testing verifies the acceptability of the systems performance behavior when abnormal or extreme conditions are encountered (e.g., diminished resources or extremely high number of users). |
| System Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests may focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Functionality Test | User Functionality Test (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |
| User Interface Testing | User-interface (UI) testing exercises the user interfaces to ensure that the interfaces follow accepted standards and meet requirements. User-interface testing is often referred to as GUI testing. UI testing provides tools and services for driving the user interface of an application from a test. |