Department of Veterans Affairs

My HealtheVet Core Development

Release 12.12

Master Test Plan

Version 9.3

March 2015

Revision History

| Date | Ver | Description | Author |
| --- | --- | --- | --- |
| Feb 2, 2015 | 9.3 | Added another Epic Story for the SRE App Team. |  |
| Jan 27, 2015 | 9.2 | Added VFE Team user stories |  |
| Jan 26, 2015 | 9.1 | Added Epic 128042 for SRE App Team. |  |
| Jan 22, 2015 | 9.0 | Updated User story contents for MHV Federated Credentials New User Registration |  |
| Jan 21, 2015 | 8.9 | Peer Review of SRE Updates |  |
| Jan 20, 2015 | 8.8 | Updated VFE Team Regression Testing section. |  |
| Jan 16, 2015 | 8.7 | Peer Review of version 8.4, 8.5 and 8.6 |  |
| Jan 15, 2015 | 8.6 | Updated 12.12 User Stories section for Remote ID Proofing |  |
| Jan 15, 2015 | 8.5 | Updated Regression testing section |  |
| Jan 15, 2015 | 8.4 | Updated Regression testing section with MHV features |  |
| Jan 14, 2015 | 8.3 | Peer review of updates in Rev 7.9, 8.0, 8.1 and 8.2 and edited SRE/CMS stories |  |
| Jan 14, 2015 | 8.2 | Updated 12.12 Epic Stories and Items to be tested section with I&I Team testing items CCD Direct and Account Synchronization |  |
| Jan 14, 2015 | 8.1 | Added SRE App Team 2 user stories |  |
| Jan 14,2015 | 8.0 | Added VFE Team user stories |  |
| Jan 13, 2015 | 7.9 | Updated MTP with Innovation team stories |  |
| Jan 13, 2015 | 7.8 | Updated MTP with SRE/CMS team stories |  |
| Jan 12, 2015 | 7.7 | Updated Section 3.4 with MHV features name in RQM |  |
| Jan 9, 2015 | 7.6 | Updated 12.12 Epic Stories and Items to be tested section |  |
| Jan 9, 2015 | 7.5 | Peer Reviewed and updated with comments to address and added updates as needed. |  |
| Jan 8, 2015 | 7.4 | Updated 12.12 VFE Epic Stories |  |
| Dec 29, 2014 | 7.3 | Updated MHV feature list |  |
| December 18, 2014 | 7.2 | Updated Section 3.4 with MHV Program feature list to search in RQM for Test Scripts by feature. |  |
| December 12, 2014 | 7.1 | Updated 508 section per COR’s request. |  |
| Dec 9, 2014 | 7.0 | Baselined to use for 12.12, checked against ProPath template and converted to 12.12. |  |
| Nov 25, 2014 | 6.6 | Updated for SRE Team stories |  |
| Nov 21, 2014 | 6.5 | Review with SRE team to add SRE December deliverables |  |
| Nov 21, 2014 | 6.4 | Final Peer Review and updates for 12.12 submission. |  |
| Nov 21, 2014 | 6.3 | Updates on Innovation items |  |
| Nov 21, 2014 | 6.2 | Updated Table 8 and Table 11 based upon migration to Master Cloud Environment |  |
| Nov 18, 2014 | 6.1 | Updated VFE Team Epic Stories |  |
| Nov 13, 2014 | 6.0 | Reviewed 5.10 updates and added in Epic numbers for I&I stories. |  |
| Nov 13, 2014 | 5.10 | Updated to include IRIS Integration and CCD Direct Epic Stories |  |
| Nov 10, 2014 | 5.9 | Group SQA Peer Review. Comments added throughout to be addressed before final delivery. |  |
| Nov 5, 2014 | 5.8 | Peer review throughout and added in comments, added Table for I&I IRIS, updated Tables for 508 compliancy |  |
| Nov 5,2014 | 5.7 | Removed PIV Epic Stories from VFE Team |  |
| Oct 28,2014 | 5.6 | Updated VFE Team Epic Story |  |
| Oct 27,2014 | 5.5 | Added Epic Story Numbers for VFE Team |  |
| Oct 27,2014 | 5.4 | Added Epic Story Numbers to VFE Team |  |
| Oct 22, 2014 | 5.3 | Technical Writer Review |  |
| Oct 22, 2014 | 5.2 | SQA Peer Review |  |
| Oct 22, 2014 | 5.1 | Updated I&I Team User Stories |  |
| Oct 21, 2014 | 5.0 | Updated Innovations Team user stories |  |
| Oct 21, 2014 | 4.9 | Updated VFE Team user stories |  |
| Oct 21,2014 | 4.8 | Updated VFE Team user stories |  |
| Oct 20,2014 | 4.7 | Added Epic and User story information in ITEMS TO BE TESTED section 2.0 |  |
| Oct 20,2014 | 4.6 | Added Innovation team updates (section 2. 2.1) |  |
| Oct 16,2014 | 4.5 | Updated Section 508 Compliance test plan to reflect cross-program approach. Added SRE and Sustainment team’s 508 testing effort. |  |
| Oct 15, 2014 | 4.4 | Added EPIC and User story information for MHV Account Upgrade Using eRAR Form, MHV MVI Automated Deactivation, MHV TreatmentFacilityNotification and ES01 MHV Admin Portal Enhancements |  |
| Sep 30, 2014 | 4.3 | Added Prescription Tracking User Stories |  |
| Sep 23, 2014 | 4.2 | Added the BBMI Epic Story and User Stories. |  |
| Sep 15, 2014 | 4.1 | Converted to 12.12, checked against latest ProPath Template. |  |
| Sep 2, 2014 | 4.0 | Baselined for 12.10 |  |
| Aug 29, 2014 | 3.5 | Updated doc to remove PHRR regression testing |  |
| Aug 29, 2014 | 3.4 | Technical Writer review. |  |
| Aug 29, 2014 | 3.3 | Peer Reviewed to verify IRIS is no longer included |  |
| Aug 29, 2014 | 3.2 | Removed IRIS throughout as it will no longer be in the 12.10 release, per . |  |
| Aug 28, 2014 | 3.1 | Technical Writer review. |  |
| Aug 22, 2014 | 3.0 | Updated doc to include the new PHRR Manager for Regression Testing. |  |
| Aug 21, 2014 | 2.9 | Reviewed v2.8 updates and added references to TUS in the CCD Direct additions. |  |
| Aug 21, 2014 | 2.8 | Updated Items to be tested and Overview of Test Inclusions to include the CCD Direct Requirement addition and changes. |  |
| Aug 19, 2014 | 2.7 | Peer Review Completed. No changes needed. |  |
| Aug 15, 2014 | 2.6 | Technical Writer review. |  |
| Aug14, 2014 | 2.5 | Peer reviewed with SQA team. |  |
| Aug13, 2014 | 2.4 | Peer reviewed. No comments or updates to be added. |  |
| Aug13, 2014 | 2.3 | Technical Writer review and peer review of v. 2.0, 2.1 and 2.2 updates and removed VFE teams Epic Story RX_US01 - US_01 and the entire Epic Story RX_US02 per meeting with (RA for VFE team). |  |
| Aug 13, 2014 | 2.2 | Updated IRIS and Admin Portal Requirements in Section 2.1 based on Peer Review |  |
| Aug 12, 2014 | 2.1 | Peer reviewed. No comments to be added. Also updated BBAPI user stories to add the Epic ID in addition to the Req IDs. |  |
| Aug 08, 2014 | 2.0 | Peer review of I&I team updates and added comments to be addressed by SQA in Section 2.1 |  |
| Aug 08, 2014 | 1.9 | Peer review of latest updates v1.4 thru v1.9 and minor updates throughout. |  |
| Aug 07, 2014 | 1.8 | Technical Writer review. |  |
| Aug 06, 2014 | 1.7 | Added Epic and User Stories for MHV Admin Portal Enhancements. |  |
| July 25, 2014 | 1.6 | Deleted BBMI user stories as these will not be delivered in 12.10. |  |
| July 23, 2014 | 1.5 | Fixed additional formatting and added 508 for the stories added for each team. |  |
| July 23, 2014 | 1.4 | Format review and Technical Writer review. |  |
| July 23, 2014 | 1.3 | Peer Review of 1.2 updates. |  |
| July 21, 2014 | 1.2 | Added 12.10 VFE Team SM user stories. |  |
| July 21, 2014 | 1.1 | Technical Writer review. Implement changes identified in SQA team review of document. |  |
| July 21, 2014 | 1.0 | Peer review of versions .7, .8 and .9. |  |
| July 18, 2014 | 0.9 | Updated 12.10 Blue Button Modifications User Story. |  |
| July 17, 2014 | 0.8 | Added 12.10 User Stories. |  |
| July 17, 2014 | 0.7 | Added three BBMI User Stories. |  |
| July 11, 2014 | 0.6 | Corrected Revision History and peer reviewed .06 version updates from I&I team (GK), Added Epic Story and User Stories in Section 2.0 using 2.1 information for I&I Team only. |  |
| July 10, 2014 | 0.5 | Removed 12.9 user stories. Added 12.10 user stories for all the functionalities I&I team will be testing. Added Jazz Ticket ID for Remote ID Proofing, eRAR content changes, IRIS Integration. |  |
| July 7, 2014 | 0.4 | Reviewed version 0.2 and 0.3 updates, updated SP links in Table 2. |  |
| July 1, 2014 | 0.3 | Removed 12.9 user stories and added the BBAPI user stories. |  |
| June 25, 2014 | 0.2 | Removed 12.9 user stories. |  |
| June 11, 2014 | 0.1 | Converted 12.9 to use for 12.10. Reviewed against ProPath Template, moved 508 sections to the appropriate place in template and added in comments to be addressed in 12.10. |  |

Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Test Objectives	1

1.3.	Roles and Responsibilities	2

1.4.	Processes and References	3

2.	Items to Be Tested	5

2.1.	Overview of Test Inclusions	6

2.1.13	Change Requests (Defects)	12

2.2.	Regression Testing	12

2.3.	Overview of Test Exclusions	13

3.	Test Approach	14

3.1.	Product Component Test	14

3.2.	Component Integration Test	14

3.3.	System Tests	14

3.4.	User Functionality Test	14

3.5.	Enterprise System Engineering Testing	15

3.6.	Initial Operating Capability Evaluation	15

4.	Testing Techniques	16

4.1.	Risk-based Testing	16

4.2.	Enterprise Testing	16

4.2.1.	Security Testing	16

4.2.2.	Privacy Testing	16

4.2.3.	Section 508 Compliance Testing	16

4.2.4.	Multi-Divisional Testing	16

4.3.	Test Types	17

2.1.13	Test Type Definitions	17

4.4.	Productivity and Support Tools	19

5.	Test Criteria	21

5.1.	Process Reviews	21

5.2.	Pass/Fail Criteria	21

5.3.	Suspension and Resumption Criteria	22

5.4.	Acceptance Criteria	22

6.	Test Deliverables	23

7.	Test Schedule	24

8.	Test Environments	26

8.1.	Test Environment Configurations	26

8.2.	Base System Hardware	26

8.3.	Base Software Elements in the Test Environments/Desk Configurations	29

9.	Staffing and Training Needs	31

10.	Risks and Constraints	34

11.	Test Metrics	35

Attachment A - Abbreviation, Acronyms, and Definitions	36

Attachment A - Approval Signatures	38

A. Test Type Definitions	39

# Introduction

My HealtheVet (MHV) serves as the Department of Veterans Affairs’ (VA) Personal Health Record. It is designed for Veterans, active duty Service Members, their dependents and caregivers.  MHV helps the users to partner with their health care team.  It provides the opportunities and tools to make informed decisions.  New Models of Care (NMOC)’s MHV, a secure eHealth portal, function as the central efforts to provide Veterans and their families with a complete, personalized online health record as well as the tools to better self-manage their health.  Veterans are able to self-register to create an account on the portal and maintain a free Web-based Personal Health Record (PHR) accessible at all times from any computer with Internet access across multiple platforms and available for download.

A Veteran registered on MHV can access VA Wellness Reminders, view VA appointments, participate in Secure Messaging (SM) with a health care team, manage prescription refills (Rx refill), and participate in future MHV features.  This Web-based tool combines essential PHR information enhanced by online health resources to facilitate and encourage patient/clinician collaboration.

As new features are added to MHV to enrich the Veteran user experience and provide access to a broader base of information it becomes necessary to ensure the integrity of MHV by complementing existing Veterans Health Administration (VHA) clinical business practices, as well as to transform the way health care is delivered and managed.  The MHV management team set the goal to expand its user base and scale to meet growing demand as well as collaborate with other Government agencies and private entities, which will interface or integrate with the MHV portal.

## Purpose

This Master Test Plan (MTP) for MHV Release 12.12 identifies the test items, high-level test activities, organizations and roles responsible for testing, and the risks associated with this plan prior to release to System Testing and subsequent field testing. This document identifies the following elements:

- Items to be tested

- Test strategy/ high-level test activities

- Organizations and roles responsible for testing

- Test deliverables

- Test environments

- Test schedule

- Staffing and training needs

- Risks, constraints, and test metrics

- Risks, constraints, and test metrics

The Section 508 Compliance Test Plan will describe MHV Core Dev, including MHV System Reengineering (SRE) and MHV Sustainment Team SQA’s combined process to assure that the system and services to be released for the Reference Implementations are compliant with the accessibility requirements of Section 508 of the Rehabilitation Act.

## Test Objectives

This Master Test Plan supports the following objectives:

- Provide test coverage for 100% of the documented requirements

- Ensure all software and hardware components are functioning as specified in the requirements documentation

- Outline the testing approach to be used

- Identify the required resources to support test environments and to execute the test plan

- Identify the deliverable elements of the test project

- Describe the system to be tested, the test inclusions and exclusions, the roles and resource participation for testing and configuration management

## Roles and Responsibilities

Table 1: Roles and Descriptions

| Role | Point of Contact | Description and Deliverables |
| --- | --- | --- |
| MHV Contract Program/Project Managers |  | Sign-off on Master Test Plan (MTP), Master Test Plan Checklist, Requirements Traceability Matrix (RTM), and Test Evaluation Summary (TEP). |
| MHV Development Team Leads or Requirements Analysts for Dev Leads |  | - Peer Review of Master Test Plan, Test Ideas, and Test Evaluation Summary - Sign-off on Master Test Plan, Master Test Plan Checklist, RTM, and Test Evaluation Summary |
| MHV Requirements and Test Analysts |  | - Provide information architecture support for MHV |
| Stakeholders |  | - Provide project stakeholder oversight |
| MHV Test Environment Team |  | - Support for SQA System - Subject matter experts for environments and configuration management - Peer Review of Master Test Plan and Test Cases |
| MHV Project Technical Writer |  | - Responsible for technical writer review of the Master Test Plan and Test Evaluation Summary - Peer Review of Master Test Plan |
| MHV Project SQA Test Manager |  | - Primary author of the MHV Master Test Plan - Ensure that test deliverables are created and executed for MHV Master Test Plan - Creation of MHV Test Evaluation Summary - Mapping of test cases to requirements in the RTM |
| MHV Project SQA Test Analysts |  | - Participate in Test Plan creation - Creation of MHV Test Scenarios & Test Cases - Execution of test cases - Logging of defects into Jazz - Participate in Test Evaluation Summary |

The above table lists the key roles and their responsibilities for this Master Test Plan.

## Processes and References

The processes that guide the implementation of this Master Test Plan are:

- Test Preparation

- Product Build

- Independent Test and Evaluation

The references that support the implementation of this Master Test Plan are:

- ProPath

- Section 508 Office Web Page

- Privacy Impact Assessment - Privacy Service

Table 2: Processes and References

| Type | Name | Location |
| --- | --- | --- |
| Master Test Plan | MHV_12.12_MTP | 12.12_MTP |
| Requirements Specification Document (RSD) | MHV has three different teams that fall under 2 Projects and these team RSDs vary by team and by Requirement and are uploaded in the individual team folder on SharePoint. |  |
| System Design Document | 12.12_MHV_SDD |  |
| Test Cases/Test Scripts | Names vary by Team and Test Case. Each team’s Test Cases/Scripts are located at the Team folder on SP. |  |
| Test Results | 12.12_ Test Execution & Summary Log |  |

The above table presents information regarding the processes and reference documentation for the 12.12 release of MHV.

# Items to Be Tested

Change Requests and Regression Testing are included as items to be tested.

The following list identifies the major MHV enhancement functionality which will be tested for this release:

Included in the Innovations Team RTM:

- Epic 135383: User Story: API_RXR_001 Rx Refill Initiate Session

- Epic 135383: User Story: API_RXR_002 Retrieve Rx Refill Information

- Epic 135383: User Story: API_RXR_003 Execute Rx Refill Request

- Epic 135383: User Story:API_RXR_004 Retrieve Historical Prescriptions

- Epic 135383: User Story:API_RXR_005 Rx Refill Tracking Info

- Epic 135383: User Story: API_RXR_006 Alternate Flows

Included in the VFE Team RTM:

- Epic 135962:  Delete Button For Patients

- Epic 29294:  SM- Auto Saved as Draft

- Epic 128147: Personal Identity Verification (PIV) Card – Administrative Portal Integration

- Epic 128147:   Personal Identity Verification (PIV) Card – SM Provider Integration

- Epic 138635: Prescription Tracking – Email Notification

Included in the I & I Team RTM:

- Epic 138594:   MHV Federated Credentials Admin Portal.

- Epic 138593:   MHV Federated Credentials New User Login and Registration, User Story: US1 User Selects VA Login from My HealtheVet Home Page

- Epic 138593:   MHV Federated Credentials New User Login and Registration, User Story: US1.1  User Wants to Register for a Federated Credential

- Epic 138593:   MHV Federated Credentials New User Login and Registration, User Story: US1.2  User Selects Learn More on the AccessVA Enterprise Widget

- Epic 138593:   MHV Federated Credentials New User Login and Registration, User Story: US2 User opts to use the My HeatheVet User ID and Password from MHV Home Page

- Epic 138593:   MHV Federated Credentials New User Login and Registration, User Story: US3 User Selects VA Login from My HealtheVet Splash Page

- Epic 138593:   MHV Federated Credentials New User Login and Registration, User Story: US4 User Selects Already a Member  - Go to My HealtheVet from My HealtheVet Splash Page

- Epic 138593:   MHV Federated Credentials New User Login and Registration, User Story: US5 Update MHV User Profile Page

- Epic 138595:  MHV Federated Credentials Remote ID Proofing

- Epic 138596: CCD Direct – Message Delivery Notification Enhancements

- Epic 144740: Health Summary (VA CCD) rebranding to VA Health Summary

- Epic 140949: Account Synchronization with MVI

Included in SRE/CMS (Additional &I Team) Stories:

NOTE:  These enhancements are not Veteran Facing at this time.  These are in a localized LifeRay portal in the L&P environment to test only as MHV Legacy pages are redeveloped in the new modern LifeRay tool.  SRE is a new team under I&I Project.

- Epic Story: 35969 Part 1 – MHV Static Content Migration to LifeRay Portal Release 1

- Epic Story:  35969 Part 2 – MHV Static Content Migration to LifeRay Portal Release 2

Included in SRE/Application Teams Stories:

- SRE US_01 User Registration Release 1 0

- SRE US_02 UserManageProfile - Password Release 1 0

- SRE US_03 UserManageProfile Release 1 0

- SRE US_04 User Login Release 1 0

- SRE US_05 In Case of Emergency Contact Card Release 1 0

- SRE US_06 My Account

- SRE Epic 128042 PHR-R Maintenance and Sustainment – Release 2

- SRE Epic 45169 – MHV Session Management

## Overview of Test Inclusions

The following sections list the high level major target test items. Each user story can require additional test cases to cover the positive and negative testing.

Innovations Team User Stories (part of the VFE and I&I Team):

Associated Stories:

| Epic 135383 |  | User Story: API_RXR_001 Rx Refill Initiate Session |  |
| --- | --- | --- | --- |
| User Story Summary |  | As an API client, I would like to retrieve a session token on behalf of a VA patient user so that they can begin accessing Prescription information allowing them to initiate a refill. |  |
| Epic 135383 |  | User Story: API_RXR_002 Retrieve Rx Refill Information |  |
| User Story Summary |  | As an API client I would like to submit a request to retrieve Rx Refill information for so that it is able to display the list of |  |
| Epic 135383 | User Story: API_RXR_003 Execute Rx Refill Request |  |  |
| User Story Summary | As an API client, I would like to submit a request to fill a user’s prescription so that they are able to successfully able obtain their medications. |  |  |
| Epic 135383 |  | User Story: API_RXR_004 Retrieve Historical Prescriptions |  |
| User Story Summary |  | As an API client I would like to submit a request to retrieve the historical prescription data of a VA patient so they are able to review their prescription history. |  |
| Epic 135383 |  |  | User Story: API_RXR_005 Rx Refill Tracking Info |
| User Story Summary |  |  | As an API client I would like to submit a request to retrieve the delivery details of a Rx Refill request so that I am able to determine the timing and location of its delivery to the requested user. |
| Epic 135383 |  |  | User Story: API_RXR_006 Alternate Flows |
| User Story Summary |  |  | As an API client, I would like to receive notification when I am unable to complete a request so that I am able to inform the user of what has occurred during a service call. |

VFE Team User Stories

- Epic 135962:  Delete Button For Patients

Associated User Stories:

| User Story SM_US01 | US 01: Restore Delete button |
| --- | --- |
| User Story Summary | As a SM Patient user, I can see the Delete button in the Inbox and Personal folders |

- Epic 29294:  SM- Auto Saved as Draft

Associated User Stories:

| User Story SM_US02 | US 01: Save messages to draft folder |
| --- | --- |
| User Story Summary | As a SM user, I can automatically save messages to draft folder. |
| User Story SM_US02 | US 02: Save as draft when closing secure messaging |
| User Story Summary | As a SM user, I can save an existing edits to the draft folder when closing Secure Messaging |

- Epic 128147: Personal Identity Verification (PIV) Card – Administrative Portal Integration

Associated User Stories:

| User Story PIV_US01 | US 01: Update Login page for Admin Portal |
| --- | --- |
| User Story Summary | As a MHV administrator, I can use my PIV card to log into the admin portal. . |
| User Story PIV_US01 | US 02: Invalid Credentials or Administrator is not in the IAM Data Store |
| User Story Summary | As a MHV administrator, I shall receive an error message if I enter invalid credentials or if my data is not in the IAM data store . |
| User Story PIV_US01 | US 03: IAM authenticates the user successfully but user does not have an active admin portal role in MHV |
| User Story Summary | As a MHV administrator, I shall not access to MHV admin Portal tabs if I do not have an active role in MHV admin portal. |
| User Story PIV_US01 | US 04: Reopen new browser within time-out interval |
| User Story Summary | As a MHV administrator, I shall open the MHV admin portal without re-logging in if SSOi session has not logged out |

- Epic 128147:   Personal Identity Verification (PIV) Card – SM Provider Integration

Associated User Stories:

| User Story PIV_US02 | US 01: Update Login page for SM Provider |
| --- | --- |
| User Story Summary | As a SM Provider, I can use my PIV card to log into the SM Application. . |
| User Story PIV_US02 | US 02: Invalid Credentials or Provider is not in the IAM Data Store |
| User Story Summary | As a SM Provider, I shall receive an error message if I enter invalid credentials or if my data is not in the IAM data store . |
| User Story PIV_US02 | US 03: IAM authenticates the user successfully but user does not have access in Secure Messaging |
| User Story Summary | As a SM Provider, I shall not access SM Application if I am not active user in SM . |

- Epic 138635: Prescription Tracking – Email Notification

Associated User Stories:

| User Story RX_US05 | US 01: Update Registration page |
| --- | --- |
| User Story Summary | As a MHV user, I shall be able to select to receive email notification for Rx Refill shipments during registration. |

| User Story RX_US05 | US 02: Update Profiles page |
| --- | --- |
| User Story Summary | As a MHV user, I shall be able to select to receive email notification for Rx Refill shipments by updating my profile. |

| User Story RX_US05 | US 03: Update Prescription Tracking Summary Page |
| --- | --- |
| User Story Summary | As a MHV user, I shall be able to access the Profile screen from Prescription Tracking Summary page to turn on/off Email Notifications |

| User Story RX_US05 | US 04: Update Refill Prescriptions Summary Page |
| --- | --- |
| User Story Summary | As a MHV user, I shall be able to access the Profile screen from Refill Prescription Summary page to turn on/off Email Notifications |

| User Story RX_US05 | US 05: Update Prescriptions History Summary Page |
| --- | --- |
| User Story Summary | As a MHV user, I shall be able to access the Profile screen from Refill Prescription Summary page to turn on/off Email Notifications |

| User Story RX_US05 | US 06: Send Email Notification with Shipment Information |
| --- | --- |
| User Story Summary | As a MHV user, I shall receive an email notification with Rx Shipment information if I have turned on preference to receive the notifications |

I & I Team User Stories:

Epic 138594:   MHV Federated Credentials Admin Portal.

Associated User Stories:

| User Story | US 01: MHV Federated Credentials Admin Portal. |
| --- | --- |
| User Story Summary | As a Help Desk Administrator, MHV system shall update the user profile that logs in using Federated Credentials. |

Epic Story 138593: MHV Federated Credential New User Registration

Associated User Stories:

| User Story | US 01: New Member Login Box on MHV Home Page |
| --- | --- |
| User Story Summary | As a MHV user, I can see the new member login graphical user interface on the MHV Home Page and I can use the various login options |
| User Story | US 02: User selects the My HeatheVet Login button from MHV Home Page |
| User Story Summary | As a user, I want to login to My HealtheVet account MHV User ID and Password from the MHV Home. |
| User Story | US03 User Logs in from My HealtheVet Splash Page |
| User Story Summary | As a MHV user, I should be able to use the ‘Already a Member’ ‘Go to MyHealtheVet’ button and ‘Not Registered?’ ‘Register Today’ button from the MHV Splash Page. |
| User Story | US04 Update MHV User Profile Page |
| User Story Summary | As a MHV user, I should be able to update my MHV User Profile after I login to MHV. |
| User Story | US5 IAM Session User Flow |
| User Story Summary | This user story lists the IAM Session User Flow |
| User Story | US5.1 Register Link on the AccessVA Enterprise Widget |
| User Story Summary | As a user when I select the “Register” link on AccessVA Enterprise Widget, I should be able to Register for a Federated Credential. |
| User Story | US5.2 Learn More Link on the AccessVA Enterprise Widget |
| User Story Summary | As a user I select the “Learn More” link on AccessVA Enterprise Widget, I should see the learn more information. |

Epic Story 138595:  MHV Federated Credentials Remote ID Proofing

Associated User Stories:

| User Story | (TBD) |
| --- | --- |
| User Story Summary | (TBD) |

Epic 138596: CCD Direct – Message Delivery Notification Enhancements

Associated User Stories:

| User Story | US01: MHV BB CCD Direct |
| --- | --- |
| User Story Summary | Changes to the Blue Button Continuity of Care Document (CCD) via Direct feature. |

Epic 144740: Health Summary (VA CCD) rebranding to VA Health Summary

Associated User Stories:

| User Story | US 01: Rebranding of Health Summary (VA CCD) to VA Health Summary |
| --- | --- |
| User Story Summary | Changes to the Health Summary (VA CCD) to VA Health Summary throughout CCD Direct. |

Epic 140949: Account Synchronization with MVI

Associated User Stories:

| User Story | US 01: Account Synchronization with MVI |
| --- | --- |
| User Story Summary | Phase 1 consists of following features: Perform a series of record comparisons with results Identify and inconsistencies |

SRE/CMS Team Stories (Part of the I&I Team)

| Epic Story: 35969 Part 1 | MHV Static Content Migration - Release 1 – PWS requirements (5.4.3) |
| --- | --- |
| User Story Summary: | User Story: 133221 Testing MHV Legacy pages that are redeveloped in LifeRay environment. *Note LifeRay environment is not yet veteran facing and it is a remote environment to recreate MHV Legacy pages prior to switching over to the this new LifeRay technology. |
| Epic Story: 35969 Part 2 | MHV Static Content Migration - Release 2 PWS requirements (5.5.1) |
| User Story Summary | User Stories: 141623_Sprint 1, 142141_Sprint 2, 14- Testing MHV Legacy pages that are redeveloped in LifeRay environment. *Note LifeRay environment is not yet veteran facing and it is a remote environment to recreate MHV Legacy pages prior to switching over to the this new LifeRay technology. |
| Epic Story 35969 Part 1 and 2 | MHV Static Content Migration - Release 1 [5.4.3] and 2 |
| User Story Summary | User Stories: 133218, 133636, 133639, 136504, 136514, 136524, 142373, 142377: MHV Legacy pages developed in the Liferay Portal environment stack will all comply with 508 compliance standards. |

SRE/ApplicationsTeam Stories  (Part of the I&I Team)

| User Story: | SRE US_01 User Registration Release 1 0 |
| --- | --- |
| User Story Summary | As a MHV SRE user, I need the ability to access portlets that are available only to registered users. (VA patient, Veteran, Healthe Care Provider, Veteran Advoate/family member friend and VA Employee) |
| User Story | SRE US_02 UserManageProfile - Password Release 1 0 |
| User Story Summary: | As a MHV SRE user, I need the ability to change my password after I created one when I initially registered. |
| User Story: | SRE US_03 UserManageProfile Release 1 0 |
| User Story Summary: | As a Registered Non-VA/VA patient, I want to be able to update my profile in My Healthe Vet. |
| User Story: | SRE US_04 User Login Release 1 0 |
| User Story Summary: | As a MHV SRE user, I need the ability to access portlets that are available only to registered users. |
| User Story: | SRE US_05 In Case of Emergency Contact Card Release 1 0 |
| User Story Summary: | As a VA user/patient, I want to be able to create and update my emergency information on the MyhealtheVet website. |
| User Story: | SRE US_06 My Account |
| User Story Summary: | As a VA user/patient, I want to be able to manage my account on the MyhealtheVet website. |
| Epic Story 128042: | PHR-R Maintenance and Sustainment – Release 2 |
| Epic Story Summary: | As a Program Manager, I want the PHR Manager component of MHV to be redesigned so that it can handle increased load on the system as well as is consistent with the MHV Website Redesign architecture.. |
| Epic Story 45169: | SRE Epic 45169 – MHV Session Management |
| Epic Story Summary: | As the MHV Product Owner, I want all MHV session management enhanced so that capacity and sustainability of the application is increased and so that the MHV Program can align with Enterprise objectives (see OneVA EA) and meet capacity demands of the future. |

### Change Requests (Defects)

The MHV Development team developed resolutions for the following change requests that the test team will verify. To be determined and updated as testing is completed.

## Regression Testing

The MHV Development team will be performing manual regression testing and if time allows we will be running test suites developed in Rational Functional Tester to support the Regression testing of the 12.12 Release of MHV. Test Scripts will be executed and results documented and supplied to management for the regression testing. (Note: some of these scripts have not been run before by the SQA Team and there may be errors that are unavoidable to correct during this testing cycle of Regression Testing.)

The manual test suites ran to for 12.12 Regression tests are as follows:

VFE Team:

SM Admin Portal. (RQM Test Plan ID # 1003)

SM National Portal. (RQM Test Plan ID # 1004)

Prescription Tracking

Innovations Team:

MHV BBMI tests

SM API tests

I&I Team:

CCD Direct tests

IRIS Tests

Account Creation tests

HRA/HLA tests

MHV Admin Portal

Treatment Facility

MHV Portal GUI

SRE CMS team:

N/A

SRE Applications Team:

MHV Manual Regression Test Suite located in Quality Manager:

## Overview of Test Exclusions

The following outline details the areas excluded from testing during the MHV Release 12.12.

The goal of this testing is to ensure that the MHV Release 12.12 meets the requirements as outlined in the Business Requirements, Requirements Specification Document (RSD) and System Design Document (SDD).

This Master Test Plan excludes load and performance testing and security testing.

# Test Approach

The Master Test Plan covers the testing included in the Product Build Testing phase as specified in the Office of Enterprise Development (OED) Testing Guide.

The test team will employ manual and automated regression testing techniques to verify that the software requirements have been met and that the software functions appropriately.  The team employs the following testing approaches:

- Test Preparation and Test Functions.

- Test Scripts written in accordance with the completed User/Epic Stories and VA business rules documented in the Epic Stories.

- Test Scripts executed, results documented.

- Test Execution Summary documented.

- Test Results delivered to Development Team.

- Re-testing of failed Test Scripts.

## Product Component Test

The Development team releases the development system components and after completing unit testing communicates to the SQA team the features available to test.  The test team uses test cases developed for system testing for product component tests.

## Component Integration Test

The Development team releases to the development system integration components and after completing unit testing, communicates to the SQA team the features available to test.  The test team uses test cases developed for system testing for component integration test.

## System Tests

The development team releases to the system test environment after completing component integration testing. Then the SQA team then performs the system test.

## User Functionality Test

The MHV Project team, through an SME on the MHV Project Team and SQA during the testing cycle for each sprint conducts usability testing.  The team performs usability testing in the SQA Environment.

The MHV Program uses Rational Quality Manager (RQM) to create all their test scripts. Test scripts can be located by completing a search either by feature or release.  The following table is a list by feature and how it is called out in RQM to complete a search by feature.

Table 3:  MHV Feature List

| MHV Feature | Feature listed in RQM |
| --- | --- |
| Secure Messaging | SM |
| Prescription Tracking | Rx Tracking |
| Appointments | Appt |
| Single Sign-On | SSO |
| Blue Button Medical Images and Reports | BBMI |
| Secure Messaging APIs | SM API |
| Rx Prescriptions APIs | RX API |
| PHR My Goals | PHR My Goals |
| Blue Button APIs | BB API |
| MHV Admin Portal Enhancements | Admin Portal |
| CCD Direct | VA Health Summary |
| IRIS | IRIS Integration |
| A43 Patient Move Message | Automated Deactivation (A43) |
| eRAR updates | eRAR |
| MHV Treatment Facility Notification | Treatment Facility |
| Remote ID Proofing | Remote ID Proofing |
| BlueButton GUI updates | BB GUI |
| Healthe Living Assessment | HRA/HLA |
| MVI A31update and A24 error message | MVI |
| MVI Compliance | MVI |

## Enterprise System Engineering Testing

The MHV Project team will be supporting Enterprise System Engineering (ESE) Testing and be supplying artifacts as required.

## Initial Operating Capability Evaluation

MHV 12.12 does not go through the Initial Operating Capability process.

# Testing Techniques

The following sections describe the type of testing techniques performed during MHV Project testing.

## Risk-based Testing

MHV Project SQA team uses risk-based testing to focus on the most critical requirements and functionalities. Testing focuses on requirements and any high-severity defects.  The SQA team addresses critical and major defects first.

## Enterprise Testing

The SQA team performs MHV Project testing using test data on an abbreviated schedule.  This means that the team tests the following enterprise requirements.

### Security Testing

The testing team will only be performing security testing based on user login functionality for the MHV Project.

### Privacy Testing

The testing team performs privacy testing as necessary.

### Section 508 Compliance Testing

Objective

The 508 objective defined for MHV Core Dev, MHV System Reengineering (SRE) and MHV Sustainment Software Quality Assurance team is to validate that the developed system’s usability meet the 508 Compliance functional standards.  MHV Core Dev and MHV System Reengineering (SRE) team will perform 508 Self Certification for each specific release and will ensure that newly developed functionality did not introduce any new 508 Compliance violations to the MHV system.  In addition, the MHV SRE team will be requesting bi-weekly 508 scans through Worldspace/Deque Systems via the 508 office.  Self Certification will be performed as individual defects are reported and fixed. The MHV SRE team will be working with Sustainment and the 508 office to ensure the Worldspace tool and reports are run on a bi-weekly basis to ensure we catch 508 issues early on and can correct them in a timely manner.  SRE team will also be using the Linkchecker to verify any broken links.

MHV Sustainment team will work with VA 508 Program Office directly in order to obtain 508 Compliant Certification for My HealtheVet National and Admin portals. Sustainment team will work with Deque Systems via VA 508 Program office to schedule 508 scanning and provide scanning results.  MHV Sustainment team will also ensure all Content to be pushed to production is 508 compliant as well.  When LifeRay is running as the content generation tool, the content will be checked for 508 compliance violations after content is generated via LifeRay by the SRE team in conjuction with the 508 office.  The MHV Project implements this using a web-based UI. The MHV teams develop the software in compliance with Section 508 Compliance Rules and Regulations.  For more information, contact the Section 508 Program Office at

### Multi-Divisional Testing

MHV requires Multi-Divisional Testing to ensure that all applications will operate in a multi-division or multi-site environment while fully supporting local health care delivery.  The RSD defines the multi-divisional requirements for each application or system.  The development team verifies and validates that the application or system complies with the multi-divisional requirements.

## Test Types

The SQA team defines test types as a group of test activities aimed at testing a component or system regarding one or more interrelated quality attributes.  A test type focuses on a specific test objective, such as Black Box Testing or Regression Testing, and can take place on one or more test levels or test phases.  Refer to the table below for the test types utilized in the Product Build Test phase:

Table 3: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Unit Testing | Development, SQA |
| Component Integration Testing | Development, SQA |
| Load Testing | L & P Test Team |
| Performance Testing | Development, L&P Test Team |
| Smoke Testing | Development, Release Manager |
| Build Verification Testing | SQA |
| Data and Database Integrity Testing | Not done at this time |
| Requirements, User Story Verification Testing | SQA Team |
| Black Box Testing | SQA Team |
| System Testing | SQA Team |
| Regression Testing | SQA Team |
| Usability Testing | SQA, UAT Teams |
| User Acceptance Testing | UAT Team |
| 508 Compliance Testing | SQA Team |
| Documentation Testing | SQA, UAT Teams |

The above table defines test types.

### Test Type Definitions

Table 4: Test Type Definitions

| Test Type | Definition |
| --- | --- |
| Black Box Testing | A type of testing that tests the functionality of an application as opposed to its internal structures or workings. This method can be applied to all levels of testing: Unit, Integration and Acceptance. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don’t meet the requirements. Together with the Smoke test, the Build Verification test can be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that can result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing can be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Smoke Testing | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| System Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Unit Testing | A type of testing by which individual units of source code, sets of one or more modules together with control data, usage procedures and operating procedures are tested to determine if they are fit for use. One unit could be viewed as the smallest testable part of an application. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests can focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Acceptance Testing | User Acceptance Testing (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |

The following table defines the above-mentioned test types:

## Productivity and Support Tools

Table 5: Tool Category or Types

| Tool Category or Type | Tool Brand Name | Use | Level of Testing |
| --- | --- | --- | --- |
| Test Management | - Rational Quality Manager - Microsoft Excel | Create Test Cases and scripts Serve as Master Test Plan repository | System Test |
| Defect Tracking | - Rational Team Concert | Report, track, and close test incidents Generate test reports | All levels |
| Project Management | - MS Project | Track and set project status | All levels |
| Performance Testing | - HP LoadRunner | Create Performance test scripts, test scenarios execute load and performance tests, analyze test results and create test reports | All levels |
| Configuration Management | - SVN - RTC | Source control | SVN and RTC will be used to control source code and documentation for the MHV Project development. |
| DBMS tools | - SQL Plus - TOAD | Data verification | All levels |
| Automated Regression Testing | - Rational Functional Tester | Create Automation Test Cases and Scripts Execute automation test suites and report results Serves as Automation Test Case Repository | Regression |
| Section 508 Compliance Testing | - JAWS - Window-Eyes | Screen Reader Tools | All levels |
| Section 508 Compliance Testing | Link Checker 9.3 | Website URL Checker Test Tool | All Levels |
| Section 508 Compliance Testing | WorldSpace Sync 5.1 | Section 508 Compliance tester and report generator | All levels |
| Development Tool | LifeRay Portal | Development | All levels |

The above table describes the tools that will be employed to support this Master Test Plan. The MHV Project SQA employs the following tools to support the test process for this Master Test Plan.

# Test Criteria

The following sections describe the testing criteria used by the MHV SQA team.

## Process Reviews

The Master Test Plan undergoes two reviews:

- Peer Review – Upon completion of the Master Test Plan.

- Formal Review – After the Development Manager approves the Master Test Plan.

The Master Test Plan serves as an input or Artifact Used for the Process Quality Gate Review for Product Build as well as for the Go No Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Independent Test and Evaluation processes.

## Pass/Fail Criteria

The SQA Team verifies the business requirements in a test environment that closely emulates the final end state system.

The SQA Team uses Jazz to log all issues found during the execution of the System Testing. SQA Management issues reports weekly or on an as-needed basis, detailing outstanding issues.  These reports circulate to all individuals involved in the testing effort.  The Technical Project Managers (TPMs) or their designees ensure that the SQA team addresses all issues and resolved within a timely manner.  The following list enumerates the levels of Impact for Test Incidents and details the contents for each level of severity:

Critical or Major Impact Test Incident is an error or lack of functionality that does one of the following:

- Jeopardizes customer safety by corrupt or incorrect data.

- Has no workaround to provide similar functionality and this functionality is required to move to system, integration, or user acceptance.

- Adversely affects all users or key user functionality.

- Represents a significant value or loss of money, or time.

- Is governed by congressional mandate.

- Is sponsored by the National Program Office.

- Negatively impacts essential operating or business processing.

- Shuts the system down and prevents the product from operating or staying “alive”.

Average Impact Test Incident is an error or lack of functionality that:

- Has a reasonable workaround to maintain functionality.

- Impacts a small group of users, but has a workaround.

- Functionality works―not to requirements, specifications, or standards―but the workflow is not hampered.

Minor Impact Test Incident is an error or lack of functionality that can cause operator/user inconvenience and minimally affects operational processing such as the following:

- Spelling errors.

- Minor UI graphical/formatting errors that do not affect functionality/visibility.

Enhancement Test Incident is something that would be “nice” to have in the integration piece, but was not included in the specifications.

## Suspension and Resumption Criteria

The SQA Lead can suspend testing for the following reasons:

- Test environment issues including the lack of environments.

- Test accounts or verifiable items are unavailable or become unstable.

- A failure occurs that prevents the test from continuing, invalidates any additional testing to be performed, or corrupts the database.

- A defect is discovered that corrupts the data within the database in such a way that proceeding would cause severe damage to the test environment.

- The component being tested fails or a major component fails.  A major component failure is one that one can reasonably assume might result in other Test Case failures.

Testing resumes when the development team finishes component repair, rebuild, and versioning, and completes Unit Testing, Component System Testing, and Smoke Testing with no issues. Configuration Management (CM) installs the build is installed into the System Test environment.  If the suspension occurred due to either an unstable or unavailable test environment, testing resumes when the test environment becomes stable, available, or both.

The SQA Manager communicates to the MHV Project Team when a test suspension becomes necessary. Once the condition that caused the suspension to occur resolves and the testing resumes, the SQA Manager notifies the Team of the resumption.

## Acceptance Criteria

For the MHV team to release to production, the SQA Team must verify that all testable requirements are operational. The Project Manager, SQA Manager, SQA Test Analyst, and Development Technical Lead review all defects and issues and address all critical, major, and average impact defects prior to release. Any outstanding issue or anomaly requires an approved contingency process (workaround) in place prior to release. The team will document all outstanding issues with the approved workaround.

The SQA team ensures the meeting of all the System Testing success criteria and quality gates as outlined below. These include the following:

- The system functions as outlined in the My HealtheVet documents.

- There are no critical or major defects that would affect the functionality, stability, or performance of the system.

- The TPMs of MHV recommend release of the software.

- All SQA and test artifacts necessary for release have been completed and signed.

# Test Deliverables

Table 6: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan | SQA Team |
| Master Test Plan Checklist | SQA Team |
| Test Execution Risks | SQA Team |
| Test Schedule | SQA Team |
| Test Cases/Test Scripts | SQA Team |
| Test Data | SQA Team |
| Jazz Tickets, Test Status | SQA Team |
| Test Environment | SQA Team, Test Environment Team |
| Test Evaluation Summary | SQA Team |
| Requirements Traceability Matrix | SQA Team |
| Section 508 Compliance Checklist | SQA Team |

The above table lists the test deliverables for the MHV Project

# Test Schedule

Table 7: Testing Milestones

| Testing Milestones | Responsible Party | Dates |
| --- | --- | --- |
| Completed RSD & SDD | RSD – Requirements Analyst and SDD – Core Dev Leads | March 2015 |
| Test and Development Environment Available | SQA, Dev Leads and CM | March 2015 |
| Master Test Plan Completed |  | March 2015 |
| Master Test Plan Checklist Completed |  | March 2015 |
| Completed RTM | Requirements Analysts for each dev team and SQA members from each dev team. | March 2015 |
| Test Execution |  | March 2015 |
| Completed Test Evaluation Summary |  | March 2015 |

The above table provides a tentative test schedule for MHV.

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

## Test Environment Configurations

Successful testing requires controlled access to the test environment and an environment that replicates the planned production environment as closely as possible. Unplanned changes to the test environments can introduce new test incidents, alter the expected test results, and invalidate the test cases. CM maintains the responsibility for controlling the access and security in the SQA test environment, builds, set-up, and configuration change support.

Section 8.3 specifies the required test environments. Currently, MHV is moving from Austin Texas (AITC) to Terramark, Master Cloud.  The staff at the servicing Data centers maintains the base hardware configurations; this document does not specify them.

## Base System Hardware

The following table specifies the system hardware resources used by the SQA team as they are currently. Table 8 lists the Internal System Hardware Resources. Table 9 lists the External Dependencies.  This configuration planned for future use will be reviewed and evaluated.

Table 8: System Hardware Resources

Internal Dependencies

| Resource | Name and Type | Operating System |
| --- | --- | --- |
| AITC |  |  |
|  | Shared Internal WebServer (INT-A, INT-B, Preview, and SysTest) | RH Linux 5.5 64bit (Weblogic Server 11g (10.3.5)) |
|  | Secure Messaging Application Server (SysTest) | RH Linux 5 64 bit (Weblogic Server 11g (10.3.5)) |
|  | Secure Messaging Application Server (INT-A) | RH Linux 5 64 bit (Weblogic Server 11g (10.3.5)) |
|  | Ensemble (INT-B and SysTest) | RH Linux 5 64 bit |
|  | MHV Application Server (SysTest) | RH Linux 5.5 64bit (Weblogic Server 11g (10.3.2)) |
|  | MHV Application Server (INT-B) | RH Linux 5.5 64bit (Weblogic Server 11g (10.3.2)) |
|  | MHV Application Server (Preview) - Content Server & Repository | RH Linux 5.5 64bit (Weblogic Server 11g (10.3.2)) |
|  | MHV Application Server (INT-A) | RH Linux 5.5 64bit (Weblogic Server 11g (10.3.2)) |
|  | Secure Messaging Application Server (INT-B) | RH Linux 5.5 64bit (Weblogic Server 11g (10.3.5)) |
|  | Database Server (Shared across INT-A, INT-B, SysTest, Preview) | Solaris 10 |
|  | MDWS (Shared across INT-A, INT-B, and SysTest) | Windows 2008 R2 64-bit |
|  | Ensemble (INT-A) | RH Linux 5 64 bit |
|  | LDAP | Solaris 10 |
|  | Automated Test Server | Windows 2008 R2 64-bit |
|  | Automated Test Server | Windows 2008 R2 64-bit |
|  | Open Source (MySQL Database Server) | RH Linux 6 64 bit |
|  | Open Source (JBoss Application Server) | RH Linux 6 64 bit |
|  | Subversion Server | RH Linux 5.10 |
|  | PD Release Repository | RH Linux 5.10 |
| TM |  |  |
|  | MHV Portal/PHR/PHRMgr-R/Apache WebServer (INT-B) | RH Linux 6 64 bit |
|  | Secure Messaging/Apache WebServer (INT-B) | RH Linux 6 64 bit |
|  | Ensemble (INT-B) | RH Linux 6 64 bit |
|  | CCD (INT-B) | RH Linux 6 64 bit |
|  | MySQL Database Server (os/ccd) | RH Linux 6 64 bit |
|  | MDWS (INT-B) MS SQL Server 2008 | Windows 2008 R2 64-bit |
|  | Subversion Server | RH Linux 6 64 bit |
|  | Database Server (INT-B) | RH Linux 6 64 bit |

The above table displays System Hardware Resources = Current Development and Test.

Table 9: External System Resources (Cache/Ensemble/VistA Endpoints)

| Resource | Name and Type | Operating System/Location |
| --- | --- | --- |
|  | DEV VistA – Used for developing MHV VistA patches | Intersystems Cache (Albany) |
|  | DEV VistA – Used for developing MHV VistA patches | Intersystems Cache (Albany) |
|  | INT-A VistA Test Database | Intersystems Cache (Bay Pines Test Lab) |
|  | INT-A VistA Test Database | Intersystems Cache (Bay Pines Test Lab) |
|  | INT-B VistA Test Database | Intersystems Cache (Bay Pines Test Lab) |
|  | INT-B VistA Test Database | Intersystems Cache (Bay Pines Test Lab) |
|  | SysTest VistA Test Database | Intersystems Cache (Bay Pines Test Lab) |
|  | SysTest VistA Test Database | Intersystems Cache (Bay Pines Test Lab) |
|  | TLMPI/Stage1A Test Database | Intersystems Cache (Bay Pines Test Lab) |

Table 10: External System Resources (VAAFI (MVI), VAPII, and HRA Environment Endpoints)

VAAFI/MVI

| Mapping | Endpoint | Operating System/Location |
| --- | --- | --- |
| INT (VAAFI) --> INTB (MHV) |  | RedHat Linux 5.5 (64 bit) VA Corporate Data Center Operations (CDCO) in Austin and Philadelphia |
| SQA (VAAFI) --> SysTest (MHV) |  | RedHat Linux 5.5 (64 bit) VA Corporate Data Center Operations (CDCO) in Austin and Philadelphia |
| PINT (VAAFI) --> SysTest (MHV) |  | RedHat Linux 5.5 (64 bit) VA Corporate Data Center Operations (CDCO) in Austin and Philadelphia |

VAPII

| Mapping | Endpoint | Operating System/Location |
| --- | --- | --- |
| VAPII (Eben/AccessVA) INT --> MHV INTB |  | RedHat Linux 5.5 (64 bit) VA Corporate Data Center Operations (CDCO) in Austin and Philadelphia |
| VAPII (Eben/Access VA) PINT -> MHV SysTest |  | RedHat Linux 5.5 (64 bit) VA Corporate Data Center Operations (CDCO) in Austin and Philadelphia |

HRA

| Mapping | Endpoint | Operating System/Location |
| --- | --- | --- |
| HRA INT --> INTB (MHV) |  | Red Hat Linux 5.0 / VA Cloud Terremark Test Lab |
| HRA SQA --> SysTest (MHV) |  | Red Hat Linux 5.0 / VA Cloud Terremark Test Lab |

## Base Software Elements in the Test Environments/Desk Configurations

Table 11: Software Elements

| Software Element Name | Version | Type and Other Notes |
| --- | --- | --- |
| Windows 7 Enterprise 64-bit | Service Pack 1 | Operating System |
| Internet Explorer | 7.0 and higher | Internet Browser |
| Safari | 3.0 and higher | Internet Browser |
| MS Outlook | 2010 | E-mail Client |
| Network Associates McAfee Virus Checker | Agent Version 4.5.0.1929 Host Intrusion Prevention Version 8.0 | Virus Detection and Recovery Software |

The above table describes the test desktop configuration as referenced by MyHealtheVet website:

# Staffing and Training Needs

Table 12: Staffing Resources

| Testing Task | Resources | Test Process | Duration In Days |
| --- | --- | --- | --- |
| Create Master Test Plan | 5 | Test Preparation | 15 |
| Create Test Ideas | 5 | Test Preparation | 15 |
| Create Test Cases | 5 | Test Preparation | 15 |
| Perform Peer Review on Master Test Plan | 10 | Test Preparation | 5 |
| Perform Peer Review on Test Cases | 4 | Test Preparation | 10 |
| Perform Formal Review on Master Test Plan, Test Ideas, and Test Cases | 8 | Test Preparation | 5 |
| Complete Master Test Plan Checklist | 1 | Test Preparation | 1 |
| Establish Test Environments | 5 | Test Preparation | 10 |
| Update RTM | 4 | Test Preparation | 10 |
| Execute System Integration Testing | 4 | Product Build | 10 |
| Execute 508 Compliance Testing | 5 | Product Build | 10 |
| Execute Regression Testing | 4 | Product Build | 10 |
| Test Execution Spreadsheets | 4 | Product Build | 10 |
| Jazz Ticket Report | 1 | Product Build | 10 |
| Complete Test Evaluation Summary | 4 | Product Build | 3 |
| Updated RTM | 4 | Product Build | 3 |
| Product Build Checklist | 1 | Product Build | 1 |

The above table describes the personnel resources needed to plan, prepare, and execute this Master Test Plan.

SQA resources bear the responsibility to maintain or exceed the current expert knowledge level of the project and tools used for testing throughout the My HealtheVet Project.  SQA resources must possess familiarity and understanding of the following elements:

- OED ProPath.

- Rational Unified Process toolset (use of Jazz and Quality Manager).

- Relational tables, technical error and audit tables, and tools such as SQL scripts.

The following table lists the personnel that require training.

Table 13: Training Needs

| Name | Training Need | Training Option | Estimated Training Hours |
| --- | --- | --- | --- |
|  | Quality Manager, Jazz Tool | Attend VA provided Rational tools Training | 24 hours (per team member) |
|  | Rational Functional Tester | Attend Team provided Rational tool Training to get an understanding of how scripts are created, updated and executed. | 20 hours (per team member) |
|  | JAWS- 508 Compliance testing tool | Attend training sessions provided by VA 508 Program office | 18 hours (per team member) |
|  | Access/Training on MHV application documentation | Reading material RSD, SDD, Master Test Plan | 18 hours (per team member) |
|  | Basic SQL Queries | Manuals, online help, perhaps an Eclipse Tool with canned queries | 24 hours (per team member) |

The above table identifies training needs.

# Risks and Constraints

The risks outlined here can impact scope and schedule, necessitating a deviation from this Master Test Plan.

Risk #1:

| Description | If SQA continues to share test environments with Sustainment team, then it causes time restraints on testing. |
| --- | --- |
| Potential impact | High |
| Response | SQA addressed with PM and Development. |
| Contingency | Currently we are working in the development INT-B environment so we can begin testing on portions of the application when they become available. |

Risk #2:

| Description | If SQA isn’t a part of the requirements discussion early on and throughout the release, then SQA can be delayed in writing correct and accurateTS. |
| --- | --- |
| Potential impact | High |
| Response | SQA addressed with PM and Development. |
| Contingency | The sooner we get involved the sooner we can start creating our test cases and I can start the creation of Master Test Plan and Test Evaluation Reports, I’ve been sure to voice this at the morning SCRUM Meeting. |

Risk #3:

| Description | If Regression Testing continues to have to be run on individual local machines, then it will take a lot of time to do all of the Regression testing for Release 12.12. |
| --- | --- |
| Potential impact | High |
| Response | SQA has brought this to the PM. PM has brought this to the project team. |
| Contingency | See if there is a way we can get a VM Ware or box somewhere that we can run automation on so anyone can run it instead of having it specific to one person on the team. |

# Test Metrics

The SQA team defines metrics as a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics can include, but are not limited to the following elements:

- Number of test cases (pass/fail).

- Percentage of test cases executed.

- Number of requirements and percentage tested.

- Percentage of test cases resulting in defect detection.

- Number of defects attributed to test case/test script creation.

- Percentage of defects identified; listed by cause and severity.

- Time to re-test.

# Attachment A - Abbreviation, Acronyms, and Definitions

The following table lists the abbreviations and acronyms used in this document.

Table 14: Abbreviations, Acronyms, and Definitions

| Abbreviation/Acronym | Definition |
| --- | --- |
| AS | Assistant Secretary |
| BTT | Budget Tracking Tool |
| CAMS | Capital Asset Management System |
| CM | Configuration Management |
| eCPIC | Electronic Capital Planning and Investment Control |
| eCMS | Electronic Contract Management System |
| EPS | PD Enterprise Product Structure |
| ES(xxx) | Epic Story (Given Number) |
| FMS | Financial systems, e.g. Financial Management System |
| GUI | Graphical User Interface |
| IFCAP | Integrated Fund Distribution, Control Point Activity, Accounting and Procurement |
| IOC | Initial Operating Capability |
| IPT | Integrated Project Team |
| IT | Information Technology |
| ITARS | Information Technology Acquisition Request System |
| MHV | My HealtheVet |
| MVI | Master Veteran Index |
| OED | Office of Enterprise Development |
| OMB | Office of Management and Budget |
| ORR | Operational Readiness Review |
| PM | Project Manager |
| PMAS | Project Management Accountability System |
| QA | Quality Assurance |
| RMP | Risk Management Plan |
| RSD | Requirements Specification Document |
| BRD | Business Requirement Document |
| FRD | Functional Requirement Document |
| RTM | Requirements Traceability Matrix |
| SDD | System Design Document |
| SDLC | Software Development Lifecycle |
| SRE | Site ReDesign |
| STLC | Software Testing Life Cycle |
| SQA | Software Quality Assurance |
| SQL | Structured Query Language |
| SRE Team | System ReEngineering Team |
| TBD | To Be Determined |
| TSPR | Technical Services Project Repository |
| UAT | User Acceptance Test |
| UI | User interface |
| URL | Universal Resource Identifier |
| VA | Department of Veterans Affairs |
| VAAFI | VA Authentication Federation Infrastructure |
| VOA | Virtual Office Acquisition |
| VISN | Veterans Integrated Services Network |
| VistA | Veterans Health Information Systems and Technology Architecture |

# Attachment A - Approval Signatures

REVIEW DATE: <date>

SCRIBE: <name>

__________________________________________________________

Signed:							Date:

< ProgramManager>

__________________________________________________________

Signed:							Date:

< Business Sponsor Representative >

__________________________________________________________

Signed:							Date:

< Integrated Project Team (IPT) chair >

# A. Test Type Definitions

Test analysts use “test types” to validate the system or application under test. Simply put, test types are test techniques used to exercise the system or application.  This table presents a listing of possible test types that may be utilized during the Product Build, Independent Testing, Operational Readiness Review (ORR) and Initial Operating Capability (IOC) Testing.  The test analyst in consultation with the Development Manager selects the test types best suited to the system or application being tested. A minimum set of test types is suggested here.  More tests may be added at the discretion of the Development Team.

|  | Product Build Testing | Independent Testing | IOC Testing |
| --- | --- | --- | --- |
| Types of Test |  |  |  |
| Access Control Testing | X |  |  |
| Benchmark Testing |  |  |  |
| Build Verification Testing |  | X |  |
| Business Cycle Testing |  |  | X |
| Compliance Testing | X |  |  |
| Component Integration Testing |  |  |  |
| Configuration Testing |  |  |  |
| Contention Testing |  |  |  |
| Data and Database Integrity Testing |  |  |  |
| Documentation Testing | X |  | X |
| Error Analysis Testing |  |  | X |
| Exploratory Testing | X | X | X |
| Failover Testing |  |  |  |
| Installation Testing | X |  |  |
| Integration Testing | X | X |  |
| Load Testing |  | X |  |
| Migration Testing |  |  |  |
| Multi-Divisional Testing |  |  |  |
| Parallel Testing |  |  |  |
| Performance Monitoring Testing |  |  |  |
| Performance Testing |  | X |  |
| Privacy Testing | X |  |  |
| Product Component Testing | X |  |  |
| Recovery Testing |  |  |  |
| Regression Test | X |  |  |
| Risk Based Testing | X |  | X |
| Section 508 Compliance Testing | X |  |  |
| Security Testing |  |  |  |
| Smoke Testing | X | X |  |
| Stress Testing |  | X |  |
| System Testing | X | X |  |
| Usability Testing |  |  | X |
| User Functionality Testing | X |  |  |
| User Interface Testing |  |  |  |

  - Test Type Definitions

| Test Type | Definition |
| --- | --- |
| Access Control Testing | A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. Access Control Testing verifies that access to the system is controlled and that unwanted or unauthorized access is prohibited. This test is implemented and executed on various targets-of-test. |
| Benchmark Testing | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don't meet the requirements. Together with the Smoke test, the Build Verification test may be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Business Cycle Testing | A type of testing that focuses upon activities and transactions performed end to end over time. This test type executes the functionality associated with a period of time (e.g., one-week, month, or year). These tests include all daily, weekly, and monthly cycles, and events that are date-sensitive (e.g., end of the month management reports, monthly reports, quarterly reports, and year-end reports). |
| Compliance Testing | A type of testing that verifies that a collection of software and hardware fulfills given specifications. For example, these tests will minimally include: "core specifications for rehosting - ver.1.5-draft 3.doc", Section 508 of The Rehabilitation Act Amendments of 1998, Race and Ethnicity Test, and VA Directive 6102 Compliance. It does not exclude any other tests that may also come up. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Configuration Testing | A type of testing concerned with checking the programs compatibility with as many possible configurations of hardware and system software. In most production environments, the particular hardware specifications for the client workstations, network connections, and database servers vary. Client workstations may have different software loaded, for example, applications, drivers, and so on hand, at any one time; many different combinations may be active using different resources. The goal of the configuration test is finding a hardware combination that should be, but is not, compatible with the program. |
| Contention Testing | A type of performance testing that executes tests that cause the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that may result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. |
| Error Analysis Testing | This type of testing verifies that the application checks for input, detects invalid data, and prevents invalid data from being entered into the application. This type of testing also includes the verification of error logs and error messages that are displayed to the user. |
| Exploratory Testing | A technique for testing computer software that requires minimal planning and tolerates limited documentation for the target-of-test in advance of test execution, relying on the skill and knowledge of the tester and feedback from test results to guide the ongoing test effort. Exploratory testing is often conducted in short sessions in which feedback gained from one session is used to dynamically plan subsequent sessions. |
| Failover Testing | A type of testing test that ensures an alternate or backup system properly "takes over" (i.e., a backup system functions when the primary system fails). Failover Testing also tests that a system continually runs when the failover occurs, and that the failover happens without any loss of data or transactions. Failover Testing should be combined with Recovery Testing. |
| Installation Testing | A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| Integration Testing | An incremental series of tests of combinations or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Migration Testing | A type of testing that follows standard VistA and HeV-VistA operating procedures and loads the latest .jar version onto a live copy of VistA and HeV-VistA. The following are examples of the types of tests that can be performed as part of migration testing: - Data conversion has been completed. - Data tables are successfully created. - Parallel test for confirmation of data integrity. - Review output report, before and after migration, to confirm data integrity. - Run equivalent process, before and after migration. |
| Multi-Divisional Testing | A type of testing that ensures that all applications will operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. |
| Parallel Testing | The same internal processes are run on the existing system and the new system. The existing system is considered the “gold standard”, unless proven otherwise. The feedback (expected results, defined time limits, data extracts, etc.) from processes from the new system are compared to the existing system. Parallel testing is performed before the new system is put into a production environment. |
| Performance Monitoring Testing | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Privacy Testing | A type of testing that ensures that (1) veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). |
| Product Component Testing | Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| Recovery Testing | A type of testing that causes an application or system to fail in a controlled environment. Recovery processes are invoked while an application or system is monitored. Recovery testing verifies that application or system, and data recovery is achieved. Recovery Testing should be combined with Failover Testing. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Risk Based Testing | A type of testing based on a defined list of project risks. It is designed to explore and/or uncover potential system failures by using the list of risks to select and prioritize testing. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Security Testing | A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as required by the Assessment and Authorization Process. |
| Smoke Test | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| Stress Testing | A performance test implemented and executed to understand how a system fails due to conditions at the boundary, or outside of, the expected tolerances. This failure typically involves low resources or competition for resources. Low resource conditions reveal how the target-of-test fails that is not apparent under normal conditions. Other defects might result from competition for shared resources (e.g., database locks or network bandwidth), although some of these tests are usually addressed under functional and load testing. Stress Testing verifies the acceptability of the systems performance behavior when abnormal or extreme conditions are encountered (e.g., diminished resources or extremely high number of users). |
| System Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests may focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Functionality Test | User Functionality Test (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |
| User Interface Testing | User-interface (UI) testing exercises the user interfaces to ensure that the interfaces follow accepted standards and meet requirements. User-interface testing is often referred to as GUI testing. UI testing provides tools and services for driving the user interface of an application from a test. |

The table above contains table type definitions.