Department of Veterans Affairs

MOCHA Server Database to Web Services Migration

Acceptance Criteria Plan

December 2014

Version 1.1

.

Revision History

Note: The revision history cycle begins once changes or enhancements are requested after the Acceptance Criteria Plan has been baselined.

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 12/08/2014 | 1.1 | Addressed comments from |  |
| 11/26/2014 | 1.0 | Technical edit |  |
| 11/25/2014 | 0.3 | Update content |  |
| 11/21/2014 | 0.2 | Technical edit |  |
| 11/21/2014 | 0.1 | Initial Draft |  |

ProPath Template v1.1, 2/2013

Artifact Rationale

The Acceptance Criteria Plan (ACP) documents what the customer will accept for each increment, so that all parties have a common understanding of what the project is delivering and what the customer will accept. The plan is required by the Project Management Accountability System (PMAS) Guide prior to the Milestone 1 Review. Attachment A of the Acceptance Criteria Plan is the Customer Acceptance Form. The PMAS Guide requires a Customer Acceptance Form to be completed and approved at the end of each increment. The Customer Acceptance Form is the evidence that an increment has been completed. The increment is not considered finished until the Customer Acceptance Form is approved.

Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Scope	1

1.3.	Definitions, Acronyms, and Abbreviations	1

1.4.	References	1

2.	Functionality	2

2.1.	Resources	2

2.2.	Schedule	3

2.3.	Scope	4

2.4.	Acceptance Process	4

2.5.	Acceptance Criteria	4

3.	Approval Signatures	5

Attachment A – Customer Acceptance Form Template	6

A.1.	Project Manager Readiness:	6

A.2.	Service Delivery & Engineering (SDE) Implementation Manager Acceptance:	6

A.3.	Customer Acceptance:	7

# Introduction

Each PMAS Increment is required to include an Acceptance Criteria Plan (ACP) which is agreed to by the Office of Information Technology (OI&T) and the Business Sponsor. This Proof of Concept (POC) project will only have one increment.

## Purpose

The purpose of this ACP is to specify the process and criteria by which the Medication Order Check Healthcare Application (MOCHA) Server Database to Web Services Migration product will be approved by the business customer, Pharmacy Benefits Management (PBM).

## Scope

The scope of this project is to demonstrate the feasibility of getting drug information to perform drug order checks directly from First Databank’s (FDB) MedKnowledge Framework 4.0 via calls to the FDB Cloud Connector through Amazon’s Web Cloud. Therefore, complex order checks will not be performed; only drug-drug interaction and duplicate therapy checks will be performed with limited error checking.

## Definitions, Acronyms, and Abbreviations

The list of Acronyms can be found on the MOCHA TSPR site: http://serv.vista.domain.ext/server12/ProjectDocs/Pharmacy_Re-Engineering_MOCHA_FY14/PRE_Glossary.docx

## References

- If you are unable to locate a referenced document, please contact the PRE Configuration Manager who should be identified on the project’s TSPR site.

- PRE SharePoint Site - http://wwww.abc.domain.domain/projects/pre

- MOCHA Server IPT Review Portal - http://wwww.abc.domain.domain/projects/pre/PRE_IPT_Rev/MS_Review/default.aspx

- MOCHA Server v3.0 SharePoint Site - http://wwww.abc.domain.domain/projects/pre/PRE_MSv3/

- PRE Project Notebook (TSPR) Site - http://serv.vista.domain.ext/server12/anotebk.asp?proj=1474&Type=Active

The following documents are relevant to this Proof of Concept project:

- MOCHA Server DB to Web Services Migration Requirements Specification Document (RSD)

- MOCHA Server DB to Web Services Migration System Design Document (SDD)

- MOCHA Server Interface Control Document (ICD)

- Austin Information Technology Center (AITC)’s Application Contingency Plan document

- J2EE Component of PRE version 0.5 Software Requirements document (produced by SwRI)

NOTE:	The following reference documents are maintained in PRE’s ClearCase repository and published to the referenced PRE SharePoint or PRE TSPR sites:

- PRE Approach to Adopting Agile - http://wwww.abc.domain.domain/projects/pre/OverArching%20Documents/PRE_Approach_to_Adopting_Agile.docx

This document is intended to help the reader gain an understanding of Agile and how it will be implemented by the PRE program.

- PRE Approach to PMAS and ProPath - http://wwww.abc.domain.domain/projects/pre/OverArching%20Documents/PRE_Approach_to_PMAS_and_ProPath.docx

This document is intended to help the reader gain an understanding of PMAS & ProPath and how it will be implemented by the PRE program.

# Functionality

Since this is a Proof of Concept project (also known as the “Prototype System”), there will only be one increment. The following functionality will be demonstrated during this project:

- The Prototype System shall demonstrate the ability to process MOCHA (VistA) order check requests for Drug-Drug Interaction (DDI) using the FDB MedKnowledge 4.0 data source residing in the cloud using the FDB Cloud Connector.

- The Prototype System shall demonstrate the ability to process VistA order check requests for Duplicate Therapy (DT) using the FDB MedKnowledge 4.0 data source residing in the cloud using the FDB Cloud Connector.

- The Prototype System shall demonstrate a means to send an error response to MOCHA (VistA) when an order check request using the FDB MedKnowledge 4.0 data source residing in the cloud cannot be performed.

## Resources

The Scrum Framework defines three core roles, the Product Owner, the Scrum Master, and the Development Team.

The MOCHA Workgroup will be responsible for defining and prioritizing the business needs and articulating them in the Product Backlog. The Lead Clinical Analyst (or his/her backup), serving as Product Owner, must be available daily to the Development Team to answer questions and provide feedback on the work in progress.

| Product Owner | Quantity |
| --- | --- |
| Lead Clinical Analyst (PBM) | 1 |

The Development Team, from this point forward referenced as the Scrum Team, will be made up of the following roles, all of whom complete specific tasks associated with realizing the User Stories identified in the Sprint Backlog:

| Scrum Team | Quantity |
| --- | --- |
| Business Analyst | 1 |
| Java Developers | 2 |
| SQA Analyst | 1 |
| Architects | 2 |
| Technical Writer | 1 |

The Project Manager will fill the role of Scrum Master, whose focus is on removing obstacles that jeopardize the Scrum Team’s ability to meet their deliverables.

| Scrum Master | Quantity |
| --- | --- |
| HP MOCHA Project Manager | 1 |

In addition to the core roles, ancillary PRE support will be provided:

| Support Roles | Quantity |
| --- | --- |
| VA MOCHA Project Manager | 1 |
| Change Management | 1 |
| Planning Support | 1 |
| SDE ESE Engineer | 1 |
| SDE ESE ETS Testers | 1 |
| System Administrators | 1 |
| DBAs | 1 |

## Schedule

The formal beginning and ending of the increment will comply with PMAS/ProPath procedures. Note that this increment spans Fiscal Year 2014 and Fiscal Year 2015 (FY15), and this section will only focus on that part of the schedule occurring during FY15.

The portion of this increment taking place in FY15 will consist of three (3) three-week Sprints. Functionality will be developed during Sprints 1 and 2. Integration Testing and Performance Testing will be performed during Sprint 3. Reviews, Retrospectives, and Planning Sessions will occur between sprints.

The following significant milestones will be included in the increment schedule when finalized in the Milestone 1 Review:

- Increment Start

- The Start and Finish of Sprints 1, 2, and 3

- CAF Sign-Off (Increment Finish)

## Scope

In line with the PRE Approach to Adopting Agile, the scope of the increment will be defined in Sprint Planning Sessions as the increment progresses through the sprints. With support from the Scrum Team, the Lead Clinical Analyst has reviewed the outstanding MOCHA Server to Web Service Migration User Stories, and based on business value, prioritized them in the Product Backlog. From this prioritized list, the Lead Clinical Analyst defines the Product Backlog, by identifying the User Stories PBM would like to include in the increment. The Lead Clinical Analyst will define acceptance criteria for the top priority User Stories in the Increment Backlog.

Sprint planning sessions attended by the Lead Clinical Analyst and the Scrum Team will be held immediately prior to the beginning of each sprint. During these planning sessions, the User Stories in the Increment Backlog will be discussed, estimated, and broken down into smaller tasks. Based on factors such as business value and what will fit into the three week timeframe, the Lead Clinical Analyst and Scrum Team will agree on and the Scrum Team will commit to the User Stories that will be completed in the upcoming sprint. These User Stories will be referred to as the Sprint Backlog, represent the scope of the sprint, and will be published separately at the end of each Sprint Planning Session.

## Acceptance Process

The process by which the increment will be accepted by the customer involves activities that take place during Product Review meetings and Function Demonstration.

Product Review Meetings: At the end of each three week sprint, the new functionality added to the MOCHA Server Database to Web Services Migration will be demonstrated to the Lead Clinical Analyst or designates.

Functional Testing (FT): This testing will take place during Sprints 1 and 2. With support of PBM, the PRE team will define and execute test scenarios designed to verify the acceptance criteria for each User Story completed during the increment.

Performance Testing (PT): This testing will take place during Sprint 3 (after the requisite features have been completed during Sprints 1 and 2). This is dependent on getting access to testing servers at AITC. This testing will measure the amount of time between sending a data request message and receiving the data requested for the proof of concept prototype. This route time will be compared to the time between sending a message to the Cache database and receiving data back using MOCHA Server v3.0.

Customer Acceptance Form (CAF): In compliance with PMAS/ProPath procedures, the CAF located in Attachment A of this document is completed by the Project Manager and the Customer. In the questionnaire section of this form, the customer indicates if further development is required.

## Acceptance Criteria

Criteria for acceptance of the increment is established during each sprint planning session and documented within the Sprint Backlogs. Each User Story within the Sprint Backlog includes a story specific Acceptance Criteria.

# Approval Signatures

This section is used to document the approval of the Acceptance Criteria Plan during the Formal Review. The review should be ideally conducted face to face where signatures can be obtained ‘live’ during the review however the following forms of approval are acceptable:

- Physical signatures obtained face to face or via fax

- Digital signatures tied cryptographically to the signer

- /es/ in the signature block provided that a separate digitally signed e-mail indicating the signer’s approval is provided and kept with the document

REVIEW DATE:  12/09/2014

SCRIBE:

See PDF for Signatures

- Attachment A – Customer Acceptance Form Template

This section is used to document the formal acceptance of the increment deliverable. This form is to be completed only at the end of the increment cycle and requires the signatures of the three key stakeholders:  the project manager, Service Delivery & Engineering (SDE) coordinator, and the customer.

Project Number/Name:	MOCHA Server Database to Web Services Migration

Increment #:	#20

Project Manager:	Heidi Cross

Customer Organization:	VHA Pharmacy Benefits Management (PBM)

Planned Milestone Date:

Achieved Milestone Date:

  - Project Manager Readiness:

I attest that all increment requirements have been met. I will retain this form in the project repository with approved signatures for a period of three years.

See PDF for Signature

_________________________________________________________

Comments

  - Service Delivery & Engineering (SDE) Implementation Manager Acceptance:

I attest that the IT infrastructure is available to support integration and performance testing.

  - Customer Acceptance:

I attest that I have accepted the delivery of the prototype of MOCHA Server DB to Web Services Migration project as of this date. My organization will retain all evidence (as noted below) of my acceptance for a period of three years after project completion, or it will forward all such evidence to ____________________ retention until _________________.

☐ Yes	☐ No

See PDF for Signatures

__________________________________________________________

Comments

Questions for Customer Response:

- Will the prototype satisfy the requirements?	☐ Yes	☐ No

- Was this release tested by your organization before acceptance?	☐ Yes	☐ No

- Were test plans, scripts, and activities documented and retained?	☐ Yes	☐ No

If yes, where is the evidence located?  ____________________________

- Were test results documented and retained?	☐ Yes	☐ No

If yes, where is the evidence located?  ____________________________

- Were requirements for this increment documented and agreed on?	☐ Yes	☐ No

- Did the increment release meet all agreed-on functionality?	☐ Yes	☐ No