Pharmacy Interface Automation

Code Description- PSJ*5*317- through Sprint 5

September 23, 2015

The Pharmacy Interface Automation Project (PIA) will provide

a new standard bi-directional HL7 interface to the Pharmacy Automated

Dispensing Equipment (PADE) server. The PADE will route the message

to a cabinet located at the point of care areas such as Inpatient wards,

Outpatient Clinics etc.

The following two patches are provided for this project:

PSS*1*193 - Pharmacy Data Management V. 1.0. (See other document for   information on this patch.)

PSJ*5*317 - Inpatient Medications V. 5.0.

As part of Sprint 1, the following were completed in this patch PSJ*5*317.

1.  Two new files, PADE SYSTEM SETUP file (#58.7) and PADE LOCATION file

(#58.71) were added.

2.  A new option, PADE System Setup [PSJ PADE SETUP] was created to setup

a PADE System and to define the divisions associated with the PADE

System.

3.  Two HL7 application parameters, PSJ VISTA and PSJ PADE SERVER were

created for site specific information.

4.  One Logical Link, PSJ PADE was created to support the Outbound HL7

Messages.

As part of Sprint 2 & 3, the following developments were completed:

1.      Patient Admission, Discharge and Transfer events were sent to

PADE via HL7. At the completion of a patient movement in the REGISTRATION

v. 5.3 package, the option, VAFC HL7 INPATIENT CAPTURE is triggered (DBIA

# 1181). This option builds the standard HL7 messages depending on the

patient movement type via VAFC ADT protocols.

As part of this project, the following HL7 protocols were added:

PSJ ADT-A01 ROUTER

PSJ ADT-A01 SERVER - Admission event

PSJ ADT-A01 CLIENT

PSJ ADT-A02 SERVER - Transfer event

PSJ ADT-A02 CLIENT

PSJ ADT-A03 SERVER - Discharge event

PSJ ADT-A03 CLIENT

PSJ ADT-A08 SERVER - Bed switch  (Sprint 5)

PSJ ADT-A08 CLIENT

PSJ ADT-A11 SERVER - Cancel Admission event

PSJ ADT-A11 CLIENT

PSJ ADT-A12 SERVER - Cancel Transfer event

PSJ ADT-A12 CLIENT

PSJ ADT-A13 SERVER - Cancel Discharge event

PSJ ADT-A13 CLIENT

PSJ ADT-A01 ROUTER is setup as a subscribing protocol to VAFC ADT-A01

SERVER, VAFC ADT-A02 SERVER, VAFC ADT-A03 SERVER, VAFC ADT-A08-TSP

SERVER, VAFC ADT-A11 SERVER, VAFC ADT-A12 SERVER, VAFC ADT-A13 SERVER.

The trigger routine tied to this protocol (PSJ ADT-A01 ROUTER) will scan

the HL7 messages generated by the VAFC ADT event and will build its own

copy including the Allergy and (AL1) and Observation/Result (OBX) segments

and will send them to the respective PADE via Vitria Interface Engine

(VIE).

As part of Sprint 4, the following developments were completed:

1. The Clinic appointment check-in's were sent to PADE via HL7 messages

provided the Clinic is tied to an active PADE. During patient check-in in

the Scheduling v. 5.3 package, the protocol, VAFC HL7 OUTPATIENT CAPTURE

is triggered (DBIA #1320). The protocol VAFC ADT-A08-SDAM SERVER builds

the standard HL7 messages.

The following protocols were added:

PSJ ADT-A08-SDAM ROUTER - subscribing protocol to VAFC ADT-A08-SDAM

SERVER

PSJ ADT-A08-SDAM SERVER - event driver for clinic check-in

PSJ ADT-A08-SDAM CLIENT - subscriber

A new option, PADE SEND AREA SETUP [PSJ PADE SEND AREA SETUP] was created

to setup the PADE send area, which will help map locations to the cabinets

on the vendor systems.

2. The PADE inventory file was modified to allow dispensing cabinets to

be grouped by division, and also associate wards, ward groups, clinics,

and clinic groups with cabinets. New option PSJ PADE INBOUND SETUP created

to allow configuration of PADE inventory.

As part of Sprint 5, the following developments were completed:

A new menu, PSJ PADE MAIN MENU was created with the following

options:

PADE Send Area Setup [PSJ PADE SEND AREA SETUP]

PADE System Setup [PSJ PADE SETUP]

PADE Inbound Inventory Setup [PSJ PADE INBOUND SETUP]

PADE Send Surgery Cases [PSJ PADE SEND SURGERY CASES]

A new security key, PSJ PADE MGR was added to allow access to the above

menu.

The following option was exported as a standalone option so that sites can schedule it as a recurring task.

PADE Surgery Task [PSJ PADE SURGERY TASK]

Two following protocols were created to receive and process inbound dispense messages in the form of OMS-O05 HL7 messages

PSJ PADE OMS-O05 EVENT

PSJ PADE OMS-O05 SUB

Inbound HL7 messages from the PADE vendor are validated and filed into the PADE INBOUND TRANSACTION file (#58.6), which triggers an automatic update of the inventory information in the PADE INVENTORY SYSTEM file (#58.601).