Department of Veterans Affairs

VA Eye Injury Data Store

Version 1.0

Master Test Plan

December 2014

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 12/11/2014 | 1.0 | Initial Version |  |

Table of Contents

1.	Introduction	1

1.1.	Purpose	2

1.2.	Test Objectives	2

1.3.	Roles and Responsibilities	3

1.4.	Processes and References	3

2.	Items To Be Tested	4

2.1.	Overview of Test Inclusions	8

2.2.	Overview of Test Exclusions	8

3.	Test Approach	9

3.1.	Product Component Test	9

3.2.	Component Integration Test	9

3.3.	System Tests	9

3.4.	User Functionality Test	10

3.5.	Enterprise System Engineering Testing	10

3.6.	Initial Operating Capability Evaluation	10

4.	Testing Techniques	10

4.1.	Risk-based Testing	10

4.2.	Enterprise Testing	10

4.2.1.	Security Testing	11

4.2.2.	Privacy Testing	11

4.2.3.	Section 508 Compliance Testing	11

4.2.4.	Multi-Divisional Testing	11

4.3.	Test Types	11

4.4.	Productivity and Support Tools	13

5.	Test Criteria	13

5.1.	Process Reviews	13

5.2.	Pass/Fail Criteria	14

5.3.	Suspension and Resumption Criteria	15

5.4.	Acceptance Criteria	15

6.	Test Deliverables	15

7.	Test Schedule	15

8.	Test Environments	16

8.1.	Test Environment Configurations	16

8.2.	Base System Hardware	16

8.3.	Base Software Elements in the Test Environments	17

9.	Staffing and Training Needs	17

10.	Risks and Constraints	18

11.	Test Metrics	18

# Introduction

This Master Test plan (MTP) was developed for the VA Eye Injury Data Store (VA EIDS) project under the Department of Veterans Affairs (VA) Transformation Twenty-One Total Technology acquisition program, known as T4.

The Office of Specialty Care Services, Veterans Health Administration (VHA), is submitting this request. Dr. Mary G. Lawrence serves as the Business Owner of the VA Eye Injury Data Store.

Section 1623 of Public Law 110-181 requires the VAto collaborate with the Department of Defense (DoD) to share data, allowing a continuum of care for Veterans. In addition, it requires the ability to gather longitudinal data on eye injuries for improved best practices and safety measures. In March 2008, VA created the Military Eye/Vision Injury Registry (MEVIR) Business Requirements Document (BRD) Request #20080213 for this new Service Request.

The initial BRD outlined the need to identify Veterans with significant eye injuries sustained during Operation Enduring Freedom/Operation Iraqi Freedom/Operation New Dawn (OEF/OIF/OND), and to document short and long term visual outcomes. This led to the decision that all Veterans with ocular injuries need to be identified, and their treatment documented by the VA and shared with DoD to document visual outcomes for these Veterans.

The Military Eye/Vision Injury Registry (MEVIR), now called the VA Eye Injury Data Store (VA EIDS), was developed to enable VA data collection and sharing. The application was developed in 2010 and is a component of the Converged Registries Solution (CRS) project. The application meets the requirements for Privacy and System of Records Notification (SORN).

In 2011, DoD developed the DoD and Veterans Eye Injury and Vision Registry (DVEIVR), utilizing capabilities from MEVIR (now VA EIDS). The DVEIVR tracks the diagnosis, surgical intervention, operative procedures, related treatments and followup care for each active duty Servicemember who has sustained a significant eye injury. Data abstraction from VA EIDS into DVEIVR was initiated in March 2012. VA EIDS is the primary data source of ocular clinical and related data from Servicemembers and Veterans treated in VA medical and rehabilitation facilities.

VA EIDS stakeholders and IPT workgroups have identified new functional requirements that will provide the capability to better harmonize VA EIDS data with DVEIVR data. The new requirements include, but are not limited to: the ability to make VA EIDS eligibility determinations in relevant encounters; the addition of data fields (e.g. medications, low vision and blind rehabilitation care) to meet the VA/DoD objective to facilitate longitudinal analysis of care and treatment received by Servicemembers and Veterans with serious eye injuries incurred in OIF/OEF/OND; and the ability to filter records of serious eye injuries. Other requirements include design changes to facilitate data abstraction and reporting capabilities.

These system improvements will ensure that the same data format is shared between DoD and VA, support eligibility determinations and relevance of data, expand the number and types of VA data fields and elements, automate transmission of data on a regular schedule, as well as support accuracy in reporting, which is essential for statistical results.

## Purpose

The purpose of the Master Test Plan is to document the overall testing process for VA EIDS. This MTP describes the Test Strategy being used, testing activities to be performed, who will perform the activities, the schedule of test activities, assigned responsibilities, and resources required to determine the readiness of the software product. The Test Strategy defines the Test Levels and Types of Tests planned throughout the project life cycle.

- Provide a central artifact to govern the planning and control of the test effort. It defines the general approach that will be employed to test the software and to evaluate the results of that testing, and is the top-level plan that will be used by managers to govern and direct the detailed testing work.

- Provide visibility to stakeholders that adequate consideration has been given to various aspects governing the testing effort, and where appropriate to have those stakeholders approve the plan.

- Provide a high-level, contractual basis for the more detailed technical requirements. It captures the essence of the envisaged solution in the form of high-level features that give the reader an overview of the system to be developed from a behavioral requirements perspective. It is used to manage the scope of the project and communicate the fundamental "why and what" for the project, and is a gauge against which future decisions should be validated.

- Based on review and concurrence by external stakeholders, this document will form the basis for the work that will be undertaken to define the requirements of the system.

This document is directed at a broad audience of stakeholders external and internal to the project team. These stakeholders include (but are not limited to) Enterprise Systems Management (ESM) staff, business owners, Information Technology (IT) architects and project team members.

## Test Objectives

This Master Test Plan supports the following objectives:

- To provide test coverage for 100% of the documented requirements.

- To execute 100% of the test cases during User Acceptance Testing (UAT).

- To create, maintain and control the test environment.

- To establish that the requirements identified have been implemented and are functioning properly.

- To outtline the testing approach that will be used-including the progression of testing coverage and references to quality milestones/gates.

- To identify the required resources.

- To list the deliverable elements of the test project.

- To describe the system to be tested, test inclusions and exclusions, and roles and resource participation for testing and Configuration Management (CM).

- To test Section 508 compliance.

## Roles and Responsibilities

Table 1 lists the key roles and their responsibilities for this Master Test Plan.

Table 1: Roles and Descriptions

| Role | Description |
| --- | --- |
| Development Team | Persons that build or construct the product/product component. |
| Development Manager | Person responsible for assisting with the creation and implementation of the Master Test Plan. |
| Program Manager | Person that has overall responsibility for the successful planning and execution of a project; person responsible for creating the Master Test Plan in collaboration with the Development Manager. |
| Stakeholders | Persons that hold a stake in a situation in which they may affect or be affected by the outcome. |
| Test Analyst | Person responsible for ensuring full execution of the test process to include the verification of technical requirements and the validation of business requirements. |
| Test Lead | An experienced Test Analyst or member of the Test Team that leads and coordinates activities related to all aspects of testing based on an approved Master Test Plan and schedule. |
| Test Team/Testers | Persons that execute tests and ensure the test environment will adequately support planned test activities. |
| Test Environment Team | Persons that establish, maintain, and control test environments. |

## Processes and References

The processes that guide the implementation of this MTP are:

- Test Preparation

- Product Build

- Independent Test and Evaluation

The references that support the implementation of this MTP are:

- ProPath

- Section 508 Office Web Page

- Privacy Impact Assessment - Privacy Service

# Items To Be Tested

The following items will be tested.

BN2852 - The system shall have the ability to add data fields/elements as needed at the administrator level.

OWNR11462 - Provide the ability to add data fields to the visit data.

OWNR11463 - Provide the ability to add data fields to the exam findings.

OWNR11464 - Provide the ability to add data fields to the treatments (e.g. medications, rehabilitation).

OWNR11465 - Provide the ability to add data fields related to outcomes.

BN2853 - Provide the ability to select one or more data elements from a drop down box.

BN2854 - The user shall have the ability to select right eye, left eye, both eyes in the exam findings, treatment, and outcomes sections.

OWNR11466	- Provide the ability to select right eye in exam findings.

OWNR11467	- Provide the ability to select right eye in treatment sections.

OWNR11468	- Provide the ability to select right eye in outcomes section.

OWNR11469 - Provide the ability to select left eye in exam findings.

OWNR11470	- Provide the ability to select left eye in treatment sections.

OWNR11471	- Provide the ability to select left eye in outcomes section.

OWNR11472	- Provide the ability to select both eyes in exam findings.

OWNR11473	- Provide the ability to select both eyes in treatment sections.

OWNR11474	- Provide the ability to select both eyes in outcomes section.

OWNR11475	- The user shall have the ability to select “Not Specified”.

BN2855 - Provide the ability perform quality review of the manually entered data in the DVEIVR.

OWNR11476	- rovide the ability to amend the data field if needed.

OWNR11477	- Provide the ability to annotate for each “amended” data field.

OWNR11478	- Conduct a quality review of manually reviewed data elements.

BN2856 - The system shall have the ability to transmit VA EIDS data to DVEIVR in accordance in the pre-defined format.

OWNR11479 - Provide the ability to transmit data on a regular, scheduled basis.

BN2857 - Provide the interface with specific VA systems.

OWNR11480	- Provide the ability to interface with Compensation and Pension Record Interchange (CAPRI) to obtain eligibility and clinical data.

OWNR11481 - Provide the ability to interface with the pharmacy package to obtain medication data.

OWNR11482 - Provide the ability to interface with DVEIVR to transfer VA ocular related patient data.

OWNR11483 - Provide the ability to interface with VA Authenticated Federation Infrastructure (VAAFI) in order to transfer data from VA EIDS and DVEIVR .

OWNR11484	- Provide the ability to interface with VA/DoD Identity Repository (VADIR) to obtain patient demographic data.

OWNR11485	- Provide the ability to interface with the Implant Registry (e.g., Veterans Implant Tracking and Alert System (VITAS), Surgical Quality Workflow Manager (SQWM), or any other application/regsitry that may be applicable).

OWNR11486	- Provide the ability to interface with the prosthetic data source.

OWNR11487	- Provide the ability to interface with ocular point of service testing devices

BN2858 - Add voice recognition capability to facilitate data abstraction.

BN1555 - The user shall adhere to the Enterprise Level requirements as specifically addressed in Appendix D of this document.

BN2539 - The system shall utilize nationally standardized terminology for all VA Eye Injury Registry enhancements.

OWNR170 - The system shall provide the ability to express all content using nationally recognized reference and authoritative terminology standards (e.g., Logical Observation Identifiers, Names, and Codes [LOINC], Systematized Nomenclature of Medicine Clinical Terms [SNOMED CT], etc.).

OWNR8836 - The user shall have the ability to record observations using standardized terms.

OWNR8837 - The user shall have the ability for users to submit a request to Standards and Terminology Services (STS) for new standardized terms (e.g., via New Term Rapid Turnaround [NTRT] process).

OWNR8838 - The user shall have the ability for STS to distribute the newly standardized terms to each instance of VA EIDS.

BN2844 - The user shall have the ability to select the term “Other” in all applicable drop down boxes throughout the application.

OWNR11451 - The user shall have the ability to select “Other” in the list of numeric values.

OWNR11452	- The user shall have the ability to select “Other” in the list of alpha values in drop down list boxes.

OWNR 3.3 - The user shall have the ability to annotate in the annotation/comment box when “Other” is selected.

BN2845 - The user shall have the ability to add comments/annotations in each data field annotation box.

BN2846 - The user shall have the ability to select “Not Documented” in lieu of “Not Recorded” in the Exam Findings tab, and other tabs, to be determined.

BN2847 - The user shall have ability to select “Unknown” as documented in the medical record.

BN2848 - Enable review of data prior to submission for review of abstracted records to VA EIDS.

OWNR11454 - Provide the ability to add data to saved registry record prior to submission for quality review.

OWNR11455	- Provide the ability to save new data to registry record prior to submission for quality review.

OWNR11456	- Provide the ability to review registry record prior to submission for quality review.

OWNR11457 - Provide the ability to submit registry records prior to submission for quality review.

BN2849  - The user shall have the ability to filter the queue of patient records based on a defined set of data fields.

BN2850 - Ability to determine patient eligibility for inclusion in the VA EIDS based on defined business rules.

OWNR11458 - The user shall have the ability to review each encounter to make an eligibility determination for inclusion in the VA EIDS .

OWNR11459	- Provide the ability to review each encounter to make an ineligible determination for inclusion in the VA EIDS.

BN2851 - Determine relevancy of an encounters that are selected as irrelevant.

OWNR11460 - Provide the ability to determine that the selected encounter is relevant.

OWNR11461 - Provide the ability to determine that the selected encounter is irrelevant.

NONF2661 - Left align content in table cells to facilitate quick visual scan.

NONF2662 - Left align text for column headers to facilitate visual scan and make columns and content appear more organized.

NONF2663 - Use mixed case instead of all caps whenever possible (e.g., dropdown list items, table data, table headers, hyperlinks, tab names). Limit the use of “all caps” throughout the application.

NONF2664 - Simplify button labels. Re-label buttons to reflect standard terminology that is common in web interfaces and other applications (e.g., “Cancel”). Emphasize the action being performed in the most succinct way possible. Minimize redundancy in text/terminology that is used to convey the same action.

NONF2665 - Left align page/section titles to anchor titles in consistent locations regardless of window sizing.

NONF2666 - Labels for fields should be left aligned to facilitate quick visual scan and make forms and field groupings appear more organized.

NONF2667 - Avoid using acronyms or abbreviations unless (a) they are widely understood/well known or (b) there is very limited space to display the full meaning. This supports naïve user understanding. If limited space results in using a non-common acronym/abbreviation, ensure it is specified within “Help” and/or as a tooltip.

NONF2668 - Use colors such as red and green only for status driven content. Avoid using red for text/content, links, button labels, etc. This will reduce risk for user error, improve link discoverability, and facilitate understanding of differences in navigation/actions/content. It will also help users to isolate important status information (using red, green, etc.) from other less important information when viewing and processing information provided to them on a page.

NONF2669 - Provide visual separation between the navigation space and the main content area.

NONF2670 - Add field level validation and notification of missing information on the same page without launching a new window or navigating to another page.

NONF2671 - Make all text hyperlinks appear consistent in style.

NONF2672 - Make drop-down selection box widths appropriate for content and visual appeal.

NONF2673 - Use standard and always visible radio buttons for “Yes/No” options instead of requiring the user to click in a drop down box and then click to select the “Yes” or “No” option.

NONF2674 - Use standard date and time selection widgets. Where date and time are selected/picked from a standard widget, also provide direct data entry to support keyboard navigation. Enable field level validation immediately upon entry. Include instructional format text within the field entry box.

NONF2675 - Provide standard sort behavior and visual indications on columns in all tables.

NONF2676 - Define and adhere to a standard model for use and design of controls, buttons, hyperlinks, and navigation elements.

NONF2677 - Ensure that text is sized to be readable (for example, by using the 007 Rule to assure text size is readable for users with 20/40 vision. The formula: Text height = .007 * distance between eyes and screen).

NONF2678 - Place common navigation elements in consistent locations.

NONF2679 - Place critical information “above the fold” (i.e., in the top portion of the screen that is immediately viewable).

NONF2680 - Use consistent screen flow models, elements, and terms to support similar workflows.

NONF2681 - Use consistently named buttons when actions are the same (e.g., Add vs. Save vs. Submit).

NONF2682 - Enable users to print views from where they are in the interface. Avoid requiring the user to “run a report” in order to print something that is viewable on the screen.

NONF2683 - Provide field entry tool tips at the field location. Ensure consistency across the application in field labels, formats, location of tooltips, and tool tip text.

NONF2684 - Provide visual indication of required fields.

NONF2685 - Display field labels in close proximity to entry elements.

NONF2686 - Use consistent elements to filter data.

NONF2687 - Use consistent elements to sort data.

NONF2688 - Use a consistent model for display, layout, and grouping of data entry fields.

NONF2689 - Provide alternate row shading in lengthy tables of data, form elements, etc.

NONF2690 - Ensure that icons are recognized by users.

NONF2691 - Provide some “white space” between status icons in report views, white board views, etc.

NONF2692 - Auto-populate default values in entry/selection fields when possible and appropriate.

NONF2693 - Visually differentiate status icons from clickable icons, when appropriate.

NONF2694 - Define and support the appropriate user tab sequence through fields in forms in order to support keyboard navigation when entering data in forms.

NONF2695 - Define and adhere to standard action button placement on screens, forms, etc.

NONF2696 - Visually distinguish the primary action button on a page.

NONF2697 - Consistently use screen elements, action elements, workflow sequences within/across screens, language, etc.

NONF2698 - Provide error messages in user-centric language with specific instructions on the meaning of the error and how to recover from it. Use error messages and method of display consistently across the interface.

NONF2699 - Provide context-specific help.

NONF2700 - Do not use the term “sex” or any like abbreviations to represent gender.

## Overview of Test Inclusions

This data store will be tested as a series of Sprints as per standard Agile Architecture. Each sprint will have a set of test cases and a traceability document to match to the BRD and Software Design Document.

The testing will occur on designated Internet locations, including a QA test account, a pre-production account and a development account.

All components of the VA EIDS application as specified in the BRD will be tested, following are the VA EIDS business requirements.

## Overview of Test Exclusions

The following components and features and combinations of components and features will not be tested:

- Data transfer (upload to the registry)

- VTA transfer NISF package

- VistA data extracts

- Data migration

# Test Approach

Levels of testing supported by this test plan are:

- Product Component Test

- Component Integration Test

- System Tests

- User Functionality Test

- Enterprise System Engineering Testing

- Initial Capability Evaluation

## Product Component Test

Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Verification that the requirements defined in the detail design specification have been successfully applied to the module/component under test.

## Component Integration Test

As systems are completed by the development team and integrated into the VA EIDS, they will be tested to ensure functionality and requirement satisfaction. Product Component Integration testing is performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. The Software Quality Assurance Review Checklist is started during this activity.

The process will be documented using templates as specified in ProPath and will include:

- Component Integration Test Defect Log

- Component Integration Test Evaluation Summary

## System Tests

System Tests employ a variety of test types, i.e., compliance, regression, access control, interoperability, etc. System Tests exercise all parts of an integrated system, including interfaces to external systems. The VA EIDS system will be tested within the VistA systems to ensure all components of the systems are performing as intended including the VA EIDS application changes. Documentation of the System Tests will conform to the processes as set forth in ProPath and will include the following documentation:

- System Test Execution Log

- System Test Defect Log

- System Test Evaluation Summary

## User Functionality Test

User Acceptance Test will involve a select group of VA EIDS users as testers. The UAT will exercise the functionality of the application using test data in a controlled test environment and evaluate the usability of a component or system.

The UAT will conform to the processes as set forth in ProPath and may include the following documentation:

- User Acceptance Test Execution Log

- User Acceptance Test Defect Log

- User Acceptance Test Evaluation Summary

## Enterprise System Engineering Testing

Not applicable.

## Initial Operating Capability Evaluation

Initial when a build is available development team will do their smoke testing. Once it passes they will pass it to  internal SQA and this team will do regression and functionality testing. Once it is gone to one round of regression testing it will be sent to UAT team with all the know issues list. During UAT you can contact Roopa Parvathaneni for any clarrifications.

# Testing Techniques

The testing techniques described in this section are as follows:

- Risk-based testing

- Enterprise testing

- Test types

- Productivity and test tools

## Risk-based Testing

Not applicable.

## Enterprise Testing

508 compliance testing will be conducted by internal SQA team.Self certication process will be followed for this project and will be submitted to 508 compliance office.

### Security Testing

Not applicable.

### Privacy Testing

Not applicable.

### Section 508 Compliance Testing

The development team is responsible for ensuring that product functionality is usable from the keyboard, while the Section 508 Program Office is responsible for performing independent compliance testing with assistive technology. This test type validates the requirements specified in “Usability Specifications” in the Requirements Specification Document found in the Requirements process in ProPath.

The project must obtain sign off from the Section 508 Program Office that compliance testing was performed. For more information, contact the Section 508 Program Office at Section508@domain.

### Multi-Divisional Testing

Not Applicable

## Test Types

Table 2: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Access control testing | N/A |
| Benchmark testing | N/A |
| Build verification testing | Development team |
| Business cycle testing | N/A |
| Compliance testing | 508 Compliance_SQA |
| Component integration testing | SQA |
| Configuration testing | Development Team |
| Contention testing | N/A |
| Data and database integrity testing | DBA |
| Documentation testing | N/A |
| Error analysis testing | N/A |
| Exploratory testing | N/A |
| Failover testing | N/A |
| Installation testing | Development Team |
| Integration testing | SQA |
| Load testing | N/A |
| Migration testing | N/A |
| Multi-divisional testing | N/A |
| Parallel testing | N/A |
| Performance monitoring testing | N/A |
| Performance testing | N/A |
| Privacy testing | N/A |
| Product component testing | Development Team |
| Recovery testing | N/A |
| Regression test | SQA |
| Risk based testing | N/A |
| Section 508 compliance testing | SQA |
| Security testing | N/A |
| Smoke testing | Development Team |
| Stress testing | N/A |
| System testing | SQA |
| Usability testing | SQA |
| User Functionality Testing | VA |
| User interface testing | Development Team\SQA |

## Productivity and Support Tools

Table 3 describes the tools that will be employed to support this MTP.

Table 3: Tool Category or Types

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Test Management | Rational RTC, RQM | Vendor |  |
| Defect Tracking | Rational RTC | Vendor |  |
| Test Coverage Monitor or Profiler | Rational RTC | Vendor |  |
| Project Management | Rational RTC | Vendor |  |
| Performance Testing | N/A | N/A |  |
| Configuration Management | N/A | N/A |  |
| DBMS tools | N/A | N/A |  |
| Functional Test Automation | N/A | N/A |  |
| Other | N/A | N/A |  |

# Test Criteria

The Test Manager has the authority to suspend testing. Testing will be suspended if:

- Test accounts or verifiable items are unavailable or become unstable

- A failure occurs that prevents the test from continuing or invalidates any additional testing to be performed or corrupts the database

- A defect is discovered that corrupts the data within the database in such a way that proceeding would cause severe damage to the test environment

- The component being tested fails or a major component fails. A major component failure is one that one can reasonably assume will result in other test case failures

Testing will resume when the component or code has been repaired, rebuilt and versioned, unit tested, gone through system test and is installed into the integration test environment by the development team. If the cause of the suspension is due to either unstable or unavailable test environment, testing will resume when the test environment becomes stable and/or available.

The Test Manager will communicate to the team and the Configuration Control Board when a test suspension is needed. Once the condition that caused the suspension to occur is resolved and the testing resumes, the Test Manager will notify the team and the Configuration Control Board that testing has been resumed.

## Process Reviews

The MTP undergoes two reviews:

- Peer Review – upon completion of the MTP.

- Internal Review – Software Quality Assurance (SQA) team members will conduct iterative reviews of test plans

The MTP serves as an input or Artifact Used for the Process Quality Gate Review for Product Build as well as for the Go No Review (Milestone) for Independent Testing.

Additional information is submitted with the product build, including Test Preparation and Independent Test and Evaluation documentation.

## Pass/Fail Criteria

The SQA team will verify the business requirements in a test environment that closely emulates the final end-state system.

The SQA team uses Rational Team Concert (RTC) to log all issues found during the execution of the system testing. SQA submits outstanding issues to the development and business team members on a daily basis, detailing outstanding issues. It is the responsibility of the Scrum Leader and their designees to ensure that all issues are addressed and resolved within a timely manner. The following list enumerates the levels of Impact for Test Incidents and details the contents for each level of severity:

- Critical or Major Impact Test Incident is an error or lack of functionality that:

- Jeopardizes customer safety by corrupt or incorrect data.

- Has no workaround to provide similar functionality, and this functionality is required to move to system, integration, or user acceptance.

- Adversely affects all users or key user functionality.

- Represents a significant value or loss of money, or time.

- Is governed by congressional mandate.

- Affects the VISN with regard to providing consistent and safe healthcare.

- Is sponsored by the National Program Office.

- Negatively impacts essential operating or business processing.

- Shuts the system down and prevents the product from operating or staying “alive”.

- Average Impact Test Incident is an error or lack of functionality that:

- Has a reasonable workaround to maintain functionality.

- Impacts a small group of users, but has a workaround.

- Functionality works―not to requirements, specifications, or standards―but the workflow is not hampered.

- Minor Impact Test Incident is an error or lack of functionality that may cause operator/user inconvenience and minimally affects operational processing such as:

- Spelling errors

- Minor UI graphical/formatting errors that do not affect functionality/visibility.

- Enhancement Test Incident is something that would be “nice” to have in the integration piece, but was not included in the specifications.

Pass Criteria: Item meets 100% of the delivered requirement specification, code release, or fix as directed by the requirements team or development team respectively.

Fail Criteria: Item does not meet 100% of the expectations of the mutually understood plan outlined in the requirement specifications, code release, or fix as directed by the requirements team or development team respectively.

## Suspension and Resumption Criteria

There are no suspension or resumption criteria in the testing of this build.

## Acceptance Criteria

The VA EIDS project team has determined the following shall satisfy the acceptance criteria:

- All high priority test cases have been executed satisfactorily and the results recorded

- There are no known high or medium impact test incidents present

- Low Impact test incidents are recorded but carry no implementation constraints

The project team will designate an acceptable time frame for the resolution of any low impact test incidents.

# Test Deliverables

Table 4 lists the test deliverables for the VA EIDS project.

Table 4: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan | SQA |
| Iteration Test Plans (when appropriate) | SQA |
| Test Execution Risks | VA Program Manager |
| Test Schedule | Project Manager\SQA |
| Test Cases/Test Scripts | SQA |
| Test Data | Dev Lead, DBA |
| Test Environment | SQA |
| Test Evaluation Summaries | SQA |
| Traceability Report or Matrix | SQA |

# Test Schedule

Table 5 lists testing milestones as well the responsible party:

Table 5: Testing Milestones

| Testing Milestone | Responsible Party |
| --- | --- |
| Test and Development Environment Available | Developer, SQA |
| Master Test Plan Completed | SQA, Testing Team |
| Master Test Plan Check List Completed | SQA, Testing Team |
| Write Test Cases | SQA, Testing Team |
| Unit Testing | Primary Developer |
| Test Execution - Component Integration Testing - System Testing | SQA, Testing Team |
| Completed Test Evaluation Summary - Component Integration Testing - System Testing | SQA, Testing Team |
| Completed Requirements Traceability Matrix | SQA, Testing Team |

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

## Test Environment Configurations

The Austin Information Technology Center (AITC) team is responsible for configuring and maintaining the test environments.

## Base System Hardware

Table 6 sets forth the system resources for the test effort presented in this MTP.

Table 6: System Hardware Resources

| Resource | Quantity | Name and Type |
| --- | --- | --- |
| Database Server |  | DEV: YOURSQLSERVER PREPROD: YOURSQLSRV PROD: YOURSQLSRV |
| Network or Subnet |  | TBD |
| Server Name |  | DEV: vacrsweb70 PREPROD: vacrsweb40 PROD: vacrsweb20 |
| Database Name |  | DEV: vacrsweb70 PREPROD: vacrsweb40 PROD: vacrsweb20 |
| Client Test PCs |  | None |
| Include special configuration requirements |  | None |
| Test Repository |  | None |
| Network or Subnet |  | TBD |
| Server Name |  | TBD |
| Test Development PCs |  | TBD |

## Base Software Elements in the Test Environments

describes the base software elements that are required in the test environment for this MTP.

Table 7: Software Elements

| Software Element Name | Version | Type and Other Notes |
| --- | --- | --- |
| NT Workstation | TBD | Internet Services |
| Windows 2000 | 7 | Internet Services |
| Internet Explorer | IE9 | Internet Services |
| Netscape Navigator | N/A | Internet Services |
| MS Outlook | 2010 | Internet Services |
| Network Associates McAfee Virus Checker | 8.0 | Internet Services |

# Staffing and Training Needs

Table 8 describes the personnel resources needed to plan, prepare, and execute this Master Test Plan.

Table 8: Staffing Resources

| Testing Task | Quantity of Personnel Needed | Test Process | Duration/ Days |
| --- | --- | --- | --- |
| Create the Master Test Plan | 1 | Test Planning | Create the Master Test Plan |
| Create Test Cases | 1 | Write Test Cases to Requirements and SDD | Create Test Cases |
| Establish the Test Environment | 1 | Test Design | Establish the Test Environment |
| Perform System Tests | 1 | Test Execution | Perform System Tests |
| Perform Component Integration Testing | Development Team and SQA Team | Product Build | Perform Component Integration Testing |
| Perform User Functionality Testing | Designated Business Owners and SQA | Product Build | Perform User Functionality Testing |
| Testing Summaries and Documentation | Tech writer/ SQA | Documentation | Testing Summaries and Documentation |
| Initial Operating Capability Testing (Field/Site) | TBD | Test Execution | TBD |

Table 9 lists the personnel that require training.

Table 9: Training Needs

| Name | Training Need | Training Option | Estimated Training Hours |
| --- | --- | --- | --- |
| TBD | TBD | TBD | TBD |

# Risks and Constraints

The risks identified in this Master Test Plan may be recorded and tracked in an automated tool, such as, IBM Rational ClearQuest.

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Percentage of test cases executed

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

- Percentage of defects identified; listed by cause and severity

- Time to re-test

- Attachment A - Approval Signatures

- A. Test Types

Test analysts use “test types” to validate the system or application under test. Simply put, test types are test techniques used to exercise the system or application. This table presents a listing of possible test types that may be utilized during the Product Build, Independent Testing, Operational Readiness Review (ORR) and Initial Operating Capability (IOC) Testing. The test analyst in consultation with the Development Manager selects the test types best suited to the system or application being tested. A minimum set of test types is suggested here. More tests may be added at the discretion of the Development Team.

| Description | Product Build Testing | Independent Testing | IOC Testing |
| --- | --- | --- | --- |
| Types of Test |  |  |  |
| Access Control Testing | X |  |  |
| Benchmark Testing |  |  |  |
| Build Verification Testing |  | X |  |
| Business Cycle Testing |  |  | X |
| Compliance Testing | X |  |  |
| Component Integration Testing |  |  |  |
| Configuration Testing |  |  |  |
| Contention Testing |  |  |  |
| Data and Database Integrity Testing |  |  |  |
| Documentation Testing | X |  | X |
| Error Analysis Testing |  |  | X |
| Exploratory Testing | X | X | X |
| Failover Testing |  |  |  |
| Installation Testing | X |  |  |
| Integration Testing | X | X |  |
| Load Testing |  | X |  |
| Migration Testing |  |  |  |
| Multi-Divisional Testing |  |  |  |
| Parallel Testing |  |  |  |
| Performance Monitoring Testing |  |  |  |
| Performance Testing |  | X |  |
| Privacy Testing | X |  |  |
| Product Component Testing | X |  |  |
| Recovery Testing |  |  |  |
| Regression Test | X |  |  |
| Risk Based Testing | X |  | X |
| Section 508 Compliance Testing | X |  |  |
| Security Testing |  |  |  |
| Smoke Testing | X | X |  |
| Stress Testing |  | X |  |
| System Testing | X | X |  |
| Usability Testing |  |  | X |
| User Functionality Testing | X |  |  |
| User Interface Testing |  |  |  |

- Test Type Definitions

| Test Type | Definition |
| --- | --- |
| Access Control Testing | A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. Access Control Testing verifies that access to the system is controlled and that unwanted or unauthorized access is prohibited. This test is implemented and executed on various targets-of-test. |
| Benchmark Testing: | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don't meet the requirements. Together with the Smoke test, the Build Verification test may be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Business Cycle Testing | A type of testing that focuses upon activities and transactions performed end to end over time. This test type executes the functionality associated with a period of time (e.g., one-week, month, or year). These tests include all daily, weekly, and monthly cycles, and events that are date-sensitive (e.g., end of the month management reports, monthly reports, quarterly reports, and year-end reports). |
| Compliance Testing | A type of testing that verifies that a collection of software and hardware fulfills given specifications. For example, these tests will minimally include: "core specifications for rehosting - ver.1.5-draft 3.doc", Section 508 of The Rehabilitation Act Amendments of 1998, Race and Ethnicity Test, and VA Directive 6102 Compliance. It does not exclude any other tests that may also come up. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Configuration Testing | A type of testing concerned with checking the programs compatibility with as many possible configurations of hardware and system software. In most production environments, the particular hardware specifications for the client workstations, network connections, and database servers vary. Client workstations may have different software loaded, for example, applications, drivers, and so on hand, at any one time; many different combinations may be active using different resources. The goal of the configuration test is finding a hardware combination that should be, but is not, compatible with the program. |
| Contention Testing | A type of performance testing that executes tests that causes the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that may result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. |
| Error Analysis Testing | This type of testing verifies that the application checks for input, detects invalid data, and prevents invalid data from being entered into the application. This type of testing also includes the verification of error logs and error messages that are displayed to the user. |
| Exploratory Testing | A technique for testing computer software that requires minimal planning and tolerates limited documentation for the target-of-test in advance of test execution, relying on the skill and knowledge of the tester and feedback from test results to guide the ongoing test effort. Exploratory testing is often conducted in short sessions in which feedback gained from one session is used to dynamically plan subsequent sessions. |
| Failover Testing | A type of testing test that ensures an alternate or backup system properly "takes over" (i.e., a backup system functions when the primary system fails). Failover Testing also tests that a system continually runs when the failover occurs, and that the failover happens without any loss of data or transactions. Failover Testing should be combined with Recovery Testing. |
| Installation Testing | A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| Integration Testing | An incremental series of tests of combinations or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Migration Testing | A type of testing that follows standard VistA and HeV-VistA operating procedures and loads the latest .jar version onto a live copy of VistA and HeV-VistA. The following are examples of the types of tests that can be performed as part of migration testing: - Data conversion has been completed - Data tables are successfully created - Parallel test for confirmation of data integrity - Review output report, before and after migration, to confirm data integrity - Run equivalent process, before and after migration |
| Multi-Divisional Testing | A type of testing that ensures that all applications will operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. |
| Parallel Testing | The same internal processes are run on the existing system and the new system. The existing system is considered the “gold standard”, unless proven otherwise. The feedback (expected results, defined time limits, data extracts, etc.) from processes from the new system are compared to the existing system. Parallel testing is performed before the new system is put into a production environment. |
| Performance Monitoring Testing | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Privacy Testing | A type of testing that ensures that (1) veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). |
| Product Component Testing | Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| Recovery Testing | A type of testing that causes an application or system to fail in a controlled environment. Recovery processes are invoked while an application or system is monitored. Recovery testing verifies that application or system, and data recovery is achieved. Recovery Testing should be combined with Failover Testing. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Risk Based Testing | A type of testing based on a defined list of project risks. It is designed to explore and/or uncover potential system failures by using the list of risks to select and prioritize testing. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Security Testing | A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as required by the Assessment and Authorization Process. |
| Smoke Test | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| Stress Testing | A performance test implemented and executed to understand how a system fails due to conditions at the boundary, or outside of, the expected tolerances. This failure typically involves low resources or competition for resources. Low resource conditions reveal how the target-of-test fails that is not apparent under normal conditions. Other defects might result from competition for shared resources (e.g., database locks or network bandwidth), although some of these tests are usually addressed under functional and load testing. Stress Testing verifies the acceptability of the systems performance behavior when abnormal or extreme conditions are encountered (e.g., diminished resources or extremely high number of users). |
| System Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests may focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Functionality Test | User Functionality Test (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |
| User Interface Testing | User-interface (UI) testing exercises the user interfaces to ensure that the interfaces follow accepted standards and meet requirements. User-interface testing is often referred to as GUI testing. UI testing provides tools and services for driving the user interface of an application from a test. |