Department of Veterans Affairs

VistA Fee Separation of Duties Enhancement

Patch FB*3.5*154

Master Test Plan

February 2015

Version 1.2

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 2/05/15 | 1.2 | Attached/formatted approval/concurrence emails in Attachment A - Approval Signatures. | Technical Writer |
| 1/13/2015 | 1.2 | After IPT Review (removed notes) | PM |
| 12/12/2014 | 1.2 | Technical Writer review. | Development Team |
| 12/08/2014 | 1.2 | After PM Review. | Development Team |
| 11/04/2014 | 1.1 | After Peer Review. | Development Team |
| 10/23/2014 | 1.0 | Initial Draft. | Development Team |

Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Test Objectives	1

1.3.	Roles and Responsibilities	2

1.4.	Processes and References	2

2.	Items To Be Tested	4

2.1.	Overview of Test Inclusions	4

2.2.	Overview of Test Exclusions	10

3.	Test Approach	11

3.1.	Product Component Test	11

3.2.	Component Integration Test	12

3.3.	System Integrated Test	13

3.4.	User Functionality Test	13

3.5.	Enterprise System Engineering Testing	13

3.6.	Initial Operating Capability Evaluation	13

4.	Testing Techniques	15

4.1.	Risk-based Testing	15

4.2.	Enterprise Testing	15

4.2.1.	Security Testing	15

4.2.2.	Privacy Testing	15

4.2.3.	Section 508 Compliance Testing	15

4.2.4.	Multi-Divisional Testing	15

4.3.	Test Types	15

4.4.	Productivity and Support Tools	17

5.	Test Criteria	18

5.1.	Process Reviews	18

5.2.	Pass/Fail Criteria	18

5.3.	Suspension and Resumption Criteria	18

5.4.	Acceptance Criteria	18

6.	Test Deliverables	20

7.	Test Schedule	21

8.	Test Environments	22

8.1.	Test Environment Configurations	22

8.2.	Base System Hardware	22

8.3.	Base Software Elements in the Test Environments	23

9.	Staffing and Training Needs	24

10.	Risks and Constraints	26

11.	Test Metrics	27

Attachment A - Approval Signatures	28

Table of Tables

Table 1: Roles and Descriptions	2

Table 2: Components and features to be tested	4

Table 3: Product Components	11

Table 4: Data Conversion Testing	12

Table 5: Test Types	16

Table 6: Tool Category or Types	17

Table 7: Increment Acceptance Criteria, Patch FB*3.5*154	19

Table 8: Test Deliverables	20

Table 9: Testing Milestones	21

Table 10:  Development and Testing Environments, Patch FB*3.5*154	22

Table 11: System Hardware Resources	23

Table 12: Software Elements	23

Table 13: Staffing Resources	24

Table 14: Training Needs	25

Table 15: Risks, External Testing	26

# Introduction

## Purpose

The purpose of this Master Test Plan is to document the overall testing process for the second Patch (Fee Separation of Duties Enhancement, Patch FB*3.5*154) of the VistA Fee Separation of Duties (VFSoD) enhancement project.  To see the Master Test Plan for the first patch (Retain Historical Data Enhancement, Patch FB*3.5*151, released nationwide October 30, 2014) please follow hyperlink: http://serv.vista.domain.ext/server12/ProjectDocs/VistA_Fee_Separation_of_Duties/VFSOD_P151_master_test_plan_v1.docx

This Test Plan describes the Test Strategy being used, testing activities to be performed, who will perform the activities, the schedule of test activities, the assigned responsibilities, and the resources required to determine the readiness of the software product.  The Test Strategy defines the Test Levels and Types of Tests planned throughout the project life cycle.

This Test Plan will serve as a communication vehicle for the overall Project Team, which includes the Department of Veterans Affairs (VA) Veterans Health Information System and Technology Architecture (VistA) Project Team and key Integrated Project Team personnel and stakeholders with Chief Business Office Purchased Care Business Systems Management.

NOTE:  The Fee Basis Claims System (FBCS) application utilizes VistA Fee Basis software (though the latter is independent of the former).  While the minor changes in Phase 1, Patch FB*3.5*151, did not affect FBCS and therefore did not require any coordination between the two packages, the changes in Patch FB*3.5*154 are substantial.  They do affect FBCS and thus require FBCS to develop, and assume responsibility for testing, a companion patch.  Consequently, this Test Plan will also serve as a communication vehicle with the FBCS team.

## Test Objectives

This Master Test Plan supports the following objectives:

- To provide test coverage for 100% of the documented requirements.

- To provide coverage for System/ Software Design Document elements, which includes a data conversion to correct a pre-existing design flaw so the software can accurately enforce Separation of Duties.

- To execute 100% of the test cases during Component Integration Testing, and a prioritized, representative subset of the test cases during User Functionality Testing and Site Mirror Testing.

- To describe the test environment.

- To maintain and control the test environment.

- To identify the items/requirements that should be targeted by the tests.

- To outline the testing approaches that will be used.

- To identify the required resources and provide an estimate of the test efforts.

## Roles and Responsibilities

Table 1 lists the key roles and their responsibilities for this Master Test Plan.

Table 1: Roles and Descriptions

| Role | Description |
| --- | --- |
| Development Team | Persons that build or construct the product/product component. |
| VA Project Manager | Person responsible for the approval of the project and Master Test Plan. |
| Program Manager | Person that has overall responsibility for the successful planning and execution of a project. |
| Stakeholders | Persons that hold a stake in a situation in which they may affect or be affected by the outcome. |
| Functional Analyst | Person that ensures all Requirements are tested and checked on Requirements Traceability Matrix as delivered, tested, and Passed Test. |
| Testing Team (SQA + Functional Analyst) | Persons responsible for ensuring full execution of the test process to include functional testing, the verification of technical requirements and the validation of business requirements. |
| Test Lead | An experienced Test Analyst or member of the Test Team that leads and coordinates activities related to all aspects of testing based on an approved Master Test Plan and schedule. |
| Field Site / User Functional Testers | Experienced end users who perform end to end testing. |
| Test Environment Team | Persons that establish, maintain, and control test environments. |

## Processes and References

The processes that guide the implementation of this Master Test Plan are:

- Test Preparation

- Product Build

- Independent Test and Evaluation

The references that support the implementation of this Master Test Plan are:

- PMAS/ProPath

- Section 508 Office Web Page

# Items To Be Tested

## Overview of Test Inclusions

The major target test items to be produced by the Development Team include Software Patch FB*3.5*154 and documentation updates to the Fee Basis User  Technical Manuals.  Release Notes will also be created. All test items require a VistA system with Fee Basis version 3.5 installed and fully patched.

All functional requirements documented within Sections 2.6.1 and 2.6.3 of the VistA Fee Separation of Duties Requirements Specification Document (RSD), located at the following address:  http://serv.vista.domain.ext/server12/ProjectDocs/VistA_Fee_Separation_of_Duties/VFSOD%20requirements_specification_document_1_3%20Full%20Concurrence.docx will be tested within the VistA Fee Separation of Duties Enhancement Test Plan.

The components, features and combinations of components and features shown in Table 2 will be tested.

Table 2: Components and features to be tested

| Requirements Specification Document, Section 2.6.1, Revise Security Keys and Locks and Enforce Business Rules and Section 2.6.3, Payment Reference to Authorization Issue | Description |
| --- | --- |
| 2.6.1.1 | Security Keys |
| 2.6.1.1.1 | Security key FBAA LEVEL 1 AUTH shall be added to the software. |
| 2.6.1.1.2 | Security key FBAA LEVEL 1 PMT shall be added to the software. |
| 2.6.1.1.3 | Security key FBAA LEVEL 2 shall be added to the software. |
| 2.6.1.1.4 | The description and functionality of existing security key FBAASUPERVISOR shall be changed. |
| 2.6.1.2 | Revise Locks on Menu Options |
| 2.6.1.2.1 through 2.6.1.2.124 | Lists all menu options with revised locks |
| 2.6.1.3 | Attach Menu Options to Additional Menus |
| 2.6.1.3.1 | The Delete reject flag option shall be attached to the Batch Main Menu within the Medical Fee Main Menu |
| 2.6.1.3.2 | The Delete reject flag option shall be attached to the Batch Menu – Pharmacy within the Pharmacy Fee Main Menu. |
| 2.6.1.3.3 | The Finalize a Batch option shall be attached to the Batch Main Menu within the Medical Fee Main Menu. |
| 2.6.1.3.4 | The Finalize a Batch option shall be attached to the Batch Menu – Pharmacy within the Pharmacy Fee Main Menu. |
| 2.6.1.3.5 | The List Batches Pending Release option shall be attached to the Batch Main Menu within the Medical Fee Main Menu. |
| 2.6.1.3.6 | The List Batches Pending Release option shall be attached to the Batch Menu – Pharmacy within the Pharmacy Fee Main Menu. |
| 2.6.1.3.7 | The List Batches Pending Release option shall be attached to the Batch Main Menu - CH within the Civil Hospital Main Menu. |
| 2.6.1.4 | Revise Locks on Functionality within Menu Options |
| 2.6.1.4.1 through 2.6.1.4.18 | Lists all menu options modified that allow the selection of a payment batch where the user does not match the CLERK WHO OPENED field of the batch, if the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.19 | The Delete Inpatient Invoice option shall be modified to allow the user to select a batch with a status of REVIEWED AFTER PRICER or SUPERVISOR CLOSED, if the user holds the FBAA LEVEL 2 security key |
| 2.6.1.4.20 - 21 | The Invoice Edit and Edit CNH Payment options shall be modified to allow the user to select a batch with a status of CLERK CLOSED, FORWARDED TO PRICER, REVIEWED AFTER PRICER, or SUPERVISOR CLOSED, if the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.22 - 23 | The Edit Payment and Edit Ancillary Payment options shall be modified to restrict the edit to the CLERK who entered the payment, unless the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.24 - 25 | The Edit Payment and Edit Ancillary Payment options shall be modified to prevent the edit if the payment is in a batch with status SUPERVISOR CLOSED, unless the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.26 | The Edit Pharmacy Invoice option shall be modified to prevent the edit of a pharmacy invoice if the status of the invoice is COMPLETED, unless the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.27 | The Edit Pharmacy Invoice option shall be modified to prevent the edit of a prescription within the invoice if the prescription is in a batch with status SUPERVISOR CLOSED, unless the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.28 - 29 | The Civil Hospital Main Menu and Request Statistics options shall be modified to limit the list of pending 7078s to those with the user as the USER ENTERING of the 7078, unless the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.30 | The Delete Notification/Request option shall be modified to restrict the selection of a notification/request to the USER ENTERING NOTIFICATION, unless the user holds the FBAA LEVEL 2 security key. |
| 2.6.1.4.31 - 32 | The Vendor Enter/Edit and Display, Enter, Edit Demographics options shall be modified to check if the user holds the FBAA LEVEL 2 security key, before allowing the contract and rate data to be updated. |
| 2.6.1.4.33 | If the Transmit Invoices to FPPS option is invoked from the menu by a user, then the system shall require the user hold the FBAA LEVEL 2 security key to proceed. |
| 2.6.1.4.34 | If the Transmit Invoices to FPPS option is invoked by a scheduled task, then the system shall NOT require the scheduler to hold the FBAA LEVEL 2 security key. |
| 2.6.1.4.35 - 44 | The following options shall be modified by removing the requirement that a user hold the FBAASUPERVISOR security key to enter an amount paid that exceeds the fee schedule amount or amount claimed. |
| 2.6.1.5 | Create User Access Report |
| 2.6.1.5.1 | The report menu option shall be called Security Key Report for Fee Basis. |
| 2.6.1.5.2 | The report menu option shall be locked by the FBAASUPERVISOR security key. |
| 2.6.1.5.3 | The report menu option shall be attached to the Supervisor Main Menu. |
| 2.6.1.5.4 | The report shall allow the user to specify if the results should be sorted by security key or by person. |
| 2.6.1.5.5 | If the sort is by security key the report shall allow the user to select one, many, or all of the security keys within the FB namespace. |
| 2.6.1.5.6 | If the sort us by security key the results shall show the selected security keys and each person that holds the security key. |
| 2.6.1.5.7 | If the sort is by person the report shall allow the user to select one, many, or all persons. |
| 2.6.1.5.8 | If the sort is by person and all persons were selected the results shall only include those persons that hold a security key in the FB namespace. |
| 2.6.1.5.9 | If the sort is by person and specific persons were selected the results shall show each person and the security keys within the FB namespace that they hold. |
| 2.6.1.5.10 | The report shall display the name, last 4 of the SSN, title, and division(s) for each person listed in the results. |
| 2.6.1.6 | Prevent Entry of Payment or Pricing if User Entered Authorization |
| 2.6.1.6.1 - 8 | The “Site Parameter Enter/Edit” , EDIT AUTH. DURING PAYMENT field, shall be disabled to prevent modification of the authorization during payment entry when utilizing the following options: Enter Payment, Multiple Payment Entry, Reimbursement Payment Entry, Travel Payment Only, Ancillary Contract Hosp/CNH Payment, Multiple Ancillary Payments, and Patient Reimbursement for Ancillary Service. |
| 2.6.1.6.1.9 - 15 | The following menu options shall be modified to maintain a list of all users that enter or edit an unauthorized claim: Enter Unauthorized Claim, Modify Unauthorized Claim, Disposition Unauthorized Claim, Re-open Unauthorized Claim, Initiate Appeal for Unauthorized Claim, Appeal Edit for Unauthorized Claim, and COVA Appeal Enter/Edit. |
| 2.6.1.6.1.16 - 20 | The following menu options shall be modified to maintain a list of all users that enter or edit a civil hospital notification: Enter a Request/Notification, Notification/Request Edit, Legal Entitlement, Medical Entitlement, and Reconsider a Denied Request. |
| 2.6.1.6.1.21 - 25 | The following menu options shall be modified to maintain a list of all users that enter or edit a 7078 civil hospital authorization: Legal Entitlement, Medical Entitlement, Set-up a 7078, Complete 7078/Authorization, and Edit Completed 7078. |
| 2.6.1.6.1.26 -38 | The following menu options shall be modified to maintain a list of all users that enter or edit a 7078 nursing home authorization: Enter CNH Authorization, Edit CNH Authorization, Change Existing Contract Rate for a Patient, Enter Veteran Rates under new Vendor Contract, Admit to CNH, Discharge From CNH, Transfer Movement, Admission Delete, Discharge Delete, Transfer Delete, Admission Edit, Discharge Edit and Transfer Edit. |
| 2.6.1.6.1.39 | The Enter Authorization menu option shall be modified to maintain a list of all users that enter or edit the 7079 authorization. |
| 2.6.1.6.1.41 - 66 | The following menu options shall be modified to not allow a user to enter or edit an invoice/payment if the user previously entered or edited the associated authorization: Delete Payment Entry, Edit Payment, Enter Payment, Multiple Payment Entry, Re-initiate Rejected Payment Items, Reimbursement Payment Entry, Travel Payment Only, Ancillary Contract Hosp/CNH Payment, Complete a Payment, Delete Inpatient Invoice, Edit Ancillary Payment, Enter Invoice/Payment, Invoice Edit, Multiple Ancillary Payments, Patient Reimbursement for Ancillary Services, Reimbursement for Inpatient Hospital Invoice, Re-initiate Pricer Rejected Items, Delete Inpatient Invoice, Edit CNH Payment, Enter CNH Payment, Closeout Pharmacy Invoice, Complete Pharmacy Invoice, Edit Pharmacy Invoice, Enter Pharmacy Invoice, Patient Re-imbursement, and Payments for Unauthorized Claims. |
| 2.6.1.6.1.67 | The Enter CNH Payment option shall be modified to no longer allow a user to select the daily rate for periods that do not have a rate defined. |
| 2.6.1.6.1.68 | The list of users that entered or edited an unauthorized claim shall include an entry based on the ENTERED/LAST EDITED BY (#27) and the DATE ENTERED/LAST EDITED (#28) fields of the FEE BASIS UNAUTHORIZED CLAIMS (#162.7) file at the time the patch is initially installed. |
| 2.6.1.6.1.69 | The list of users that entered or edited a civil hospital notification shall include an entry based on the USER ENTERING NOTIFICATION (#7) field of the FEE NOTIFICATION/REQUEST (#162.2) file and the current date at the time the patch is initially installed. |
| 2.6.1.6.1.70 | The list of users that entered or edited a civil hospital notification shall include an entry based on the USER ENTERING LEGAL DETERM. (#10) and DATE OF LEGAL DETERMINATION (#9) fields of the FEE NOTIFICATION/REQUEST (#162.2) file at the time the patch is initially installed. |
| 2.6.1.6.1.71 | The list of users that entered or edited a civil hospital notification shall include an entry based on the USER ENTERING MEDICAL DETERM. (#13) and DATE OF MEDICAL DETERMINATION (#12) fields of the FEE NOTIFICATION/REQUEST (#162.2) file at the time the patch is initially installed. |
| 2.6.1.6.1.72 | The list of users that entered or edited a 7078 authorization shall include an entry based on the USER ENTERING (#8) and DATE OF ISSUE (#10) fields of the VA FORM 10-7078 (#162.4) file at the time the patch is initially installed. |
| 2.6.1.6.1.73 | The list of users that entered or edited a 7079 authorization shall include an entry based on the CLERK (#7) field of the AUTHORIZATION multiple of the FEE BASIS PATIENT (#161) file and the current date at the time the patch is initially installed. |
| 2.6.1.7 | Display Users who Entered or Edited Records |
| 2.6.1.7.1 | A new option shall be created to list users who entered or edited a specified unauthorized claim. It shall be called Clerk Lookup for Unauthorized Claim. |
| 2.6.1.7.2 | The new option shall be attached to the Outputs for Unauthorized Claims menu. |
| 2.6.1.7.3 | The new option shall be locked by the FBAASUPERVISOR security key. |
| 2.6.1.7.4 | The option shall list users that entered or edited a specified unauthorized claim. Requirements 2.6.1.6.9 through 2.6.1.6.15 describe the options that track the users. |
| 2.6.1.7.5 | A new option shall be created to list users that entered or edited a specified civil hospital notification/request. It shall be called Clerk Lookup for Notification/Request. |
| 2.6.1.7.6 | The new option shall be attached to the Notification/Request menu. |
| 2.6.1.7.7 | The new option shall be locked by the FBAASUPERVISOR security key. |
| 2.6.1.7.8 | The option shall list users who entered or edited a specified notification/request. Requirements 2.6.1.6.16 through 2.6.1.6.20 describe the options that track the users. |
| 2.6.1.7.9 | A new option shall be created to list users that entered or edited a specified 7078 authorization. It shall be called Clerk Lookup for 7078 Authorization. |
| 2.6.1.7.10 | The new option shall be attached to the Output Menu under the Civil Hospital Main Menu. |
| 2.6.1.7.11 | The new option shall be attached to the Output Main Menu – CNH under the Community Nursing Home Main Menu. |
| 2.6.1.7.12 | The new option shall be locked by the FBAASUPERVISOR security key. |
| 2.6.1.7.13 | The option shall list users that entered or edited a specified 7078 authorization. Requirements 2.6.1.6.21 through 2.6.1.6.38 describe the options that track the users. |
| 2.6.1.7.14 | An existing option will be updated to list users who entered or edited a specified authorization. The Clerk Look-Up For An Authorization option located on the Supervisor Main Menu shall be updated to list all users that entered or edited the authorization. |
| 2.6.3 | Correct problem reported on Remedy Ticket 726099. The problem exists if there are payments that should be associated with different authorizations, but those payments have the exact same patient, vendor, and date of service. |

## Overview of Test Exclusions

Not Applicable.  All items in sections “2.6.1 Revise Security Keys and Locks and Enforce Business Rules” and “2.6.3 Payment Reference to Authorization Issue” of the Requirements Specification Document (see Table 2) will be tested.

# Test Approach

Although Patch FB*3.5*154 primarily enhances the Fee Basis package to support Separation of Duties, it also resolves a pre-existing flaw in design, reflected as requirement 2.6.3, so the software can accurately enforce separation of duties.  The enhancement portion of the patch creates new security keys and revises the locks on existing functionality and menu options to enhance the separation of duty controls.  It also modifies the software to enforce separation of duty business rules.

During installation, Patch FB*3.5*154 brings in the following two data conversions:

- The first is to help implement enhancement requirements 2.6.1.6.68-2.1.6.73.

- The second is to correct the design issue so that the requirements in RSD 2.6.1.6 can be completely satisfied.

The first conversion is expected to affect large numbers of entries but will be spot checked for accuracy and/or reasonableness.  For more information, see Table 4.

The internal VFSoD Team will be responsible for performing the following testing milestones:

- Product Component (Unit) Testing

- Component Integration Testing

- Technical SQA Review

The VFSoD Team will also be responsible for providing support for the following external testing milestones:

- User Functional Testing

- Site Mirror Testing

- Site Initial Operating Capability (Production) Testing

## Product Component Test

Code development (which includes primary development, primary test installation, and secondary developer review) for the VistA Fee Separation of Duties project, Patch FB*3.5*154 Fee Separation of Duties Enhancement will take place in the following Albany development environments:  SERVER, SERVER, and SERVER.

The primary developer is responsible for conducting a thorough unit test of the components being modified.  In addition to bringing in two data conversions with the installation (as described above), the patch modifies the software components listed in Table 3.

Table 3: Product Components

| Data Dictionary Changes | Template | Routines | Menu Options | Security Keys |
| --- | --- | --- | --- | --- |
| Affect 6 files | 1 modified | 3 new, 71 modified | 132 | 3 new, 1 modified |

The patch will undergo a review by a second developer in Albany development account SERVER.

Table 4 addresses the two one-time data conversions, describing the software components they affect and how their accuracy can be verified within limits sufficient to meet acceptance criteria.

Table 4: Data Conversion Testing

| One-time conversion of the data | Purpose | Type(s) of component directly affected | Developer-led procedures that may be used to check accuracy of conversions in each of several internal environments | Possible procedures to check accuracy of conversions in test sites’ mirror/production systems |
| --- | --- | --- | --- | --- |
| First Data Conversion | Help implement RSD requirements 2.6.1.68-2.1.6.73 by performing initial setup of users who had edited each authorization. | Every record in three files. Every record in a multiple of one file. Of 111 sites reporting data in December, 2013, overall average # of entries in relevant files ranged from 11,000 to 60,000. | Examine entries that do not have data in the USER AUDIT after the install. Compare counts reported by the install with number of entries in the file obtained by other means. Print selected fields of (many to all) entries in each applicable file and compare the values in the source fields with the values in the USER AUDIT. | If test site agrees, allow development team access to account to review data conversion data. Test site users can view contents of the user audit by selecting records with no edits since the conversion and by comparing new data fields against old. Corresponding data should match. FileMan Print option may be used to facilitate this comparison. Sites’ OIT may be enlisted to help generate FileMan reports in case there are any records that have no data in the USER AUDIT multiple. If so, check for logical explanation. |
| Second Data Conversion | Ensure that each payment is associated with the right authorization, so the software can accurately enforce SOD. | Conversion will primarily affect (one field in) one file. Relatively few records are expected to be changed. New AUTHORIZATION POINTER field is populated. | Examine data using the global lister. Use output from XTMP global to spot check some cases. | If site has some known (pre-patch) problems, testers could use the Payment Listing for Vendor/Veteran to see if the association between payment and authorization is correct. If no known problems: If test site agrees, allow development team access to account to review data. Also, sites’ OIT could examine representative data in XTMP global. |

## Component Integration Test

Component Integration Testing is testing performed to expose defects in the interactions between internal components as well as verifying installation instructions. As an internal precursor to User Functionality Testing, a set of test scenarios reflecting each requirement in the Requirements Specification Document (RSD) will be run and success or failure of each script within the scenarios noted.  Due to the large number of separate test scripts within the test scenarios, test script execution will likely be performed by a combination of Functional Analysts and SQA Analysts.

NOTE: Because the Fee Basis package contains calls to other VistA packages such as Integrated Billing, Registration, IFCAP, and the National Health Info Network, it is not generally possible to functionally test most Fee Basis options without invoking an interface with an application in another system.  For this reason, partial system regression testing occurs as a by-product of  Component Integration Testing.  This does not mean, however, that System Integration Testing constitutes a separate testing milestone for the project.  See Section 3.3.

## System Integrated Test

Not Applicable.  System Testing is end-to-end testing with all interfacing systems, as required.  Due to the project’s lack of separate components that will be tested in isolation and then retested as part of a system (that is, no interfacing systems), System Integration Testing as such will not be independently conducted.

## User Functionality Test

Nine overall test scenarios, some with hundreds of component test scripts, have been prepared reflecting each requirement in the Requirements Specification Document (RSD).  A prioritized, representative subset of test scenarios and scripts (see Section 4.1, Risk Based Testing) will be offered in a test environment for pass/fail execution by experienced Non-VA Care end users.  The internal Development and Testing Teams will fully support these activities and assist in providing test data, analytical assistance, and access to the test system.

## Enterprise System Engineering Testing

The Development Team point of contact for any testing that Enterprise System Engineering chooses to conduct will be the Lead Developer and the Project Manager.

## Initial Operating Capability Evaluation

The Development Team will produce the patch description and updates to the Technical and User Manuals and Patch FB*3.5*154 Release Notes that will explain the implementation activities that need to be performed by the sites and explain the functionality contained in the Kernel Installation and Distribution System (KIDS) build.

The Director of Purchased Care Operations will oversee the recruitment of a minimum of three VistA sites that agree to review updates to the Technical Manual, User Manual, and Release Notes, as well as perform Mirror and Initial Operating Capability (production) testing.  The Patch FB*3.5*154 Testing Team will provide test sites with a test version of that patch along with detailed test scripts for users at each site to execute in their Mirror Test systems.

Because VistA sites’ live production systems utilize the Fee Basis Claims System (FBCS), which depends on VistA Fee software and must be modified accordingly to continue functioning properly, test site selection will need to be coordinated with that of the Fee Basis Claims System (FBCS) group so that whichever sites are running the new Fee software are also running the modified FBCS software.  Simultaneous Fee and FBCS testing is expected to take place in sites’ live production systems only, where testers will perform their normal duties and report anything that seems unusual.  It should be noted however that the Fee Basis patch is independent of the FBCS patch.  Therefore all FBCS testing will be conducted by FBCS. Determining which of the two systems is responsible for a discovered irregularity should not normally be an issue, because sites can look in FBCS to determine if it was used to process a payment.  Communication of issues will be via a Patch Tracking Message, but e-mail and telephone contact will also be employed.  Team and site activities will include:

- Distribute the product and documentation to the Test Sites

- Facilitate the timely installations at the Test Sites

- Conduct formal Test Site calls on a regular basis

- Address issues and questions identified during testing

- Obtain signoff Initial Operating Capability Site Concurrence Statements

# Testing Techniques

## Risk-based Testing

Not Applicable to internal testing cycles (Product Component (Unit), Component Integration, and System Testing) except for tests of the one-time data conversions (Sections 3, 3.1), where many but probably not all updates to potentially large numbers of entries will be checked.    Regarding external User Functional Testing and Site Testing cycles:  Risk-based principles will guide us to select and request for execution:  1) scenarios whose scripts address separation of duties as such, and 2) a representative subset from among the scores of (successfully internally-executed) remaining test scripts, spot checking or eliminating scripts targeting enhancement features already tested or at particularly low risk for error.

## Enterprise Testing

### Security Testing

Section 2.13 Security Specifications of the Requirements Specification Document (http://serv.vista.domain.ext/server12/ProjectDocs/VistA_Fee_Separation_of_Duties/VFSOD%20requirements_specification_document_1_3%20Full%20Concurrence.docx) lists no specific requirements.  Security Testing is therefore Not Applicable to this project increment.

### Privacy Testing

Not Applicable, as this project does not expose any additional veteran data or any protected employee data.  The recording of the employee who performed an edit is not protected data.

### Section 508 Compliance Testing

We will support Section 508 Program Office’s scripting efforts to improve accessibility.

### Multi-Divisional Testing

At least one multi-divisional VistA site will be selected for field testing.  This will help isolate and identify any issue affecting multi-divisional sites that may have inadvertently been introduced.

## Test Types

Table 5 lists the test types used for Patch FB*3.5*154 and the roles responsible.

Table 5: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Access Control Testing | Developers, Functional Analysts, UFT testers, VistA Site Testers |
| Benchmark Testing | N/A |
| Build Verification Testing | Developers and SQA Analysts |
| Business Cycle Testing | N/A |
| Compliance Testing | N/A |
| Component Integration Testing | Team Functional and SQA Analysts |
| Configuration Testing | N/A |
| Contention Testing | N/A |
| Data and Database Integrity Testing | Developers, Functional Analysts, SQA |
| Documentation Testing | Documenters, SQA, VistA Site Testers |
| Error Analysis Testing | N/A |
| Exploratory Testing | N/A |
| Failover Testing | N/A |
| Installation Testing | Developers, SQA, VistA Site Office of Information and Technology (OI&T) Support |
| Integration Testing | N/A |
| Load Testing | N/A |
| Migration Testing | Developers, end users, VistA Site OIT Support. Note: Not a true migration since patch does not extract and translate data from VistA and load it into an external system. |
| Multi-divisional Testing | VistA Site Testers |
| Parallel Testing | N/A |
| Performance Monitoring Testing | N/A |
| Performance Testing | Functional Analysts, User Functional Testers, VistA Site Testers The performance specifications documented in the Requirements Specification Document will be included as part of Component Integration Testing, User Functional Testing, and Test Site Mirror Testing. Testers will document their results on the relevant Test Scenario Scripts as either successful or unsuccessful. |
| Privacy Testing | N/A |
| Product Component Testing (aka Unit Testing) | Team Developers |
| Recovery Testing | NA |
| Regression Test | Developers, Team Functional and SQA Analysts, User Functional Testers, and VistA Site Testers |
| Risk Based Testing | User Functional Testers, VistA Site Testers |
| Section 508 Compliance Testing | Section 508 Program Office |
| Security Testing | N/A |
| Smoke Testing | Team Developers |
| Stress Testing | N/A |
| (Partial) System Regression Testing, a byproduct of Component Integration Testing | Team Functional and SQA Analysts |
| Usability Testing | UFT testers, VistA Site Testers |
| User Functionality Testing | Team Functional Analysts, selected Fee/Fee Basis Claims System Program Analysts |
| User Interface Testing | N/A |

## Productivity and Support Tools

Table 6 describes the tools that will be employed to support this Master Test Plan.

Table 6: Tool Category or Types

| Tool Category or Type | Tool Brand Name |
| --- | --- |
| Pre-test patch installation captures | Microsoft Word, Notepad |
| Defect Tracking | Microsoft Word |
| Test Case Management | Microsoft Excel |
| Test Scenario records and results from Test Sites | Microsoft Word or Excel |
| Project Management | Microsoft Office Project |
| Requirements Specification Document | Microsoft Word |
| Requirements Traceability Matrix | Microsoft Excel |
| System Design Document | Microsoft Word |
| System (VistA Package, Fee Basis) functional specifications | Rational Requisite Pro |
| Project Schedule | Oracle Primavera |
| Communication with External Testers, Patch Reviewers, Product Support | Microsoft Lync, Microsoft Outlook, Forum MailMan |

# Test Criteria

## Process Reviews

The Master Test Plan undergoes two reviews:

- Peer Review – upon completion of the Master Test Plan.

- Formal Review – after the Development Manager approves the Master Test Plan.

The Master Test Plan does serve as an input or Artifact Used for the Process Quality Gate Review for Product Build as well as for the Go No Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Independent Test and Evaluation processes at http://wwww.abc.123.domain/process/home.aspx

## Pass/Fail Criteria

All test cases prepared for each iteration conform to a step / verification point format, where a particular action is defined and an immediate verification of the expected response is noted.  At each verification point, a pass / fail decision is made.  Execution of a test case is only considered successful if every verification point is determined to have passed, i.e., the expected response is observed.

## Suspension and Resumption Criteria

Suspension:  Every effort will be made to continue testing when failures are found.  However, some failures can affect product functionality to the point where further execution is not advisable.  At this point, testing will be suspended or blocked until a fix or workaround is provided.

Resumption:  In general, testing will be resumed from the point of suspension once a fix or workaround is provided.  If the fix or workaround has implications outside the boundaries of the immediate test case procedure, it will be necessary to execute additional regression test procedures or test cases.

## Acceptance Criteria

The work effort for VistA Fee Separation of Duties is divided into six PMAS increments.  The first two were for activities related to now-released Patch FB*3.5*151.  The last four increments encompass the work effort for the second Patch, FB*3.5*154.  Table 7 summarizes the customer acceptance criteria for this patch.

Table 7: Increment Acceptance Criteria, Patch FB*3.5*154

| VFSoD Increments (Patch FB*5.3*154) | Description | Customer Acceptance Criteria |
| --- | --- | --- |
| 3. Internal Development | Develop and unit test changes to the Fee Basis Module of VA’s VistA software by including 2 new levels of Security Keys along with additional controls. | Primary and secondary software review is complete. Unit test scripts are passed, as well as data conversion tests following installations in several environments. SQA technical review underway. |
| 4. Test | Conduct Component Integration Testing (CIT), User Functionality Testing (UFT), Mirror Testing of changes to the Fee Basis option functionality testing for separation of duties capabilities. | All test scripts are passed and/or outstanding issues resolved or accepted. |
| 5. Initial Operating Capability (IOC) | Conduct IOC Testing on two new levels of security keys and additional controls in support of separation of duties capabilities. | Unanimous tester concurrence. SQA Technical review complete. |
| 6. Release/Deployment | Implement a National Release of two new levels of security keys and additional controls in support of separation of duties capabilities. | Software is successfully deployed. |

# Test Deliverables

Table 8 lists the test deliverables for the VistA Fee Separation of Duties Enhancement project, Patch FB*3.5*154.

Table 8: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan | SQA Analysts |
| Iteration Test Plans (when appropriate) | Not Applicable |
| Test Execution Risks | Project Team |
| Test Schedule | Team Planner |
| Test Cases/Test Scripts | Functional Analysts |
| Test Data | User Functional Testers, Test Site Mirror Test Team |
| Test Environment | Enterprise Testing Service Test Center |
| Test Evaluation Summaries | SQA Analysts |
| Traceability Report or Matrix | Functional Analysts |

# Test Schedule

Table 9 lists the major testing milestones.

Table 9: Testing Milestones

| Testing Milestones | Responsible Party |
| --- | --- |
| Perform Product Component Testing | Team Developers |
| Perform Component Integration Testing | Team Analysts |
| Perform SQA Testing | SQA Analysts |
| Perform User Functional Testing | Team Functional Analysts |
| Perform Mirror (Copy of Production) Test | SQA, Field Sites |
| Perform Initial Operating Capability (Production) Test | SQA, Field Sites |

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

## Test Environment Configurations

The software for Patch FB*3.5*154 will be developed in environments (accounts) created for dedicated VistA Legacy patch development by the Office of Information and Technology (OI&T) Field Office in Albany, NY.  Internal and external testing of the patch will take place in a test account derived from a sanitized copy of an earlier VA Medical Center live production system in Bay Pines, FL.  Users of these accounts will connect to them by means of their standard terminal emulators.  Development and testing environments will be allocated for the project as shown in Table 10.

Test servers, hardware, network, and operating systems are maintained by OI&T staff at Albany, NY and Enterprise Testing Service Test Center at Bay Pines, FL.  The internal project team and/or configuration management specialist will keep the listed environments up to date with respect to released Fee Basis and Infrastructure patches.

Table 10:  Development and Testing Environments, Patch FB*3.5*154

| Team | Albany OIFO | Bay Pines OIFO |
| --- | --- | --- |
| Development | SERVER (primary development) SERVER (primary development test install) SERVER (secondary developer review) SERVER (Gold Account) | N/A |
| Testing (Functional/SQA Analysts) | SERVER SERVER | SERVER1 |
| Technical Writer | N/A | SERVER1 |
| User Functional Testers | N/A | SERVER1 |
| Site Testers | Mirror Testing to take place at each test site in recent copy of site’s Live system running Cache with Fee Basis version 3.5 fully patched. Testers to be provided with terminal emulator. For IOC Testing, site users will access Live Production as they normally do. |  |

## Base System Hardware

Table 11 sets forth the system resources for the test effort presented in this Master Test Plan.

The specific elements of the test system may not be fully understood in early iterations, so this section may be completed over time. The test system should simulate the production environment as closely as possible, scaling down the concurrent access and database size, and so forth, if and where appropriate. Tailor the System Hardware Resources table as required. Table 11: System Hardware Resources

| Resource | Name and Type |
| --- | --- |
| Database Server | VistA instance |
| Network or Subnet | VA WAN |
| Server Name | TBD |
| Database Name | TBD |
| Client Test PCs | N/A |
| Include special configuration requirements | TBD |
| Test Repository | TBD |
| Network or Subnet | TBD |
| Server Name | TBD |
| Test Development PCs | TBD |

## Base Software Elements in the Test Environments

Table 12 describes the base software elements that are required in the test environment for this Master Test Plan.

Table 12: Software Elements

| Software Element Name | Type and Other Notes |
| --- | --- |
| NT Workstation | Operating System |
| Windows 2000 | Operating System |
| Internet Explorer | Internet Browser |
| Netscape Navigator | N/A |
| MS Outlook | Email Client software |
| Network Associates McAfee Virus Checker | Virus Detection and Recovery Software |
| Attachmate Reflection | Terminal emulator |
| OpenVMS | Operating system for some VistA instances |
| Red Hat Enterprise Linux | Operating system for some VistA instances |

# Staffing and Training Needs

Table 13 describes the personnel resources needed to plan, prepare, and execute this Master Test Plan.

Table 13: Staffing Resources

| Testing Task | Quantity of Personnel Needed | Test Process | Duration/Days |
| --- | --- | --- | --- |
| Create the Master Test Plan, Conduct Peer Review | 1 | Test Preparation | 15 days |
| Establish the Test Environment | 1 | Test Preparation | 1 day |
| Write test cases/scripts to process | 2 | Product Build | 120 days |
| Install patch and perform SQA Review | 1-2 | Product Build Process | 20 days |
| Create, acquire, and populate test data | 1 | Test Management Process | 3 days |
| Execute system test cases/scripts | 2-3 | Product Build Process | 60 days |
| Conduct User Functional Test | Internal VistA Team, several experienced Non-VA Care system users, including supervisor | Product Build Process | 40 days |
| Initial Operating Capability Testing (IOC) | At each site: installer (OIT) ; payment clerk; authorization clerk; lead clerk, and supervisor | Product Build Process | 50 days |
| Record and track test incidents | 1 | Product Build Process | Ongoing |
| Regression test | 1-2 | Product Build Process | Ongoing |
| Prepare and present Final Test Incident Report | 1 | Product Build Process | 3 days |
| Prepare and present Test Evaluation Summary | 1 | Product Build Process | 3 days |

Table 14 lists the personnel that require training.

Table 14: Training Needs

| Name | Training Needs | Training Option | Estimated Training Hours |
| --- | --- | --- | --- |
| Non-VA Care Personnel | Users (e.g., payment clerks, authorization clerks, and Fee supervisors) need to understand how to fully integrate: - new/modified security keys, - locks on existing functionality, and - separation of duty business rules into their everyday functioning within the application. | Training materials (patch description, updated manuals, Release Notes), training environments, training sessions for all affected users | Training is expected to be moderate to high depending on the number of business processes impacted. Depending on the level of access users have, Patch FB*3.5*154 potentially impacts up to 500 options in the VistA Fee Basis application. |

# Risks and Constraints

The risks identified in this Master Test Plan may be recorded and tracked in an automated tool, such as, IBM Rational ClearQuest®.

Table 15 contains risks related to external testing and proposed mitigations.

Table 15: Risks, External Testing

| Risk | Mitigation |
| --- | --- |
| - Dependencies and Interoperability between this system and others: If FBCS and Patch FB*3.5*154 are not ready to enter IOC testing concurrently and release concurrently, then each team’s project schedule will be adjusted and the release day may be impacted. | Coordinate closely with FBCS. Identify patch dependencies early and manage development and test efforts with other Project Managers and teams and weekly participation at the Patch Dependency Meeting. If FBCS expects to be ready before us, attempt to meet their anticipated IOC start date to avoid situation where they take on another project while they are waiting for us. |
| - Project Resources (Facilities): If Veterans Affairs Medical Centers (VAMC) test sites are unavailable before Mirror and IOC testing then the schedule may slip, widening the gap between compliance and delivery dates. | Begin soliciting well before going into Mirror testing (2 months minimum) and coordinate recruitment efforts with FBCS to ensure each site understands they will be running both sets of enhancements concurrently in production, as well as what their Mirror account obligations are for each of Fee and FBCS (provide two separate and accurate Memoranda of Understanding.) If directing recruiting effort at FBCS server-sharing sites where only one of them is Integrated, seek that site’s buy-in first, since it is the most important. Submit MOUs for formal approvals as early as possible, and encourage FBCS to do the same. |
| - Project Resources: If VA resources get assigned to higher priority efforts, then productivity could be impacted and milestone completion and release date could be delayed. | Engage senior management early on and throughout the project to confirm commitment of VA-internal resources. |

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Percentage of test cases executed

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

- Percentage of defects identified; listed by cause and severity

- Time to re-test

# Attachment A - Approval Signatures

- Test Type Definitions

Test analysts use “test types” to validate the system or application under test. Simply put, test types are test techniques used to exercise the system or application. This table presents a listing of possible test types that may be utilized during the Product Build, Independent Testing, Operational Readiness Review (ORR) and Initial Operating Capability (IOC) Testing. The test analyst in consultation with the Development Manager selects the test types best suited to the system or application being tested. A minimum set of test types is suggested here. More tests may be added at the discretion of the Development Team.

| Description | Product Build Testing | Independent Testing | IOC Testing |
| --- | --- | --- | --- |
| Types of Test |  |  |  |
| Access Control Testing | X |  |  |
| Benchmark Testing |  |  |  |
| Build Verification Testing |  | X |  |
| Business Cycle Testing |  |  | X |
| Compliance Testing | X |  |  |
| Component Integration Testing |  |  |  |
| Configuration Testing |  |  |  |
| Contention Testing |  |  |  |
| Data and Database Integrity Testing |  |  |  |
| Documentation Testing | X |  | X |
| Error Analysis Testing |  |  | X |
| Exploratory Testing | X | X | X |
| Failover Testing |  |  |  |
| Installation Testing | X |  |  |
| Integration Testing | X | X |  |
| Load Testing |  | X |  |
| Migration Testing |  |  |  |
| Multi-Divisional Testing |  |  |  |
| Parallel Testing |  |  |  |
| Performance Monitoring Testing |  |  |  |
| Performance Testing |  | X |  |
| Privacy Testing | X |  |  |
| Product Component Testing | X |  |  |
| Recovery Testing |  |  |  |
| Regression Test | X |  |  |
| Risk Based Testing | X |  | X |
| Section 508 Compliance Testing | X |  |  |
| Security Testing |  |  |  |
| Smoke Testing | X | X |  |
| Stress Testing |  | X |  |
| System Testing | X | X |  |
| Usability Testing |  |  | X |
| User Functionality Testing | X |  |  |
| User Interface Testing |  |  |  |

- Test Type Definitions

| Test Type | Definition |
| --- | --- |
| Access Control Testing | A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. Access Control Testing verifies that access to the system is controlled and that unwanted or unauthorized access is prohibited. This test is implemented and executed on various targets-of-test. |
| Benchmark Testing | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don't meet the requirements. Together with the Smoke test, the Build Verification test may be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Business Cycle Testing | A type of testing that focuses upon activities and transactions performed end to end over time. This test type executes the functionality associated with a period of time (e.g., one-week, month, or year). These tests include all daily, weekly, and monthly cycles, and events that are date-sensitive (e.g., end of the month management reports, monthly reports, quarterly reports, and year-end reports). |
| Compliance Testing | A type of testing that verifies that a collection of software and hardware fulfills given specifications. For example, these tests will minimally include: "core specifications for rehosting - ver.1.5-draft 3.doc," Section 508 of The Rehabilitation Act Amendments of 1998, Race and Ethnicity Test, and VA Directive 6102 Compliance. It does not exclude any other tests that may also come up. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Configuration Testing | A type of testing concerned with checking the programs compatibility with as many possible configurations of hardware and system software. In most production environments, the particular hardware specifications for the client workstations, network connections, and database servers vary. Client workstations may have different software loaded, for example, applications, drivers, and so on hand, at any one time; many different combinations may be active using different resources. The goal of the configuration test is finding a hardware combination that should be, but is not, compatible with the program. |
| Contention Testing | A type of performance testing that executes tests that causes the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that may result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manual, Technical Manual, and Security Guide, which is often included as a separate chapter in the Technical Manual. |
| Error Analysis Testing | This type of testing verifies that the application checks for input, detects invalid data, and prevents invalid data from being entered into the application. This type of testing also includes the verification of error logs and error messages that are displayed to the user. |
| Exploratory Testing | A technique for testing computer software that requires minimal planning and tolerates limited documentation for the target-of-test in advance of test execution, relying on the skill and knowledge of the tester and feedback from test results to guide the ongoing test effort. Exploratory testing is often conducted in short sessions in which feedback gained from one session is used to dynamically plan subsequent sessions. |
| Failover Testing | A type of testing test that ensures an alternate or backup system properly "takes over" (i.e., a backup system functions when the primary system fails). Failover Testing also tests that a system continually runs when the failover occurs, and that the failover happens without any loss of data or transactions. Failover Testing should be combined with Recovery Testing. |
| Installation Testing | A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| Integration Testing | An incremental series of tests of combinations or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Migration Testing | A type of testing that follows standard VistA and HeV-VistA operating procedures and loads the latest .jar version onto a live copy of VistA and HeV-VistA. The following are examples of the types of tests that can be performed as part of migration testing: - Data conversion has been completed - Data tables are successfully created - Parallel test for confirmation of data integrity - Review output report, before and after migration, to confirm data integrity - Run equivalent process, before and after migration |
| Mirror Testing | Functional testing in a non-production VistA system that is maintained by the VA Medical Center (VAMC) and is normally a mirror (snapshot copy) of their production system as of the date the copy was created. The resultant “mirror” account is normally isolated from external VA systems, is scrambled to protect PHI and PII, and is refreshed (recopied from production) on a periodic basis. Users can modify mirror account data without the changes being transmitted to external systems or affecting the site’s live production database. These qualities enable site testers to execute high-priority test scenario scripts provided by the development team and note the success or failure of each script. |
| Multi-Divisional Testing | A type of testing that ensures that all applications will operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. |
| Parallel Testing | The same internal processes are run on the existing system and the new system. The existing system is considered the “gold standard”, unless proven otherwise. The feedback (expected results, defined time limits, data extracts, etc.) from processes from the new system are compared to the existing system. Parallel testing is performed before the new system is put into a production environment. |
| Performance Monitoring Testing | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Privacy Testing | A type of testing that ensures that (1) veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). |
| Product Component Testing | Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| Recovery Testing | A type of testing that causes an application or system to fail in a controlled environment. Recovery processes are invoked while an application or system is monitored. Recovery testing verifies that application or system, and data recovery is achieved. Recovery Testing should be combined with Failover Testing. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Risk Based Testing | A type of testing based on a defined list of project risks. It is designed to explore and/or uncover potential system failures by using the list of risks to select and prioritize testing. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Security Testing | A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as required by the Assessment and Authorization Process. |
| Smoke Test | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| Stress Testing | A performance test implemented and executed to understand how a system fails due to conditions at the boundary, or outside of, the expected tolerances. This failure typically involves low resources or competition for resources. Low resource conditions reveal how the target-of-test fails that is not apparent under normal conditions. Other defects might result from competition for shared resources (e.g., database locks or network bandwidth), although some of these tests are usually addressed under functional and load testing. Stress Testing verifies the acceptability of the systems performance behavior when abnormal or extreme conditions are encountered (e.g., diminished resources or extremely high number of users). |
| System Testing, System Integration Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests may focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Functionality Test | User Functionality Test (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |
| User Interface Testing | User-interface (UI) testing exercises the user interfaces to ensure that the interfaces follow accepted standards and meet requirements. User-interface testing is often referred to as GUI testing. UI testing provides tools and services for driving the user interface of an application from a test. |

Template Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| August 2014 | 1.12 | Removed requirements for ESE Approval Signature | Process Management |
| October 2013 | 1.11 | Converted to Microsoft Office 2007-2010 format | Process Management |
| July 09, 2012 | 1.10 | Added System Design Document to Section 1.2 -Test Objectives as an example | Process Management |
| January 03, 2012 | 1.9 | Updated Approval Signatures for Master Test Plan in Appendix a | Process Management |
| October 13, 2011 | 1.8 | Replaced references to Test and Certification with Independent Test and Evaluation. Replaced references to Certification and Accreditation with Assessment and Authorization. | Process Management |
| October 4, 2011 | 1.7 | Repaired link to Privacy Impact Assessment | Process Management |
| August 23, 2011 | 1.6 | Changed Operational Readiness Testing (ORT) to Operational Readiness Review (ORR) | Process Management |
| April 12, 2011 | 1.5 | Updated the Signatory Authorities in Appendix A in light of organizational changes | Process Management |
| February 2011 | 1.4 | Removed Testing Service Testing and Operational Readiness Testing; added Enterprise System Engineering Testing. Changed Initial Operating Capability Testing to Initial Operating Capability Evaluation | Process Management |
| January 2011 | 1.3 | Repaired broken link in section 1.4 | Process Management Service |
| August 2010 | 1.2 | Removed OED from template | Process Management Service |
| December 2009 | 1.1 | Removed “This Page Intentionally Left Blank” pages. | OED Process Management Service |
| July 2009 | 1.0 | Initial ProPath release | OED Process Management Service |