Department of Veterans Affairs

VistA Scheduling Enhancements (VSE)
Enhancement 4: High Priority/Urgent Enhancements
SD*5.3*622

Test Defect Log

December 2014

Application Version 5.3

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 12/22/2014 | 1.0 | Initial Version for Submission |  |

Table of Contents

1.	Test Defect Log – Component IntegrationTest/System Test (CIT/ST)	1

2.	Test Defect Log – User Acceptance Test (UAT)	4

3.	Test Defect Log – Initial Operating Capability (IOC)	11

# Test Defect Log – Component Integration Test/System Test (CIT/ST)

| 1. Project Name | 2. PMAS Project ID | 3. System Name | 4. System Version # | 5. Patch # | 6. Recorder |
| --- | --- | --- | --- | --- | --- |
| VistA Scheduling Enhancements -Enhancement 4 | 1403273184 | VISTA | 5.3 | SD*5.3*622 |  |

| 7. Test Category |  |  |  |  |
| --- | --- | --- | --- | --- |
| CIT/ST | UAT | IOC Testing | Iteration Test | Other |

| 8. ID | 9. Test Cycle/ Patch Version | 10. Test Case ID | 11. Description | 12. Reported By | 13. Date Reported | 14. Severity | 15. Defect Code | *16. Status | 17. Resolution | 18. Date Resolved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Sprint 1 | VSE_ENH4_005_001_1 | Multiple letters were sent for clinic reminder |  | 09/19/14 | Low | CO | Production-Staged | Fixed to send one reminder per clinic | 9/22/14 |
| N/A | Sprint 2 | VSE_ENH4_001_001_14 | Invalid code shows on the header of letter |  | 10/7/14 | Low | Invalid | Closed | N/A | 10/8/14 |
| N/A | Sprint 2 | VSE_ENH4_001_001_14 | No Show shows on Pre Appointment |  | 10/7/14 | N/A | Works the same in production | Closed | N/A | 10/8/14 |
| 2 | Sprint 3 | VSE_ENH4_001_001_10 | No Help text shows for Pre-appointment |  | 10/9/14 | Low | RE | Production-Staged | User story and Code fixed | 10/10/14 |
| 3 | Sprint 3 | VSE_ENH4_001_001_14 | Clinic Name is displayed twice above the calendar |  | 10/13/14 | Low | CO | Production-Staged | Code Fixed | 10/14/14 |
| 4 | Sprint 3 | VSE_ENH4_001_003_2 | When printing the pre-appointment letter ,wrong message is displayed |  | 10/10/14 | Low | RE | Production-Staged | Fixed User Story and Code | 10/11/14 |
| 5 | Sprint 3 | VSE_ENH4_001_003_2 | Invalid code is displayed at the end of page |  | 10/10/14 | Medium | CO | Production-Staged | Code Fixed | 10/10/2014 |
| 6 | Sprint 3 | VSE_ENH4_001_003_2 | After the end of Appointment the navigation seems to be an issue, Navigated out of system |  | 10/10/14 | Medium | CO | Production-Staged | Code Fixed | 10/10/14 |
| N/A | Sprint 3 | VSE_ENH4_003_002_4 | Length validation when special characters or combination of numbers and alphabets are there. It works as expected when only numbers or only alphabets are there. |  | 10/10/14 |  | Invalid | Closed |  | 10/10/14 |
| 17 | Sprint 4 | VSE_ENH4_003_003_2 | Clinic label is displayed twice |  | 10/28/14 | Low | CO | Production-Staged | Code Fixed | 10/31/14 |

*Status Definitions:

Approved -  Approved by Defect Review Board.

Production_Staged – Defect has been fixed and validated in testing.

Closed–It was not a valid defect, it was a duplicate, the fix has been installed into a production account, or a documentation defect was fixed.

# Test Defect Log – User Acceptance Test (UAT)

| 1. Project Name | 2. PMAS Project ID | 3. System Name | 4. System Version # | 5. Patch # | 6. Recorder |
| --- | --- | --- | --- | --- | --- |
| VistA Scheduling Enhancements -Enhancement 4 | 1403273184 | VISTA | 5.3 | SD*5.3*622 | Udaya Bheesetti |

| 7. Test Category |  |  |  |  |
| --- | --- | --- | --- | --- |
| CIT/ST | UAT | IOC Testing | Iteration Test | Other |

| 8. ID | 9. Test Cycle/ Patch Version | 10. Test Case ID | 11. Description | 12. Reported By | 13. Date Reported | 14. Severity | 15. Defect Code | *16. Status | 17. Resolution | 18. Date Resolved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| VSE_ENH4_UAT_DEFECT_001 | UAT | VSE_ENH4_UAT_001_2 | No Letter is printed |  | 11/18/14 | High | CO | Production-Staged | Code Fix in Place for New Clinics | 11/25/14 |
| VSE_ENH4_UAT_DEFECT_002 | UAT | VSE_ENH4_UAT_007_ 1 | Provider prints on Letters, not the default Provider |  | 11/19/14 | Medium | CO | Production-Staged | Code fix to print defualt provider | 11/25/14 |
| VSE_ENH4_UAT_DEFECT_003 | UAT | VSE_ENH4_UAT_001 | The patient is not being reset and the next appointment that is created “inherits” the previous patient used. The system should |  | 12/3/14 | Medium | CO | Production-Staged | Code Fixed to display patient prompt every time, instead of inheriting previous patient. | 12/5/14 |
| VSE_ENH4_UAT_DEFECT_004 | UAT | VSE_ENH4_UAT_004 | Receives an error when not entering a patient name |  | 19-Nov-14 | Medium | CO | Production-Staged | Error from Patch SD 5.3*622 | 3-Dec-14 |
| VSE_ENH4_UAT_DEFECT_005 | UAT |  | Letter Display question-There should be one line before and after the appointment information section |  | 19-Nov-14 | Medium | Deferred | Deferred | Need to test in IOC because UAT test environment does not have printers. | 3-Dec-14 |
| VSE_ENH4_UAT_DEFECT_006 | UAT |  | Clinic Inactivation reminder-Need reminder to be coming from Postmaster Vs the user inactivating the Clinic |  | 18-Nov-14 | Medium | RE | Production-Staged | Made the enhancement as per the request | 25-Nov-14 |
| N/A | UAT |  | The clinic numbers are not spelled out in the test data sheet |  | 18-Nov-14 | N/A | Invalid | Rejected | Provided with Updated sheet | 18-Nov-14 |
| N/A | UAT | VSE_ENH4_UAT_004_1e | Desired Date didn’t hang for 3 seconds. |  | 18-Nov-14 | N/A | Functions As Designed | Rejected | working as expected | 18-Nov-14 |
| N/A | UAT | VSE_ENH4_UAT_002 | Behavior of Telephone Extension-The telephone Extension cannot be deleted if the telephone has already been deleted |  | 18-Nov-14 | N/A | Functions As Designed | Rejected | Updated the script | 18-Nov-14 |
| N/A | UAT | VSE_ENH4_UAT_003 | The script number is incorrect on the test scripts |  | 18-Nov-14 | N/A | Functions As Designed | Rejected | Updated the script | 18-Nov-14 |
| N/A | UAT | Was this ADHOC testing? | Behavior of letter printing-The response from Vista is different when trying to print a pre-appointment letter versus a clinic/patient cancellation letter when one isn’t assigned to the clinic |  | 18-Nov-14 | N/A | Functions As Designed | Rejected | working as expected-Irene suggested need a ticket opened for this | 18-Nov-14 |
| N/A | UAT |  | Ask to print telephone and telephone extension-The same procedure for provider and location is not followed |  | 18-Nov-14 | N/A | Functions As Designed | Rejected | working as defined in user story | 18-Nov-14 |
| N/A | UAT |  | Incorrect wait times are displayed. |  | 18-Nov-14 | N/A |  | Rejected | Remedy ticket is opened to be fixed as part of maintenance. TBD | 20-Nov-14 |
| N/A | UAT |  | Desired date when “Cancelled by Patient” in multibook. When Cancellation by Clinic to see what was the Original Desired date because when you reschedule you should go by the Original DD. When CX by PT a new DD should be obtained. |  | 18-Nov-14 | N/A | Functions As Designed | Rejected | working as expected | 18-Nov-14 |
| VSE_ENH4_UAT_DEFECT_007 | UAT | VSE_ENH4_UAT_004_1 | Script text correction |  | 20-Nov-14 | Minor | RE | Production-Staged | Updated the script | 20-Nov-14 |
| N/A | UAT | VSE_ENH4_UAT_002 | Additional steps preformed-did some additional testing for the user story |  | 20-Nov-14 | N/A | Functions As Designed | Rejected | None | 20-Nov-14 |
| N/A | UAT | VSE_ENH4_UAT_002 | Letters not displaying the correct telephone numbers |  | 20-Nov-14 | N/A | Functions As Designed | Rejected | Instructions provided | 20-Nov-14 |
| N/A | UAT | VSE_ENH4_UAT_005 | The number of Zs for clinic inactivation |  | 25-Nov-14 | N/A | Functions As Designed | Escalated | Works as defined in User Story | 25-Nov-14 |

*Status Definitions:

Approved -  Approved by Defect Review Board.

Production_Staged – Defect has been fixed and validated in testing.

Closed–It was not a valid defect, it was a duplicate, the fix has been installed into a production account, or a documentation defect was fixed.

# Test Defect Log – Initial Operating Capability (IOC)

NOTE: IOC Testing Has Not Started

| 1. Project Name | 2. PMAS Project ID | 3. System Name | 4. System Version # | 5. Patch # | 6. Recorder |
| --- | --- | --- | --- | --- | --- |
| VistA Scheduling Enhancements -Enhancement 4 | 1403273184 | VISTA | 5.3 | SD*5.3*622 |  |

| 7. Test Category |  |  |  |  |
| --- | --- | --- | --- | --- |
| CIT/System Tests | UFT | IOC Testing | Iteration Test | Other |

| 8. ID | 9. Test Cycle/ Patch Version | 10. Test Case ID | 11. Description | 12. Reported By | 13. Date Reported | 14. Severity | 15. Defect Code | *16. Status | 17. Resolution | 18. Date Resolved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

*Status Definitions:

Approved -  Approved by Defect Review Board.

Production_Staged – Defect has been fixed and validated in testing.

Closed–It was not a valid defect, it was a duplicate, the fix has been installed into a production account, or a documentation defect was fixed.