Department of Veterans Affairs

FileMan 22.2E

Master Test Plan

Document Version 1.9

September 2015

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| September 25, 2015 | 1.9 | Updated sections 1.3 and 7 |  |
| September 15,2015 | 1.8 | Updated with Sprint 8 deliverables. Updates are located in section 2.1.Overview of Test Inclusions. |  |
| August 19,2015 | 1.7 | Updated Section 2.1 with Sprint 6 and 7 test items, removed reference to VistA Intake Program |  |
| July 17, 2015 | 1.6 | Updated Section 2.1 with Sprint test items- changed sub header from Sprint 3 to Sprint 1-4 for Data Dictionary items |  |
| July 15, 2015 | 1.5 | Updated Section 2.1 with Sprint test items |  |
| May 5, 2015 | 1.4 | Corrected page formatting after PM review |  |
| April 28, 2015 | 1.3 | Technical Edit |  |
| April 22, 2015 | 1.2 | Updated document to include Test team input |  |
| April 21, 2015 | 1.1 | Added updates to the document |  |
| April 08, 2015 | 1.0 | Created initial document |  |

Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Test Objectives	1

1.3.	Roles and Responsibilities	1

1.4.	Processes and References	2

2.	Items to Be Tested	2

2.1.	Overview of Test Inclusions	3

2.2.	Overview of Test Exclusions	4

3.	Test Approach	5

3.1.	Conduct Peer Review of Product Component (Secondary Developer Review)	5

3.2.	Test Readiness Review (TRR)	5

3.3.	Product Component Test	5

3.4.	Component Integration Test	6

3.5.	System Test	7

3.6.	Regression Test	7

3.7.	Test Documentation	7

3.8.	User Functionality Test	8

3.9.	Enterprise System Engineering Testing	8

3.10.	Initial Operating Capability Evaluation	9

4.	Other Testing Techniques	9

4.1.	Risk-based Testing	9

4.2.	Enterprise Testing	9

4.2.1.	Security Testing	9

4.2.2.	Privacy Testing	9

4.2.3.	Section 508 Compliance Testing	9

4.2.4.	Multi-Divisional Testing	10

4.3.	Test Types	10

4.4.	Productivity and Support Tools	11

5.	Test Criteria	11

5.1.	Process Reviews	11

5.2.	Pass/Fail Criteria	12

5.3.	Suspension and Resumption Criteria	12

5.4.	Acceptance Criteria	12

6.	Test Deliverables	13

7.	Test Schedule	13

8.	Test Environments	14

8.1.	Test Environment Configurations	15

8.2.	Base System Hardware	15

8.3.	Base Software Elements in the Test Environments	15

9.	Staffing and Training Needs	17

10.	Risks and Constraints	18

11.	Test Metrics	18

Attachment A - Approval Signatures	19

# Introduction

## Purpose

The purpose of this Master Test Plan is to document the overall approach to validate and verify the functionality delivered with all the associated products that encompass the FileMan 22.2E project. The content of this Master test Plan will be applied with the same objectives, test coverages, strategies, and limitations.

## Test Objectives

This Master Test Plan supports the following objectives:

- To provide test coverage for 100% of the documented requirements

- To provide coverage for System/Software Design Document elements

- To execute 100% of the test cases during User Functionality Testing

- To create, maintain, and control the test environment

## Roles and Responsibilities

Table 1 lists the key roles and their responsibilities for this Master Test Plan.

Table 1: Roles and Descriptions

| Role | Description |
| --- | --- |
| Development Team | FileMan 22.2 E HP Development Team- , , , , |
| Development Manager/PM | -VA Project Manager - HP Project Manager |
| Program Manager | - VA Program Manager - HP Program Manager |
| Stakeholders | TBD |
| Test Analysts | , , |
| Test Manager |  |
| Test Team/Testers | FileMan 22.2 E Test Team |
| Test Environment Team | TBD |

## Processes and References

The processes that guide the implementation of this Master Test Plan are:

- Test Preparation

- Product Build

- Independent Test and Evaluation

The references that support the implementation of this Master Test Plan are:

- ProPath

- Section 508 Office Web Page

- Privacy Impact Assessment - Privacy Service

# Items to Be Tested

Testing of the FileMan 22.2 enhancements from the Open Source Electronic Health Record Agent (OSEHRA) will include the following functionalities as described in the FileMan 22.2 Release Notes.

- ScreenMan functionality

- Use of Mouse in ScreenMan forms

- Record Selection as a Full ScreenMan page

- Expanded Multiples

- Custom colors option

- Quick exit from Word processing pages

- Indication of Word processing data

- Screen print- F1-P allows printing of the screen

- Internationalization

- FileMan is translation ready

- New entries in the Dialog file (.84)

- Many New Languages in file (.85)

- New Dialog framework for DD elements

- Consistent date formatting

- International date input

- Consistent upper/lower case translations

- Two and three-letter language abbreviations

- Data Analysis Tool

- Check all pointers into a given file

- Automatic auditing

- Displaying past changes to DD

- Displaying changes by a specific user

- Modified Auditing Menu

- Entry access audit

- The Meta DD

- Improvements to the Verify Fields Utility

- Comparing Data and DD across Environments

- New Verify Pointer Option

- Other Enhancements

- User Interface Changes

- Select prompt: Extended Selection by IEN

- Allow terminal emulators deeper than 24 lines

- Printing multiples in sorted orders

- Enhanced control of input templates

- FileMan browser enhancements

- API Changes

- Enhancements to FIND*DIC and LIST*DIC

- New API to create sort templates silently

- Data Dictionary Changes

- Auditable Word Processing Fields

- Word Processing Fields can be made Uneditable

- Set Explicit Maximum Length for Free-text fields

- Override of Character Limit in Globals

- Set Cross-references as Non re-runnable

- Installation and Distribution Changes

- Defects and Remediated items

## Overview of Test Inclusions

The following components and features and combinations of components and features will be tested:

- VistA impacted application based on the FileMan intake package

- VistA Patches and installation tools and distribution methods

- Patch Installation Guide as well as document distribution methods

- Any additional or related VistA application including HL7 messaging, related UI application

- Kernel functionalities that will be impacted by the FileMan 22.2 code changes

- FileMan 22.2 E Sprint Items

- Sprint 1-4 Items: (Data Dictionary Changes)

- RN # 2.3.1- Auditable Word Processing Fields

- RN # 2.3.2- Word Processing Fields Can be Made Uneditable

- RN # 2.3.3- Set Explicit Maximum Length for Free-text Fields

- RN # 2.3.4- Override of Character Limit in Globals

- RN # 2.3.5- Set Cross-references as Non-re-runnable

- Sprint 5 Items: (Software Remediation Plan)

- SRP item #3.7- Remove orphaned code

- SRP item #3.9- Remove Commented/Corrected Code for SAC

- Sprint 6 items:

- All the Test items above have been moved to Sprint 6

- Sprint 7 items:

- RN # 1.1.1- Check all Pointers into a Given File

- RN # 1.3.2- Automatic Auditing

- RN # 1.3.3- Showing Past Changes to Data Dictionary

- RN # 1.3.4- Showing Changes by a Specific User

- RN # 1.3.5- Modified Auditing Menu

- RN # 1.3.6- Entry Access Audit

- RN # 1.3.7- The Meta Data Dictionary

- SRP item # 3.5- Do not release as part of FileMan 22.2

- SRP item # 3.10- Remove 22.0 Routines, Do not Include in FileMan 22.2 build

- Sprint 8 items:

- RN # 1.1.5- Quick Exit from Word Processing Pages

- RN # 1.1.6- Indication of Word-processing Data

- RN # 1.1.7- Screen Print- “F1-P” allows printing of the screen

- RN # 1.2.3- Many New Languages in File .85

- RN # 1.2.9- The Language file (.85) now can store two and

three letter abbreviations for  languages.

- RN # 1.3.9- Comparing Data and Data Dictionaries across Environments

- RN # 1.3.8 ( this particular test item was further broken into 6 different items)

- 1.3.8.1-Field verify checks for duplicates and dangling pointers

## Overview of Test Exclusions

The following components and features and combinations of components and features will not be tested:

- Applications not impacted by the FileMan 22.2 code changes/enhancements

- Any functionalities that are deemed not testable; waivers will be solicited as needed

# Test Approach

## Conduct Peer Review of Product Component (Secondary Developer Review)

In preparation for testing, the Development team will conduct the Product Component Peer Review in accordance with the ProPath Reviews Guide by performing the following general steps:

- Distribute the Peer Review Materials/Documentation

- Review the Peer Review Materials/Documentation

- Distribute the consolidated Peer Review findings to the project team

- Record the Unit Test findings and resolutions

- Implement the Unit Test resolutions and mitigations

## Test Readiness Review (TRR)

The Development and Test team will conduct a Test Readiness Review for all testing components in accordance with the ProPath process.

- Set up with the Subject Matter Experts (SMEs), Stakeholders, development team to review testing components prior to the start of testing activities

- Provide test documentation to all invitees

- Post meeting review findings and minutes

- Mitigate any issues and risk found during the review

## Product Component Test

The Development and Test team will perform Product Component Testing which includes the internal technical and functional testing of a module/component of code and is responsible for the verification that the requirements defined in the detailed design specification have been successfully applied to the module/component under test. Steps include:

- Analyze requirements to understand the application functionality and dependencies

- Identify all the routines affected by the module or object

- Specify all the routines that are called from various locations

- Execute tests on prioritized options

- Execute tests with different combinations of options and data; for example, test with minimal data entered and test with maximal data entered

- Perform exploratory testing, i.e., randomly exercise the module, object, and options based upon domain knowledge, past performance, and expertise

- Routinely perform smoke testing as needed to verify that interfacing between VistA applications and related applications functions as it should

- Record the actual test results

- Perform static analysis of module/component source code

If a defect is identified and it is related to the code being developed, that code will continue to be developed until it successfully passes the unit test.

If the defect is not related to the code being developed, it will be addressed by the following methods:

- If it is a software defect that is within the scope of this project, it will be added to the project backlog.

- If it is a software defect that is outside of the scope of this project, it will be referred to the existing maintenance structure. The defects will be listed and prioritized by criticality and severity.

- If the software defect is not truly a defect and requires a change in functionality, it will be reported with a suggestion to enter a new service request.

## Component Integration Test

The Test Analyst installs the Product Component (VistA patch) and performs component integration testing. Product Component Integration testing is performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. Component integration testing includes testing of Identity and Access Management Integration Service Pattern changes. The Software Quality Assurance Review Checklist is started during this activity.

If a defect is identified and it is related to the code being developed, the defect will be added to the project backlog.

If the defect is not related to the code being developed, it will be addressed by the following methods:

- If it is a software defect that is within the scope of this project, it will be added to the project backlog.

- If it is a software defect that is outside of the scope of this project, it will be referred to the existing maintenance structure.

- If the software defect is not truly a defect and requires a change in functionality, it will be reported with a suggestion to enter a new service request.

## System Test

The Test Analyst performs System Tests employing a variety of test types: compliance, access control, interoperability, usability (including 508 compliance), etc. System Tests exercise all parts of an integrated system including interfaces to external systems. Ad-hoc testing such as smoke testing and checking for error traps will be performed on a regular basis.

If a defect is identified and it is related to the code being developed, the defect will be added to the project backlog.

If the defect is not related to the code being developed, it will be addressed by the following methods:

- If it is a software defect that is within the scope of this project, it will be added to the project backlog.

- If it is a software defect that is outside of the scope of this project, it will be referred to the existing maintenance structure.

- If the software defect is not truly a defect and requires a change in functionality, it will be reported with a suggestion to enter a new service request.

## Regression Test

The Test Analyst performs Regression Tests by taking representations/sampling of the VistA applications to do the critical path testing. This will include applications within Clinical, Financial and Management Systems. Similar to integration testing, we will execute end-to-end testing to verify that an application has not had any downstream impact. If there are no limitations within the VistA applications, the Test team will automate selected test scripts to be re-executed on as-needed basis.

If a defect is identified and it is related to the code being developed, the defect will be added to the project backlog.

If the defect is not related to the code being developed, it will be addressed by the following methods:

- If it is a software defect that is within the scope of this project, it will be added to the project backlog.

- If it is a software defect that is outside of the scope of this project, it will be referred to the existing maintenance structure.

- If the software defect is not truly a defect and requires a change in functionality, it will be reported with a suggestion to enter a new service request.

## Test Documentation

The Test team will collect all test findings and compile all other required documentation in accordance with the ProPath process. All templates used for this purpose with comply with the current versioning and requirements. As the Test team progresses with testing, all documentation will be posted in the Project repository (Rational-Jazz tool and VA SharePoint), and updates will be made as needed. Once the test documentation is final, all documentation will be designated appropriately. Also, please refer to Section 6 of this document for a Test Deliverables list.

The following documentation will be submitted:

- Final Defect Log/Execution Log

- Final Test Evaluation Summary

- Final Master Test Plan

- Final Test findings for Unit, Functional, Integration ,Regression, and 508 Compliance testing

- Final Metrics and automated reports as they apply to the testing phases

- List of Initial Operating Capability (IOC) test sites, and approved entrance/exit criteria documentation

- Other test documentation in accordance with ProPath that is not mentioned here, with proper signatures and approvals

## User Functionality Test

UFT is a test conducted by the end users to determine whether a system satisfies its acceptance criteria and enables the customer to determine whether to accept the system. This testing will be performed in the site’s mirror account.

The purpose of the User Functionality Test is to (1) exercise the functionality of the application using test data in a controlled test environment in order to validate functionality and (2) evaluate the usability of a component or system. Additionally, during User Functionality Testing, Enterprise Shared Service functionality, such as Identity and Access Management, are tested.

## Enterprise System Engineering Testing

The VA Project Manager reviews all testing intake assessment results, including Risk Analysis and Testing Scope Report (RATSR) or Testing Intake Analysis (TIA) closure email. The VA Project Manager then incorporates ESE Enterprise Testing Services (ETS) Independent Testing and/or Systems Quality Assurance Service (SQAS) independent testing services required in the Risk Assessment Testing Scope Report (RATSR) into project plans and schedules.

At this point a determination will be made if it is necessary to conduct independent testing, whether it is SQAS/IV&V Testing, or ESE Testing.

## Initial Operating Capability Evaluation

The Initial Operating Capability (IOC) Implementation Coordinator or Project Point of Contact (POC) coordinates the performance of the IOC evaluation. IOC evaluation (formerly known as field testing) is when a product/system that has been modified/enhanced is placed into a limited number of production (live) environments in order to evaluate the new features and functionality. The evaluation also ascertains if the features and functionality perform as expected, and do not adversely affect the existing functionality of the product/system. Activities include:

- Distribute the product and product documentation to the Evaluation Sites

- Facilitate the timely installations at the Evaluation Sites

- Conduct formal or bi-weekly Evaluation Site calls

- Track defects identified during Initial Operating Capability Evaluation

- Address issues and questions identified during evaluation

- Obtain Site Concurrence Statements

# Other Testing Techniques

## Risk-based Testing

N/A

## Enterprise Testing

N/A

### Security Testing

Security Testing will be performed by the testing services group. Basic testing such as boundary testing, sign-in procedures, etc., will be performed by the Test Analysts. The project team will comply with the VA requirements and will use the applicable Security testing tool. Test scripts and test results will be compiled and submitted as part of the release documentation.

For this project, Security testing by way of the Fortify tool is not applicable. This project involves VistA patch. Basic testing such as boundary testing, sign-in procedures, etc., will be performed by the Test Analysts.

### Privacy Testing

Privacy Testing will be performed by the testing services group to verify and validate that sensitive information such as Protected Health Information (PHI) and Personally Identifiable Information (PII) will be visible to application users, but not to those who should not be permitted to view the information. Project Test Analysts will perform basic testing to validate that privacy guidelines are being followed.

### Section 508 Compliance Testing

Section 508 Compliance Testing will be performed by the Test Analysts on the team. They will follow guidelines set forth by the program office to validate that the application is Section 508 compliant. Tests include using JAWS (Job Access With Speech) Screen Reader software to validate that the screen reader and the visual functionality are in alignment.

Notes from ProPath: Section 508 Compliance Testing is required for an application utilizing a Graphical User Interface (GUI), such as CPRS or BCMA. Roll and scroll VistA Legacy applications written in MUMPS need not comply with Section 508 Compliance requirements.

### Multi-Divisional Testing

Multi-divisional testing will be conducted during the Initial Operating Capability (IOC) testing phase by an Integrated Test Site. In addition, the test environment will be multi-divisional. The project team, with the help of the stakeholders, will solicit multidivisional test sites which will be testing with an approved/signed Memorandum of Understanding (MOU).

## Test Types

Table 2: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Build verification testing | Test Analyst |
| Compliance testing | Test Analyst |
| Component integration testing | Test Analyst |
| Configuration testing | Configuration Manager |
| Data and database integrity testing | Configuration Manager |
| Documentation testing | Test Analyst, SQA Manager |
| Error analysis testing | Test Analyst |
| Exploratory testing | Test Analyst |
| Failover testing | Test Analyst, Configuration Manager |
| Installation testing | Test Analyst |
| Integration testing | Test Analyst |
| Multi-divisional testing | IOC Test sites |
| Performance monitoring testing | Test Analyst |
| Privacy testing | Test Analyst, Test services team |
| Product component testing | Test Analyst |
| Regression test | Test Analyst |
| Section 508 compliance testing | Test Analyst, 508 compliance team |
| Security testing | Test Analyst |
| Smoke testing | Test Analyst |
| System testing | Test Analyst, Developers |
| Usability testing | TBD |
| IOC Testing | IOC test sites |
| User interface testing | Test Analyst |

## Productivity and Support Tools

Table 3 describes the tools that will be employed to support this Master Test Plan.

Table 3: Tool Category or Types

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Test Management | RTC Jazz | In-house |  |
| Defect Tracking | RTC Jazz | In-house |  |
| Test Coverage Monitor or Profiler | Manual |  |  |
| Project Management | Project | Microsoft |  |
| Performance Testing | N/A |  |  |
| Configuration Management | RTC Jazz | In-house |  |
| DBMS tools | Refection for UNIX and OpenVMS |  |  |
| Document Repository | RTC Jazz/VA SharePoint | Microsoft |  |
| Functional Test Automation | Manual/TBD |  |  |
| Regression Test Automation | TBD |  |  |

# Test Criteria

## Process Reviews

The Master Test Plan undergoes two reviews:

- Peer Review – upon completion of the Master Test Plan

- Formal Review – after the Development Manager approves the Master Test Plan

The Master Test Plan does serve as an input or Artifact Used for the Process Quality Gate Review for Product Build as well as for the Go No Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Independent Test and Evaluation processes.

## Pass/Fail Criteria

Incidents identified during the execution of this test plan will be evaluated to determine their severity. This impact will be recorded in the severity section of the RTC Jazz tool.

High Impact Test Incident is an error or lack of functionality that:

- Jeopardizes patient or personnel safety by corrupt or incorrect data

- Has no workaround to provide similar functionality and this functionality is required to move to system, integration, or user acceptance

- Adversely affects all users or key user functionality

Medium Impact Test Incident is an error or lack of functionality that:

- Has a reasonable workaround to maintain functionality

- Impacts a small group of users, but has a workaround

- Functionality works but not to requirements, specifications, or standards and workflow is not hampered

Low Impact Test Incident is an error or lack of functionality that may cause operator/user inconvenience and minimally affects operational processing:

- Spelling errors

- Minor GUI Graphical/Formatting errors that do not affect functionality/visibility

Enhancement Test Incident is something that would be “nice” to have in the integration piece but was not included in the specifications for this release.

All High and Medium defects shall be addressed or negotiated prior to release. Any limitation or outstanding test incident shall have an approved contingency process (workaround) in place.

## Suspension and Resumption Criteria

Testing will cease on a test item when a high-impact test incident is logged. Testing will resume when the incident is resolved.

Testing will cease on the entire release when three high impact test incidents are logged. Testing will resume when the incidence are addressed.

## Acceptance Criteria

All High and Medium defects shall be addressed or negotiated prior to release. Any limitation or outstanding test incident shall have an approved contingency process (workaround) in place.

# Test Deliverables

Table 4 lists the test deliverables for the FileMan 22.2E project.

Table 4: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan | SQA/Test Manager |
| Updated Test Plans | Test Team |
| Test Execution Risks | VA/HP PM |
| Test Defect Logs | Test Team |
| Test Execution Logs | Test team |
| All Test Findings | Test Team |
| Test Schedule | VA/HP PM |
| Test Cases/Test Scripts and updates | Test Team |
| Test Data | Test Team |
| Test Environment | Testing Services team |
| Test Evaluation Summaries | SQA/Test Manager |
| Traceability Report Matrix | Test Team |

# Test Schedule

The current FM 22.2 E project schedule is located at:

Table 5: Testing Milestones

| Testing Milestones | Responsible Party |
| --- | --- |
| Approved Master Test Plan | SQA/Test Team |
| Approved Test cases (high-level list) | SQA/Test Team |
| Creation of Test Environment(s) | SQA/Test Team |
| Submit and manage request for Testing Services | SQA/Test Team |
| Test Cases selected for release and entered using MS Excel Spreadsheet on SQA SharePoint | SQA/Test Team |
| Conduct review of all test documentation by the VA project team/reviewers such as test scripts, RTM as needed, Test results, etc. | VA project Reviewers |
| Conduct Test Readiness Review | SQA/Test Team |
| Start of scrum / Initial sprint | SQA/Test Team |
| End of scrum /Last Sprint | SQA/Test Team |
| Completion of Patch verification, execute SQA checklist, smoke testing, test HL7 messaging | SQA/Test Team |
| Start of Functional/component Testing | SQA/Test Team |
| Complete Functional Testing | SQA/Test Team |
| Start of Regression Testing | SQA/Test Team |
| Complete Regression Testing | SQA/Test Team |
| Start of Integration Testing | SQA/Test Team |
| Complete Integration Testing | SQA/Test Team |
| SQA Testing conducted (execute the selected Test Cases) in Test environment(s) | SQA/Test Team |
| Remedy Tickets as needed | SQA/Test Team |
| Initiate 508 compliance testing | SQA/Test Team |
| Complete 508 compliance testing | SQA/Test Team |
| Defects identified and entered into CQ | SQA/Test Team |
| Collect/compile all Test documents | SQA/Test Team |
| Submission of Test documentation and patch to VIP team | SQA/Test Team |

# Test Environments

A test environment is an environment containing hardware, instrumentation, simulators, software tools, and other support elements needed to conduct a test.

Test environments will be set up for the FileMan 22.2E Test team to include instances of Cheyenne and North Hampton Test accounts.

The accounts should include:

- Test account for SQA/Test team which has the FileMan 22 code installed

- Test account for SQA/Test team which has the FileMan 22.2 code installed

## Test Environment Configurations

The FileMan 22.2E Project team along with the Test Team will be responsible for configuring and maintaining the test environments. The test environment will be hosted at the Bay Pines Test Lab/Test Services team.

## Base System Hardware

Table 6 sets forth the system resources for the test effort presented in this Master Test Plan.

The specific elements of the test system may not be fully understood in early iterations, so this section may be completed over time. The test system should simulate the production environment as closely as possible, scaling down the concurrent access and database size, and so forth, if and where appropriate. Tailor the System Hardware Resources table as required.

Table 6: System Hardware Resources

| Resource | Quantity | Name and Type |
| --- | --- | --- |
| Database Server |  | TBD |
| Network or Subnet |  | TBD |
| Server Name |  | TBD |
| Database Name |  | TBD |
| Include special configuration requirements |  | TBD |
| Test Repository |  | TBD |
| Network or Subnet |  | TBD |
| Server Name |  | TBD |
| Test Development PCs |  | TBD |

## Base Software Elements in the Test Environments

describes the base software elements that are required in the test environment for this Master Test Plan.

Table 7: Software Elements

| Software Element Name | Version | Type and Other Notes |
| --- | --- | --- |
| NT Workstation |  | Operating System |
| Windows 2000 |  | Operating System |
| Internet Explorer |  | Internet Browser |
| Netscape Navigator |  | Internet Browser |
| MS Outlook |  | Email Client software |
| Network Associates McAfee Virus Checker |  | Virus Detection and Recovery Software |

# Staffing and Training Needs

Table 8 describes the personnel resources needed to plan, prepare, and execute this Master Test Plan.

Table 8: Staffing Resources

| Testing Task | Quantity of Personnel Needed | Test Process | Duration/ Days |
| --- | --- | --- | --- |
| Create the Master Test Plan | 1 | Test Preparation | 1-2 days, updates as needed |
| Establish the Test Environment | 1 | Test Preparation | 1-2 days |
| Prepare Test records | 1-2 | Test Preparation | 2-3 days |
| Install VistA patches, run SQA checklist | 1 | Test Execution | 1-2 days |
| Training for Automated Testing tool | All Test team | Test Execution | 1-2 days |
| Training for 508 testing tool | All Test team | Test Execution | 3-5 days |
| Training for Rational-Jazz Tool | All Test team | Test Execution | 1-2 days |
| Execute TRR review | 1 | Test Execution | 1 day |
| Perform Component/Functional Test | All Test team | Test Execution | 1-2 weeks |
| Perform System Test | All Test team | Test Execution | 1 week |
| Perform Regression Test | All Test team | Test Execution | 1 week |
| Perform Integration Test | All Test team | Test Execution | 1 week |
| Collect Test Documentation | All Test team | Test Review | 1 week |
| Reviews – TRR, ORR, IV& V, PMAS requirements | All Test team | Test Review | 2-3 days |
| Handoff to VIP team | All Test team | Test Review | 1-2 days |

Table 9 lists the personnel that require training.

Table 9: Training Needs

| Name | Training Need | Training Option | Estimated Training Hours |
| --- | --- | --- | --- |
| TBD | IBM Rational RTC Jazz | TBD | TBD |
| TBD | Automated Test tool for Regression Testing | TBD | TBD |
| TBD | 508 Compliance Automated Test Tool | TBD | TBD |

# Risks and Constraints

The risks identified in this Master Test Plan may be recorded and tracked in Rational Jazz Tool or the VA SharePoint site. All the risks will be prioritized and categorized based on each impact to the project.

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Percentage of test cases executed

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

- Percentage of defects identified; listed by cause and severity

- Time to re-test

# Attachment A - Approval Signatures

REVIEW DATE: <date>

< Program/Project Manager >

______________________________________________________________________________

Signed:	Date:

< Business Sponsor Representative >

______________________________________________________________________________

Signed:	Date:

< Integrated Project Team (IPT) chair >

A. Test Type Definitions

Test analysts use “test types” to validate the system or application under test. Simply put, test types are test techniques used to exercise the system or application. This table presents a listing of possible test types that may be used during the Product Build, Independent Testing, Operational Readiness Review (ORR) and Initial Operating Capability (IOC) Testing. The test analyst in consultation with the Development Manager selects the test types best suited to the system or application being tested. A minimum set of test types is suggested here. More tests may be added at the discretion of the Development Team.

| Description | Product Build Testing | Independent Testing | IOC Testing |
| --- | --- | --- | --- |
| Types of Test |  |  |  |
| Access Control Testing | X |  |  |
| Benchmark Testing |  |  |  |
| Build Verification Testing |  | X |  |
| Business Cycle Testing |  |  | X |
| Compliance Testing | X |  |  |
| Component Integration Testing |  |  |  |
| Configuration Testing |  |  |  |
| Contention Testing |  |  |  |
| Data and Database Integrity Testing |  |  |  |
| Documentation Testing | X |  | X |
| Error Analysis Testing |  |  | X |
| Exploratory Testing | X | X | X |
| Failover Testing |  |  |  |
| Installation Testing | X |  |  |
| Integration Testing | X | X |  |
| Load Testing |  | X |  |
| Migration Testing |  |  |  |
| Multi-Divisional Testing |  |  |  |
| Parallel Testing |  |  |  |
| Performance Monitoring Testing |  |  |  |
| Performance Testing |  | X |  |
| Privacy Testing | X |  |  |
| Product Component Testing | X |  |  |
| Recovery Testing |  |  |  |
| Regression Test | X |  |  |
| Risk Based Testing | X |  | X |
| Section 508 Compliance Testing | X |  |  |
| Security Testing |  |  |  |
| Smoke Testing | X | X |  |
| Stress Testing |  | X |  |
| System Testing | X | X |  |
| Usability Testing |  |  | X |
| User Functionality Testing | X |  |  |
| User Interface Testing |  |  |  |

- Test Type Definitions

| Test Type | Definition |
| --- | --- |
| Access Control Testing | A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. Access Control Testing verifies that access to the system is controlled and that unwanted or unauthorized access is prohibited. This test is implemented and executed on various targets-of-test. |
| Benchmark Testing: | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don't meet the requirements. Together with the Smoke test, the Build Verification test may be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Business Cycle Testing | A type of testing that focuses upon activities and transactions performed end to end over time. This test type executes the functionality associated with a period of time (e.g., one-week, month, or year). These tests include all daily, weekly, and monthly cycles, and events that are date-sensitive (e.g., end of the month management reports, monthly reports, quarterly reports, and year-end reports). |
| Compliance Testing | A type of testing that verifies that a collection of software and hardware fulfills given specifications. For example, these tests will minimally include: "core specifications for rehosting - ver.1.5-draft 3.doc", Section 508 of The Rehabilitation Act Amendments of 1998, Race and Ethnicity Test, and VA Directive 6102 Compliance. It does not exclude any other tests that may also come up. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Configuration Testing | A type of testing concerned with checking the programs compatibility with as many possible configurations of hardware and system software. In most production environments, the particular hardware specifications for the client workstations, network connections, and database servers vary. Client workstations may have different software loaded, for example, applications, drivers, and so on hand, at any one time; many different combinations may be active using different resources. The goal of the configuration test is finding a hardware combination that should be, but is not, compatible with the program. |
| Contention Testing | A type of performance testing that executes tests that causes the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that may result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. |
| Error Analysis Testing | This type of testing verifies that the application checks for input, detects invalid data, and prevents invalid data from being entered into the application. This type of testing also includes the verification of error logs and error messages that are displayed to the user. |
| Exploratory Testing | A technique for testing computer software that requires minimal planning and tolerates limited documentation for the target-of-test in advance of test execution, relying on the skill and knowledge of the tester and feedback from test results to guide the ongoing test effort. Exploratory testing is often conducted in short sessions in which feedback gained from one session is used to dynamically plan subsequent sessions. |
| Failover Testing | A type of testing test that ensures an alternate or backup system properly "takes over" (i.e., a backup system functions when the primary system fails). Failover Testing also tests that a system continually runs when the failover occurs, and that the failover happens without any loss of data or transactions. Failover Testing should be combined with Recovery Testing. |
| Installation Testing | A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| Integration Testing | An incremental series of tests of combinations or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Migration Testing | A type of testing that follows standard VistA and HeV-VistA operating procedures and loads the latest .jar version onto a live copy of VistA and HeV-VistA. The following are examples of the types of tests that can be performed as part of migration testing: - Data conversion has been completed - Data tables are successfully created - Parallel test for confirmation of data integrity - Review output report, before and after migration, to confirm data integrity - Run equivalent process, before and after migration |
| Multi-Divisional Testing | A type of testing that ensures that all applications will operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. |
| Parallel Testing | The same internal processes are run on the existing system and the new system. The existing system is considered the “gold standard”, unless proven otherwise. The feedback (expected results, defined time limits, data extracts, etc.) from processes from the new system are compared to the existing system. Parallel testing is performed before the new system is put into a production environment. |
| Performance Monitoring Testing | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Privacy Testing | A type of testing that ensures that (1) veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). |
| Product Component Testing | Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| Recovery Testing | A type of testing that causes an application or system to fail in a controlled environment. Recovery processes are invoked while an application or system is monitored. Recovery testing verifies that application or system, and data recovery is achieved. Recovery Testing should be combined with Failover Testing. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Risk Based Testing | A type of testing based on a defined list of project risks. It is designed to explore and/or uncover potential system failures by using the list of risks to select and prioritize testing. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Security Testing | A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as required by the Assessment and Authorization Process. |
| Smoke Test | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| Stress Testing | A performance test implemented and executed to understand how a system fails due to conditions at the boundary, or outside of, the expected tolerances. This failure typically involves low resources or competition for resources. Low resource conditions reveal how the target-of-test fails that is not apparent under normal conditions. Other defects might result from competition for shared resources (e.g., database locks or network bandwidth), although some of these tests are usually addressed under functional and load testing. Stress Testing verifies the acceptability of the systems performance behavior when abnormal or extreme conditions are encountered (e.g., diminished resources or extremely high number of users). |
| System Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests may focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Functionality Test | User Functionality Test (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |
| User Interface Testing | User-interface (UI) testing exercises the user interfaces to ensure that the interfaces follow accepted standards and meet requirements. User-interface testing is often referred to as GUI testing. UI testing provides tools and services for driving the user interface of an application from a test. |