4860: OR*3.0*431 Master Test Plan

Last Modified: Nov 17, 2016 8:19 AM	Creation Date: Aug 21, 2016 7:08 PM

State: Approved

Originator:Ilustrisimo, Lucy (Leidos)	Owner: Ilustrisimo, Lucy (Leidos) Priority: Unassigned

Description: This Test Plan details the testing processes and objectives for the Existing Product Intake Program (EPIP) Patch OR*3.0*431.

Summary

Categories

Product: Unassigned

Release: Unassigned

Business Objectives

This patch addresses the following NSRs:

1.  NSR20080317 Default Encounter Location

This intake has been implemented locally at the VA Medical Centers in Boise VA, Hines IL, Richmond VA., and Seattle WA.

2.  NSR20150608 Accession of Site-Supported Lab Test

This intake has been implemented locally at the following VA Medical Centers: VA Heartland - West (Kansas City, Columbia, Topeka, Leavenworth, Wichita); VA Heartland - East (St. Louis, Poplar Bluff, Marion); VA Northern Indiana Health Care System (Marion, Fort Wayne).

3.  NSR20141210 CPRS Pop-Up Box

This intake has been implemented locally at the VA Medical Center in Baltimore MD.

Test Objectives

This Master Test Plan supports the following objectives:

1.  Provide test coverage for 100% of the documented requirements.

2.  Provide coverage for all testing types - Unit, Component Integration/System, Functional, and Regression testing.

3.  All test  cases and scripts will be reviewed by the Development and Test Leads before test execution.

4.  Configure test accounts based on VA requirements, such as all released VistA patches are installed in the test accounts so no existing code modifications are overlayed.

5.  Test team will execute 100% of the test cases.

6.  Test team will execute testing using the Rational Quality Manager tool, set up test execution records, and enter all test results.

7.  Test team will execute Test cases/Test scripts in EPIP team test environment D1G1 for VistA and CPRS as well as other VistA applications impacted by the code changes.

8.  Record all defects found during testing and track the test versions where the defect was found.

9.  Provide Verifiable Objective Evidence (VOE) for the final build.

Test Data

The EPIP Test SQA team utilizes the Test data available in the EPIP test environment. All data is encrypted following the VA OIT Data

Encryption process.

Examples of encrypted Test data: AAAFDUH, KUXJB

BADHB, HAADXS CQHSBXQD,UXYI

Requirements

Rational RequisitePro

Tag	Rational RequisitePro

Requirement Collection Links

Suspect Contributor	Summary

Development Plan Links

Summary

Risk Assessment

Not Applicable.

Risk Assessment:

Risk	Importance	Mitigation Action

Community Risk:

Very High:	0

High:	0

Neutral:	0

Low:	0

Very Low	0

Test Schedule

Test Schedule Table

Name	Description	Points	Planned Defects    Planned Start

Date

Planned End

Date

Planned

Duration

Key Dates Table

Name	Description	Date

Test Estimation

Planning Effort: 0.0 hours

Execution Effort: 0.0 hours

Software Test Enviroment Details

SQA Testing for all the Intakes included in the OR*3.0*431 patch is executed in the D1G1 test environment. Developers execute their Unit testing in the

EPIP Development Test account, D1S1.

Test Environments

Dev1 Silver1

Type:	Machine

Dev1 Gold1

Type:	Virtual Machine

Dev1 Gold1

Type:	Virtual Machine

Quality Objectives

| Objective | Expected | Actual Value | Status | Comments |
| --- | --- | --- | --- | --- |
| Percentage of Failed Execution Records | < 10 | 0 | Successful |  |
| Number of Blocked Execution Records | = 0 | 0 | Successful |  |
| Defects Reported | = 1 | 0 | Successful |  |

Entry Criteria

| Objective | Expected | Actual Value | Status | Comments |
| --- | --- | --- | --- | --- |
| Test Environment Available | = 1 | 0 | Successful |  |
| Unit Testing Complete | = 1 | 0 | Successful |  |
| Code Modification(s) Complete | = 1 | 0 | Successful |  |
| Test Data Available | = 1 | 0 | Successful |  |

Exit Criteria

| Objective | Expected | Actual Value | Status | Comments |
| --- | --- | --- | --- | --- |
| Code Modification(s) Complete | = 1 | 0 | Successful |  |
| Test Results Reported | = 1 | 0 | Successful |  |
| Defects Reported | = 1 | 0 | Successful |  |

Test Suites

ID	Priority     Name	Created By	State	Owner	Weight	Modified	Executions

3762	          OR*3.0*431 Unit Testing	Ilustrisimo, Lucy (Leidos)

3765	          OR*3.0*431 Functional Testing	Ilustrisimo, Lucy (Leidos)

Approved    Ilustrisimo, Lucy (Leidos)

Approved    Ilustrisimo, Lucy (Leidos)

0

100	Nov 17,

2016

1

100	Nov 17,

2016

3824	          OR*3.0*431 Component Integration and

System Testing

Ilustrisimo,

Lucy (Leidos)    Approved

Ilustrisimo,

Lucy (Leidos)    100

Nov 17,

2016	0

3823	          OR*3.0*431 Regression Testing	Ilustrisimo, Lucy (Leidos)

Approved    Ilustrisimo, Lucy (Leidos)

100	Nov 17,

1

2016

Test Cases

spect

unt

ID    Su	Priority     Name	State	Owner	Created By	TER  Weight	Modified    Validates

Co	Requirements

Test Case Execution Records

ID	Priority	Name	Test Case	Test

Environment

NSR 20141210

Iteration	Owner	Created By	Test Script	Last

Result

NSR 20141210

Modified

153099	             Patient Selection_Dev1

Gold1

Accession of Site-

CPRS Pop-Up

Box Regression

Testing

NSR 20150608

Accession of Site-

Dev1 Gold1	Unassigned	Munipalli,	DNS  CPRS Pop- Up Box

Yamini (Leidos)	Regression Testing

NSR 20080317

Passed

Oct 21,

2016

153101

158979

Supported Lab Test

Regression Testing_Dev1

Gold1

NSR 20080317 Default

Encounter Location VistA

Supported Lab Test Regression Testing

NSR 20080317

Default Encounter

Dev1 Gold1	Unassigned	Henderson, John (Leidos)

Dev1 Gold1	Unassigned	Payne, Ronald

DNS  Accession of Site- Supported Lab Test

Regression Testing

NSR 20080317

Default Encounter

Passed     Oct 21,

2016

Nov 16,

Clinician Menu_Dev1

Gold1

Location VistA Clinician Menu

(Leidos)	DNS

Location VistA Clinician Menu

Passed

2016

ID	Priority	Name	Test Case	Test

Environment

Iteration	Owner	Created By	Test Script	Last

Result

Modified

158981

158982

158983

NSR 20080317 Default Encounter Location Add to another user from

Admin Menu_Dev1 Gold1

NSR 20150608 Accession              of Site-Supported Lab

Test_Dev1 Gold1

NSR 20141210 CPRS Pop-Up Box Validate

NSR 20080317

Default Encounter Location Add to another user from Admin Menu

NSR 20150608

Accession of Site- Supported Lab Test

NSR 20141210

CPRS Pop-Up

Dev1 Gold1	Unassigned	Payne, Ronald

(Leidos)

Dev1 Gold1	Unassigned	Henderson, John (Leidos)

Dev1 Gold1	Unassigned	Munipalli,

DNS

DNS

NSR 20080317

Default Encounter Location- Add to another user from Admin Menu

NSR 20150608

Accession of Site- Supported Lab Test

( Integrated site) NSR 20141210

CPRS Pop-Up

Passed     Nov 16,

2016

Passed     Nov 16,

2016

Nov 16,

Flags in CPRS_Dev1

Gold1

NSR 20141210 CPRS

Box Validate Flags in CPRS NSR 20141210

Yamini (Leidos)    DNS

Box Validate Flags

Display in CPRS

NSR 20141210

Passed

2016

158984

158985

158980

Pop-Up Box Remove

Flags_Dev1 Gold1

NSR 20141210 CPRS Pop-Up Box Validate

LOCAL NOTICE Flag

Display in CPRS_Dev1

Gold1

NSR 20080317 Default

Encounter Location Add

CPRS Pop-Up

Box Remove

Flags

NSR 20141210

CPRS Pop-Up Box Validate LOCAL NOTICE Flag Display in CPRS

NSR 20080317

Default Encounter

Dev1 Gold1	Unassigned	Payne, Ronald

(Leidos)

Dev1 Gold1	Unassigned	Payne, Ronald

(Leidos)

Dev1 Gold1	Unassigned	Payne, Ronald

DNS

DNS

CPRS Pop-Up Box

Remove Flags

NSR 20141210

CPRS Pop-Up Box Validate LOCAL NOTICE Flag Display in CPRS

NSR 20080317

Default Encounter

Passed     Nov 16,

2016

Passed     Nov 16,

2016

Nov 17,

from Admin Menu_Dev1

Gold1

Default Encounter

Location Add from

Admin Menu

NSR 20080317

Default Encounter

(Leidos)	DNS

Location Add from

Admin Menu

NSR 20080317

Passed

2016

153100

Location Regression Test

Case_Dev1 Gold1

Location Regression Test Case

Dev1 Gold1	Unassigned	Payne, Ronald

(Leidos)

DNS

Default Encounter

Location

Regression Testing

Passed     Nov 17,

2016

Attachments

| ID File | Size |  |
| --- | --- | --- |
| 201474 \\DNS NETAPP1\users$\DNS HENDEJ\Desktop\intake 29\Intake 29_ Tylenol second Lab order request.PNG |  | 17 kB |
| 201475 \\DNS NETAPP1\users$\DNS HENDEJ\Desktop\intake 29\Intake 29_CPRS Glucose Lab order request.PNG |  | 19 kB |
| 201476 \\DNS NETAPP1\users$\DNS HENDEJ\Desktop\intake 29\Intake 29_CPRS Print Orders.PNG |  | 9 kB |
| 201477 \\DNS NETAPP1\users$\DNS HENDEJ\Desktop\intake 29\Intake 29_Glucose Order Tab View.PNG |  | 37 kB |
| 201478 \\DNS NETAPP1\users$\DNS HENDEJ\Desktop\intake 29\Intake 29-_Second Lab order - View Orders Tab.PNG |  | 35 kB |

Test Plan Scope

3762: OR*3.0*431 Unit Testing

State: Approved

Originator: Ilustrisimo, Lucy (Leidos)	Owner: Ilustrisimo, Lucy (Leidos) Priority: Medium

Parent Test Plan(s): OR*3.0*431 Master Test Plan

Description: The purpose of this test suite is to verify the Unit Test results for the EPIP OR*3.0*431 code modification.

Summary

Categories

Function: Unassigned

Test Phase: Developer Test

Estimate: 0 sec

Weight * : 100

Test Suite Design

The following test types will be executed for the OR*3.0*431 NSR20141210 CPRS Pop-Up Box : Development team:

1. Unit Testing

Test team:

1. Functional Testing

2. Component Integration and System Testing

3. Regression Testing

The EPIP Development and the Test team will access and include any additional testing type as needed based on the code modification.

The team will also be tracking defects found by test version, will complete Test Evaluation and other VA required Testing documents once testing is complete.

Formal Review

General Comments

Pre Condition Post Condition Expected Results Risk Assessment

Risk Assessment:

Risk	Importance	Mitigation Action

Test Cases

on

Executi

Order

ID	Priority     Test Case	Test Environment	State	Execution

Owner

Test Script	Modified	Team Area

1	111760

OR*3.0*431 NSR20141210 CPRS

Pop-Up Box Lab Unit Testing	Dev1 Silver1	Approved

OR*3.0*431 NSR 20080317

Munipalli, Yamini (Leidos)

OR*3.0*431 NSR20141210

CPRS Pop-Up Box Unit Testing

OR*3.0*431 NSR 20080317

Nov 15,

2016

2	111753

3	114421

Default Encounter Location Unit

Testing

OR*3.0*431 NSR 20150608

Accession of Site Supported Lab

Test Unit Testing

Dev1 Silver1	Approved	Payne, Ronald

(Leidos)

Dev1 Silver1	Approved	Henderson, John (Leidos)

Adding Default Encounter Location to Another user OR*3.0*431 NSR 20150608

Accession of Site Supported

Lab Test Unit Testing

Nov 16,

2016

Nov 15,

2016

Test Suite Execution Records

ID	Priority	Name	Test Environment	Iteration	Owner	Created By	Last Result

150716

OR*3.0*431 Product 1 Unit

Testing	Dev1 Gold1	Unassigned

Ilustrisimo, Lucy

(Leidos)	DNS 	 Passed

Attachments

ID	File	Size

Execution Variables

Name	Value

3765: OR*3.0*431 Functional Testing

State: Approved

Originator: Ilustrisimo, Lucy (Leidos)	Owner: Ilustrisimo, Lucy (Leidos) Priority: Medium

Parent Test Plan(s): OR*3.0*431 Master Test Plan

Description: The purpose of this test suite is to verify the Functional Test results for the OR*3.0*431 code modification.

Summary

Categories

Function: Unassigned

Test Phase: Integration Test

Estimate: 0 sec

Weight * : 100

Test Suite Design

The following test types will be executed for the OR*3.0*431: Development team:

1. Unit Testing

Test team:

1. Functional Testing

2. Component Integration and System Testing

3. Regression Testing

The EPIP Development and Test teams will assess any additional testing type as needed based on the code modification.

The team will also be tracking Defects found by test version and will complete a Test Evaluation and other Testing documents once testing is complete.

Formal Review

General Comments

Pre Condition Post Condition Expected Results Risk Assessment

Risk Assessment:

Risk	Importance	Mitigation Action

Test Cases

on

Executi

Order

ID	Priority     Test Case	Test Environment	State	Execution

Owner

Test Script	Modified	Team Area

NSR 20080317 Default

1	111752

NSR 20080317 Default Encounter

Location VistA Clinician Menu	Dev1 Gold1	Approved

2	122021

NSR 20080317 Default Encounter

Location Add from Admin Menu	Dev1 Gold1	Approved

Payne, Ronald

(Leidos)

Payne, Ronald

(Leidos)

Encounter Location VistA Clinician Menu

NSR 20080317 Default Encounter Location Add from Admin Menu

Nov 17,

2016

Nov 17,

2016

on

Executi

Order

ID	Priority     Test Case	Test Environment	State	Execution

Owner

NSR 20080317 Default Encounter

Test Script	Modified	Team Area

NSR 20080317 Default

3	122028

Location Add to another user from

Admin Menu

Dev1 Gold1	Approved	Payne, Ronald

(Leidos)

Encounter Location- Add to another user from Admin Menu

NSR 20150608 Accession

Nov 16,

2016

4	111756

NSR 20150608 Accession of Site-

Supported Lab Test	Dev1 Gold1	Approved

5	113215

NSR 20141210 CPRS Pop-Up

Box Validate Flags in CPRS	Dev1 Gold1	Approved

6	122026

NSR 20141210 CPRS Pop-Up

Box Remove Flags	Dev1 Gold1	Approved

NSR 20141210 CPRS Pop-Up

Henderson,

John (Leidos)

Munipalli, Yamini (Leidos)

Payne, Ronald

(Leidos)

of Site- Supported Lab Test

( Integrated site)

NSR 20141210 CPRS Pop-Up Box Validate Flags Display in CPRS

NSR 20141210 CPRS Pop-Up

Box Remove Flags

NSR 20141210 CPRS Pop-Up

Nov 17,

2016

Nov 16,

2016

Nov 17,

2016

7	122027

Box Validate LOCAL NOTICE Flag Display in CPRS

Dev1 Gold1	Approved	Payne, Ronald

(Leidos)

Box Validate LOCAL NOTICE Flag Display in CPRS

Nov 17,

2016

Test Suite Execution Records

ID	Priority	Name	Test Environment	Iteration	Owner	Created By	Last Result

150722

OR*3.0*431 Product 1

Functional Testing	Dev1 Gold1	Unassigned

158978

OR*3.0*431 Product 001

Functional Testing	Dev1 Gold1	Unassigned

Henderson, John

(Leidos)	DNS  	 Passed

Ilustrisimo, Lucy

(Leidos)	DNS	 Passed

Attachments

ID	File	Size

Execution Variables

Name	Value

3824: OR*3.0*431 Component Integration and System Testing

State: Approved

Originator: Ilustrisimo, Lucy (Leidos)	Owner: Ilustrisimo, Lucy (Leidos) Priority: Medium

Parent Test Plan(s): OR*3.0*431 Master Test Plan

Description: The purpose of this test suite is to verify the Component Integration and System Test results for the EPIP OR*3.0*431 code modification.

Summary

Categories

Function: Unassigned

Test Phase: Integration Test

Estimate: 0 sec

Weight * : 100

Test Suite Design

Formal Review

General Comments

Pre Condition Post Condition Expected Results Risk Assessment

Risk Assessment:

Risk	Importance	Mitigation Action

Test Cases

on

Executi

Order

ID	Priority     Test Case	Test Environment	State	Execution

Owner

NSR 20141210 CPRS Pop-Up

Test Script	Modified	Team Area

NSR 20141210 CPRS Pop-Up

1	113216

2	111754

3	111757

Box Component Integration and

System Testing

NSR 20080317 Default Encounter

Location Component Integration and System Testing

NSR 20150608 Accession of Site-           Supported Lab Test Component

Integration and System Testing

Dev1 Gold1	Approved	Munipalli, Yamini (Leidos)

Dev1 Gold1	Approved	Payne, Ronald

(Leidos)

Dev1 Gold1	Approved	Henderson, John (Leidos)

Box Component Integration and

System Testing

NSR 20080317 Default Encounter Location Component Integration and System Testing NSR 20150608 Accession

of Site-Supported Lab Test

Component Integration and

System Testing

Nov 17,

2016

Nov 17,

2016

Nov 15,

2016

Test Suite Execution Records

ID	Priority	Name	Test Environment	Iteration	Owner	Created By	Last Result

OR*3.0*431 Product 1

149415

Component Integration and

System Test

Dev1 Gold1	Unassigned	Ilustrisimo, Lucy

(Leidos)

DNS  	Passed

Attachments

ID	File	Size

Execution Variables

Name	Value

3823: OR*3.0*431 Regression Testing

State: Approved

Originator: Ilustrisimo, Lucy (Leidos)	Owner: Ilustrisimo, Lucy (Leidos) Priority: Medium

Parent Test Plan(s): OR*3.0*431 Master Test Plan

Description: The purpose of this test suite is to verify the Regression Test results for the EPIP OR*3.0*431 code modification.

Summary

Categories

Function: Unassigned

Test Phase: Integration Test

Estimate: 0 sec

Weight * : 100

Test Suite Design

Formal Review

General Comments

Pre Condition Post Condition Expected Results Risk Assessment

Risk Assessment:

Risk	Importance	Mitigation Action

Test Cases

on

Executi

Order

ID	Priority     Test Case	Test Environment	State	Execution

Owner

Test Script	Modified	Team Area

1	113217

NSR 20141210 CPRS Pop-Up

Box Regression Testing	Dev1 Gold1	Approved

2	111751

NSR 20080317 Default Encounter

Location Regression Test Case	Dev1 Gold1	Approved

NSR 20150608 Accession of Site-

Munipalli, Yamini (Leidos)

Payne, Ronald

(Leidos)

NSR 20141210 CPRS Pop- Up

Box Regression Testing

NSR 20080317 Default Encounter Location Regression Testing

NSR 20080317 Accession

Nov 17,

2016

Nov 17,

2016

3	111758

Supported Lab Test Regression

Testing

Dev1 Gold1	Approved	Henderson, John (Leidos)

of Site-Supported Lab Test

Regression Testing

Nov 17,

2016

Test Suite Execution Records

ID	Priority	Name	Test Environment	Iteration	Owner	Created By	Last Result

153098

OR*3.0*431 Product 1

Regression Testing	Dev1 Gold1	Unassigned

Henderson, John

(Leidos)	DNS  	 Passed

Attachments

ID	File	Size

Execution Variables

Name	Value