Department of Veterans Affairs

Direct Secure Messaging Enhancements

Increment 4

Master Test Plan

October 2016

Version 0.4

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 10/27/2016 | 0.4 | Added Rational IDs to all requirements tested in increment 4 | Michael Curtis |
| 08/02/2016 | 0.3 | Made additional updates to MTP for increment 4 | Steven Quillin |
| 07/22/2016 | 0.2 | Updated MTP for Increment 4 | Moira McCarthy |
| 07/01/2016 | 0.1 | Baseline version for Increment 4 of DSME | Moira McCarthy |

Table of Contents

1.	Introduction	5

1.1.	Purpose	5

1.2.	Test Objectives	5

1.3.	Roles and Responsibilities	7

1.4.	Processes and References	8

2.	Items To Be Tested	9

2.1.	Overview of Test Inclusions	10

2.2.	Overview of Test Exclusions	11

2.3.	DaaS Functionality	11

2.4.	Application Program Interface	11

2.5.	C-CDA/C32 Attachments	11

2.6.	User Account Registration	12

2.7.	Access API Documentation	12

2.8.	Applications	12

2.9.	Reports	12

2.10.	Administration	13

2.11.	DaaS API Data Flows	13

3.	Test Approach	13

3.1.	Product Component Test	14

3.2.	Component Integration Test	14

3.3.	System Tests	14

3.4.	User Functionality Test	14

3.5.	Enterprise System Engineering Testing	14

3.6.	Initial Operating Capability Evaluation	15

4.	Testing Techniques	15

4.1.	Risk-based Testing	15

4.2.	Enterprise Testing	15

4.2.1.	Security Testing	15

4.2.2.	Privacy Testing	16

4.2.3.	Section 508 Compliance Testing	16

4.2.4.	Multi-Divisional Testing	16

4.3.	Performance and Capacity Testing	16

4.4.	Test Types	17

4.5.	Productivity and Support Tools	17

5.	Test Criteria	18

5.1.	Process Reviews	18

5.2.	Pass/Fail Criteria	18

5.2.1.	Impact Critical Level One	18

5.2.2.	Impact Major Level Two	19

5.2.3.	Impact Minor Level Three	19

5.2.4.	Impact Enhancement Level Four	19

5.3.	Suspension and Resumption Criteria	19

5.4.	Acceptance Criteria	20

6.	Test Deliverables	20

7.	Test Schedule	20

8.	Test Environments	21

8.1.	Test Environment Configurations	21

8.2.	Base System Hardware	22

8.3.	Base Software Elements in the Test Environments	23

9.	Staffing and Training Needs	26

10.	Risks and Constraints	27

11.	Test Metrics	27

Attachment A – Approval Signatures	29

Appendix A - Test Type Definitions	30

# Introduction

## Purpose

The Virtual Lifetime Electronic Record (VLER) initiative is a presidentially mandated interagency information sharing initiative building on existing technology and standards to revolutionize the way health and benefits information is shared among Department of Veterans Affairs (VA), Department of Defense (DoD), Federal Agency Partners, and Non-VA care providers. Limited access to health information held by other providers, as well as health care provider concerns regarding the completeness and accuracy of available health information, can lead to increased health care costs as a result of repeated procedures and medical errors. The need to share external health information is not a problem unique to VA. According to the Annals of Internal Medicine, the average U.S. physician coordinates care with 229 doctors across 117 different practices. The lack of uniformly adopted national standards, immature Health Information Exchange (HIE) tools, and a growing number of proprietary HIE networks, referred to as “walled gardens”, where Electronic Health Record (EHR) vendors only allow users within their system to communicate with each other, leads to interoperability challenges in the civilian and Federal health communities.

The Direct Secure Messaging Enhancements (DSME) project is a continuation of the Direct Secure Messaging (DSM) Project with the App Code of DIR/I03.  DSM is an open-government initiative sponsored by the Office of the National Coordinator for Health Information Technology (ONC) under the Department of Health and Human Services (HHS), which has developed a specification for a simple, secure, scalable and standards-based method to send encrypted, health information directly to known, trusted recipients over the Internet. The Final Rule for Meaningful Use Stage 2, released in September 2012, requires support for DSM to qualify for federal EHR certification; and 48 State HIEs have planned support for the DSM Project as part of the federal State HIE grant program. These two factors make the DSME project and DSME system a major focus of the national HIE strategy and could lead to ubiquitous use among non-VA Providers in the near future.

The DSME project will provide for the electronic exchange of information for a fee basis authorization capability (including any additional health information relevant to the request for service from VA to the non-VA care provider). The Direct Secure Messaging system also allows for the electronic exchange of results from the non-VA provider back to VA once the care is rendered. This has the potential to enhance the timely delivery of care and for improving health of veterans and other beneficiaries.  The Direct Secure Messaging also provides an Application Programming Interface (API) that allows VA enterprise systems to leverage the existing Direct capability, referred to as Direct as a Service (DaaS).  DaaS is designed to be leveraged across multiple use cases, systems and applications for sending health information. Direct Secure Messaging allows application and system administrators to manage access to the API through the API Admin Panel.

As required by the Privacy Act, since the life of the EHR is 75 years, the Direct Secure Messaging system will provide Direct users the ability to protect, back-up, and archive data up to 75 years.

## Test Objectives

The testing effort focuses on verifying the functionality and steps to the navigation of both the Direct Secure Messaging Webmail Application and use of the API Admin Panel for managing application access and use of DaaS services.

Increment 4 includes the following functional enhancements: provide ability for a VA Direct Secure Messaging System User (Web Portal and Direct as a Service) to discover and search the Healthcare Directory of a trusted non-VA partner organization Healthcare Directory, as well as provide the ability for a trusted non-VA Direct partner organization to discover and search the VA Internal Enterprise wide Direct Secure Messaging System Healthcare Directory. The system will now have the ability to receive images shared by the non-VA care provider and store within VA systems as authorized, and have the ability to send images to non-VA providers. The ability for Direct to recognize patient context for a patient record selected in an application (for example, CPRS or eHMP) accessing Direct functionality will also be added.

- Test the system for the ability for a VA Direct Secure Messaging System User (Web Portal and Direct as a Service) to discover and search the Healthcare Directory of a trusted non-VA partner organization Healthcare Directory.

- Test the system for the ability for a trusted non-VA Direct partner organization to discover and search the VA Internal Enterprise wide Direct Secure Messaging System Healthcare Directory.

- Test the system’s ability to receive images shared by the non-VA care provider and store within VA systems as authorized.

- Test the system’s the ability to send images to a non-VA care provider.

- Test the system for the ability for Direct to recognize patient context for a patient record selected in an application (for example, CPRS or eHMP) accessing Direct functionality.

This MTP includes the following objectives:

- To lead all Software Quality Assurance (SQA) testing activities across Direct Secure Messaging,

- To comply with VA’s Test Process methodologies and policies,

- To work closely with the Development Team in testing the Direct Secure Messaging incremental releases as soon as they are available and promoted to the SQA Test environment,

- To work closely with the Configuration Management (CM), the Development Team and the Information Technology (IT) department that are responsible for maintaining and controlling the hardware and software within the test environment,

- To execute 100% of the test cases derived from use cases or Business Requirements Documents (BRD) and Requirements Elaboration Document (RED) for Increment 2

- To test the development of enhanced data capabilities and requirements prior to production releases,

- To identify and report all software defects found and reported within the Rational™ Jazz tool,

- To follow the project standard approach, ensuring that PMAS and ProPath and Agile requirements are met, while coordinating closely with the VLER Health - DaaS product teams to test and deliver defect-free functionality, and

- The development of the MTP to support the Requirements Traceability Matrix (RTM) process and ensure development of key compliance documents such as User Acceptance Testing (UAT) results in the Test Summary Report.

## Roles and Responsibilities

Table 1 lists the key roles and their responsibilities for this Master Test Plan.

Table 1: Roles and Descriptions

| Type | Stakeholder | POC |
| --- | --- | --- |
| Requester | Glen Crandall Direct Secure Messaging Business Project Manager |  |
| Endorser | Elaine Hunolt VLER Health Program Manager |  |
| Business Owner(s) | Glen Crandall Direct Secure Messaging Enhancements Business Project Manager and Business Sponsor |  |
| FISMA System Owner | Dr. Patrick Pearcy, Director of Veteran Facing Applications and Service Integration |  |
| Programmatic System Owner | Karen Leake, IT Specialist, Enterprise Application Support (EAS) |  |
| Program Office(s) | Glen Crandall Direct Secure Messaging Enhancements Business Project Manager and Business Sponsor |  |
|  | Cyndi Kindred Acting Director, Chief Business Office (CBO), Purchased Care |  |
|  | Stephania Griffin VHA, Director Information Access & Privacy Office |  |
|  | Pam Heller VHA, Director, Health Information Management (HIM) |  |
| Business Subject Matter Expert(s) (SME) | Melissa Sands Management Analyst, OIA, VLER Health |  |
|  | Omar Bouhaddou Business Analyst, OIA VLER Health |  |
|  | Jennifer Teal VHA, HIM Specialist |  |
|  | Margaret (Peggy) Pugh VHA Privacy Specialist |  |
|  | Maureen Wallace Program Analyst, CBO |  |
|  | Nadia Afifi Program Analyst, CBO |  |
|  | Chief May, Jakki Business Process Re-engineering, CBO |  |
|  | John M. Davis VHA, OIA, Security Architect |  |
|  | Janet Wilson VHA, OIA, HIM Specialist |  |
|  | Jennifer Cockle OIA, Management Analyst, VLER Health |  |
|  | Alice Cave VHA, OIA, Identity Management (IdM) |  |
| Technical SME(s) | Julius Allen VA OI&T PD Direct Secure Messaging Enhancements Development Project Manager |  |
|  | Dick Rickard OI&T Program Manager |  |
| User SME(s) | Melissa Sands Management Analyst, VLER Health |  |
|  | Maureen Wallace Program Analyst, CBO |  |
|  | Nadia Afifi Program Analyst, CBO |  |
|  | David Hart NVCC Staff, VAMC Salt Lake City |  |
|  | Theresa Hancock MHV Program Manager |  |

## Processes and References

The processes that guide the implementation of this MTP are:

- Test Planning,

- Test Artifact Creation Preparation,

- Testing and Evaluation,

- Test Status Reporting,

- Test Signoff Criteria,

- Test Summary Review, and

- VA Section 508 Checklist http://www.section508.DNS   /Standards_Checklist.asp.

The references that guide the implementation of this MTP are:

- VLER_DSME_RTM_Inc 1, 2, 3_20160711

- VA Direct Secure Messaging for VLER Health RED NSR 20120505,

- Fully Interoperable Electronic Personal Health Information DoD/VA,

- Propath_Process_Maps,

- VLER_DSME_SDD_Inc 1, 2, 3,and 4_v1.9.3_20161027

- Direct Project Implementation Guidelines,

- Health Information Technology Standards Panel (HITSP) Standards,

- VA_Direct_Secure_Messaging_Increment_3_Upgrade_Guide_v1_2

- VA VBH Handbook 6500 – Information Security Program,

- VA Section 508 Checklist

- VA Section 508 support

# Items To Be Tested

The SQA test team provides Quality Assurance (QA) support for the VA eHealth Direct Program with the goal of testing and validating all modules and development efforts. The Features and Functionality that will be tested are shown in Table 2.

Table 2:  Direct Secure Messaging Features and Functionality

| Features | Description | OWNR/Requirement Number |
| --- | --- | --- |
| Direct Secure Messaging DaaS | Provide the ability for a VA Direct Secure Messaging System User (Web Portal and Direct as a Service) to discover and search the Healthcare Directory of a trusted non-VA partner organization Healthcare Directory. | Req 3.5 / ID 799982 |
|  | Provide the ability for a trusted non-VA Direct partner organization to discover and search the VA Internal Enterprise wide Direct Secure Messaging System Healthcare Directory. | Req 3.6 / ID 799983 |
|  | Provide the ability to receive images shared by the non-VA care provider and store within VA systems as authorized. | Req 6.1 / ID 799984 |
|  | Provide the ability to send images to a non-VA care provider. | Req 6.2 / ID 799985 |
|  | Provide the ability for Direct to recognize patient context for a patient record selected in an application (for example, CPRS or eHMP) accessing Direct functionality. | Req 7.2 / ID 799991 |
| Direct Secure Messaging API Admin Panel Interface | Provide the ability for a third party application to use a Direct widget to take advantage of the Direct as a service. Widget would allow other software to include all Direct functionality, e.g. inbox, a compose message screen in their software user interface, access Healthcare Directories. | Req 7.3 / ID 832980 |

## Overview of Test Inclusions

The SQA Test Team will use the following test methods to test the components, features, and combinations of components and features for Direct Secure Messaging:

- Functional Testing: Functional testing for the verification of Direct Secure Messaging, which will be accomplished through several testing iterations.

- Regression Testing: Implement the use of Rational Functional Testing tool to enhance the effectiveness and efficiency of the regression testing process. Through development and execution of test cases and test scripts, the Test team will validate requirements and acceptance criteria to ensure customer acceptance

- 508 Compliance Testing: The 508 Compliance testing is manually conducted using prepared 508 compliance test scripts and Section 508 Web Compliance standards.  The test scripts will prompt the tester to review the web page for the Section 508 Web Site Standards.

- Ad Hoc Testing: During ad hoc testing, defects will also be entered in Rational™ Jazz as needed.  Issues entered do not function as stated in the requirements, or do not confirm to the expected results in test scripts will be considered defects (bugs) and logged accordingly. Defects will be reported by severity, test type, priority and/or number of recurrence.

## Overview of Test Exclusions

The SQA Test Team will not use the following test methods to test the components, features, and combinations of components and features for Direct Secure Messaging:

- Unit

- Recoverability

- Scalability

- Performance

## DaaS Functionality

The Direct Secure Messaging provides an Application Programming Interface (API) that allows VA enterprise systems to leverage the existing Direct capability, referred to as a Direct as a Service (DaaS). DaaS is designed to be leveraged across multiple use cases, systems and applications for sending health information. The user interface of the Direct Secure Messaging application is the Webmail application that allows users to compose, receive, archive and flag messages. The following paragraphs below describe the DaaS functionality that was added and tested in each increment.

In Increment 4, DaaS functionality within Direct is upgraded to provide the ability for a VA Direct Secure Messaging System User (Web Portal and Direct as a Service) to discover and search the Healthcare Directory of a trusted non-VA partner organization Healthcare Directory, as well as the ability for a trusted non-VA Direct partner organization to discover and search the VA Internal Enterprise wide Direct Secure Messaging System Healthcare Directory.

DaaS features for Increment 4 will chiefly focus on electronic receipt into the Direct Secure Messaging System of results of imaging services performed by non-VA care providers and transmission of VA images to non-VA providers via the Direct Secure Messaging System.

Increment 4 will also include a requirement that was pushed from Increment 3, that will allow for Direct to recognize patient context for a patient record selected in an application (for example, CPRS or eHMP) accessing Direct functionality.

## Application Program Interface

The Application Program Interface (API) allows the VA enterprise systems to leverage DaaS to send and receive health information. System administrators are able to manage access to the API through the API Admin Panel. Increment 4 does not contain any API functionality enhancements.

## C-CDA/C32 Attachments

In addition to the DaaS functionality and the Application Program Interface, Direct Secure Messaging users have the ability to send, receive and download a Summary of Care Document (CCD-A.). Users are given the ability to view, save to local secure shared drive, save to Data Access Service (DAS), download, and download as a PDF the standard Health Information Technology Standards Panel (HITSP) Summary of Care Document (C32), which is based on the Extensible Markup Language (XML). The message received that corresponds to this functionality is shown in Figure 1. Users are also able to preview patient demographic information based on the C32 attachment without fully opening the email message. Further details on this functionality can be found in the Direct Secure Messaging User Guide.

| Key |  |
| --- | --- |
| - C32 Attachment Information | - View |
| - Save to DAS | - Download - Download as PDF |

Figure 1:  Message with a C-CDA/C32 Attachment

## User Account Registration

Anyone with a valid PIV card can access the “Request Account” on the onboarding page and fill out the user registration form. When an API Administrator reviews the pending account request list, they have the option to either approve or deny the account request.

If the API administrator denies the account request, they will be required to specify a reason for the denial. After the administrator specifies the reason for denial, an email will be sent to the email address specified on the account request form notifying the user that their request has been denied and indicating the reason.

## Access API Documentation

Anyone with a valid PIV card has access to the API documentation which can be accessed from the Onboarding Tab. The user can select the “Send” or “Validate” options to be taken to the API documentation for that web service. Each web service documentation page contains sections on Authentication, Headers, Example Responses, and Sample Code.

## Applications

The Applications section of the Admin Panel is used for registered and trusted applications to be managed by their Point of Contact (POC). The application administrators are able to modify their active applications, pending and denied requests as well as regenerate their security keys if the keys were or may have been compromised at any point in time.

## Reports

The Reports section of the Admin Panel will be used by the API administrators to track request information and event history. The API administrative user will be able to access nine (9) types of reports that are available in the API Admin Panel. These reports include Requests, Events, Logins, Mail, Tickets, Summary, Facility, HISP, and Points of Origin.

## Administration

The Administration section of the Admin Panel is used by Direct Secure Messaging DaaS administrators to manage application access and account permissions. DaaS administrators are able to approve/deny application and account requests as well as mark other users as administrators.

## DaaS API Data Flows

There are two (2) DaaS web services for use of the Direct Secure Messaging infrastructure: Send, and Validate Direct Trust. The Send web service allows trusted applications to send a Direct message, and the Validate Trust web service checks whether the target addresses are trusted. Web services have been added to the API Administration Panel including Retrieve, Message Management, and Message Search (Figure 3). Refer to the Direct Secure Messaging ICD for more information of the technical implementation details of these web services.

Figure 2: Web Service Response and Request

The content of the Direct message is sent to Direct Secure Messaging via a web service call request from an authorized application. A response will be provided to the application from Direct Secure Messaging detailing whether the “Send” call request was successful or failed. The information is encrypted and securely sent to the External Partner, as a Direct message. When the information for sending the Direct message has been entered, the Webmail user can add attachments to the Direct message. These can be structured and unstructured document types such as HITSP C32/C62, CCD, PDF, and text files.

# Test Approach

The SQA Test Team will work closely with Project Management and the Development teams to ensure full test coverage and all schedules are met. This testing will verify that Direct Secure Messaging performs in accordance with the business requirements.

The Test Team’s SQA approach is comprehensive involving all key aspects of testing services. The SQA Test Team is intimately involved in the SME discussions for the requirements and will also collaborate with stakeholders to clarify requirements and update them when necessary.

The SQA Test Team is responsible for performing all the necessary testing on each SQA build that is released by the development team until the end of the release cycle. All testing is designed to be performed within the SQA testing environment, but accommodations will be made if the SQA environment is unavailable. In the beginning of the increment, the SQA Test Team will perform functional testing after each development sprint then regression testing.

At the end of the testing cycle for each SQA build, the SQA Test Team will perform integration and end-to-end testing; and during the User Acceptance Testing phase, the SQA Test Team will support the UAT testing team in performing the regression testing and validating their tests. The SQA Test Team will provide regular Sprint testing documentation, build demonstrations, and provide all relevant ProPath deliverables to ensure that our work meets all project requirements.

## Product Component Test

Required Unit Testing is the responsibility of the Direct Secure Messaging Development Team and is not covered by this document.

## Component Integration Test

After the Development Team signs off on a unit test and the changes are implemented into the updated build, the SQA Test Team will test all affected interfaces in the test environment.  This will be accomplished by referencing the change list that must accompany all build changes and identify all files affected by the change.  Component Integration Testing is the responsibility of Direct Secure Messaging Development team and is not covered by this document.

## System Tests

System Testing demonstrates the requirements being introduced are tested as per the requirements. All system testing will be performed by the SQA Test Team.

These system tests will be outlined in test cases designed by the SQA Test Team. These test cases will be developed with the focus of evaluating the systems compliance with the functionality specified by each of the requirements. Test cases and execution of test cases will be documented in Rational™ Jazz as Quality Manager. Previously executed test cases will serve as regression test cases during subsequent regression tests when the Development Team delivers an update to the SQA Test Team.

## User Functionality Test

The SQA Test Team will conduct the functional testing of the core capabilities of Direct Secure Messaging for each release. This testing will be based on detailed User Stories including the functionality obtained during the Sprint development cycle.  The objective of this testing is to test the front and back-end functionality of the code to ensure that all the data entry, user interface, and application calculations are working correctly.  Functional testing will also ensure that all of the requirements for the Sprint cycle have been met, all business rules have been applied and any warning messages are properly displayed.

User Functionality Testing is black box testing; basing its test cases on the use cases of the software component under test. Functions are tested by feeding them input and examining the output.  User Functionality Testing will be performed in conjunction with System Testing.

## Enterprise System Engineering Testing

Enterprise Testing will be performed by the Enterprise System Engineering (ESE) Enterprise Testing Services (ETS) team.

## Initial Operating Capability Evaluation

Initial Operating Capability (IOC) testing is not applicable and will not require implementation in the field due to Direct Secure Messaging being a web portal. IOC Exit will be required for each DSME Increment.  Once Operational Readiness Review (ORR) has been moved to an accepted state, the DSME team will engage VHA Release Management.

# Testing Techniques

Test cases are developed using various test techniques to achieve more effective testing. By this, software completeness is provided and conditions of testing which get the greatest probability of finding errors are chosen. The Direct Secure Messaging requirements will be tested by the SQA Test Team utilizing both white and black box testing methods.

## Risk-based Testing

The VA ESE ETS Team performed a criticality analysis and risk assessment (CARA) to produce the Increment 4 Risk Analysis Testing Scope Report (RATSR) for DSME.  ESE ETS reviews and tests VA systems and software processes/products to identify and mitigate potential developmental and operational risks, which allows project teams to build ETS services into their project schedule. ESE also provides independent testing services commensurate with the risk assessment. This effort is intended to help the DirectSM development team deliver quality software that is safe and reliable to the VA and to our Veterans within a timeframe that is consistent with the Project Management Accountability System (PMAS) guidelines.

ESE Enterprise Testing Service (ETS) identified two requirements from Increment 4 as minimal risk. Requirements 6.1 and 6.2 were identified as “minimal risk” in the Increment 4 RATSR, as these requirements deal with the sending of large files and this could have an effect on system performance. The ETS team determined that they would need to conduct Independent Testing on the system, to validate these requirements. Requirement 7.2 was moved to Increment 4 from Increment 3, and this will also be tested by the ETS team. 7.2 was identified as a “moderate risk,” due to the involvement of third party applications.  The SQA team is responsible for coordinating and facilitating this testing, and providing documentation to the ETS team.

The project team is responsible for software quality assurance (SQA) testing and validation of the project requirements and maintaining risk logs.

## Enterprise Testing

Enterprise Testing will be performed by Enterprise Systems Engineering (ESE).  According to the Increment 4 Risk Analysis and Testing Scope Report (RATSR), enterprise testing will be conducted on the three requirements in Increment 4. For more information, please use the following link to view the RATSR for Increment 4: Inc 4 RATSR

### Security Testing

Security Testing will consist of the Direct Secure Messaging Development team focusing on login protection, time out features, and encryption of data where required. The security features contained in the Functional Requirements document and/or those contained in the System Security Plan will also be tested.

Independent testing performed by the Security Assessment Team as required by the Independent Test and Evaluation Process will be performed.  For more information on security testing, contact Information Security Officer, Tom Wolf.

### Privacy Testing

Privacy Tests will be created to ensure patient and employee information is adequately protected. No production data, specifically data that contains Personally-Identifiable Health Information (PHI) or Personal-Identifiable Information (PII) will be used in development or system tests.

### Section 508 Compliance Testing

Using Assistive Technology tools such as screen readers and utilizing keyboard-only testing techniques, the SQA team will perform 508 testing against both the CCDA document and the Maintenance Console.  Testing will focus on verifying that low-sighted and unsighted Users as well as Users with mobility disabilities are able to fully access the objects.  Completion of the 508 testing requires utilization of the 508 checklist recommended by the VA’s Section 508 team.  This checklist can be found at the VA’s Section 508 web page.

### Multi-Divisional Testing

No multi-divisional architecture is used or necessary for this increment.

## Performance and Capacity Testing

ESE Enterprise Testing Service (ETS) identified two requirements in Increment 4 as minimal risk and one requirement as moderate risk through analysis of the documentation provided by the DSME project team. At this time, ETS will require independent testing to validate these requirements.

Enterprise Systems Engineering (ESE) Enterprise Testing Service (ETS) conducted performance testing based on the risk analysis performed during the testing intake assessment (TIA) for Increment 1.4 of DSM. Increment 1.4, was able to handle approximately 50 concurrent users without any significant deterioration, and the AUT was able to handle more than 330 messages sent per hour; however, ETS found that the transactions did not meet the requirement that states: The Direct system will respond to user actions in three seconds or less, 90 percent of the time, and never more than ten seconds. The test results can be found in Section 6.

ETS found no significant issues with DirectSM for VLER project, Increment 1.4. The AUT did not show any signs of deterioration during tests with the expected load and with increased load levels. During the spike test, ETS found that the AUT showed some deterioration in the transaction response times during logins, but after all users logged in, the system under test (SUT) bounced back.

## Test Types

Table 3: Test Types

| Test Types | Party Responsible |
| --- | --- |
| Unit Testing | Development |
| Component Integration Testing | Development |
| Load Testing | Performance and Load Test Team |
| Performance Testing | Performance and Load Test Team |
| Smoke Testing | Development |
| Data and Database Integrity Testing | CM, Development, and DBA |
| Requirements Verification Testing | SQA Test Team |
| 508 Compliance Testing | SQA Test Team |
| Black Box Testing | SQA Test Team |
| System Integration Testing | SQA Test Team |
| Regression Testing | SQA Test Team |
| User acceptance testing | Designated users and SQA |

## Productivity and Support Tools

Table 4 describes the tools that will be employed to support this Master Test Plan.

Table 4: Tool Category or Types

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Test Management | Microsoft Excel Rational™ Jazz as Quality Manager | IBM | 5.02 |
| Defect Tracking | Rational™ Jazz as ClearQuest | IBM | 5.02 |
| Test Coverage Monitor or Profiler | Rational™ Jazz as Quality Manager | IBM | 5.02 |
| Review database tables | SQLPlus or Toad | Oracle | 12.1 |
| 508 Testing | WAT | Paciello Group | 2015-5-20 |

# Test Criteria

## Process Reviews

The Master Test Plan will undergo two reviews:

Peer Review – upon completion of the Master Test Plan

Formal Review – after the Development Manager approves the Master Test Plan

- The Master Test Plan does serve as an input or Artifact Used for the Process Quality Gate Review for Product Build as well as for the Go No Review (Milestone) for Independent Testing.

For more information on the reviews associated with testing, see the Product Build, Test Preparation, and Independent Test and Evaluation processes within ProPath.

## Pass/Fail Criteria

The SQA Test Team will verify the Direct Secure Messaging requirements and any Epic Stories in a test environment that closely emulates the final end state system.

The SQA Test Team uses Rational™ Jazz to log all issues found during the execution of the System Testing. SQA Management issues reports weekly or on an as-needed basis, detailing outstanding issues. These reports are circulated to all individuals involved in the testing effort. It is the responsibility of the Project Managers or their designees to ensure that all issues are addressed and resolved within a timely manner.

The following list enumerates the levels of Impact for Test Incidents and details the contents for each level of severity.

### Impact Critical Level One

Level One indicates a Critical Impact Test Incident and is an error or lack of functionality that:

- Jeopardizes patient safety by corrupt or incorrect data,

- Has no workaround to provide similar functionality and this functionality is required to move to system, integration, or user acceptance,

- Adversely affects all users or key user functionality,

- Represents a significant value or loss of life, money, or time,

- Is governed by congressional mandate,

- Requires Food and Drug Administration (FDA) certification or approval,

- Affects the Veterans Integrated Services Network (VISN) with regard to providing consistent and safe health care,

- Is sponsored by the National Program Office,

- Negatively impacts essential operating or business processing, and

- Shuts the system down and prevents the product from operating or staying “alive”.

### Impact Major Level Two

Level Two indicates a Major Impact Test Incident and is an error or lack of functionality that:

- Has a reasonable workaround to maintain functionality,

- Impacts a small group of users, but has a workaround, and

- Functionality works―not to requirements, specifications, or standards―but the workflow is not hampered.

### Impact Minor Level Three

Level Three indicates a Minor Impact Test Incident and is an error or lack of functionality that may cause operator/user inconvenience and minimally affects operational processing such as:

- Spelling errors, and

- Minor UI graphical/formatting errors that do not affect functionality/visibility.

### Impact Enhancement Level Four

Level Four indicates an Enhancement Test Incident and is something that would be “nice” to have in the integration piece, but was not included in the specifications.

## Suspension and Resumption Criteria

The SQA Test Lead has the authority to suspend testing for the following reasons:

- Test accounts or verifiable items are unavailable or become unstable.

- A failure occurs that prevents the test from continuing, invalidates any additional testing to be performed, or corrupts the database.

- A defect is discovered that corrupts the data within the database in such a way that proceeding would cause severe damage to the test environment.

- The component being tested fails or a major component fails. A major component failure is one that one can reasonably assume might result in other Test Case failures.

Testing resumes when the component has been repaired, rebuilt, and versioned; Unit Testing, Component System Testing, and Smoke Testing have been completed; and, there are no issues. The build is installed into the System Test environment by Configuration Management. If the suspension occurred due to either an unstable or unavailable test environment, testing resumes when the test environment becomes stable, available, or both.

The SQA Lead communicates to the Direct Secure Messaging Development Team when a test suspension becomes necessary. Once the condition that caused the suspension to occur is resolved and the testing resumes, the SQA Lead notifies the Direct Secure Messaging Development Team that testing has been resumed.

## Acceptance Criteria

For the Direct Secure Messaging web service to be released into production, all testable requirements must be verified as operational. The Project Manager, SQA Manager, SQA Test Analyst, and Development Technical Lead will review all defects and issues and will address all critical, major, and average impact defects prior to release.  Any outstanding issue or anomaly must have an approved contingency process (workaround) in place prior to release. All outstanding issues must be documented with the approved workaround.

The SQA Test Team ensures that all the System Testing success criteria and quality gates as outlined below are met. These include the following:

- The system functions as outlined in the Direct Secure Messaging BRD, Direct Secure Messaging System User Stories, and Direct Secure Messaging Software Design Document (SDD).

- There are no critical or major defects that would affect the functionality, stability, or performance of the system.

- All SQA and test artifacts necessary for release have been completed and signed.

# Test Deliverables

Table 5 lists the test deliverables for the DSME project.

Table 5: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Master Test Plan (MTP) | Padma Chekuri |
| Test Evaluation Report | Padma Chekuri |
| Requirements Traceability Matrix (RTM) | Padma Chekuri |

# Test Schedule

Table 6: Testing Milestones

| Testing Milestones | Responsible Party |
| --- | --- |
| Test Readiness Review | SQA Test Team |
| SQA Testing | SQA Test Team |
| SCQC Testing | Development Team |
| SQA Regression Testing | SQA Test Team |

# Test Environments

The user interfaces of the Direct Secure Messaging is a Webmail application that allow users to compose, receive, archive and flag messages. In addition, the users can store contacts, create groups; manage notifications, and personal settings. Administrators of the Webmail application can manage user group permissions, manage group settings, and view reports on the Direct Secure Messaging Webmail application such as messages sent, messages received, user log-on, and other.

## Test Environment Configurations

The following sections will identify each of the hardware components and what software exists on each server. Figure 3 shows the full environment architecture for the Direct Secure Messaging production as it exists in the AITC.

The Direct Secure Messaging infrastructure consists of ten (10) types of different environments for development, testing/staging, and production deployment. The environments are as follows:

- Local environment (Development)

- (9) AITC environments (Development, Demonstration, SQA 1&2, IV&V 1&2, Performance, Pre-Production and Production)

Table 7: Direct Secure Messaging Environment Descriptions

| Environment | Purpose |
| --- | --- |
| Local Development | Each developer does their coding and development on their local machine. |
| AITC Development | The AITC Development environment is used for development code in the VA environment. |
| AITC Demonstration | The AITC Demonstration environment is used for demonstrations to the functional communities. |
| AITC SQA 1 (test1.direct.DNS ) | The AITC SQA 1 environment is used for User Functional Testing (UFT), User Acceptance Testing (UAT), Software Quality Assurance Testing (SQA). |
| AITC SQA 2 (test2.direct.DNS ) | The AITC SQA 2 environment is used for Partner Integration testing |
| AITC IV&V 1 | The AITC IV&V environments are used for quality assurance testing and Independent Verification and Validation (IV&V). |
| AITC IV&V 2 | The AITC IV&V 2 environment has been repurposed as a secondary Demo environment for demonstrations to the functional communities of the latest in progress development code. |
| AITC Load & Performance | The AITC Load & Performance environment is used for performance testing. |
| AITC Pre-Production | The AITC Pre-Production environment is the final environment for testing in an environment that is a duplication of the production environment. |
| AITC Production | The AITC Production environment is the live environment exposed to users. |

All developers have a local development environment on their personal workstations. The local development environment is used during the development of code and individual unit testing.

Figure 3: Conceptual Networks and Environment Base System Hardware

The Direct Secure Messaging infrastructure consists of four servers: two Linux machines and two Windows machines. The Linux machines are used for the Gateway server and the Mail server. The Windows machines are the Database and Web servers.

The party or parties responsible for configuring and maintaining the test environments are: the development team.

## Base System Hardware

Table 8 sets forth the system resources for the test effort presented in this Master Test Plan.

Table 8: System Hardware Resources

| Component | Description |  |  |
| --- | --- | --- | --- |
| Racks | NOT YET SPECIFIED by AITC |  |  |
| Servers | Each environment of Direct Secure Messaging utilizes 4 virtualized servers. - 1 Windows Server 2008 R2 (Web) - 1 Windows Server 2012 R2 (Database) - 2 Linux RedHat (Gateway and Mail) The TIC enclave contains 6 LINUX RedHat servers (Gateway and Mail). |  |  |
| Storage | SAN. Can be shared with other systems. |  |  |
| Service | Mail Server: LDAP (OpenLDAP) Database: SQL Server (Microsoft SQL Server 2012) Web: HTTPS (Apache HTTP Server) Gateway: HTTPS (Direct Project Reference Implementation, Apache Tomcat, NGINX), SMTP (Apache James) |  |  |
| Protocol | TCP |  |  |
| Database | Microsoft SQL Server 2012. |  |  |
| Port Number | - 25 – SMTP - 465 – SMTPS - 587 – SMTP - 389 – LDAP - 636 – LDAPS | - 143 – IMAP - 993 – IMAPS - 1433 – SQL Server - 80 – HTTP | - 443 – HTTPS - 8081 – HTTP - 8082 – HTTPS - 53 – DNS |

## Base Software Elements in the Test Environments

Table 9 describes the base software elements that are required in the test environment for this Master Test Plan.

Table 9: Software Elements

| Server | Software | Version | Description |
| --- | --- | --- | --- |
| TIC Gateway | Red Hat Enterprise Linux | 6 | Red Hat Enterprise Linux is the Operating System for the server. |
|  | Java Runtime Environment | 7* | The Java Runtime Environment allows the execution of Java programs, including Apache James and the ONC Direct Reference Implementation. *Upgrade to version 8u92 by December 2016 |
|  | ONC Direct Reference Implementation | 4.0.0 | The RI handles the security and trust validation of Direct messages. |
|  | Apache James | 2.3.2 | James is the mail server to encrypt and send Direct messages. |
| Gateway | Red Hat Enterprise Linux | 6 | Red Hat Enterprise Linux is the Operating System for the server. |
|  | Java Runtime Environment | 7* | The Java Runtime Environment allows the execution of Java programs, including Apache James, Apache Tomcat, and the ONC Direct Reference Implementation. *Upgrade to version 8u92 by December 2016 |
|  | ONC Direct Reference Implementation | 4.0.0 | The RI handles the security and trust validation of Direct messages. |
|  | Apache Tomcat | 6.0.37* | Tomcat is the application server for the ONC Direct RI. *(The Direct Reference Implementation is currently configured to work on Apache Tomcat 6. Upgrades to Apache Tomcat 7 or 8 will be tested in a lower environment before transitioning to production. Will update to version 7.x or 8.x by December 2017. |
|  | Apache James | 2.3.2 | James is the mail server to encrypt and send Direct messages. |
|  | Nginx | 1.4.2* | Nginx is the web proxy server. *Will upgrade to version 1.9.0 by December 2016 |
|  | Postfix | 2.11.1* | Postfix is used to send non-encrypted external notifications. *Will upgrade to version 3.0.0 by June of 2017 |
| Mail | Red Hat Enterprise Linux | 6* | Red Hat Enterprise Linux is the Operating System for the server. *Will be updated to version 7 by the end of 2017 |
|  | OpenLDAP | 2.4.40 | OpenLDAP is the directory of user accounts. (Note: The OpenLDAP version used by DSME is from RHEL and is updated with regular Linux patching) |
| Web | Microsoft Windows Server 2008 | R2 SP1 | Windows Server 2008 R2 is the Operating System for the server. |
|  | Apache Web Server | 2.4.12 | Apache is the web server for the application. |
|  | PHP | 5.6.6 | PHP allows for the execution of PHP code, which the web applications for Direct Secure Messaging are written in. |
|  | CodeIgniter Framework | 3.0 | CodeIgniter is a framework for PHP development the web applications for Direct Secure Messaging is developed on. |
|  | LibreOffice | 4.3.5* | LibreOffice is used programmatically by the application as a conversion engine for Microsoft Word documents. *Will update to version 5.x by March of 2017. |
| Database | Microsoft Windows Server 2008 | R2 SP1 | Windows Server 2008 R2 is the Operating System for the server. |
|  | Microsoft SQL Server | 2012 | This is the database for storing information for Direct Secure Messaging. |

# Staffing and Training Needs

Table 10 describes the personnel resources needed to plan, prepare, and execute this Master Test Plan.

Table 10: Staffing Resources

| Testing Task | Quantity of Personnel Needed | Test Process | Duration/ Days |
| --- | --- | --- | --- |
| Create Master Test Plan | 1 | Test Preparation | 10 |
| Create Test Cases | 1.5 | Test Preparation | 15 |
| Perform Peer Review on Master Test Plan | 4 | Test Preparation | 2 |
| Perform Peer Review on Test Cases | 2.5 | Test Preparation | 3 |
| Perform Formal Review on Master Test Plan, and Test Cases | 4 | Test Preparation | 3 |
| Complete Master Test Plan Checklist | 1 | Test Preparation | 1.5 |
| Execute System Integration Testing | 2.5 | Test Preparation | 10 |
| Execute 508 Testing | 1 | Test Preparation | 10 |
| Test Execution Log Spreadsheets | 1 | Product Build | 10 |
| Complete Test Evaluation Summary | 1.5 | Product Build | 3 |
| Updated RTM | 4 | Product Build | 3 |
| Product Build Checklist | 1 | Product Build | 1 |
| Create Master Test Plan | 1 | Test Preparation | 10 |
| Create Test Cases | 1.5 | Test Preparation | 15 |

SQA resources bear the responsibility to maintain or exceed the current expert knowledge level of the project and tools used for testing throughout the VLER Health – DaaS application. SQA resources must possess familiarity and understanding of the following:

•	OED ProPath

•	Rational Unified Process toolset (use of ClearQuest and Quality Manager)

•	Relational tables, technical error and audit tables, and tools such as SQL scripts

•	SQL Scripts

# Risks and Constraints

Risks associated with the testing project are potential problems or events that may cause damage to the software, systems, patient, personnel, operating systems, schedule, scope, budget or resources. The risks outlined below may impact scope and schedule necessitating a deviation from the Master Test Plan.

The SQA testing effort will be based on the following constraints:

- The SQA test environment should mimic the production environment to ensure that a realistic test can be performed,

- The availability of Local Area Network (LAN) accounts and access to the test environment is dependent on the completion of the VA clearance process. The SQA Test Team will ensure that all security paperwork is submitted in a timely manner,

- The SQA test environments are available and provided in a timely manner and all SQA testers have the appropriate access to the SQA environments for all SQA testers,

- The Rational™ Jazz Requirements Composer (RRC), Rational Team Concert (RTC) and Rational Quality Manager (RQM) for the SQA Test Team and/or testing tools are available and the SQA testers will have appropriate access,

- VA SME training will be conducted for all required tools,

- Business rules for the Sprint cycles should be provided to the SQA Test Team,

- The content of the user stories should clearly define the functionality, and

- Functional User stories should be mapped to the requirements.

Table 11: Risks for VLER Health- DIRECT System Testing

| Risk | Impact | Mitigation Plan |
| --- | --- | --- |
| None at this time | None at this time | None at this time |

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Percentage of test cases executed

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

- Percentage of defects identified; listed by cause and severity

- Time to re-test

# Attachment A – Approval Signatures

Signed: _______________________________________________________________________

DSME OI&T Project Manager and IPT Chair	Date

Julius Allen

Signed: _______________________________________________________________________

Business Sponsor	Date

Glen Crandall

# Appendix A - Test Type Definitions

| Description | Product Build Testing | Independent Testing | IOC Testing |
| --- | --- | --- | --- |
| Types of Test |  |  |  |
| Access Control Testing | X |  |  |
| Benchmark Testing |  |  |  |
| Build Verification Testing |  | X |  |
| Business Cycle Testing |  |  | X |
| Compliance Testing | X |  |  |
| Component Integration Testing |  |  |  |
| Configuration Testing |  |  |  |
| Contention Testing |  |  |  |
| Data and Database Integrity Testing |  |  |  |
| Documentation Testing | X |  | X |
| Error Analysis Testing |  |  | X |
| Exploratory Testing | X | X | X |
| Failover Testing |  |  |  |
| Installation Testing | X |  |  |
| Integration Testing | X | X |  |
| Load Testing |  | X |  |
| Migration Testing |  |  |  |
| Multi-Divisional Testing |  |  |  |
| Parallel Testing |  |  |  |
| Performance Monitoring Testing |  |  |  |
| Performance Testing |  | X |  |
| Privacy Testing | X |  |  |
| Product Component Testing | X |  |  |
| Recovery Testing |  |  |  |
| Regression Test | X |  |  |
| Risk Based Testing | X |  | X |
| Section 508 Compliance Testing | X |  |  |
| Security Testing |  |  |  |
| Smoke Testing | X | X |  |
| Stress Testing |  | X |  |
| System Testing | X | X |  |
| Usability Testing |  |  | X |
| User Functionality Testing | X |  |  |
| User Interface Testing |  |  |  |

| Test Type | Definition |
| --- | --- |
| Access Control Testing | A type of testing that attests that the target-of-test data (or systems) are accessible only to those actors for which they are intended, as defined by use cases. Access Control Testing verifies that access to the system is controlled and that unwanted or unauthorized access is prohibited. This test is implemented and executed on various targets-of-test. |
| Benchmark Testing: | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Build Verification Testing (Prerequisite: Smoke Test) | A type of testing performed for each new build, comparing the baseline with the actual object properties in the current build. The output from this test indicates what object properties have changed or don’t meet the requirements. Together with the Smoke test, the Build Verification test may be utilized by projects to determine if additional functional testing is appropriate for a given build or if a build is ready for production. |
| Business Cycle Testing | A type of testing that focuses upon activities and transactions performed end to end over time. This test type executes the functionality associated with a period of time (e.g., one-week, month, or year). These tests include all daily, weekly, and monthly cycles, and events that are date-sensitive (e.g., end of the month management reports, monthly reports, quarterly reports, and year-end reports). |
| Capacity Testing | Capacity testing occurs when you simulate the number of users in order to stress an application's hardware and/or network infrastructure. Capacity testing is done to determine the capacity (CPU, Data Storage, LAN, WAN, etc.) of the system and/or network under test. |
| Compliance Testing | A type of testing that verifies that a collection of software and hardware fulfills given specifications. For example, these tests will minimally include: “core specifications for rehosting – ver.1.5-draft 3.doc”, Section 508 of The Rehabilitation Act Amendments of 1998, Race and Ethnicity Test, and VA Directive 6102 Compliance. It does not exclude any other tests that may also come up. |
| Component Integration Testing | Testing performed to expose defects in the interfaces and interaction between integrated components as well as verifying installation instructions. |
| Configuration Testing | A type of testing concerned with checking the programs compatibility with as many possible configurations of hardware and system software. In most production environments, the particular hardware specifications for the client workstations, network connections, and database servers vary. Client workstations may have different software loaded, for example, applications, drivers, and so on hand, at any one time; many different combinations may be active using different resources. The goal of the configuration test is finding a hardware combination that should be, but is not, compatible with the program. |
| Contention Testing | A type of performance testing that executes tests that cause the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Data and Database Integrity Testing | A type of testing that verifies that data is being stored by the system in a manner where the data is not compromised by the initial storage, updating, restoration, or retrieval processing. This type of testing is intended to uncover design flaws that may result in data corruption, unauthorized data access, lack of data integrity across multiple tables, and lack of adequate transaction performance. The databases, data files, and the database or data file processes should be tested as a subsystem within the application. |
| Documentation Testing | Documentation testing is a type of testing that should validate the information contained within the software documentation set for the following qualities: compliance to accepted standards and conventions, accuracy, completeness, and usability. The documentation testing should verify that all of the required information is provided in order for the appropriate user to be able to properly install, implement, operate, and maintain the software application. The current VistA documentation set can consist of any of the following manual types: Release Notes, Installation Guide, User Manuals, Technical Manual, and Security Guide. |
| Error Analysis Testing | This type of testing verifies that the application checks for input, detects invalid data, and prevents invalid data from being entered into the application. This type of testing also includes the verification of error logs and error messages that are displayed to the user. |
| Exploratory Testing | A technique for testing computer software that requires minimal planning and tolerates limited documentation for the target-of-test in advance of test execution, relying on the skill and knowledge of the tester and feedback from test results to guide the ongoing test effort. Exploratory testing is often conducted in short sessions in which feedback gained from one session is used to dynamically plan subsequent sessions. |
| Failover Testing | A type of testing test that ensures an alternate or backup system properly “takes over” (i.e., a backup system functions when the primary system fails). Failover Testing also tests that a system continually runs when the failover occurs, and that the failover happens without any loss of data or transactions. Failover Testing should be combined with Recovery Testing. |
| Installation Testing | A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| Integration Testing | An incremental series of tests of combinations or sub-assemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Migration Testing | A type of testing that follows standard VistA and HeV-VistA operating procedures and loads the latest .jar version onto a live copy of VistA and HeV-VistA. The following are examples of the types of tests that can be performed as part of migration testing: Data conversion has been completed Data tables are successfully created Parallel test for confirmation of data integrity Review output report, before and after migration, to confirm data integrity Run equivalent process, before and after migration |
| Multi-Divisional Testing | A type of testing that ensures that all applications will operate in a multi-division or multi-site environment recognizing that an enterprise perspective while fully supporting local health care delivery. |
| Parallel Testing | The same internal processes are run on the existing system and the new system. The existing system is considered the “gold standard”, unless proven otherwise. The feedback (expected results, defined time limits, data extracts, etc.) from processes from the new system are compared to the existing system. Parallel testing is performed before the new system is put into a production environment. |
| Performance Monitoring Testing | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance Testing | Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined by the use of specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| Performance – Benchmark Testing | A type of performance testing that compares the performance of new or unknown functionality to a known reference standard (e.g., existing software or measurements). For example, benchmark testing may compare the performance of current systems with the performance of the Linux/Oracle system. |
| Performance – Contention Testing | A type of performance testing that executes tests that cause the application to fail with regard to actual or simulated concurrency. Contention testing identifies failures associated with locking, deadlock, livelock, starvation, race conditions, priority inversion, data loss, loss of memory, and lack of thread safety in shared software components or data. |
| Performance – Endurance Testing | Endurance testing, also known as Soak testing, is usually done to determine if the system can sustain the continuous expected load. During soak tests, memory utilization is monitored to detect potential leaks. |
| Performance – Load Testing | A performance test that subjects the system to varying workloads in order to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| Performance - ProfilingTesting | Performance profiling assesses how a system is spending its time and consuming resources. This type of performance testing optimizes the performance of a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. The goal of performance profiling is to optimize the feature and application performance. |
| Performance – Spike Testing | A performance test in which an application is tested with sudden increment and decrements in the load. The focus is on system behavior during dramatic changes in load. |
| Privacy Testing | A type of testing that ensures that (1) veteran and employee data are adequately protected and (2) systems and applications comply with the Privacy and Security Rule provisions of the Health Insurance Portability and Accountability Act (HIPAA). |
| Product Component Testing | Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| Recovery Testing | A type of testing that causes an application or system to fail in a controlled environment. Recovery processes are invoked while an application or system is monitored. Recovery testing verifies that application or system, and data recovery is achieved. Recovery Testing should be combined with Failover Testing. |
| Regression Test | A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| Risk Based Testing | A type of testing based on a defined list of project risks. It is designed to explore and/or uncover potential system failures by using the list of risks to select and prioritize testing. |
| Section 508 Compliance Testing | A type of test that (1) ensures that persons with disabilities have access to and are able to interact with graphical user interfaces and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| Security Testing | A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as used by the Assessment and Authorization Process. |
| Smoke Test | A type of testing that ensures that an application or system is stable enough to enter testing in the currently active test phase. It is usually a subset of the overall set of tests, preferably automated, that touches parts of the system in at least a cursory way. |
| Stress Testing | A performance test implemented and executed to understand how a system fails due to conditions at the boundary, or outside of, the expected tolerances. This failure typically involves low resources or competition for resources. Low resource conditions reveal how the target-of-test fails that is not apparent under normal conditions. Other defects might result from competition for shared resources (e.g., database locks or network bandwidth), although some of these tests are usually addressed under functional and load testing. Stress Testing verifies the acceptability of the systems performance behavior when abnormal or extreme conditions are encountered (e.g., diminished resources or extremely high number of users). |
| System Testing | System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| Usability Testing | Usability testing identifies problems in the ease-of-use and ease-of-learning of a product. Usability tests may focus upon, and are not limited to: human factors, aesthetics, consistency in the user interface, online and context-sensitive help, wizards and agents, user documentation. |
| User Functionality Test | User Functionality Test (UAT) is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |
| User Interface Testing | User-interface (UI) testing exercises the user interfaces to ensure that the interfaces follow accepted standards and meet requirements. User-interface testing is often referred to as GUI testing. UI testing provides tools and services for driving the user interface of an application from a test. |

The Medicare and Medicaid EHR Incentive Programs provide a financial incentive ($44,000) for the "meaningful use" of certified EHR technology to achieve health and efficiency goals. https://www.cms.gov/EHRIncentivePrograms/30_Meaningful_Use.asp