Existing Product Intake Program (EPIP)

Patch GMRA*4.0*59

Remediation Plan

Department of Veterans Affairs

September 2018

Version 2.0

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 09/04/2018 | 2.0 | Updated Section 3, Section 7.1, Appendix A, and Appendix B. | EPIP Project Team |
| 04/03/2018 | 1.0 | Initial (draft) version | EPIP Project Team |

Table of Contents

1.	Introduction	1

2.	Purpose	1

3.	Patch Description	1

3.1.	Business Epics and Sub-Epics	1

4.	Points of Contact	2

5.	Code Remediation	2

5.1.	Standards and Conventions	2

5.2.	Review and Analysis	2

5.3.	Coding Changes	2

6.	Testing	2

6.1.	Test Plan	2

6.2.	Test Environment	3

6.3.	Test Readiness Review	3

6.4.	Testing Phases	3

6.4.1.	Unit Testing	3

6.4.2.	Component Integration and Systems Testing (CI/ST)	3

6.4.3.	Functional Testing	4

6.4.4.	Regression Testing	4

6.4.5.	Section 508 Compliance Testing	4

7.	Documentation Remediation	4

7.1.	User Guides	4

7.2.	Installation Guides	4

7.3.	Technical Manuals	5

7.4.	Operations Manuals	5

8.	Project Reporting	5

9.	Project Schedule	5

10.	Deployment	5

11.	Sustainment Requirements	5

12.	Maintenance and Knowledge Transfer	5

Appendix A:	XINDEX Listing for MUMPS Code Changes	6

Appendix B:	Source Code Changes	7

# Introduction

The Department of Veterans Affairs (VA) currently utilizes the Veterans Health Information Systems and Technology Architecture (VistA) suite of applications to provide clinical, financial, infrastructure, and management tools. The process of advancing “Class 3” field-developed VistA software to “Class 1” nationally-distributed status is referred to as the Existing Product Intake Program (EPIP). The VA’s goal is to supplement ongoing activities associated with evaluating and advancing field-developed software to a state that meets national standards and facilitates release for Veterans Health Administration (VHA)-wide use.

# Purpose

The purpose of this document is to fully describe the remediation plan to be used for the successful remediation of the intake product code to be deployed as patch GMRA*4.0*59. This patch addresses the following NSR:

- NSR20171203 VistA Mailman Mark Patient Chart

This NSR has been implemented locally at the VA Medical Center in West Palm Beach FL.

This document addresses the schedule, code remediation, testing, documentation, and delivery of this remediation effort.

# Patch Description

Patch GMRA*4.0*59 enables the VistA Adverse Reaction Tracking (ART) package to generate a real-time VistA MailMan bulletin when allergy or adverse reaction information is entered into the Computerized Patient Record System (CPRS). The patch modifies routines GMRAMCB and GMRAGUI1 to send the bulletin to the existing GMRA MARK CHART mail group when providers enter allergy/adverse reaction information in the CPRS “Enter Allergy or Adverse Reaction” window, accessed from either the CPRS Orders tab or Cover Sheet. The bulletin provides a reminder that the patient chart must be updated with the allergy/adverse reaction information displayed in the bulletin message.

## Business Epics and Sub-Epics

The Business Epics and Sub-Epics for the NSR(s) addressed in this remediation are:

NSR20171203 VistA Mailman Mark Patient Chart

- BUSINESS EPIC 966851: For Pharmacists who review allergies that are documented in the electronic health record, a modification to the Adverse Reaction Tracking package that triggers a real-time VistA Mailman bulletin with the entry of an allergy. Unlike the current Class I software package that does not send a real-time Mailman message when an allergy is entered into the electronic health record leading to potential issues not being resolved or not being resolved in a timely manner, our process allows recipients of the bulletin to quickly review the documented allergies for the patient and if issues are identified, contact the provider that entered the information to advise and correct the record leading to increased safety for the patient.

# Points of Contact

The VA POC for NSR20171203 VistA Mailman Mark Patient Chart is Jolene Bullard (PII                   ), 386-755-3016.

# Code Remediation

Leidos will review and analyze the intake product code for compliance with coding standards, pointers, shared tables, dependencies, and any interference with VistA systems.

## Standards and Conventions

Leidos will reference the http://go.DNS   /sacc website for applicable documents and will adhere to VA standards to complete the analysis of this intake product. The output of the VA XINDEX utility will be used to analyze the MUMPS source code and document the affected routines (see Appendix A).

The MUMPS coding standards website http://71.174.62.16/Demo/AnnoStd will also be used to ensure that the remediated code conforms to VA standards.

## Review and Analysis

Review and analysis of this intake product involves two parts: 1) verification that the source code changes specified in this document provide the desired effect, and 2) verification that the source code changes do not adversely affect any other VistA or CPRS functionality.

Testing will be performed to validate that the intended effect of these products is implemented, and that no other VistA or CPRS Graphical User Interface (GUI) functionality is adversely affected.

## Coding Changes

The coding changes required for NSR20171203 VistA Mailman Mark Patient Chart are in the following routines:

Modified MUMPS routines: GMRAMCB, GMRAGUI1

New MUMPS routines: None

# Testing

Leidos will perform all testing-related activities to ensure that the remediated code meets the expectations of the VA business owner.

## Test Plan

Leidos will configure the test environment, provide code modifications and end-to-end testing, and deliver applicable testing documentation, following Veteran-focused Integration Process (VIP) guidelines.

The Leidos developer will modify the software pursuant to the VA standards defined in the Standards and Conventions section of this document, and will conduct full unit testing of the functionality and verify performance of all software code before it is released to Leidos SQA. SQA will then perform all applicable testing types as described in the Testing Phases section of this document. The developer and SQA will resolve problems and address issues as they arise during testing and will document issues using the Rational Team Concert (RTC) defect tracking tool.

## Test Environment

Within five working days of approval of this Remediation Plan, the developer will configure the development/test environment on an Austin Information Technology Center (AITC) server or other VA-approved development/test environment used for this intake product and install the remediated Kernel Installation and Distribution System (KIDS) build or host file. The environment will be restored to its original baseline state by the VistA system administrator after development testing is completed, followed by installation of the remediated software.

Upon notification from the developer of test environment readiness, SQA will commence with planned testing activities. The SQA test execution and reporting documentation will reside in the Rational Quality Manager (QM) “EPIP” Project. In order to perform testing of this VistA modification, the following tools will be leveraged: Rational QM, Reflections emulator, CPRS GUI v31A (1.0.31.116), and SnagIt.

## Test Readiness Review

Leidos will conduct a Test Readiness Review (TRR) at the conclusion of unit testing to verify the contents of the software to be tested, the test schedule, test environments, test participants, and associated logistics. Leidos will provide an agenda prior to the TRR and written minutes after completion of the TRR, in accordance with the Performance Work Statement (PWS).

## Testing Phases

Leidos will perform development and SQA testing activities in phases, and will provide all required testing documentation.

### Unit Testing

The developer will conduct unit testing of individual units of source code to determine if they are fit for use.

### Component Integration and Systems Testing (CI/ST)

Component Integration and Systems testing will be conducted by SQA to ensure that connectivity to the VistA application exists and is functioning nDNS   y. SQA will record Passed/Failed outcomes and capture displayed content to document the system testing effort.

### Functional Testing

Functional testing will be performed by SQA to test the code modifications. This testing will ensure that the software functionality is in alignment with the Government Furnished Information. SQA will record Passed/Failed outcomes and capture displayed content to document the functional testing effort.

### Regression Testing

Regression testing will be performed by SQA to ensure that the remediated code does not introduce errors to existing functionality. The regression test framework will be kept up-to-date with manual test cases and test scripts defining the inputs and expected outcomes. SQA will record Passed/Failed outcomes and capture displayed content to document the regression testing effort.

### Section 508 Compliance Testing

Section 508 testing will be performed on VistA and CPRS code when new user interface changes are introduced by the developer. The VA-recommended Assistive Technology tool, JAWS, will be used to conduct the 508 testing. Test results and related documentation will be submitted to the VA Section 508 team in accordance with the VA 508 testing requirements. Defects found during testing will be assessed and remediated by the developer.

# Documentation Remediation

Leidos will review existing VA documentation for possible impact as a result of this remediation effort, and will make updates where applicable.

To determine the existing VA documentation that requires modification, Leidos will conduct a thorough review of the documents currently available from the VA Software Document Library (VDL) located at https://www.DNS   /vdl/. Keyword searches using terms relevant to this remediation effort will be used to identify documents that might be impacted; those documents will then be reviewed in their entirety for any needed revisions.

The following sections outline the VDL documents to be revised for this remediation.

## User Guides

The following User Guides will be updated in the VDL:

- Adverse Reaction Tracking User Manual

- CPRS User Guide: GUI Version

## Installation Guides

The National Patch Module Patch Description document for this remediation will provide the procedure for installing the KIDS package or host file into the VA Pre-Production environments. Therefore, no Installation Guides will be updated.

## Technical Manuals

The following Technical Manual will be updated in the VDL:

- Adverse Reaction Tracking Technical Manual

## Operations Manuals

No Operations Manuals require revision as a result of this modification.

# Project Reporting

Leidos will provide interim progress updates during daily Scrum calls and weekly management calls with VA representatives.

# Project Schedule

Leidos will follow the Scrum Agile methodology for software development. It is anticipated that this patch will require five 2-week sprints.

# Deployment

Leidos will create a KIDS package or host file containing the software changes necessary to fulfill the requirements for this remediation effort. The new build, along with all related documentation, will be delivered to the Contracting Office Representative (COR) for acceptance. If accepted, these deliverables can then be released for national VA consumption; otherwise, Leidos will correct any defects found and repeat the necessary remediation activities.

# Sustainment Requirements

Leidos will provide maintenance support for 90 days to the VA to support the final Class 1 product after it is nationally released.

# Maintenance and Knowledge Transfer

To facilitate continuous process improvement, Leidos will deliver Sprint Review and Retrospective slides and a Lessons Learned Report to VA upon completion of the final sprint.

- XINDEX Listing for MUMPS Code Changes

The XINDEX tool is the standard tool used by the VA to analyze MUMPS source code. Following is a listing of the results of the XINDEX analysis of the affected routines.

V. A.  C R O S S  R E F E R E N C E R  7.3

[2008 VA Standards & Conventions]

UCI: VISTA CPU: ROU    May 25, 2018@11:01:02

All Routines? No => No

Routine:

0 routines

Select BUILD NAME: GMRA*4.0*59       ADVERSE REACTION TRACKING

Include the compiled template routines: N//

Print more than compiled errors and warnings? YES//

Print summary only? NO//

Print routines? YES//

Print (R)egular,(S)tructured or (B)oth?  R//

Print the DDs, Functions, and Options? YES//

Print errors and warnings with each routine? YES//

Save parameters in ROUTINE file? NO//

Index all called routines? NO//

DEVICE:   HOME  (CRT)    Right Margin: 80//

The BUILD file Data Dictionaries are being processed.

The option and function files are being processed.

Routines are being processed.

Routines: 2  Faux Routines: 0

GMRAGUI1  GMRAMCB

--- CROSS REFERENCING ---

Press return to continue:

Compiled list of Errors and Warnings              May 25, 2018@11:01:02 page 1

No errors or warnings to report

--- END ---

- Source Code Changes

This appendix displays the VistA code before and after the updates required for this code modification were implemented. The following routines were affected:

Modified MUMPS routines: GMRAMCB, GMRAGUI1

New MUMPS routines: None

GMRAMCB

Before:

GMRAMCB * *  54 LINES,  (total 2904, comments 406) BYTES    Page 1

RSUM: old 6919400, new 10933598

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT MAR 23,2018@13:30

GMRAMCB ;HIRMFO/WAA-MARK CHART & ID BAND FIELD EDIT ;9/22/06  12:52

;;4.0;Adverse Reaction Tracking;**21,36**;Mar 29, 1996;Build 9

EN3    ;Entry for EDIT CHART & ID BAND option

K GMRALL S GMRAOUT=0 D GETAL^GMRAMCB1 I GMRAOUT!'$D(GMRALL) L:DFN>0 -^GMR(120.8,"B",DFN) G Q

3

D EN5 D:'GMRAOUT EN7

L -^GMR(120.8,"B",DFN)

G Q3

EN4(GMRALL,DFN) --

;THIS IS THE ENTRY POINT IF YOU KNOW THE ALLERGIES AND PATIENT

D EN5 D:'GMRAOUT EN7 Q

EN5    ;THIS IS THE ENTRY POINT TO BY PASS THE FORMAL LIST AGAIN

D VAD^GMRAUTL1(DFN,"",.GMRALOC,.GMRANAM,"",.GMRASSN)

N REQ S REQ=0,GMRAPA=0 F  S GMRAPA=$O(GMRALL(GMRAPA)) Q:'+GMRAPA!(REQ)  S:'$O(^GMR(120.8,GMR

APA,14,0)) REQ=1 ;36

S GMRATYPE="B",I=0,GMRAPA=0 W !,"This session you have CHOSEN:" F  S GMRAPA=$O(GMRALL(GMRAPA

)) Q:GMRAPA<1  S I=I+1 W !,?5,$P($G(^GMR(120.8,GMRAPA,0)),U,2)

W ! D SITE^GMRAUTL S GMRASITE(0)=$G(^GMRD(120.84,+GMRASITE,0)),GMRAOUT=0

F GMRAMARK="13^Chart(s)","14^ID Band" S GMRAM2=$P(GMRAMARK,"^",2),GMRAM1=$P(GMRAMARK,"^") D

Q:GMRAOUT

.I GMRAM1=14,($P(GMRASITE(0),U,5)=0!(GMRALOC=""))!('REQ) Q  ;36

.S GMRANULL=0 F  S %=0 D  I %!(%Y="") Q

..I GMRAM1=13 S %=1,%Y="Y" Q  ;21 Marked on chart set to YES automatically

..W !,$S(GMRAM1=14:"Has",1:"Have")," the "_GMRAM2_" been marked for",$S(I>1:" these CAUSATIV

E AGENTS",1:" this CAUSATIVE AGENT") D YN^DICN

..Q:%Y=""

..S:%<0 %=2,GMRAOUT=1 Q:%  W !?4,"ANSWER YES IF THE "_GMRAM2_" HAS BEEN MARKED, ELSE ANSWER

NO."

..Q

.I %=2!(%Y="") Q

.S GMRAPA=0 F  S GMRAPA=$O(GMRALL(GMRAPA)) Q:GMRAPA<1  D

..I '$D(^GMR(120.8,GMRAPA,GMRAM1,0)) S ^(0)="^120.8"_GMRAM1_"DA^^"

..D NOW^%DTC K DO,DD,DINUM S X=%,DIC="^GMR(120.8,"_GMRAPA_","_GMRAM1_",",DIC(0)="L",DLAYGO=1

20.8,DA(1)=GMRAPA,DIC("DR")="1////"_DUZ D FILE^DICN K DIC,DLAYGO

..Q

.Q

Q

EN6(GMRALL,DFN,GMRATYPE) --

;THIS IS THE ENTRY POINT IF YOU KNOW THE ALLERGIES AND PATIENT

N GMRAOUT,%,%Y S GMRAOUT=0

D SITE^GMRAUTL S GMRASITE(0)=$G(^GMRD(120.84,+GMRASITE,0))

EN7    I $D(%Y),%Y="" Q

S GMRAPA=0 F  S GMRAPA=$O(GMRALL(GMRAPA)) Q:GMRAPA<1  D

.I $O(^GMR(120.8,GMRAPA,13,0))&($P(GMRASITE(0),U,5)=0!$O(^GMR(120.8,GMRAPA,14,0))!(GMRALOC="

")) Q

.S GMRAPA(0)=$G(^GMR(120.8,GMRAPA,0)) D BULLT^GMRASEND

.Q

Q

Q3     ; CLEAN UP AFTER EN3

D KILL^XUSCLEAN

Q

HELP   ;THIS ROUTINE WILL LIST ALL THE SELECTED ALLERGIES AND ALL THE

;CURRENT SELECTED ALLERGIES

S GMRAPA=0 I '$D(GMRALL) W !,"No CAUSATIVE AGENTS have been selected for this patient."

E  W !,"You have selected the following CAUSATIVE AGENTS:",! S GMRAPA=0 F  S GMRAPA=$O(GMRAL

L(GMRAPA)) Q:GMRAPA<1  W !,?5,$P($G(^GMR(120.8,GMRAPA,0)),U,2)

K GMRAPA

D HANGT^GMRAPEH0

HLP1   ;LIST ALL ALLERGIES

W !,"You may choose CAUSATIVE AGENTS from the following list for this patient:"

N DIC

I '$D(^GMR(120.8,"B",DFN)) W !?4,"There are no reactions on file for this patient." Q

D HLP12085^GMRAU851(DFN,"'+$G(^GMR(120.8,+GMRAX,""ER""))")

D HANGT^GMRAPEH0

Q

After:

GMRAMCB * *  55 LINES,  (total 2971, comments 537) BYTES    Page 1

RSUM: old 7101401, new 11308743

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT MAY 25,2018@10:47

GMRAMCB ;HIRMFO/WAA-MARK CHART & ID BAND FIELD EDIT ;9/22/06  12:52

;;4.0;Adverse Reaction Tracking;**21,36,59**;Mar 29, 1996;Build 9

EN3    ;Entry for EDIT CHART & ID BAND option

K GMRALL S GMRAOUT=0 D GETAL^GMRAMCB1 I GMRAOUT!'$D(GMRALL) L:DFN>0 -^GMR(120.8,"B",DFN) G Q3

D EN5 D:'GMRAOUT EN7

L -^GMR(120.8,"B",DFN)

G Q3

EN4(GMRALL,DFN) --

;THIS IS THE ENTRY POINT IF YOU KNOW THE ALLERGIES AND PATIENT

D EN5 D:'GMRAOUT EN7 Q

EN5    ;THIS IS THE ENTRY POINT TO BY PASS THE FORMAL LIST AGAIN

D VAD^GMRAUTL1(DFN,"",.GMRALOC,.GMRANAM,"",.GMRASSN)

N REQ S REQ=0,GMRAPA=0 F  S GMRAPA=$O(GMRALL(GMRAPA)) Q:'+GMRAPA!(REQ)  S:'$O(^GMR(120.8,GMRAPA,14,0))

REQ=1 ;36

S GMRATYPE="B",I=0,GMRAPA=0 W !,"This session you have CHOSEN:" F  S GMRAPA=$O(GMRALL(GMRAPA)) Q:GMRAP

A<1  S I=I+1 W !,?5,$P($G(^GMR(120.8,GMRAPA,0)),U,2)

W ! D SITE^GMRAUTL S GMRASITE(0)=$G(^GMRD(120.84,+GMRASITE,0)),GMRAOUT=0

F GMRAMARK="13^Chart(s)","14^ID Band" S GMRAM2=$P(GMRAMARK,"^",2),GMRAM1=$P(GMRAMARK,"^") D  Q:GMRAOUT

.I GMRAM1=14,($P(GMRASITE(0),U,5)=0!(GMRALOC=""))!('REQ) Q  ;36

.S GMRANULL=0 F  S %=0 D  I %!(%Y="") Q

..;GMRA*4.0*59 - only change: comment line immediately below

..;I GMRAM1=13 S %=1,%Y="Y" Q  ;21 Marked on chart set to YES automatically

..W !,$S(GMRAM1=14:"Has",1:"Have")," the "_GMRAM2_" been marked for",$S(I>1:" these CAUSATIVE AGENTS",

1:" this CAUSATIVE AGENT") D YN^DICN

..Q:%Y=""

..S:%<0 %=2,GMRAOUT=1 Q:%  W !?4,"ANSWER YES IF THE "_GMRAM2_" HAS BEEN MARKED, ELSE ANSWER NO."

..Q

.I %=2!(%Y="") Q

.S GMRAPA=0 F  S GMRAPA=$O(GMRALL(GMRAPA)) Q:GMRAPA<1  D

..I '$D(^GMR(120.8,GMRAPA,GMRAM1,0)) S ^(0)="^120.8"_GMRAM1_"DA^^"

..D NOW^%DTC K DO,DD,DINUM S X=%,DIC="^GMR(120.8,"_GMRAPA_","_GMRAM1_",",DIC(0)="L",DLAYGO=120.8,DA(1)

=GMRAPA,DIC("DR")="1////"_DUZ D FILE^DICN K DIC,DLAYGO

..Q

.Q

Q

EN6(GMRALL,DFN,GMRATYPE) --

;THIS IS THE ENTRY POINT IF YOU KNOW THE ALLERGIES AND PATIENT

N GMRAOUT,%,%Y S GMRAOUT=0

D SITE^GMRAUTL S GMRASITE(0)=$G(^GMRD(120.84,+GMRASITE,0))

EN7    I $D(%Y),%Y="" Q

S GMRAPA=0 F  S GMRAPA=$O(GMRALL(GMRAPA)) Q:GMRAPA<1  D

.I $O(^GMR(120.8,GMRAPA,13,0))&($P(GMRASITE(0),U,5)=0!$O(^GMR(120.8,GMRAPA,14,0))!(GMRALOC="")) Q

.S GMRAPA(0)=$G(^GMR(120.8,GMRAPA,0)) D BULLT^GMRASEND

.Q

Q

Q3     ; CLEAN UP AFTER EN3

D KILL^XUSCLEAN

Q

HELP   ;THIS ROUTINE WILL LIST ALL THE SELECTED ALLERGIES AND ALL THE

;CURRENT SELECTED ALLERGIES

S GMRAPA=0 I '$D(GMRALL) W !,"No CAUSATIVE AGENTS have been selected for this patient."

E  W !,"You have selected the following CAUSATIVE AGENTS:",! S GMRAPA=0 F  S GMRAPA=$O(GMRALL(GMRAPA))

Q:GMRAPA<1  W !,?5,$P($G(^GMR(120.8,GMRAPA,0)),U,2)

K GMRAPA

D HANGT^GMRAPEH0

HLP1   ;LIST ALL ALLERGIES

W !,"You may choose CAUSATIVE AGENTS from the following list for this patient:"

N DIC

I '$D(^GMR(120.8,"B",DFN)) W !?4,"There are no reactions on file for this patient." Q

D HLP12085^GMRAU851(DFN,"'+$G(^GMR(120.8,+GMRAX,""ER""))")

D HANGT^GMRAPEH0

Q

====================================================================

GMRAGUI1

Before:

GMRAGUI1 * *  159 LINES,  (total 7645, comments 289) BYTES  Page 1

RSUM: old 18202565, new 59594462

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT MAR 23,2018@13:32

1 GMRAGUI1 --

;SLC/DAN - CPRS GUI support ;2/9/09  09:45

2        ;;4.0;Adverse Reaction Tracking;**21,25,36,38,42,50**;Mar 29, 1996;Build 3

3        ;

4        Q

5 EN1    ; GETREC, cont'd

6 OBSV   ;  Get OBSERVATIONS from file 120.85

7        S STRING="~OBSERVATIONS" D NEXT

8        S OBSIEN=0

9 OBSLOOP S OBSIEN=$O(^GMR(120.85,"C",GMRAIEN,OBSIEN)) G:OBSIEN<1 EXIT

10        S GMRA(1)=$G(^GMR(120.85,OBSIEN,0)) Q:'$L(GMRA(1))

11        S STRING="tRecord            : "_OBSIEN D NEXT

12        S USRNAM=""

13        S USR=$P(GMRA(1),U,13) I USR'="" D GETUSR

14        S Y=$P(GMRA(1),U,1) X ^DD("DD")

15        S STRING="tDate/Time of Event: "_Y D NEXT

16        S STRING="tObserver          : "_USRNAM D NEXT

17        S SEVCOD=$P(GMRA(1),U,14)

18        S SEVER=$S(SEVCOD=1:"MILD",SEVCOD=2:"MODERATE",SEVCOD=3:"SEVERE",1:"")

19        S STRING="tSeverity          : "_SEVER D NEXT

20        S Y=$P(GMRA(1),U,18) X ^DD("DD")

21        S STRING="tDate Reported     : "_Y D NEXT

22        S USRNAM=""

23        S USR=$P(GMRA(1),U,19) I USR'="" D GETUSR

24        S STRING="tReporting User    : "_USRNAM D NEXT

25        S STRING="t" F I=1:1:60 S STRING=STRING_"-"

26        D NEXT

27        G OBSLOOP

28 EXIT   Q

29 NEXT   ;SET ARRAY NODE AND INCREMENT ARRAY COUNTER

30        S @GMRARRAY@(ND)=STRING,ND=ND+1,STRING=""

31        Q

32 GETUSR S USRNAM=$$GET1^DIQ(200,USR_",",".01")

33        Q

34        ;

35 EIE(GMRAIEN,GMRADFN,GMRARRAY) --

;Mark individual entry as entered in error

36        N DIE,DA,DR,Y,DIK,DFN,OROLD,VAIN,X,GMRAOUT,GMRAPA

37        L +^XTMP("GMRAED",GMRADFN):1 I '$T D MESS Q

38        S GMRAPA=GMRAIEN

39        S DIE="^GMR(120.8,",DA=GMRAPA,DR="15///1;22///1;23///"_@GMRARRAY@("GMRAERRDT")_";24////"

_$G(@GMRARRAY@("GMRAERRBY"),.5) ;36

40        D ^DIE ;Entered in error on date/time by user

41        I $D(@GMRARRAY@("GMRAERRCMTS")) D ADCOM(GMRAPA,"E",$NA(@GMRARRAY@("GMRAERRCMTS"))) ;add

comments

42        I $$NKASCR^GMRANKA($P(^GMR(120.8,GMRAPA,0),U)) D

43        .S DIK="^GMR(120.86,",DA=$P(^GMR(120.8,GMRAPA,0),U)

44        .D ^DIK ;If patient's last allergy marked as entered in error then delete assessment

45        S GMRAPA(0)=$G(^GMR(120.8,GMRAPA,0)) Q:GMRAPA(0)=""

46        S GMRAOUT=0

47        D EN1^GMRAEAB ;Sends entered in error bulletin to appropriate mail groups

48        D EN1^GMRAPET0(GMRADFN,GMRAPA,"E",.GMRAOUT) ;21 File Progress Note

49        S DFN=GMRADFN

50        D INP^VADPT S X=$$FIND1^DIC(101,,"BX","GMRA ENTERED IN ERROR")_";ORD(101,"

51        D:X EN^XQOR ;Process protocols hanging off of "entered in error" protocol

52        L -^XTMP("GMRAED",GMRADFN)

53        S ORY=0_$S(+$G(GMRAPN)>0:("^"_+$G(GMRAPN)),1:"") ;38 Return IEN of progress note if crea

ted

54        Q

55        ;

56 ADCOM(ENTRY,TYPE,GMRACOM) --

;Add comments to allergies

57        ;

58        N FDA,GMRAI,X,DIWL,DIWR

59        K ^UTILITY($J,"W") S DIWL=1,DIWR=60 S GMRAI=0 F  S GMRAI=$O(@GMRACOM@(GMRAI)) Q:'+GMRAI

S X=@GMRACOM@(GMRAI) D ^DIWP

60        S GMRACOM="^UTILITY($J,""W"",1)"

61        S FDA(120.826,"+1,"_ENTRY_",",.01)=$$NOW^XLFDT

62        S FDA(120.826,"+1,"_ENTRY_",",1)=DUZ

63        S FDA(120.826,"+1,"_ENTRY_",",1.5)=TYPE

64        S FDA(120.826,"+1,"_ENTRY_",",2)=GMRACOM

65        D UPDATE^DIE("","FDA")

66        Q

67        ;

68 NKA    ;Change patient assessment to NKA

69        ;

70        N DA,DR,DIE,NKA,DFN

71        S DFN=ORDFN

72        L +^XTMP("GMRAED",DFN):1 I '$T D MESS Q

73        S NKA=$$NKA^GMRANKA(DFN)

74        I NKA=0 Q  ;Patient is already NKA

75        I NKA=1 S ORY="-1^Patient has active allergies - can't mark as NKA" Q

76        L +^GMR(120.86,0):5 I '$T S ORY="-1^Unable to update assessment - try again." Q

77        I '$D(^GMR(120.86,DFN,0)) D  ;Add assessment entry

78        .S $P(^GMR(120.86,0),U,3,4)=(DFN_"^"_($P(^GMR(120.86,0),U,4)+1))

79        .S ^GMR(120.86,DFN,0)=DFN_U,^GMR(120.86,"B",DFN,DFN)=""

80        L -^GMR(120.86,0) L +^GMR(120.86,DFN,0):5 I '$T S ORY="-1^Unable to update assessment -

try again." Q

81        S DIE="^GMR(120.86,",DA=DFN,DR="1////0;2////"_DUZ_";3///NOW" D ^DIE

82        S ORY=0

83        L -^XTMP("GMRAED",DFN)

84        Q

85        ;

86 UPDATE(GMRAIEN,DFN,GMRARRAY) --

;Add/edit allergies

87        N NEW,NKA,FDA,NODE,IEN,SUB,FILE,DA,DIK,SIEN,GMRAS0,GMRAIEN,GMRAL,GMRAPA,GMRAAR,GMRALL,GM

RADFN,GMRAOUT,GMRAROT,GMRAPN

88        S NEW='$G(GMRAIEN)

89        I NEW,$$DUPCHK^GMRAOR0(DFN,$P(@GMRARRAY@("GMRAGNT"),U))=1 S ORY="-1^Patient already has

a "_$P(@GMRARRAY@("GMRAGNT"),U)_" reaction entered.  No duplicates allowed." Q

90        L +^XTMP("GMRAED",DFN):1 I '$T D MESS Q

91        D SITE^GMRAUTL S GMRASITE(0)=$G(^GMRD(120.84,+GMRASITE,0))

92        S NKA='$$NKA^GMRANKA(DFN) ;is patient NKA?

93        I NKA,NEW D

94        .S FDA(120.86,"?+"_DFN_",",.01)=DFN

95        .S FDA(120.86,"?+"_DFN_",",1)=1

96        .S FDA(120.86,"?+"_DFN_",",2)=DUZ

97        .S FDA(120.86,"?+"_DFN_",",3)=$G(@GMRARRAY@("GMRAORDT"),$$NOW^XLFDT)

98        .S IEN(DFN)=DFN

99        .D UPDATE^DIE("","FDA","IEN")

100        K FDA,IEN

101        S NODE=$S($G(NEW):"+1,",1:(GMRAIEN_","))

102        S:$G(NEW) FDA(120.8,NODE,.01)=DFN

103        I $P($G(@GMRARRAY@("GMRAGNT")),U,2)["50.67" S $P(@GMRARRAY@("GMRAGNT"),U,2)=$$TGTOG^PSNA

PIS($P(@GMRARRAY@("GMRAGNT"),U))_";PSNDF(50.6,"

104        F SUB="GMRAGNT;.02","GMRATYPE;3.1","GMRANATR;17","GMRAORIG;5","GMRAORDT;4","GMRAOBHX;6"

D

105        .S FDA(120.8,NODE,$P(SUB,";",2))=$P(@GMRARRAY@($P(SUB,";")),U)

106        .I (SUB["GMRAGNT"),NEW S FDA(120.8,NODE,1)=$P(@GMRARRAY@($P(SUB,";")),U,2)

107        D UPDATE^DIE("","FDA","IEN")

108        S:NEW GMRAIEN=IEN(1)

109        K FDA

110        F SUB="GMRACHT","GMRAIDBN" D

111        .Q:'$D(@GMRARRAY@(SUB))  ;Stop if no updates

112        .S FILE=$S(SUB="GMRACHT":120.813,1:120.814)

113        .S FDA(FILE,"+1,"_GMRAIEN_",",.01)=@GMRARRAY@(SUB,1)

114        .S FDA(FILE,"+1,"_GMRAIEN_",",1)=DUZ

115        .D UPDATE^DIE("","FDA")

116        I $D(@GMRARRAY@("GMRACMTS")) D ADCOM(GMRAIEN,"O",$NA(@GMRARRAY@("GMRACMTS"))) ;Add comme

nts if included

117        K FDA

118        S SUB=0 F  S SUB=$O(@GMRARRAY@("GMRASYMP",SUB)) Q:'+SUB  D

119        .S GMRAS0=^(SUB) ;Naked from above

120        .Q:$P(^(SUB),U)=""  ;25 No text or free text entered so don't store

121        .S SIEN=$O(^GMR(120.8,GMRAIEN,10,"B",$P(GMRAS0,U),0))

122        .I SIEN,$P(^GMR(120.8,GMRAIEN,10,SIEN,0),U,4)=$P(GMRAS0,U,3) Q  ;Exists and nothing has

changed

123        .I SIEN,$P(GMRAS0,U,5)="@" S DIK="^GMR(120.8,"_GMRAIEN_",",DA(1)=GMRAIEN,DA=SIEN D ^DIK

Q  ;Sign/symptom deleted

124        .S:'SIEN FDA(120.81,"+1,"_GMRAIEN_",",.01)=$S($P(GMRAS0,U)="FT":$O(^GMRD(120.83,"B","OTH

ER REACTION",0)),1:$P(GMRAS0,U))

125        .S NODE=$S(SIEN:SIEN_","_GMRAIEN,1:"+1,"_GMRAIEN_",")

126        .S:$P(GMRAS0,U)="FT" FDA(120.81,NODE,1)=$P(GMRAS0,U,2)

127        .S FDA(120.81,NODE,2)=DUZ

128        .S FDA(120.81,NODE,3)=$P(GMRAS0,U,3)

129        .D UPDATE^DIE("","FDA","","ERR")

130        .S GMRAROT($P(GMRAS0,U,2))="" ;21 record s/s added

131        I NEW D

132        .S GMRALL(GMRAIEN)="" D VAD^GMRAUTL1(DFN,,.GMRALOC,.GMRANAM) D EN7^GMRAMCB ;Send mark ch

art/ID band bulletin if needed.

133        .I $P(@GMRARRAY@("GMRAOBHX"),U)="o" D  ;if observed reaction add data to 120.85

134        ..S GMRAOUT=0 ;21

135        ..S GMRAL(GMRAIEN,"O",GMRAIEN)=$G(@GMRARRAY@("GMRARDT"))_"^"_$G(@GMRARRAY@("GMRASEVR"))

136        ..S GMRADFN=DFN

137        ..S GMRAL(GMRAIEN)="^^"_$P($G(@GMRARRAY@("GMRAGNT")),U)_"^^^^"_$G(@GMRARRAY@("GMRAORIG")

)

138        ..M GMRAL(GMRAIEN,"S")=@GMRARRAY@("GMRASYMP")

139        ..S SUB=0 F  S SUB=$O(GMRAL(GMRAIEN,"S",SUB)) Q:'+SUB  S $P(GMRAL(GMRAIEN,"S",SUB),U,2)=

$P(GMRAL(GMRAIEN,"S",SUB),U,2)_"^" S:$P(GMRAL(GMRAIEN,"S",SUB),U)="FT" $P(GMRAL(GMRAIEN

,"S",SUB),U)=$O(^GMRD(120.83,"B","OTHER REACTION",0))

140        ..S GMRAL=GMRAIEN

141        ..D ADVERSE^GMRAOR7(GMRAIEN,.GMRAL) ;adds entry to 120.85

142        ..S GMRAIEN(GMRAIEN)="" ;21

143        ..D EN1^GMRAPET0(GMRADFN,.GMRAIEN,"S",.GMRAOUT) ;21 File progress note

144        ..I $G(@GMRARRAY@("GMRATYPE"))["D" S GMRAPA=GMRAIEN D EN1^GMRAPTB ;21 Send med-watch upd

ate

145        .S GMRAAR=$P($G(@GMRARRAY@("GMRAGNT")),U,2),GMRAPA=GMRAIEN

146        .D EN1^GMRAOR9 S ^TMP($J,"GMRASF",1,GMRAPA)="" D RANGE^GMRASIGN(1) ;add ingredients/clas

ses send appropriate bulletins

147        S ORY=0_$S(+$G(GMRAPN)>0:("^"_+$G(GMRAPN)),1:"") ;38 If note was created send back IEN

148        I NEW D GMRACHK^GMRAPEM0(GMRAPA)

149        L -^XTMP("GMRAED",DFN)

150        Q

151        ;

152 MESS   ;Give out locked message

153        N GMRAXBOS,GMRAL1,GMRAL2

154        S GMRAXBOS=$$BROKER^XWBLIB ;In GUI?

155        S GMRAL1="Another user is editing this patient's allergy information."

156        S GMRAL2="Please refresh/review the patient's information before proceeding."

157        I 'GMRAXBOS W !,GMRAL1,!,GMRAL2 D WAIT^GMRAFX3 Q

158        S ORY="-1^"_GMRAL1_"  "_GMRAL2

159        Q

After:

GMRAGUI1 * *  161 LINES,  (total 7740, comments 317) BYTES  Page 1

RSUM: old 18370051, new 60832847

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT MAY 25,2018@10:47

GMRAGUI1 --

;SLC/DAN - CPRS GUI support ;2/9/09  09:45

;;4.0;Adverse Reaction Tracking;**21,25,36,38,42,50,59**;Mar 29, 1996;Build 3

;

Q

EN1    ; GETREC, cont'd

OBSV   ;  Get OBSERVATIONS from file 120.85

S STRING="~OBSERVATIONS" D NEXT

S OBSIEN=0

OBSLOOP S OBSIEN=$O(^GMR(120.85,"C",GMRAIEN,OBSIEN)) G:OBSIEN<1 EXIT

S GMRA(1)=$G(^GMR(120.85,OBSIEN,0)) Q:'$L(GMRA(1))

S STRING="tRecord            : "_OBSIEN D NEXT

S USRNAM=""

S USR=$P(GMRA(1),U,13) I USR'="" D GETUSR

S Y=$P(GMRA(1),U,1) X ^DD("DD")

S STRING="tDate/Time of Event: "_Y D NEXT

S STRING="tObserver          : "_USRNAM D NEXT

S SEVCOD=$P(GMRA(1),U,14)

S SEVER=$S(SEVCOD=1:"MILD",SEVCOD=2:"MODERATE",SEVCOD=3:"SEVERE",1:"")

S STRING="tSeverity          : "_SEVER D NEXT

S Y=$P(GMRA(1),U,18) X ^DD("DD")

S STRING="tDate Reported     : "_Y D NEXT

S USRNAM=""

S USR=$P(GMRA(1),U,19) I USR'="" D GETUSR

S STRING="tReporting User    : "_USRNAM D NEXT

S STRING="t" F I=1:1:60 S STRING=STRING_"-"

D NEXT

G OBSLOOP

EXIT   Q

NEXT   ;SET ARRAY NODE AND INCREMENT ARRAY COUNTER

S @GMRARRAY@(ND)=STRING,ND=ND+1,STRING=""

Q

GETUSR S USRNAM=$$GET1^DIQ(200,USR_",",".01")

Q

;

EIE(GMRAIEN,GMRADFN,GMRARRAY) --

;Mark individual entry as entered in error

N DIE,DA,DR,Y,DIK,DFN,OROLD,VAIN,X,GMRAOUT,GMRAPA

L +^XTMP("GMRAED",GMRADFN):1 I '$T D MESS Q

S GMRAPA=GMRAIEN

S DIE="^GMR(120.8,",DA=GMRAPA,DR="15///1;22///1;23///"_@GMRARRAY@("GMRAERRDT")_";24////"_$G(@GMRARRAY@

("GMRAERRBY"),.5) ;36

D ^DIE ;Entered in error on date/time by user

I $D(@GMRARRAY@("GMRAERRCMTS")) D ADCOM(GMRAPA,"E",$NA(@GMRARRAY@("GMRAERRCMTS"))) ;add comments

I $$NKASCR^GMRANKA($P(^GMR(120.8,GMRAPA,0),U)) D

.S DIK="^GMR(120.86,",DA=$P(^GMR(120.8,GMRAPA,0),U)

.D ^DIK ;If patient's last allergy marked as entered in error then delete assessment

S GMRAPA(0)=$G(^GMR(120.8,GMRAPA,0)) Q:GMRAPA(0)=""

S GMRAOUT=0

D EN1^GMRAEAB ;Sends entered in error bulletin to appropriate mail groups

D EN1^GMRAPET0(GMRADFN,GMRAPA,"E",.GMRAOUT) ;21 File Progress Note

S DFN=GMRADFN

D INP^VADPT S X=$$FIND1^DIC(101,,"BX","GMRA ENTERED IN ERROR")_";ORD(101,"

D:X EN^XQOR ;Process protocols hanging off of "entered in error" protocol

L -^XTMP("GMRAED",GMRADFN)

S ORY=0_$S(+$G(GMRAPN)>0:("^"_+$G(GMRAPN)),1:"") ;38 Return IEN of progress note if created

Q

;

ADCOM(ENTRY,TYPE,GMRACOM) --

;Add comments to allergies

;

N FDA,GMRAI,X,DIWL,DIWR

K ^UTILITY($J,"W") S DIWL=1,DIWR=60 S GMRAI=0 F  S GMRAI=$O(@GMRACOM@(GMRAI)) Q:'+GMRAI  S X=@GMRACOM@

(GMRAI) D ^DIWP

S GMRACOM="^UTILITY($J,""W"",1)"

S FDA(120.826,"+1,"_ENTRY_",",.01)=$$NOW^XLFDT

S FDA(120.826,"+1,"_ENTRY_",",1)=DUZ

S FDA(120.826,"+1,"_ENTRY_",",1.5)=TYPE

S FDA(120.826,"+1,"_ENTRY_",",2)=GMRACOM

D UPDATE^DIE("","FDA")

Q

;

NKA    ;Change patient assessment to NKA

;

N DA,DR,DIE,NKA,DFN

S DFN=ORDFN

L +^XTMP("GMRAED",DFN):1 I '$T D MESS Q

S NKA=$$NKA^GMRANKA(DFN)

I NKA=0 Q  ;Patient is already NKA

I NKA=1 S ORY="-1^Patient has active allergies - can't mark as NKA" Q

L +^GMR(120.86,0):5 I '$T S ORY="-1^Unable to update assessment - try again." Q

I '$D(^GMR(120.86,DFN,0)) D  ;Add assessment entry

.S $P(^GMR(120.86,0),U,3,4)=(DFN_"^"_($P(^GMR(120.86,0),U,4)+1))

.S ^GMR(120.86,DFN,0)=DFN_U,^GMR(120.86,"B",DFN,DFN)=""

L -^GMR(120.86,0) L +^GMR(120.86,DFN,0):5 I '$T S ORY="-1^Unable to update assessment - try again." Q

S DIE="^GMR(120.86,",DA=DFN,DR="1////0;2////"_DUZ_";3///NOW" D ^DIE

S ORY=0

L -^XTMP("GMRAED",DFN)

Q

;

UPDATE(GMRAIEN,DFN,GMRARRAY) --

;Add/edit allergies

N NEW,NKA,FDA,NODE,IEN,SUB,FILE,DA,DIK,SIEN,GMRAS0,GMRAIEN,GMRAL,GMRAPA,GMRAAR,GMRALL,GMRADFN,GMRAOUT,

GMRAROT,GMRAPN

S NEW='$G(GMRAIEN)

I NEW,$$DUPCHK^GMRAOR0(DFN,$P(@GMRARRAY@("GMRAGNT"),U))=1 S ORY="-1^Patient already has a "_$P(@GMRARRAY@("GMRAGNT"),U)_" reaction entered.  No duplicates allowed." Q

L +^XTMP("GMRAED",DFN):1 I '$T D MESS Q

D SITE^GMRAUTL S GMRASITE(0)=$G(^GMRD(120.84,+GMRASITE,0))

S NKA='$$NKA^GMRANKA(DFN) ;is patient NKA?

I NKA,NEW D

.S FDA(120.86,"?+"_DFN_",",.01)=DFN

.S FDA(120.86,"?+"_DFN_",",1)=1

.S FDA(120.86,"?+"_DFN_",",2)=DUZ

.S FDA(120.86,"?+"_DFN_",",3)=$G(@GMRARRAY@("GMRAORDT"),$$NOW^XLFDT)

.S IEN(DFN)=DFN

.D UPDATE^DIE("","FDA","IEN")

K FDA,IEN

S NODE=$S($G(NEW):"+1,",1:(GMRAIEN_","))

S:$G(NEW) FDA(120.8,NODE,.01)=DFN

I $P($G(@GMRARRAY@("GMRAGNT")),U,2)["50.67" S $P(@GMRARRAY@("GMRAGNT"),U,2)=$$TGTOG^PSNAPIS($P(@GMRARR

AY@("GMRAGNT"),U))_";PSNDF(50.6,"

F SUB="GMRAGNT;.02","GMRATYPE;3.1","GMRANATR;17","GMRAORIG;5","GMRAORDT;4","GMRAOBHX;6" D

.S FDA(120.8,NODE,$P(SUB,";",2))=$P(@GMRARRAY@($P(SUB,";")),U)

.I (SUB["GMRAGNT"),NEW S FDA(120.8,NODE,1)=$P(@GMRARRAY@($P(SUB,";")),U,2)

D UPDATE^DIE("","FDA","IEN")

S:NEW GMRAIEN=IEN(1)

K FDA

F SUB="GMRACHT","GMRAIDBN" D

.;GMRA*4.0*59 - begin changes

.K:SUB="GMRACHT" @GMRARRAY@(SUB) ; end of changes for *59

.Q:'$D(@GMRARRAY@(SUB))  ;Stop if no updates

.S FILE=$S(SUB="GMRACHT":120.813,1:120.814)

.S FDA(FILE,"+1,"_GMRAIEN_",",.01)=@GMRARRAY@(SUB,1)

.S FDA(FILE,"+1,"_GMRAIEN_",",1)=DUZ

.D UPDATE^DIE("","FDA")

I $D(@GMRARRAY@("GMRACMTS")) D ADCOM(GMRAIEN,"O",$NA(@GMRARRAY@("GMRACMTS"))) ;Add comments if included

K FDA

S SUB=0 F  S SUB=$O(@GMRARRAY@("GMRASYMP",SUB)) Q:'+SUB  D

.S GMRAS0=^(SUB) ;Naked from above

.Q:$P(^(SUB),U)=""  ;25 No text or free text entered so don't store

.S SIEN=$O(^GMR(120.8,GMRAIEN,10,"B",$P(GMRAS0,U),0))

.I SIEN,$P(^GMR(120.8,GMRAIEN,10,SIEN,0),U,4)=$P(GMRAS0,U,3) Q  ;Exists and nothing has changed

.I SIEN,$P(GMRAS0,U,5)="@" S DIK="^GMR(120.8,"_GMRAIEN_",",DA(1)=GMRAIEN,DA=SIEN D ^DIK Q  ;Sign/symptom deleted

.S:'SIEN FDA(120.81,"+1,"_GMRAIEN_",",.01)=$S($P(GMRAS0,U)="FT":$O(^GMRD(120.83,"B","OTHER REACTION",0

)),1:$P(GMRAS0,U))

.S NODE=$S(SIEN:SIEN_","_GMRAIEN,1:"+1,"_GMRAIEN_",")

.S:$P(GMRAS0,U)="FT" FDA(120.81,NODE,1)=$P(GMRAS0,U,2)

.S FDA(120.81,NODE,2)=DUZ

.S FDA(120.81,NODE,3)=$P(GMRAS0,U,3)

.D UPDATE^DIE("","FDA","","ERR")

.S GMRAROT($P(GMRAS0,U,2))="" ;21 record s/s added

I NEW D

.S GMRALL(GMRAIEN)="" D VAD^GMRAUTL1(DFN,,.GMRALOC,.GMRANAM) D EN7^GMRAMCB ;Send mark chart/ID band bulletin if needed.

.I $P(@GMRARRAY@("GMRAOBHX"),U)="o" D  ;if observed reaction add data to 120.85

..S GMRAOUT=0 ;21

..S GMRAL(GMRAIEN,"O",GMRAIEN)=$G(@GMRARRAY@("GMRARDT"))_"^"_$G(@GMRARRAY@("GMRASEVR"))

..S GMRADFN=DFN

..S GMRAL(GMRAIEN)="^^"_$P($G(@GMRARRAY@("GMRAGNT")),U)_"^^^^"_$G(@GMRARRAY@("GMRAORIG"))

..M GMRAL(GMRAIEN,"S")=@GMRARRAY@("GMRASYMP")

..S SUB=0 F  S SUB=$O(GMRAL(GMRAIEN,"S",SUB)) Q:'+SUB  S $P(GMRAL(GMRAIEN,"S",SUB),U,2)=$P(GMRAL(GMRAI

EN,"S",SUB),U,2)_"^" S:$P(GMRAL(GMRAIEN,"S",SUB),U)="FT" $P(GMRAL(GMRAIEN,"S",SUB),U)=$O(^GMRD(120.83

,"B","OTHER REACTION",0))

..S GMRAL=GMRAIEN

..D ADVERSE^GMRAOR7(GMRAIEN,.GMRAL) ;adds entry to 120.85

..S GMRAIEN(GMRAIEN)="" ;21

..D EN1^GMRAPET0(GMRADFN,.GMRAIEN,"S",.GMRAOUT) ;21 File progress note

..I $G(@GMRARRAY@("GMRATYPE"))["D" S GMRAPA=GMRAIEN D EN1^GMRAPTB ;21 Send med-watch update

.S GMRAAR=$P($G(@GMRARRAY@("GMRAGNT")),U,2),GMRAPA=GMRAIEN

.D EN1^GMRAOR9 S ^TMP($J,"GMRASF",1,GMRAPA)="" D RANGE^GMRASIGN(1) ;add ingredients/classes send appropriate bulletins

S ORY=0_$S(+$G(GMRAPN)>0:("^"_+$G(GMRAPN)),1:"") ;38 If note was created send back IEN

I NEW D GMRACHK^GMRAPEM0(GMRAPA)

L -^XTMP("GMRAED",DFN)

Q

;

MESS   ;Give out locked message

N GMRAXBOS,GMRAL1,GMRAL2

S GMRAXBOS=$$BROKER^XWBLIB ;In GUI?

S GMRAL1="Another user is editing this patient's allergy information."

S GMRAL2="Please refresh/review the patient's information before proceeding."

I 'GMRAXBOS W !,GMRAL1,!,GMRAL2 D WAIT^GMRAFX3 Q

S ORY="-1^"_GMRAL1_"  "_GMRAL2

Q

====================================================================