# Health Data Repository 3.19 VIP Build 5.0 Release

Deployment and Installation Guide

### December 2017

Version 1.0 Department of Veterans Affairs

Revision History

| Date | Revision | Description | Author |
| --- | --- | --- | --- |
| 12/8/2017 | 1.0 | Final version for HDR 3.19 | Chandler Childs |
| 12/7/2017 | 0.2 | Updates to Install and Backout procedures. Updated timelines. | Ajay Kumar, Brenden McNamara and Chandler Childs |
| 09/20/2017 | 0.1 | Initial document creation using VIP_ Deployment_Installation_Guide_Template template dated March 2016 (Version 2.2) | Pat Egbert/Ashit Shah |

## Table of Contents

- Introduction	1

  - Purpose	1

  - Dependencies	1

  - Constraints	1

- Roles and Responsibilities	2

- Deployment	3

  - Timeline	3

  - Site Readiness	4

    - Deployment Topology (Targeted Architecture)	4

    - Site Information (Locations, Deployment Recipients)	4

    - Site Preparation	5

  - Resources	5

    - Facilities (optional)	5

    - Hardware physically	6

    - Software	6

    - Communications	7

- Installation	7

  - Pre-Installation and System Requirements	8

  - Platform Installation and Preparation	9

  - Download and Extract Files	9

  - Database Creation	9

  - Installation Scripts	9

  - Cron Scripts	10

  - Access Requirements and Skills Needed for the Installation	10

  - Installation Procedure	11

  - Installation Verification Procedure	15

  - System Configuration	16

  - Database Tuning	16

- Back-Out Procedure	16

  - Back-out Strategy	16

  - Back-Out Considerations	16

    - Load Testing	16

    - User Acceptance Testing	17

  - Back-out Criteria	17

  - Back-out Risks	17

  - Authority for Back-out	17

  - Back-out Procedure	17

  - Back-out Verification Procedure	21

- Rollback Procedure	22

  - Rollback Considerations	22

  - Rollback Criteria	22

  - Rollback Risks	22

  - Authority for Rollback	22

  - Rollback Procedure	22

  - Rollback Verification Procedure	23

# Introduction

This document describes the plan to deploy, install, back-out, and rollback the Health Data Repository (HDR) 3.19, VIP Build 5.0 release (HDR 3.19), as managed through the Repository project. This  document is a companion to the Program Management Plan (PMP), which contains the Project  Charter information for this effort. All installation, back-out, and rollback instructions are  documented in this plan.

## Purpose

The purpose of this plan is to provide a single, common document that describes how, where, when, and to whom the HDR 3.19 release will be deployed and installed, as well as,  how it is to be backed out and rolled back, if necessary. The plan also identifies resources, communications plan, and rollout schedule. Specific instructions for installation, back-out, and rollback are included in this document.

## Dependencies

All application, system, financial and other dependencies for deployment of the HDR 3.19 release have been confirmed and there are no issues. The upstream dependencies include: Austin Information Technology Center (AITC), VistA Interface Engine (VIE), and Identity Management (IdM).

## Constraints

The AITC is the sole deployment site of the HDR 3.19 release. HDR production platforms run entirely within the AITC environment. The following Security and Privacy  Statutes are per AITC:

#### Statutes/Disclosure Authority for handling data:

    - Federal Information Security Management Act of 2002

    - VA Directive 6500, Managing Information Security Risk: VA Information Security Program,  and Handbook 6500, Risk Management Framework for VA Information Systems: Tier 3 – VA Information Security Program

    - HIPAA Privacy and Security Rules

    - National Institute of Standards and Technology (NIST) Special Publication (SP) 800-47,  Security Guide for Interconnecting Information Technology Systems

    - 38 United States Code (U.S.C.) §§ 5721-5728, Veterans’ Benefits, Information Security

    - Office of Management and Budget (OMB) Circular A-130, Appendix III, Security of Federal Automated Information Systems

#### Additional HDR IA Control Implementation (from Risk Vision):

The HDR production environment resides within the Austin Information Technology Center (AITC), a data center under Enterprise Operations (EO). HDR also exists as a

development  system on the AITC Isolated Customer LAN (ICL). The data in the HDR ICL is made up data, strictly used for development. The current accreditation is for the production HDR system.

    - There are two main ways to access information contained with the HDR systems and databases: via direct user accounts on the UNIX servers; and via programmatic interfaces.

    - There is no publicly accessible content; all users of the application are internal VA users.

    - No user actions can be performed on HDR without proper identification and authentication.

Table 1 AITC Security Requirements

| ID | Requirement |
| --- | --- |
| 01 | All sensitive data (i.e. PHI/PII, passwords) being transmitted must be encrypted. |
| 02 | Only VA authorized users may access VA-owned equipment used to process VA information or access VA processing services. |
| 03 | In accordance with DCO guidance, all VA/DCO personnel accessing information systems (IS) must read and acknowledge their receipt and acceptance of the VVA National Rules of Behavior (ROB) or VA Contractor’s ROB prior to gaining access to any VA IS or sensitive information. The rules describe user responsibilities and expected behavior with regard to information and information system usage. These rules are included as part of the annual security awareness training. |
| 04 | The organization must conduct an annual Privacy Threshold Assessment (PTA) and Privacy Impact Assessment (PIA) on the IS in accordance with the Office of Management and Budget (OMB) policy. |

# Roles and Responsibilities

Table 2 Deployment Roles and Responsibilities

| ID | Team | Phase/Role | Tasks | Project Phase (See Schedule) |
| --- | --- | --- | --- | --- |
| 1 | Product Development | Deployment | Plan and schedule deployment (including orchestration with vendors) | Deployment |
| 2 | Product Development | Deployment | Develop O&M Plan | Deployment |
| 3 | AITC | Deployment | Test for operational readiness | Deployment |
| 4 | AITC | Deployment | Execute deployment | Deployment |
| 5 | AITC/PD | Installation | Plan and schedule installation | Installation |
| 6 | Regional PM/Field Implementation Services (FIS)/Office of Planning and Programs (OPP) PM | Installation | Ensure authority to operate and that certificate authority (CA)/security documentation is in place | Installation |
| 7 | Regional PM/FIS/OPP PM/ | Installation | Validate through facility POC to ensure that IT equipment has been accepted using asset inventory processes | Installation |

The following checklist defines the necessary administrative tasks for a release.

Table 3 Administrative Requirements for a Release

|  | Checklist Item |
| --- | --- |
| 1 | OED Release Approval granted |
| 2 | Technical Steering Committee (TSC) Approval for installation granted |
| 3 | Appropriate change orders submitted and approved |
| 4 | ANR released |
| 5 | All system diagrams updated if required |

The following checklist defines the resources required in the release installation process.

Table 4 Resources Required for the Installation Process

|  | Checklist Item |
| --- | --- |
| 1 | AITC DBA |
| 2 | AITC WebLogic Administrator |
| 3 | AITC Linux Administrator |
| 4 | HDR Configuration Manager (CM) |
| 5 | HDR System Administrator |
| 6 | HDR Cache Administrator |

# Deployment

The deployment is planned as an online rollout. This type of rollout is best suited for a one- time  deployment to the AITC.

This section provides the schedule and milestones for the deployment. ESE provides the overall timeline parameters as agreed to with the vendor and FO, NDCP, and/or AITC. For field installation, FO provides the site-specific times scheduled within those parameters. The HDR

3.17 release will be deployed to AITC production during non-peak production  hours. This will ensure that there is minimum impact on the various HDR clients

## Timeline

The deployment and installation is scheduled to run from 09/25/2017 through 12/23/2017, as depicted in the deployment schedule in Table 5.

Table 5 HDR 3.19, VIP Build 5.0 Release Timeline

| Task | Planned Date |
| --- | --- |
| M: Build Start | 9/25/2017 |
| M: Development Complete | 11/3/2017 |
| M: Deploy to SQA2 | 11/6/2017 |
| M: SQA2 Testing Complete | 11/22/2017 |

| Task | Planned Date |
| --- | --- |
| M: Deploy to Load and Performance Environment | 11/6/2017 |
| M: Deploy to SQA1 | 11/24/2017 |
| M: SQA1 Testing Complete | 12/6/2017 |
| M: Load & Performance Testing Complete | 11/29/2017 |
| M: Complete Release Agent Review | 12/14/2017 |
| M: Critical Decision 2 Review | 12/15/2017 |
| M: Deploy to Production | 12/19/2017 |

## Site Readiness

The HDR 3.19 release is deployed to only one site: AITC. The Site Readiness Assessment checklist in Table 6 delineates the tasks necessary and the roles responsible for performing the tasks to verify the success of the release deployment and the return of the system to successful operation after deployment.

Table 6 Site Readiness Assessment

| Checklist Item | Assigned To |
| --- | --- |
| Restart sequence | AITC/HDR CM |
| System verification | AITC/HDR CM |
| Application verification | AITC/HDR Dev |
| All Client Reads | AITC |
| Monitoring Site tools and reports | AITC |
| Daily production reports work | AITC |
| Introscope Functions | AITC |
| OEM Functions | AITC |
| Close ANR | AITC |

This section describes the location that will receive the HDR 3.19 release  deployment. Topology determinations are made by Enterprise Systems Engineering (ESE) and vetted by Field Operation (FO), National Data Center Program (NDCP), and Enterprise Operations (EO) during the design phase, as appropriate. Field site coordination is not applicable to this national  release to the AITC.

### Deployment Topology (Targeted Architecture)

HDR 3.19, VIP Build 5.0 release is deployed only to the AITC

### Site Information (Locations, Deployment Recipients)

Only electronic versions of HDR will be delivered to the appropriate teams. No physical media is  provided with this deliverable. Table 7 describes the Site Information for the AITC.

Table 7 Site Information

| Deliverable | Method | Location/Server | Receiver | Description |
| --- | --- | --- | --- | --- |
| cdsn-ear- 3.19.0.5.ear fpds-ear-9.0.4.ear tfs-ear-7.0.3.ear | Secure copy | DNS.URL | AITC (Rose Huang – PII | This is the CDS-N deliverable with the appropriate changes made for production in support of VHA and VBA. |
| ars-ear-8.0.3.ear cdsn-ear- 3.19.0.5.ear mediator-ear- 8.0.4.ear tfs-ear-7.0.3.ear | Secure copy | DNS.URL | AITC (Rose Huang – PII) | This is the CDS-N deliverable with the appropriate changes made for production in support of VHA and VBA. |
| socket-adapter-8.0.3.zip | Secure copy | DNS.URL | AITC (Rose Huang – PII) | This is the CDS-N deliverable with the appropriate changes made for production in support of VHA and VBA. |
| errorq-cleanup-7.0.3.zip | Secure copy | DNS.URL | AITC (Rose Huang – PII) | This is the CDS-N deliverable with the appropriate changes made for production in support of VHA and VBA. |

### Site Preparation

Table 8 describes preparation required by the AITC site prior to deployment.

Table 8 Site Preparation

| Site / Other | Problem/Change Needed | Features to Adapt/Modify to New Product | Actions/Steps | Owner |
| --- | --- | --- | --- | --- |
| AITC | Create all required application packages and upload at production staging area. |  |  | HDR CM |
| HDRDAT | Create HIDU Production deployment scripts |  |  |  |

## Resources

### Facilities (optional)

This is a National Release to the AITC only.

### Hardware physically

HDR 3.19 will be installed at AITC within the existing HDR infrastructure. The environment consists of a variety of physical and virtualized servers with all  necessary peripheral equipment. AITC maintains an electronic inventory system at Corporate  Data Center Operations (CDCO) within the Computer Associates (CA) Unicenter Service Desk/ Configuration Management Database (CMDB). Support information is provided in the HDR 3.19, VIP Build 5.0 Production Operations Manual (POM). The following is the hardware configuration at the AITC deployment site.

Table 9 Site Hardware Configuration at AITC

| Required Hardware | Model | Version | Configuration | Manufacturer | Other |
| --- | --- | --- | --- | --- | --- |
| Racks |  | N/A | - 22 racks with 42 U units each - 12 blade enclosures in 9 different racks |  |  |
| Servers |  | N/A | - 28 Itanium Servers (HP-UX) 85 Xeon x86_64 application servers |  |  |
| Storage |  | N/A | - 205TB shared SAN storage - Enterprise storage 46.9TB in the AITC is continuously synced with the one in the |  |  |
| Service |  | N/A | - Service is WebLogic in front of Oracle RAC - SSH with the most current patch release for each OS - F5 Load Balancer |  |  |
| Protocol |  | N/A | - Transmission Control Protocol (TCP) |  |  |
| Port Number |  | N/A | - 472 total copper network ports (170 physical servers total = Hypervisors and HP-UX machines have 4 ports each (4 * 66 = 264) + (2 * 104 = 208) = 472) - 180 SAN ports (Hypervisors and HP-UX machines with BL870’s having 4 ports each. (4 * 25 = 100) + (2 * 40 = 80) = 180 |  |  |

Refer to Roles and Responsibilities in Section 2 for details about who is responsible for preparing the site to meet the hardware specifications.

### 3.3.3.Software

The following is the software configuration at the AITC deployment site.

Table 10 Site Software Configuration at AITC

| Required Software | Model | Version | Configuration | Manufacturer | Other |
| --- | --- | --- | --- | --- | --- |
| Operating Systems | N/A | HP-UX 11iv3 Linux v6.9 | - Database servers run HP-UX (HDR has AERB-approved waiver) - Application servers run | HP / RedHat |  |
| Database | N/A | v11.2.0. 4 | - Oracle Database Enterprise Edition | Oracle |  |
| Web/App Servers | N/A | V12.1.2 | - WebLogic | Oracle |  |

Please see Roles and Responsibilities table in Section 2 above for details about who is responsible for preparing the site to meet these software expectations.

### 3.3.4.Communications

From start to finish, the project plan is implemented to manage and record all activities related to  the project, including milestones, and to support ongoing communication through the full development and deployment.

During the last phase, the Configuration Manager (CM) also includes notifications, such as:

      - Technical Steering Committee (TSC) request to be submitted by HDR Configuration Management (CM) and to be discussed during TSC meeting.

      - Automated Notification Reporting (ANR) to be submitted by AITC PM.

      - Email notification to be sent to all stakeholders for release deployment. (on date,  downtime, user acceptance test once deployed)

#### 3.3.4.1. Deployment/Installation/Back-Out Checklist

Table 11 Deployment/Installation/Back-Out

| Activity | Day | Time | Individual who completed task |
| --- | --- | --- | --- |
| Deploy | 12/19/2017 | 11pm CST | AITC / HDR development teams |
| Install | 12/19/2017 | 11pm CST | AITC / HDR development teams |
| Back-Out | TBD |  | AITC / HDR development teams |

# Installation

The deployment is planned as an online rollout. This type of rollout is best suited for a one-time deployment to the AITC.

This section provides the schedule and milestones for the deployment. ESE provides the overall timeline parameters as agreed to with the vendor and FO, NDCP, and/or AITC. For field installation, FO provides the site-specific times scheduled within those parameters. The HDR

3.19 release will be deployed to AITC production during non-peak production hours. This will ensure that there is minimum impact on the various HDR clients.

## Pre-Installation and System Requirements

HDR 3.19 will be physically installed solely at the AITC within the existing HDR infrastructure. HDR manually installs on  the AITC Generally Serviceable Systems (GSS), which is an environment consisting of a variety  of physical and virtualized servers with all necessary peripheral equipment. AITC maintains an  electronic inventory system at Corporate Data Center Operations (CDCO) within the Computer  Associates (CA) Unicenter Service Desk/ Configuration Management Database (CMDB). The  current hardware configuration includes:

    - 150TB of Tier 1 storage

    - 400TB of Tier 2 storage

    - 31 Itanium Servers

    - 14 Blade Chassis

    - 82 64-bit x86 Servers

    - 40 64-bit hypervisors (supporting 350+ VMs)

    - 84 switches (Fiber Channel, copper, load balancers and WAN emulators)

At a high level, the software requirements include: WebLogic, Oracle, Linux, Cache’, and HP- UX. For a detailed list of software, refer to Section 2 Routine Operations, Table 2 of the HDR

3.19 Build 5.0 Production Operations Manual (POM) located at the Rational CCM  site. The HDR 3.19, VIP Build 5.0 release includes pre-installation tasks outlined below:

Table 12 Pre-Installation Site Preparation

| Site | Site Task | Features to Adapt/ Modify to New | Owner |
| --- | --- | --- | --- |
| AITC | HDR+VistA domain Server group: DNS.URL DNS.URL DNS.URL HDR Only domain Server group: DNS.URL SocketAdapter and ErrorQCleanup Server group: DNS.URL VistA Production Servers (HDRDAT Database – HDRHX Namespace) All 133 VistA Production Sites HDR Production Database Servers: DNS.URL |  |  |

## Platform Installation and Preparation

There are no platform installation changes for the HDR 3.19, VIP Build 5.0  release.

## Download and Extract Files

The HDR Configuration Manager (CM) will download the installables from Sonatype Nexus  into the Production staging area at AITC. Only electronic versions of HDR will be downloaded.  No physical media is provided with this deliverable.

## Database Creation

Database creation steps not applicable for this release.

## Installation Scripts

Not applicable for this application release.

## Cron Scripts

Not applicable for this application release.

## Access Requirements and Skills Needed for the Installation

The Site Readiness Assessment checklist in the following table delineates the necessary tasks and roles responsible to verify the success of the release deployment and the return of the system to successful operation after deployment.

Table 13 Site Readiness Assessment

|  | Checklist Item | Assigned To |
| --- | --- | --- |
| 1 | Restart sequence | AITC/HDR CM |
| 2 | System verification | AITC/HDR CM |
| 3 | Application verification | AITC/HDR Dev |
| 4 | All Client Reads | AITC |
| 5 | Monitoring Site tools and reports | AITC |
| 6 | Daily production reports work | AITC |
| 7 | Introscope Functions | AITC |
| 8 | OEM Functions | AITC |
| 9 | Close ANR | AITC |

The following two tables list the administrative tasks and resources needed for implementation.  User account set up is not applicable to this national release.

Table 14 Administrative Requirements

|  | Checklist Item |
| --- | --- |
| 1 | OED Release Approval granted |
| 2 | Technical Steering Committee (TSC) Approval for installation granted |
| 3 | Appropriate change orders submitted and approved |
| 4 | ANR released |
| 5 | All system diagrams updated if required |

Table 15 Resource Requirements

|  | Checklist Item |
| --- | --- |
| 1 | AITC DBA |
| 2 | AITC WebLogic Administrator |
| 3 | AITC Linux Administrator |
| 4 | HDR Configuration Manager (CM) |
| 5 | HDR System Administrator |
| 6 | HDR Cache Administrator |

## Installation Procedure

The HDR 3.19, VIP Build 5.0 release includes installation tasks outlined in the following table:

Table 16 Installation Steps

| Step | Installation Checklist Item | Assigned To |
| --- | --- | --- |
| 1 | Disable Introscope alert for HDR-Only and HDR+VistA production environment. | Pablo Orellana |
| 2 | Login using WebLogic and shutdown Socket Adapter process running on below listed servers. - DNS.URL - DNS.URL - cd /u01/app/socketadapter/bin - ./shutdown.sh | Ashit Shah / Pablo Orellana |
| 3 | Login using WebLogic and disable Error-Q-Cleanup cronjob running on below listed servers. - DNS.URL - crontab -e - comment below listed crons and save crontab 00 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh 30 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh | Ashit Shah / Pablo Orellana |
| 4 | Shut down all applications running on HDR+VistA WebLogic domain on below servers. | Ashit Shah / Pablo Orellana |
| 5 | Shut down all managed nodes of HDR+VistA WebLogic domain. | Ashit Shah / Pablo Orellana |
| 6 | Shut down all applications running on HDR Only WebLogic domain. | Ashit Shah / Pablo Orellana |
| 7 | Shut down all managed nodes of HDR Only WebLogic domain. | Ashit Shah / Pablo Orellana |

| Step | Installation Checklist Item | Assigned To |
| --- | --- | --- |
| 8 | Database changes: Extract scripts from prod_319p folder from the following location in RTC \hdr_database_main\HDR_database\db\prod_319p Run the following scripts/steps: - @build_driver_ht_319.sql This master script will call following children SQL scripts - 319_build_census_master_record_mgt_pkg.sql - 319_build_census_ingest_processing_pkg.sql - 319_build_census_processing_job.sql - 319_build_survey_reports_pkg.sql - 319_build_sds_tbls.sql - 319_build_process_sds_data_pkg.sql - 319_build_update_facility_data_pkg.sql - 319_build_db_info.sql - Load templates/filters tfr.dmp o Disable constraints for TFR3, TFRLOCAL3 Run the following SQLs to generate and disable the constraints, which were developed during previous release, run 3 times as needed @gen_dis_con sql @dis_con sql Run the following SQL to validate that all of the constraints should be disabled select owner, status, count(*) from dba_constraints where owner in ('TFR3','TFRLOCAL3') group by owner, status; o Truncate all tables in TFR3, TFRLOCAL3 |  |

| Step | Installation Checklist Item | Assigned To |
| --- | --- | --- |
| 9 | Deploy Cache components to production VistA sites (HDRDAT database). This must occur as pre-deployment step prior to the CDS 3.19 - Install 3.19 Cache Objects for this release into HIDU central source VISTA.HDSREPGSP VISTA.HDSREPRPCLogSensitivityBLOB VISTA.HDSREPRPCOPRxBLOB VISTA.HDSREPRPCFtpLetterBLOB VISTA.HDSREPRPCFtpAlertBLOB VISTA.HDSREPRPCApptsBLOB VISTA.HDSREPRPCExamsReqBLOB VISTA.HDSREPRPCExamsBLOBVISTA.HDSREPSAML - Prepare HIDU Scripts - Run HIDU Script - Check Script Logs for Success - Validate HDRDAT version update - Test stored procedures to validate SAML token can be passed in. | Brenden McNamara |
| 10 | Login using “weblogic” user on HDR VistA domain and un-deploy below listed application. cdsn-ear-3.18.0.3.ear fpds-ear-8.0.3.ear tfs-ear-6.0.3.ear | Ashit Shah / Pablo Orellana |
| 11 | Login using “weblogic” user on HDR Only domain and un-deploy below listed application. cdsn-ear-3.18.0.3.ear ars-ear-7.0.3.ear mediator-ear-7.0.3.ear tfs-ear-6.0.3.ear | Ashit Shah / Pablo Orellana |
| 12 | Login using “weblogic” user on HDR VistA and HDR Only domains and add below arguments in server start of all CDS managed nodes. - Dorg.apache.xerces.xni.parser.XMLParserConfiguration=org.apache. xerces.parsers.XIncludeAwareParserConfiguration -Dcom.sun.xml.bind.v2.runtime.JAXBContextImpl.fastBoot=true | Ashit Shah / Pablo Orellana |

| Step | Installation Checklist Item | Assigned To |
| --- | --- | --- |
| 13 | Login using “weblogic” user on HDR VistA and HDR Only linux servers and Copy Saxon-HE-9.7.0-7.jar file in /u01/app/domains/<domain name>/lib and rename old Saxon jar. cp /u01/app/staging/hdr_3.19/Saxon-HE-9.7.0-7.jar /u01/app/domains/cdsn.prodh?/lib/. ; mv /u01/app/domains/cdsn.prodh?/lib/Saxon-HE-9.5.1-6.jar /u01/app/domains/cdsn.prodh?/lib/Saxon-HE-9.5.1-6.jar.bak; ls – ltr /u01/app/domains/cdsn.prodh?/lib | Ashit Shah / Pablo Orellana |
| 14 | Login using “weblogic” user on HDR Only linux servers and copy updated cds-env.jar file in /u01/app/domains/<domain name>/lib and rename old jar. mv /u01/app/domains/cdsn.prodho/lib/cds-env.jar /u01/app/domains/cdsn.prodho/lib/cds-env.jar.318; cp /u01/app/staging/hdr_3.19/cds-env.jar /u01/app/domains/cdsn.prodho/lib/. | Ashit Shah / Pablo Orellana |
| 15 | Start all managed nodes of HDR+VistA WebLogic domain running on HDR+VistA server group. | Ashit Shah / Pablo Orellana |
| 16 | Start all managed nodes of HDR-Only WebLogic domain running on HDR Only server group. | Ashit Shah / Pablo Orellana |
| 17 | Login using WebLogic on DNS.URL and copy EARs in upload directory. cp /u01/app/staging/hdr_3.19/*.ear /u01/app/domains/cdsn.prodhv/servers/cdsn.prodhv.admin/upload/. | Ashit Shah / Pablo Orellana |
| 18 | Login using WebLogic on DNS.URLand copy EARs in upload directory. cp /u01/app/staging/hdr_3.19/*.ear /u01/app/domains/cdsn.prodho/servers/cdsn.prodho.admin/upload/. | Ashit Shah / Pablo Orellana |
| 19 | Deploy and start below listed application in HDR+VistA domain. tfs-ear-7.0.3.ear target:tfas.prodhv.node24a to 26a cdsn-ear-3.19.0.5.ear target:cdsnClstr fpds-ear-9.0.4.ear target:cdsnClstr | Ashit Shah / Pablo Orellana |
| 20 | Deploy and start below listed application in HDR-Only domain. tfs-ear-7.0.3.ear target: tafs.prodho.node18a to 23a cdsn-ear-3.19.0.5.ear target:cdsnClstr ars-ear-8.0.3.ear target:cdsnClstr mediator-ear-8.0.4.ear target:cdsnClstr | Ashit Shah / Pablo Orellana |

| Step | Installation Checklist Item | Assigned To |
| --- | --- | --- |
| 21 | Install and Start Socket Adapter process. - login on DNS.URLusing “weblogic”. - cp /u01/app/staging/hdr_3.19/* /tmp/. - cd /tmp - ./install_socket_adapter -v 8.0.3 -r /u01/app - Insert passwords (weblogic & oracle hdr3) in property file - environment.cds.jdbc.password=ohdr3 pw - environment.cds.weblogic.security.password=weblogic HO pw - vista.environment.cds.weblogic.security.password=weblogic HV pw - cd /u01/app/socketadapter/bin - ./startup.sh | Ashit Shah / Pablo Orellana |
| 22 | Install and enable cronjob for ErrorQCleanup process. - login on DNS.URLusing “weblogic”. - cp /u01/app/staging/hdr_3.19/* /tmp/. - cd /tmp - ./install_errorq_cleanup -v 7.0.3 -r /u01/app - Insert passwords (weblogic & oracle hdr3) in property file - cds.appserver.admin.password=weblogic HO pw o environment.cds.jdbc.password=hdr3 pw - environment.cds.errorqueue.jdbc.password= eq_mgt_user pw crontab –e 00 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh 30 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh | Ashit Shah / Pablo Orellana |
| 23 | Enable Introscope alert for HDR+VistA and HDR-Only production environment. | Pablo Orellana |

## Installation Verification Procedure

HDR Post-Installation tasks are outlined in the following table.

Table 17 Post-Installation Tasks

| Step | Post-Installation Checklist Item | Assigned To |
| --- | --- | --- |
| 1 | Restart sequence | AITC/HDR CM |
| 2 | System verification | AITC/HDR CM |
| 3 | Application verification | AITC |
| 4 | All Client Reads | AITC |
| 5 | Monitoring Site tools and reports | AITC |
| 6 | Daily production reports work | AITC |

| Step | Post-Installation Checklist Item | Assigned To |
| --- | --- | --- |
| 7 | Introscope Functions | AITC |
| 8 | OEM Functions | AITC |
| 9 | Close ANR | AITC |

## System Configuration

Not applicable for this release.

## Database Tuning

Not applicable.

# Back-Out Procedure

In the event a back-out of the HDR software is required, back-out steps in Section 5.6 will be used to return to the last known good operational state of software and settings. These steps have  been tested with the final HDR 3.19.0.5 build of HDR software and work as defined.

## Back-out Strategy

The back-out strategy is a contingency plan in the event the HDR software would need to be returned to the last known good operational state. The strategy includes the following:

- Inform and coordinate the back-out with all HDR clients

- AITC sends an Automated Notification Reporting (ANR)

- HDR executes the back-out steps

- Clients perform UAT again on previous release

## Back-Out Considerations

If testing fails through UAT testing by the client or SOAPUI testing by HDR development, some considerations for back-out may include:

- Problem cannot be fixed in time to meet final release date

- Problem cannot be fixed in an upcoming maintenance release

- Defect is having a drastic effect on the current production system

- Problem is affecting other clients

- Problem presents patient safety issues

### Load Testing

Not applicable in the HDR production environment.

### User Acceptance Testing

After backing out to the last known good operational state, the users perform acceptance testing again and sends an email of the success of the testing. The email is considered their acceptance.

## Back-out Criteria

See Sections 5.1 and 5.2.

## Back-out Risks

Client data entered prior to the back-out may be lost depending on the circumstances surrounding the back-out (i.e., back-out performed after several hours after new release deployed to production and several hours of client data being received, etc.).

## Authority for Back-out

The decision is made in collaboration with VA Management, AITC and clients. The final decision for the back-out decision is from Terry Strickland, Acting Repositories Program  Manager.

## Back-out Procedure

The chronological steps for uninstalling the product are in the following table:

Table 18 Back-out Steps

| Step | Back-Out Checklist Item | Assigned To |
| --- | --- | --- |
| 1 | Disable Introscope alert for HDR-Only and HDR+VistA production environment. | Pablo Orellana |
| 2 | Login using WebLogic and shutdown SocketAdapter process running on below listed servers. - DNS.URL - cd /u01/app/socketadapter/bin - ./shutdown.sh | Ashit Shah / Pablo Orellana |
| 3 | Login using WebLogic and disable Error-Q-Cleanup cronjob running on below listed servers. - DNS.URL - crontab -e - comment below listed cron and save crontab 00 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh 30 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh | Ashit Shah / Pablo Orellana |
| 4 | Shut down all applications running on HDR+VistA WebLogic domain. | Ashit Shah / Pablo Orellana |
| 5 | Shut down all managed nodes of HDR+VistA WebLogic domain. | Ashit Shah / Pablo Orellana |
| 6 | Shut down all applications running on HDR Only WebLogic domain. | Ashit Shah / Pablo Orellana |
| 7 | Shut down all managed nodes of HDR Only WebLogic. | Ashit Shah / Pablo Orellana |

| Step | Back-Out Checklist Item | Assigned To |
| --- | --- | --- |
| 8 | Rollback database changes: Extract scripts from prod_319p folder from the following location in RTC \hdr_database_main\HDR_database\db\prod_319p Run the following scripts/steps: - @backout_driver_ht_319.sql This script will call following children SQL scripts - 319_backout_update_facility_data_pkg.sql - 319_backout_process_sds_data_pkg.sql &schemaname1 &hdrdimownerschema1 - 319_backout_sds_tbls.sql &schemaname1 &hdrdimownerschema1 - 319_backout_survey_reports_pkg.sql &schemaname1 &mvschemaname1 - 319_backout_census_ingest_processing_pkg.sql &schemaname1 &mvschemaname1 - 319_backout_census_master_record_mgt_pkg.sql &schemaname1 - 319_backout_census_processing_job.sql &schemaname1 - 319_backout_db_info.sql - @backout_facility_rows_319.sql - Reload templates/filters tfr.dmp from previous release and follow the instruction provided above | AITC DBAs |
| 9 | Rollback cache components at production VistA sites (HDRDAT database) - Install Cache Objects for this 3.17 release using 251 master central source VISTA.HDSREPGSP VISTA.HDSREPRPCLogSensitivityBLOB VISTA.HDSREPRPCOPRxBLOB VISTA.HDSREPRPCFtpLetterBLOB VISTA.HDSREPRPCFtpAlertBLOB VISTA.HDSREPRPCApptsBLOB VISTA.HDSREPRPCExamsReqBLOB VISTA.HDSREPRPCExamsBLOBVISTA.HDSREPSAML - Load Cache objects into cache source table, vista.hdsmap_classes - Prepare HIDU Scripts - Run HIDU Script - Check Script Logs for Success - Validate HDRDAT rollback version - Validate rollback by testing Stored procedures with out SAML token parameter | Brenden McNamara |

| Step | Back-Out Checklist Item | Assigned To |
| --- | --- | --- |
| 10 | Login using “weblogic” user on HDR VistA domain and un-deploy below listed application. tfs-ear-7.0.3.ear cdsn-ear-3.19.0.5.ear fpds-ear-9.0.4.ear | Ashit Shah / Pablo Orellana |
| 11 | Login using “weblogic” user on HDR Only domain and un-deploy below listed application. tfs-ear-7.0.3.ear cdsn-ear-3.19.0.5.ear ars-ear-8.0.3.ear mediator-ear-8.0.4.ear | Ashit Shah / Pablo Orellana |
| 12 | Login using “weblogic” user on HDR VistA and HDR Only domains and remove below arguments in server start of all CDS managed nodes. - Dorg.apache.xerces.xni.parser.XMLParserConfiguration=org.apache.xe rces.parsers.XIncludeAwareParserConfiguration -Dcom.sun.xml.bind.v2.runtime.JAXBContextImpl.fastBoot=true | Ashit Shah / Pablo Orellana |
| 13 | Login using “weblogic” user on HDR VistA and HDR Only linux servers and delete Saxon-HE-9.7.0-7.jar file in /u01/app/domains/<domain name>/lib and rename old Saxon jar. mv /u01/app/domains/cdsn.prodh?/lib/Saxon-HE-9.5.1-6.jar.bak /u01/app/domains/cdsn.prodh?/lib/Saxon-HE-9.5.1-6.jar; rm –rf /u01/app/domains/cdsn.prodh?/lib/Saxon-HE-9.7.0-7.jar; ls –ltr /u01/app/domains/cdsn.prodh?/lib | Ashit Shah / Pablo Orellana |
| 14 | Login using “weblogic” user on HDR Only linux servers and delete updated cds- env.jar file in /u01/app/domains/<domain name>/lib and rename old jar. mv /u01/app/domains/cdsn.prodho/lib/cds-env.jar.318 /u01/app/domains/cdsn.prodho/lib/cds-env.jar; ls –ltr /u01/app/domains/cdsn.prodho/lib | Ashit Shah / Pablo Orellana |
| 15 | Start all managed nodes of HDR+VistA WebLogic domain. | Ashit Shah / Pablo Orellana |
| 16 | Start all managed nodes of HDR-Only WebLogic domain. | Ashit Shah / Pablo Orellana |
| 17 | Login using WebLogic on DNS.URLand copy EARs in upload directory. cd /u01/app/staging/hdr_3.18; cp *.ear /u01/app/domains/cdsn.prodhv/servers/cdsn.prodhv.admin/upload/. | Ashit Shah / Pablo Orellana |

| Step | Back-Out Checklist Item | Assigned To |
| --- | --- | --- |
| 18 | Login using WebLogic on DNS.URL. and copy EARs in upload directory. cd /u01/app/staging/hdr_3.17.1; cp *.ear /u01/app/domains/cdsn.prodho/servers/cdsn.prodho.admin/upload/. | Ashit Shah / Pablo Orellanah |
| 19 | Deploy and start below listed application in HDR+VistA domain. tfs-ear-6.0.3.ear target:tafs.prodhv.node24a to 26a cdsn-ear-3.18.0.3.ear target:cdsnClstr fpds-ear-8.0.3.ear target:cdsnClstr | Ashit Shah / Pablo Orellana |
| 20 | Deploy and start below listed application in HDR-Only domain. tfs-ear-6.0.3.ear target: tafs.prodho.node18a to 23a cdsn-ear-3.18.0.3.ear target:cdsnClstr ars-ear-7.0.3.ear target:cdsnClstr mediator-ear-7.0.3.ear target:cdsnClstr | Ashit Shah / Pablo Orellana |
| 21 | Install & Start Previous version of Socket Adapter process. - login on DNS.URL using “weblogic”. cd /u01/app mv socketadapter socketadapter_3.19 mv {previous socketadapter dir} socketadapter cd /u01/app/socketadapter/bin ./startup.sh | Ashit Shah / Pablo Orellana |
| 22 | Install & Start Previous version of ErrorQCleanup process. - login on DNS.URLgov using “weblogic”. cd /u01/app mv errorq-cleanup errorq-cleanup_3.19 mv {previous errorq-cleanup dir} errorq-cleanup Enable below listed cron jobs. crontab –e 00 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh 30 * * * * cd /u01/app/errorq-cleanup/bin; ./startErrorQCleanup.sh | Ashit Shah / Pablo Orellana |
| 23 | Enable Introscope alert for HDR+VistA and HDR-Only production environment. | Pablo Orellana |

## Back-out Verification Procedure

    - Verify weblogic logs for errors or application failure.

    - Development team will verify release running SOAPUI tests.

    - HDR clients will run UAT.

# Rollback Procedure

In the event a rollback of the HDR software is required, rollback steps in Section 5.6 will be used to return to the last known good operational state of software and settings. These steps have been  tested with the final HDR 3.19.0.5 build of HDR software and work as defined.

## Rollback Considerations

If testing fails through UAT testing by the client or SOAPUI testing by HDR development, some  considerations for back-out may include:

- Problem cannot be fixed in time to meet final release date

- Problem cannot be fixed in an upcoming maintenance release

- Defect is having a drastic effect on the current production system

- Problem is affecting other clients

- Problem presents patient safety issues

## Rollback Criteria

See Section 6.1.

## Rollback Risks

Client data entered prior to the rollback may be lost depending on the circumstances surrounding the rollback (i.e., rollback performed after several hours after new release deployed to production and several hours of client data being received, etc.).

## Authority for Rollback

The decision is made in collaboration with VA Management, AITC and clients. The final decision for the rollback decision is from Baron Woods, Repositories Program Manager  and VA Project Manager.

## Rollback Procedure

See

Table 18 Back-out Steps.

## Rollback Verification Procedure

See Section 5.7.