Department of Veterans Affairs

OneVA Pharmacy (PSO*7.0*454)

Deployment, Installation, Back-Out, and Rollback Guide

July 2016

Version 1.3

Revision History

Note: The revision history cycle begins once changes or enhancements are requested after the Deployment/Installation/Roll Back/Back-Out document has been baselined

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 07/25/2016 | 1.3 | Technical Edit/Section 508 Compliance/Corrected Table of Contents | Kathy Coupland |
| 07/20/2016 | 1.2 | Review | Cecelia Wray |
| 07/20/2016 | 1.1 | Update VA Links | Kathy Coupland |
| 07/18/2016 | 1.0 | Baseline | Kathy Coupland |
| 07/18/2016 | 0.3 | Review | Mark Kauffman |
| 07/18/2016 | 0.2 | Review | Brad Fisher |
| 07/17/2016 | 0.1 | Initial Draft | Kathy Coupland |

Table of Contents

1	Introduction	5

1.1	Dependencies	5

1.2	Constraints	5

2	Roles and Responsibilities	5

3	Deployment	7

3.1	Timeline	7

3.1.1	Deployment Topology (Targeted Architecture)	8

3.1.2	Site Information (Locations, Deployment Recipients)	8

3.1.3	Site Preparation	8

3.2	Resources	9

3.2.1	Facility Specifics	9

3.2.2	Hardware	9

3.2.3	Software	9

3.2.4	Communications	9

4	Installation	10

4.1	Pre-installation and System Requirements	10

4.2	Platform Installation and Preparation	10

4.3	Download and Extract Files	10

4.4	Database Creation	10

4.5	Installation Scripts	10

4.6	Cron Scripts	10

4.7	Access Requirements and Skills Needed for the Installation	10

4.8	Installation Procedure	11

4.9	Installation Verification Procedure	11

4.10	System Configuration	11

4.11	Database Tuning	12

5	Back-Out Procedure	12

5.1	Back-Out Strategy	12

5.2	Back-Out Considerations	12

5.2.1	Load Testing	12

5.2.2	User Acceptance Testing	12

5.3	Back-Out Criteria	12

5.4	Back-Out Risks	13

5.5	Authority for Back-Out	13

5.6	Back-Out Procedure	13

6	Rollback Procedure	13

6.1	Rollback Considerations	13

6.2	Rollback Criteria	13

6.3	Rollback Risks	13

6.4	Authority for Rollback	13

6.5	Rollback Procedure	13

Table of Tables

Table 1: Deployment, Installation, Back-out, and Rollback Roles and Responsibilities	6

Table 2: Site Preparation	8

Table 3: Facility-Specific Features	9

Table 4: Deployment/Installation/Back-Out Checklist	9

Table of Figures

Figure 1: OneVA Pharmacy Deployment Timeline	7

# Introduction

This document describes how to deploy and install the OneVA Pharmacy patch (PSO*7.0*454).

The purpose of this plan is to provide a single, common document that describes how, when, where, and to whom the OneVA Pharmacy patch will be deployed and installed, as well as how it is to be backed out and rolled back, if necessary. The plan also identifies resources, communications plan, and rollout schedule. Specific instructions for installation, back-out, and rollback are included in this document.

## Dependencies

The overall OneVA Pharmacy design has several components. They are:

- Veterans Health Information Systems and Technology Architecture (VistA) (Patch PSO*7.0*454)

- Health Level 7 (HL7) Messaging

- Enterprise Messaging Infrastructure (eMI) Enterprise Service Bus (ESB)

- Health Data Repository/Clinical Data Service (HDR/CDS)

Associated patches: PSO*7*427 must be installed before PSO*7*454. Patch PSO*7*444 must be installed before PSO*7*454.

## Constraints

The OneVA Pharmacy patch has not been deployed at the 3-Initial Operating Capability Sites (IOC) yet. The existing Product Intake Program (EPIP) team will be employing a phased implementation and the Deployment Plan is schedule to be completed by 9/23/2016 in time for a 10/6/2016 ‘go-no-go’ decision point. Therefore, some ‘Deployment’ sections of this document are not available.

# Roles and Responsibilities

Leadership at the VAs Grassroots Innovations Program, a cooperative effort between the Chief Technology Officer, the Health and Medical Informatics Office, and the VAs Office of Information and Technology (OI&T) provided innovators (VA employees) with a forum to propose new opportunities and to develop new ideas into functional prototypes.

The OneVA Pharmacy is an Innovations Program initiative. The OneVA Pharmacy software provides the Department of Veterans Health Administration (VHA) the capability to allow Veterans traveling across the United States to refill their active VA prescription at any VA Pharmacy location regardless of where the prescription originated. The patch expands available pharmacy information in VistA to pharmacists, providing direct access to any active and refillable prescription from any VA Pharmacy location.

The OneVA Pharmacy software provides a foundation to build and extend new capabilities to the Veteran.

- PMAS Project Number:  N/A

- Current PMAS state:  ORR submission

- EPS Code(s): 2015-11-03-11:54:05-00-00-00-00-00-000

- Proposed Production Install Date: Q4FY16

- Business Owner: Robert Silverman,

- FISMA System Owner: N/A; This system falls under VistA Outpatient Pharmacy

- Programmatic System Owner (PSO): Chris Parris

Table 1: Deployment, Installation, Back-out, and Rollback Roles and Responsibilities

| Team | Phase / Role | Tasks | Project Phase (See Schedule) |
| --- | --- | --- | --- |
| ePIP | Deployment | Plan and schedule deployment (including orchestration with vendors) | To be completed by 9/23/2016 |
| ePIP | Deployment | Determine and document the roles and responsibilities of those involved in the deployment. | To be completed by 9/23/2016 |
| OneVA Pharmacy | Deployment | Test for operational readiness | Complete by 10/6/2016 |
| ePIP | Deployment | Execute deployment | Complete by 12/27/2016 |
| OneVA Pharmacy – IOC only ePIP - deployment | Installation | Plan and schedule installation | Complete by 8/8/2016 Complete by 12/27/2016 |
| N/A | Installation | Ensure authority to operate and that certificate authority security documentation is in place | Falls within existing ATOs |
| N/A | Installation | Validate through facility POC to ensure that IT equipment has been accepted using asset inventory processes | VistA patch |
| OneVA Pharmacy - IOC | Installations | Coordinate training | Complete by 8/1//2016 |
| OneVA Pharmacy | Back-out | Confirm availability of back-out instructions and back-out strategy (what are the criteria that trigger a back-out) | Completed in Software Quality Assurance (SQA) 7/13/2016 |
| ePIP/Health Product Support (HPS) | Post Deployment | Hardware, Software and System Support | Completed by 12/27/2016 |

# Deployment

There are two OneVA Pharmacy components related to deployment. They are:

- IOC Production Deployment completed by the OneVA Pharmacy team

- National Deployment – completed by ePIP team

Note:  ePIP National Deployment plan will be available on 9/23/2016.

## Timeline

The OneVA Pharmacy Deployment Timeline is depicted in the following image.

Figure 1: OneVA Pharmacy Deployment Timeline

Note:  Site Readiness Assessment will be a part of the ePIP Deployment Plan

### Deployment Topology (Targeted Architecture)

Refer to Figure 1 for OneVA Pharmacy deployment topology.

### Site Information (Locations, Deployment Recipients)

IOC production deployment sites are Denver, Salt Lake City, and Grand Junction. The OneVA Pharmacy Patch will be delivered to the Information Technology (IT) support staff responsible for the VistA installation at those sites. The software will be installed in the IOC test environment with the production installation scheduled for one week after.

### Site Preparation

The OneVA Pharmacy is a VistA Patch therefore, no additional site preparation is necessary. Each site will be required to install Patch PSO*7.0*444 as a dependent patch and will need to ensure the eMI connections are established. The VistA patch will be sending/receiving HL7 messages via eMI to an existing port on the VistA system.

Table 2: Site Preparation

| Site | Change Needed | Features | Actions/Steps | Owner |
| --- | --- | --- | --- | --- |
| Denver | Install Patch | Modification to existing VistA Outpatient Pharmacy software | - Install patch - Test functionality | Amy Harrison John Hawks |
| Salt Lake City | Install Patch | Modification to existing VistA Outpatient Pharmacy software | - Install patch - Test functionality | Amy Harrison Debra Macdonald Bruce Bilodeau |
| Grand Junction | Install Patch | Modification to existing VistA Outpatient Pharmacy software | - Install patch - Test functionality | David Komaru Brenda Wainwright |

## Resources

The following section summarizes resources related to the OneVA Pharmacy project.

### Facility Specifics

The following table lists facility-specific features required for the OneVA Pharmacy deployment.

Table 3: Facility-Specific Features

| Site | Space/Room | Features Needed | Other |
| --- | --- | --- | --- |
| Denver | N/A | Patch PSO*7.0*454 | None |
| Salt Lake City | N/A | Patch PSO*7.0*454 | None |
| Grand Junction | N/A | Patch PSO*7.0*454 | None |

### Hardware

The OneVA Pharmacy patch is an enhancement to the VistA Pharmacy PSO USER1 - > PSO RX -> PSO LM BACKDOOR ORDERS menu. It will be deployed to all VA Pharmacy VistA instances nationwide. It results in an insignificant increase to the VistA/Pharmacy file storage requirements. It does not require additional hardware capabilities other than what is currently used by a VistA installation at other sites.

### Software

The OneVA Pharmacy VistA patch PSO*7.0*454 has a dependency on patch PSO*7.0*444.

### Communications

Communication about the OneVA Pharmacy project have been established for the IOC sites on a biweekly conference call.

#### Deployment/Installation/Back-Out Checklist

The OneVA Pharmacy Back-out instructions tested successfully during the OneVA Pharmacy Software Quality Assurance (SQA) testing.

Table 4: Deployment/Installation/Back-Out Checklist

| Activity | Day | Time | Individual who completed task |
| --- | --- | --- | --- |
| Deploy | 8/1/2016 | Business Day | Brad Fisher |
| Install | 8/1/2016 | Unknown | Resource identified for each site. |
| Back-Out | N/A | N/A | N/A |

# Installation

## Pre-installation and System Requirements

The OneVA Pharmacy patch may be installed with users on the system although it is recommended that it be installed during non-peak hours to minimize potential disruption to users. This patch should take less than 5 minutes to install. This is a VistA patch therefore no additional system requirements are necessary.

## Platform Installation and Preparation

## Download and Extract Files

The preferred method to obtain the OneVA Pharmacy patch is to download the software by using File Transfer Protocol (FTP.  The files are found on the following FTP site: URL_redacted. Sites may also elect to retrieve software directly from a specific server as follows:

Albany

Hines

Salt Lake City

OneVA Pharmacy documentation can be found on the VA Software Documentation Library at: URL_Redacted.

## Database Creation

Not applicable.

## Installation Scripts

Not applicable

## Cron Scripts

Not applicable.

## Access Requirements and Skills Needed for the Installation

The OneVA Pharmacy patch is an enhancement to the VistA Pharmacy PSO USER1 - > PSO RX -> PSO LM BACKDOOR ORDERS menu. It will be deployed to all VA Pharmacy VistA instances nationwide by those Regional and Local Field Offices currently responsible for all VistA installations and support.

## Installation Procedure

The following are the OneVA Pharmacy Patch installation instructions to be followed by the IT support staff responsible for installing VistA Patches:

- Choose the PackMan message containing this patch.

- Choose the INSTALL/CHECK MESSAGE PackMan option.

- From the Kernel Installation and Distribution System Menu, select the Installation Menu. From this menu, you may elect to use the following options. When prompted for the INSTALL NAME enter the patch # PSO*7.0*454:

- Backup a Transport Global - This option will create a backup message of any routines exported with this patch. It will not backup any other changes such as DDs or templates. The backup transport global will allow a rollback to the prior version of the routines released in this patch in the event a rollback is required.

- Compare Transport Global to Current System - This option will allow you to view all changes that will be made when this patch is installed.  It compares all components of this patch (routines, DDs, templates, etc.).

- Verify Checksums in Transport Global - This option will allow you to ensure the integrity of the routines that are in the transport global.

- From the Installation Menu, select the Install Package(s) option and choose the patch to install.

- When prompted 'Want KIDS to Rebuild Menu Trees Upon Completion of Install? NO//

- When prompted 'Want KIDS to INHIBIT LOGONs during the install? NO//'

- When prompted 'Want to DISABLE Scheduled Options, Menu Options, and Protocols? YES//'

- When prompted for which Menu Options to disable, enter: 'PSO LM BACKDOOR ORDERS'.

- If prompted 'Delay Install (Minutes): (0 - 60): 0//' respond 0.

## Installation Verification Procedure

The OneVA Pharmacy Installation Verification Procedure will be made available by 9/23/2016 when the ePIP Deployment Plan is released. This section will be updated at this time.

## System Configuration

A OneVA Pharmacy Flag activation switch is supplied in the configuration to allow sites to active or deactivate the OneVA Pharmacy patch.

To use OneVA Pharmacy, the ‘OneVA Pharmacy Flag’ needs to be turned on. The 'OneVA Pharmacy Flag' field (#3001) has been added to the Outpatient Site file (#59). This field will allow each division to toggle the OneVA Pharmacy logic 'on' or 'off' depending on current needs. The field can be changed by using File Manager and editing the 'OneVA Pharmacy Flag' field. The ‘OneVA Pharmacy Flag’ will be delivered to each division in the 'off' state. When this flag is in the 'off' state, the HDR/CDS Repository will not be queried for external prescriptions and other VistA instances will not be able to refill prescriptions that belong to the VistA instance with the flag set to the 'off' state. When in the 'on' state, all prescription queries and actions may be taken for remote queries, refills, and partial fills. In order to process prescriptions from another VistA instance, that instance will also need to have its ‘OneVA Pharmacy Flag’ set to the 'on' state.

OneVA Pharmacy will not execute if the patient has only one entry in the VistA Treating Facility List file (#391.91).

## Database Tuning

Not applicable.

# Back-Out Procedure

Back-Out pertains to a return to the last known good operational state of the software and appropriate platform settings.

## Back-Out Strategy

The back-out and rollback plan for VistA applications is complex and not able to be a “one size fits all.” The general strategy for VistA back-out and rollback is to repair the code with a follow-on patch. However, the backup of the transport global when created as part of the install will allow the routines to be converted to the prior patch state. For OneVA Pharmacy this is sufficient to restore the code to prior functionality.

The development team recommends that sites log a Remedy ticket if it is a nationally released patch; otherwise, the site should contact the product development team directly for specific solutions to their unique problems.

## Back-Out Considerations

The OneVA Pharmacy software can be “turned-off” in lieu of restoring the software to its prior state.

### Load Testing

Not applicable.

### User Acceptance Testing

OneVA Pharmacy User Acceptance Testing (UFT) was completed with no Severity Level 1 or Level 2 defects.

## Back-Out Criteria

- Failed smoke testing

- Non recoverable software error

## Back-Out Risks

- None determined at this time.

## Authority for Back-Out

- Chief of Pharmacy Benefits Management

## Back-Out Procedure

Using the KIDS options, restore the software from the Backup Transport Global.

The 'OneVA Pharmacy Flag' (#3001) has been added to the Outpatient Site file (#59). This field will allow each division to toggle the OneVA Pharmacy logic 'on' or 'off' depending on current needs. The field can be changed by using File Manager and editing the 'OneVA Pharmacy Flag' field. The ‘OneVA Pharmacy Flag’ will be delivered to each division in the 'off' state. When this flag is in the 'off' state, the HDR/CDS Repository will not be queried for external prescriptions and other VistA instances will not be able to refill prescriptions that belong to the VistA instance with the flag set to the 'off' state. When in the 'on' state, all prescription queries and actions may be taken for remote queries, refills, and partial fills. In order to process prescriptions from another VistA instance, that instance will also need to have its ‘OneVA Pharmacy Flag’ set to the 'on' state.

# Rollback Procedure

The rollback procedures for this patch are the same as the back-out procedures.

## Rollback Considerations

Refer to the Back-Out Procedure section of this document.

## Rollback Criteria

Refer to the Back-Out Procedure section of this document.

## Rollback Risks

The risks of performing a Rollback of the OneVA Pharmacy may require a downtime of Pharmacy > Outpatient Pharmacy Manager package/users.

## Authority for Rollback

The authority to Rollback the OneVA Pharmacy software must be given by the Chief of Pharmacy Benefits Management.

## Rollback Procedure

Refer to the Back-Out Procedure section of this document.