Pharmacy Reengineering Inbound ePrescribing
Work Effort Unique Identifying #20140401

Business Requirements Document

Updated October 2014

Revision History

| Date | Description | Author |
| --- | --- | --- |
| 3/28/2014 | Initial version. |  |
| 05/07/2014 | Approved version | (05/07/2014) (05/08/2014) |
| 05/07/2014 | Approved version | (05/08/2014) |
| 10/9/2014 | Post-Approval Change – Remove references to ESB in the following sections: Related Projects or Work Efforts; Known Interfaces; Acronyms Table; Business Risks/Mitigations. For the Quad Chart, removed references to ESB in Acquisition Strategy and iEHR Services Bus in Dependencies Sections. |  |

Table of Contents

1.	Purpose	1

2.	Overview	1

3.	Customer and Primary Stakeholders	2

4.	Scope	3

5.	Goals, Objectives and Outcome Measures	4

6.	Enterprise Need/Justification	5

7.	Requirements	6

7.1.	Business Needs/Owner Requirements	6

7.2.	Non-Functional Requirements	10

7.2.1.	User Access Levels	12

7.2.2.	Performance, Capacity, and Availability Requirements	13

7.3.	Known Interfaces	14

7.4.	Related Projects or Work Efforts	15

8.	Other Considerations	16

8.1.	Alternatives	16

8.2.	Assumptions	16

8.3.	Dependencies	17

8.4.	Constraints	17

8.5.	Business Risks and Mitigation	17

Appendix A 	References	19

Appendix B 	Models	20

Appendix C 	Stakeholders, Users, and Workgroups	23

Stakeholders	23

Stakeholder Support Team (BRD Development)	24

Primary and Secondary Users	24

Appendix D 	Usability	26

Appendix E 	Enterprise Requirements	30

Appendix F 	Acronyms and Abbreviations	32

Appendix G 	Approval Signatures	35

# Purpose

The Business Requirements Document (BRD) is authored by the business community for the purpose of capturing and describing the business needs of the customer/business owner identified within the New Service Request (NSR) #20140401.  The BRD provides insight into the AS-IS and TO-BE business area, identifying stakeholders and profiling primary and secondary user communities.  It identifies what capabilities the stakeholders and the target users need and why these needs exist, providing a focused overview of the request requirements, constraints, and other considerations identified.  This document does not state the development methodology.  The intended audience for this document is the Office of Information and Technology (OI&T).

# Overview

Veterans Health Administration (VHA), Patient Care Services (PCS), Pharmacy Benefits Management (PBM) is requesting a new capability as part of the Pharmacy Reengineering (PRE) program to receive inbound electronic prescriptions (e-prescriptions or eRxs) from an external provider (e.g. a doctor not associated with the Department of Veterans Affairs [VA], medical staff at a Department of Defense [DoD] military treatment facility, etc.) with the ability to process (fill, dispense, etc.) them in the Veterans Health Information Systems and Technology Architecture (VistA) Outpatient Pharmacy (OP) package.  They are also requesting the new capability to electronically transfer a prescription from a VA pharmacy to a different pharmacy, as well as electronically receive a transferred prescription from a different pharmacy.

To more fully explain the requested capabilities, electronic prescriptions are defined as medication orders or orders for medical related supplies that are generated via a computer and transmitted electronically.

Also, for the purposes of this document, an “external provider” is defined to be either:

1) a non-VA provider, such as medical staff at a DoD Military Treatment Facility (MTF), or a non-VA/non-DoD doctor, etc. or

2) a VA provider at one VA Medical Center (VAMC) that uses the Computerized Patient Record System (CPRS)/VistA to generate an eRx that will be processed at the VA pharmacy of a different VAMC.

Finally, “processing” a prescription (Rx) refers to the current capabilities within VistA OP to manage, fill, and dispense an Rx.

A typical scenario of what happens today is a Veteran visits a non-VA provider specialist who hand-writes an Rx for a medication and gives it to the Veteran.  The Veteran then physically visits a VA pharmacy and submits the Rx to be dispensed there to receive his optimal VA benefits that offer him low or no copays.  The VA pharmacy dispenses the Rx and the Veteran picks it up.  Issues may arise in this scenario such as the VA pharmacy staff interpreting the provider’s hand-written Rx incorrectly, which could lead to the wrong medication being dispensed or other patient safety issues, including dosing mistakes.  It also is time consuming and inconvenient for the Veteran to physically visit the VA pharmacy in order to submit the Rx, and inefficient for the VA pharmacy staff to manually input the Rx information into VistA OP so that it can be processed.

Additionally, today VA pharmacies cannot accept transferred Rxs from other pharmacies nor can they transfer prescriptions to other pharmacies. This presents an inconvenience for Veterans who may travel or move frequently in that they must visit a provider in order to get a new Rx so that they can take the new Rx to a different pharmacy for dispensing.

Providing the inbound eRx and eRx transfer capabilities will alleviate these and other issues, by improving the overall Rx delivery and dispensing process efficiency, as well as improving ease and effectiveness.  In addition, these capabilities would improve patient safety, thereby leading to increased VA beneficiary and employee satisfaction and more cost-effective utilization of VA resources.

By 2013, almost 80% of all U.S., office-based, physicians had computerized capabilities to send electronic prescriptions to pharmacies.  In order for VA to provide capabilities on-par with retail pharmacies and therefore fulfill its goal to deliver world-class, excellent health care to its beneficiaries, VA needs the inbound eRx and eRx transfer capabilities.  This functionality supports VA’s requirement to meet legislation described in Medicare Part D,  “Adopting the standards to facilitate e-prescribing is one of the key action items in the government’s plan to expedite the adoption of electronic medical records and build a national electronic health information infrastructure in the United States”.

Through a different project effort, VA is already working on implementing the capability to generate outbound eRxs in order to fulfill the requirements of and obtain EHR certification under the Office of the National Coordinator for Health Information Technology (ONCHIT) 2014 Edition criteria for Meaningful Use (MU).  Although this other “outbound eRx” project is not technically dependent on the inbound eRx capability, it is strategically advantageous for VA to support the inbound eRx capability so that when both inbound eRx and outbound eRx capabilities are implemented, VA may receive synergistic benefits such as a VA provider being able to create a prescription at one VAMC location, and electronically transmit it to a different VAMC location’s pharmacy for processing.

Ultimately, ePrescribing is intended to replace the paper and faxed prescriptions currently used today.  The capability to support inbound eRxs will allow a VA pharmacy to receive and process electronically transmitted new prescriptions and related prescription transactions that are error-free, accurate, and understandable, thereby reducing the risks associated with traditional prescription writing.  The capability to support electronic transfer of Rxs will benefit VA pharmacy staff and VA beneficiaries in providing a streamlined, more efficient process to move an existing Rx to and from VA pharmacies.

See the Appendix B: Models section of this BRD for a depiction of the AS-IS and TO-BE processes for inbound electronic prescribing.

# Customer and Primary Stakeholders

, Chief Consultant for PBM, VHA Program Office has endorsed this effort.  He, along with             , Associate Chief Consultant also representing PBM, are the primary stakeholders for this request.  Review Appendix C for the complete list of primary and secondary stakeholders.

# Scope

The following areas are included in the scope of this project effort:

- Receiving and processing inbound eRxs, where “inbound” refers to the ordering of medication or medical related supplies for a VA patient by a non-VA provider to be filled at a VA pharmacy.  Medical related supplies are defined as follows:

- General and prosthetic medical supplies, determined to be expendable stock items required for outpatient care and treatment, must be dispensed on prescription (CPRS or VA Form 10-257F).  Pharmacy Service is not responsible for filling prescriptions for non-expendable medical equipment.  Pharmacy Service may dispense refills for expendable supplies upon receipt of requests from patients with continuing eligibility for a period not to exceed 1 year from the date of the last signed order.  Expendable stock items may include: catheters, colostomy sets, ileostomy sets and/or supplies, plastic and rubber gloves, skin preparations and powders, urinal bags and drainage supplies, incontinence supplies, etc.

- Electronically receiving and processing outpatient prescriptions only (includes prescriptions created for a VA patient upon discharge from a non-VA hospital to be filled on an outpatient basis by a VA pharmacy).

- Receiving and processing inbound eRxs from non-VA providers for controlled substances.

- Receiving and processing inbound eRxs from non-VA providers that currently prescribe medications and medical related supplies for Civilian Health and Medical Program of the VA (CHAMPVA) beneficiaries and which are currently handled by the Medications by Mail (MbM) program.

- Electronically receiving and processing cancellations and changes for previously received eRxs from non-VA providers.

- Electronically sending refill requests to non-VA providers who previously sent eRxs to VA pharmacies, receiving responses from the non-VA providers, and processing those responses (i.e., eRx refill requests initiated from VA Pharmacy to a non-VA provider).

- Electronically receiving and processing refill requests from non-VA providers who previously sent eRxs to VA pharmacies.

- Electronically receiving and processing medication history requests initiated by any entity (e.g., non-VA provider or VA provider, Personal Health Record [PHR] system, or Electronic Medical Record [EMR] system, etc.) to a VA Pharmacy, as well as electronically sending medication history requests from a VA Pharmacy to any entity that supports receiving and processing medication history requests.

- Sending outbound electronic notifications from a VA pharmacy (that received an inbound eRx) to the non-VA provider that originally sent the eRx.

- Electronic transfers of prescriptions to VA pharmacies from external pharmacies and to external pharmacies from VA pharmacies:

  - Electronic transfers of prescriptions from any non-VA pharmacy to a VA pharmacy.

  - Electronic transfers of prescriptions from one VA pharmacy location to a different VA pharmacy location.

  - Electronic transfers of prescriptions from a VA pharmacy to a non-VA pharmacy.

The following areas are not included in the scope of this project effort:

- VA providers generating eRxs at one VAMC location to be electronically transmitted to and processed by (filled, dispensed, etc.) a different VAMC location’s pharmacy.

- Initiating outbound eRxs (generation of an eRx by a VA provider to be filled at a non-VA pharmacy).

- Electronic receipt and processing of any VA and non-VA inpatient medication orders.

- Electronic receipt and processing of any VA and non-VA orders for Durable Medical Equipment (DME), such as wheel chairs.

- Electronic receipt and processing of Rx refill requests from a VA patient’s non-VA PHR system.

# Goals, Objectives and Outcome Measures

| Goal/Objective and Desired Outcome | Impact/Benefit | Measurement |
| --- | --- | --- |
| Receive eRxs from non-VA providers to be processed by a VA Pharmacy. | - Improved efficiency - more efficient use of VA pharmacy resources and non-VA provider resources. Because of fewer transcribing/translation errors and clear/error-free information, time is saved not having to communicate about Rx clarifications. - Improved Veteran/beneficiary satisfaction by making an existing manual process easier, efficient, and effective through the automation of electronic prescribing. ePrescribing - reduces the risk of losing paper Rxs, provides more timely dispensing of Rxs prescribed by non-VA providers, and more secure communication of Rx data. - Improved patient safety - reducing risk or errors associated with processing hand-written prescriptions. - Receipt of electronic prescriptions will provide enhanced functionality with VistA OP – VA pharmacy personnel will not have to manually input Rx data from non-VA providers. | Number of inbound eRx’s from non-VA provider received electronically and filled by VA Pharmacy is greater than 0. Note: To be measured at selected VA pharmacies and can be summed for a national metric. |
| Reduce time from when Rx is written/created by non-VA provider to when it is entered into/received by VistA OP. | - Improved efficiency for VA Pharmacy personnel by saving time and reducing the number of steps to process a non-VA Rx. - More timely dispensing to VA patients of Rxs from non-VA providers. | Number of minutes on average between date/time non-VA provider writes/creates Rx and date/time Rx entry into VistA OP complete is fewer than before the inbound eRx capability was deployed. Note: To be measured at selected VA pharmacies; a baseline measurement will need to be captured before inbound eRx deployment. |
| Increase satisfaction of Veterans/VA beneficiaries, VA pharmacy personnel, non-VA providers. | Improved Veteran, VA pharmacy personnel, and non-VA provider satisfaction. | Survey non-VA providers, VA patients, VA pharmacy personnel on satisfaction of system before deployment (no inbound eRx from non VA provider) and after deployment of inbound eRx, then compare the results. |

# Enterprise Need/Justification

The American Recovery and Reinvestment Act of 2009 (ARRA) set the adoption and use of Electronic Health Record (EHR) technology as a critical, national goal to ultimately achieve significant improvements in health care.  Further, ARRA defined Certified EHR Technology to ensure certain standards are met.  VA’s program to address and fulfill the Certified EHR Technology standards is the VistA Evolution (VE) program, which includes the Pharmacy Specific Services portfolio, and in turn includes PRE.  Thus, the PRE initiative supports the VE program and includes this PRE Inbound eRx request.

The proposed inbound eRx capability also directly supports VA’s Fiscal Year (FY) 2014-2020 Strategic Plan’s strategic goal to Enhance and Develop Trusted Partnerships by fulfilling its specific objectives to (1) Enhance VA’s Partnership with DoD and (2) Enhance VA’s Partnership with Federal, State, Private Sector, Academic Affiliates, Veteran Service Organizations, and Non-Profit Organizations.  Providing the capability to receive and process inbound eRxs from outside sources including DoD and private sector providers will improve the effectiveness and efficiency of health care benefits delivered to VA beneficiaries.

The inbound eRx capability also supports VA’s FY2014-2020 Strategic Plan’s strategic goal to Manage and Improve VA Operations to Deliver Seamless and Integrated Support, by addressing its specific strategic objective to Evolve VA Information Technology capabilities to meet Emerging Customer Service/Empowerment Expectations of Both VA Customers and Employees.

Finally, the inbound eRx capability supports VHA’s Defining Excellence in the 21st Century vision for health care by promoting a patient-centered, data-driven, continuously improving, team-based approach to delivering care to our nation’s Veterans.

# Requirements

## Business Needs/Owner Requirements

Note: All references below to the “most current version supported of the National Council for Prescription Drug Programs (NCPDP) SCRIPT Standard”, refer to the versions specified in the joint health standards profile defined by the DoD/VA Health Architecture Review Board (HARB) in support of the DoD/VA Joint Executive Council (JEC) Joint Strategic Plan (JSP)

Note: Priorities provided below for Owner requirements that indicate “High (non-VA provider), Medium (VA provider)” mean that when the “external provider” is a non-VA provider, the requirement is of relative high priority and when the “external provider” is a VA provider, the relative priority of the requirement is medium.

| ReqPro Tag BN/OWNR Number | Business Need (BN)/Owner (OWNR) Requirement | OWNR Priority* |
| --- | --- | --- |
| NEED1555 | Adhere to the Enterprise Level requirements as specifically addressed in Appendix E of this document. |  |
| NEED3351 | Utilize nationally standardized terminology for all medications. |  |
| OWNR170 | Provide the ability to express all content using nationally recognized reference and authoritative terminology standards (e.g., Logical Observation Identifiers, Names, and Codes [LOINC], Systematized Nomenclature of Medicine Clinical Terms [SNOMED CT], RxNORM, etc.). | High |
| NEED3352 | Provide the ability for external providers to determine which VA pharmacies support inbound electronic prescriptions. |  |
| OWNR13409 | Provide the ability for external providers to specify the VA pharmacy to which they can send an electronic prescription. | High |
| NEED3353 | Provide the ability for VA pharmacies to receive and respond to inbound eRxs that comply with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) and were sent by external providers, so that they may be filled and dispensed by VA pharmacies. |  |
| OWNR13410 | Provide the ability for a VA Pharmacy to initiate receiving inbound electronic prescriptions (i.e., turn “on”) and the ability to stop receiving inbound electronic prescriptions (i.e. turn “off”). | High |
| OWNR13411 | Provide the ability for a VA Pharmacy to receive and respond to an electronically transmitted new prescription for medication (including controlled substances) in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) from an external provider. | High (non-VA provider) Medium (VA provider) |
| OWNR13412 | Provide the ability for a VA Pharmacy to receive and respond to an electronically transmitted new prescription for expendable medical supplies (other than durable medical equipment) in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) from an external provider. | High (non-VA provider) Medium (VA provider) |
| OWNR13413 | Provide the ability for a VA Pharmacy to send an electronically transmitted prescription change request in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) to an external provider and receive an associated response in relation to a previously received eRx from this provider. | High (non-VA provider) Medium (VA provider) |
| OWNR13414 | Provide the ability for a VA Pharmacy to receive and respond to an electronically transmitted prescription cancellation request in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) from an external provider in relation to a previously received eRx from this provider. | High (non-VA provider) Medium (VA provider) |
| OWNR13415 | Provide the ability for a VA Pharmacy to send an electronically transmitted prescription refill request in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) to an external provider and receive an associated response for a previously received eRx from this provider. | High (non-VA provider) Medium (VA provider) |
| OWNR13416 | Provide the ability for a VA Pharmacy to receive and respond to an electronically transmitted prescription refill request in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) from an external provider in relation to a previously received eRx from this provider. | High (non-VA provider) Medium (VA provider) |
| OWNR13417 | Provide the ability for a VA Pharmacy to receive and respond to an electronically transmitted medication history request in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) from an external entity. | High |
| OWNR13418 | Provide the ability for a VA Pharmacy to send an electronically transmitted medication history request in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) to an external entity and receive an associated response. | High |
| OWNR13419 | Provide the ability for a VA Pharmacy to send electronic notifications in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) to an external provider that inbound eRx requests and responses received from it by VA were successfully received or resulted in error. | High (non-VA provider) Medium (VA provider) |
| OWNR13420 | Provide the ability for a VA Pharmacy to receive electronic notifications in accordance with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) from an external provider indicating that inbound eRx requests and responses sent to it from VA were successfully received or resulted in error. | High (non-VA provider) Medium (VA provider) |
| NEED3354 | Provide the ability for a VA Pharmacy to interact with received inbound eRxs after they have gone through an automatic validation process by the system. |  |
| OWNR13421 | Provide the ability for VA pharmacy staff to interact with received inbound eRxs after the system has automatically validated the patient specified on the eRx is a known/identifiable individual to VA and the individual is able to receive pharmacy benefits rendered by VA. | High |
| OWNR13422 | Provide the ability for VA pharmacy staff to interact with received inbound eRxs after the system has automatically validated the external provider that sent the eRx is a valid provider authorized to write prescriptions and/or provide services to the specified VA patient. | High (non-VA provider) Medium (VA provider) |
| OWNR13423 | Provide the ability for VA pharmacy staff to interact with received inbound eRxs after the system has automatically validated the medication or medical supply specified on the eRx is recognized by VA and allowed to be prescribed to a VA patient. | High |
| OWNR13424 | Provide the ability for VA pharmacy staff to know when the system has automatically notified the external provider that an inbound eRx will not be processed by VA due to specific VA patient, provider, and medication or medical supply validation errors on the inbound eRx. | High (non-VA provider) Medium (VA provider) |
| NEED3356 | Provide the ability for VA pharmacies to process (manually validate, manage, dispense) inbound eRxs that comply with the most current version supported of the NCPDP SCRIPT Standard (10.6 at minimum) and that were received from external providers so that they may be dispensed to VA beneficiaries. |  |
| OWNR13425 | Provide the ability for VA pharmacy staff to view an eRx’s information after it has been received by VA so that it can be manually validated before further processing to be dispensed. | High |
| OWNR13426 | Provide the ability for VA pharmacy staff to manually validate an inbound eRx (to include identifying valid patient, provider, and medication or medical supply) before the eRx can be further processed for dispensing. | High |
| OWNR13427 | Provide the ability for VA pharmacy staff to perform existing VistA OP functions on an eRx once it is automatically received into the VistA OP queue. | High |
| OWNR13428 | Provide the ability for VA pharmacy staff to determine that an Rx in VistA OP was received electronically from an external provider. | High (non-VA provider) Medium (VA provider) |
| OWNR13429 | Provide the ability for VA pharmacy staff to determine that an external provider was automatically notified of the inbound eRx’s status (from receipt to dispense) at pre-defined intervals. | High (non-VA provider) Medium (VA provider) |
| NEED3357 | Provide tracking and auditing functions for the inbound eRx capability. |  |
| OWNR13430 | Provide the ability for VA pharmacies to track and account for the number of inbound eRxs received and processed in order to accommodate any future needs for reporting, auditing, or fulfilling contractual obligations, (e.g., for paying intermediaries). | High |
| OWNR13431 | Provide the ability for VA pharmacy staff to view the number of successfully or unsuccessfully received and processed inbound eRxs. | High |
| NEED3358 | Provide VA pharmacies with the eRx transfer capability. |  |
| OWNR13432 | Provide the ability to electronically transfer (send) an existing Rx for medication (including controlled substances) or medical supplies in accordance with the most current, appropriate NCPDP Standard(s) to an external pharmacy so that the external pharmacy may dispense the prescription. | High |
| OWNR13433 | Provide the ability to electronically receive a transferred Rx for medication (including controlled substances) or medical supplies in accordance with the most current, appropriate NCPDP Standard(s) from an external pharmacy so that the VA pharmacy may dispense the prescription. | High |

*All listed requirements are needed by the business community.  The Priority is merely a mechanism to suggest a sense of urgency and order to the technical community if the requirements are to be parsed into phases.  The order of importance begins with those that are designated as High priority.

The below diagram depicts Owner requirements OWNR 4.2 – OWNR 4.11 and OWNR6.5.

## Non-Functional Requirements

Functional requirements describe what a system must be able to perform—that is, the system behavior.  All other requirements are non-functional.  This section describes the non-functional requirements from a business need perspective.

| ReqPro Tag | Non-Functional Requirements (NONF) Category |
| --- | --- |
|  | System Performance Reporting Requirements |
| NONF2811 | Include instrumentation to measure all performance metrics specified in the Non-Functional Requirements section of the BRD. At a minimum, systems will have the ability to measure reporting requirements for Responsiveness, Capacity, and Availability as defined in the non-functional requirements section of this document. |
| NONF2812 | Make the performance measurements available to the IT Performance Dashboard to enable display of “actual” system metrics to customers and Information Technology (IT) staff. |
|  | Operational Environment Requirements |
| NONF3297 | System response times and page load times shall be consistent with VistA OP standards. |
| NONF1780 | Maintenance, including maintenance of externally developed software incorporated into the VistA OP application, shall be scheduled during off peak hours or in conjunction with relevant maintenance schedules. The business owner should provide specific requirements for establishing system maintenance windows when planned service disruptions can occur in support of periodic maintenance. |
| NONF1608 | Information about response time degradation resulting from unscheduled system outages and other events that degrade system functionality and/or performance shall be disseminated to the user community within 30 minutes of the occurrence. The notification shall include the information described in the current Automated Notification Reporting (ANR) template maintained by the VA Service Desk. The specific business impact must be noted in order for OI&T to provide accurate data in the service impact notice of the ANR. |
| NONF1609 | Provide a real-time monitoring solution to report agreed/identified critical system performance parameters. |
| NONF2820 | Critical business performance parameters shall be identified (e.g., transaction speed, response time for screen display/refresh, data retrieval, etc.) in a manner that data capture can occur to support metric reporting and support the OI&T performance dashboard display. If no such performance metrics are required or provided there will be no program specific Service Level Agreements (SLA) created, nor shall there be any active/real time monitoring through the OI&T Performance Dashboard to provide the business owners any performance metrics. |
| NONF1610 | Notification of scheduled maintenance periods that require the service to be offline or that may degrade system performance shall be disseminated to the business user community a minimum of 48 hours prior to the scheduled event. |
|  | Documentation Requirements |
| NONF1612 | A technical training curriculum shall be developed and delivered to all levels of staff users. |
| NONF3311 | The training curriculum shall state the expected training time for primary users and secondary users to become proficient at using the application(s) used for receiving and processing inbound eRxs, and electronically sending and receiving transferred prescriptions. |
| NONF3312 | All training curricula and other training tools shall be developed/updated by VHA’s Employee Education System (EES) group and delivered to all levels of VA users. The curricula shall include all aspects of the enhanced or new application(s) that support receiving and processing inbound electronic prescriptions, sending and receiving electronic prescription transfers, and all changes to processes and procedures. |
| NONF3193 | The training curriculum developed by VHA’s EES group shall state the expected task completion time for primary and secondary users. |
| NONF3313 | User manuals and training tools shall be developed. If they already exist, updates shall be made, as necessary, to them and they shall be delivered to all levels of VA users. |
| NONF3301 | IT will provide the level of documentation required to support the system and maintain operations and continuity. Documentation shall represent minimal programmatic and lifecycle operations support documentation artifacts as defined by VA standards in ProPath and as required by the VA Enterprise System Engineering Lifecycle and Release Management office for sustained operations, maintenance, and support (http://vaww.eie.domain/lifecycle/default.aspx) prior to approval by any VA change control board and release into production. |
|  | Implementation Requirements |
| NONF3085 | Technical Help Desk support for the application shall be provided for VA users to obtain assistance with receiving and processing inbound eRxs, and sending and receiving eRx transfers. |
| NONF1614 | The IT solution shall be designed to comply with the applicable approved Enterprise SLA. |
| NONF3314 | Provide a contingency plan (including procedures) to transition from the state of receiving inbound eRxs to the state of not receiving inbound electronic prescriptions. (Note: this directly supports OWNR13410). |
|  | Data Protection/Back-up/Archive Requirements |
| NONF1615 | Based upon the criticality of the system, provide a back-up and data recovery process for when the system is brought off-line for maintenance or technical issues/problems. |
| NONF3213 | Data protection measures, such as back-up intervals and redundancy shall be consistent with systems categorized as mission critical (12 hour restoration, 2 hour recover point objective). |
|  | Data Quality/Assurance Requirements |
| NONF2229 | A monitoring process shall be provided to ensure that data is accurate and up-to-date and provides accurate alerts for malfunctions while minimizing false alarms. |
|  | User Access/Security Requirements |
| NONF1617 | Ensure the proposed solution meets all VHA Security, Privacy, and Identity Management requirements including VA Handbook 6500 (see Appendix E). |
|  | User Interface/User Centered Design |
| NONF3141 | Adhere to good User Interface/User Centered Design (UI/UCD) principles as outlined in the Usability Appendix of the BRD. |

### User Access Levels

The table below defines the different levels of user access to the VistA OP application as well as any other application needing to be developed or enhanced to support the requirements stated in this BRD for inbound electronic prescribing:

| Name | Description | VistA OP or other inbound eRx component Access |
| --- | --- | --- |
| Primary Users | VA Pharmacists, VA Pharmacy Technicians / Assistants | - Can view inbound eRxs received from an external provider - Can manually validate an inbound eRx - Can transfer existing Rx to another external pharmacy (VA or non-VA) and receive electronically transferred Rxs from external pharmacies - Can manage, fill, print labels, dispense, etc. an inbound eRx |
| Secondary Users | VA Pharmacy Managers, PBM personnel | Viewing reports on inbound eRxs and eRx transfers |
| Secondary Users | Non-VA Providers | - Send/transmit inbound eRx and associated requests to VA - View inbound eRx notifications from VA - Respond to eRx requests (e.g., refill request) regarding inbound eRxs from VA |
| Secondary Users | External (non-VA) Pharmacy personnel | Can electronically transfer existing Rxs to VA pharmacies and receive electronically transferred Rxs from VA pharmacies |
| Secondary Users | VA Administrators, Support Staff | Full Control |

### Performance, Capacity, and Availability Requirements

#### Performance

If this is a system modification, how many users does the current system support?

The current system (VistA OP) supports approximately 12,300 users (approximately 8,000 pharmacists and 4,300 pharmacy technicians).

How many users will the new system (or system modification) support?

The new/enhanced system to support inbound electronic prescribing will support the same approximate number of users as the current system, i.e.,12,300 (8,000 pharmacists and 4,300 pharmacy technicians).

What is the predicted annual growth in the number of system users?

The predicted annual growth for the number of system users that can receive and process inbound eRxs, and send/receive electronic prescription transfers cannot be predicted at this time, but it is expected to increase as more external users engage with the system.

#### Capacity

What is the predicted size (average) of a typical business transaction?

The average size of a business transaction cannot be predicted at this time as it includes various types of NCPDP SCRIPT transaction types as well as standard and variable size file transfers to support eRx transfers.

What is the predicted number of transactions per hour (day, or other time period)?

VA pharmacies collectively receive approximately 140 million new, refilled, and partially-filled Rxs per year across all VA sites. Per VA pharmacy, probably less than 1% of these received Rxs come from non-VA providers, so collectively, VA receives an estimated 1,400,000 new, refilled, and partially-filled Rxs per year from non-VA providers. It is predicted that VA will continue to receive that same number electronically (i.e., it is predicted VA will receive at minimum 1,400,000 new, refilled, and partially-filled eRxs per year). In addition to the 1.4 million new, refilled, and partially-filled eRxs minimum predicted from non-VA providers, there are also new, refilled, and partially-filled Rxs from the MbM program to consider. Recent statistics from the VA MbM program showed that they receive approximately 2.6 million new, refilled, and partially-filled Rxs for CHAMPVA patients from non-VA providers. Hence, the minimum number of new, refilled, and partially-filled eRx transactions per year expected for all VA patients (including CHAMPVA) from non-VA providers is approximately 1.4 million + 2.6 million = 4 million. For sending and receiving electronic prescription transfers, estimates cannot be predicted because no historical statistics exist within VA that address prescription transfers since they are not currently supported by VA.

Is the transaction profile expected to change (grow) over time?

The transaction profile for receiving and processing inbound eRxs and send/receive electronic prescription transfers is expected to grow over time as more and more non-VA providers become aware that they can electronically submit Rxs to VA pharmacies, as more providers have the technical capability to electronically submit and transfer Rxs, and as more VA pharmacies are able to process received eRxs and send/receive electronic prescription transfers.

What is the process for planning/adjusting capacity?

A capacity planning process needs to be developed for the inbound electronic prescribing (including electronic prescription transfers) functionality that will include monitoring usage, setting a limit for resource usage and when the limit has been met, enacting a process for procuring additional resources. Planning / adjusting capacity will need to be evaluated on an annual basis.

Does the update require a surge capacity that would be different from the base application?

There is currently no expected need in surge capacity for inbound electronic prescribing. There may be occasional surges for electronic prescription transfers due to seasonal movement of VA patients, or after any type of system outage.

#### Availability

Describe when the envisioned system will need to be available (business hours only, weekends, holidays, etc.) to support the business.

It is envisioned that the system(s) supporting receipt and processing of inbound eRxs and electronic prescription transfers be available 100% of the time, 24 hours/day, 365 days/year to support the business.

## Known Interfaces

This is the business community’s best understanding of known interfaces and may not be a comprehensive listing.  All required interfaces will be stated as Business Needs in Section 7.1.

| Name of Application | Description-of current application | Interface Type | Existing Functionality | Deliverables |
| --- | --- | --- | --- | --- |
| Electronic Prescribing Transaction Hub applications (e.g.,SureScripts used by non-VA providers) | Sources of eRxs that send them to VA | Automated | No | Sends eRx complying with NCPDP standard(s) to VA |
| Medication Order Check Healthcare Application (MOCHA) | Performs drug interaction, duplicate therapy, dosage Rx checks on outpatient Rxs | Automated | Yes (currently interfaces with VistA OP) | Validate eRx for drug interaction, duplicate therapy, dosage checks |
| VistA (various packages, especially [OP], Allergy, Fee Basis [FB], National Drug File [NDF]) | - OP – used by VA Pharmacy to manage, fill/dispense, print labels for Rxs; - Allergy – performs drug allergy checks for Rxs - FB – validate non-VA provider - NDF – validate medication, medical supply on inbound eRx | Automated | No (currently does not support inbound eRx) | OP- Ultimate destination for inbound eRx to be processed (managed, filled and dispensed). |
| Master Veteran Index (MVI) | Source of VA person identity information | Automated | No | Verifies patient specified in inbound eRx recognized by VA |
| Enrollment System | Source of VHA-enrolled beneficiary information | Automated | No | Verifies patient eligibility/enrollment for VA pharmacy benefits |

## Related Projects or Work Efforts

- NSR #20110408 Certification of VistA for Meaningful Use.
http://vista.domain.ext/nsrd/Tab_GeneralInfoView.asp?RequestID=20110408
This project seeks to bring VistA into compliance with the Stage 1 Meaningful Use of EHR Technology certification criteria, enabling VA to meet its commitment to the Meaningful Use objectives.

- NSR #20131211 VistA Evolution Pharmacy Enhancements.
http://vista.domain.ext/nsrd/Tab_GeneralInfoView.asp?RequestID=20131211
This project supports enhancements needed for the VA Pharmacy system as follows: Phase 1: Pharmacy Inventory, Phase 2: Pharmacy functionality enhancements critical to patient care, Phase 3: Pharmacy Hospital Information System (PHIS) where VA will conduct a competitive acquisition process to acquire a state-of-the-art pharmacy solution, to provide enhanced support of pharmacy functions that allow pharmacists and technicians to more efficiently follow best practices.

- NSR #20130905 VistA Evolution
http://vista.domain.ext/nsrd/ViewITRequestNSR.asp?RequestID=20130905
This project will be the first project in the VE Program.  It will focus on syntactic, semantic, and process interoperability, care coordination, the integration of ancillary services, and meaningful use.  It will rely upon infrastructure components, data models, and services that support an open, modular, extensible EHR platform allowing VA to provide high-quality solutions at increased speed and decreased cost. The resulting system will be flexible and agile, accommodating new technology advances and achieving optimal results more efficiently.

- VistA Application Program Interface (API) Exposure
http://your_srver.domain.ext/warboard/anotebk.asp?proj=1671
This project provides for the implementation of a library of web services based on existing VistA APIs.  It is expected that these web services will be used by both internal and external developers to build web-based applications.

# Other Considerations

## Alternatives

There are currently no other viable alternatives identified to enable receiving, validating, and processing inbound eRxs from external entities.

## Assumptions

An assumption is a statement that is presumed to be true without concrete evidence to support it.  The following assumptions pertain to the solution for this Inbound Electronic Prescribing request:

- Assume that the main focus of this effort is the receipt, validation, and entry of the inbound eRx into the existing VistA OP package.  This assumption does not preclude changes in data or functionality to VistA OP or CPRS.  The primary existing functions of VistA OP and CPRS in regards to non-VA Rxs are assumed to be also available for inbound electronically-received Rx’s from non-VA providers.

- Assume that VistA OP functionality will be used for processing the inbound eRxs to include drug and order checking, filling/dispensing, label printing, and release of Rx to patient.

- Assume that in validating inbound eRxs, no new VA patient, patient-location correlation, and non-VA provider will be added to VA.

- The current processes followed for adding providers to the VistA system will be followed when inbound eRxs are received from providers not currently in the VistA system.

- Assume that non-VA providers requesting to send electronic prescriptions to VA for filling, have the appropriate electronic prescription-creating and transmitting software applications/components to transmit inbound eRxs to VA.

## Dependencies

This Inbound Electronic Prescribing effort has the following dependencies:

- VistA Evolution Pharmacy Enhancements project

- Current NCPDP SCRIPT Standard and NCPDP Prescription File Transfer Standard

- Availability of OI&   n  PBM personnel to provide input, expertise, and guidance on this effort to implement inbound eRxs

- External providers having access to appropriate electronic prescription-writing and transmitting software applications/components to transmit inbound eRxs to VA

- VA contracting with transaction hub software providers/services so that VA pharmacies are able to receive inbound eRx from external providers using their software/services

- Existing/available interfacing mechanisms for MVI, VistA (OP, FB, Allergy, NDF packages), and the Enrollment System

- Existing VistA OP functionality

## Constraints

This Inbound Electronic Prescribing effort has the following constraints:

- Joint health standards profile defined by the DoD/VA Health Architecture Review Board (HARB) in support of the DoD/VA Joint Executive Council (JEC) Joint Strategic Plan (JSP)

- NCPDP SCRIPT Standard 10.6 or subsequent current version

- NCPDP Prescription Transfer Standard 3.2 or subsequent current version

## Business Risks and Mitigation

| Business Risks | Mitigation |
| --- | --- |
| Project Schedule/Resources. Any delay in completing this BRD by May 9, 2014 could result in the inability to execute contracts for the inbound eRx implementation using FY15 funding and ultimately delay its implementation. | Expedite the requisite reviews, notify BRD approvers about the May 9th due date. Ensure project is presented at NSR Screening call before May 9, 2014. |
| Project Schedule/Resources. Availability of Subject Matter Experts (SME) is limited due to their already busy schedules and the desired timeframe to complete this BRD (5/9/2014) is short, so there is a risk of business needs/owner requirements not being complete (being missed) or not understood/documented in sufficient-enough detail. | Plan for more detail to be elaborated in follow on work with a Requirements Elaboration Document (RED) or the Requirements Specification Document (RSD). |
| Project Schedule/Resources. Due to the compressed timeframe for this BRD, feedback regarding performance, capacity, and availability non-functional requirements received from the Service Reliability review is at risk of not being addressed in this BRD. | Plan to address Service Reliability feedback in the RED or RSD. |
| Project Schedule / Resources. If VA Full Time Equivalents (FTEs) are not provided early for Project Management and Business Analysis roles, then the project will miss milestone reviews and contract award dates. | Submit resource requests as early as possible and leverage Program Manager to extent available. Re-use templates wherever possible |
| Dependencies and Interoperability Between this System and Others. If Inbound eRx capability is delayed or not implemented, VA achieving interoperability with DoD will be affected. | Work with DoD/VA project contacts to keep informed of DoD’s plans to support outbound eRx and NCPDP standards and to inform them of VA’s progress in supporting inbound eRx and electronic prescription transfers. |
| Dependencies and Interoperability Between this System and Others. If MU Outbound eRx project solution not completed/implemented, capability to receive an inbound eRx from a different VAMC and process it at another is not achieved. | Implement capabilities to receive and process inbound eRxs from external providers that are non-VA such that they will be able to also receive and process inbound eRxs from a different VAMC once the Outbound eRx project is implemented. |
| Dependencies and Interoperability Between this System and Others. If development, test, and production environments are not available or understood with sufficient specification detail for the inbound electronic prescribing, then schedule will delay and rework may result as well. | Close coordination with pharmacy-related systems’ project managers. |
| Dependencies and Interoperability Between this System and Others. Because of VE Pharmacy enhancements project, other ongoing updates to VistA OP, and selection of any COTS products or services, it may affect development of inbound eRx capabilities such that they are not compatible or are not able to agree and integrate, then the project schedule will delay or fail. | Careful identification and selection of an interchange product and coordination with legacy pharmacy systems will help to ensure interoperability. |

- Appendix A 	References

- 2013 DoD/VA Target Health Standards Profile

- http://www.gao.gov/assets/320/315525.html

- American Recovery and Reinvestment Act of 2009
http://www.gpo.gov/fdsys/pkg/BILLS-111hr1enr/pdf/BILLS-111hr1enr.pdf

- Centers for Medicare and Medicaid Services
http://www.cms.gov/Medicare/E-Health/Eprescribing/index.html

- Department of Veterans Affairs FY2014-2020 Strategic Plan
http://www.domain/op3/docs/StrategicPlanning/VA2014-2020strategicPlan.PDF

- National Center for Health Statistics (NCHS) Data Brief No. 143, January 2014
http://www.cdc.gov/nchs/data/databriefs/db143.htm

- NCPDP Prescription Transfer Standard 3.2
http://www.ncpdp.org/Standards/Standards-Info

- NCPDP SCRIPT Standard 10.6
http://vaww.infoshare.domain/sites/vapharmacyinformatics/DEA_EPCS/Shared%20Documents/SCRIPT%2010.6/Script_imp_guide_v10.6.pdf

- NSR #20130905 VistA Evolution
http://vista.domain.ext/nsrd/ViewITRequestNSR.asp?RequestID=20130905

- One-VA Enterprise Architecture Enterprise Technical Architecture
http://vaww.ea.oit.domain/wp-content/uploads/2014/04/OneVA_EA-_ETA_Compliance_v3_03312014.pdf

- One-VA Technical Reference Model
http://trm.oit.domain/

- VA Handbook 6500 – Information Security Program
http://vaww1.domain/vapubs/viewPublication.asp?Pub_ID=638&FType=2

- VA Medications by Mail Brochure
http://www.domain/hac/forbeneficiaries/meds/brochure/MbMBrochure.pdf

- VHA’s Defining Excellence in the 21st Century
https://vaww.portal.domain/sites/VHACOMMUNICATION/VHA%20Reorganization/Pages/default.aspx

- VHA Handbook 1108.05 Outpatient Pharmacy Services
http://vaww.infoshare.domain/sites/vapharmacyinformatics/Prro/PBMpolicy/VHA%20Handbooks/VHA%20Handbook%201108.05,%20Outpatient%20Pharmacy%20Services.pdf

- Appendix B 	Models

- Appendix C 	Stakeholders, Users, and Workgroups

## Stakeholders

| Type of Stakeholder | Description | Responsibilities |
| --- | --- | --- |
| Requester | - , Project Manager, OI&T | Submitted request. Submits business requirements. Monitors progress of request. Contributes to BRD development. |
| Endorser | - , Chief Consultant, PBM | Endorsed this request. Provides strategic direction to the program. Elicits executive support and funding. Monitors the progress and time lines. |
| Business Owner/Program Office | - , Associate Chief Consultant, PBM | Provides final approval of BRD with sign-off authority. Provides strategic direction to the program. Elicits executive support and funding. Monitors the progress and time lines. |
| Business SMEs | - , Program Manager, PBM, Clinical Informatics/PRE - , Pharmacist/Clinical Specialist/Analyst, PBM – Clinical Informatics - , Pharmacist/Clinical Informatics Specialist, Clinical Informatics/PRE - , Pharmacy Projects Coordinator, Pharmacist, Chief Business Office (CBO) - , Pharmacist Specialist, PBM - , Pharmacy Informatics Specialist, Clinical Informatics/PRE | Provide background on current system and processes. Describe features of current systems, including known problems. Identify features of enhancement. |
| Technical SME(s) | - , Product Development (PD) Program Manager, OI&T - , Analyst, OI&T, PD | Provide technical background information about the current software and requested enhancements. |

## Stakeholder Support Team (BRD Development)

| Type of Stakeholder | Description | Responsibilities |
| --- | --- | --- |
| Security Requirements SME | - , Certified Health Insurance Portability and Accountability Act (HIPAA) Privacy and Security Expert, Health Care Security Requirements/Office of Health Information Governance/Office of Informatics and Analytics (OIA) | Responsible for determining and providing guidance on compliance with the HIPAA. |
| Service Coordination SME | - , Management Analyst, Service Coordination – Service Reliability Management | Responsible for ensuring all aspects of non-functional requirements have been accurately recorded for this request. |
| Health Enterprise Systems Portfolio Management Staff | - , Physician Informaticist, Health Provider Systems Portfolio/Applied Informatics Management - , Lead Program Analyst, VHA/OIA/Health Informatics/Health Systems Informatics | Serve as the liaison between the Program Office (Business Owner) and PD throughout the lifecycle. |
| Strategic Investment Management (SIM), Business Architecture | - , Senior Information Architect, OIA/SIM/Business Architecture | Provide business architecture-related consulting to support the requirement elicitation process. Monitor emerging requirements for impact to and integration with future-state business architecture. |
| SIM, Requirements Development and Management (RDM) | - , Requirements Analyst, OIA/SIM/RDM - , Requirements Analyst, OIA/SIM/RDM - , Requirements Analyst, OIA/SIM/RDM | Responsible for working with all stakeholders to ensure the business requirements have been accurately recorded for this request. |

## Primary and Secondary Users

| Type of User | Description | Responsibilities |
| --- | --- | --- |
| Primary Users | - VA Pharmacists, - VA Pharmacy Technicians/Assistants | - Can view inbound eRxs received from an external provider - Can manually validate an inbound eRx - Can transfer existing Rx to another external pharmacy (VA or non-VA) and receive electronically transferred Rxs from external pharmacies - Can manage, fill, print labels, dispense, etc. an inbound eRx |
| Secondary Users | - VA Pharmacy Managers, - PBM personnel | Viewing reports on inbound eRxs |
| Secondary Users | Non-VA Providers | - Send/transmit inbound eRx and associated requests to VA - View inbound eRx notifications from VA - Respond to eRx requests (e.g., refill request) regarding inbound eRxs from VA |
| Secondary Users | External (non-VA) Pharmacy personnel | Can electronically transfer existing Rxs to VA pharmacies and receive electronically transferred Rxs from VA pharmacies |
| Secondary Users | - VA Administrators - Support Staff | - Full Control - Turn on/off receiving inbound eRxs |

- Appendix D 	Usability

User Experience encompasses the entire interaction between the user and the system.  This includes direct interaction with the system as well as other interactions, understanding, awareness, perceptions, beliefs, feelings, and actions that result from that interaction.  One key component of the user experience is the usability of the system.  Improving usability over the prior version is a key requirement for this application.  The International Organization for Standardization (ISO) defines usability as “the extent to which a product can be used by specified users to achieve specified goals with effectiveness, efficiency, and satisfaction in a specified context of use” (1998).

In order for this application to achieve a good user experience for users who interact with it, the system must meet the requirements outlined in this section.  These involve attributes of the application as well as the process that is required to achieve them.

In order to improve usability of VA-developed or purchased applications, the following action are required:

- In accordance with the Office of the ONCHIT MU Stage 2 final ruling, employ an industry recognized User Centered Design (UCD) process.  The methods for UCD are well defined in documents and requirements such as ISO 9241–11, ISO 13407, ISO 16982, National Institute of Standards and Technology Interagency Report (NISTIR) 7741, ISO/International Electrochemical Commission (IEC) 62366, and ISO 9241-210.  Developers will choose their UCD approach; one or more specific UCD processes will not be prescribed.

- Adhere to an industry recognized User Interface (UI) Best Practices Guideline or Style Guide.  For example, first follow UI guidelines for the development platform.  In instances where platform guidelines are not available, adhere to VA’s Best Practices Guidelines/Style Guide.

- Inform requirements and designs with detailed human factors work products that have been/will be completed for the specific project.  Examples of specific human factors activities might include heuristic evaluations, site visits, interviews, application-specific design guides, and usability testing on existing systems or prototypes.

A sound UCD and development process based on human factors should include the following activities:

- Understanding of the users, the users’ tasks, and the users’ environments

- Review of similar or competitive systems to inform requirements and design

- Heuristic evaluation of prior versions, prototypes, or baseline applications, if applicable

- Iterative design and formative usability testing (formative usability testing is used to discover usability problems during the design and development process)

- User risk analysis

- Summative validation usability testing (summative usability testing is used to quantify and validate usability of a product with measures of effectiveness, efficiency, user perceptions, etc.)

To demonstrate high usability, the application should be:

- Intuitive and easy to learn with minimal training

- Effective by allowing users to successfully complete tasks

- Efficient by allowing users to complete their work in a manner consistent with clinical practice and workflow

- Perceived to have high usability, as demonstrated by appropriate survey measures

- Designed to aid users in meeting task goals without being an additional burden

The system must be reliable and enable user trust by providing:

- Stable and reliable performance

- Accurate data

- Display of all data that is available in native or interfaced systems and intended to be available in the application

- Accessible information related to the source of data

The application should include a modern Graphical User Interface (GUI) that allows the user to view data from multiple sources and include:

- Integrated display of structured and unstructured data

- Rich data visualization and graphical display of data

- Ability to switch between tabular and graphical data views

- Ability to interact with displayed data to obtain additional details related to the data and source of the data

- User customizable components and settings

The application must provide for advanced and up-to-date searching, to include:

- Fast, Google-like, Lucene search functionality with auto-complete and real-time display of matched results during typing

- Search history

The application must provide for advanced filtering capabilities, to include:

- Filtering of data tables, lists, and grids

- Filtering of search results

The application design should be modified to:

- Address the specific findings from a human factors heuristic evaluation conducted on the prior version of the application

- Address the specific findings reported from field use of the prior version

- Address the specific findings reported from usability testing of the prior version or relevant prototypes

| ReqPro Tag | Usability/User Interface Requirements |
| --- | --- |
| NONF2661 | Left align content in table cells to facilitate quick visual scan. |
| NONF2662 | Left align text for column headers to facilitate visual scan and make columns and content appear more organized. |
| NONF2663 | Use mixed case instead of all caps whenever possible (e.g., dropdown list items, table data, table headers, hyperlinks, tab names). Limit the use of “all caps” throughout the application. |
| NONF2664 | Simplify button labels. Re-label buttons to reflect standard terminology that is common in web interfaces and other applications (e.g., “Cancel”). Emphasize the action being performed in the most succinct way possible. Minimize redundancy in text/terminology that is used to convey the same action. |
| NONF2665 | Left align page/section titles to anchor titles in consistent locations regardless of window sizing. |
| NONF2666 | Labels for fields should be left aligned to facilitate quick visual scan and make forms and field groupings appear more organized. |
| NONF2667 | Avoid using acronyms or abbreviations unless (a) they are widely understood/well known or (b) there is very limited space to display the full meaning. This supports naïve user understanding. If limited space results in using a non-common acronym/abbreviation, ensure it is specified within “Help” and/or as a tooltip. |
| NONF2668 | Use colors such as red and green only for status driven content. Avoid using red for text/content, links, button labels, etc. This will reduce risk for user error, improve link discoverability, and facilitate understanding of differences in navigation/actions/content. It will also help users to isolate important status information (using red, green, etc.) from other less important information when viewing and processing information provided to them on a page. |
| NONF2669 | Provide visual separation between the navigation space and the main content area. |
| NONF2670 | Add field level validation and notification of missing information on the same page without launching a new window or navigating to another page. |
| NONF2671 | Make all text hyperlinks appear consistent in style. |
| NONF2672 | Make drop-down selection box widths appropriate for content and visual appeal. |
| NONF2673 | Use standard and always visible radio buttons for “Yes/No” options instead of requiring the user to click in a drop down box and then click to select the “Yes” or “No” option. |
| NONF2674 | Use standard date and time selection widgets. Where date and time are selected/picked from a standard widget, also provide direct data entry to support keyboard navigation. Enable field level validation immediately upon entry. Include instructional format text within the field entry box. |
| NONF2675 | Provide standard sort behavior and visual indications on columns in all tables. |
| NONF2676 | Define and adhere to a standard model for use and design of controls, buttons, hyperlinks, and navigation elements. |
| NONF2677 | Ensure that text is sized to be readable (for example, by using the 007 Rule to assure text size is readable for users with 20/40 vision. The formula: Text height = .007 * distance between eyes and screen). |
| NONF2678 | Place common navigation elements in consistent locations. |
| NONF2679 | Place critical information “above the fold” (i.e., in the top portion of the screen that is immediately viewable). |
| NONF2680 | Use consistent screen flow models, elements, and terms to support similar workflows. |
| NONF2681 | Use consistently named buttons when actions are the same (e.g., Add vs. Save vs. Submit). |
| NONF2682 | Enable users to print views from where they are in the interface. Avoid requiring the user to “run a report” in order to print something that is viewable on the screen. |
| NONF2683 | Provide field entry tool tips at the field location. Ensure consistency across the application in field labels, formats, location of tooltips, and tool tip text. |
| NONF2684 | Provide visual indication of required fields. |
| NONF2685 | Display field labels in close proximity to entry elements. |
| NONF2686 | Use consistent elements to filter data. |
| NONF2687 | Use consistent elements to sort data. |
| NONF2688 | Use a consistent model for display, layout, and grouping of data entry fields. |
| NONF2689 | Provide alternate row shading in lengthy tables of data, form elements, etc. |
| NONF2690 | Ensure that icons are recognized by users. |
| NONF2691 | Provide some “white space” between status icons in report views, white board views, etc. |
| NONF2692 | Auto-populate default values in entry/selection fields when possible and appropriate. |
| NONF2693 | Visually differentiate status icons from clickable icons, when appropriate. |
| NONF2694 | Define and support the appropriate user tab sequence through fields in forms in order to support keyboard navigation when entering data in forms. |
| NONF2695 | Define and adhere to standard action button placement on screens, forms, etc. |
| NONF2696 | Visually distinguish the primary action button on a page. |
| NONF2697 | Consistently use screen elements, action elements, workflow sequences within/across screens, language, etc. |
| NONF2698 | Provide error messages in user-centric language with specific instructions on the meaning of the error and how to recover from it. Use error messages and method of display consistently across the interface. |
| NONF2699 | Provide context-specific Help. |
| NONF2700 | Do not use the term “sex” or any like abbreviations of that to represent gender. |

- Appendix E 	Enterprise Requirements

Below is a subset of Enterprise-level Requirements that are of particular interest to the business community.  These requirements MUST be addressed within each project resulting from this work effort.  If OI&T cannot address these Enterprise-level requirements, the Business Owners responsible for each area MUST be engaged in any waiver discussions prior to any decisions being made.  This section is not meant to be a comprehensive list of all Enterprise-level requirements that may apply to this work effort and should not preclude the technical community from reviewing all Enterprise-level requirements and identifying others that should apply to this work effort as well.

| ReqPro Tag | Requirement Type | Description |
| --- | --- | --- |
| ENTR99 | Security | All VA security requirements will be adhered to. Based on Federal Information Processing Standard (FIPS) 199 and National Institute of Standards and Technology (NIST) SP 800-60, recommended Security Categorization is High. The Security Categorization will drive the initial set of minimal security controls required for the information system. Minimum security control requirements are addressed in NIST SP 800-53 and VA Handbook 6500, Appendix D. |
| ENTR10 | Privacy | All VA Privacy requirements will be adhered to. Efforts that involve the collection and maintenance of individually identifiable information must be covered by a Privacy Act system of records notice. |
| ENTR95 | 508 Compliance | All Section 508 requirements will be adhered to. Compliance with Section 508 will be determined by fully meeting the applicable requirements as set forth in the VHA Section 508 checklists (1194.21, 1194.22, 1194.24, 1194.31 and 1194.41) located at: http://www.ehealth.domain/508/resources_508.html or as otherwise specified. Checkpoints will be established to ensure that accessibility is incorporated from the earliest possible design or acquisition phase and successfully implemented throughout the project. |
| ENTR7 | Executive Order | All executive order requirements will be adhered to. |
| ENTR8 | Identity Management | All Enterprise Identity Management requirements will be adhered to. These requirements are applicable to any application that adds, updates, or performs lookups on persons. |
| ENTR103 | Terminology Services | Application/services shall reference the Standard Data Services (SDS) as the authoritative source to access non-clinical reference terminology. |
| ENTR104 | Terminology Services | Application/Services shall use the VA Enterprise Terminology Services (VETS) as the authoritative source to access clinical reference terminology. |
| ENTR105 | Terminology Services | Applications recording the assessments and care delivered in response to an Emergency Department visit shall conform to standards defined by the VHA-endorsed version of C 28 – Health Information Technology Standards Panel (HITSP) Emergency Care Summary Document Using Integrating the Healthcare Enterprise (IHE) Emergency Department Encounter Summary (EDES) Component. |
| ENTR106 | Terminology Services | Applications exchanging data summarizing a patient’s medical status shall conform to standards defined by the VHA-endorsed version of C 32 – HITSP Summary Documents Using Health Level Seven (HL7) Continuity of Care Document (CCD) Component. |

- Appendix F 	Acronyms and Abbreviations

| Term | Definition |
| --- | --- |
| ANR | Automated Notification Reporting |
| API | Application Program Interface |
| ARRA | American Recovery and Reinvestment Act |
| BN | Business Need |
| BRD | Business Requirements Document |
| CBO | Central Business Office |
| CCD | Continuity of Care Document |
| CHAMPVA | Civilian Health and Medical Program of the VA |
| COTS | Commercial-Off-the-Shelf |
| CPRS | Computerized Patient Record System |
| DME | Durable Medical Equipment |
| DoD | Department of Defense |
| EDES | Emergency Department Encounter Summary |
| EES | Employee Education System |
| EHR | Electronic Health Record |
| EMI | Enterprise Messaging Infrastructure |
| EMR | Electronic Medical Record |
| ENTR | Enterprise Requirement |
| ePrescribing | Electronic Prescribing |
| eRx | Electronic Prescribing or Electronic Prescription |
| FB | Fee Basis |
| FIPS | Federal Information Processing Standard |
| FTE | Full Time Equivalent |
| FY | Fiscal Year |
| GUI | Graphical User Interface |
| HARB | Health Architecture Review Board |
| HIPAA | Health Insurance Portability and Accountability Act |
| HITSP | Health Information Technology Standards Panel |
| HL7 | Health Level Seven |
| IEC | International Electrochemical Commission |
| IHE | Integrating the Healthcare Enterprise |
| ISO | International Organization for Standardization |
| IT | Information Technology |
| JEC | Joint Executive Council |
| JSP | Joint Strategic Plan |
| LOINC | Logical Observation Identifiers, Names, and Codes |
| MbM | Medications by Mail |
| MOCHA | Medication Order Check Healthcare Application |
| MTF | Military Treatment Facility |
| MU | Meaningful Use |
| MVI | Master Veteran Index |
| NCHS | National Center for Health Statistics |
| NCPDP | National Council for the Prescription Drug Programs |
| NDF | National Drug File |
| NIST | National Institute of Standards and Technology |
| NISTIR | National Institute of Standards and Technology Interagency Report |
| nonf | Non-Functional Requirement |
| NSR | New Service Request |
| NTRT | New Term Rapid Turnaround |
| OIA | Office of Informatics and Analytics |
| OI&T | Office of Information and Technology |
| ONCHIT | Office of the National Coordinator for Health Information Technology |
| OP | Outpatient Pharmacy |
| OWNR | Owner Requirement |
| PBM | Pharmacy Benefits Management |
| PCS | Patient Care Services |
| PD | Product Development |
| PHIS | Pharmacy Hospital Information System |
| PHR | Personal Health Record |
| PRE | Pharmacy Re-engineering |
| RDM | Requirements Development and Management |
| RED | Requirements Elaboration Document |
| ReqPro | Rational© RequisitePro© |
| RSD | Requirements Specification Document |
| Rx | Prescription |
| SDS | Standard Data Services |
| SIM | Strategic Investment Management |
| SLA | Service Level Agreement |
| SME | Subject Matter Expert |
| SNOMED CT | Systematized Nomenclature of Medicine Clinical Terms |
| UCD | User Centered Design |
| UI | User Interface |
| VA | Department of Veterans Affairs |
| VAMC | VA Medical Center |
| VE | VistA Evolution |
| VETS | VA Enterprise Terminology Services |
| VHA | Veterans Health Administration |
| VistA | Veterans Health Information Systems and Technology Architecture |

- Appendix G 	Approval Signatures

The requirements defined in this document are the high level business requirements necessary to meet the strategic goals and operational plans of Pharmacy Benefits Management (PBM).  Further elaboration to these requirements will be done in more detailed artifacts.

Business Owner

Signifies that the customer approves the documented requirements, that they adequately represent the customers desired needs, and that the customer agrees with the defined scope.

Signed:

/es/            									05/07/2014

, PBM Associate Chief Consultant	Date

Business Liaison

Signifies appropriate identification and engagement of necessary stakeholders and the confirmation and commitment to quality assurance and communication of business requirements to meet stakeholder expectations.

Signed:

/es/             									05/08/2014

, Health Enterprise Systems Manager	Date

Office of Information and Technology

Indicates agreement that the requirements have been received, are clear, understandable, and are documented sufficiently to facilitate project planning when the project is approved and funded.  It is understood that negotiations may need to occur with the business during project planning as a result of technical reviews and feasibility.

Signed:

/es/              									05/08/2014

, OI&T Project Manager	Date

- Appendix H  Post-Approval Change Signatures

Business Owner

Signifies that the customer approves the documented requirements, that they adequately represent the customers desired needs, and that the customer agrees with the defined scope.

Signed:

/es/            									10/10/2014

, PBM Associate Chief Consultant	Date

Business Liaison

Signifies appropriate identification and engagement of necessary stakeholders and the confirmation and commitment to quality assurance and communication of business requirements to meet stakeholder expectations.

Signed:

/es/             									10/9/2014

, Health Enterprise Systems Manager	Date

Office of Information and Technology

Indicates agreement that the requirements have been received, are clear, understandable, and are documented sufficiently to facilitate project planning when the project is approved and funded.  It is understood that negotiations may need to occur with the business during project planning as a result of technical reviews and feasibility.

Signed:

/es/              									10/15/2014

, OI&T Project Manager	Date

http://vista.domain.ext/nsrd/Tab_GeneralInfoView.asp?RequestID=20140401

From National Center for Health Statistics (NCHS) Data Brief No. 143, January 2014.

Centers for Medicare and Medicaid Services
http://www.cms.gov/Medicare/E-Health/Eprescribing/index.html

NSR #20110408 Certification of VistA for Meaningful Use
http://vista.domain.ext/nsrd/Tab_GeneralInfoView.asp?RequestID=20110408

from VHA Handbook 1108.05 Outpatient Pharmacy Services

http://www.domain/hac/forbeneficiaries/meds/brochure/MbMBrochure.pdf

a thorough history of all regular medication use (prescribed and non-prescribed) by an individual

http://www.gpo.gov/fdsys/pkg/BILLS-111hr1enr/pdf/BILLS-111hr1enr.pdf

http://www.domain/op3/docs/StrategicPlanning/VA2014-2020strategicPlan.PDF

https://vaww.portal.domain/sites/VHACOMMUNICATION/VHA%20Reorganization/Pages/default.aspx