(CPRS 31b) 31.249 includes 248 & 249 test scripts

Table of Contents

# Contents

Contents	2

Overview	3

626402	4

613684	6

656486	9

653627	11

653722	15

654569	17

661944	19

650758	24

646186	27

545661	29

Accession the order in Lab	33

Define text for the parameter OR LAB CANCEL ERROR MESSAGE	33

Unable to Sign Pop-up	35

# Overview

Please follow these steps to validate functionality.  If you run into any issues related to the test script, please let us know, so we can update and re-publish to all participating sites.

If you encounter an apparent software defect (the functionality does not appear to match the requirements) as stated, email:

- OIT PD CPRS Implementation Team – PII

# 626402

Template editor text is distorted.

When in the CPRS template editor, text is overlaid for the sections where you create new templates.

Test Steps

| Test Script/Case |  |
| --- | --- |
| Task | Test Steps |
| Steps |  |
| 1. | Goto CPRS Template Editor |
| 2. | With the problem, before the fix, this is how the text overlaid section of the template |
| 3. | With the fix in build 248 or later, verify the template & its text look correct, as you see below. |
| Expected Result |  |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 613684

Prevent copy of dialog item with a general finding.

Prevent sites from copying an existing dialog element/group with a general finding.

Test Steps

| Test Script/Case #() |  |
| --- | --- |
| Task |  |
| Steps |  |
| 1. | In VistA, attempt to copy a reminder dialog element with a general finding (this example uses the general finding of ‘VIEW PROGRESS NOTE TEXT’ NAME: SAMPLE DIALOG// DISABLE: CLASS: LOCAL// SPONSOR: REVIEW DATE: RESOLUTION TYPE: ORDERABLE ITEM: Finding item: GF VIEW PROGRESS NOTE TEXT |
| Result | Verify you cannot copy the dialog element |
| 2. | Create a dialog group without a general finding and add an element with a general finding DIALOG GROUP NAME: DIALOG GROUP SAMPLE Item Seq. Dialog Summary 1 Group: JAZZ DG 613684 2 5 Element: JAZZ ELE 613684 Finding: VIEW PROGRESS NOTE TEXT [454] (GENERAL FINDING) |
| 3. | Attempt to copy the dialog group |
| Result | Verify you cannot copy the group |
| 4. | Create an element without a general finding |
| 5. | Attempt to copy the dialog element |
| Result | Verify you can copy the dialog element |
| 6. | Find a dialog group without a general finding and none of the element contain a general finding. |
| 7. | Attempt to copy the dialog group |
| Result | Verify you can copy the dialog group |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 656486

RTC Orders - Free Texting Clinic Location Issue - I18205191FY18.

CA ticket submitted, I18205191FY18
Also on CPRS 31a Issue Tracker #8

I have been working with the Shreveport CAC and have a few issues to report in regards to the RTC Order Dialog and the Clinic field.  I know a few other sites have reported similar issues to Cathy Potts so I am including her on this message.  I can reproduce in my support account.

- If the Clinic location is the last field entered/edited in the order AND is not selected from the dropdown list (user knows name of the clinic and types it in) it does not save the correct location in the RTC order.

- If the Clinic location is the last field entered/edited in the order AND is selected from the dropdown list (user knows name of the clinic and types it in) it does save the correct location in the RTC order.

- If the Clinic location field is edited first, the correct clinic location is saved correctly in the RTC order (regardless if I select the location from the dropdown menu).

Test Steps

| Defect 656486 |  |
| --- | --- |
| Task | RTC Free Texting Clinic Location issue |
| Steps |  |
| 1. | In CPRS pick a clinic location from the clinic selection list. Make note of the first, last, and middle clinic names for use in another step |
| 2. | Navigate to the Orders Tab and start a Return to Clinic Order |
| 3. | Pick a date in the future from the calendar |
| 4. | In the clinic location box use the keyboard to type a name from the middle of the list. |
| 5. | Click “Accept Order” |
| 6. | Verify the Order Details contains the clinic location that was typed in by the keyboard and not the same as the encounter visit location |
| 7. | Repeat steps 2-5 while typing in the first, and then the last clinic names from the list |
| 8. | Verify the Order Details contains the clinic location that was typed in by the keyboard and not the same as the encounter visit location |
| Result |  |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 653627

Tickler Alert Window look.

The need to adjust the look of Ticker Reminder/Long Text Alert window.

Test Steps

| Test Script/Case #() |  |
| --- | --- |
| Task | Tickler Alert Window for Long Text Tickler Notifications |
| Steps |  |
| 1. | In CPRS, select a female patient and open a SMART BREAST IMAGING FOLLOW-UP note |
| 2. | Select ‘Tickler/Reminder’ |
| 3. | In Vista, go to fileman and enter a large amount of text FILE 100.97 Select VA FileMan <TEST ACCOUNT> Option: ENTER or Edit File Entries Input to what File: ALERT TRACKING// 100.97 SCHEDULED ALERTS (96 entries) EDIT WHICH FIELD: ALL// ? Answer with FIELD NUMBER, or LABEL Choose from: .01 PATIENT 1 CREATED 2 WHEN 3 WHO 4 XQAID 5 TITLE 6 BODY (word-processing) 7 FIRED Follow a field name with ';"CAPTION"' to have the field asked as 'CAPTION: ' or with ';T' to use the field TITLE as caption. EDIT WHICH FIELD: ALL// 6 BODY (word-processing) THEN EDIT FIELD: Enrollment Priority: GROUP 8c Category: NOT ENROLLED End Date: 06/22/2010 ...OK? Yes// (Yes) BODY: Enter two or more paragraphs of text Edit? NO// YES ==[ WRAP ]==[INSERT ]=======< BODY >=======[Press <PF1>H for help]==== This term is used by the VA-SMART RS ORDERS PENDING rule set to help build a list of patients that have orders pending for 60 days or more. VA-SMART ABNORMAL LAB ALERT DUE* No mapping is required as this term uses the computed finding VA-SMART ALERT to trigger SMART alerts. The computed finding parameter is the internal entry number of the SMART ABNORMAL LAB RESULTS notification from the OE/RR NOTIFICATIONS file (#100.9). This term is used by the VA-SMART RS ORDERS PENDING rule set to help build a list of patients that have orders pending for 60 days or more. VA-SMART ABNORMAL LAB ALERT DUE* No mapping is required as this term uses the computed finding VA-SMART ALERT to trigger SMART alerts. The computed finding parameter is the internal entry number of the SMART ABNORMAL LAB RESULTS notification from the OE/RR NOTIFICATIONS file (#100.9). <=======T=======T=======T=======T=======T=======T=======T=======T===== |
| Result | Process the alert in CPRS and verify the form looks correct (Reminder: notification will return based on the date you selected in the dialog) Text should be properly aligned |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 653722

RTC date issue with relative time entry.

When you use T+30D in the date field, the NLT test DOES NOT transfer through to the details of the order when the RTC order is signed. It works when you specifically select a date however, a majority of the time the provider will not specify a date rather use T+XX etc. This will likely cause quite a few NLTs to get missed.

Test Steps

| Defect 653722 |  |
| --- | --- |
| Task | RTC data issue with relative time entry |
| Steps |  |
| 1. | In CPRS start a RTC Order |
| 2. | Select a clinic and type T+30 in the date field. Check the Time Sensitive Prompt |
| 3. | Verify the order Sig box contains “Return to Clinic No later than T+30” |
| 4. | Accept the order |
| 5. | Verify the Order Details contain “no later than T+30” |
| 6. | Sign the order verify the sig contains no later than (DATE 30 days from the day you started the order) |
| Result |  |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 654569

Add EDD to the coversheet to the WH form

Test Steps

| Test Script/Case |  |
| --- | --- |
| Task |  |
| Steps |  |
| 1. | Select a female patient age appropriate for childbearing |
| 2. | From the CPRS coversheet, right click in the Women’s Health panel |
| 3. | Select ‘Add New Data…’ |
| 4. | Select the following items: • Yes, able to conceive • Yes, pregnant • Last menstrual period- choose a date 4 weeks in the past |
| Result | Expected Due date will auto populate |
| 5. | Re-size the form by making it smaller |
| 6. | Select the option ‘Cancel ‘ |
| 7. | From the CPRS coversheet, right click in the Women’s Health panel |
| 8. | Select ‘Add New Data…’ |
| Result | The Women’s Health form should have saved the size from the previous entry in step 5 |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 661944

RTC Order Dialog Mixed Case Location Issue

I18398855FY18 has to do with mixed case lookup outside of the 44 entries in the combobox is not working.

Test Steps

| Defect 661944 |  |
| --- | --- |
| Task | RTC Order Dialog Mixed Case Text Issue |
| Note: | Before starting a Return to Clinic Order, scroll through the clinic locations and make a note of 3 clinic names. If available, make sure 1 of those is all lowercase and 1 is mixed case in the clinic location box If a user hits the spacebar after the clinic name entry, it will cause the location field to clear out |
| 1. | In CPRS start a Return To Clinic Order |
| 2. | Enter a RTC Date using the calendar box |
| 3. | Using all lowercase letters, begin to type the name of a clinic (that is listed in the clinic location box in all caps) that is different from the prepopulated clinic and is listed in all capitals in the Clinic Location box. |
| 4. | Verify the clinic name either autocompletes and changes to capital, or changes to all caps after the user is finished typing |
| 5. | Accept the Order |
| 6. | Verify that the correct clinic location appears in the order details |
| 7. | Begin a new Return to Clinic Order |
| 8. | Select a RTC date from the calendar |
| 9. | Click in the clinic location box and type the name of a clinic that appears in all lowercase. |
| 10. | Verify that the clinic location field clears out and is not populated |
| 11. | Using the dropdown, scroll to the desired location that appears in a lowercase text, and click to select it |
| 12. | Accept the Order |
| 13. | Verify the correct clinic location is saved in the Order Details |
| 14. | Begin a new Return to Clinic Order |
| 15. | Select a RTC date from the calendar |
| 16. | Begin typing the name of a clinic location that appears in CPRS as mixed case such as “nhm/Dental” |
| 17. | Verify that the clinic location field clears out and is not populated |
| 18. | Click the dropdown and select the desired location that appears in mixed case text |
| 19. | Accept the Order |
| 20. | Verify that the correct clinic location appears in the Order Details |
| Result |  |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 650758

Positive Pregnancy Test Does Not Generate Status Review Notification

Test Steps

| Test Script/Case #() |  |
| --- | --- |
| Task | Positive Pregnancy Test Does Not Generate Status Review Notification |
| Steps |  |
| 1. | Select a female patient of child bearing age (10-52) that is either documented as NOT PREGNANT or has no pregnancy documentation. |
| 2. | In Vista, determine if the laboratory pregnancy test your site uses is part of a panel by performing a FileMan Search: Select VA FileMan Option: Search File Entries Output from what File: // LABORATORY TEST -A- SEARCH FOR LABORATORY TEST FIELD: 200 LAB TEST INCLUDED IN PANEL (multiple) -A- SEARCH FOR LABORATORY TEST LAB TEST INCLUDED IN PANEL SUB-FIELD: .01 LAB TEST -A- CONDITION: = EQUALS -A- EQUALS LABORATORY TEST: <==Enter the name of your site's pregnancy test here -B- SEARCH FOR LABORATORY TEST LAB TEST INCLUDED IN PANEL SUB-FIELD: <Enter> -B- SEARCH FOR LABORATORY TEST FIELD: <Enter> IF: A// <Enter> LABORATORY TEST LAB TEST EQUALS 112 (HCG) DO YOU WANT THIS SEARCH SPECIFICATION TO BE CONSIDERED TRUE FOR CONDITION -A- 1) WHEN AT LEAST ONE OF THE 'LAB TEST INCLUDED IN PANEL' MULTIPLES SATISFIES IT 2) WHEN ALL OF THE 'LAB TEST INCLUDED IN PANEL' MULTIPLES SATISFY IT CHOOSE 1-2: 1// <Enter> STORE RESULTS OF SEARCH IN TEMPLATE: <Enter> Sort by: NAME// <Enter> Start with NAME: FIRST// <Enter> First Print FIELD: .01 NAME Then Print FIELD: <Enter> Heading (S/C): LABORATORY TEST <Enter> DEVICE: <Enter> SSH VIRTUAL TERMINAL Right Margin: 80// <Enter> |
| 3. | Review the results of the search. If the text "NO MATCHES FOUND" appears, then your site's test is not part of a panel; if that text does not appear, then your site's test is part of a panel. Please note whether your site's test is part of a panel or note here: _______________ *No further testing is needed if your site test is Not a part of a panel. Please note this in the comment section and enter a Not Applicable status. If your site test is part of a panel, proceed with step 4. |
| 4. | In CPRS, order and result the laboratory pregnancy test you used in step #2. |
| Result | Refresh CPRS and review your notifications. Check that you have a Pregnancy Status Conflict notification for the patient you selected in step #1. |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 646186

PCE Debug Utility Does Not Show Documents With Selected Secondary Visit.

When a user uses option User's Visit Review [PXQ USER REVIEW], that option does not show TIU documents with a SECONDARY VISIT that points to the visit selected by the user. The option should show these TIU documents.

Test Steps

| Test Script/Case |  |
| --- | --- |
| Task | Test Steps |
| Steps |  |
| 1. | Select a female in-patient of child bearing age. |
| 2. | Start a new note. |
| 3. | Complete the Pregnancy/Intentions/Contraception reminder dialog (the pregnancy state does not matter). |
| 4. | Sign the note. |
| 5. | From the View menu, select the Details item. |
| 6. | Note the Entry Date and TIU Document # values that now appear in the Source Information section of the note. |
| 7. | Execute option User's Visit Review [PXQ USER REVIEW]: a. Make sure the start date and end date values create a date range that includes the entry date value you noted in step #6. b. Select the encounter with the entry date value you noted in step #6. c. Select A for the print out's format. |
| 8. | Review the output. Make sure there is a section for the TIU Document # that you noted in step #6. It will have a header similar to: ______________________________________________________________ FILE = TIU DOCUMENT #8925 RECORD #X X is the TIU Document # that you noted in step #6. |
| Expected Result |  |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

# 545661

I7439454FY16 BL: TVH: Lab order DC'd in CPRS after being accessioned in lab

Lab orders are not eligible for canceling or discontinuing after the orders are accessioned in the Laboratory package. The accessioning process indicates that labels have printed, and testing may have begun on the specimen. However, it is possible to discontinue a Lab order after accessioning if accessioning occurs between the time the order was specified to be discontinued in CPRS and the time the discontinue was signed in CPRS.

| Test Script/Case #( I7439454FY16 / RTC 545661) |  |
| --- | --- |
| Task | Pre-Test Setup |
| Steps |  |
| 1. | Define parameter OR LAB CANCEL ERROR MESSAGE at the System level. |

| Test Script/Case #( I7439454FY16 / RTC 545661) |  |
| --- | --- |
| Task | Test Steps |
| Steps |  |
| 1. | In CPRS, enter a lab order and sign it. |
| 2. | Discontinue the lab order but do NOT sign it. |
| 3. | In the VistA Lab system, accession the order entered and signed in step #1. (Screen shots and menu options at the end of this document.) |
| 4. | Back in CPRS, attempt the sign the discontinue order. |
| Expected Result | You should receive a pop-up box entitiled Unable to Sign Order. Screen shot examples appear at the end of this document. Note: in the Reason section, the text you entered in the OR LAB CANCEL ERROR MESSAGE parameter should appear AFTER the line: Cancel the discontinue to remove it from the patient’s record. |
| 5. | Cancel (discontinue) the unsigned discontinue order. |
| 6. | Refresh the patient information. |
| Expected Result | The order should only display once. |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

| Test Script/Case #( I7439454FY16 / RTC 545661) |  |
| --- | --- |
| Task | Pre-Test Setup |
| Steps |  |
| 1. | Define parameter OR LAB CANCEL ERROR MESSAGE at the Division level. Ensure this text is NOT the same as the text you defined at the System level during your first Pre-Text Setup. |

| Test Script/Case #( I7439454FY16 / RTC 545661) |  |
| --- | --- |
| Task | Test Steps |
| Steps |  |
| 1. | In CPRS, enter a lab order and sign it. |
| 2. | Discontinue the lab order but do NOT sign it. |
| 3. | In the VistA Lab system, accession the order entered and signed in step #1. (Screen shots and menu options at the end of this document.) |
| 4. | Back in CPRS, attempt the sign the discontinue order. |
| Expected Result | You should receive a pop-up box entitiled Unable to Sign Order. Screen shot examples appear at the end of this document. Note: in the Reason section, the text you entered in the OR LAB CANCEL ERROR MESSAGE parameter at the DIVISION level should appear AFTER the line: Cancel the discontinue to remove it from the patient’s record. |
| 5. | Cancel (discontinue) the unsigned discontinue order. |
| 6. | Refresh the patient information. |
| Expected Result | The order should only display once. |

Pass/Fail

Comments:

(Write an explanation)

| Development Team Response |  |  |  |
| --- | --- | --- | --- |
| Test Site | Issue ID# | Status | Verified? |

## Accession the order in Lab

Select OPTION NAME: LRMENU       Laboratory DHCP Menu

1      Phlebotomy menu ...

2      Accessioning menu ...

. . .

Select Laboratory DHCP Menu <TEST ACCOUNT> Option: 2  Accessioning menu

Accessioning tests ordered by ward order entry

Accessioning, standard (Microbiology)

. . .

Select Accessioning menu <TEST ACCOUNT> Option: ACCESS

1    Accessioning tests ordered by ward order entry

2    Accessioning, standard (Microbiology)

CHOOSE 1-2: 1  Accessioning tests ordered by ward order entry

Select Order number: 19801

xxxx,xxxx                nnn-nn-nnnn         Requesting location: UNKNOWN

Date/Time Ordered: 08/24/2017 14:28          By: LRTECH,ONE

-Lab Order # 19801                         Provider: CPRSPROVIDER,ONE

BLOOD  SERUM

POTASSIUM         ROUTINE Requested (LAB COL) for:  08/24/2017@16:00

Is this the correct order? Yes//   YES

Collection Date@Time: //N  (AUG 24, 2017@14:30:58)

Print labels on: LABLABEL// 0  HOME  (CRT)

ACCESSION:  CHEM 0824 1  <3672360001>

POTASSIUM                     BLOOD  SERUM

Select Order number:

## Define text for the parameter OR LAB CANCEL ERROR MESSAGE

Select OPTION NAME: CPRS CONFIG

1   CPRS CONFIGURATION (CLIN COORD  OR PARAM COORDINATOR MENU     CPRS Configuration (Clin Coord)

2   CPRS CONFIGURATION (IRM)  OR PARAM IRM MENU     CPRS Configuration (IRM)

CHOOSE 1-2: 2  OR PARAM IRM MENU     CPRS Configuration (IRM)

OC     Order Check Expert System Main Menu ...

TI     ORMTIME Main Menu ...

UT     CPRS Clean-up Utilities ...

XX     General Parameter Tools ...

. . .

Select CPRS Configuration (IRM) <TEST ACCOUNT> Option: XX  General Parameter Tools

LV     List Values for a Selected Parameter

LE     List Values for a Selected Entity

LP     List Values for a Selected Package

LT     List Values for a Selected Template

EP     Edit Parameter Values

. . .

Select General Parameter Tools <TEST ACCOUNT> Option: EP  Edit Parameter Values

--- Edit Parameter Values ---

Select PARAMETER DEFINITION NAME: OR LAB CANCEL ERROR MESSAGE     CANCEL MAY NOT BE SIGNED

OR LAB CANCEL ERROR MESSAGE may be set for the following:

1   Division      DIV    [DNS ENNE VAMC]

2   System        SYS    [DNS 19.DNS        URL        ]

Enter selection: 1  Division   DNS ENNE VAMC

------ Setting OR LAB CANCEL ERROR MESSAGE  for Division: DNS ENNE VAMC ------

Value: Call the Laboratory at ext. 123 if there are questions.

OR LAB CANCEL ERROR MESSAGE may be set for the following:

1   Division      DIV    [DNS ENNE VAMC]

2   System        SYS    [DNS 19.DNS        URL        ]

Enter selection:

----------------------------------------------------------------------------

Select PARAMETER DEFINITION NAME:

***Note*** Define the parameter at various combinations. For example: enter a system value, but nothing at the division level and verify the message displays.

Also, define for one division but not all and verify the proper message displays for each division. Note: for those divisions where no division level is specified, the system value should display.

## Unable to Sign Pop-up