## Slide 1: CPP Roadmap
9/29/2017

## Slide 2
The CCP roadmap for functionalities to be delivered, have been developed from the stakeholder needs statements in the RTM for CPP
The stakeholder needs statements have been rolled up into functionality statements that will be delivered in different releases
Currently 5 releases are estimated
The release dates are estimated dates
The functionality statements and the release content have not yet been vetted by the business and IT teams
CPP Roadmap Assumptions

## Slide 3
Nov 2017
Ability for provider to be authenticated in PPMS and access the portal.
Ability to access self-service FAQs and other information.
Ability to identify who is responsible for coordinating the Veteran's care.
Ability to manage patient reschedule when a provider is put on the exclusionary list while in the scheduling process and report on those instances.
Ability to assign, filter, sort and track care coordination tasks.
Ability to provide administrative oversight and maintenance on the portal.
Ability to receive and send updates to and from other integrated VA-internal systems.
Ability to securely log in to the Community Provider Portal (CPP).
Ability to view and report on the number of Veterans sent to CC and the number who opted out.
Ability to track and validate when Veterans elect to use self-scheduling and when they do not.
Ability to track when VAMCs elect to use third-parties for care coordination and scheduling or just care coordination and when they do not.
Ability to view approved, in-network providers within the distance criteria for the patient's address or zip code.
Release 1
Dec 2017
CPP Roadmap – Release 1 and 2
Release 2
Ability for a user to manage and view a provider's preferences and other information.
Ability to attach and review documentation related to the patient's referrals and consults.
Ability to view the timeliness of consults and referrals on a dashboard.
2017

## Slide 4
Mar 2018
Jun 2018
2018
CPP Roadmap – Release 3 and 4
Release 4
Release 3
Ability to request documentation from and send notifications to the provider.
Ability to send and receive messages and alerts between stakeholders.
Ability to triage and screen patients with real-time alerts and notifications on a dashboard.
Ability to view and manage consult and referral activities related to SEOC and according to patient and provider preferences.
Ability to track and validate third-party usage for care coordination and scheduling.
Ability to view and update a patient's preferences, such as provider and scheduling.
Ability to add or update notes, comments and activities to referrals, consults and patient records.
Ability to create, view, track, update, prioritize and manage referrals and consults at any time in the care coordination workflow all in one place.
Ability to document a consult closure note and close the consult.
Ability to document and track a patient's care coordination plan including status and when it is handed-off to another party.
Ability to generate, review, and approve SAR within an existing referral.
Ability to manage, view and escalate Veteran care issues, flags, alerts and priorities based on business rules.

## Slide 5
Sep 2018
CPP Roadmap – Release 5
Release 5
2018
Ability to generate a report to reconcile discrepancies.
Ability to generate and view canned, custom and on-demand reports using a limited set of criteria.
Ability to manage and view care management tasks including follow-up, notes, case management and coordination activities.