Existing Product Intake Program (EPIP)

Patch PSGW*2.3*19

Remediation Plan

Department of Veterans Affairs

August 2017

Version 2.0

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 08/17/2017 | 2.0 | Updated section 3, Appendix A, and Appendix B | EPIP Project Team |
| 05/03/2017 | 1.0 | Initial (draft) version | EPIP Project Team |

Table of Contents

1.	Introduction	1

2.	Purpose	1

3.	Patch Description	1

3.1.	Needs and Requirements	2

4.	Points of Contact	2

5.	Code Remediation	3

5.1.	Standards and Conventions	3

5.2.	Review and Analysis	3

5.3.	Coding Changes	3

6.	Testing	4

6.1.	Test Plan	4

6.2.	Test Environment	4

6.3.	Test Readiness Review	4

6.4.	Testing Phases	4

6.4.1.	Unit Testing	5

6.4.2.	Component Integration and Systems Testing (CI/ST)	5

6.4.3.	Functional Testing	5

6.4.4.	Regression Testing	5

6.4.5.	Section 508 Compliance Testing	5

7.	Documentation Remediation	5

7.1.	User Guides	6

7.2.	Installation Guides	6

7.3.	Technical Manuals	6

7.4.	Operations Manuals	6

8.	Project Reporting	6

9.	Project Schedule	6

10.	Deployment	6

11.	Sustainment Requirements	6

12.	Maintenance and Knowledge Transfer	6

Appendix A:	XINDEX Listing for MUMPS Code Changes	7

Appendix B:	Source Code Changes	8

# Introduction

The Department of Veterans Affairs (VA) currently utilizes the Veterans Health Information Systems and Technology Architecture (VistA) suite of applications to provide clinical, financial, infrastructure, and management tools. The process of advancing “Class 3” field-developed VistA software to “Class 1” nationally-distributed status is referred to as the Existing Product Intake Program (EPIP). The VA’s goal is to supplement ongoing activities associated with evaluating and advancing field-developed software to a state that meets national standards and facilitates release for Veterans Health Administration (VHA)-wide use.

# Purpose

The purpose of this document is to fully describe the remediation plan to be used for the successful remediation of the intake product code to be deployed as patch PSGW*2.3*19. This patch addresses the following NSRs:

- NSR20170308 Add Stock Level to On-Demand Reports

This NSR has been implemented locally at the VA Medical Center in San Francisco CA.

- NSR20170314 Auto Print Ward Stock Requests on Designated Pharmacy Printer

This NSR has been implemented locally at the VA Medical Center in Chicago IL.

This document addresses the schedule, code remediation, testing, documentation, and delivery of this remediation effort.

# Patch Description

PSGW*2.3*19 provides the following enhancements to VistA:

- Displays the maximum allowed ward stock level when using the Enter/Edit Nurses' On-Demand Request [PSGW ON-DEMAND NURSING EDIT] option in the Auto Replenishment/Ward Stock Nurses’ Menu [PSGW RN]. Since the Pharmacy will fill an order for no more than the allowed stock level, nurses need to know the amount of stock that they can receive at one time. Currently, the allowed stock level displays only when a request is placed for more than double the allowed amount. This modification always displays the allowed stock level, thus preventing delays and frustration when trying to reorder stock.

This modification also displays the maximum allowed ward stock level when using the On-Demand Request Report by Date/AOU [PSGW ON-DEMAND PRINT] option. This option is used by Pharmacy staff to review nurses' ward stock requests. The allowed stock level is not currently displayed on the report, so Pharmacy staff must look up this information to determine whether a request exceeds the allowed amount. This modification always displays the allowed stock level on the report, which allows Pharmacy staff to easily compare the allowed and requested amounts.

This patch adds a system-level parameter WS_LVL_ON in the PARAMETER DEFINITION (#8989.51) file to turn the display functionality On/Off. Initially, this parameter is set to OFF (No). A Clinical Application Coordinator (CAC) or Automated Data Processing Application Coordinator (ADPAC) at each site will need to set this parameter to ON (Yes) to activate this functionality at the site.

- Adds the ability to automatically print ward stock medications on a designated printer within a pharmacy. Currently, pharmacy technicians do not have a quick way to determine which ward stock medications need to be delivered to the various wards and clinics. The pharmacy manager determines whether to use this functionality and which pharmacy printer should be designated as the default printer. This enhancement provides a new DEFAULT PHARMACY PRINTER (#32) field in the PATIENT SITE (#59.4) file. If a default printer is requested by the pharmacy manager, then a CAC or ADPAC must populate this field with a printer from the DEVICE (#3.5) file. If the field is not populated with a printer, then the auto-print functionality is effectively turned off. For sites with multiple location entries in the PATIENT SITE file, managers can designate a default printer for each location.

## Needs and Requirements

The Needs and Requirements for the NSR(s) addressed in this remediation are:

NSR20170308 Add Stock Level to On-Demand Reports:

- NEED 883488: Print Stock Level on Reports – For Nurses and Pharmacists who order and fill stock level requests, a process that allows me to order/fill up to, but not exceeding, the maximum stock level that prevents frustration, delays, and adding extra work. Unlike the current process which delays the stock items requested due to the inability of knowing how much can be ordered and filled and having to go check the stock level of most items, our process displays the maximum stock levels so the nurses know how much stock to order and the pharmacists know how much stock they can fill on the order.

NSR20170314 Auto Print Ward Stock Requests on Designated Pharmacy Printer

- NEED 883777: Print Ward Stock Requests – For Pharmacy Technicians who receive and fill ward stock requests, a process that automatically informs me (without user action required) which ward stock medications are needed in the wards and clinics that prevents confusion, does not waste my time, and does not disrupt the workflow of the clinics and wards. Unlike the current process which allows the user to not choose a printer and the request is displayed on the screen without alerting pharmacy of the request, our process autoprints the ward stock requests on a designated printer within pharmacy.

# Points of Contact

The VA Points of Contact (POCs) for NSR20170308 Add Stock Level to On-Demand Reports are:

- Functional POC: Maureen Boro EMAIL PHONE

- Technical POC: Ron Maenpaa EMAIL PHONE

The DANPSC   or NSR20170314 Auto Print Ward Stock Requests on Designated Pharmacy Printer are:

- Functional POC: Duane Machaj EMAIL PHONE

- Technical POC: Shirley Tir EMAIL PHONE

# Code Remediation

Leidos will review and analyze the intake product code for compliance with coding standards, pointers, shared tables, dependencies, and any interference with VistA systems.

## Standards and Conventions

Leidos will reference the http://go.DNS   /sacc website for applicable documents and will adhere to VA standards to complete the analysis of this intake product. The output of the VA XINDEX utility will be used to analyze the MUMPS source code and document the affected routines (see Appendix A).

The MUMPS coding standards website http://71.174.62.16/Demo/AnnoStd will also be used to ensure that the remediated code conforms to VA standards.

## Review and Analysis

Review and analysis of this intake product involves two parts: 1) verification that the source code changes specified in this document provide the desired effect, and 2) verification that the source code changes do not adversely affect any other VistA or CPRS functionality.

Testing will be performed to validate that the intended effect of these products is implemented, and that no other VistA or CPRS Graphical User Interface (GUI) functionality is adversely affected.

## Coding Changes

The coding changes required for NSR20170308 Add Stock Level to On-Demand Reports are in the following routines:

Modified MUMPS routines: PSGWODP, PSGWODPR, PSGWODRN

New MUMPS routines: None

The coding changes required for NSR20170314 Auto Print Ward Stock Requests on Designated Pharmacy Printer are in the following routines:

Modified MUMPS routines: PSGWODRN

New MUMPS routines: None

A detailed analysis of the coding changes is provided in Appendix B.

# Testing

Leidos will perform all testing-related activities to ensure that the remediated code meets the expectations of the VA business owner.

## Test Plan

Leidos will configure the test environment, provide code modifications and end-to-end testing, and deliver applicable testing documentation, following Veteran-focused Integration Process (VIP) guidelines.

The Leidos developer will modify the software pursuant to the VA standards defined in the Standards and Conventions section of this document, and will conduct full unit testing of the functionality and verify performance of all software code before it is released to Leidos SQA. SQA will then perform all applicable testing types as described in the Testing Phases section of this document. The developer and SQA will resolve problems and address issues as they arise during testing and will document issues using the Rational Team Concert (RTC) defect tracking tool.

## Test Environment

Within five working days of approval of this Remediation Plan, the developer will configure the development/test environment on an Austin Information Technology Center (AITC) server or other VA-approved development/test environment used for this intake product and install the remediated Kernel Installation and Distribution System (KIDS) build. The environment will be restored to its original baseline state by the VistA system administrator after development testing is completed, followed by installation of the remediated software.

Upon notification from the developer of test environment readiness, SQA will commence with planned testing activities. The SQA test execution and reporting documentation will reside in the Rational Quality Manager (RQM) “EPIP” Project. In order to perform testing of this VistA modification, the following tools will be leveraged: RQM, Reflections emulator, CPRS GUI v31 (1.0.30.75), and SnagIt.

## Test Readiness Review

Leidos will conduct a Test Readiness Review (TRR) at the conclusion of unit testing to verify the contents of the software to be tested, the test schedule, test environments, test participants, and associated logistics. Leidos will provide an agenda prior to the TRR and written minutes after completion of the TRR, in accordance with the Performance Work Statement (PWS).

## Testing Phases

Leidos will perform development and SQA testing activities in phases, and will provide all required testing documentation.

### Unit Testing

The developer will conduct unit testing of individual units of source code to determine if they are fit for use.

### Component Integration and Systems Testing (CI/ST)

Component Integration and Systems testing will be conducted by SQA to ensure that connectivity to the VistA application exists and is functioning normally. SQA will record Passed/Failed outcomes and capture displayed content to document the system testing effort.

### Functional Testing

Functional testing will be performed by SQA to test the code modifications. This testing will ensure that the software functionality is in alignment with the Government Furnished Information. SQA will record Passed/Failed outcomes and capture displayed content to document the functional testing effort.

### Regression Testing

Regression testing will be performed by SQA to ensure that the remediated code does not introduce errors to existing functionality. The regression test framework will be kept up-to-date with manual test cases and test scripts defining the inputs and expected outcomes. SQA will record Passed/Failed outcomes and capture displayed content to document the regression testing effort.

### Section 508 Compliance Testing

Section 508 testing will be performed on VistA and CPRS code when new user interface changes are introduced by the developer. The VA-recommended Assistive Technology tool, JAWS, will be used to conduct the 508 testing. Test results and related documentation will be submitted to the VA Section 508 team in accordance with the VA 508 testing requirements. Defects found during testing will be assessed and remediated by the developer.

# Documentation Remediation

Leidos will review existing VA documentation for possible impact as a result of this remediation effort, and will make updates where applicable.

To determine the existing VA documentation that requires modification, Leidos will conduct a thorough review of the documents currently available from the VA Software Document Library (VDL) located at http://www.DNS   /vdl/. Keyword searches using terms relevant to this remediation effort will be used to identify documents that might be impacted; those documents will then be reviewed in their entirety for any needed revisions.

The following sections outline the VDL documents to be revised for this remediation.

## User Guides

The following User Guide will be updated in the VDL:

- Inpatient Pharmacy Automatic Replenishment/Ward Stock Module User Manual

## Installation Guides

The National Patch Module Patch Description document for this remediation will provide the procedure for installing KIDS packages migrated from the test environment to the VA 
Pre-Production environments. Therefore, no Installation Guides will be updated.

## Technical Manuals

No Technical Manuals require revision as a result of this modification.

## Operations Manuals

No Operations Manuals require revision as a result of this modification.

# Project Reporting

Leidos will provide interim progress updates during daily Scrum calls and weekly management calls with VA representatives.

# Project Schedule

Leidos will follow the Scrum Agile methodology for software development. It is anticipated that this patch will require six 2-week sprints.

# Deployment

Leidos will create a KIDS package containing the software changes necessary to fulfill the requirements for this remediation effort. A KIDS package, along with all related documentation, will be delivered to the Contracting Office Representative (COR) for acceptance. If accepted, the KIDS package can then be released for national VA consumption; otherwise, Leidos will correct any defects found and repeat the necessary remediation activities.

# Sustainment Requirements

Leidos will provide maintenance support for 60 days to the VA to support the final Class 1 product after it is nationally released.

# Maintenance and Knowledge Transfer

To facilitate continuous process improvement, Leidos will deliver Sprint Review and Retrospective slides and a Lessons Learned Report to VA upon completion of the final sprint.

- XINDEX Listing for MUMPS Code Changes

The XINDEX tool is the standard tool used by the VA to analyze MUMPS source code. Following is a listing of the results of the XINDEX analysis of the affected routines

V. A.  C R O S S  R E F E R E N C E R  7.3

[2008 VA Standards & Conventions]

UCI: VISTA CPU: ROU    Aug 08, 2017@17:43:27

All Routines? No => No

Routine: PSGWODP

Routine: PSGWODPR

Routine: PSGWODRN

Routine:

3 routines

Select BUILD NAME: PSGW*2.3*19       AUTO REPLENISHMENT/WARD STOCK

Include the compiled template routines: N//

Print more than compiled errors and warnings? YES//N

Save parameters in ROUTINE file? NO//

Index all called routines? NO//

This report could take some time, Remember to QUEUE the report.

DEVICE:   HOME  (CRT)    Right Margin: 80//

V. A.  C R O S S  R E F E R E N C E R  7.3

[2008 VA Standards & Conventions]

UCI: VISTA CPU: ROU    Aug 08, 2017@17:43:27

The BUILD file Data Dictionaries are being processed.

59.4 INPATIENT SITE

The option and function files are being processed.

Routines are being processed.

Routines: 3  Faux Routines: 1

PSGWODP   PSGWODPR  PSGWODRN

Data Dictionaries

|dd59.4

--- CROSS REFERENCING ---

Compiled list of Errors and Warnings              Aug 08, 2017@17:43:27 page 1

No errors or warnings to report

--- END ---

- Source Code Changes

This appendix displays the VistA code before and after the updates required for this code modification were implemented. The following routines were affected:

Modified MUMPS routines: PSGWODP, PSGWODPR, PSGWODRN

New MUMPS routines: None

PSGWODP

Before:

PSGWODP  ;BHAM ISC/PTD,CML-Print an On-Demand Report by Date/AOU ; 17 Aug 93 / 8:49 AM

;;2.3; Automatic Replenishment/Ward Stock ;;4 JAN 94

BDT      S %DT="AEXT",%DT("A")="BEGINNING date for report: " D ^%DT K %DT G:Y<0 END S BDT=Y,BDT=BDT-.1

EDT      S %DT="AEXT",%DT(0)=BDT,%DT("A")="ENDING date for report: " D ^%DT K %DT G:Y<0 END S EDT=Y,EDT=EDT+.3

EN       D SEL^PSGWUTL1 G:'$D(SEL) END G:SEL="I" EN2

ASKAOU   ;

F JJ=0:0 S DIC="^PSI(58.1,",DIC(0)="QEAM" D ^DIC K DIC Q:Y<0  S AOULP(+Y)=""

I '$D(AOULP)&(X'="^ALL") G END

I X="^ALL" F AOU=0:0 S AOU=$O(^PSI(58.1,AOU)) Q:'AOU  S AOULP(AOU)=""

EN2      G:'$D(AOULP) END W !!,"The right margin for this report is 80.",!,"You may queue the report to print at a later time.",!!

DEV      K %ZIS,IOP S %ZIS="QM",%ZIS("B")="" D ^%ZIS I POP W !,"NO DEVICE SELECTED OR REPORT PRINTED!" G END

I $D(IO("Q")) K IO("Q") S ZTRTN="ENQ^PSGWODP",ZTDESC="Print On-Demand Request" S:$D(AOULP) ZTSAVE("AOULP(")="" F G="BDT","E

DT","SEL","IGDA" S:$D(@G) ZTSAVE(G)=""

I  D ^%ZTLOAD,HOME^%ZIS K ZTSK G END

U IO

;

ENQ      ;ENTRY POINT WHEN QUEUED

K ^TMP("PSGWOD",$J) S AOU=0

AOU      I $D(AOULP) S AOU=$O(AOULP(AOU)) I 'AOU D PRINT^PSGWODPR G DONE

I '$D(AOULP) S AOU=$O(^PSI(58.1,AOU)) I 'AOU D PRINT^PSGWODPR G DONE

DRUG     ;LOOP THROUGH DRUGS FOR AOU

S DRGDA=0

DRGLP    S DRGDA=$O(^PSI(58.1,AOU,1,DRGDA)) G:'DRGDA AOU D OD G DRGLP

;

OD       ;ON DEMAND REQUESTS

Q:'$O(^PSI(58.1,AOU,1,DRGDA,5,0))  S ODA=0

ODLP     S ODA=$O(^PSI(58.1,AOU,1,DRGDA,5,ODA)) Q:'ODA  S LOC=^(ODA,0),ODT=$P(LOC,"^") I (ODT<BDT)!(ODT>EDT) G ODLP

S QD=$P(LOC,"^",2),EDUZ=$S($P(LOC,"^",3)'="":$P(LOC,"^",3),1:"NOT LISTED"),DRGNM=$P(^PSI(58.1,AOU,1,DRGDA,0),"^"),STAN=$S($

P(^(0),"^",3)="":0,$P(^(0),"^",3)>DT:0,1:1)

S LEDUZ=$S(+$P(LOC,"^",5):$P(LOC,"^",5),1:"N/A"),LEDT=$S(+$P(LOC,"^",6):$P(LOC,"^",6),1:"N/A") D BACKORD

I '$O(^PSDRUG(DRGNM,0)) S DIK="^PSI(58.1,"_AOU_",1,",DA=DRGDA,DA(1)=AOU D ^DIK K DIK G ODLP

S DRGNAME=$P(^PSDRUG(DRGNM,0),"^"),^TMP("PSGWOD",$J,$P(ODT,"."),AOU,EDUZ,ODT,DRGNAME)=QD_"^"_STAN_"^"_DRGDA_"^"_BOTOT_"^"_L

EDUZ_"^"_LEDT G ODLP

DONE     I $E(IOST)'="C" W @IOF

I $E(IOST)="C" D:'QFLG SS^PSGWUTL1

END      K EDITDT,PREV,ZTSK,^TMP("PSGWOD",$J),AOULP,JJ,ANS,AOU,BDT,DRGDA,DRGNAME,DRGNM,EDT,EDUZ,J,LEDT,LEDUZ,LOC,ODA,ODT,PGCT,QD,STA

N,PSGDA,ADT,CAT,PSGWDT,PSGWODT,PSGWAOU,AMISFL,KEY,ODTM,TMDT,%,%I,%H,DA,G,D,DIE

K %DT,%W,C,SEL,IGDA,D0,D1,D2,DI,DIC,DIYS,DLAYGO,DQ,IO("Q"),PSGWV,BOTOT,X,Y,BO,QFLG,PSGWDUZ,PRTFLG,PSGWDT,PSGWCAT,BON,ALL,BC

FLG,NEWI,PSGDR,PSGWADT,PSGWD,PSGWDN D ^%ZISC

S:$D(ZTQUEUED) ZTREQ="@" Q

BACKORD  ;TOTAL ANY BACKORDERS

S X=DRGNM,BOTOT=0,DIC="^PSI(58.3,",DIC(0)="" D ^DIC Q:Y<0  S BO=+Y F J=0:0 S J=$S($D(^PSI(58.3,BO,1,AOU,1,J)):$O(^(J)),1:""

) Q:'J  S:$S($P(^(J,0),"^",5)="":1,1:0) BOTOT=BOTOT+$P(^(0),"^",2)

Q

After:

PSGWODP  ;BHAM ISC/PTD,CML-Print an On-Demand Report by Date/AOU ; 14 JUN 17 / 2

:48 PM

;;2.3;Automatic Replenishment/Ward Stock;**18,19**;4 JAN 94

;

BDT      S %DT="AEXT",%DT("A")="BEGINNING date for report: " D ^%DT K %DT G:Y<0

END S BDT=Y,BDT=BDT-.00001

N PSGWPFLG S PSGWPFLG=0 I $$GET^XPAR("ALL","WS_LVL_ON") S PSGWPFLG=1 ;

Patch PSGW*2.3*19 are changes active

EDT      S %DT="AEXT",%DT(0)=BDT,%DT("A")="ENDING date for report: " D ^%DT K %D

T G:Y<0 END S EDT=Y S:EDT'["." EDT=EDT+.24

I PSGWPFLG S EDT=EDT+.00001

EN       D SEL^PSGWUTL1 G:'$D(SEL) END G:SEL="I" EN2

ASKAOU   ;

F JJ=0:0 S DIC="^PSI(58.1,",DIC(0)="QEAM" D ^DIC K DIC Q:Y<0  S AOULP(+

Y)=""

I '$D(AOULP)&(X'="^ALL") G END

I X="^ALL" F AOU=0:0 S AOU=$O(^PSI(58.1,AOU)) Q:'AOU  S AOULP(AOU)=""

EN2      G:'$D(AOULP) END W !!,"The right margin for this report is 80.",!,"You

may queue the report to print at a later time.",!!

DEV      K %ZIS,IOP S %ZIS="QM",%ZIS("B")="" D ^%ZIS I POP W !,"NO DEVICE SELECT

ED OR REPORT PRINTED!" G END

I $D(IO("Q")) K IO("Q") S ZTRTN="ENQ^PSGWODP",ZTDESC="Print On-Demand R

equest" S:$D(AOULP) ZTSAVE("AOULP(")="" F G="BDT","EDT","SEL","IGDA" S:$D(@G) ZT

SAVE(G)=""

I  D ^%ZTLOAD,HOME^%ZIS K ZTSK G END

U IO

;

ENQ      ;ENTRY POINT WHEN QUEUED

I '$D(PSGWPFLG) N PSGWPFLG S PSGWPFLG=0 I $$GET^XPAR("ALL","WS_LVL_ON")

S PSGWPFLG=1 ; Patch PSGW*2.3*19 are changes active

K ^TMP("PSGWOD",$J) S AOU=0

AOU      I $D(AOULP) S AOU=$O(AOULP(AOU)) I 'AOU D PRINT^PSGWODPR G DONE

I '$D(AOULP) S AOU=$O(^PSI(58.1,AOU)) I 'AOU D PRINT^PSGWODPR G DONE

DRUG     ;LOOP THROUGH DRUGS FOR AOU

S DRGDA=0

DRGLP    S DRGDA=$O(^PSI(58.1,AOU,1,DRGDA)) G:'DRGDA AOU D OD G DRGLP

;

OD       ;ON DEMAND REQUESTS

Q:'$O(^PSI(58.1,AOU,1,DRGDA,5,0))  S ODA=0

ODLP     S ODA=$O(^PSI(58.1,AOU,1,DRGDA,5,ODA)) Q:'ODA  S LOC=^(ODA,0),ODT=$P(LO

C,"^") I (ODT<BDT)!(ODT>EDT) G ODLP

S QD=$P(LOC,"^",2),EDUZ=$S($P(LOC,"^",3)'="":$P(LOC,"^",3),1:"NOT LISTE

D"),DRGNM=$P(^PSI(58.1,AOU,1,DRGDA,0),"^"),STAN=$S($P(^(0),"^",3)="":0,$P(^(0),"

^",3)>DT:0,1:1)

S LEDUZ=$S(+$P(LOC,"^",5):$P(LOC,"^",5),1:"N/A"),LEDT=$S(+$P(LOC,"^",6)

:$P(LOC,"^",6),1:"N/A") D BACKORD

I '$O(^PSDRUG(DRGNM,0)) S DIK="^PSI(58.1,"_AOU_",1,",DA=DRGDA,DA(1)=AOU

D ^DIK K DIK G ODLP

I PSGWPFLG D

. N IEN S DRGNAME=$$GET1^DIQ(50,DRGNM,.01),IEN=DRGDA_","_AOU_","

. S ^TMP("PSGWOD",$J,"ARCHSTOCK",$P(ODT,"."),AOU,EDUZ,ODT,DRGNAME)=$$GE

T1^DIQ(58.11,IEN,1)

S DRGNAME=$P(^PSDRUG(DRGNM,0),"^"),^TMP("PSGWOD",$J,$P(ODT,"."),AOU,EDU

Z,ODT,DRGNAME)=QD_"^"_STAN_"^"_DRGDA_"^"_BOTOT_"^"_LEDUZ_"^"_LEDT G ODLP

DONE     I $E(IOST)'="C" W @IOF

I $E(IOST)="C" D:'QFLG SS^PSGWUTL1

END      K EDITDT,PREV,ZTSK,^TMP("PSGWOD",$J),AOULP,JJ,ANS,AOU,BDT,DRGDA,DRGNAME

,DRGNM,EDT,EDUZ,J,LEDT,LEDUZ,LOC,ODA,ODT,PGCT,QD,STAN,PSGDA,ADT,CAT,PSGWDT,PSGWO

DT,PSGWAOU,AMISFL,KEY,ODTM,TMDT,%,%I,%H,DA,G,D,DIE

K %DT,%W,C,SEL,IGDA,D0,D1,D2,DI,DIC,DIYS,DLAYGO,DQ,IO("Q"),PSGWV,BOTOT,

X,Y,BO,QFLG,PSGWDUZ,PRTFLG,PSGWDT,PSGWCAT,BON,ALL,BCFLG,NEWI,PSGDR,PSGWADT,PSGWD

,PSGWDN,PSGWPFLG D ^%ZISC

S:$D(ZTQUEUED) ZTREQ="@" Q

BACKORD  ;TOTAL ANY BACKORDERS

S X=DRGNM,BOTOT=0,DIC="^PSI(58.3,",DIC(0)="" D ^DIC Q:Y<0  S BO=+Y F J=

0:0 S J=$S($D(^PSI(58.3,BO,1,AOU,1,J)):$O(^(J)),1:"") Q:'J  S:$S($P(^(J,0),"^",5

)="":1,1:0) BOTOT=BOTOT+$P(^(0),"^",2)

Q

PSGWODPR

Before:

PSGWODPR ;BIR/PTD,CML-PRINT AN ON-DEMAND REPORT BY DATE/AOU - CONTINUED ;05/01/91 15:01

;;2.3; Automatic Replenishment/Ward Stock ; **15** ;4 JAN 94

PRINT    ;PRINT AN ON DEMAND REQUEST

S PGCT=1,ODT=0,QFLG="" I '$O(^TMP("PSGWOD",$J,0)) D HDR W !,"NO ON-DEMAND DATA FOR SELECTED DATE RANGE." Q

DTLP     S ODT=$O(^TMP("PSGWOD",$J,ODT)),AOU=0 Q:'ODT

AOULP    S AOU=$O(^TMP("PSGWOD",$J,ODT,AOU)),EDUZ=0 G:'AOU DTLP D:PGCT>1 PRTCHK Q:QFLG  D HDR W !!,"==> AREA OF USE: ",$P(^PSI(58.1,

AOU,0),"^")

DUZLP    S EDUZ=$O(^TMP("PSGWOD",$J,ODT,AOU,EDUZ)),ODTM=0 G:EDUZ="" AOULP W !!?6,"ENTERED BY: ",$S(+EDUZ'=0:$P(^VA(200,EDUZ,0),"^"),

1:"UNKNOWN")

TMLP     S ODTM=$O(^TMP("PSGWOD",$J,ODT,AOU,EDUZ,ODTM)),DRGNAME="" G:'ODTM DUZLP S Y=ODTM X ^DD("DD") S TMDT=Y

DRLP     S DRGNAME=$O(^TMP("PSGWOD",$J,ODT,AOU,EDUZ,ODTM,DRGNAME)) G:DRGNAME="" TMLP S LOC=^(DRGNAME),QD=$P(LOC,"^"),STAN=$P(LOC,"^"

,2),DRGDA=$P(LOC,"^",3),BOTOT=$P(LOC,"^",4),LEDUZ=$P(LOC,"^",5),LEDT=$P(LOC,"^",6)

I $Y+5>IOSL D PRTCHK Q:QFLG  D HDR

I +LEDUZ W !?6,"Next Item LAST EDITED BY: ",$S($D(^VA(200,LEDUZ,0)):$P(^(0),"^"),1:"UNKNOWN") I +LEDT S Y=LEDT X ^DD("DD")

W " on ",Y

W !,DRGNAME,!?36,TMDT,?55,$J(QD,4),?62,$S(BOTOT>0:$J(BOTOT,4),1:""),?68,$S(STAN'=1:"*Std. Stock",1:"") I $D(^PSI(58.1,AOU,1

,DRGDA,"EXP")),+^("EXP") S Y=+^("EXP") X ^DD("DD") W !?2,"Expiration Date: ",Y

G DRLP

HDR      ;PRINT REPORT MAIN HEADER

D NOW^%DTC S Y=$P(%,".") X ^DD("DD") W:$Y @IOF W !,"ON DEMAND REQUEST LIST BY DATE",?50,"DATE: ",Y,?70,"PAGE: ",PGCT I $D(S

EL),SEL="I",$D(IGDA) W !,"FOR INVENTORY GROUP - ",$P(^PSI(58.2,IGDA,0),"^")

S Y=ODT X ^DD("DD") W !!?25,"REQUEST DATE: ",$S(Y'=0:Y,1:"NONE FOUND"),!?12,"ITEM",?62,"BACK-"

W !?36,"DT/TIME ORDERED",?56,"QTY",?62,"ORDER",! S PGCT=PGCT+1 F J=1:1:80 W "-"

Q

;

PRTCHK   ;

I $E(IOST)="C" W !!,"Press <RETURN> to Continue or ""^"" to Exit: " R ANS:DTIME S:'$T ANS="^" D:ANS?1."?" HELP^PSGWUTL1 I A

NS="^" S QFLG=1

Q

After:

PSGWODPR ;BIR/PTD,CML-PRINT AN ON-DEMAND REPORT BY DATE/AOU - CONTINUED ;14 JUN

17 / 2:48 PM

;;2.3;Automatic Replenishment/Ward Stock;**15,18,19**;4 JAN 94

PRINT    ;PRINT AN ON DEMAND REQUEST

N PSGWPFLG S PSGWPFLG=0 I $$GET^XPAR("ALL","WS_LVL_ON") S PSGWPFLG=1 ;

Patch PSGW*2.3*19 are changes active

S PGCT=1,ODT=0,QFLG="" I '$O(^TMP("PSGWOD",$J,0)) D HDR W !,"NO ON-DEMA

ND DATA FOR SELECTED DATE RANGE." Q

DTLP     S ODT=$O(^TMP("PSGWOD",$J,ODT)),AOU=0 Q:'ODT

AOULP    S AOU=$O(^TMP("PSGWOD",$J,ODT,AOU)),EDUZ=0 G:'AOU DTLP D:PGCT>1 PRTCHK

Q:QFLG  D HDR W !!,"==> AREA OF USE: ",$P(^PSI(58.1,AOU,0),"^")

DUZLP    S EDUZ=$O(^TMP("PSGWOD",$J,ODT,AOU,EDUZ)),ODTM=0 G:EDUZ="" AOULP W !!?6

,"ENTERED BY: ",$S(+EDUZ'=0:$P(^VA(200,EDUZ,0),"^"),1:"UNKNOWN")

TMLP     S ODTM=$O(^TMP("PSGWOD",$J,ODT,AOU,EDUZ,ODTM)),DRGNAME="" G:'ODTM DUZLP

S Y=ODTM X ^DD("DD") S TMDT=Y

DRLP     S DRGNAME=$O(^TMP("PSGWOD",$J,ODT,AOU,EDUZ,ODTM,DRGNAME)) G:DRGNAME=""

TMLP S LOC=^(DRGNAME),QD=$P(LOC,"^"),STAN=$P(LOC,"^",2),DRGDA=$P(LOC,"^",3),BOTO

T=$P(LOC,"^",4),LEDUZ=$P(LOC,"^",5),LEDT=$P(LOC,"^",6)

I $Y+5>IOSL D PRTCHK Q:QFLG  D HDR

I +LEDUZ W !?6,"Next Item LAST EDITED BY: ",$S($D(^VA(200,LEDUZ,0)):$P(

^(0),"^"),1:"UNKNOWN") I +LEDT S Y=LEDT X ^DD("DD") W " on ",Y

W !,DRGNAME,!?36,TMDT,?55,$J(QD,4),?62,$S(BOTOT>0:$J(BOTOT,4),1:""),?68

,$S(STAN'=1:"*Std. Stock",1:"")

S Y="" I $D(^PSI(58.1,AOU,1,DRGDA,"EXP")),+^("EXP") S Y=+^("EXP") X ^DD

("DD") W !?2,"Expiration Date: ",Y

I PSGWPFLG W:Y="" ! W ?30,"STOCK LEVEL: ",$G(^TMP("PSGWOD",$J,"ARCHSTOC

K",ODT,AOU,EDUZ,ODTM,DRGNAME))

G DRLP

HDR      ;PRINT REPORT MAIN HEADER

D NOW^%DTC S Y=$P(%,".") X ^DD("DD") W:$Y @IOF W !,"ON DEMAND REQUEST L

IST BY DATE",?50,"DATE: ",Y,?70,"PAGE: ",PGCT I $D(SEL),SEL="I",$D(IGDA) W !,"FO

R INVENTORY GROUP - ",$P(^PSI(58.2,IGDA,0),"^")

S Y=ODT X ^DD("DD") W !!?25,"REQUEST DATE: ",$S(Y'=0:Y,1:"NONE FOUND"),

!?12,"ITEM",?62,"BACK-"

W !?36,"DT/TIME ORDERED",?56,"QTY",?62,"ORDER",! S PGCT=PGCT+1 F J=1:1:

80 W "-"

Q

;

PRTCHK   ;

I $E(IOST)="C" W !!,"Press <RETURN> to Continue or ""^"" to Exit: " R A

NS:DTIME S:'$T ANS="^" D:ANS?1."?" HELP^PSGWUTL1 I ANS="^" S QFLG=1

Q

PSGWODRN

Before:

PSGWODRN ;BHAM ISC/MPH,PTD,CML-Enter an On-Demand Request - for Nursing Staff ; 17 Mar 97 / 2:48 PM

;;2.3; Automatic Replenishment/Ward Stock ;**11**;4 JAN 94

I '$D(PSGWSITE) D ^PSGWSET Q:'$D(PSGWSITE)  S PSGWFLG=1

S BCFLG=0 G DATE ; I '$P(PSGWSITE,"^",27) S BCFLG=0 G DATE

W !!,"This option can be used with a Bar Code Reader and a printed listing from",!,"the option 'LIST BAR CODED STOCK ITEMS'

.",!!,"If you choose to use a bar code reader, you MUST use it to enter both",!,"the AOU and the ITEM."

ASK      W !!,"Do you wish to use a Bar Code Reader" S %=2 D YN^DICN G:%<0!(%="") BOT I %<1 W !,"PLEASE ANSWER 'YES' OR 'NO'." G ASK

S BCFLG=$S(%<2:1,1:0)

DATE     S PSGWV="AMIS COMPILE FLAG" R !!,"SELECT DATE/TIME FOR ON-DEMAND REQUEST: NOW // ",ODT:DTIME S:'$T ODT="^" G:ODT="^" BOT S:

ODT="" ODT="NOW"

I "?"[$E(ODT) S X="?",DIC(0)="M",DIC="^PSI(58.1,",D="OND" D IX^DIC K DIC G DATE

DT       S %DT="ET",%DT(0)="-NOW",X=ODT D ^%DT K %DT(0) G:Y<0 DATE S (ODT,PSGWADT)=Y,PSGWCAT="W",AMISFL=0,PRTFLG=0

AOU      R !,"Select MEDICATION AREA OF USE: ",X:DTIME S:'$T X="^" G BOT:"^"[X I BCFLG,X'?1"A".N W *7,"  ??",!,"Wand the bar code.

It should be in the format of an 'A' followed by a series",!,"of number(s).  Ex. - 'A123'" G AOU

S:BCFLG X=$P(X,"A",2) S DIC="^PSI(58.1,",DIC(0)="QEMN",DIC("S")="I $S('$D(^(""I"")):1,'^(""I""):1,^(""I"")>DT:1,1:0)" D ^DI

C K DIC

G:X?1."?" AOU G:Y<0 BOT S (AOU,PSGWAOU)=+Y S:($P(^PSI(58.1,AOU,0),"^",3)'=1)&($P(PSGWSITE,"^",25)=1) AMISFL=1

I '$D(^PSI(58.1,AOU,1,0)) S ^(0)="^58.11IP^^"

ITEM     R !,"Select ITEM: ",X:DTIME S:'$T X="^" G BOT:X="^",END:X="" I BCFLG,X'?1"I".N W *7,"  ??",!,"Wand the bar code.  It should

be in the format of an 'I' followed by a series",!,"of number(s).  Ex. - 'I123'" G ITEM

S:BCFLG X=$P(X,"I",2) S DIC="^PSI(58.1,AOU,1,",DIC(0)="QEM",DA(1)=AOU,DIC("S")="S DRGDA=+^(0) I $S('$D(^(""I"")):1,$O(^(""I

"",0))'>DT:0,1:1) D SCR2^PSGWOD2" D ^DIC K DIC G ITEM:X?1."?"!(Y<0) S (PSGDR,PSGWDN)=$P(Y,"^",2),ITEM=+Y

BACKOD   S X=PSGDR,PSGBOT=0,DIC="^PSI(58.3,",DIC(0)="" D ^DIC K DIC G:Y<0 UPD S PSGBON=+Y

F J=0:0 S J=$S($D(^PSI(58.3,PSGBON,1,AOU,1,J)):$O(^(J)),1:0) Q:J'>0  S:$S($P(^(J,0),"^",5)="":1,1:0) PSGBOT=PSGBOT+$P(^(0),

"^",2)

W:PSGBOT'=0 !!,"Item is on BACKORDER.  You may not enter a quantity.",!,"Total Backordered for this item is ",PSGBOT,".",!!

UPD      I PSGBOT'>0 S DR="16///"_ODT,DR(2,58.28)="2////"_DUZ_";S PSGWOLD=$P(^PSI(58.1,AOU,1,DA(1),5,DA,0),""^"",2);1T;S PSGWQD=X-PS

GWOLD"

I  S PSGDR=$P(^PSDRUG(PSGDR,0),"^"),DIE="^PSI(58.1,AOU,1,",DA(1)=AOU,DA=ITEM D ^DIE K DIE I $D(PSGWQD),(PSGWQD'=0) S PRTFLG

=1 I AMISFL=1 S ^PSI(58.5,"AMIS",$H,PSGWADT,PSGWCAT,PSGWAOU,PSGWDN,PSGWQD)=""

DONE     K PSGBON,PSGBOT,PSGDR,PSGWDN,PSGWQD,PSGWOLD,X,Y,J,DR G ITEM

END      G:'PRTFLG BOT R !!,"Do you wish to print a copy of this on-demand request ? N//",ANS:DTIME S:'$T ANS="^" S:ANS="" ANS="^" G

:ANS="^" BOT

I "YyNn"'[$E(ANS) W !!,"Answer ""Y"" or ""N"". If you answer yes, the program will print a ""pick list"" or",!,"hard copy o

f this on-demand request. The report lists the date, AOU, items,",!,"quantities, and person entering request." G END

I "Yy"[$E(ANS) S ALL=0,(BDT,EDT)=ODT G DEV^PSGWODP

BOT      K %,BCFLG,PSGBON,PSGBOT,PSGDR,DR,AOU,ODT,ANS,PSGWADT,PSGWCAT,PSGWDN,PSGWOLD,PSGWQD,PSGWAOU,AMISFL,KEY,PSGWV,DA,D,DIE,%DT,%W

,D0,D1,D2,DI,DLAYGO,DQ,ITEM,PRTFLG,DRGDA K:$D(PSGWFLG) PSGWSITE,PSGWFLG Q

After:

PSGWODRN ;BHAM ISC/MPH,PTD,CML-Enter an On-Demand Request - for Nursing Staff ;

14 JUN 17 / 2:48 PM

;;2.3;Automatic Replenishment/Ward Stock;**11,19**;4 JAN 94

N PSGWITMC S PSGWITMC=0 ; PSGWITMC is a counter of the number of passes

through ITEM

I '$D(PSGWSITE) D ^PSGWSET Q:'$D(PSGWSITE)  S PSGWFLG=1

S BCFLG=0 G DATE ; I '$P(PSGWSITE,"^",27) S BCFLG=0 G DATE

W !!,"This option can be used with a Bar Code Reader and a printed list

ing from",!,"the option 'LIST BAR CODED STOCK ITEMS'.",!!,"If you choose to use

a bar code reader, you MUST use it to enter both",!,"the AOU and the ITEM."

ASK      W !!,"Do you wish to use a Bar Code Reader" S %=2 D YN^DICN G:%<0!(%=""

) BOT I %<1 W !,"PLEASE ANSWER 'YES' OR 'NO'." G ASK

S BCFLG=$S(%<2:1,1:0)

DATE     S PSGWV="AMIS COMPILE FLAG" R !!,"SELECT DATE/TIME FOR ON-DEMAND REQUEST: NOW // ",ODT:DTIME S:'$T ODT="^" G:ODT="^" BOT S:ODT="" ODT="NOW"

I "?"[$E(ODT) S X="?",DIC(0)="M",DIC="^PSI(58.1,",D="OND" D IX^DIC K DIC G DATE

DT       S %DT="ET",%DT(0)="-NOW",X=ODT D ^%DT K %DT(0) G:Y<0 DATE S (ODT,PSGWADT)=Y,PSGWCAT="W",AMISFL=0,PRTFLG=0

AOU      R !,"Select MEDICATION AREA OF USE: ",X:DTIME S:'$T X="^" G BOT:"^"[X I BCFLG,X'?1"A".N W *7,"  ??",!,"Wand the bar code.  It should be in the format of an 'A' followed by a series",!,"of number(s).  Ex. - 'A123'" G AOU

S:BCFLG X=$P(X,"A",2) S DIC="^PSI(58.1,",DIC(0)="QEMN",DIC("S")="I $S('$D(^(""I"")):1,'^(""I""):1,^(""I"")>DT:1,1:0)" D ^DIC K DIC

G:X?1."?" AOU G:Y<0 BOT S (AOU,PSGWAOU)=+Y S:($P(^PSI(58.1,AOU,0),"^",3)'=1)&($P(PSGWSITE,"^",25)=1) AMISFL=1

I '$D(^PSI(58.1,AOU,1,0)) S ^(0)="^58.11IP^^"

ITEM     R !,"Select ITEM: ",X:DTIME S:'$T X="^" G BOT:(X="^"&(PSGWITMC<1)),END:X="" I BCFLG,X'?1"I".N W *7,"  ??",!,"Wand the bar code.  It should be in the format of an 'I' followed by a series",!,"of number(s).  Ex. - 'I123'" G ITEM

S:BCFLG X=$P(X,"I",2) S DIC="^PSI(58.1,AOU,1,",DIC(0)="QEM",DA(1)=AOU,DIC("S")="S DRGDA=+^(0) I $S('$D^""I"")):1,$O(^(""I"",0))'>DT:0,1:1) D SCR2^PSGWOD2" D ^DIC K DIC G ITEM:X?1."?"!(Y<0) S (PSGDR,PSGWDN)=$P(Y,"^",2),ITEM=+Y

BACKOD   S X=PSGDR,PSGBOT=0,DIC="^PSI(58.3,",DIC(0)="" D ^DIC K DIC G:Y<0 UPD S PSGBON=+Y

F J=0:0 S J=$S($D(^PSI(58.3,PSGBON,1,AOU,1,J)):$O(^(J)),1:0) Q:J'>0  S:$S($P(^(J,0),"^",5)="":1,1:0) PSGBOT=PSGBOT+$P(^(0),"^",2)

W:PSGBOT'=0 !!,"Item is on BACKORDER.  You may not enter a quantity.",!,"Total Backordered for this item is ",PSGBOT,".",!!

UPD      I PSGBOT'>0 S DR(2,58.11)="16///"_ODT,DR(3,58.28)="2////"_DUZ_";S PSGWOLD=$P(^PSI(58.1,AOU,1,DA(1),5,DA,0),""^"",2);1T;S PSGWQD=X-PSGWOLD"

I $$GET^XPAR("ALL","WS_LVL_ON") N IEN S IEN=ITEM_","_AOU_"," W !,"Stock Level Allowed is ",$$GET1^DIQ(58.11,IEN,1),"." K IEN ;Patch PSWG*2.3*19

I PSGBOT'>0 S PSGDR=$P(^PSDRUG(PSGDR,0),"^"),DIE("NO^")="Other value",DIE="^PSI58.1,",DA=AOU,DR="1///"_PSGDR D ^DIE I $D(PSGWQD),(PSGWQD'=0) S PRTFLG=1 I AMISFL=1 S ^PSI(58.5,"AMIS",$H,PSGWADT,PSGWCAT,PSGWAOU,PSGWDN,PSGWQD)=""

DONE     K PSGBON,PSGBOT,PSGDR,PSGWDN,PSGWQD,PSGWOLD,X,Y,J,DR,IEN S PSGWITMC=PSGWITMC+1 G ITEM

END      ;

G:'PRTFLG BOT

N PSGWTEMP S PSGWTEMP=$$GET1^DIQ(3.5,$P(PSGWSITE,"^",32),.01)

I PSGWTEMP'="" D AUTOQ K PSGWTEMP,PSGWITMC

R !!,"Do you wish to print a copy of this on-demand request ? N//",ANS:DTIME S:'$T ANS="^" S:ANS="" ANS="^" G:ANS="^" BOT

I "YyNn"'[$E(ANS) W !!,"Answer ""Y"" or ""N"". If you answer yes, the program will print a ""pick list"" or",!,"hard copy of this on-demand request. The report lists the date, AOU, items,",!,"quantities, and person ntering request." G END

I "Yy"[$E(ANS) S ALL=0,(BDT,EDT)=ODT G DEV^PSGWODP

BOT      K %,BCFLG,PSGBON,PSGBOT,PSGDR,DR,AOU,ODT,ANS,PSGWADT,PSGWCAT,PSGWDN,PSGWOLD,PSGWQD,PSGWAOU,AMISFL,KEY,PSGWV,DA,D,DIE,%DT,%W,D0,D1,D2,DI,DLAYGO,DQ,ITEM,PRTFLG,DRGDA,PSGWTEMP,PSGWITMC K:$D(PSGWFLG) PSGWSITE,PSGWFLG Q

AUTOQ    ;Patch to Auto queue Ward Stock Request to pharmacy printer (PSGW*2.3*19)

S ALL=0,(BDT,EDT)=ODT

S ZTIO=$$GET1^DIQ(3.5,$P(PSGWSITE,"^",32),.01)

S ZTDESC="AUTO-PRINT WARD STOCK REQUEST" S ZTRTN="ENQ^PSGWODP" S:$D(AOULP) ZTSAVE("AOULP*")="" F G="BDT","EDT" S:$D(@G) ZTSAVE(G)=""

D ^%ZTLOAD

K ZTRTN,ZTDEC,ZTIO,ZTSAVE

Q

;