Existing Product Intake Program (EPIP)

Patch RT*2.0*47

Remediation Plan

Department of Veterans Affairs

August 2017

Version 2.0

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 08/07/2017 | 2.0 | Updated section 3 and Appendix B | EPIP Project Team |
| 05/03/2017 | 1.0 | Initial (draft) version | EPIP Project Team |

Table of Contents

1.	Introduction	1

2.	Purpose	1

3.	Patch Description	1

3.1.	Needs and Requirements	2

4.	Points of Contact	2

5.	Code Remediation	2

5.1.	Standards and Conventions	2

5.2.	Review and Analysis	3

5.3.	Coding Changes	3

6.	Testing	3

6.1.	Test Plan	3

6.2.	Test Environment	4

6.3.	Test Readiness Review	4

6.4.	Testing Phases	4

6.4.1.	Unit Testing	4

6.4.2.	Component Integration and Systems Testing (CI/ST)	4

6.4.3.	Functional Testing	4

6.4.4.	Regression Testing	5

6.4.5.	Section 508 Compliance Testing	5

7.	Documentation Remediation	5

7.1.	User Guides	5

7.2.	Installation Guides	5

7.3.	Technical Manuals	5

7.4.	Operations Manuals	5

8.	Project Reporting	6

9.	Project Schedule	6

10.	Deployment	6

11.	Sustainment Requirements	6

12.	Maintenance and Knowledge Transfer	6

Appendix A:	XINDEX Listing for MUMPS Code Changes	7

Appendix B:	Source Code Changes	8

# Introduction

The Department of Veterans Affairs (VA) currently utilizes the Veterans Health Information Systems and Technology Architecture (VistA) suite of applications to provide clinical, financial, infrastructure, and management tools. The process of advancing “Class 3” field-developed VistA software to “Class 1” nationally-distributed status is referred to as the Existing Product Intake Program (EPIP). The VA’s goal is to supplement ongoing activities associated with evaluating and advancing field-developed software to a state that meets national standards and facilitates release for Veterans Health Administration (VHA)-wide use.

# Purpose

The purpose of this document is to fully describe the remediation plan to be used for the successful remediation of the intake product code to be deployed as patch RT*2.0*47. This patch addresses the following NSRs:

- NSR20170311 Change Default for Issue Request for Records Prompt

This NSR has been implemented locally at the Fargo VA Health Care System (Fargo ND), Sioux Falls VA Health Care System (Sioux Falls SD), Gulf Coast Veterans Health Care System (Biloxi MS), VA Black Hills Health Care System (Meade SD, Hot Springs SD), VA Loma Linda Health Care System (Loma Linda CA), Minneapolis VA Health Care System (Minneapolis MN), VA Nebraska-Western Iowa Health Care System (Omaha NE), St. Cloud VA Health Care System (St Cloud MN), VA Central Iowa Health Care System (Des Moines IA), Iowa City VA Health Care System (Iowa City IA), and the VA Medical Centers in Gainesville FL and Grand Junction CO.

- NSR20170321 Add SSN to Requests Pending for Borrower

This NSR has been implemented locally at the VA New Jersey Health Care System (Orange NJ and Lyons NJ).

This document addresses the schedule, code remediation, testing, documentation, and delivery of this remediation effort.

# Patch Description

RT*2.0*47 provides the following enhancements to VistA:

- Modifies the default response to the "ISSUE REQUEST FOR RECORDS?" prompt in the Appointment Management [APPOINTMENT MANAGEMENT SDAM APPT MGT] and Admitting Area Chart Request [RT MAS-ADMIT-CHART-REQUEST] options in the Record Tracking package from "YES" to "NO." This prompt is used to determine whether hard copy appointment record requests are printed to a file room printer. The printing is deemed unnecessary at many sites and leads to wasted paper. Prior to CPRS implementation, hard copy records were necessary for appointments. The use of CPRS removes the need to print a hard copy for the vast majority of appointments, thus making "NO" the logical default.

- Modifies the REQUESTS PENDING FOR A BORROWER [RT RPT-REQUEST-BY-BORROWER] option in the Management Reports menu to display the last four digits of each patient’s Social Security Number (SSN). This option displays a list of pending requests for patient records from a particular borrower. Not including the SSN in this list makes it time consuming to check patient records to obtain this information.

## Needs and Requirements

The Needs and Requirements for the NSR(s) addressed in this remediation are:

NSR20170311 Change Default for Issue Request for Records Prompt:

- NEED 883953: Change Default Prompt For Request For Records – For staff who make appointments for patients, a change to Appointment Management option that changes the default prompt for the ‘ISSUE REQUEST FOR RECORDS’ field from ‘YES’ to ‘NO.’ Unlike the current process in which the field prompt defaults to ‘Yes,’ our process prevents accidental requests for records from being submitted to the file rooms.

NSR20170321 Add SSN to Requests Pending for Borrower:

- NEED 885964: Add Last 4 Patient SSN To Borrower Request Report – For administrative and clinical staff who are responsible for filling record requests, a change to the Requests Pending for a Borrower option that displays the last four digits of the patient’s Social Security Number (SSN). Unlike the current output that does not display the SSN, our process prevents wasted staff time searching through records for the information.

# Points of Contact

The VA Points of Contact (POCs) for NSR20170311 Change Default for Issue Request for Records Prompt are:

- Functional POC: Richard Cho

- Technical POC: Robert Tanjuakio

The DANPSC   or NSR20170321 Add SSN to Requests Pending for Borrower are:

- Functional POC: Tiffany Evens

- Technical POC: Beatrice Smith

# Code Remediation

Leidos will review and analyze the intake product code for compliance with coding standards, pointers, shared tables, dependencies, and any interference with VistA systems.

## Standards and Conventions

Leidos will reference the http://go.DNS   /sacc website for applicable documents and will adhere to VA standards to complete the analysis of this intake product. The output of the VA XINDEX utility will be used to analyze the MUMPS source code and document the affected routines (see Appendix A).

The MUMPS coding standards website http://71.174.62.16/Demo/AnnoStd will also be used to ensure that the remediated code conforms to VA standards.

## Review and Analysis

Review and analysis of this intake product involves two parts: 1) verification that the source code changes specified in this document provide the desired effect, and 2) verification that the source code changes do not adversely affect any other VistA or CPRS functionality.

Testing will be performed to validate that the intended effect of these products is implemented, and that no other VistA or CPRS Graphical User Interface (GUI) functionality is adversely affected.

## Coding Changes

The coding changes required for NSR20170311 Change Default for Issue Request for Records Prompt are in the following routines:

Modified MUMPS routines: RTQ3

New MUMPS routines: None

The coding changes required for NSR20170321 Add SSN to Requests Pending for Borrower are in the following routines:

Modified MUMPS routines: RTRPT1

New MUMPS routines: None

A detailed analysis of the coding changes is provided in Appendix B.

# Testing

Leidos will perform all testing-related activities to ensure that the remediated code meets the expectations of the VA business owner.

## Test Plan

Leidos will configure the test environment, provide code modifications and end-to-end testing, and deliver applicable testing documentation, following Veteran-focused Integration Process (VIP) guidelines.

The Leidos developer will modify the software pursuant to the VA standards defined in the Standards and Conventions section of this document, and will conduct full unit testing of the functionality and verify performance of all software code before it is released to Leidos SQA. SQA will then perform all applicable testing types as described in the Testing Phases section of this document. The developer and SQA will resolve problems and address issues as they arise during testing and will document issues using the Rational Team Concert (RTC) defect tracking tool.

## Test Environment

Within five working days of approval of this Remediation Plan, the developer will configure the development/test environment on an Austin Information Technology Center (AITC) server or other VA-approved development/test environment used for this intake product and install the remediated Kernel Installation and Distribution System (KIDS) build. The environment will be restored to its original baseline state by the VistA system administrator after development testing is completed, followed by installation of the remediated software.

Upon notification from the developer of test environment readiness, SQA will commence with planned testing activities. The SQA test execution and reporting documentation will reside in the Rational Quality Manager (RQM) “EPIP” Project. In order to perform testing of this VistA modification, the following tools will be leveraged: RQM, Reflections emulator, CPRS GUI v31 (1.0.30.75), and SnagIt.

## Test Readiness Review

Leidos will conduct a Test Readiness Review (TRR) at the conclusion of unit testing to verify the contents of the software to be tested, the test schedule, test environments, test participants, and associated logistics. Leidos will provide an agenda prior to the TRR and written minutes after completion of the TRR, in accordance with the Performance Work Statement (PWS).

## Testing Phases

Leidos will perform development and SQA testing activities in phases, and will provide all required testing documentation.

### Unit Testing

The developer will conduct unit testing of individual units of source code to determine if they are fit for use.

### Component Integration and Systems Testing (CI/ST)

Component Integration and Systems testing will be conducted by SQA to ensure that connectivity to the VistA application exists and is functioning normally. SQA will record Passed/Failed outcomes and capture displayed content to document the system testing effort.

### Functional Testing

Functional testing will be performed by SQA to test the code modifications. This testing will ensure that the software functionality is in alignment with the Government Furnished Information. SQA will record Passed/Failed outcomes and capture displayed content to document the functional testing effort.

### Regression Testing

Regression testing will be performed by SQA to ensure that the remediated code does not introduce errors to existing functionality. The regression test framework will be kept up-to-date with manual test cases and test scripts defining the inputs and expected outcomes. SQA will record Passed/Failed outcomes and capture displayed content to document the regression testing effort.

### Section 508 Compliance Testing

Section 508 testing will be performed on VistA and CPRS code when new user interface changes are introduced by the developer. The VA-recommended Assistive Technology tool, JAWS, will be used to conduct the 508 testing. Test results and related documentation will be submitted to the VA Section 508 team in accordance with the VA 508 testing requirements. Defects found during testing will be assessed and remediated by the developer.

# Documentation Remediation

Leidos will review existing VA documentation for possible impact as a result of this remediation effort, and will make updates where applicable.

To determine the existing VA documentation that requires modification, Leidos will conduct a thorough review of the documents currently available from the VA Software Document Library (VDL) located at http://www.DNS   /vdl/. Keyword searches using terms relevant to this remediation effort will be used to identify documents that might be impacted; those documents will then be reviewed in their entirety for any needed revisions.

The following sections outline the VDL documents to be revised for this remediation.

## User Guides

The following User Guide will be updated in the VDL:

- Record Tracking User Manual

## Installation Guides

The National Patch Module Patch Description document for this remediation will provide the procedure for installing KIDS packages migrated from the test environment to the VA 
Pre-Production environments. Therefore, no Installation Guides will be updated.

## Technical Manuals

No Technical Manuals require revision as a result of this modification.

## Operations Manuals

No Operations Manuals require revision as a result of this modification.

# Project Reporting

Leidos will provide interim progress updates during daily Scrum calls and weekly management calls with VA representatives.

# Project Schedule

Leidos will follow the Scrum Agile methodology for software development. It is anticipated that this patch will require five 2-week sprints.

# Deployment

Leidos will create a KIDS package containing the software changes necessary to fulfill the requirements for this remediation effort. A KIDS package, along with all related documentation, will be delivered to the Contracting Office Representative (COR) for acceptance. If accepted, the KIDS package can then be released for national VA consumption; otherwise, Leidos will correct any defects found and repeat the necessary remediation activities.

# Sustainment Requirements

Leidos will provide maintenance support for 60 days to the VA to support the final Class 1 product after it is nationally released.

# Maintenance and Knowledge Transfer

To facilitate continuous process improvement, Leidos will deliver Sprint Review and Retrospective slides and a Lessons Learned Report to VA upon completion of the final sprint.

- XINDEX Listing for MUMPS Code Changes

The XINDEX tool is the standard tool used by the VA to analyze MUMPS source code. Following is a listing of the results of the XINDEX analysis of the affected routines.

V. A.  C R O S S  R E F E R E N C E R  7.3

[2008 VA Standards & Conventions]

UCI: VISTA CPU: ROU    Apr 19, 2017@11:12:50

Routines: 2  Faux Routines: 0

RTQ3      RTRPT1

--- CROSS REFERENCING ---

Compiled list of Errors and Warnings              Apr 19, 2017@11:12:50 page 1

No errors or warnings to report

- Source Code Changes

This appendix displays the VistA code before and after the updates required for this code modification were implemented. The following routines were affected:

Modified MUMPS routines: RTQ3, RTRPT1

New MUMPS routines: None

RTQ3

Before:

RTQ3     ;MJK/TROY ISC;ADT Link; ; 5/21/87  3:21 PM ;

;;v 2.0;Record Tracking;;10/22/91

ADM      I $D(RTAPL) D SAVE^RTPSET1,NEXT,RESTORE^RTPSET1 Q

NEXT     Q:'$D(^DIC(195.4,1,"MAS"))  S Y=+^("MAS") D APL1^RTPSET S IOP="" D ^%ZI

S K IOP S Y=0

I $D(^RTV(195.9,"ADEV",ION)),$D(^RTV(195.9,+$O(^(ION,0)),0)),$D(^SC(+$P

(^(0),U,2),0)),$P(^(0),"^",3)="Z",$D(^DIC(40.9,+$P(^(0),"^",22),0)),$P(^(0),"^",

2)="AA" S Y=+$P(^RTV(195.9,+$O(^RTV(195.9,"ADEV",ION,0)),0),U,2)

I '$D(^SC(Y,0)) W ! S DIC("S")="I $P(^(0),U,3)=""Z"",$D(^DIC(40.9,+$P(^

(0),U,22),0)),$P(^(0),U,2)=""AA""" S DIC("A")="Select Admitting Area: ",DIC(0)="

IAEMQ",DIC="^SC(" D ^DIC K DIC G Q:Y<0

I Y S SDSC=+Y D NOW^%DTC S SDTTM=%,SDPL=0 D NEW:$P(DGFC,"^",2),ASK,QUE^

RTQ2:$E(X)="Y"

Q        K SDSC,SDTTM,SDPL,RTAPL Q

;

ASK      S RTRD(1)="YES^request records",RTRD(2)="NO^indicate no records to be r

equested",RTRD("A")="ISSUE REQUEST FOR RECORDS? ",RTRD(0)="S",RTRD("B")=1 D SET^

RTRD K RTRD Q

;

NEW      S RTRD(1)="YES^print barcode labels",RTRD(2)="NO^do not print barcode l

abels",RTRD("B")=1,RTRD("A")="PRINT BARCODE LABELS FOR PATIENT'S FOLDERS? ",RTRD

(0)="S" D SET^RTRD K RTRD Q:$E(X)'="Y"

;

NOASK    S RTADM="",RTE=DFN_";DPT(",RTA=+RTAPL,RTB=SDSC_";SC(",Y=+$O(^RTV(195.9,

"ABOR",RTB,RTA,0)) D SET^RTDPA3:'Y S RTB=Y,RTFR=Y_"^"_$P(^RTV(195.9,Y,0),"^",2,9

9) S:$P(RTSYS,"^",4)="e" $P(RTFR,"^",4,6)="^^"

S X="A" D SAVE S X=Y,A=RTA D INST1^RTUTL G NOASKQ:'$D(RTINST) S RTDIV=R

TINST K RTINST

F RTBLD=0:0 S RTBLD=$O(^RTV(195.9,RTB,"RECS",RTBLD)) Q:'RTBLD  I $D(^(R

TBLD,0)) S X=^(0) I $D(^DIC(195.2,+X,0)),$P(X,"^",2)]"",$P(X,"^",2)'="n" S RTTY=

+X,RTAPL=+$P(X,"^",3) I '$D(^RT("AT",RTTY,RTE)) D TYPE1^RTDPA1

NOASKQ   S X="A" D RESTORE K RTSYS,RTDIV,RTA,RTB,RTFR,RTE,RTADM,RTBLD,RTTY,RTAPL

Q

;

SAVE     K RTMASAVE X "I $D("_X_")#2 S RTMASAVE=@X" I @("$D("_X_")>9") S %X=X_"(

",%Y="RTMASAVE(" D %XY^%RCR

Q

;

RESTORE  S:$D(RTMASAVE)#2 @X=RTMASAVE I $D(RTMASAVE)>9 S %X="RTMASAVE(",%Y=X_"("

D %XY^%RCR

K RTMASAVE Q

After:

RTQ3     ;MJK/TROY ISC;ADT Link; ; 4/19/2017  10:45 AM ;

;;2.0;Record Tracking;**47**;10/22/91

ADM      I $D(RTAPL) D SAVE^RTPSET1,NEXT,RESTORE^RTPSET1 Q

NEXT     Q:'$D(^DIC(195.4,1,"MAS"))  S Y=+^("MAS") D APL1^RTPSET S IOP="" D ^%ZI

S K IOP S Y=0

I $D(^RTV(195.9,"ADEV",ION)),$D(^RTV(195.9,+$O(^(ION,0)),0)),$D(^SC(+$P

(^(0),U,2),0)),$P(^(0),"^",3)="Z",$D(^DIC(40.9,+$P(^(0),"^",22),0)),$P(^(0),"^",

2)="AA" S Y=+$P(^RTV(195.9,+$O(^RTV(195.9,"ADEV",ION,0)),0),U,2)

I '$D(^SC(Y,0)) W ! S DIC("S")="I $P(^(0),U,3)=""Z"",$D(^DIC(40.9,+$P(^

(0),U,22),0)),$P(^(0),U,2)=""AA""" S DIC("A")="Select Admitting Area: ",DIC(0)="

IAEMQ",DIC="^SC(" D ^DIC K DIC G Q:Y<0

I Y S SDSC=+Y D NOW^%DTC S SDTTM=%,SDPL=0 D NEW:$P(DGFC,"^",2),ASK,QUE^

RTQ2:$E(X)="Y"

Q        K SDSC,SDTTM,SDPL,RTAPL Q

;

ASK      S RTRD(1)="YES^request records",RTRD(2)="NO^indicate no records to be r

equested",RTRD("A")="ISSUE REQUEST FOR RECORDS? ",RTRD(0)="S",RTRD("B")=2 D SET^

RTRD K RTRD Q

;

NEW      S RTRD(1)="YES^print barcode labels",RTRD(2)="NO^do not print barcode l

abels",RTRD("B")=1,RTRD("A")="PRINT BARCODE LABELS FOR PATIENT'S FOLDERS? ",RTRD

(0)="S" D SET^RTRD K RTRD Q:$E(X)'="Y"

;

NOASK    S RTADM="",RTE=DFN_";DPT(",RTA=+RTAPL,RTB=SDSC_";SC(",Y=+$O(^RTV(195.9,

"ABOR",RTB,RTA,0)) D SET^RTDPA3:'Y S RTB=Y,RTFR=Y_"^"_$P(^RTV(195.9,Y,0),"^",2,9

9) S:$P(RTSYS,"^",4)="e" $P(RTFR,"^",4,6)="^^"

S X="A" D SAVE S X=Y,A=RTA D INST1^RTUTL G NOASKQ:'$D(RTINST) S RTDIV=R

TINST K RTINST

F RTBLD=0:0 S RTBLD=$O(^RTV(195.9,RTB,"RECS",RTBLD)) Q:'RTBLD  I $D(^(R

TBLD,0)) S X=^(0) I $D(^DIC(195.2,+X,0)),$P(X,"^",2)]"",$P(X,"^",2)'="n" S RTTY=

+X,RTAPL=+$P(X,"^",3) I '$D(^RT("AT",RTTY,RTE)) D TYPE1^RTDPA1

NOASKQ   S X="A" D RESTORE K RTSYS,RTDIV,RTA,RTB,RTFR,RTE,RTADM,RTBLD,RTTY,RTAPL

Q

;

SAVE     K RTMASAVE X "I $D("_X_")#2 S RTMASAVE=@X" I @("$D("_X_")>9") S %X=X_"(

",%Y="RTMASAVE(" D %XY^%RCR

Q

;

RESTORE  S:$D(RTMASAVE)#2 @X=RTMASAVE I $D(RTMASAVE)>9 S %X="RTMASAVE(",%Y=X_"("

D %XY^%RCR

K RTMASAVE Q

RTRPT1

Before:

RTRPT1   ;MJK/TROY ISC;Borrower Request Report; ; 5/5/87  8:31 AM ;

;;v 2.0;Record Tracking;;10/22/91

W ! S DIC="^RTV(195.9,",DIC(0)="IAEMQ",DIC("S")="I $P(^(0),U,3)="_+RTAP

L,DIC("A")="Select Borrower: " D ^DIC K DIC G Q:Y<0

S RTB=+Y,RTVAR="RTAPL^RTB"_$S($D(RTTY):"^RTTY",1:"")_$S($D(RTQDC("S")):

"^RTQDC(""S"")",1:""),RTPGM="START^RTRPT1" D ZIS^RTUTL G Q:POP D START G RTRPT1

;

START    U IO K ^TMP($J),RTS,RTC,RTC1,RTX S RTC1=0,U="^",RTPAGE=0,RTPCE=9 D WIND

OW^RTRPT K RTPCE

F I=0:0 S I=$O(^RTV(190.1,"ABOR",RTB,I)) Q:'I  I $D(^RTV(190.1,I,0)),$D

(^RT(+^(0),0)),$S('$D(RTTY):1,$P(^(0),"^",3)=+RTTY:1,1:0),$P(^(0),"^",4)=+RTAPL

S I1=+^RTV(190.1,I,0) D SORT

D HD I RTC1 D REC I $D(RTASK),X'="^" D SELECT^RTRPT2

W:'RTC1 !!?3,"No '",$S($D(RTTY):$P($P(RTTY,"^"),";",2),1:$P($P(RTAPL,"^

"),";",2)),"' requests pending for this borrower."

I $E(IOST,1,2)="C-",'$D(RTASK),$S('RTC1:1,1:RTLC>0),($Y+5)>IOSL W !!,"P

ress RETURN to continue: " R X:DTIME

Q        K RTPGM,RTVAR,RTPAGE,B1,RTP,RTP1,RTASK,RTLC,RTB,RTTPH,RTC1,D,D1,T,V,O,I

,^TMP($J) D CLOSE^RTUTL Q

;

SORT     I $D(RTQDC("S")) S Y=I,X=^RTV(190.1,I,0) X RTQDC("S") Q:'$T

Q:'$D(^RT(I1,0))  S V=999-$P(^(0),"^",7),O=$S($D(^DIC(195.2,+$P(^(0),"^

",3),0)):+$P(^(0),"^",4),1:0) Q:'O  S RT=I1 D DEMOS^RTUTL1 K RT

S B1="" I $D(^RTV(195.9,+$P(X,"^",14),0)) S Y=$P(^(0),"^") D NAME^RTB S

B1=Y

S ^TMP($J,O,RTD("N"),V,+$P(X,"^",4))=I_"^"_$P(RTD("T")," (V",1)_"^"_(99

9-V)_"^"_RTD("N")_"^"_$S($P(X,"^",10):"*",1:"")_"^"_B1

S RTC1=RTC1+1 W:$D(RTASK) "." K RTD Q

;

REC      S RTC=0 F O=0:0 S O=$O(^TMP($J,O)) Q:'O  D LINE^RTUTL3:RTC S RTP="%" F

RTP1=0:0 S RTP=$O(^TMP($J,O,RTP)) Q:RTP=""  D VOL G RECQ:X="^"

RECQ     Q

;

VOL      F V=0:0 S V=$O(^TMP($J,O,RTP,V)) Q:'V  F D=0:0 S D=$O(^TMP($J,O,RTP,V,D

)) Q:'D  S X=^(D),RTC=RTC+1,RTS(RTC)=+X D PRT Q:X="^"

Q

;

PRT      S RTLC=RTLC+1 W !,RTC,?3,$E($P(X,"^",2),1,19),?21,"V",$P(X,"^",3),?26,$

E($P(X,"^",4),1,18),?44,$P(X,"^",5) S Y=D D D^DIQ W ?45,Y,?65,$E($P(X,"^",6),1,1

5)

I $D(^RTV(190.1,+X,"COMMENT")) S RTLC=RTLC+1 W !?3,"(Comment: ",^("COMM

ENT"),")"

S X=^RT(+^RTV(190.1,+X,0),0),RTHD="HD^RTRPT1" D PRT1^RTRPT2 K RTHD Q

;

HD       S X="**** "_$S($D(RTTY):$P($P(RTTY,"^"),";",2),1:$P($P(RTAPL,"^"),";",2

))_" Requests Pending for Borrower ****" D HD1^RTRPT2

W !,"* - indicates request is part of a pull list"

W !!?3,"Record Type",?21,"Vol",?26,$S($P(RTAPL,"^",9)]"":$P(RTAPL,"^",9

),1:"???"),?45,"Date/Time Needed",?65,"Associated Reqr"

W !?3,"-----------",?21,"---",?26,"------------------",?45,"-----------

--------",?65,"---------------"

S RTLC=$Y Q

;

PEND     ;Entry point for pending request only

S RTQDC("S")="S Z=^(0) I $P(Z,U,6)=""r""!($P(Z,U,6)=""n""),$D(^RT(+Z,0)

),$D(RTWND(+$P(^(0),U,3))),RTWND(+$P(^(0),U,3))'>$P(Z,U,4)" D RTRPT1 K RTQDC,RTW

ND

K N,P,RTC,RTS,IO("Q"),SSN,X,Y,I1,DUOUT Q

After:

RTRPT1   ;MJK/TROY ISC;Borrower Request Report; ; 4/19/2017  10:45 AM ;

;;2.0;Record Tracking;**47**;10/22/91

W ! S DIC="^RTV(195.9,",DIC(0)="IAEMQ",DIC("S")="I $P(^(0),U,3)="_+RTAP

L,DIC("A")="Select Borrower: " D ^DIC K DIC G Q:Y<0

S RTB=+Y,RTVAR="RTAPL^RTB"_$S($D(RTTY):"^RTTY",1:"")_$S($D(RTQDC("S")):

"^RTQDC(""S"")",1:""),RTPGM="START^RTRPT1" D ZIS^RTUTL G Q:POP D START G RTRPT1

;

START    U IO K ^TMP($J),RTS,RTC,RTC1,RTX S RTC1=0,U="^",RTPAGE=0,RTPCE=9 D WIND

OW^RTRPT K RTPCE

F I=0:0 S I=$O(^RTV(190.1,"ABOR",RTB,I)) Q:'I  I $D(^RTV(190.1,I,0)),$D

(^RT(+^(0),0)),$S('$D(RTTY):1,$P(^(0),"^",3)=+RTTY:1,1:0),$P(^(0),"^",4)=+RTAPL

S I1=+^RTV(190.1,I,0) D SORT

D HD I RTC1 D REC I $D(RTASK),X'="^" D SELECT^RTRPT2

W:'RTC1 !!?3,"No '",$S($D(RTTY):$P($P(RTTY,"^"),";",2),1:$P($P(RTAPL,"^

"),";",2)),"' requests pending for this borrower."

I $E(IOST,1,2)="C-",'$D(RTASK),$S('RTC1:1,1:RTLC>0),($Y+5)>IOSL W !!,"P

ress RETURN to continue: " R X:DTIME

Q        K RTPGM,RTVAR,RTPAGE,B1,RTP,RTP1,RTASK,RTLC,RTB,RTTPH,RTC1,D,D1,T,V,O,I

,^TMP($J) D CLOSE^RTUTL Q

;

SORT     I $D(RTQDC("S")) S Y=I,X=^RTV(190.1,I,0) X RTQDC("S") Q:'$T

Q:'$D(^RT(I1,0))  S V=999-$P(^(0),"^",7),O=$S($D(^DIC(195.2,+$P(^(0),"^

",3),0)):+$P(^(0),"^",4),1:0) Q:'O  S RT=I1 D DEMOS^RTUTL1 K RT

S B1="" I $D(^RTV(195.9,+$P(X,"^",14),0)) S Y=$P(^(0),"^") D NAME^RTB S

B1=Y

S ^TMP($J,O,RTD("N"),V,+$P(X,"^",4))=I_"^"_$P(RTD("T")," (V",1)_"^"_(99

9-V)_"^"_RTD("N")_"^"_$S($P(X,"^",10):"*",1:"")_"^"_B1_"^"_RTD("SSN")

S RTC1=RTC1+1 W:$D(RTASK) "." K RTD Q

;

REC      S RTC=0 F O=0:0 S O=$O(^TMP($J,O)) Q:'O  D LINE^RTUTL3:RTC S RTP="%" F

RTP1=0:0 S RTP=$O(^TMP($J,O,RTP)) Q:RTP=""  D VOL G RECQ:X="^"

RECQ     Q

;

VOL      F V=0:0 S V=$O(^TMP($J,O,RTP,V)) Q:'V  F D=0:0 S D=$O(^TMP($J,O,RTP,V,D

)) Q:'D  S X=^(D),RTC=RTC+1,RTS(RTC)=+X D PRT Q:X="^"

Q

;

PRT      S RTLC=RTLC+1 W !,RTC,?3,$E($P(X,"^",2),1,19),?21,"V",$P(X,"^",3),?26,$

E($P(X,"^",4),1,18),?44,$P(X,"^",5) S Y=D D D^DIQ W ?45,Y,?65,$E($P(X,"^",6),1,1

5)

I $D(^RTV(190.1,+X,"COMMENT")) S RTLC=RTLC+1 W !?3,"(Comment: ",^("COMM

ENT"),")"

S X=^RT(+^RTV(190.1,+X,0),0),RTHD="HD^RTRPT1" D PRT1^RTRPT2 K RTHD Q

;

HD       S X="**** "_$S($D(RTTY):$P($P(RTTY,"^"),";",2),1:$P($P(RTAPL,"^"),";",2

))_" Requests Pending for Borrower ****" D HD1^RTRPT2

W !,"* - indicates request is part of a pull list"

W !!?3,"Record Type",?21,"Vol",?26,$S($P(RTAPL,"^",9)]"":$P(RTAPL,"^",9

),1:"???"),?45,"Date/Time Needed",?65,"Associated Reqr"

W !?3,"-----------",?21,"---",?26,"------------------",?45,"-----------

--------",?65,"---------------"

S RTLC=$Y Q

;

PEND     ;Entry point for pending request only

S RTQDC("S")="S Z=^(0) I $P(Z,U,6)=""r""!($P(Z,U,6)=""n""),$D(^RT(+Z,0)

),$D(RTWND(+$P(^(0),U,3))),RTWND(+$P(^(0),U,3))'>$P(Z,U,4)" D RTRPT1 K RTQDC,RTW

ND

K N,P,RTC,RTS,IO("Q"),SSN,X,Y,I1,DUOUT Q