Community Care Electronic Data Interchange

(CCEDI)

Build 3 Test Plan

Department of Veterans Affairs

Office of Information and Technology (OI&T)

September 2017

Version 0.5

Document Version History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 09/22/2017 | 0.5 | Technical Edit | Loretta Woltz |
| 09/21/2017 | 0.4 | Technical Review | Josh Lone |
| 09/21/2017 | 0.3 | Introduction Review | George Brittingham |
| 09/20/2017 | 0.2 | Draft Review | Raymond Bridges |
| 09/19/2017 | 0.1 | Draft | Jose Pulickathadam |

The document version history will be used to track document changes throughout the cycle of the product planning process. Please note that the most recent revision entry is at the top of the table.

Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Test Objectives	1

1.3.	Roles and Responsibilities	2

1.4.	Processes and References	2

2.	Items to Be Tested	3

2.1.	Overview of Test Inclusions for Build 3	3

3.	Test Approach	4

4.	Testing Types and Tools	4

4.1.	Test Types	4

4.2.	Productivity and Support Tools	5

5.	Test Criteria	6

5.1.	Process Reviews	6

5.2.	Pass/Fail Criteria	6

5.3.	Suspension and Resumption Criteria	6

5.4.	Acceptance Criteria	6

6.	Test Deliverables	7

7.	Test Schedule	7

8.	Test Environments	8

8.1.	System Hardware	8

9.	System Software in the Test Environments	8

9.1.	Dependencies	9

10.	Risks and Constraints	10

11.	Test Metrics	11

12.	Acronyms	11

Appendix - Test Type Definitions	12

# Introduction

The Community Care Electronic Data Interchange (CCEDI) project addresses technical systems residing in the Health Administration Center (HAC) under the Office of Information and Technology (OI&T). The project objective is to address and correct security deficiencies in software applications, ensure compliance with 508 standards, establish disaster recovery procedures and reporting processes, and expand HAC environment testing capabilities. The security aspects of this project include increased testing security functionality in EDI Web Viewer (EWV), Fee Payment Processing System (FPPS) front and back-end upgrades, and predefined/customized reporting.

This Build Test Plan outlines the high-level strategy to be implemented by Favor TechConsulting (FTC) to successfully manage Community Care (CC) Electronic Data Interchange (EDI) Build 3. This is the third installment of the FPPS Upgrade development, ultimately resulting in the first incremental release of the new FPPS application.

The goal of Build 3 is to complete the first incremental release of the upgraded FPPS application, implement OHI functionality that is new to FPPS, and complete the functionality that a Read-Only user will be able to utilize. The functionality implemented will expand upon the architecture that was implemented in Build 1 and 2. End-to-End integration will include the frontend and backend servers with a database that is populated with the minimum amount of mock data needed to demonstrate completion of the development effort.

Given the replacement of foundational frameworks and the related requirements for Security, Performance, 508 Compliance, Testing and Reporting, the CCEDI effort is the creation of new enterprise-level claims processing software. This solution will be modern, scalable and extensible. A solid application base will allow more rapid development and deployment of end user screens.

## Purpose

The purpose of the Build Test Plan for the FPPS Front-End workstream deliverables is to describe the overall approach i.e., defines the test levels and types of tests planned throughout the project life cycle, including testing activities, resources to perform those activities, schedule of test activities, assigned responsibilities, and resources required to determine readiness of the build.

## Test Objectives

This Build Test Plan supports the following objectives for CCEDI FPPS Project:

- Provide test approach for Build 3

- Identify scope and test environment(s) for the Build

- Support User Functional Testing (UFT/UAT) with Subject Matter Experts (SMEs)

- Provide the defect reporting and resolution process for the Build

## Roles and Responsibilities

The following table lists the key roles that support the execution of the Build Test Plan.

Table 1: Roles and Descriptions

| Role | Description |
| --- | --- |
| Development Team | Persons who create or update the Business Policy or Business Rules. |
| Scrum Master | Leads all Agile ceremonies: Sprint Planning, Daily Scrum, Sprint Review, Sprint Retrospective, and Backlog Refinement |
| Technical Lead | Person who has overall responsibility for technical questions and oversight. |
| Product Lead | Person who has overall responsibility for the successful planning and execution of a project; person responsible for creating the Build Test Plan in collaboration with the Development Lead. |
| Stakeholders | Persons who hold a stake in a situation in which they may affect or be affected by the outcome. |
| Business Analyst | Person who analyzes the business process and its integration with the technology. |
| Test Lead | Person responsible for ensuring full execution of the test process to include the verification of technical requirements and the validation of business requirements. Leads and coordinates activities related to all aspects of testing based on an approved Build Test Plan and schedule. |
| Test Team/Testers | Persons who execute tests and ensure the test environment will adequately support planned test activities. Responsible for assisting with the creation and implementation of the Build Test Plan. |
| Configuration Management | Person involved Source Control Management, Code Deployments, Environment Configuration and resident Rational Team Concert expert. |
| HAC QA Testing | Quality Assurance Testing |
| UFT/UAT Testing | User Functional/ User Acceptance Testing |

## Processes and References

The processes that guide the implementation of this Build Test Plan are:

- Test Preparation

- Product Build

- Independent Test and Evaluation

The references that support the implementation of this Build Test Plan are:

- VIP

- Performance Work Statement (PWS)

- Build Plan

- Business Requirements Document (BSM_EDI-PCSI_BRD_V01.01.04_Oct 2016) <BSM_EDI-PCSI_BRD_V01.00.00>

# Items to Be Tested

## Overview of Test Inclusions for Build 3

Testing of FPPS Build 3 items is developed from change requests submitted by FPPS Security Upgrade COB (coordination of benefits) case adjudication team. FTC team will develop items to test that will include the following for Build 3

PCSI Epic 002 <894037>

“As VHA CC, I want to upgrade FPPS to meet current security requirements while maintaining existing functionality so that I can continue to use current processes in the system.”

Sub-epic 001 of PCSI TRM <894038>

“AS the VHA CC, I need FPPS to utilize TRM-compliant technologies, so that I can achieve Authority to Operate (ATO).”

Sub-epic 002 of PCSI TRM <894045>

“AS the VHA CC, I need FPPS to maintain existing end-user functionality, so that there is no loss in business continuity due to end-user retraining.”

Table 2: Build 3 Sub-Epics

| Rational Reference # | Sub-Epics Primary Text | Acceptance Criteria | Sprint |
| --- | --- | --- | --- |
| 894041 | 005: As an FPPS Claims Processor I need to have OHI Data available for review within the FPPS application so that I can make accurate decisions on claim adjudication. | View OHI data from within the FPPS Application. | 1/2 |
| 909736 | 033: As an FPPS Admin, I need a Claim Disapproval page, so I that I can disapprove claims. | View FPPS Claim Disapproval page. | 1 |
| 911031 | 043: As an FPPS Admin, I need a Station Maintenance - Add Page, so I that I can add station information. | View Station Maintenance - Add Page. | 1 |
| 911112 | 044: As an FPPS Admin, I need a Station Maintenance - Edit Page, so I that I can edit station information. | View Station Maintenance - Edit Page. | 1/2 |
| 911182 | 045: As an FPPS Admin, I need a Station Maintenance - View Page, so I that I can view station information. | View Station Maintenance - View Page. | 2 |
| 911235 | 047: As an FPPS Admin, I need an Add Zip Code Page, so I that I can add a zip code to a station. | View FPPS Station Maintenance - Add Zip Code Page. | 2 |
| 912852 | 058.10: As a FPPS Admin, I need to have a Read Only User Role so that FPPS users have minimum appropriate permissions. | Verify that a user assigned the Read Only User Role can access the FPPS product. | 1/2 |
| 916013 | 063: As an FPPS Admin, I need a Manual Reconciliation - Out of System Payment Page, so that I can apply payments to claim line items when manually reconciling claims. | View Manual Reconciliation - Out of System Payment Page. | 1/2 |

# Test Approach

Test approach section details the tests for the FPPS development team and project stakeholders plan to cover for the builds planned for this workstream. Test approach includes following steps:

1. Develop Build Test Plan. Review the Build Test Plan with Testing Stakeholders and obtain approval.

2. Perform Test Readiness Review

3. Develop Test Cases based on the User Stories developed for build 3 and in collaboration with Subject Matter Experts (SMEs).

4. Perform Continuous Integration (CI) Testing using Jenkins server

5. Execute test cases and document the test results

6. Perform all Testing of the FPPS Project developed for Build 3 in the Development Environment

7. Log and report test defects for defect resolution

# Testing Types and Tools

## Test Types

This section describes the types of test activities to be performed in this workstream.

Table 3: Test Types

| Test Types | Party Responsible | Comments |
| --- | --- | --- |
| Unit Testing | FTC Developers | With code coverage and internal peer review |
| Integration Testing | VA and FTC Developers (with constraints) | VA to perform full integration testing, FTC using mock data and no external interfaces |
| Backend Testing | FTC SQA |  |
| Regression Testing | FTC SQA |  |
| Functional Testing | FTC SQA |  |
| HAC QA Testing | VA |  |
| UFT/UAT Testing | VA | User Functional/Acceptance Testing |
| Security Testing | VA |  |
| 508 Compliance Testing | FTC SQA and VA |  |
| OCC QA Testing | VA |  |

## Productivity and Support Tools

This section describes the tools that will be employed to support this Build Plan.

Table 4: Tool Category or Types

| Tool Category or Type | Tool Brand Name |
| --- | --- |
| Defect Tracking | Rational Quality Manager (RQM) |
| Unit Testing | JUnit, Rational Quality Manager |
| Configuration Management | Rational Team Concert Configuration and Change Management |
| DBMS tools | Toad |
| Functional Testing | Rational Quality Manager (RQM), Selenium and SoapUI |
| Security Testing | Fortify |
| 508 Compliance Testing | JAWS |
| Continuous Integration (CI) | Jenkins, Gradle |

# Test Criteria

## Process Reviews

The Build Test Plan under goes two reviews:

- Peer Review – Testing peer review upon completion of the draft Build Test Plan

- Formal Review –Product Manager reviews and approves the Build Test Plan

## Pass/Fail Criteria

An item or test case will be considered to pass if it meets the business’ requirements in an acceptable manner and/or has an acceptable work-around, which has been approved by all project stakeholders. An item or test case will fail if it does not meet the business’ requirements in an acceptable manner and/or does not have an acceptable work-around approved by all project stakeholders.

## Suspension and Resumption Criteria

The suspension of testing occurs when testers encounter a critical or high defect. The error may apply to a particular area of the product and often causes all testing to be suspended. When a Critical or High defect occurs, the Technical Lead from FTC and PMO will discuss the impact of the defect and determine whether to suspend testing and, if so, which product areas are affected. The test suspension causes testing to be suspended or blocked until the FTC developers and testers can install and unit test a fix or work-around.

Suspension conditions include:

- A blocking defect is discovered during test execution such that no further progress is possible until the defect is resolved

- The test environment is corrupted or rendered unusable

- Project management determines the need to suspend testing based on some other criteria

  - Resumption criteria are:

    - The condition that caused the suspension is addressed

    - The changes are unit/component tested

    - The changes are applied to the test environment

    - The initial entry criteria of the test phase are met

## Acceptance Criteria

Business Policy developed for FPPS Front-End workstream must meet the following criteria 
to be accepted:

- The testable, functional requirements for the build must be tested and verified

- All defects with a priority level of critical, high and medium are resolved, retested and closed

- All defects with a priority level of low are resolved or changed to a defect resolution 
level of future release

- Any outstanding test cases from a previous test run have successfully passed

- All the test cases are executed without defects at a medium or higher level

# Test Deliverables

Table 5 lists the test deliverables for the FPPS PCSI workstream.

Table 5: Test Deliverables

| Test Deliverables | Responsible Party |
| --- | --- |
| Build Test Plan | FTC SQA |
| Test Results/Execution in Rational | FTC SQA |
| Test Cases/Test Scripts | FTC SQA |
| Traceability Report or Matrix | FTC SQA |
| Defect status and Resolution | FTC SQA |

# Test Schedule

This section lists the testing schedule for FPPS Front-End workstream. Note: Since this is an agile development project, it goes by each sprint.

Table 6: Testing Schedule

| Build 3 Schedule | Start Date | End Date |
| --- | --- | --- |
| Sprint 1 | Thu 9/28/17 | Tue 10/10/17 |
| Sprint 2 | Wed 10/11/17 | Tue 10/24/17 |
| Sprint 3 | Wed 10/25/17 | Tue 11/7/17 |
| Sprint 4 | Wed 11/8/17 | Tue 11/21/17 |
| Sprint 5 | Wed 11/22/17 | Tue 12/5/17 |
| Sprint 6 | Wed 12/6/17 | Tue 12/19/17 |

# Test Environments

The development and test environment, as well as Continuous Integration and Test (CI&T) for the CCEDI FPPS Front-End and Back-End upgrades will reside in the Enterprise Development Environment (EDE). A remote database connection will be made from the EDE to the HAC. Data for CI&T will be read from an Oracle instance containing E_REPOS and FPPS_OWNER data.

The party or parties responsible for configuring and maintaining the test environments are:

| Responsible Party | Role |
| --- | --- |
| Joshua Lone | CI/CM Build Lead |
| David Rosenfeld | CM Lead |

## System Hardware

The following table describes the base hardware elements that are required in the test environment for this Build Test Plan.

Table 7: System Hardware Resources

| Resource | Quantity | Name and Type |
| --- | --- | --- |
| Build Server (Jenkins): REDACTED | 1 | REDACTED - CentOS 7.3 |
| Web App Server #1 (DEV) REDACTED | 1 | REDACTED - CentOS 7.3 |
| Web App Server #2 (QA) REDACTED | 1 | REDACTED - CentOS 7.3 |
| SQL Server: REDACTED | 1 | REDACTED– Windows Server 2012 R2 |
| Oracle DB: REDACTED | 1 | REDACTED– CentOS 7.3 |

# System Software in the Test Environments

describes the base software elements that are required in the test environment for this Build Test Plan. describes the base software elements that are required in the test environment for this Build Test Plan.

Table 8: Software Elements

| Software Element Name | Type and Other Notes |
| --- | --- |
| Tomcat 9.0.0.M21 | Tomcat Server to host the FPPS NEW web application |
| Oracle WebLogic 12.2 | WebLogic server to host the FPPS NEW web application |
| Jenkins Server 2.71 | Jenkins server to run builds and automate the CI process |
| Oracle Database 12c | Database for storing data |
| NodeJS 6.10.3 | JavaScript runtime environment required to run FPPS NEW |
| NPM 3.10.10 | Node Package Manager to install NodeJS dependencies required to run the FPPS NEW web application |
| Java(TM) SE Runtime Environment (build 1.8.0_131-b11) | Required to run Jenkins CI, Tomcat and WebLogic |
| SQL*Plus: Release 11.2.0.4.0 | Command line interface to Oracle Database used to manage database schemas, execute PL/SQL scripts and manage users |

## Dependencies

- Office of Community Care (OCC) FTE resource may be required to answer specific technical questions regarding OCC idiosyncrasies and specific implementation issues.

- Access to existing OCC system codebases and environment, specifically databases and or schemas.

- Designated OCC representative will review build test documentation for completeness and accuracy prior to acceptance.

- QA and UAT testing is dependent upon OCC QA resource availability.

UNION Approval

- Notify Union Representative(s) of any changes in working conditions

  - The Union Representative(s) to respond within 14 days

    - Dependency is IT QA completion which will generate the SOP needed to begin UAT and union notification

    - Union Representative(s) will send proposed changes to Union members and ask for feedback and/or acceptance

    - FTC will respond to any union issues or concerns during the 14 days

- Training Plan, if needed, will be provided to Union representative in conjunction with the union notification, near the end of UAT

- Obtain Union acceptance

- FTC expects improvements to current productivity and does not anticipate any negative impacts to productivity with minimal training

- Other dependencies may be added pending Architect/Tech Lead input.

# Risks and Constraints

The Test Preparation process requires the performance of a risk assessment for test execution. Risks associated with the testing project are potential problems/events that may cause damage to the software, systems, patient, personnel, operating systems, schedule, scope, budget or resources. The risks outlined here may impact scope and schedule, necessitating a deviation from this Build Test Plan.

| Risk Description | Potential Impact of Risk Realization | Strategy - avoid, accept or mitigate |
| --- | --- | --- |
| Integrated environment and/or component, including the associated network connectivity, are unavailable. | Would impact the SQA Team’s ability to complete their scheduled testing within the timeframe allocated. | Mitigate: Adjust test/work schedules; work with external groups to avoid outages |
| If the external systems experience an outage, or perform any un-planned refreshes | This will impact the SQA schedule | Mitigate: Work closely with external systems to ensure these refreshes or outages are coordinated within the schedule |
| Requirements delivery late | Risk to the schedule due to late start by development | Mitigate: Adjust test schedule; Compress testing activities; request schedule variance |
| Stakeholder non-compliance (delays in sign-off) | Risk to the final delivery date due to delays in Field Test completion or approval to release | Mitigate: Maintain close contact with all stakeholders, keeping them apprised of deadlines |
| Working with Integrated teams | New system version can impact testing and schedule | Mitigate: Coordinate; communicate with integrated teams and plan so that schedule will be impacted as little as possible. |
| Potential issues during Deployment of Build 3 | Risk to the schedule, potential delay in builds available for testing | Mitigate or Accept Accept delay Adjust test schedule; Compress testing activities; request schedule variance |

# Test Metrics

Metrics are a system of parameters or methods for quantitative and periodic assessment of a process that is to be measured.

Test metrics may include, but are not limited to:

- Number of test cases (pass/fail)

- Percentage of test cases executed

- Number of requirements and percentage tested

- Percentage of test cases resulting in defect detection

- Number of defects attributed to test case/test script creation

- Percentage of defects identified; listed by cause and severity

# Acronyms

| COB | Coordination of Benefits |
| --- | --- |
| EDE | Enterprise Development Environment |
| EWV | EDI Web Viewer |
| FPPS | Fee Payment Processing System |
| NPM | Node(JS) Package Manager |
| OCC | Office of Community Care |
| OI&T | Office of Information and Technology |
| PCSI | Purchased Care System Integrity |
| PWS | Performance Work Statement |
| SME | Subject Matter Expert |
| TRM | Technical Reference Model |
| TRR | Test Readiness Review |
| VIP | Veteran Focused Integration Process |

# Appendix - Test Type Definitions

Table 9: Test Type Definitions

| - Test Type | - Definition |
| --- | --- |
| - Database/Backend Testing | - In back end testing one is not required to use the GUI; one can connect to database directly and verify the data using SQL queries. Through log files, debugging can be done. |
| - GUI/Front-end Testing | - Process of ensuring proper functionality of the graphical user interface (GUI) for a given application and making sure it conforms to its written specifications. GUI testing evaluates design elements such as layout, colors, fonts, font sizes, labels, text boxes, text formatting, captions, buttons, lists, icons, links and content. |
| - Functional Testing | - A type of black-box testing that bases its test cases on the specifications of the software component under test. Functions are tested by feeding them input and examining the output, and internal program structure is rarely considered (unlike white-box testing). Functional testing usually describes what the system does. Functional testing has many types, including, but not limited to: unit, integration, smoke, regression, usability, system, etc. |
| - Installation Testing | - A type of testing that verifies that the application or system installs as intended on different hardware and software configurations, and under different conditions (e.g., a new installation, an upgrade, and a complete or custom installation). Installation testing may also measure the ease with which an application or system can be successfully installed, typically measured in terms of the average amount of person-hours required for a trained operator or hardware engineer to perform the installation. Part of this installation test is to perform an uninstall. As a result of this uninstall, the system, application and database should return to the state prior to the install. |
| - Integration Testing | - An incremental series of tests of combinations or subassemblies of selected components in an overall system. Integration testing is incremental in a successively larger and more complex combinations of components tested in sequence, proceeding from the unit level (0% integration) to eventually the full system test (100% integration). |
| - Load Testing | - A performance test that subjects the system to varying workloads to measure and evaluate the performance behaviors and abilities of the system to continue to function properly under these different workloads. Load testing determines and ensures that the system functions properly beyond the expected maximum workload. Additionally, load testing evaluates the performance characteristics (e.g., response times, transaction rates, and other time-sensitive issues). |
| - Performance Testing | - Performance Testing assesses how a system is spending its time and consuming resources. Performance testing optimizes a system by measuring how much time and resources the system is spending in each function. These tests identify performance limitations in the code and specify which sections of the code would benefit most from optimization work. Performance testing may be further refined using specific types of performance tests, such as, benchmark test, load test, stress test, performance monitoring test, and contention test. |
| - Regression Testing | - A type of testing that validates existing functionality still performs as expected when new functionality is introduced into the system under test. |
| - Section 508 Compliance Testing | - A type of test that (1) ensures that persons with disabilities have access to and can interact with GUIs and (2) verifies that the application or system meets the specified Section 508 Compliance standards. |
| - Security Testing | - A type of test that validates the security requirements and to ensure readiness for the independent testing performed by the Security Assessment Team as used by the Assessment and Authorization Process. |
| - System Testing | - System testing is the testing of all parts of an integrated system, including interfaces to external systems. Both functional and structural types of testing are performed to verify that the system performance, operation and functionality are sound. End to end testing with all interfacing systems is the ultimate version. |
| - Unit/Product Component Testing | - Product Component Testing (aka Unit Testing) is the internal technical and functional testing of a module/component of code. Product Component Testing verifies that the requirements defined in the detail design specification have been successfully applied to the module/component under test. |
| - User Functional Testing | - UFT is a type of Acceptance Test that involves end-users testing the functionality of the application using test data in a controlled test environment. |