Existing Product Intake Program (EPIP)

Patch GMTS*2.7*124

Remediation Plan

Department of Veterans Affairs

January 2019

Version 3.0

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 01/22/2019 | 3.0 | Updates throughout | EPIP Project Team |
| 04/12/2018 | 2.0 | Updated draft version to include new NSR 20180306 | EPIP Project Team |
| 04/03/2018 | 1.0 | Initial (draft) version | EPIP Project Team |

Table of Contents

1.	Introduction	1

2.	Purpose	1

3.	Patch Description	1

3.1.	Business Epics and Sub-Epics	4

4.	Points of Contact	6

5.	Code Remediation	6

5.1.	Standards and Conventions	6

5.2.	Review and Analysis	6

5.3.	Coding Changes	6

6.	Testing	7

6.1.	Test Plan	7

6.2.	Test Environment	7

6.3.	Test Readiness Review	8

6.4.	Testing Phases	8

6.4.1.	Unit Testing	8

6.4.2.	Component Integration and Systems Testing (CI/ST)	8

6.4.3.	Functional Testing	8

6.4.4.	Regression Testing	8

6.4.5.	Section 508 Compliance Testing	9

7.	Documentation Remediation	9

7.1.	User Guides	9

7.2.	Installation Guides	9

7.3.	Technical Manuals	9

7.4.	Operations Manuals	9

8.	Project Reporting	9

9.	Project Schedule	10

10.	Deployment	10

11.	Sustainment Requirements	10

12.	Maintenance and Knowledge Transfer	10

Appendix A:	XINDEX Listing for MUMPS Code Changes	11

Appendix B:	Source Code Changes	13

# Introduction

The Department of Veterans Affairs (VA) currently utilizes the Veterans Health Information Systems and Technology Architecture (VistA) suite of applications to provide clinical, financial, infrastructure, and management tools. The process of advancing “Class 3” field-developed VistA software to “Class 1” nationally-distributed status is referred to as the Existing Product Intake Program (EPIP). The VA’s goal is to supplement ongoing activities associated with evaluating and advancing field-developed software to a state that meets national standards and facilitates release for Veterans Health Administration (VHA)-wide use.

# Purpose

The purpose of this document is to fully describe the remediation plan to be used for the successful remediation of the intake product code to be deployed as patch GMTS*2.7*124. This patch addresses the following NSRs:

- NSR20171204 Display Provider and Attending Provider on MAS Admission-Discharge Components

This NSR has been implemented locally at the VA Medical Center in San Francisco CA.

- NSR20171206 Progress Note Title Component

This NSR has been implemented locally at the VA Medical Center in San Francisco CA.

- NSR20171207 Reports Tab Display Appointment Room Number

This NSR has been implemented locally at the VA Medical Center in Milwaukee WI.

- NSR20180306 Future Clinic Visits Displays RECALL Appointment Requests

This NSR has been implemented locally at the VA Medical Center in Milwaukee WI.

- NSR20180109 Display Users Title on Interdisciplinary Records

This NSR has been implemented locally at the VA Medical Center in Milwaukee WI.

This document addresses the schedule, code remediation, testing, documentation, and delivery of this remediation effort.

# Patch Description

GMTS*2.7*124 provides the following enhancements to VistA:

- Retrieves information for the provider and attending provider associated with previous inpatient admissions and displays it in the Admission/Discharge Component (ADC), accessed through either the VistA Ad Hoc Health Summary [GMTS HS ADHOC] option or the Health Summary option on the CPRS Reports tab. The previous provider names, specialties, and pager numbers can then be reviewed by clinicians, quality managers, and auditors. The enhancement modifies routine GMTSDGA1 to call new routine GMTSDGA3, which returns the provider data from the Health Summary Component file (#142.1).

- Adds a new output component to the Selected Progress Notes Health Summary, accessed through either the VistA Ad Hoc Health Summary [GMTS HS ADHOC] option or the Health Summary option on the CPRS Reports tab. The new component allows the user to display selected progress note titles without the associated note text. Currently, there are three Health Summary components for viewing progress notes: 1) All Progress Notes (PN): all titles with associated note text; 2) Brief Progress Notes (BPN): all titles without associated note text; and 3) Selected Progress Notes (SPN): selected titles with associated note text. This patch adds a fourth component, Selected Progress Note Titles (SPNT), which enables users to display selected titles without associated note text. This new component will allow users to review and audit selected titles without scrolling through dozens of associated note pages. This is accomplished by new routines GMTSPNST and GMTSP124, and by modifications to routines GMTSPN1 and GMTSPN.

The new output component appears in the CPRS Ad Hoc Health Summary option as shown below:

====================================================================================

Select NEW set of COMPONENT(S): SPNT   Selected PN Titles

Default Limits and Selection Items

Component              Occ    Time   Hosp  ICD  Prov  CPT  Selection

Limit  Limit  Loc   Txt  Narr  Mod  Item(s)

SPNT Selected PN Titles     10     1Y

Select COMPONENT(S) to EDIT or other COMPONENT(S) to ADD:

Output from Adhoc Report under Health Summary in CPRS:

11/06/2018 13:30

********************  CONFIDENTIAL AD HOC SUMMARY   pg. 1 *********************

AASUUUUD,AAAA K    XXX-XX-XXXX      CLC 118-1                   DOB: XX/XX/XXXX

---------- SPNT - Selected Pn Titles (max 10 occurrences or 1 year) ----------

11/05/2018 08:37  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

11/05/2018 08:32  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

10/25/2018 11:16  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

06/20/2018 12:43  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

04/10/2018 14:37  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

03/08/2018 12:44  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

03/05/2018 13:57  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

12/19/2017 11:19  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

12/08/2017 08:06  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

12/07/2017 10:44  Local Title: RESTRAINT PROGRESS NOTE AND EVERY TWO HOUR FLOW SHEET

Standard Title: SECLUSION RESTRAINT NOTE

*** END ************  CONFIDENTIAL AD HOC SUMMARY   pg. 1 ********************

- Adds the clinic location to the Future Clinic Visits component of the Health Summary option on the CPRS Reports tab. Depending on how clinics are organized at a site, the clinic location could be a room number, a building name/room number, or other information that specifies the physical location for a patient visit. Currently, the Future Clinic Visits component displays a report showing the clinic name only. This modification enables support staff to quickly and easily direct a patient to the proper clinic location when asked for assistance.

This enhancement additionally retains all appointments for the current day on the Future Clinic Visits report, including those for which the start time has already passed, so that the room information is still visible if a patient is a few minutes late and asks for directions to the clinic location. Currently, the Future Clinic Visits report does not display appointment times scheduled earlier than the current time during a given day.

This patch modifies routine GMTSDA to display the clinic location found in the PHYSICAL LOCATION field (#10) in the HOSPITAL LOCATION file (#44). The routine will also display all appointments for the current day, including those that have already occurred.

- Adds recall reminders to the Future Clinic Visits component of the Health Summary option on the CPRS Reports tab. Recall reminders are used to schedule or discuss follow-up appointments planned for the future. For example, a patient might need to return for a follow-up appointment in one year. Instead of scheduling the appointment a year in advance, a recall reminder is entered for the patient so the appointment can be scheduled later or discussed further with the patient. Currently, recall reminders are displayed only on the CPRS Cover Sheet, and are not shown on the Future Clinic Visits report. This patch modifies routine GMTSDA to call existing routine SDRROR at entry point COVER. The SDRROR routine then extracts recall reminders from the RECALL REMINDERS file (#403.5) for display in the Future Clinic Visits report. The reminder includes the date on which the follow-up appointment should be scheduled, followed by a description of the appointment. This modification enables non-scheduling staff to more easily coordinate future appointment needs for the patient.

To display recall reminders on the Future Clinic Visits report, the new GMTS SHOW FUTURE RECALL DATE parameter must be set to ON after this patch is installed. To set the parameter to ON:

1. 	In VistA, navigate to the Health Summary Maintenance Menu [GMTS IRM/ADPAC MAINT MENU] option.

2. 	Select the Display Future Clinic Visit Recall Date [GMTS HS DISPLAY RECALL DATE] option and then press Enter.

3. 	At the “See Future Clinic Visit Recall Appt Date:” prompt, type YES and then press Enter.

- Adds information to the Education component of the Health Summary option on the CPRS Reports tab. Currently, the Education component displays a report showing the encounter date, facility, and topic discussed with the patient, but does not display the educator name or role. This patch modifies routine GMTSPXEP to read the NEW PERSON file (#200) and find the name and title of the educator for each topic. With this information, providers can verify that the educator had the appropriate background for the topic discussed. In addition, providers can verify that an interdisciplinary approach was used for patient education, based on the roles of the educators involved.

To display names and titles on the Education report, the new GMTS SHOW EDUCATION USER/TITLE parameter must be set to ON after this patch is installed. To set the parameter to ON:

1. 	In VistA, navigate to the Health Summary Maintenance Menu [GMTS IRM/ADPAC MAINT MENU] option.

2. 	Select the Show User/Title on Interdisciplinary Ed Record [GMTS HS USER/TITLE ED RECORD] option and then press Enter.

3. 	At the “Show User/Title on Interdisc Records:” prompt, type YES and then press Enter.

At the end of the patch installation process, post-installation routine GMTSP124 performs the following tasks:

1. 	Installs new Health Summary component SPNT (Selected PN Titles).

2.	Rebuilds the Ad Hoc Health Summary [GMTS HS ADHOC] option to include new component SPNT. Note: This option is not delivered with the patch, as it is modified only by the rebuilding process.

3.	Attaches the following new options to the Health Summary Maintenance Menu [GMTS IRM/ADPAC MAINT MENU] option:

- Display Future Clinic Visit Recall Date [GMTS HS DISPLAY RECALL DATE]

- Show User/Title on Interdisciplinary Ed Record [GMTS HS USER/TITLE ED RECORD]

## Business Epics and Sub-Epics

The Business Epics and Sub-Epics for the NSR(s) addressed in this remediation are:

NSR20171204 Display Provider and Attending Provider on MAS Admission-Discharge Components

- BUSINESS EPIC 966140: For providers or health record review staff members who review various episodes of care, a modification to the Health Summary application is needed for the MAS Admissions/Discharges Component that lists the previous attendings and providers and their pager information. Unlike the current solution which only lists the current attending and provider information, our process allows all facilities to efficiently view previous attendings and providers along with their respective contact information, lessening delays in providing patient care.

NSR20171206 Progress Note Title Component

- BUSINESS EPIC 960907: For Health Information review staff who need to review specific progress notes, an additional Health Summary Component for displaying progress notes that allows the user to display only the titles for selected progress notes. Unlike the current Health Summary Components that display: progress notes (all titles with content), selected progress notes (specific titles with content), and brief progress notes (all titles but not content), our process provides a new component called Selected Brief Progress Notes that displays specific titles and no content for more efficient review.

NSR20171207 Reports Tab Display Appointment Room Number

- BUSINESS EPIC 962580: For Providers and Support Staff who routinely receive phone calls or inquiries from patients walking in seeking help in identifying the location of a clinic or service, a modification to the Future Clinic Visit Component of the Health Summary that displays the current clinic locations/services including physical location/room number for all clinic visits beginning with the current day. Unlike the current state where the Future Clinic Visit Component only displays the Clinic Name for future visits and not the clinic’s room number and also does not display the clinic information once the visit becomes a “past” visit e.g. if the patient is a few minutes late for the appointment, our process allows efficient access to the information that is necessary to direct a patient who calls or walks into the facility asking for navigation assistance around the facility.

NSR20180306 Future Clinic Visits Displays RECALL Appointment Requests

- BUSINESS EPIC 712867: For non-scheduling staff who coordinate future appointment needs, a modification to the Health Summary Package that displays future RECALL entries from the RECALL REMINDERS file (#403.5) on the Reports Tab, Future Clinic Visits health summary. Unlike the current functionality where Appointment Lists that are printed with Health Summary options, or pulled into progress notes by Health Summary objects, do not include Future Recall entries, making the lists given to patients incomplete, our process supports providers who do not have access to the scheduling software to plan and place future tests and visit orders.

NSR20180109 Display Users Title on Interdisciplinary Records

- BUSINESS EPIC 973078: For Clinical Staff who need to determine who reviewed an education topic with a patient, an ability to view the name and title of the last person to edit an education topic that allows the clinician to gain a sense of the qualifications of the educator. Unlike the current system that does not identify who the educator was nor identify their role in the patient’s care, our process allows the name and title of the educator to be visible so the clinical staff knows the qualifications of the educator for a particular topic or know which department to contact for questions concerning the care of the patient.

# Points of Contact

The VA POC for NSR20171204 Display Provider and Attending Provider on MAS Admission-Discharge Components is Ben Davoren (PII                ).

The VA POC for NSR20171206 Progress Note Title Component is Ben Davoren (PII                ), 415-221-4810.

The VA POC for NSR20171207 Reports Tab Display Appointment Room Number, NSR20180306 Future Clinic Visits Displays RECALL Appointment Requests, and NSR20180109 Display Users Title on Interdisciplinary Records is Jeffrey Tueting (PII                    ).

# Code Remediation

Leidos will review and analyze the intake product code for compliance with coding standards, pointers, shared tables, dependencies, and any interference with VistA systems.

## Standards and Conventions

Leidos will reference the http://go.DNS   /sacc website for applicable documents and will adhere to VA standards to complete the analysis of this intake product. The output of the VA XINDEX utility will be used to analyze the MUMPS source code and document the affected routines (see Appendix A).

The MUMPS coding standards website http://71.174.62.16/Demo/AnnoStd will also be used to ensure that the remediated code conforms to VA standards.

## Review and Analysis

Review and analysis of this intake product involves two parts: 1) verification that the source code changes specified in this document provide the desired effect, and 2) verification that the source code changes do not adversely affect any other VistA or CPRS functionality.

Testing will be performed to validate that the intended effect of these products is implemented, and that no other VistA or CPRS Graphical User Interface (GUI) functionality is adversely affected.

## Coding Changes

The coding changes required for NSR20171204 Display Provider and Attending Provider on MAS Admission-Discharge Components are in the following routines:

Modified MUMPS routines: GMTSDGA1

New MUMPS routines: GMTSDGA3

The coding changes required for NSR20171206 Progress Note Title Component are in the following routines:

Modified MUMPS routines: GMTSPN, GMTSPN1

New MUMPS routines: GMTSPNST, GMTSP124

The coding changes required for NSR20171207 Reports Tab Display Appointment Room Number are in the following routines:

Modified MUMPS routines: GMTSDA

New MUMPS routines: None

The coding changes required for NSR20180306 Future Clinic Visits Displays RECALL Appointment Requests are in the following routines:

Modified MUMPS routines: GMTSDA

New MUMPS routines: None

The coding changes required for NSR20180109 Display Users Title on Interdisciplinary Records are in the following routines:

Modified MUMPS routines: GMTSPXEP

New MUMPS routines: None

# Testing

Leidos will perform all testing-related activities to ensure that the remediated code meets the expectations of the VA business owner.

## Test Plan

Leidos will configure the test environment, provide code modifications and end-to-end testing, and deliver applicable testing documentation, following Veteran-focused Integration Process (VIP) guidelines.

The Leidos developer will modify the software pursuant to the VA standards defined in the Standards and Conventions section of this document, and will conduct full unit testing of the functionality and verify performance of all software code before it is released to Leidos SQA. SQA will then perform all applicable testing types as described in the Testing Phases section of this document. The developer and SQA will resolve problems and address issues as they arise during testing and will document issues using the Rational Team Concert (RTC) defect tracking tool.

## Test Environment

Within five working days of approval of this Remediation Plan, the developer will configure the development/test environment on an Austin Information Technology Center (AITC) server or other VA-approved development/test environment used for this intake product and install the remediated Kernel Installation and Distribution System (KIDS) build or host file. The environment will be restored to its original baseline state by the VistA system administrator after development testing is completed, followed by installation of the remediated software.

Upon notification from the developer of test environment readiness, SQA will commence with planned testing activities. The SQA test execution and reporting documentation will reside in the Rational Quality Manager (QM) “EPIP” Project. In order to perform testing of this VistA modification, the following tools will be leveraged: Rational QM, Reflections emulator, CPRS GUI v31A (1.0.31.116), and SnagIt.

## Test Readiness Review

Leidos will conduct a Test Readiness Review (TRR) at the conclusion of unit testing to verify the contents of the software to be tested, the test schedule, test environments, test participants, and associated logistics. Leidos will provide an agenda prior to the TRR and written minutes after completion of the TRR, in accordance with the Performance Work Statement (PWS).

## Testing Phases

Leidos will perform development and SQA testing activities in phases, and will provide all required testing documentation.

### Unit Testing

The developer will conduct unit testing of individual units of source code to determine if they are fit for use.

### Component Integration and Systems Testing (CI/ST)

Component Integration and Systems testing will be conducted by SQA to ensure that connectivity to the VistA application exists and is functioning normally. SQA will record Passed/Failed outcomes and capture displayed content to document the system testing effort.

### Functional Testing

Functional testing will be performed by SQA to test the code modifications. This testing will ensure that the software functionality is in alignment with the Government Furnished Information. SQA will record Passed/Failed outcomes and capture displayed content to document the functional testing effort.

### Regression Testing

Regression testing will be performed by SQA to ensure that the remediated code does not introduce errors to existing functionality. The regression test framework will be kept up-to-date with manual test cases and test scripts defining the inputs and expected outcomes. SQA will record Passed/Failed outcomes and capture displayed content to document the regression testing effort.

### Section 508 Compliance Testing

Section 508 testing will be performed on VistA and CPRS code when new user interface changes are introduced by the developer. The VA-recommended Assistive Technology tool, JAWS, will be used to conduct the 508 testing. Test results and related documentation will be submitted to the VA Section 508 team in accordance with the VA 508 testing requirements. Defects found during testing will be assessed and remediated by the developer.

# Documentation Remediation

Leidos will review existing VA documentation for possible impact as a result of this remediation effort, and will make updates where applicable.

To determine the existing VA documentation that requires modification, Leidos will conduct a thorough review of the documents currently available from the VA Software Document Library (VDL) located at https://www.DNS   /vdl/. Keyword searches using terms relevant to this remediation effort will be used to identify documents that might be impacted; those documents will then be reviewed in their entirety for any needed revisions.

The following sections outline the VDL documents to be revised for this remediation.

## User Guides

The following User Guide will be updated in the VDL:

- Health Summary User Manual

## Installation Guides

The National Patch Module Patch Description document for this remediation will provide the procedure for installing the KIDS build or host file into the VA Pre-Production environments. Therefore, no Installation Guides will be updated.

## Technical Manuals

The following Technical Manual will be updated in the VDL:

- Health Summary Technical Manual

## Operations Manuals

No Operations Manuals require revision as a result of this modification.

# Project Reporting

Leidos will provide interim progress updates during daily Scrum calls and weekly management calls with VA representatives.

# Project Schedule

Leidos will follow the Scrum Agile methodology for software development. It is anticipated that this patch will require five 2-week sprints.

# Deployment

Leidos will create a KIDS build or host file containing the software changes necessary to fulfill the requirements for this remediation effort. The new build or host file, along with all related documentation, will be delivered to the Contracting Office Representative (COR) for acceptance. If accepted, these deliverables can then be released for national VA consumption; otherwise, Leidos will correct any defects found and repeat the necessary remediation activities.

# Sustainment Requirements

Leidos will provide maintenance support for 90 days to the VA to support the final Class 1 product after it is nationally released.

# Maintenance and Knowledge Transfer

To facilitate continuous process improvement, Leidos will deliver Sprint Review and Retrospective slides and a Lessons Learned Report to VA upon completion of the final sprint.

- XINDEX Listing for MUMPS Code Changes

The XINDEX tool is the standard tool used by the VA to analyze MUMPS source code. Following is a listing of the results of the XINDEX analysis of the affected routines.

V. A.  C R O S S  R E F E R E N C E R  7.3

[2008 VA Standards & Conventions]

UCI: VISTA CPU: ROU    Jan 18, 2019@16:04:27

All Routines? No => No

Routine:

0 routines

Select BUILD NAME: GMTS*2.7*124       HEALTH SUMMARY

Include the compiled template routines: N//

Print more than compiled errors and warnings? YES//

Print summary only? NO//

Print routines? YES//N

Print the DDs, Functions, and Options? YES//

Print errors and warnings with each routine? YES//

Save parameters in ROUTINE file? NO//

Index all called routines? NO//

DEVICE:   HOME  (CRT)    Right Margin: 80//

V. A.  C R O S S  R E F E R E N C E R  7.3

[2008 VA Standards & Conventions]

UCI: VISTA CPU: ROU    Jan 18, 2019@16:04:27

The BUILD file Data Dictionaries are being processed.

The option and function files are being processed.

Routines are being processed.

Routines: 8  Faux Routines: 1

GMTSDA    GMTSDGA1  GMTSDGA3  GMTSP124  GMTSPN    GMTSPN1   GMTSPNST  GMTSPXEP

Data Dictionaries

|opt

--- CROSS REFERENCING ---

Press return to continue:

Compiled list of Errors and Warnings              Jan 18, 2019@16:04:27 page 1

GMTSDA   * *  67 Lines,  3501 Bytes, Checksum: B12058652

PAST+16      F - Reference to routine '^A7RHSM'. That isn't in this UCI.

--- Routine Detail ---

*****   ERRORS & WARNINGS IN GMTSDA   *****

PAST+16      F - Reference to routine '^A7RHSM'. That isn't in this UCI.

--- END ---

- Source Code Changes

This appendix displays the VistA code before and after the updates required for this code modification were implemented. The following routines were affected:

Modified MUMPS routines: GMTSDGA1, GMTSPN, GMTSPN1, GMTSDA, GMTSPXEP

New MUMPS routines: GMTSDGA3, GMTSPNST, GMTSP124

Key:

- Removed

- Added/Changed

GMTSDGA1

Before:

GMTSDGA1 ; SLC/MKB,KER - Admissions (cont) ; 02/27/2002

;;2.7;Health Summary;**28,49**;Oct 20, 1995

;

; External References

; DBIA 17 ^DGPM(

; DBIA 1372 ^DGPT(

; DBIA 10015 EN^DIQ1 (file 45)

; DBIA 3145 ^DIC(42.4,

; DBIA 3147 ^DIC(45.7,

;

TROUT ; Transfers Output

S X=ADATE D MTIM^GMTSU S TI=X,ADT=ADT_" "_TI

D CKP^GMTSUP Q:$D(GMTSQIT) W ADT,?21,$P(VAIP(4),U,2),$S($P(VAIP(4),U,2)'["TO":" TO ",1:" "),$P(VAIP(5),U,2),!

S TRFAC=$P(^DGPM(ADA,0),U,5) I $L(TRFAC) D CKP^GMTSUP Q:$D(GMTSQIT) W ?24,TRFAC,! K TRFAC

Q

DCOUT ; Discharges Output

N BDSC,OPTR,DSPL D CKP^GMTSUP Q:$D(GMTSQIT) I VAIP(17)="" S GMC=-1 Q

I VAIP(17,1)'="" S X=+VAIP(17,1) D REGDT4^GMTSU W " Date of Discharge: ",X,!

I (+$P($G(ICD),U,10)>0),($G(ICD(ADM,2,80,+$P(ICD,U,10),3))]"") D CKP^GMTSUP Q:$D(GMTSQIT) W ?16,"DXLS: ",ICD(ADM,2,80,+$P(ICD,U,10),3),!

S PTFLG=$S(PTF="":0,'$D(^DGPT(+PTF,70)):0,1:1),PTF70=$S(PTFLG:^DGPT(+PTF,70),1:"") D BDO

D CKP^GMTSUP Q:$D(GMTSQIT) W ?10,"Bedsection: ",BDSC,!

I $G(VAIP(17,3))'="" D CKP^GMTSUP Q:$D(GMTSQIT) W " Disposition Type: ",$P(VAIP(17,3),U,2),!

D CKP^GMTSUP Q:$D(GMTSQIT) W " Disposition Place: ",DSPL,!

D CKP^GMTSUP Q:$D(GMTSQIT) W "Outpatient Treatment: ",OPTR,!

I 'GMTSNPG D CKP^GMTSUP Q:$D(GMTSQIT) W !

Q

BDO ; Bedsection/Disposition/Outpatient Treatment

N DIC,DA,DR,DIQ,PTFA S PTF=+($G(PTF)),DIC=45,DA=+PTF,DR="71;73;75;",DIQ="PTFA(" D EN^DIQ1

S BDSC=$S($G(PTFA(45,+DA,71))]"":$G(PTFA(45,+DA,71)),1:"UNKNOWN")

S OPTR=$S($G(PTFA(45,+DA,73))]"":$G(PTFA(45,+DA,73)),1:"UNKNOWN")

S DSPL=$S($G(PTFA(45,+DA,75))]"":$G(PTFA(45,+DA,75)),1:"UNKNOWN")

Q

DXOUT ; PTF Discharge Diagnosis Output

I FLAG>1,'GMTSNPG D CKP^GMTSUP Q:$D(GMTSQIT) W !

D CKP^GMTSUP Q:$D(GMTSQIT)

S FLAG=2

S X=+$G(VAIP(13,1)) D REGDT4^GMTSU S DDT=X

W DDT," - ",ADT,?57,"LOS: ",LOS,!

S NODIAG=1,GMI=0

F S GMI=$O(ICD(ADM,GMI)) Q:'GMI D CKP^GMTSUP Q:$D(GMTSQIT) S GMX="" F S GMX=$O(ICD(ADM,GMI,80,GMX)) Q:'GMX D NXT

I NODIAG D CKP^GMTSUP Q:$D(GMTSQIT) W "No discharge diagnosis available for this admission.",! K NODIAG

Q

ADOUT ; Admissions Output

I FLAG>1,'GMTSNPG D CKP^GMTSUP Q:$D(GMTSQIT) W !

D CKP^GMTSUP Q:$D(GMTSQIT)

S FLAG=2

I $G(VAIP(17,1))="" S DDT="Present"

E S X=$P(VAIP(17,1),U,1) D REGDT4^GMTSU S DDT=X

W ADT," - ",DDT I VAIP(17,1)="" W ?25,GMTSWARD," ",GMTSRB

W ?56,"LOS: ",LOS,!

S TS=$P($G(^DIC(45.7,+$P($G(VAIP(14,6)),U),0)),U,2) S SPEC=$P($G(^DIC(42.4,+TS,0)),U)

D CKP^GMTSUP Q:$D(GMTSQIT) W " Last Tr Specialty: ",$E(SPEC,1,25),?50,"Last Prov: ",$E($P($G(VAIP(14,5)),U,2),1,15),!

I $G(VAIP(17,1))="" D CKP^GMTSUP Q:$D(GMTSQIT) W "Admitting Diagnosis: ",$G(VAIP(13,7)),!

I PTF'="",$D(^DGPT(+PTF,70)) D CKP^GMTSUP Q:$D(GMTSQIT) W " Bedsection: ",$S(+($P(^DGPT(PTF,70),U,2))>0:$P($G(^DIC(42.4,+$P(^DGPT(PTF,70),U,2),0)),U),1:""),!

Q:'$D(ICD) S GMI=0 F S GMI=$O(ICD(ADM,GMI)) Q:'GMI D CKP^GMTSUP Q:$D(GMTSQIT) S GMX="" F S GMX=$O(ICD(ADM,GMI,80,GMX)) Q:'GMX D NXT

Q

NXT ; Next Diagnosis

S (GMTO,GMTNO)="" S GMTO=$G(ICD(ADM,GMI,80,GMX,3)),GMTNO=$G(ICD(ADM,GMI,80,GMX,.01))

W:GMI=1 "Principal Diagnosis: " W:GMI=2 ?15,"DXLS: "

W:GMI=3 ?13,"ICD DX: " W ?21,GMTO,?62,GMTNO,!

S NODIAG=0

Q

After:

GMTSDGA1 * *  64 LINES,  (total 3417, comments 556) BYTES   Page 1

RSUM: old 7079333, new 13104392

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT NOV 6,2018@12:54

GMTSDGA1 --

;SLC/MKB,KER - Admissions (cont) ; 10/8/18 3:51pm

;;2.7;Health Summary;**28,49,124**;Oct 20, 1995

;

; External References

;   DBIA    17  ^DGPM(

;   DBIA  1372  ^DGPT(

;   DBIA 10015  EN^DIQ1 (file 45)

;   DBIA  3145  ^DIC(42.4,

;   DBIA  3147  ^DIC(45.7,

;

TROUT  ; Transfers Output

S X=ADATE D MTIM^GMTSU S TI=X,ADT=ADT_" "_TI

D CKP^GMTSUP Q:$D(GMTSQIT)  W ADT,?21,$P(VAIP(4),U,2),$S($P(VAIP(4),U,2)'["TO":" TO ",1:" "),$P(VAIP(5),U,2),!

S TRFAC=$P(^DGPM(ADA,0),U,5) I $L(TRFAC) D CKP^GMTSUP Q:$D(GMTSQIT)  W ?24,TRFAC,! K TRFAC

Q

DCOUT  ; Discharges Output

N BDSC,OPTR,DSPL D CKP^GMTSUP Q:$D(GMTSQIT)  I VAIP(17)="" S GMC=-1 Q

I VAIP(17,1)'="" S X=+VAIP(17,1) D REGDT4^GMTSU W "   Date of Discharge: ",X,!

I (+$P($G(ICD),U,10)>0),($G(ICD(ADM,2,80,+$P(ICD,U,10),3))]"") D CKP^GMTSUP Q:$D(GMTSQIT)  W ?16,"DXLS: ",ICD(ADM,2,8

0,+$P(ICD,U,10),3),!

S PTFLG=$S(PTF="":0,'$D(^DGPT(+PTF,70)):0,1:1),PTF70=$S(PTFLG:^DGPT(+PTF,70),1:"") D BDO

D CKP^GMTSUP Q:$D(GMTSQIT)  W ?10,"Bedsection: ",BDSC,!

I $G(VAIP(17,3))'="" D CKP^GMTSUP Q:$D(GMTSQIT)  W "    Disposition Type: ",$P(VAIP(17,3),U,2),!

D CKP^GMTSUP Q:$D(GMTSQIT)  W "   Disposition Place: ",DSPL,!

D CKP^GMTSUP Q:$D(GMTSQIT)  W "Outpatient Treatment: ",OPTR,!

I 'GMTSNPG D CKP^GMTSUP Q:$D(GMTSQIT)  W !

Q

BDO    ; Bedsection/Disposition/Outpatient Treatment

N DIC,DA,DR,DIQ,PTFA S PTF=+($G(PTF)),DIC=45,DA=+PTF,DR="71;73;75;",DIQ="PTFA(" D EN^DIQ1

S BDSC=$S($G(PTFA(45,+DA,71))]"":$G(PTFA(45,+DA,71)),1:"UNKNOWN")

S OPTR=$S($G(PTFA(45,+DA,73))]"":$G(PTFA(45,+DA,73)),1:"UNKNOWN")

S DSPL=$S($G(PTFA(45,+DA,75))]"":$G(PTFA(45,+DA,75)),1:"UNKNOWN")

Q

DXOUT  ; PTF Discharge Diagnosis Output

I FLAG>1,'GMTSNPG D CKP^GMTSUP Q:$D(GMTSQIT)  W !

D CKP^GMTSUP Q:$D(GMTSQIT)

S FLAG=2

S X=+$G(VAIP(13,1)) D REGDT4^GMTSU S DDT=X

W DDT," - ",ADT,?57,"LOS: ",LOS,!

S NODIAG=1,GMI=0

F  S GMI=$O(ICD(ADM,GMI)) Q:'GMI  D CKP^GMTSUP Q:$D(GMTSQIT)  S GMX="" F  S GMX=$O(ICD(ADM,GMI,80,GMX)) Q:'GMX  D NXT

I NODIAG D CKP^GMTSUP Q:$D(GMTSQIT)  W "No discharge diagnosis available for this admission.",! K NODIAG

Q

ADOUT  ; Admissions Output

I FLAG>1,'GMTSNPG D CKP^GMTSUP Q:$D(GMTSQIT)  W !

D CKP^GMTSUP Q:$D(GMTSQIT)

S FLAG=2

I $G(VAIP(17,1))="" S DDT="Present"

E  S X=$P(VAIP(17,1),U,1) D REGDT4^GMTSU S DDT=X

W ADT," - ",DDT I VAIP(17,1)="" W ?25,GMTSWARD," ",GMTSRB

W ?56,"LOS: ",LOS,!

S TS=$P($G(^DIC(45.7,+$P($G(VAIP(14,6)),U),0)),U,2) S SPEC=$P($G(^DIC(42.4,+TS,0)),U)

; GMTS*2.7*124 - begin changes per NSR20171204

;D CKP^GMTSUP Q:$D(GMTSQIT)  W "  Last Tr Specialty: ",$E(SPEC,1,25),?50,"Last Prov: ",$E($P($G(VAIP(14,5)),U,2),1,15

),!

D ADOUT^GMTSDGA3 ; GMTS*2.7*124 - end changes per NSR20171204

I $G(VAIP(17,1))="" D CKP^GMTSUP Q:$D(GMTSQIT)  W "Admitting Diagnosis: ",$G(VAIP(13,7)),!

I PTF'="",$D(^DGPT(+PTF,70)) D CKP^GMTSUP Q:$D(GMTSQIT)  W "         Bedsection: ",$S(+($P(^DGPT(PTF,70),U,2))>0:$P($

G(^DIC(42.4,+$P(^DGPT(PTF,70),U,2),0)),U),1:""),!

Q:'$D(ICD)  S GMI=0 F  S GMI=$O(ICD(ADM,GMI)) Q:'GMI  D CKP^GMTSUP Q:$D(GMTSQIT)  S GMX="" F  S GMX=$O(ICD(ADM,GMI,80

,GMX)) Q:'GMX  D NXT

Q

NXT    ; Next Diagnosis

S (GMTO,GMTNO)="" S GMTO=$G(ICD(ADM,GMI,80,GMX,3)),GMTNO=$G(ICD(ADM,GMI,80,GMX,.01))

W:GMI=1 "Principal Diagnosis: " W:GMI=2 ?15,"DXLS: "

W:GMI=3 ?13,"ICD DX: " W ?21,GMTO,?62,GMTNO,!

S NODIAG=0

Q

====================================================================

GMTSPN

Before:

GMTSPN ; SLC/KER - Progress Note ; 5/17/06 2:06pm

;;2.7;Health Summary;**12,28,33,35,45,47,49,55,81**;Oct 20, 1995;Build 23

;

; External References

; DBIA 2902 VISIT^TIULAPIC

; DBIA 2902 MAIN^TIULAPIC

; DBIA 10006 ^DIC

;

PN ; Progress Note Health Summary Component

N TIUSTAT,TIUTYPE,TIUNAM,DIC,TIUFPRIV,TIUXREF,GMTSTIUC,X,Y,GMTSREF

S TIUFPRIV=1,TIUSTAT="ALL",TIUXREF="""APT""",GMTSTIUC="P",(TIUNAM,X)="PROGRESS NOTES"

S DIC="^TIU(8925.1,",DIC(0)="X",DIC("S")="I $P($G(^(0)),U,4)=""CL"""

D ^DIC K DIC("S") S:Y>0 TIUTYPE=+Y S GMTSREF="" D MAIN K GMTSREF

Q

MAIN ; Control branching

N ADATE,ADMIT,ASUB,ATDATE,ATTNDNG,ATTYPE,ATYPE,AUTHOR,CHILD,CONEED

N COSAME,COSGEDBY,COSIG,CURIEN,DISCHG,GMTSA,GMTSAI,GMTSAII,GMTSCNT

N GMTSD,GMTSDIC,GMTSEXSG,GMTSI,GMTSIEN,GMTSID,GMTSIDC,GMTSII,GMTSIQ

N GMTSJ,GMTSK,GMTSODIC,GMTSPDIC,GMTSTDIC,GMTSPR,GMTSREC,GMTST,GMTSX

N GMTSXTRA,I,PARIEN,PDATE,PN,PSUB,PTYPE,REASON,SIGNEDBY,STATUS,TSPEC

N TYPE,X,Y

K ^TMP("TIU",$J) S GMTSX=1 D EXTIU Q:'$D(^TMP("TIU",$J)) D PNOTE

K ^TMP("TIU",$J),PN Q

;

; Progress Notes

;

; ^TMP("TIU",$J,IDT,0)

; ^TMP("TIU",$J,IDT,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,IEN,"ZZAD",0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",#,0)

;

; Selected Progress Notes

;

; ^TMP("TIU",$J,IDT,#,0)

; ^TMP("TIU",$J,IDT,#,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",#,0)

;

PNOTE ; Progress Notes

D CKP^GMTSUP Q:$D(GMTSQIT) S GMTSD=0 F S GMTSD=$O(^TMP("TIU",$J,GMTSD)) Q:+GMTSD=0 D

. S GMTSODIC="^TMP(""TIU"","_$J_","_GMTSD_"," D NOTE

Q:$D(GMTSQIT) D CKP^GMTSUP Q:$D(GMTSQIT) W ! Q

SNOTE ; Selected Progress Notes

D CKP^GMTSUP Q:$D(GMTSQIT) S GMTSD=0 F S GMTSD=$O(^TMP("TIU",$J,GMTSD)) Q:+GMTSD=0 D

. N GMTSS S GMTSS=0 F S GMTSS=$O(^TMP("TIU",$J,GMTSD,GMTSS)) Q:+GMTSS=0 D

. . S GMTSODIC="^TMP(""TIU"","_$J_","_GMTSD_","_GMTSS_"," D NOTE

Q:$D(GMTSQIT) D CKP^GMTSUP Q:$D(GMTSQIT) W ! Q

;

NOTE ; Primary Note

N GMTSTDIC,GMTSI,GMTSXTRA S GMTSI=0

F S GMTSI=$O(@(GMTSODIC_GMTSI_")")) Q:+GMTSI=0 D

. S (GMTSTDIC,GMTSPDIC,GMTSDIC)=GMTSODIC,(PARIEN,CURIEN)=GMTSI

. S CHILD=+($G(@(GMTSDIC_CURIEN_",""ZZID"",0)"))),TYPE="",GMTSID=0

. S:$D(@(GMTSDIC_CURIEN_",""ZZID"")")) TYPE="Parent Interdisciplinary Note",GMTSID=1

. K PN S PN("#")=CURIEN,PN("#",0)="NOTE"

. D FLDS(GMTSDIC,CURIEN) D:$D(@(GMTSDIC_CURIEN_",""ZZID"")")) ST^GMTSPN1("Begin Interdisciplinary Note")

. D WARN1^GMTSPN2 D:$E($G(GMTSTIUC),1)'["D" WH^GMTSPN1

. D:$G(GMTSTIUC)="DCS" WDH^GMTSPN1

. D:GMTSCNT=1&($G(GMTSTIUC)="DSB") WDBH^GMTSPN1

. I $G(GMTSTIUC)="DSB" D WDB^GMTSPN1(GMTSDIC,CURIEN) Q

. D:$D(@(GMTSDIC_CURIEN_",""PROBLEM"")")) WP^GMTSPN1(GMTSDIC,CURIEN)

. D WT^GMTSPN1(GMTSDIC,CURIEN),WS^GMTSPN2(GMTSDIC,CURIEN),WARN2^GMTSPN2

. D:+($G(PN("AMENDMNT")))>0 AM^GMTSPN1(GMTSDIC,CURIEN)

. D BL^GMTSPN2 N GMTSODIC S GMTSODIC=GMTSTDIC_CURIEN_"," D ANOTE,INOTE

. I GMTSID D ST^GMTSPN1("End Interdisciplinary Note") S GMTSID=0

Q

.

.

.

After:

GMTSPN * *  193 LINES,  (total 9750, comments 2290) BYTES   Page 1

RSUM: old 14562680, new 66357011

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT NOV 6,2018@12:52

GMTSPN ;SLC/KER - Progress Note ; 10/8/18 3:28pm

;;2.7;Health Summary;**12,28,33,35,45,47,49,55,81,124**;Oct 20, 1995;Build 23

;

; External References

;    DBIA  2902  VISIT^TIULAPIC

;    DBIA  2902  MAIN^TIULAPIC

;    DBIA 10006  ^DIC

;

PN     ; Progress Note Health Summary Component

N TIUSTAT,TIUTYPE,TIUNAM,DIC,TIUFPRIV,TIUXREF,GMTSTIUC,X,Y,GMTSREF

S TIUFPRIV=1,TIUSTAT="ALL",TIUXREF="""APT""",GMTSTIUC="P",(TIUNAM,X)="PROGRESS NOTES"

S DIC="^TIU(8925.1,",DIC(0)="X",DIC("S")="I $P($G(^(0)),U,4)=""CL"""

D ^DIC K DIC("S") S:Y>0 TIUTYPE=+Y S GMTSREF="" D MAIN K GMTSREF

Q

MAIN   ; Control branching

N ADATE,ADMIT,ASUB,ATDATE,ATTNDNG,ATTYPE,ATYPE,AUTHOR,CHILD,CONEED

N COSAME,COSGEDBY,COSIG,CURIEN,DISCHG,GMTSA,GMTSAI,GMTSAII,GMTSCNT

N GMTSD,GMTSDIC,GMTSEXSG,GMTSI,GMTSIEN,GMTSID,GMTSIDC,GMTSII,GMTSIQ

N GMTSJ,GMTSK,GMTSODIC,GMTSPDIC,GMTSTDIC,GMTSPR,GMTSREC,GMTST,GMTSX

N GMTSXTRA,I,PARIEN,PDATE,PN,PSUB,PTYPE,REASON,SIGNEDBY,STATUS,TSPEC

N TYPE,X,Y

K ^TMP("TIU",$J) S GMTSX=1 D EXTIU Q:'$D(^TMP("TIU",$J))  D PNOTE

K ^TMP("TIU",$J),PN Q

;

; Progress Notes

;

; ^TMP("TIU",$J,IDT,0)

; ^TMP("TIU",$J,IDT,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"ZADD",IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,IEN,"ZZAD",0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",#,0)

;

; Selected Progress Notes

;

; ^TMP("TIU",$J,IDT,#,0)

; ^TMP("TIU",$J,IDT,#,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZADD",IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"TEXT",#,0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"E")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,FLD,"I")

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",0)

; ^TMP("TIU",$J,IDT,#,IEN,"ZZID",#,IEN,"ZADD",IEN,"TEXT",#,0)

;

PNOTE  ; Progress Notes

D CKP^GMTSUP Q:$D(GMTSQIT)  S GMTSD=0 F  S GMTSD=$O(^TMP("TIU",$J,GMTSD)) Q:+GMTSD=0  D

. S GMTSODIC="^TMP(""TIU"","_$J_","_GMTSD_"," D NOTE

Q:$D(GMTSQIT)  D CKP^GMTSUP Q:$D(GMTSQIT)  W ! Q

SNOTE  ; Selected Progress Notes

D CKP^GMTSUP Q:$D(GMTSQIT)  S GMTSD=0 F  S GMTSD=$O(^TMP("TIU",$J,GMTSD)) Q:+GMTSD=0  D

. N GMTSS S GMTSS=0 F  S GMTSS=$O(^TMP("TIU",$J,GMTSD,GMTSS)) Q:+GMTSS=0  D

. . S GMTSODIC="^TMP(""TIU"","_$J_","_GMTSD_","_GMTSS_"," D NOTE

Q:$D(GMTSQIT)  D CKP^GMTSUP Q:$D(GMTSQIT)  W ! Q

;

NOTE   ;   Primary Note

N GMTSTDIC,GMTSI,GMTSXTRA S GMTSI=0

F  S GMTSI=$O(@(GMTSODIC_GMTSI_")")) Q:+GMTSI=0  D

. S (GMTSTDIC,GMTSPDIC,GMTSDIC)=GMTSODIC,(PARIEN,CURIEN)=GMTSI

. S CHILD=+($G(@(GMTSDIC_CURIEN_",""ZZID"",0)"))),TYPE="",GMTSID=0

. S:$D(@(GMTSDIC_CURIEN_",""ZZID"")")) TYPE="Parent Interdisciplinary Note",GMTSID=1

. K PN S PN("#")=CURIEN,PN("#",0)="NOTE"

. D FLDS(GMTSDIC,CURIEN) D:$D(@(GMTSDIC_CURIEN_",""ZZID"")")) ST^GMTSPN1("Begin Interdisciplinary Note")

. D WARN1^GMTSPN2 D:$E($G(GMTSTIUC),1)'["D" WH^GMTSPN1

. D:$G(GMTSTIUC)="DCS" WDH^GMTSPN1

. D:GMTSCNT=1&($G(GMTSTIUC)="DSB") WDBH^GMTSPN1

. ; GMTS*2.7*124 - begin changes for NSR20171206 (Progress Note Title Component)

. I $G(GMTSPNST)="TITLE" Q  ; GMTS*2.7*124 - end of changes

. I $G(GMTSTIUC)="DSB" D WDB^GMTSPN1(GMTSDIC,CURIEN) Q

. D:$D(@(GMTSDIC_CURIEN_",""PROBLEM"")")) WP^GMTSPN1(GMTSDIC,CURIEN)

. D WT^GMTSPN1(GMTSDIC,CURIEN),WS^GMTSPN2(GMTSDIC,CURIEN),WARN2^GMTSPN2

. D:+($G(PN("AMENDMNT")))>0 AM^GMTSPN1(GMTSDIC,CURIEN)

. D BL^GMTSPN2 N GMTSODIC S GMTSODIC=GMTSTDIC_CURIEN_"," D ANOTE,INOTE

. I GMTSID D ST^GMTSPN1("End Interdisciplinary Note") S GMTSID=0

Q

.

.

.

====================================================================

GMTSPN1

Before:

GMTSPN1 ; SLC/KER - Progress Note Header/Sig/Text/Prob ; 5/17/06 2:03pm

;;2.7;Health Summary;**12,35,45,49,81**;Oct 20, 1995;Build 23

Q

;

; External References

; DBIA 10104 call $$UP^XLFSTR

;

; Write Headers

WH ; Note Header

Q:$D(GMTSQIT) I GMTSCNT>1 D CKP^GMTSUP Q:$D(GMTSQIT) W !

W $G(PN("DATE")),?18,"Local Title: ",$$UP^XLFSTR($G(PN("DOCTYPE"))),!

I $D(PN("VHATYPE")) D CKP^GMTSUP Q:$D(GMTSQIT) W ?15,"Standard Title: ",PN("VHATYPE"),!

S (ADATE,PDATE)=$G(PN("DATE")),(ATYPE,PTYPE)=$G(PN("DOCTYPE")),(ASUB,PSUB)=$G(PN("SUBJ"))

;SFVAMC/APC 8/30/01 Title only. QI. next line

I $G(ARHPNSL)="TITLE" Q

I $D(PN("AUTH")) D CKP^GMTSUP Q:$D(GMTSQIT) W ?20,PN("AUTH"),!

I PN("SUBJ")'="" D CKP^GMTSUP Q:$D(GMTSQIT) W ?19,"Subject: ",PN("SUBJ"),!

Q

.

.

.

After:

GMTSPN1 * *  106 LINES,  (total 6500, comments 578) BYTES   Page 1

RSUM: old 14234907, new 34258632

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT NOV 6,2018@12:49

GMTSPN1 ;SLC/KER - Progress Note Header/Sig/Text/Prob ; 10/8/18 3:31pm

;;2.7;Health Summary;**12,35,45,49,81,124**;Oct 20, 1995;Build 23

Q

;

; External References

;    DBIA 10104 call $$UP^XLFSTR

;

; Write Headers

WH     ;   Note Header

Q:$D(GMTSQIT)  I GMTSCNT>1 D CKP^GMTSUP Q:$D(GMTSQIT)  W !

W $G(PN("DATE")),?18,"Local Title: ",$$UP^XLFSTR($G(PN("DOCTYPE"))),!

I $D(PN("VHATYPE")) D CKP^GMTSUP Q:$D(GMTSQIT)  W ?15,"Standard Title: ",PN("VHATYPE"),!

S (ADATE,PDATE)=$G(PN("DATE")),(ATYPE,PTYPE)=$G(PN("DOCTYPE")),(ASUB,PSUB)=$G(PN("SUBJ"))

; GMTS*2.7*124 - begin changes for NSR20171206 (Progress Note Title Component)

I $G(GMTSPNST)="TITLE" Q  ; GMTS*2.7*124 - end of changes

I $D(PN("AUTH")) D CKP^GMTSUP Q:$D(GMTSQIT)  W ?20,PN("AUTH"),!

I PN("SUBJ")'="" D CKP^GMTSUP Q:$D(GMTSQIT)  W ?19,"Subject:  ",PN("SUBJ"),!

Q

.

.

.

====================================================================

GMTSDA

Before:

GMTSDA ; SLC/DLT,KER/NDBI - Appointments ; 5/21/07 11:12am

;;2.7;Health Summary;**5,19,28,49,70,80**;Oct 20, 1995;Build 9

;

; External Reference

; DBIA 1024 ^DIC(40.7

; DBIA 10040 ^SC(

; DBIA 2065 ^SCE(

; DBIA 2065 ^SCE("ADFN"

; DBIA 2929 CVP^A7RHSM

; DBIA 10061 SDA^VADPT

;

PAST ; Gets Patient's Past Appointments for date range

N GMDT,GMIDT,MAX S X=1

S VASD("F")=$S(GMTSBEG=1:2560101,1:GMTSBEG),VASD("T")=$S(GMTS1=6666666:DT,1:9999999-GMTS1)

S MAX=$S(+($G(GMTSNDM))>0:+($G(GMTSNDM)),1:99999)

S VASD("W")=123456789 D SDA^VADPT

I VAERR=1 D CKP^GMTSUP W "RSA ERROR",! D END Q

I VAERR=2 D CKP^GMTSUP W "DATABASE NOT AVAILABLE",! D END Q

S (YCNT,Y)=0 F S Y=$O(^UTILITY("VASD",$J,Y)) Q:'Y S YCNT=YCNT+1,ADATE=$P(^(Y,"I"),U,1),^UTILITY("GMTSVASD",$J,9999999-ADATE)=ADATE_U_$P(^UTILITY("VASD",$J,Y,"E"),U,2,99)

S GMDT=VASD("F")

F S GMDT=$O(^SCE("ADFN",DFN,GMDT)) Q:GMDT'>0!(GMDT>VASD("T")) D

. S GMI=0 F S GMI=$O(^SCE("ADFN",DFN,GMDT,GMI)) Q:GMI'>0 D

. . S GMIDT=9999999-GMDT

. . I '$D(^UTILITY("GMTSVASD",$J,GMIDT)) D

. . . Q:$P($G(^SCE(GMI,0)),U,6)'=""

. . . I $P($G(^SCE(GMI,0)),U,4) Q:$P($G(^SC($P(^SCE(GMI,0),U,4),"OOS")),U)

. . . S ^UTILITY("GMTSVASD",$J,GMIDT)=GMDT_U_$S(+$P(^SCE(GMI,0),U,4):$P($G(^SC(+$P(^(0),U,4),0)),U),1:$P($G(^DIC(40.7,$P(^SCE(GMI,0),U,3),0)),U))_U_"UNSCHEDULED"

D:$$ROK^GMTSU("A7RHSM")&($$NDBI^GMTSU) CVP^A7RHSM

I '$D(^UTILITY("GMTSVASD",$J)) D END Q

S IDATE="",YCNT=0

F S IDATE=$O(^UTILITY("GMTSVASD",$J,IDATE)) Q:+IDATE'>0!(YCNT=MAX) D

. S ADATE=+^(IDATE),ADATE(0)=^(IDATE) D PRINT S YCNT=YCNT+1

D END Q

FUTURE ; Gets Patient's Future Appointments

D SDA^VADPT N MAX S MAX=$S(+($G(GMTSNDM))>0:+($G(GMTSNDM)),1:99999)

I VAERR=2 D CKP^GMTSUP W "DATABASE NOT AVAILABLE",! D END Q

S (YCNT,Y)=0 F S Y=$O(^UTILITY("VASD",$J,Y)) Q:'Y S YCNT=YCNT+1,ADATE=$P(^(Y,"I"),U,1),ADATE(0)=^UTILITY("VASD",$J,Y,"E") D PRINT Q:YCNT=MAX

D END Q

PRINT ; Output

D CKP^GMTSUP Q:$D(GMTSQIT) S X=ADATE D REGDTM4^GMTSU,CKP^GMTSUP

W X,?18,$E($P(ADATE(0),"^",2),1,25),?58,$E($P(ADATE(0),"^",3),1,21)

W ! Q

END ; Clean-up and Quit

K %I,IDATE,IDATES,ADATE,VASD,X,Y,YCNT,Z,^UTILITY("VASD",$J),^UTILITY("GMTSVASD",$J) Q

After:

GMTSDA * *  67 LINES,  (total 3501, comments 919) BYTES     Page 1

RSUM: old 6717788, new 12058652

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT JAN 18,2019@15:49

GMTSDA ;SLC/DLT,KER/NDBI - Appointments ; 10/8/18 3:51pm

;;2.7;Health Summary;**5,19,28,49,70,80,124**;Oct 20, 1995;Build 9

;

; External Reference

;   DBIA  1024  ^DIC(40.7

;   DBIA 10040  ^SC(

;   DBIA  2065  ^SCE(

;   DBIA  2065  ^SCE("ADFN"

;   DBIA  2929  CVP^A7RHSM

;   DBIA 10061  SDA^VADPT

;   DBIA  5195  COVER^SDRROR

;

PAST   ; Gets Patient's Past Appointments for date range

N GMDT,GMIDT,MAX S X=1

S VASD("F")=$S(GMTSBEG=1:2560101,1:GMTSBEG),VASD("T")=$S(GMTS1=6666666:DT,1:9999999-GMTS1)

S MAX=$S(+($G(GMTSNDM))>0:+($G(GMTSNDM)),1:99999)

S VASD("W")=123456789 D SDA^VADPT

I VAERR=1 D CKP^GMTSUP W "RSA ERROR",! D END Q

I VAERR=2 D CKP^GMTSUP W "DATABASE NOT AVAILABLE",! D END Q

S (YCNT,Y)=0 F  S Y=$O(^UTILITY("VASD",$J,Y)) Q:'Y  S YCNT=YCNT+1,ADATE=$P(^(Y,"I"),U,1),^UTILITY("GMTSVASD",$J,99999

99-ADATE)=ADATE_U_$P(^UTILITY("VASD",$J,Y,"E"),U,2,99)

S GMDT=VASD("F")

F  S GMDT=$O(^SCE("ADFN",DFN,GMDT)) Q:GMDT'>0!(GMDT>VASD("T"))  D

. S GMI=0 F  S GMI=$O(^SCE("ADFN",DFN,GMDT,GMI)) Q:GMI'>0  D

. . S GMIDT=9999999-GMDT

. . I '$D(^UTILITY("GMTSVASD",$J,GMIDT)) D

. . . Q:$P($G(^SCE(GMI,0)),U,6)'=""

. . . I $P($G(^SCE(GMI,0)),U,4) Q:$P($G(^SC($P(^SCE(GMI,0),U,4),"OOS")),U)

. . . S ^UTILITY("GMTSVASD",$J,GMIDT)=GMDT_U_$S(+$P(^SCE(GMI,0),U,4):$P($G(^SC(+$P(^(0),U,4),0)),U),1:$P($G(^DIC(40.7

,$P(^SCE(GMI,0),U,3),0)),U))_U_"UNSCHEDULED"

D:$$ROK^GMTSU("A7RHSM")&($$NDBI^GMTSU) CVP^A7RHSM ; 11-2-18, XINDEX fails at sites without A7RHSM

I '$D(^UTILITY("GMTSVASD",$J)) D END Q

S IDATE="",YCNT=0

F  S IDATE=$O(^UTILITY("GMTSVASD",$J,IDATE)) Q:+IDATE'>0!(YCNT=MAX)  D

. S ADATE=+^(IDATE),ADATE(0)=^(IDATE) D PRINT S YCNT=YCNT+1

D END Q

FUTURE ; Gets Patient's Future Appointments

; GMTS*2.7*124 - begin changes per NSR20180306 - Future Clinic Visit Display Recall Appts

; allow site to decide whether or not to use new functionality

I $$GET^XPAR("ALL","GMTS SHOW FUTURE RECALL DATE") D

. D CKP^GMTSUP Q:$D(GMTSQIT)

. N BEG,END,DATE1,NODE

. S BEG=$$DT^XLFDT,END=$$FMADD^XLFDT(BEG,720)

. D COVER^SDRROR

. S DATE1=0 F  S DATE1=$O(^TMP("ORVSTLIST",$J,DATE1)) Q:'+DATE1  D

.. S NODE=$G(^TMP("ORVSTLIST",$J,DATE1,"R",1)) Q:$P(NODE,";")'="R"

.. W !,$$FMTE^XLFDT($P(NODE,U,2),5),?18,$P(NODE,U,3)

.. Q

. W:$D(NODE) !

. K ^TMP("ORVSTLIST",$J)

; GMTS*2.7*124 - end changes per NSR20180306

;  "     "     - begin changes per NSR20171207 - Report Tab Display Appt Room Number

S VASD("F")=$G(DT,$P($$NOW^XLFDT,"."))

D SDA^VADPT N MAX S MAX=$S(+($G(GMTSNDM))>0:+($G(GMTSNDM)),1:99999)

I VAERR=2 D CKP^GMTSUP W "DATABASE NOT AVAILABLE",! D END Q

S (YCNT,Y)=0 F  S Y=$O(^UTILITY("VASD",$J,Y)) Q:'Y  S YCNT=YCNT+1,ADATE=$P(^(Y,"I"),U,1),ADATE(0)=^UTILITY("VASD",$J,

Y,"E"),GMTSLOC=$P(^SC($P(^UTILITY("VASD",$J,Y,"I"),U,2),0),U,11) D PRINT Q:YCNT=MAX  ;added GMTSLOC for NSR20171207

; GMTS*2.7*124 - end changes per NSR20171207

D END Q

PRINT  ; Output

D CKP^GMTSUP Q:$D(GMTSQIT)  S X=ADATE D REGDTM4^GMTSU,CKP^GMTSUP

; GMTS*2.7*124 - begin changes per NSR20171207

;W X,?18,$E($P(ADATE(0),"^",2),1,25),?58,$E($P(ADATE(0),"^",3),1,21) ; commented out per NSR20171207

W X,?18,$E($P(ADATE(0),"^",2),1,25)

W:$G(GMTSLOC)'="" " ("_GMTSLOC_")"

W ?58,$E($P(ADATE(0),"^",3),1,21)

; GMTS*2.7*124 - end changes per NSR20171207, includes cleanup of GMTSLOC below

W ! Q

END    ; Clean-up and Quit

K %I,IDATE,IDATES,ADATE,GMTSLOC,VASD,X,Y,YCNT,Z,^UTILITY("VASD",$J),^UTILITY("GMTSVASD",$J) Q

====================================================================

GMTSPXEP

Before:

GMTSPXEP ; SLC/SBW,KER - PCE Patient Education comp ; 3/12/03 12:49pm
;;2.7;Health Summary;**8,10,28,35,56**;Oct 20, 1995
;
; External References
; DBIA 3063 EDUC^PXRHS08
; DBIA 10011 ^DIWP
; 
PTED ; Patient Education
N GMTSOVT K ^TMP("PXPE",$J) S GMTSOVT="AICTSORXHDE"
; 
; GMTSOVT is a sting containing a set of Service 
; Categories for:
; 
; Ambulatory A
; Inpatient I
; Chart Review C
; Telecommunications T
; Day Surgery S
; Observation O
; Nursing Home R
; Ancillary X
; Hospitalization H
; Daily Hospitalization Ancillary D
; Event-Historical E
; 
D EDUC^PXRHS08(DFN,GMTSEND,GMTSBEG,GMTSNDM,GMTSOVT)
Q:'$D(^TMP("PXPE",$J)) D CKP^GMTSUP Q:$D(GMTSQIT) D HDR,EDMAIN
Q
MRPTED ; Most recent patient education
N GMTSOVT,LATEST K ^TMP("PXPE",$J) S LATEST="R",GMTSOVT="AICTSORXHDE"
; 
; Returns most recent Patient Education Topic Types 
; for time period. GMTSOVT is a sting containing a
; set of Service Categories for:
; 
; Ambulatory A
; Inpatient I
; Chart Review C
; Telecommunications T
; Day Surgery S
; Observation O
; Nursing Home R
; Ancillary X
; Hospitalization H
; Daily Hospitalization Ancillary D
; Event-Historical E
; 
D EDUC^PXRHS08(DFN,GMTSEND,GMTSBEG,LATEST,GMTSOVT)
Q:'$D(^TMP("PXPE",$J))
D CKP^GMTSUP Q:$D(GMTSQIT) D:GMTSNPG HDR
D EDMAIN
Q
HDR ; Header
W ?2,"Date",?12,"Facility",?25,"Topic - Understanding Level",!!
Q
EDMAIN ; Main Education Display
N GMDT,GMED,GMIFN,GMN0,GMN1,X,GMTSDAT,ED,LEVEL,GMSITE,PSITE,PDT,LTXT
N COMMENT,GMICL,GMTSLN,GMTAB
S GMDT=0
F S GMDT=$O(^TMP("PXPE",$J,GMDT)) Q:GMDT'>0 D Q:$D(GMTSQIT)
. S GMED=""
. F S GMED=$O(^TMP("PXPE",$J,GMDT,GMED)) Q:GMED']"" D Q:$D(GMTSQIT)
. . S GMIFN=0
. . F S GMIFN=$O(^TMP("PXPE",$J,GMDT,GMED,GMIFN)) Q:GMIFN'>0 D Q:$D(GMTSQIT)
. . . S GMN0=$G(^TMP("PXPE",$J,GMDT,GMED,GMIFN,0))
. . . Q:GMN0']""
. . . S GMN1=$G(^TMP("PXPE",$J,GMDT,GMED,GMIFN,1))
. . . S GMSITE=$S($P(GMN1,U,3)]"":$E($P(GMN1,U,3),1,10),$P(GMN1,U,4)]"":$E($P(GMN1,U,4),1,10),1:"No Site")
. . . S X=$P(GMN0,U,2) D REGDT4^GMTSU S GMTSDAT=X
. . . S LTXT="",ED=$P(GMN0,U),LEVEL=$P(GMN0,U,3)
. . . I LEVEL]"" S LTXT=" - "_LEVEL
. . . I LEVEL="POOR"!(LEVEL="FAIR")!(LEVEL="GOOD") S LTXT=LTXT_" UNDERSTANDING"
. . . D CKP^GMTSUP Q:$D(GMTSQIT) D:GMTSNPG HDR
. . . I GMTSDAT'=$G(PDT)!GMTSNPG W GMTSDAT S PDT=GMTSDAT,PSITE=""
. . . I GMSITE'=$G(PSITE) W ?12,GMSITE S PSITE=GMSITE
. . . W ?25,ED,$G(LTXT),!
. . . S COMMENT="",COMMENT=$P(^TMP("PXPE",$J,GMDT,GMED,GMIFN,"COM"),U)
. . . I COMMENT]"" S GMICL=26,GMTAB=2 D FORMAT I $D(^UTILITY($J,"W")) D 
. . . . F GMTSLN=1:1:^UTILITY($J,"W",DIWL) D LINE Q:$D(GMTSQIT)
K ^TMP("PXPE",$J)
Q
FORMAT ; Format Line
N DIWR,DIWF,X S DIWL=3,DIWR=80-(GMICL+GMTAB)
K ^UTILITY($J,"W") S X=COMMENT D ^DIWP
Q
LINE ; Write Line
D CKP^GMTSUP Q:$D(GMTSQIT) W ?26,^UTILITY($J,"W",DIWL,GMTSLN,0),!
Q

After:

GMTSPXEP * *  97 LINES,  (total 4097, comments 1579) BYTES  Page 1

RSUM: old 4721012, new 14765738

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT NOV 6,2018@12:36

GMTSPXEP --

; SLC/SBW,KER - PCE Patient Education comp ; 08/27/2002

;;2.7;Health Summary;**8,10,28,35,56,124**;Oct 20, 1995

;

; External References

;   DBIA  3063  EDUC^PXRHS08

;   DBIA 10011  ^DIWP

;   DBIA 10060  FIle #200

PTED   ; Patient Education

N GMTSOVT K ^TMP("PXPE",$J) S GMTSOVT="AICTSORXHDE"

;

;   GMTSOVT is a sting containing a set of Service

;   Categories for:

;

;    Ambulatory                      A

;    Inpatient                       I

;    Chart Review                    C

;    Telecommunications              T

;    Day Surgery                     S

;    Observation                     O

;    Nursing Home                    R

;    Ancillary                       X

;    Hospitalization                 H

;    Daily Hospitalization Ancillary D

;    Event-Historical                E

;

D EDUC^PXRHS08(DFN,GMTSEND,GMTSBEG,GMTSNDM,GMTSOVT)

Q:'$D(^TMP("PXPE",$J))  D CKP^GMTSUP Q:$D(GMTSQIT)  D HDR,EDMAIN

Q

MRPTED ; Most recent patient education

N GMTSOVT,LATEST K ^TMP("PXPE",$J) S LATEST="R",GMTSOVT="AICTSORXHDE"

;

;   Returns most recent Patient Education Topic Types

;   for time period.  GMTSOVT is a sting containing a

;   set of Service Categories for:

;

;    Ambulatory                      A

;    Inpatient                       I

;    Chart Review                    C

;    Telecommunications              T

;    Day Surgery                     S

;    Observation                     O

;    Nursing Home                    R

;    Ancillary                       X

;    Hospitalization                 H

;    Daily Hospitalization Ancillary D

;    Event-Historical                E

;

D EDUC^PXRHS08(DFN,GMTSEND,GMTSBEG,LATEST,GMTSOVT)

Q:'$D(^TMP("PXPE",$J))

D CKP^GMTSUP Q:$D(GMTSQIT)  D:GMTSNPG HDR

D EDMAIN

Q

HDR    ; Header

W ?2,"Date",?12,"Facility",?25,"Topic - Understanding Level",!!

Q

EDMAIN ; Main Education Display

N GMDT,GMED,GMIFN,GMN0,GMN1,X,GMTSDAT,GMTSEDUC,GMTSDUZ,ED,LEVEL,GMSITE,PSITE,PDT,LTXT

N COMMENT,GMICL,GMTSLN,GMTAB,TITLE,NAME

S GMDT=0

F  S GMDT=$O(^TMP("PXPE",$J,GMDT)) Q:GMDT'>0  D  Q:$D(GMTSQIT)

. S GMED=""

. F  S GMED=$O(^TMP("PXPE",$J,GMDT,GMED)) Q:GMED']""  D  Q:$D(GMTSQIT)

. . S GMIFN=0

. . F  S GMIFN=$O(^TMP("PXPE",$J,GMDT,GMED,GMIFN)) Q:GMIFN'>0  D  Q:$D(GMTSQIT)

. . . S GMN0=$G(^TMP("PXPE",$J,GMDT,GMED,GMIFN,0))

. . . Q:GMN0']""

. . . S GMN1=$G(^TMP("PXPE",$J,GMDT,GMED,GMIFN,1))

. . . S GMSITE=$S($P(GMN1,U,3)]"":$E($P(GMN1,U,3),1,10),$P(GMN1,U,4)]"":$E($P(GMN1,U,4),1,10),1:"No Site")

. . . S X=$P(GMN0,U,2) D REGDT4^GMTSU S GMTSDAT=X

. . . S LTXT="",ED=$P(GMN0,U),LEVEL=$P(GMN0,U,3)

. . . I LEVEL]"" S LTXT=" - "_LEVEL

. . . I LEVEL="POOR"!(LEVEL="FAIR")!(LEVEL="GOOD") S LTXT=LTXT_" UNDERSTANDING"

. . . D CKP^GMTSUP Q:$D(GMTSQIT)  D:GMTSNPG HDR

. . . I GMTSDAT'=$G(PDT)!GMTSNPG W GMTSDAT S PDT=GMTSDAT,PSITE=""

. . . I GMSITE'=$G(PSITE) W ?12,GMSITE S PSITE=GMSITE

. . . W ?25,ED,$G(LTXT),!

. . . ; *124 - NSR20180109, added name and title of education topic provider

. . . I $$GET^XPAR("ALL","GMTS SHOW EDUCATION USER/TITLE") D

. . . . S GMTSEDUC=$G(^TMP("PXPE",$J,GMDT,GMED,GMIFN,"S"))

. . . . S GMTSDUZ=$P($P(GMTSEDUC," ",2),";",1)

. . . . ; get name and title from #200 if available

. . . . S NAME=$$GET1^DIQ(200,GMTSDUZ,.01,"E")

. . . . S TITLE=$$GET1^DIQ(200,GMTSDUZ,8,"E") I TITLE']"" S TITLE="Unknown"

. . . . W ?25,"Entered by: ",TITLE_"/"_NAME,!

. . . ; *124 - end of changes

. . . S COMMENT="",COMMENT=$P(^TMP("PXPE",$J,GMDT,GMED,GMIFN,"COM"),U)

. . . I COMMENT]"" S GMICL=26,GMTAB=2 D FORMAT I $D(^UTILITY($J,"W")) D

. . . . F GMTSLN=1:1:^UTILITY($J,"W",DIWL) D LINE Q:$D(GMTSQIT)

K ^TMP("PXPE",$J)

Q

FORMAT ; Format Line

N DIWR,DIWF,X S DIWL=3,DIWR=80-(GMICL+GMTAB)

K ^UTILITY($J,"W") S X=COMMENT D ^DIWP

Q

LINE   ; Write Line

D CKP^GMTSUP Q:$D(GMTSQIT)  W ?26,^UTILITY($J,"W",DIWL,GMTSLN,0),!

Q

====================================================================

GMTSDGA3 (new)

GMTSDGA3 * *  28 LINES,  (total 1367, comments 403) BYTES   Page 1

RSUM: old 2391126, new 3598737

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT NOV 5,2018@16:01

1 GMTSDGA3 --

;AITC/CR - Admissions (cont) ; 9/12/18 6:07pm

2        ;;2.7;Health Summary;**124**;Oct 20, 1995

3        ;

4        ; ===============================================================

5        ; new routine for class 1 remediation of changes from NSR20171204

6        ; called from tag ADOUT in GMTSDA1

7        ; ---------------------------------------------------------------

8        ;

9        ; External References

10        ; ICR 3145   ^DIC(42.4

11        ; ICR 1154   ^DIC(45.7

12        ; ICR 10060  ^VA(200

13        ; ICR 17     ^DGPM(

14        ;

15 ADOUT  ; called from GMTSDGA1

16        N GMTSVTI,GMTSVTD,GMTSNODE,GMTSATT,ATTIEN,GMTSPROV,PROVIEN,GMTSMVTS,GMTSPRPG,GMTSATPG,VAIP

17        D IN5^VADPT ; get inpatient data

18        S GMTSVTD=$O(^DGPM("ATS",DFN,ADA,0)) I +GMTSVTD S GMTSMVTS=$O(^(GMTSVTD,0)),GMTSVTI=$O(^(GMTSMVTS,0))

19        Q:'$G(GMTSVTI)

20        S GMTSNODE=^DGPM(GMTSVTI,0),SPEC=""

21        I +$P(GMTSNODE,U,9) S TS=$P($G(^DIC(45.7,+$P(GMTSNODE,U,9),0)),U,2),SPEC=$P($G(^DIC(42.4,+TS,0)),U)

22        S PROVIEN=$P(VAIP(13,5),U),GMTSPROV=$P(VAIP(13,5),U,2),ATTIEN=$P(VAIP(18),U),GMTSATT=$P(VAIP(18),U,2)

23        D CKP^GMTSUP Q:$D(GMTSQIT)  W "  Last Tr Specialty: ",$E(SPEC,1,25),?50,"Last Prov: ",GMTSPROV,! D

24        . S GMTSPRPG=$P($G(^VA(200,PROVIEN,.13)),U,8),GMTSATPG=$P($G(^VA(200,ATTIEN,.13)),U,8) ; digital pagers

25        . W ?46,"Digital Pager: ",$S(GMTSPRPG>0:GMTSPRPG,1:"None")

26        . w !?48,"Last Attend: ",GMTSATT,!

27        . W ?46,"Digital Pager: ",$S(GMTSATPG>0:GMTSATPG,1:"None"),!

28        Q====================================================================

GMTSPNST (new)

GMTSPNST * *  11 LINES,  (total 386, comments 256) BYTES    Page 1

RSUM: old 32739, new 66381

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT NOV 6,2018@12:47

GMTSPNST --

;AITC/CR - HS Progress Notes Selected Titles ;10/8/18 4:16 pm

;;2.7;Health Summary;**124**;Oct 20, 1995

;

; remediation of NSR20171206 (Progress Note Title Component)

; this routine allows the user to select and display progress notes

; by title only

SPNT   ; HS component SPNT, prints note date and title only

N GMTSPNST

S GMTSPNST="TITLE"

D MAIN^GMTSPNSL

Q

====================================================================

GMTSP124 (new)

GMTSP124 * *  105 LINES,  (total 4056, comments 861) BYTES  Page 1

RSUM: old 8073147, new 17563962

UCI: VISTA,ROU    Site: TEST.CHEYENNEDOMAIN.EXT NOV 6,2018@12:44

GMTSP124 --

;AITC/CR - Post-init for GMTS*2.7*124 ;10/30/18 11:51AM

;;2.7;Health Summary;**124**;Oct 20, 1995

;

; call to: $$ADD^XPDMENU - ICR #1157

;          BMES^XDPUTL   - ICR #10141

Q

POST   ; come here for post-installation actions

D BMES^XPDUTL("Installing Health Summary component for patch GMTS*2.7*124...")

; Component Install

N GMTSIN,GMTSLIM,GMTSINST,GMTSTL,GMTSINST,GMTSTOT,GMTSBLD,GMTSCPS,GMTSCP,GMTSCI

S GMTSCPS="SPNT"

F GMTSCI=1:1 Q:'$L($P(GMTSCPS,";",GMTSCI))  D

. S GMTSCP=$P(GMTSCPS,";",GMTSCI) K GMTSIN

. D ARRAY Q:'$D(GMTSIN)

. I $L($G(GMTSIN("TIM"))),+($G(GMTSIN(0)))>0 S GMTSLIM(+($G(GMTSIN(0))),"TIM")=$G(GMTSIN("TIM"))

. I $L($G(GMTSIN("OCC"))),+($G(GMTSIN(0)))>0 S GMTSLIM(+($G(GMTSIN(0))),"OCC")=$G(GMTSIN("OCC"))

. S GMTSINST=$$ADD^GMTSXPD1(.GMTSIN),GMTSTOT=+($G(GMTSTOT))+($G(GMTSINST))

; Rebuild Ad Hoc Health Summary Type

D BMES^XPDUTL("Re-index and rebuild Ad Hoc Health Summary after install.")

D:+($G(GMTSTOT))>0 BUILD^GMTSXPD3

D LIM

I +$$ROK("GMTSXPS1")>0 D

. N GMTSHORT S GMTSHORT=1,GMTSINST="",GMTSBLD="GMTS*2.7*124" D SEND^GMTSXPS1

D POST1

D BMES^XPDUTL("Completed installation of patch GMTS*2.7*124.")

Q

;

ARRAY  ; Build Array

K GMTSIN N GMTSI,GMTSTXT,GMTSEX,GMTSFLD,GMTSUB,GMTSVAL,GMTSPDX S GMTSPDX=1,GMTSCP=$G(GMTSCP) Q:'$L(GMTSCP)

F GMTSI=1:1 D  Q:'$L(GMTSTXT)

. S GMTSTXT="",GMTSEX="S GMTSTXT=$T("_GMTSCP_"+"_GMTSI_")" X GMTSEX S:$L(GMTSTXT,";")'>3 GMTSTXT="" Q:'$L(GMTSTXT)

. S GMTSFLD=$P(GMTSTXT,";",2),GMTSUB=$P(GMTSTXT,";",3),GMTSVAL=$P(GMTSTXT,";",4)

. S:$E(GMTSFLD,1)=1&(+GMTSFLD<2) GMTSVAL=$P(GMTSTXT,";",4,5)

. S:$E(GMTSFLD,1)=" "!('$L(GMTSFLD)) GMTSTXT="" Q:GMTSTXT=""

. S:$L(GMTSFLD)&('$L(GMTSUB)) GMTSIN(GMTSFLD)=GMTSVAL Q:$L(GMTSFLD)&('$L(GMTSUB))  S:$L(GMTSFLD)&($L(GMTSUB)) GMTSIN(

GMTSFLD,GMTSUB)=GMTSVAL

. S:$G(GMTSFLD)=7&(+($G(GMTSUB))>0) GMTSPDX=0

K:+($G(GMTSPDX))=0 GMTSIN("PDX")

Q

;

LIM    ; Limits

N GMTSI,GMTST,GMTSO,GMTSA S GMTSI=0 F  S GMTSI=$O(GMTSLIM(GMTSI)) Q:+GMTSI=0  D

. S GMTSA=$P($G(^GMT(142.1,+($G(GMTSI)),0)),"^",3),GMTST=$G(GMTSLIM(+GMTSI,"TIM")) S:'$L(GMTST) GMTST=$S(GMTSA="Y":"1

Y ",1:"")

. S GMTSA=$P($G(^GMT(142.1,+($G(GMTSI)),0)),"^",5),GMTSO=$G(GMTSLIM(+GMTSI,"OCC")) S:'$L(GMTSO) GMTSO=$S(GMTSA="Y":"1

0 ",1:"")

. D TO^GMTSXPD3(GMTSI,GMTST,GMTSO)

Q

;

ROK(X) ; Routine OK

S X=$G(X) Q:'$L(X) 0 N GMTSEX,GMTSTXT S GMTSEX="S GMTSTXT=$T(+1^"_X_")" X GMTSEX

Q:'$L(GMTSTXT) 0  Q 1

Q

;

SPNT   ; Selected PN Titles Component Data

;0;;268

;.01;;PROGRESS NOTES SELECTED TITLE

;1;;SPNT;GMTSPNST

;1.1;;0

;2;;Y

;3;;SPNT

;3.5;;2

;3.5;1;Allows selection of progress notes titles. Only note date and title are

;3.5;2;displayed instead of the entire note.

;4;;Y

;5;;

;6;;

;7;;1

;7;1;8925.1

;8;;

;9;;Selected PN Titles

;10;;

;11;;

;12;;

;13;;

;14;;

;TIM;;1Y

;OCC;;10

;

Q

;

POST1  ; update [GMTS IRM/ADPAC MAINT MENU] with two new options

; [GMTS HS DISPLAY RECALL DATE] and [GMTS HS USER/TITLE ED RECORD]

; these are switches to turn on and off some other options

D BMES^XPDUTL("Updating [GMTS IRM/ADPAC MAINT MENU] option...")

D ADD1

Q

;

ADD1   ; update [GMTS IRM/ADPAC MAINT MENU]

N GMTSOK,GMTSSYN

S GMTSSYN=12 ; this synonym can be adjusted at the sites if desired

S GMTSOK=$$ADD^XPDMENU("GMTS IRM/ADPAC MAINT MENU","GMTS HS DISPLAY RECALL DATE",GMTSSYN)

I GMTSOK=1 D

. D BMES^XPDUTL("[GMTS HS DISPLAY RECALL DATE] option is part of [GMTS IRM/ADPAC MAINT MENU]")

E  D  G ERR

. D BMES^XPDUTL("Couldn't add option [GMTS HS DISPLAY RECALL DATE] to [GMTS IRM/ADPAC MAINT MENU]")

;

S GMTSSYN=13

S GMTSOK=$$ADD^XPDMENU("GMTS IRM/ADPAC MAINT MENU","GMTS HS USER/TITLE ED RECORD",GMTSSYN)

I GMTSOK=1 D

. D BMES^XPDUTL("[GMTS HS USER/TITLE ED RECORD] option is part of [GMTS IRM/ADPAC MAINT MENU]")

E  D  G ERR

. D BMES^XPDUTL("Couldn't add option [GMTS HS USER/TITLE ED RECORD] to [GMTS IRM/ADPAC MAINT MENU]")

Q

;

ERR    ; alert the user if there is an error

D BMES^XPDUTL("Unable to attach the menu option")

Q

====================================================================