10226: EPIP PSS*1.0*225, PSB*3.0*103 Master Test Plan

Creation Date:  Jul 17, 2018 1:04:59 PM (UTC-05:00)	Last Modified: Aug 15, 2018 10:05:48 AM (UTC-05:00) State: Approved

Originator:Leckie, David R.(Leidos)	Owner: Leckie, David R.(Leidos) Priority: Unassigned

Description: This Test Plan details the testing processes and objectives for the Existing Product Intake Program (EPIP) Patch PSS*1.0*225 and PSB*3.

0*103.

Summary

Categories

Product: Unassigned Release: Unassigned Test Phase: Unassigned

Business Objectives, Testing Approach, Tools and Methodology

Business Objectives

This patch addresses the following NSR and Requirement:

NSR20170515 Adds Respiratory Therapy Report

• EPIC 902392: For Respiratory Therapists, who administer medications, a way to identify patients that need respiratory therapy medications. Unlike the current software, does not identify these patients, our process prevents wasted time and missed medications when staff must go from bed to bed to identify their patients.

• SUB-EPIC 902394: For Respiratory Therapists, who administer medications, a new VistA report that outputs names and locations of patients who need respiratory medications and treatments. Unlike the current software, that does not have a report to identify these patients, our process prevents wasted time and missed medications when staff must go from bed to bed to identify their patients.

• SUB-EPIC 902393: For Pharmacists or Pharmacy Application Coordinators, who manage the drug file, a way to identify Pharmacy Orderable Items that are used for Respiratory Therapy. Unlike the current software that does not distinguish which orderable items are used for Respiratory Therapy, our process ensures that RT orderable items can be identified and used for RT outputs.

Testing Approach

The Existing Product Intake Program (EPIP) Test Team follows approved Department of Veterans Affairs (VA) testing standards and uses authorized VA

tools, such as Rational Team Concert (RTC) and Rational Quality Manager (RQM), to plan, conduct, and record testing activities.

Tools

The EPIP Test Team utilizes RQM to enter Test Cases /Test scripts for all Unit, Regression, Component Integration/System, and Functional tests. A Test Execution record is created in RQM each time a test is run and the test results are stored and reported in RQM. Defects found during testing are enteredand tracked in the RTC tool. When necessary, Section 508 testing is conducted using the JAWS screen reader.

Methodology

All tests are executed manually by the EPIP Test Team in the designated EPIP Test accounts. Testing is conducted on the VistA and CPRS

enhancements introduced by the EPIP Development Team, as well as for impact to existing VistA/CPRS functionality. Any defects found are resolved

by the EPIP Development Team based on Severity and Priority and, once resolved, are retested by the Test Team. If issues are found during Integration testing, the Test Team coordinates any needed resolution with VA. When necessary, Section 508 testing is conducted by a qualified Section 508 test engineer and all results reported to the VA Section 508 office. All test documents are developed, delivered, and stored in accordance with VA standards and the processes outlined in the Veterans Focused Integration Process (VIP) Guide.

Test Objectives

This Master Test Plan supports the following objectives:

1. Provide test coverage for 100% of the documented requirements.

2. Provide coverage for all testing types - Unit, Component Integration/System, Functional, and Regression testing.

3. All test cases and scripts will be reviewed by the Development and Test Leads before test execution.

4. Configure test accounts based on VA requirements. For example, all released VistA patches are installed in the test accounts so no existing code modifications are overlaid.

5. Test team will execute 100% of the test cases.

6. Test team will execute testing using the Rational Quality Manager tool, set up test execution records, and enter all test results.

7. Test team will execute test cases/test scripts in EPIP test environments D1S1 and D1G1 for VistA and CPRS, as well as other VistA applications impacted by the code changes.

8. Record all defects found during testing and track the test versions in which each defect was found.

9. Provide Verifiable Objective Evidence (VOE) for the final build.

Test Data

The EPIP Test SQA team utilizes the Test data available in the EPIP test environment. All data is encrypted following the VA OIT Data Encryption process.

Examples of encrypted Test data: AAAFDUH, KUXJB

BADHB, HAADXS CQHSBXQD,UXYI

Requirement Collection Links

Suspect Contributor	Summary

1006821: PSB*3.0*103 Requirements Collection

Development Plan Links

Summary

Test Schedule

Test Schedule Table

Name	Description	Points	Planned Defects	Planned Start Date   Planned End Date	Planned Duration

Key Dates Table

Name	Description	Date

Software Test Environment Details

SQA testing for Patch PSS*1.0*225 and PSB*3.0*103 are executed in the D1G1 test environment. Developers execute their Unit testing in the EPIP Development Test account, D1S1.

Test Environments

Dev1 Silver1

Type:	Machine

Dev1 Gold1

Type:	Machine

Quality Objectives

Objective	Description	Expected	Actual Value	Status	Comments

Percentage of Failed

Execution Records

Number of Blocked

Execution Records

Objective stating that only a small percentage of Execution Records can be Failed. Objective stating that no Execution Records can be Blocked.

= 10	0	Successful

= 0	0	Successful

Defects Reported	Defects are documented and tracked.

= 1	0	Successful

Entry Criteria

Objective	Description	Expected	Actual Value	Status	Comments

Test Environment Available	Test environment available for

= 1	0	Successful

SQA testing.

Unit Testing Complete	Unit Testing has been completed by developer.

= 1	0	Successful

Code Modification(s) Complete

Code modification(s) has/have

been completed.	= 1	0	Successful

Test Data Available	Patient test data has been created.

= 1	0	Successful

Exit Criteria

Objective	Description	Expected	Actual Value	Status	Comments

Code Modification(s) Complete

Code modification(s) has/have

been completed.	= 1	0	Successful

Defects Reported	Defects are documented and tracked.

= 1	0	Successful

Test Results Reported	Test results are reported to management.

= 1	0	Successful

Test Cases

ID	Name	State	Owner	Created By	Test Phase	TER Count

Weight	Modified

197191	PSB*3.0*103 Unit Testing	Approved

PSS*1.0*225, PSB*3.0*103 Unit

Rodriguez, Cesar

(Leidos)

Rodriguez, Cesar

Leckie, David R.

(Leidos)	Unassigned	1

Leckie, David R.

Jul 23, 2018 (UTC-05:00)

Jul 23, 2018

197192

Testing - Run the report for Respiratory

Therapy Medications

Approved

(Leidos)

Rodriguez, Cesar

(Leidos)	Unassigned	1

Leckie, David R.

(UTC-05:00)

Jul 23, 2018

197190	PSS*1.0*225 Unit Testing	Approved

PSS*1.0*225, PSB*3.0*103

(Leidos)

Leckie, David R.

(Leidos)	Unassigned	1

Leckie, David R.

(UTC-05:00)

Aug 14, 2018

197279

Functional Testing - Adds Respiratory

Therapy Report Multidivisional

Approved

(Leidos)

(Leidos)	Unassigned	1

(UTC-05:00)

197282	PSS*1.0*225, PSB*3.0*103

Regression Testing

PSS*1.0*225, PSB*3.0*103

Approved	Leckie, David R. (Leidos)

Leckie, David R.

Leckie, David R. (Leidos)

Leckie, David R.

Unassigned	1	Aug 14, 2018 (UTC-05:00)

Aug 14, 2018

197286

198225

Component Integration and System

Testing

PSS*1.0*225, PSB*3.0*103

Functional Testing - Adds Respiratory

Therapy Report Single Division

Approved

Approved

(Leidos)

Leckie, David R. (Leidos)

(Leidos)	Unassigned	1

Leckie, David R.

(Leidos)	Unassigned	1

(UTC-05:00)

Aug 14, 2018 (UTC-05:00)

Test Suites

ID	Name	Created By	State	Owner	Weight	Function	Test Phase   Modified	Executions

7320       PSS*1.0*225, PSB*3.0*103 Unit Testing

Leckie, David

R.(Leidos)	Approved

Leckie, David R.

(Leidos)	100	Unassigned

Developer

Test

Aug 1, 2018 (UTC-05:	1

00)

Aug 14,

7321	PSS*1.0*225, PSB*3.0*103 Functional

Testing

7322	PSS*1.0*225, PSB*3.0*103 Regression

Testing

7323	PSS*1.0*225, PSB*3.0*103 Component

Integration and System Testing

Leckie, David

R.(Leidos)

Leckie, David

R.(Leidos)

Leckie, David

R.(Leidos)

Approved	Leckie, David R. (Leidos)

Approved	Leckie, David R. (Leidos)

Approved	Leckie, David R. (Leidos)

100	Unassigned   Integration

Test

100	Unassigned   Integration

Test

100	Unassigned   Integration

Test

2018 (UTC-   1

05:00) Aug 14,

2018 (UTC-   1

05:00) Aug 14,

2018 (UTC-   1

05:00)

Test Suite Execution Records

ID	Priority	Name	Test Suite	Test

Environment

Iteration	Owner	Created By	Last Result

330223

330179

PSS*1.

0*225,

PSB*3.0*103

Functional

Testing_Dev1

Gold1

PSS*1.

0*225, PSB*3.                0*103 Unit

Testing_Dev1

Silver1

7321:PSS*1.0*225, PSB*3.0*103 Functional Testing

7320:PSS*1.0*225, PSB*3.0*103 Unit Testing

Dev1 Gold1	Unassigned	Leckie, David R. (Leidos)

Dev1 Silver1	Unassigned	Leckie, David R. (Leidos)

VHAISPLECKID	 Passed

VHAISPLECKID	Passed

ID	Priority	Name	Test Suite	Test

Environment

Iteration	Owner	Created By	Last Result

330232

PSS*1.

0*225,

PSB*3.0*103

Regression

Testing_Dev1

Gold1

PSS*1.

0*225, PSB*3.0*103

7322:PSS*1.0*225, PSB*3.0*103 Regression Testing

7323:PSS*1.0*225,

Dev1 Gold1	Unassigned	Leckie, David R. (Leidos)

VHAISPLECKID	Passed

| 330235 | Component | PSB*3.0*103 Component | Dev1 Gold1 | Unassigned Lec | kie, David R. VHAISPLECKID | Passed |
| --- | --- | --- | --- | --- | --- | --- |
|  | Integration and System Testing_Dev1 Gold1 | Integration and System Testing |  | (Lei | dos) |  |

Test Suite Results

ID	Name	Test Suite	State	Owner	Created By	Completed	Status

Test Plan State When Run

Locked

517480

PSS*1.0*225, PSB*3.0*103

Regression

Testing_Dev1

Gold1

PSS*1.0*225,

7322:PSS*1.

0*225, PSB*3.0*103

Regression Testing

7321:PSS*1.

Approved

Leckie, David R.

(Leidos)	VHAISPLECKID

Aug 3, 2018

(UTC-05:00)	 Passed	Approved	false

517469

517485

517464

PSB*3.0*103

Functional Testing_ Dev1 Gold1

PSS*1.0*225, PSB*3.0*103

Component Integration and System Testing_ Dev1 Gold1

PSS*1.0*225, PSB*3.0*103 Unit Testing_Dev1

Silver1

0*225, PSB*3.0*103

Functional Testing

7323:PSS*1.

0*225, PSB*3.

0*103 Component Integration and System Testing

7320:PSS*1.0*225, PSB*3.0*103 Unit Testing

Approved	Leckie, David R. (Leidos)

Approved	Leckie, David R. (Leidos)

Approved	Leckie, David R. (Leidos)

VHAISPLECKID	Aug 3, 2018 (UTC-05:00)

VHAISPLECKID	Aug 3, 2018 (UTC-05:00)

VHAISPLECKID	Aug 3, 2018 (UTC-05:00)

Passed		Approved		false  Passed		Approved		false Passed	Approved	false